3GPP TSG CT Meeting #99	CP-230119

20 - 21 March, 2023, Rotterdam, Netherlands	(C3-230748)

Source:	CT3

Title:	New WID on Enablers for Network Automation for 5G - phase 3

Document For:	Approval

Agenda Item:	18.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: New WID on Enablers for Network Automation for 5G - phase 3

Acronym: eNA_Ph3

Unique identifier:	990010

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| eNA_Ph3 | SA2 | 980020 | Enablers for Network Automation for 5G phase 3 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 940073 | Study on Enablers for Network Automation for 5G - phase 3 | Study item (TR 23.700-81) |
| 840022 | Study on Enablers for Network Automation for 5G - phase 2 | Antecedent study item (TR 23.700-91) |
| 900031 | Enablers for Network Automation for 5G - phase 2 | Antecedent Work item (TS 23.288) |
| 760047 | Study of enablers for Network Automation for 5G | Antecedent study item (TR 23.791) |
| 830047 | Enablers for Network Automation for 5G | Antecedent Work item (TS 23.288) |
| 830034 | Study on UPF enhancement for control and SBA | Related to how UPF report data to NWDAF |
| 940071 | Study on 5G System Support for AI/ML-based Services | Related to how NWDAF analytics data exposed to AF or UE |
| 940058 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | Related to how NWDAF generates and provides analytics with location information from LCS system as input data |

Dependency on non-3GPP (draft) specification:

N/A.

# 3	Justification

Stage 2 has studied the architecture enhancement, new cases and Rel-17 leftover for network automation under the Rel-18 "FS_eNA_Ph3" study item. The conclusions of the study are captured in 3GPP TR 23.700-81, which provides a good overview of what is to be continued into normative phase and impacts to other working groups. TSG-SA thus approved the "eNA_Ph3" work item and normative stage 2 work is currently under development.

Therefore, it is necessary for a new CT work item to implement the stage-2 requirements and address the stage 3 protocol enhancement for support of further architecture enhancement, new cases and even Rel-17 leftover for network automation.

# 4	Objective

The objective of this work is to specify the CT aspects of Enablers for Network Automation for 5G phase 3 in order to enhance the CT WGs specifications based on the stage 2 normative work. The stage 3 work shall be started after the applicable normative stage 2 requirements are available, the detail impact are subject to change when stage 2 normative CRs are agreed. The expected work per TSG CT working group includes:

For CT3:

-	Improve correctness of NWDAF analytics

-	NWDAF-assisted application detection

-	Application Detection Information collected from the UPF;

-	PFD Information collection from the NEF(PFDF);

-	PFD Determination Analytics;

-	Data and analytics exchange in roaming case

-	Potential update on the NEF and the DCCF to support the case;

-	Enhancements on Data collection and Storage

-	Updates to support storage policy and consumer requested storage handling;

-	Updates support event muting extensions;

-	Update to support DCCF and/or MFAF relocation/reselection.

-	Enhancements on trained ML Model sharing

-	NWDAF-assisted URSP

-	Updates on PDU Session Information collection from SMF;

-	Update on URSP updates in Service Experience Analytics;

-	Enhancements on QoS Sustainability analytics

-	Additional data from the PCF, the SMF and the AMF.

-	Supporting Federated Learning in 5GC

-	Enhancement of NWDAF with finer granularity of location information

-	Interactions with MDAS/MDAF

-	Update on Network Data Analytics signalling flows

For CT4:

-	Improve correctness of NWDAF analytics

-	NWDAF-assisted application detection

-	QoS flow related data collection from the UPF;

-	Update of user consent;

-	Data and analytics exchange in roaming case

-	Support of NWDAF discovery in roaming case;

-	Update of user consent;

-	Enhancements on Data collection and Storage

-	Managing Impact of storing data in NFp during muting.

-	Enhancements on trained ML Model sharing

-	Update on the NRF to support interoperable indicator and/or token;

-	NWDAF-assisted URSP

-	Potential update on data collection related to the URSP rules enforcement and application matched.

-	Enhancements on QoS Sustainability analytics

-	Additional data from the SMF and/or UPF

-	Supporting Federated Learning in 5GC

-	Update on the NRF

-	Enhancement of NWDAF with finer granularity of location information

-	Potential update to the GMLC to support finer granularity of location information.

NOTE: All the above impacts are possible impacts and will be updated based on SA2 progress.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| N/A |  |  |  |  |  |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 29.507 | Potential enhancements on QoS Sustainability analytics Potential update to support finer granularity of location information. | CT#103 (March 2024) | CT3 responsibility |
| 29.508 | Potential update on data collection related to the URSP rules enforcement and application matched; Potential enhancements on QoS Sustainability analytics; Enhancements on Data collection and Storage. | CT#103 (March 2024) | CT3 responsibility |
| 29.122 | Enhancements on Data collection and Storage | CT#103 (March 2024) | CT3 responsibility |
| 29.513 | Updates PCC procedures related to eNA_Ph3 | CT#103 (March 2024) | CT3 responsibility |
| 29.517 | Update on event exposure related to application events; Enhancements on Data collection and Storage. | CT#103 (March 2024) | CT3 responsibility |
| 29.519 | Enhancements on Data collection and Storage | CT#103 (March 2024) | CT3 responsibility |
| 29.520 | Updates on MTLF and AnLF and other aspects related to architecture enhancement, and new cases for network automation in eNA_Ph3. | CT#103 (March 2024) | CT3 responsibility |
| 29.522 | Support of NWDAF-assisted application detection; Potential update to support roaming case; Enhancements on Data collection and Storage | CT#103 (March 2024) | CT3 responsibility |
| 29.523 | Enhancements on Data collection and Storage | CT#103 (March 2024) | CT3 responsibility |
| 29.525 | Enhancements for the URSP rule derivation. | CT#103 (March 2024) | CT3 responsibility |
| 29.551 | Support of PFD Information collection. | CT#103 (March 2024) | CT3 responsibility |
| 29.552 | Updates Network Data Analytics signalling flows related to architecture enhancement, and new cases for network automation in eNA_Ph3. | CT#103 (March 2024) | CT3 responsibility |
| 29.574 | Potential update to support roaming case; Enhancements on Data collection and Storage; | CT#103 (March 2024) | CT3 responsibility |
| 29.575 | Support of enhancements on Data collection and Storage; | CT#103 (March 2024) | CT3 responsibility |
| 29.576 | Support of enhancements on Data collection and Storage; | CT#103 (March 2024) | CT3 responsibility |
| 29.591 | Update on data collection related to application events; Enhancements on Data collection and Storage. | CT#103 (March 2024) | CT3 responsibility |
| 29.503 | Update of the user consent; Managing Impact of storing data in NFp during muting. | CT#103 (March 2024) | CT4 responsibility |
| 29.504 | Update of the user consent; Potential update to support of enhancements on Data collection and Storage; | CT#103 (March 2024) | CT4 responsibility |
| 29.505 | Update of the user consent. Potential update to support of enhancements on Data collection and Storage; | CT#103 (March 2024) | CT4 responsibility |
| 29.510 | Support of NWDAF discovery in roaming case; Enhancements on trained ML Model sharing; | CT#103 (March 2024) | CT4 responsibility |
| 29.515 | Potential update to GMLC to support finer granularity of location information. | CT#103 (March 2024) | CT4 responsibility |
| 29.518 | Managing Impact of storing data in NFp during muting. | CT#103 (March 2024) | CT4 responsibility |
| 29.564 | Support of QoS flow related data collection from the UPF; Potential enhancements on QoS Sustainability analytics; | CT#103 (March 2024) | CT4 responsibility |
| 29.571 | Managing Impact of storing data in NFp during muting. | CT#103 (March 2024) | CT4 responsibility |

NOTE: All the above impacts are possible impacts and will be updated based on SA2 progress.

# 6	Work item Rapporteur(s)

Zhennning Huang, China Mobile	huangzhenning@chinamobile.com

# 7	Work item leadership

CT3

# 8	Aspects that involve other WGs

N/A

# 9	Supporting Individual Members

Supporting IM name

China Mobile

China Telecom

Ericsson

KDDI

Huawei

Nokia

Nokia Shanghai Bell

Samsung

vivo

ZTE