## Slide 1: CT WG4 Status Report to TSG CT#99
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
Elections to be held in April meeting

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#114 Athens (GR)
  E-meetings replacing ordinary meeting:
    none
Upcoming Meetings
  Ordinary:
    CT4#116 Bratislava (SL)
  E-meetings replacing ordinary meeting :
    CT4#115e

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  803 in CT4#114
Agreed CRs
  Cat B(88)/F(138)/D(4) CT4#114
  Rel-15 (1) , Rel-16 (9),Rel-17 (46), Rel-18 (170)
Agreed pCRs
  5 CT4#114
Attendances
    CT4#114 : 212/195 (+21 remote attendance)
Other information
    some statistics
  In Meeting rooms we had 10 to 50 delegates depending on the topic.
  Up to 5 delegates followed the CT4 meeting using Microsoft Teams
  CT4#114 was 5 days long

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-230023 | CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2 | Huawei | Specify protocol enhancements and related APIs for the 5MBS Phase 2 based on the normative stage 2 technical specifications developed by SA2 WG, e.g. 3GPP Rel-18 3GPP TS 23.247
CP-230024 | CT aspects of UPF enhancement for exposure and SBA | China Mobile | specify the stage 3 aspects to support the UPF enhancement for Exposure and SBA according to stage 2 requirements agreed under the stage 2 work item UPEAS
CP-230025 | Enhancements on Service-based support for SMS in 5GC | China Telecom | Solve legacy problems of SMS_SBI (Rel-17), i.e. incompatibility problems and protocol selection problems, and make SBI-based SMS NFs and legacy SMS NFs work in harmony.
CP-230026 | Revised WID on CT aspects of enhancement to the 5GC location services - phase 3 | CATT | e.g. Impact to the Supplementary services to support user plane positioning procedures are added

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-230192 | WID for CT aspect of Architecture Enhancements for vehicle Mounted Relays | Qualcomm Korea | develop the stage 3 for the stage 2 requirements agreed under the VMR stage 2 work item, in CT4 impacted nodes are:AMF, NRF, LMF, UDM, UDR and MBSR.
CP-230117 | New WID on CT aspect of System Support for AI/ML-based Services | Samsung | specify the CT aspects of System Support for AI/ML-based Services in order to enhance the CT WGs specifications based on the stage-2 requirements
CP-230194 | New WID on Stage 3 of Network Slicing Phase 3 | ZTE | to support the stage 2 requirements on network slicing phase 3 as defined in TS 23.501, TS 23.502 and TS 23.503 impacts in CT4 area are: to support alternative S-NSSAI handling, to support both centralized NSACF architecture and hierarchical NSACF , to support slice-specific policies to enforce network controlled S-NSSAI de-registration and PDU session release for S-NSSAIs subject to network control
CP-230187 | Revised WID on support for 5WWC Phase 2 | Nokia, Nokia Shanghai Bell | CT4 impacts added in are of Definition of NAI taking into account a TNGF ID for Slice-specific TNGF selection
CP-230124 | Revised WID on 5G Timing Resiliency and TSC & URLLC enhancements | Nokia, Nokia Shanghai Bell | Impacts to UDM/UDR , SMF/UPF and Amf are modiifed
CP-230200 | WID new Access Traffic Steering, Switch and Splitting support in 5G system – Phase 3 | Lenovo | to provide the stage 3 solutions for the functionalities defined in stage 2 requirements under the ATSSS_Ph3 WID in the TSG SAs working groups impacts in CT4 are are on the N4 IF and SMF PDU session service
CP-230116 | New WID on CT aspects on 5G AM Policy | China Telecom | Impacts on N26 interface to support validity period during 5G to 4G mobility

## Slide 7: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-230118 | New WID on Rel-18 Generic Group Management, Exposure and Communication Enhancements | Huawei, HiSilicon | to support the GMEC normative requirements developed by stage 2 Ct4 impacts are:: Support the necessary enhancements to enable the provisioning and enforcement of DNN and S-NSSAI specific group parameters and Support group status event reporting
CP-230115 | New WID on Architecture Enhancements for XR and media services | China Mobile M2M Company Ltd. | to specify the CT aspects of XR (Extended Reality) and media services in order to enhance the CT WGs specifications based on the stage 2 normative work . Impacted CT4 areas are IF SMF-UPF, Potential update GTP-U for support of XR and media services in 5GS
CP-230119 | New WID on Enablers for Network Automation for 5G - phase 3 | China Mobile M2M Company Ltd. | Enablers for Network Automation for 5G phase 3 in order to enhance the CT WGs specifications based on the stage 2 normative work, CT4 impacts are in the area of NWDAF
CP-230197 | New WID on Personal IoT Network | VIVO | Personal IoT Network in order to enhance the CT WGs specifications based on the stage-2 requirements. CT4 impacts are in the area of SMF, UPF, UDM, UDR
CP-230202 | New WID on Next Generation Real time Communication services | China Mobile, China Southern Power Grid, Huawei, Hisilicon, ZTE, T-Mobile USA, Vivo | specify new signalling and media functions, specify protocol details, enhance IMS protocols, define and extend NF services to support Data Channel, AR communication and SBA in IMS media control interface under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item NG_RTC

## Slide 8: Work Plan CT4 (1/3)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
980054 | CT4 aspects of 5GSATB | 5GSATB | 14/12/2023 | 0% | CP-223204 | 60% | 
980059 | CT4 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | 15/12/2023 | 0% | CP-223023 | 25% | 
980062 | CT4 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | 14/12/2023 | 0% | CP-223110 |  | 
980068 | CT4 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | 13/12/2023 | 50% | CP-223021 | 60% | 
980071 | CT4 aspects of eMCSMI_IRail | eMCSMI_IRail | 15/12/2023 | 0% | CP-223105 |  | 
980077 | CT4 aspects of EDGE_Ph2 | EDGE_Ph2 | 14/12/2023 | 0% | CP-220325 | 20% | 
980080 | CT4 aspects of eNPN_Ph2 | eNPN_Ph2 | 15/12/2023 | 15% | CP-223104 | 50% | 
980085 | CT4 aspects of 5WWC_Ph2 | 5WWC_Ph2 | 14/12/2023 | 40% | CP-223114 |  | 
980087 | CT4 aspects of eNSAC | eNSAC | 22/06/2023 | 0% | CP-223026 |  | 
980090 | CT4 aspects of Seamless UE context recovery | SUECR | 14/09/2023 | 0% | CP-223113 | 75% | 
980092 | CT4 aspects of SFC | SFC | 14/12/2023 | 0% | CP-223210 | 60% | 
980095 | CT4 aspects of Detnet | DetNet | 14/12/2023 | 0% | CP-223206 | 10% | 
980002 | CT aspects on TEI18_MLR | TEI18_MLR | 14/12/2023 | 0% | CP-223022 | 80% | 
980098 | CT4 aspects of TEI18_IPv6PD | TEI18_IPv6PD | 14/12/2023 | 0% | CP-223203 | 90% | 
980101 | CT4 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | 14/12/2023 | 0% | CP-223111 | 90% | 
980104 | CT4 aspects of TRS_URLLC | TRS_URLLC | 14/12/2023 | 0% | CP-223205 | 40% | 

## Slide 9: Work Plan CT4 (2/3)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
980107 | CT4 aspects of MCProtoc18 | MCProtoc18 | 08/12/2023 | 50% | CP-221270 |  | 
980004 | Enhancement of Shared Data ID and Handling | ShDatID_H | 14/09/2023 | 0% | CP-223024 |  | 
960002 | Study on NRF API enhancements to avoid signalling and storing of redundant data | FS_NRFe | 08/06/2023 | 25% | CP-221088 | 50% | 
960001 | CT4 aspects of SBIProtoc18 | SBIProtoc18 | 12/12/2023 | 10% | CP-221083 | 25% | 
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 12/12/2023 | 80% | CP-183245 |  | 
740058 | (IETF) Diameter Load Information Conveyance (draft-ietf-dime-load) --> RFC 8583 | DLoCMe | 15/03/2017 | 90% | CP-160645 | 100% | 
641009 | (IETF) CT4 part of Extended IMS media plane security features (draft-schwarz-mmusic-sdp-for-gw) | eMEDIASEC-CT | 09/12/2014 | 0% | CP-130597 | - | 
990001 | New WID on CT aspects for the 5MBS Phase 2 | 5MBS_Ph2 | 14/12/2023 | new | CP-230023 | 20% | 
990002 | New WID on CT aspects of UPF enhancement for exposure and SBA | UPEAS | 14/12/2023 | new | CP-230024 | 25% | 
990003 | New WID: Enhancements on Service-based support for SMS in 5GC | eSMS_SBI | 14/12/2023 | new | CP-230025 |  | 

## Slide 10: Work Plan CT4 (3/3)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
990013 | WID for CT aspect of Architecture Enhancements for vehicle Mounted Relays | VMR | 14/12/2023 | new | CP-230192 |  | 
990008 | New WID on CT aspect of System Support for AI/ML-based Services | AIMLszs | 14/12/2023 | new | CP-230117 |  | 
990015 | New WID on Stage 3 of Network Slicing Phase 3 | eNS_Ph3 | 14/12/2023 | new | CP-230194 | 5% | 
990021 | CT4 aspects of Access Traffic Steering, Switch and Splitting support in 5G system – Phase 3 | ATSSS_Ph3 | 14/12/2023 | new | CP-230200 | 5% | 
990007 | New WID on CT aspects on 5G AM Policy | AMP | 14/12/2023 | new | CP-230116 |  | 
990023 | New WID on Next Generation Real time Communication services | NG_RTC | 14/12/2023 | new | CP-230202 |  | 
990018 | New WID on Personal IoT Network | PIN | 14/12/2023 | new | CP-230197 |  | 
990009 | Generic Group Management, Exposure and Communication Enhancements | GMEC | 14/12/2023 | new | CP-230118 | 5% | 
990006 | New WID on Architecture Enhancements for XR and media services | XRM | 14/12/2023 | new | CP-239115 |  | 
990010 | New WID on Enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | 14/12/2023 | new | CP-230119 | 5% | 

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
None this time

## Slide 12: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 13: Release 16 Status
Overall Rel-16 (no Change to the work plan)
9 essential corrections are agreed for Rel-16 (11 for CT#98, 26 for CT#97, 23 for CT#96, 47 for CT#95)
The corrections were in the area of the following WIs:
  5G_eSBA, 5G_URLLC, 5GS_Ph1-CT, eNA, SBIProtoc16, 5GMDT, TEI16.
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.

## Slide 14: Release 17 Status
Overall Rel-17 (no Change to the work plan)
46 category F CRs are agreed for Rel-17 (81 for CT#98, 187 for CT#97, 128 for CT#96, 152 for CT#95)
The correction were in the area of the following WIs:
  5G_CIoT, 5G ProSe, 5GPh1-CT, 5MBS, ARCH_NR_REDCAP, EDCE5, LI15, eEDGE_5GC, eNA_Ph2, eNPN, eNS_Ph2, ID_UAS, NSWO_5G, RePUDR, RPCPSET, SBIProtoc17, SMS_SBI, TEI17, TEI17_DCAMP.
The slides 15 and 16 provides an extract of the work which might be of interest by CT

## Slide 15: Release 17 Status
Title:
  CT4 aspects of proximity based services in 5GS [5G_ProSe] (CT4)
Objectives (e.g.):
  This work is to specify the CT aspects of proximity based services in 5GS, a new 5G ProSe Anchor Function is introduced by stage 2
Key Highlights for CT Plenary‘ s attention:
  Nudm_UEIdentifier service on UDM API to deconceal SUCI to SUPI“ is introduced which is specified in 33.503
  .
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 16: Release 17 Status
Title:
  Service based support for SMS in 5GC [SMS_SBI] (CT4)
Objectives (e.g.):
  Specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios.
Key Highlights for CT Plenary‘ s attention:
  Allow the SMSF to report the "UE-Memory-available" indication to the UDM by means of the SMSF Registration Update service operation, as a trigger for the SMS Alerting.. SA2 is asked to align 23.502.
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 17: Release 18 Status
Overall Rel-18
86 category F and D CRs are agreed for Rel-18 (103 for CT#98, 8 for CT#97)
88 category B CRs were agreed for Rel-18 (18 for CT#98, 9 for CT#97)
The work plan provides an overview of the work items we are currently active on (see slide 8 to 10)
The slides 18 to 20 provides an extract of the work which might be of interest by CT

## Slide 18: Release 18 Status
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Progress since CT#98e :
  37 CRs for TS 29.500, TS 29.501, TS 29.502, TS 29.503, TS 29.504, TS 29.505, TS 29.510, TS 29.518, TS 29.532, TS 29.563, TS 29.571, TS 29.598 were agreed.
  One open issue on including a location header in redirection scenarios was identified for indirect communication
Next steps:
  Capture optimizations' and improvements which are not covered by any other Rel-18 WID and which are not seen as essential to be introduced in an earlier release.
  Continue the discussion on lindirect communication and redirection scenarios.
  Impacts and dependencies on other WGs:
  None
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
960001 | CT4 aspects of SBIProtoc18 | SBIProtoc18 | 12/12/2023 | 510 | CP-221083 | 25% | Rapporteur: China Mobile

## Slide 19: Release 18 Status
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Progress since CT#98e:
  5 PCRs for TR 29.831 were agreed
    Continued to add solution to Key issue 2 on signalling overhead of NF Discovery responses between PLMNs
    Started to evaluate the soluiton on Key issue 1
  new version of TR 29.831 0.3.0 is agreed as basis for future work.
Next steps:
  Continue working on the key issues and the possible solutions and perform evaluations.
  Impacts and dependencies on other WGs:
  None
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
960002 | Study on NRF API enhancements to avoid signaling and storing of redundant data | FS_NRFe | 08/06/2023 | 25% | CP-221088 | 50% | Rapporteur: Nokia,

## Slide 20: Release 18 Status
Objectives (e.g.):
  Enhancements for MT data/signalling handling during UE unreachable time due to long eDRX (i.e., >10.24s) for UE in CM-CONNECTED with RRC_INACTIVE state
Progress since CT#98e :
  2 CRs for TS 29.502 and TS 29.518 were agreed.
    Namf_MT EnableUEReachability request should allow the SMF to provide paging policy information/parameters including the PPI, the ARP and the 5QI of the QoS flow of the PDU session which triggers the Connection Resume procedure and AMF would include the information to NG-RAN. SA2 is asked to confirm this understanding
Next steps:
  Analyse further impacts on EnableUEReachabilityReqData and further possible alignments with stage 2.
  Impacts and dependencies on other WGs:
  None
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
980001 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | NR_REDCAP_Ph2 | 12/12/2023 | 50% | CP-223021 | 60% | Rapporteur: Ericsson, CT4 lead

## Slide 21: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 22: For Information to CT
  Rel-17 and earlier releases corrections
  All Rel-16 and Rel-17 corrections are agreed as essential corrections. No correction for Rel-15 and earlier
Rel-18
  Work on Rel-18 items is progressing
  A number of new WI were agreed work on some of them we already started the work assuming the topic is stable in stage 2.
Rapporteurs of 5G TSs with OpenAPI part have checked/ pre implemented all CRs which have impacts to the OpenAPI in their TSs and in case off identified issues, asked the source of the CRs to provide an update of their CR(s) to correct the identified issues. All the CRs were distributed on CT4 reflector and provided to CT plenary as company contributions.
This F2F meeting showed again that F2F meetings are more efficient specially on controversial topis and delegates were happy to have offline discussions.
the number of delegates who followed the discussions via Microsoft teams degreased.

## Slide 23: For Action to CT
None this time

## Slide 24: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thanks the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting (E3MAG) and the support during the meeting.

## Slide 25: Annex

## Slide 26: CRs for Conditional Approval
CRs with dependencies to other agreed CRs outside CT4.
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-230556 | Stage 2 alignments for Non-seamless WLAN offload in 5GS | 23.003 | 0658 | 23.501-3947 | SA2
C4-230557 | Stage 2 alignments for Non-seamless WLAN offload in 5GS | 23.003 | 0659 | 23.501-3948 | SA2
C4-230303 | NAI format for N5CW device 5G registration via trusted access using SNPN | 23.003 | 0665 | 23.501-3821 | SA2 SA2
C4-230154 | Introducing the Redundant steering mode | 29.244 | 0678 | 23.501-4019 23.502-3816 | SA2
C4-220629 | Metadata for Service Function Chain | 29.244 | 0682 | 23.501-4069 23.501-3860 | SA2
C4-230798 | Support of integration with IETF Deterministic Networking | 29.244 | 0687 | 23.502-3683 23.501-3844 | SA2 SA2
C4-230635 | Support IPv6 Prefix Delegation in 5GS | 29.244 | 0688 | 23.501-3859 23.502-3690 | SA2 SA2
C4-230554 | Stage 2 alignments for Non-seamless WLAN offload in 5GS | 29.273 | 0538 | 23.501-3947 | SA2
C4-230555 | Stage 2 alignments for Non-seamless WLAN offload in 5GS | 29.273 | 0539 | 23.501-3948 | SA2
C4-230176 | MSISDN transfer during Inter-MME/AMF mobility for Lawful Interception | 29.274 | 2070 | 23.502-3757 23.401-3720 | SA2

## Slide 27: CRs for Conditional Approval
CRs with dependencies to other agreed CRs within CT4.
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-230204 | NF Set ID encoding for an AMF set | 29.500 | 0370 | 23.003-0660 | CT4
C4-230205 | NF Set ID encoding for an AMF set | 29.500 | 0371 | 23.003-0661 | CT4
C4-230206 | NF Set ID encoding for an AMF set | 29.500 | 0372 | 23.003-0662 | CT4

## Slide 28: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com