3GPP TSG-CT Meeting #94-e	CP-213abc

- E-Meeting, 13th – 15th December 2021

Title:	Presentation of Specification/Report to TSG:
TS 24.558, Version 1.0.0

Source:	3GPP TSG CT WG1

Document for:	Information

Abstract of document:

TS 24.558 is to specify the protocols aspects for enabling edge applications over 3GPP networks for a) communication between Edge Enabler Client (EEC) and Edge Enabler Server (EES) over EDGE-1 reference point, and b) communication between EEC and Edge Configuration Server (ECS) over EDGE-4 reference point.

TS 24.558 specifies the APIs in detail, needed to support the services offered by EES and ECS over EDGE-1/4 interfaces for enabling the edge applications over 3GPP network. The APIs are specified as RESTful APIs except for custom operations wherever required.

Overall, the work item has progressed work on registration, EAS discovery, application context relocation, ACR events and service provisioning aspects, as follows:

1. EES APIs (Eees_EECRegistration, Eees_EASDiscovery, Eees_ACREvents, Eees_AppContextRelocation)

2. ECS API (Eecs_ServiceProvisioning)

Changes since last presentation to CT Meeting #93-e:

This is the first presentation of TS 24.558 to TSG CT Plenary.

Outstanding Issues:

- Services offered by Edge Enabler Server (for Eees_EASDiscovery API and Eees_AppContextRelocation API);

- Service descriptions and services operation (for Eees_ACREvents_Subscribe and Eees_EASDiscovery API);

- Open API specification (for Eees_AppContextRelocation, Eees_EASDiscovery API and Eees_ACREvents);

- Completion of data model for (for Eees_EASDiscovery API and Eees_AppContextRelocation API);

- Changes because of security aspects (based on SA3 requirements);

- Obtaining UE’s location by EES in order to send EAS discovery notification;

- Uniquely identify a related ACR (in case of simultaneous ongoing ACRs);

- A number of editor’s notes need to be solved;

- Supporting PATCH method to update subscription.

- Handling of unused AC and EEC Contexts in EAS and EES respectively;

- Optional parameters for ACR Request and ACR Response message;

Contentious Issues:

- Potential unification of APIs (Eees_SelectedTargetEAS and Eees_AppContextRelocation);

- Handling of unused AC and EEC Contexts in EAS and EES respectively;

- Optional parameters for ACR Request and ACR Response message;

- Use of one-time request-response by subscribe/notify for Eecs_ServiceProvisioning API;

- To mandate creation and maintenance of context/resource to implementations for Eecs_ServiceProvisioning API;

- To mandate implementations to only use HTTP PUT method for Eecs_ServiceProvisioning API;

- Alignment with TS 29.501 for for Eecs_ServiceProvisioning API;

- To mandate implementations to have all the query parameters within a single data type for Eecs_ServiceProvisioning API;

- To mandate to use “204 No Content” in the fetch service operation for Eecs_ServiceProvisioning API;

- To have the “apiVersion”t in the "Resource URI variables" table.

Change history of this document:

1999-11-17: original issue

2007-09-06: removal of references to Working Groups; bring names of TSGs up to date; correction of typo

2015-01-06: adds tdoc header & removes redundant information below