3GPP TSG-CT WG1 Meeting #139	C1-226835

# Toulouse, France, 14th – 18th November 2022

Source:	Qualcomm Incorporated

Title:	New WID on CT Aspect of Further Architecture Enhancement for UAV and UAM

Document for:	Agreement

Agenda Item:	18.1.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	CT Aspect of Further Architecture Enhancement for UAV and UAM

Acronym:	UAS_Ph2

Unique identifier:	TBD

Potential target Release:	Rel-18

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes | X | X |  | X |  |
| No |  |  | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| UAS_Ph2 | SA2 | TBC | Further Architecture Enhancement for UAV and UAM |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 910017 | CT aspects for ID_UAS | Rel-17 CT work item, which specifies NAS protocol, Nnef API, and Naf API for UAS services. |
| 960034 | Study on Security of Phase 2 for UAS, UAV and UAM | Rel-18 SA3 study item, which studies the security of any potential architectural enhancements introduced by SA2 to transport Broadcast Remote Identification and C2 communications via the 3GPP system or support aviation applications such as Detect And Avoid (DAA). |

# 3	Justification

The SA2 study item FS_UAS_Ph2 (UID: 940051) has been completed and as a result, a number of impacts on UE,5GC and associated procedures for the support of UAS and aerial vehicles in the 3GPP system have been identified. A corresponding stage 2 Work Item (UAS_Ph2) was agreed at SA2#153-e.

SA2 has agreed to introduce U2X (UAV-to-Everything) communications using PC5 interface for supporting Broadcast Remote ID, for transporting C2 communications (including authorization of C2 communication over PC5 by the USS), and for Detect And Avoid (DAA) solutions. SA2 has also agreed MBS-derived solutions for supporting Broadcast Remote ID. Therefore, there is a need to have a CT Work Item to specify the stage-3 for the normative requirements developed by SA2.

# 4	Objective

The stage-3 work shall be started only after the applicable normative stage-2 requirements are available. In order to specify the protocol aspects and related APIs for the stage-2 requirements agreed under the stage-2 Work Item UAS_Ph2, the objectives of the work include:

CT1

1) for supporting unicast communications over PC5 for transporting C2 communications:

- unicast mode U2X direct communications over PC5 for transporting C2 communications,

- authorization of C2 communication over PC5 during U2X policy provisioning to UE or during C2 authorization procedure,

2) for supporting Broadcast Remote ID over PC5:

- broadcast mode U2X direct communication over PC5 for Broadcast Remote ID, applicable to both UAV UE that registers to the MNO network, and to UAVs that operate out of coverage,

3) potentially supporting Broadcast Remote ID based on MBS location-dependent broadcast service, for scenarios restricted to UAV UEs in coverage and that register to the network, and to UAV-C that are 3GPP UEs,

4) for supporting direct communication over PC5 for DAA(Detection And Avoid):

- both unicast mode and broadcast mode U2X direct communication over PC5 for DAA,

5) support capability indication for U2X and DAA over NAS protocol,

6) potentially supporting network-assisted (ground based) DAA solution applicable for a specific area,

Editor’s Note: The bullet 6 will be updated accordingly once stage-2 normative requirement becomes available.

7)	support U2X policy provisioning over NAS protocol, and

8) addition or update of existing AT commands to support U2X communication.

NOTE:	Bullet 1), 2), and 4) are based on 5G ProSe mechanism as specified in TS 24.554 and TS 24.555

CT3

1) update to PCF for supporting U2X policy provisioning,

2) update to NEF API to support U2X policy provisioning and U2X service parameter provisioning, and

3) potential update to USS services to support the authorization of C2 communication over PC5 during C2 authorization procedure

CT4

1) update to AMF to retrieve the U2X related subscription information and manage them as a part of UE context,

2) update to UDM to manage U2X related subscription information,

3) update to UDR to manage U2X service parameters,

4) update to NRF to enable PCF discovery by considering U2X capability, and

5) potential update to UAS-NF to support the authorization of C2 communication over PC5 during C2 authorization procedure

CT6

1) support of configuration parameter for U2X communication over PC5 by means of using the USIM.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 24.XXX | UE-to-Everything (U2X) services in 5G System (5GS) protocol aspects; Stage 3 | TSG CT#101 (September 2023) | TSG CT#102 (December 2023) | Kim, Sunghoon, Qualcomm Incorporated, sunghoon@qti.qualcomm.com |
| TS | 24.XXY | UE-to-Everything (U2X) services in 5G System (5GS); UE policies | TSG CT#101 (September 2023) | TSG CT#102 (December 2023) | Kim, Sunghoon, Qualcomm Incorporated, sunghoon@qti.qualcomm.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 24.501 | Update to support interactions between U2X services and the 5GMM/5GSM procedures | TSG CT#102 | CT1 |
| TS 23.122 | Update to the PLMN selection triggered by U2X communication procedure to cover interactions between U2X services and NAS functions related to MS in idle mode. | TSG CT#102 | CT1 |
| TS 27.007 | Addition or update of existing AT commands to support U2X services | TSG CT#102 | CT1 |
| TS 29.255 | Update to support authorization of C2 communication over PC5 | TSG CT#102 | CT3 |
| TS 29.513 | Update to policy parameters to support U2X services | TSG CT#102 | CT3 |
| TS 29.519 | Update to UDR service for Application Data to support U2X services | TSG CT#102 | CT3 |
| TS 29.522 | Update to Nnef_ServiceParameter service or Nnef_ParameterProvision service to support U2X services | TSG CT#102 | CT3 |
| TS 29.525 | Update to support U2X services in UE policy control service | TSG CT#102 | CT3 |
| TS 29.256 | Update to support authorization of C2 communication over PC5 | TSG CT#102 | CT4 |
| TS 23.008 | Update on storage of subscription data | TSG CT#102 | CT4 |
| TS 29.503 | Update to UDM services to support U2X services | TSG CT#102 | CT4 |
| TS 29.505 | Update to UDR services for subscription data to support U2X services | TSG CT#102 | CT4 |
| TS 29.510 | Update on NRF for NF / NF service selection to support U2X services | TSG CT#102 | CT4 |
| TS 29.518 | Update on AMF to support U2X services | TSG CT#102 | CT4 |
| TS 29.571 | Definition of new common data types applicable for multiple 5G services to support U2X services | TSG CT#102 | CT4 |
| TS 31.102 | Update to add support for U2X services | TSG CT#102 | CT6 |

# 6	Work item Rapporteur(s)

Kim, Sunghoon, Qualcomm Incorporated, sunghoon@qti.qualcomm.com

# 7	Work item leadership

CT1

# 8	Aspects that involve other WGs

SA3 for the security aspects,

RAN2 for PC5 interface related issues

# 9	Supporting Individual Members

{At least 4 supporting Individual Members are needed. There is an expectation that these companies will provide resources to progress the work. Note that having 4 supporting companies is a necessary but not sufficient condition: the usual TSG approval process by consensus is needed for the WID approval}

Supporting IM name

Qualcomm Incorporated

Nokia

Nokia Shanghai Bell

InterDigital

Ericsson