## Slide 1: CT WG1 Status Report to TSG CT#107
Lena Chaponniere
CT1 Chair, Qualcomm Incorporated

## Slide 2: TSG CT WG1 Officials
Lena Chaponniere
TSG CT WG1 Chair
ATIS lguellec@qti.qualcomm.com
Sung Won
TSG CT WG1 Vice-Chair
ETSI
sung.won@nokia.com
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org
Behrouz Aghili
TSG CT WG1 Vice-Chair
ATIS
b_aghili@apple.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#153 (Athens)
Upcoming Meetings
  CT1#154 (Wuhan)
    Begin April 7th 2025
    End April 11st 2025
  CT1#155 (Bratislava)
    Beging May 19th 2025
    End May 23rd 2025

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#153: 1,064
Agreed CRs
  CT1#153: Cat B/C/F: 227
Agreed pCRs
  CT1#153: 38
Attendance
  CT1#153: 255 attended in person, ~ 2 participated remotely
Other information
  CT1#153 had all releases in scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-250131 | New WID on CT aspects for application enablement aspects for MMTel | China Mobile | Define the protocol aspects and related APIs based on stage 2 technical specifications 3GPP TS 23.392 developed by SA6 in Rel-19 under the MMTel_App Work Item, and if necessary, based on the potential work in SA3
CP-250132 | New WID on the support for PWS in Satellite E-UTRAN and Satellite NG-RAN | Qualcomm Incorporated | Generate stage 2 requirements and stage 3 implementation for the support of PWS over satellite E-UTRAN and satellite NG-RAN

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source
CP-250133 | Revised WID on CT aspects of security for mobility over non-3GPP access to avoid full primary authentication | Nokia
CP-150134 | Revised WID on CT aspects of integration of satellite components in the 5G architecture Phase 3 | CATT

## Slide 7: Work Plan Rel-19 (1/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040069 | CT1 Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | 80% | 90% | 
1040058 | CT1 aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | 25% | 50% | 
1040060 | CT1 aspects of Rel-19 Enhancements of 3GPP Northbound and Application Layer Interfaces and APIs | NBI19 | Rel-19 | C1 | 9/9/2025 | 20% | 30% | 
1040062 | CT1 aspects of IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 9/9/2025 | 20% | 30% | 
1040064 | CT1 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 9/9/2025 | 20% | 30% | 
1040067 | CT1 aspects of Enhancement of controlling RAT utilization | ECRATU | Rel-19 | C1 | 9/9/2025 | 75% | 90% | 
1040045 | Enhanced Mission Critical Location Management | enhMCLoc | Rel-19 | C1 | 9/9/2025 | 30% | 50% | 
1040046 | Stage-3 5GS NAS protocol development 18 general aspects | 5GProtoc19 | Rel-19 | C1 | 9/9/2025 | 20% | 30% | 
1040047 | Stage-3 5GS NAS protocol development 18 non 3GPP aspects | 5GProtoc19-non3GPP | Rel-19 | C1 | 9/9/2025 | 20% | 30% | 

## Slide 8: Work Plan Rel-19 (2/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040048 | Stage-3 SAE Protocol Development general | SAES19 | Rel-19 | C1 | 9/9/2025 | 20% | 30% | 
1040049 | Stage-3 SAE Protocol Development non 3GPP | SAES19-non3GPP | Rel-19 | C1 | 9/9/2025 | 20% | 30% | 
1050045 | CT1 aspects of Application enablement for AI/ML services | AIML_App | Rel-19 | C1 | 9/9/2025 | 20% | 30% | 
1050041 | CT1 aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | Rel-19 | C1 | 9/9/2025 | 10% | 60% | 
1050060 | CT1 aspects of Application enablement for mobile metaverse services | Metaverse_App | Rel-19 | C1 | 9/9/2025 | 15% | 25% | 
1050074 | CT1 aspects of indirect network sharing | TEI19_NetShare | Rel-19 | C1 | 9/9/2025 | 75% | 98% | 
1050081 | CT1 aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C1 | 9/9/2025 | 70% | 95% | 
1050057 | CT1 aspects of Multi-Access (ATSSS_Ph4) | MASSS | Rel-19 | C1 | 9/9/2025 | 30% | 65% | 

## Slide 9: Work Plan Rel-19 (3/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1050067 | CT1 aspects of System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | Rel-19 | C1 | 9/9/2025 | 20% | 40% | 
1050091 | CT1 aspects of UAS, UAV and UAM Phase 3 | UAS_Ph3 | Rel-19 | C1 | 9/9/2025 | 75% | 90% | 
1050038 | CT1 aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C1 | 9/9/2025 | 40% | 70% | 
1050101 | CT1 aspects of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | Rel-19 | C1 | 6/6/2025 | 70% | 90% | 
1050094 | CT1 aspects of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C1 | 9/9/2025 | 10% | 30% | 
1050103 | CT1 aspects of Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Rel-19 | C1 | 9/9/2025 | 10% | 20% | 
1050063 | CT1 aspects of MPS for IMS Messaging and SMS services | MPS4msg | Rel-19 | C1 | 9/9/2025 | 70% | 90% | 
1050029 | Study on MINT support in EPS for 5G-only national roaming UE | FS_MINT_Ph2 | Rel-19 | C1 | 12/12/2024 | 80% | 90% | 

## Slide 10: Work Plan Rel-19 (4/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1050054 | CT1 aspects of Enhanced application layer support for location service | eLSAPP | Rel-19 | C1 | 9/9/2025 | 50% | 60% | 
1050072 | CT1 aspects of SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Rel-19 | C1 | 9/9/2025 | 35% | 60% | 
1050027 | Alignment of eCall over IMS with CEN | eCallCEN | Rel-19 | C1 | 3/3/2025 | 85% | 98% | 
1060032 | CT1 aspects for application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Rel-19 | C1 | 9/9/2025 | - | 15% | 
1060035 | CT1 aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Rel-19 | C1 | 9/9/2025 | - | 80% | 
1060038 | CT1 aspects of Application enablement for XRM Services Phase 2 | XRM_Ph2_App | Rel-19 | C1 | 9/9/2025 | - | 0% | 
1060052 | CT1 aspects for enabling MSGin5G Service phase 3 | 5GMARCH_Ph3 | Rel-19 | C1 | 6/6/2025 | - | 30% | 
1060020 | CT aspects of security for mobility over non-3GPP access to avoid full primary authentication | Non3GPPMob_Sec | Rel-19 | C1 | 9/9/2025 | - | 90% | 

## Slide 11: Work Plan Rel-19 (5/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1060018 | NAS layer overhead reduction for data transfer using CP CIoT | NORDAT_CP | Rel-19 | C1 | 9/9/2025 | - | 10% | 
TBC | Support for PWS in Satellite E-UTRAN and Satellite NG-RAN | PWS_NTN | Rel-19 | C1 | 9/9/2025 | - | 10% | 
TBC | CT1 aspects for application enablement aspects for MMTel | MMTel_App | Rel-19 | C1 | 9/9/2025 | - | 0% | 

## Slide 12: TS/TR sent to CT plenary
TDoc # | TS/TR # | Title | Version | Rapporteurs | Sent for
CP-250140 | TR 24.812 | Study on MINT support in EPS for 5G-only national roaming UE | 2.0.0 | China Telecom | Approval

## Slide 13: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
None this time

## Slide 14: Status of older releases
Rel-14:
  One Cat F CR agreed for corrections in the xml schema for MCVideo Location information, backward compatible
Rel-16:
  One Cat F CR agreed for corrections in the xml schema for MCData Location information, backward compatible
  One Cat F CR agreed for corrections in the SEAL LM xml schema, not backward compatible
Rel-17:
  One Cat F CR to restore lost text on REGISTRATION COMPLETE upon received 5G-GUTI in initial registration procedure, backward compatible
  Three Cat F CRs to remove Editor’s notes in TS 24.544 and TS 24.546, backward compatible
  Two Cat F CRs to update MIME types for CBOR payload in TS 24.545 and TS 24.548, not backward compatible

## Slide 15: Backward Incompatible Changes pre-Rel-18
In “Frozen” specification
TDoc # | Title | Source | Impacted TS | WICs
C1-251039 | SEAL LM - XML schema corrections | Ericsson | 24.545 | SEAL
C1-250955 | Update of MIME types for CBOR payload | Huawei, HiSilicon | 24.545 | eSEAL
C1-250958 | Update of MIME types for CBOR payload | Huawei, HiSilicon | 24.548 | eSEAL

## Slide 16: Release 18 Status
The number of Rel-18 CRs submitted in CT1 continues to steadily go down:
Many of them were deemed not FASMO and moved to Rel-19
19 CAT F CRs agreed for Rel-18 in Q1’25
  4 of them are non-backward compatible (see next slide)
Chart: Number of Rel-18 CRs submitted in CT1
| CT1#148 (April 2024) | CT1#149 (May 2024) | CT1#150 (August 2024) | CT1#151 (October 2024) | CT1#152 (November 2024) | CT1#153 (February 2025)
 | 358 | 289 | 164 | 66 | 45 | 37

## Slide 17: Backward Incompatible Changes in Rel-18
TDoc # | Title | Source | Impacted TS | WICs
C1-250981 | Correction on candidate 5G ProSe UE-to-UE relay discovery procedure | ASUSTeK | 24.554 | 5G_ProSe_Ph2
C1-250674 | Assigning missing values for URSP provisioning in EPS support indicators | OPPO, Ericsson | 24.008 | eUEPO
C1-251056 | Update of MIME types for CBOR payload | Huawei, HiSilicon | 24.543 | SEALDD
C1-250966 | Corrections to XML elements and reference | Samsung | 24.548 | SEAL_Ph3

## Slide 18: For Information to CT
SOR-CMCI (Steering Of Roaming Connected Mode Control Information)
At CT1#153, CT1 discussed a potential compromise consisting of making a subset of the SOR-CMCI rules mandatory for the UE instead of all SOR-CMCI rules
As a result of the discussion, LS C1-251175 (with CT in Cc:) was sent to GSMA NRG asking for feedback
CT1 will continue the discussion at CT1#154, taking into account GSMA’s feedback and striving for consensus

## Slide 19: For Action to CT (1/2)
Withdrawal of the Rel-17 version of TS 24.549
At CT1#153, CT1 concluded to withdraw the Rel-17 version of TS 24.549
  TS 24.549 was created in Rel-17 under the eSEAL Work Item and titled “Network slice capability enablement- Service Enabler Architecture Layer for Verticals (SEAL); Protocol specification”
    It followed the same structure and design layout as any other SEAL-related specification, i.e., procedures based on HTTP and CoAP are described
  In Rel-18, TS 24.549 was updated under the NSCALE Work item
    As part of this update, the structure and layout of the specification were changed to be 3GPP northbound interfaces and application layer APIs (NBI) specification
    This means that the Rel-18 version of TS 24. 549 defines APIs based on the OpenAPI specification and provides corresponding representations of all APIs defined in YAML format. At the same time, the representation based on HTTP and CoAP was completely removed.
  => the Rel-17 and Rel-18 versions of TS 24.549 are not compatible
  The preference of CT1 is to withdraw the Rel-17 version of TS 24.549 rather than spending time trying to make it compatible with the Rel-18 version
CT is kindly requested to confirm CT1’s preference and to ensure that TS 24.549 is handled correspondingly by MCC

## Slide 20: For Action to CT (2/2)
Alignment of eCall over IMS with CEN
On Monday during CT1#153, CT1 received LS C1-251082 from CEN
The LS asked several WGs and TSGs (SA1, SA2, CT1, SA, CT) to consider aligning 3GPP specifications with CEN also for use cases 6 to 9 (as described in CEN’s original LS)
Given that the LS was received after the CT1 submission deadline, there were no related input documents
CT1 concluded that:
  since CT1 took the lead in the CEN alignment work, CT1 should also take the lead in responding to CEN
  CT1 needs more time to formulate a response to CEN
As a result the LS was postponed to CT1#154 (April 2025)
SA2 also concluded to let CT1 take the lead in responding (see LS S2-2502776 to SA and CT)
CT is kindly requested to allow CT1 to take the lead in responding to CEN out of CT1#154

## Slide 21: Acknowledgements
The CT1 Chair wants to thank
ETSI for hosting the meeting in Athens
Behrouz Aghili for chairing the breakout sessions on “Services” topics
Sung Won for chairing the breakout sessions on “IMS and MC” topics
Akansha Arora and Jin Jiang (standing in for Akansha) for their excellent support before, during and after the meeting
Most importantly the CT1 delegates for their dedication and hard work during the meetings

## Slide 22: Annex

## Slide 23: CRs for conditional approval (1/4)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.554 | 714 | - | Rel-19 | Associating the DNS entry with the used RSC for layer-3 UE-to-UE relay | F | 19.0.0 | - | C1-250575 | Nokia | TEI19, 5G_ProSe_Ph2 | 8a.2.5 | Core: TS 23.304 CR 0521
24.539 | 45 | 1 | Rel-18 | Addition of missing LLDP TLVs | F | 18.6.0 | - | C1-250672 | Nokia | TEI18, Vertical_LAN, IIoT | 9.2, 9.10, 9.11 | Core: TS 23.501 CR 5947
24.539 | 46 | 1 | Rel-19 | Addition of missing LLDP TLVs | A | 19.1.0 | - | C1-250673 | Nokia | TEI18, Vertical_LAN, IIoT | 9.2, 9.10, 9.11 | Core: TS 23.501 CR 5948
24.501 | 6699 | 1 | Rel-19 | Alt-1: Allow multiple multiplexed media packet filter components in one packet filter | B | 19.1.1 | - | C1-250729 | Ericsson, vivo, Nokia, Huawei, HiSilicon | XRM_Ph2 | 2, 3.2, 9.11.4.13 | Core: TS 23.501 CR 5958
24.301 | 4205 | 1 | Rel-19 | MT SMS over NAS with priority for messaging | F | 19.1.0 | - | C1-250735 | Ericsson | MPS4msg | 5.6.2.2.1.1, 5.6.2.4 | Core: TS 29.272 CR 0869
24.229 | 6705 | 1 | Rel-19 | Providing introduction for the UE-Satellite-UE communication in IMS | B | 19.1.0 | - | C1-250861 | NTT DOCOMO, CATT, Nokia | 5GSAT_Ph3_ARCH | 3, AX.1, AX.2.1 | Core: TS 23.228 CR 1561, 1562
24.229 | 6707 | 1 | Rel-19 | Determining the activation of optimized media routing | B | 19.1.0 | - | C1-250862 | NTT DOCOMO, Nokia, CATT | 5GSAT_Ph3_ARCH | AX.2.2.1 | Core: TS 23.228 CR1562 and CR1564

## Slide 24: CRs for conditional approval (2/4)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.229 | 6710 | 2 | Rel-19 | Support of UE-Satellite-UE communication with early media in IMS | B | 19.1.0 | - | C1-250863 | vivo | 5GSAT_Ph3_ARCH | AX.2.2.xx (new) | Core: TS 23.228 CR 1520
24.186 | 61 | - | Rel-19 | Network initiated standalone IMS DC session setup | B | 19.1.0 | - | C1-250876 | China Mobile | NG_RTC_Ph2 | 9.3.2.2.1A(new), 9.3.2.2.2.4 | Core: TS 23228 CR 1541
24.186 | 62 | 1 | Rel-19 | Procedure of network initiated P2P application data channel establishment | B | 19.1.0 | - | C1-250877 | Huawei | NG_RTC_Ph2 | 9.3.2.2.2.4 | Core: TS/TR 23.228 CR 1581
24.186 | 64 | 1 | Rel-19 | Remove a EN of avatar communication | F | 19.1.0 | - | C1-250878 | Huawei, HiSilicon | NG_RTC_Ph2 | C.3.2.1 | Core: TS/TR 23.228 CR 1581
24.186 | 56 | 2 | Rel-19 | Update the IMS AS requirement for the enforcement of PS data off | B | 19.1.0 | - | C1-250886 | China Mobile, Huawei, HiSilicon | NG_RTC_Ph2 | 9.3.2.2.5, 9.3.3.2.5 | Core: TS 23228 CR 1533
24.543 | 54 | 1 | Rel-19 | SEALDD data transmission quality measurement with Non-3GPP RAT - HTTP | B | 19.0.1 | - | C1-250974 | Ericsson | SEALDD_Ph2 | 7.2.14.2, 7.2.15.1, 8.3, 8.4.2, 8.5 | Core: TS 23.433 CR #0137
24.543 | 55 | 1 | Rel-19 | SEALDD data transmission quality measurement with Non-3GPP RAT - CoAP | B | 19.0.1 | - | C1-250975 | Ericsson | SEALDD_Ph2 | 2, 7.2.14.4, 7.2.15.3, A.2.4.x1 (new), A.2.4.x2 (new), A.2.6.x3 (new), A.3.2.3.1, A.3.2.3.2.1, A.3.2.3.2.3, A.3.2.5.2 | Core: TS 23.433 CR #0137

## Slide 25: CRs for conditional approval (3/4)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.543 | 56 | 1 | Rel-19 | SEALDD non-3GPP access for connection status reporting configuration procedure - HTTP | B | 19.0.1 | - | C1-250976 | Ericsson | SEALDD_Ph2 | 7.2.19.2, 7.2.21.1, 8.3, 8.5 | Core: TS 23.433 CR #0137
24.543 | 57 | 1 | Rel-19 | SEALDD non-3GPP access for connection status reporting configuration procedure - CoAP | B | 19.0.1 | - | C1-250977 | Ericsson | SEALDD_Ph2 | 7.2.19.4, 7.2.21.3, 7.3 (new), A.3.4.3.1, A.3.4.3.2.1, A.3.4.3.3.x1 (new), A.3.4.5.2 | Core: TS 23.433 CR #0137
24.554 | 682 | 1 | Rel-19 | 5G ProSe direct link establishment and direct link modification procedures for multi-hop UE-to-network relay based on model A discovery | B | 19.0.0 | - | C1-250995 | Nokia, Qualcomm Incorporated | 5G_ProSe_Ph3 | 8b.2.2, 8b.2.2.2.2, 8b.2.2.3, 10.3.6.1, 10.3.6.x (new) | Core: TS 23.304 CR 0532
24.554 | 687 | 1 | Rel-19 | 5G ProSe multi-hop UE-to-UE relay: IP based | B | 19.0.0 | - | C1-251001 | Qualcomm Incorporated, InterDigital | 5G_ProSe_Ph3 | 2, 8c.2.2, 8c.2.2.1, 8c.2.2.x(new), 10.X(new), 10.X.1(new), 10.X.2(new), 10.X.2.1(new), 11.X.y1(new), 11.X.y2(new) | Core: TS/TR 23.304 CR 0522
24.501 | 6668 | 1 | Rel-19 | NTZ improvements | F | 19.1.1 | - | C1-251013 | Ericsson, InterDigital, LG Electronics, Qualcomm Incorporated, Huawei, HiSilicon, Nokia | UAS_Ph3 | 4.22.5 | Core: TS 23.256 CR 0154
24.301 | 4206 | 1 | Rel-19 | NTZ improvements | F | 19.1.0 | - | C1-251014 | Ericsson, InterDigital, LG Electronics, Qualcomm Incorporated, Huawei, HiSilicon, Nokia | UAS_Ph3 | 6.3.13.5 | Core: TS 23.256 CR 0154

## Slide 26: CRs for conditional approval (4/4)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.301 | 4215 | 2 | Rel-19 | Attach accept enhancements for S&F satellite operation | B | 19.1.0 | - | C1-251131 | Nokia, SHARP, LG Electronics, Apple, Ericsson, CATT, Samsung, vivo, China Telecommunications Corp., ZTE, Huawei, HiSilicon, Qualcomm Incorporated, Xiaomi | 5GSAT_Ph3_ARCH | 5.5.1.2.2, 5.5.1.2.4, 8.2.1.1, 8.2.1.x (new), 9.9.3.34, 9.9.3.x (new),10.2 | Core: TS 23.401 CR 3861, 3867
24.301 | 4216 | 2 | Rel-19 | Rejecting attach request due to S&F satellite operation reasons | B | 19.1.0 | - | C1-251132 | Nokia, SHARP, LG Electronics, Apple, Ericsson, CATT, Samsung, vivo, China Telecommunications Corp., ZTE, Huawei, HiSilicon, Qualcomm Incorporated, MediaTek inc., Xiaomi | 5GSAT_Ph3_ARCH | 5.5.1.2.5, 8.2.3.1, 8.2.3.x (new), 9.9.3.9, A.3 | Core: TS/TR 23.401 CR 3861, 3867

## Slide 27: Thank You!
Lena Chaponniere
3GPP TSG CT WG1 Chair
lguellec@qti.qualcomm.com