3GPP TSG-CT Meeting #99	CP-230194

# Rotterdam, Netherlands, 20th – 21st March 2023

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Stage 3 of Network Slicing Phase 3

Acronym:	eNS_Ph3

Unique identifier:	990015

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x |  | x |  |
| No | x |  | x |  |  |
| Don't know |  |  |  |  | x |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| x | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| eNS_Ph3 | SA2 | 980017 | Stage 2 of Network Slicing Phase 3 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 940063 | Study on Enhancement of Network Slicing Phase 3 | SA2 study item. |
| 960029 | Study on enhanced security for network slicing Phase 3 | SA3 study item. |

Dependency on non-3GPP (draft) specification:

# 3	Justification

SA has approved a work item on Stage 2 of Network Slicing Phase 3 (eNS_Ph3) in Rel-18. The building block is to realize the CT aspects of protocol impacts for eNS_Ph3 based on the approved SA WID.

# 4	Objective

The objective of the work is to enhance the necessary CT WG stage 3 specifications to support the stage 2 requirements on network slicing phase 3 as defined in TS 23.501, TS 23.502 and TS 23.503.

The CT WG stage 3 work shall be started only after the applicable normative stage 2 requirements are available.

The following areas of work are expected to be covered but will be adjusted to the final conclusions of the SA WG normative stage 2 requirements.

For CT1, the expected work includes:

1.	NAS protocol enhancements to support alternative S-NSSAI handling.

2.	Support provision of network slice validity location information for support of limited AoS slices not matching deployed TAs via registration procedure or UE configuration update procedure.

3.	Support provision of network slice validity time information for improved support of temporary network slices via registration procedure or UE configuration update procedure.

4.	NAS protocol enhancements to support the handling of information related to supported or not supported TA(s) for an S-NSSAI partially rejected in the registration area or for an S-NSSAI partially allowed in the registration area.

5.	NAS protocol enhancements to support the handling of slice-specific policy related to S-NSSAIs subject to network control.

For CT3, the expected work includes:

1.	Support for S-NSSAI replacement:

a.	Potential updates to the N15 interface to support that the AM PCF determines and provides the alternative S-NSSAI to the AMF.

b.	Potential updates to the PCC signalling procedures to cover the provision of alternative S-NSSAI.

2.	Support for slice-specific policies:

a.	Updates to the NEF northbound API to support that an AF provisions network slice deregistration timer and PDU session inactivity timer.

b.	Potential updates in N15 interface to provide network slice deregistration timer by AM PCF.

c.	Potential updates in N7 interface to provide PDU session inactivity timer by SM PCF.

d.	Potential updates to the PCC signalling procedures to cover the provision of slice-specific policies.

e.	Potential updates to UDR to store network slice deregistration timer and PDU session inactivity timer provided by AF.

For CT4, the expected work includes:

1.	Enhancements of network to support alternative S-NSSAI handling:

a.	Potential enhancements of NSSF to support determination of the alternative S-NSSAI and notification of S-NSSAI replacement.

b.	Enhancements of SMF to support alternative S-NSSAI handling for the PDU session.

c.	Potential enhancements of UPF to support alternative S-NSSAI handling for the PDU session.

2.	Enhancements of network to support both centralized NSACF architecture and hierarchical NSACF architecture, and to support different NSAC modes (i.e. HPMN control, VPLMN control, and HPLMN delegated control) in roaming cases:

a.	Enhancements on NSACF services to support both centralized NSACF architecture and hierarchical NSACF architecture, in order to support multiple service area deployment and NSAC in roaming cases.

b.	Enhancements on registration and discovery of NSACF to support multiple service area deployment and NSAC in roaming cases.

c.	Enhancements on UDM services to support different NSAC modes (i.e. HPMN control, VPLMN control, and HPLMN delegated control) for roaming UE.

3.	Impacts on network to support slice-specific policies to enforce network controlled S-NSSAI de-registration and PDU session release for S-NSSAIs subject to network control:

a.	Potential impacts on UDM to provision network slice de-registration timer (e.g. to AMF) and PDU session inactivity timer (e.g. to SMF).

b.	Impacts on SMF to support handling of PDN connection / PDU session inactivity timer.

c.	Potential impacts on PGW-U/UPF to support handling of PDN connection / PDU session inactivity timer.

# 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 24.501 | Enhancement on NAS procedures and messages to support the stated objectives. | TSG CT#103 (March 2024) | CT1 responsibility |
| 29.244 | Potential enhancement on interface between CP and UP to support the stated objectives. | TSG CT#103 (March 2024) | CT4 responsibility |
| 29.502 | Enhancement on SMF services to support the stated objective. | TSG CT#103 (March 2024) | CT4 responsibility |
| 29.503 | Enhancement on UDM services to support the stated objectives. | TSG CT#103 (March 2024) | CT4 responsibility |
| 29.510 | Enhancement on NSACF registration and discovery to support the stated objective. | TSG CT#103 (March 2024) | CT4 responsibility |
| 29.531 | Potential enhancement on NSSF services to support the stated objective. | TSG CT#103 (March 2024) | CT4 responsibility |
| 29.536 | Enhancement on NSACF services to support the stated objective. | TSG CT#103 (March 2024) | CT4 responsibility |
| 29.507 | Potential updates to support the stated objectives. | TSG CT#103 (March 2024) | CT3 responsibility |
| 29.512 | Potential updates to support the stated objective. | TSG CT#103 (March 2024) | CT3 responsibility |
| 29.513 | Potential updates to support the stated objective. | TSG CT#103 (March 2024) | CT3 responsibility |
| 29.519 | Potential updates to support the stated objective. | TSG CT#103 (March 2024) | CT3 responsibility |
| 29.522 | Enhancement on NEF services to support the stated objective. | TSG CT#103 (March 2024) | CT3 responsibility |

# 6	Work item Rapporteur(s)

Hannah Wang, ZTE, wang.menghan@zte.com.cn

# 7	Work item leadership

CT1

# 8	Aspects that involve other WGs

None

# 9	Supporting Individual Members

Supporting IM name

ZTE

Nubia

Huawei

HiSilicon

Nokia

Nokia Shanghai Bell

Verizon

LG Electronics

NTT DOCOMO

China Mobile

SHARP

KDDI

Lenovo

NEC

Ericsson

vivo

OPPO

Apple

Qualcomm Incorporated

InterDigital