## Slide 1
Work plan for Vertical_LAN
3GPP TSG CT WG1 Meeting #123-e C1-20vaaa
Electronic meeting, 16-24 April 2020
Source: Nokia, Nokia Shanghai Bell
Agenda item: 16.2.7
Document for: Information

## Slide 2
Contents
Summary until CT1#122-e
Tasks left and plans

## Slide 3
See the file in the link below
1. Summary until CT1#122-e
https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-200767_was_0762_work_plan_(not_submitted).xlsx

## Slide 4
Tasks left
2. Tasks left and plans
Network selection
  To specify how the UE obtains a human-readable network name
  To specify manual CAG selection taking into account the control by a PLMN for a CAG-ID in the PLMN based on RAN2 outcome
To specify support of PWS in an SNPN or to specify that PWS is not supported in an SNPN based on SA1 outcome
To specify support of LADN in an SNPN or to specify that LADN is not supported in an SNPN based on SA2 outcome
To include parameters for per-stream filtering and policing in the Ethernet port management list
To assign an OUI for 3GPP
To decide a 5GMM cause value (#72 or a new value) to be used to reject a UE’s access to SNPN services via a PLMN
Protection of a UE from a non-integrity protected NAS message
  To clarify UE behaviour upon receipt of 5GMM cause value #74 or #75
  To determine whether SNPN-specific N1 mode attempt counters are needed or not
To identify if there is a need to update specification, in terms of camping on a CAG cell, for a Rel-16 UE not supporting CAG when no other non-CAG cells are available and the CAG cell is available for emergency services based on RAN2 outcome
Questions in R2-2002417

## Slide 5
Plan for Task 1.a on HRNN (SNPN/PNI-NPN)
2. Tasks left and plans
Volunteers
  Ericsson
    Displaying broadcast ones
    UE configuration aspects (QC, Huawei, Nokia, Samsung ask for requirements)
  Nokia
    Samsung wants to specify that NAS needs to display it if the AS layer provides it.
  Huawei
Related papers
  Ericsson paper TBD
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vsca_HRNN.docx

## Slide 6
Plan for Task 1.b on manually selecting a non-allowed CAG-ID (PNI-NPN)
2. Tasks left and plans
Volunteer
  Huawei (?)
  Samsung
  Nokia
Prioritization within the CAG-ID list or between PLMN w/ CAG list and PLMN w/o CAG list
  Not needed: Samsung, QC (can live with a note about ordering), Ericsson (can live with a note about ordering)
  Needed: Huawei (needs to be a good note), Nokia (indication or ordering)
Related papers
  Huawei paper TBD
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vpda_was_1052_1039_1037_0972_0700_manual_CAG_selection.docx (CR) https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vpdb_was_1053_1041_0974_0699_LS_RAN2.doc (LS to RAN2)

## Slide 7
Plan for Task 2 on PWS (SNPN)
2. Tasks left and plans
Cannot proceed without a stage 1 requirement

## Slide 8
Plan for Task 3 on LADN (SNPN)
2. Tasks left and plans
Cannot proceed without a stage 2 requirement

## Slide 9
Plan for Task 4 on per-stream filtering and policing (TSC)
2. Tasks left and plans
Already accomplished in Q1; p-CR approved in the plenary

## Slide 10
Plan for Task 5 on OUI for 3GPP (TSC)
2. Tasks left and plans
Under discussion with MCC

## Slide 11
Plan for Task 6 on rejecting a UE’s access to SNPN services via a PLMN (SNPN)
2. Tasks left and plans
Volunteers
  Nokia: #72
Related papers
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vsaa_72.docx

## Slide 12
Plan for Task 7.a on non-integrity protected reject message w/ #74/75 (SNPN)
2. Tasks left and plans
Volunteers
  Nokia
Discussion
  Ericsson: For PLMN, the UE can go to other VPLMN, but if the UE only has one entry, then there is no SNPN to select. This attack can be successful only with a single message.
Related papers
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/draft_C1-202086_74_75_NIP_stage_2.docx (stage 2) https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/draft_C1-202087_was_0970_0735_74_75__NIP_stage_3.docx (stage 3)

## Slide 13
Plan for Task 7.b on SNPN-specific N1 mode attempt counters (SNPN)
2. Tasks left and plans
Volunteers
  Nokia
Related papers
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vsda_was_1032_0737_SNPN-specific_N1_mode_attempt_counters.docx

## Slide 14
Plan for Task 8 on CAG cell camping by a Rel-15 UE or for emergency (PNI-NPN)
2. Tasks left and plans
Volunteers
  Huawei (?)
  Ericsson (?)
Related papers
  Huawei paper TBD
  Ericsson paper TBD

## Slide 15
Volunteers
  Discussion papers
    Qualcomm, Nokia
  LS
    Ericsson, vivo, Qualcomm, Nokia
  CR on TS 24.501
    {Ericsson, NTT DOCOMO, Huawei, Qualcomm}
  CR on TS 23.122
    Ericsson, {Nokia, vivo}
Main discussion points
  LS
    Whether Q1.1 and Q 1.2 need to be answered
      Q1.1 needs to be answered: vivo, Samsung, Huawei
      Q1.2 needs to be answered : Ericsson, InterDigital, companies for Q1.1 above
        “CT1’s understanding is that after the successful registration, the cell selection/reselection shall be based on the Allowed CAG list and there is no need to remember the manually selected CAG ID” is fine with Huawei, QC, Nokia, Ericsson, Samsung
    Answer to Q1.3
      Qualcomm, Nokia, Huawei, Samsung, NTT DOCOMO, vivo (separate); Ericsson (changing CAG information list)
    Answer to Q2.2
      Ericsson, vivo, Qualcomm, Huawei; Nokia
  CR on TS 23.122
Plan for Task 9 on Questions in R2-2002417 (PNI-NPN)
2. Tasks left and plans

## Slide 16
Other tasks
2. Tasks left and plans
Miscellaneous updates on TS 24.519, e.g. IEI update, timer value assignment
Anything else?
  Lin will prepare a CR clarifying about access to SNPN CN via N3IWF.

## Slide 17
Participants for the call on April 6:
  Alte, Ban, Ivo, JJ, Kundan, Lena, Lin, Ly-Thanh, Reinhard, Ricky, Rob, SangMin, Thomas L., Vimal, Vishnu, wangrongyjy@chinamobile.com, Xu, Yildirim, Sung
During the meeting, there can be an unofficial call on contentious issues.