3GPP TSG-CT WG1 Meeting #150	C1-244350

# Maastricht, Netherlands, 19-23 August 2024

# Source:	Ericsson

# Title:	New WID on CT Aspects of Phase 3 for UAS, UAV and UAM

# Document for:	Approval

# Agenda Item:	19.1.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	New WID on CT Aspects of Phase 3 for UAS, UAV and UAM

Acronym:	UAS_Ph3

Unique identifier:	TBD

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| UAS_Ph3 | SA2 | 1040037 | Phase 3 for UAS, UAV and UAM |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 1000032 | Stage 1 of Uncrewed Aerial System Phase 3 | SA1 |
| 1030033 | UAS security enhancements | SA3 study |

Dependency on non-3GPP (draft) specification: None

# 3	Justification

The stage 2 study on Phase 3 for UAS, UAV and UAM is captured in 3GPP TR 23.700-59, the related normative work will be specified in 3GPP TS 23.256, TS 23.288, TS 23.501, TS 23.502, TS 23.503 and TS 23.401.

As the above work gives impacts to CT WGs, hence a new work item needs to be established to specify the stage 3 CT aspects of phase 3 for UAS, UAV and UAM in Rel-19 to implement these stage 2 requirements.

# 4	Objective

The objective of the work item is to develop the stage 3 specifications for the stage 2 requirements agreed under the stage 2 work item UAS_Ph3. The following areas of work are expected to be covered:

CT1:

1)	Potential support of provisioning and enforcement of the NTZ assistance information for the UE

a)	Define NTZ assistance information as policy

b)	Configure/update NTZ assistance information via NAS procedure (e.g. UCU, Registration procedure, Policy delivery procedure)

c)	Potential new AT command to configure NTZ assistance information

Editor's note:    The objectives for NTZ are based on interim conclusions of clause 8.3 of TR 23.700-59 and will be updated once final conclusions are described in clause 8.3 of TR 23.700-59.

CT3:

1)	Updates to the NEF northbound, NEF southbound, and AF interfaces to support:

a)	Pre-mission flight planning assistance service

b)	In-mission flight monitoring service

c)	Multiple-USS service

d)	Network-assisted DAA service

2)	Updates to the NWDAF interface for enhancement of NWDAF analytic service (e.g. Movement Behaviour Analytics and QoS Sustainability Analytics with height information)

3)	Potential enhancement to NEF interface to support handling of NTZ assistance information update, including forwarding the information to other NFs

4)	Potential updates to PCF to support NTZ assistance information provisioning

Editor's note:    The objectives for NTZ are based on interim conclusions of clause 8.3 of TR 23.700-59 and will be updated once final conclusions are described in clause 8.3 of TR 23.700-59.

CT4:

1)	Potential updates to UDR to support NTZ assistance information as service-specific parameter

2)	Potential updates to AMF to support NTZ assistance information provisioning

Editor's note:    The objectives for NTZ are based on interim conclusions of clause 8.3 of TR 23.700-59 and will be updated in CT4 once final conclusions are described in clause 8.3 of TR 23.700-59.

NOTE:	The objective and above impacts can be updated/extended based on the progress of the associated stage 2 normative work and requirements, and updates of SA2 UAS_Ph3 WID.

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 24.501 | Potential configure/update NTZ assistance information via NAS procedure (e.g. UCU, Registration procedure, Policy delivery procedure) | TSG#109 (September 2025) | CT1 responsibility |
| 24.301 | Potential configure/update NTZ assistance information via NAS procedure (e.g. Attach procedure, Tracking area update procedure) | TSG#109 (September 2025) | CT1 responsibility |
| 24.526 | Potential definition of NTZ assistance information as a policy | TSG#109 (September 2025) | CT1 responsibility |
| 24.007 | Potential new AT command to configure NTZ assistance information | TSG#109 (September 2025) | CT1 responsibility |
| 29.122 | Enhancements of the NEF northbound service API to support: - Pre-mission flight planning assistance service - In-mission flight monitoring service - Multiple-USS service - Network-assisted DAA service | TSG#109 (September 2025) | CT3 responsibility |
| 29.513 | Potential updates for new policy to support NTZ | TSG#109 (September 2025) | CT3 responsibility |
| 29.517 | Updates to the AF interface to support: - Pre-mission flight planning assistance service - In-mission flight monitoring service - Multiple-USS service - Network-assisted DAA service | TSG#109 (September 2025) | CT3 responsibility |
| 29.519 | Potential updates to the NEF interface to support handling of NTZ assistance information update, including forwarding the information to other NFs | TSG#109 (September 2025) | CT3 responsibility |
| 29.520 | Updates NWDAF interface to enhance the inputs of Movement Behavior Analytics and QoS Sustainability Analytics with height information | TSG#109 (September 2025) | CT3 responsibility |
| 29.522 | Updates to the NEF northbound interface to support: - Pre-mission flight planning assistance service - In-mission flight monitoring service - Multiple-USS service - Network-assisted DAA service | TSG#109 (September 2025) | CT3 responsibility |
| 29.525 | Potential updates to Npcf_UEPolicyControl API to support the necessary enhancements for supporting NTZ assistance information | TSG#109 (September 2025) | CT3 responsibility |
| 29.591 | Updates to the NEF southbound interface to support: - Pre-mission flight planning assistance service - In-mission flight monitoring service - Multiple-USS service - Network-assisted DAA service | TSG#109 (September 2025) | CT3 responsibility |
| 29.504 | Potential updates to UDR to store NTZ assistance information | TSG#109 (September 2025) | CT4 responsibility |
| 29.518 | Potential updates to AMF to support NTZ provisioning | TSG#109 (September 2025) | CT4 responsibility |

Editor's note:    The above impact for NTZ is based on interim conclusions of clause 8.3 of TR 23.700-59 and will be updated once final conclusions are described in clause 8.3 of TR 23.700-59.

NOTE:	The above impacts can be updated, and additional impacted existing TS(s) can be identified based on progress in normative work in Stage 2 and updates of SA2 UAS_Ph3 WID.

# 6	Work item Rapporteur(s)

Yue, Jing, Ericsson, jing.yue@ericsson.com

# 7	Work item leadership

CT3

# 8	Aspects that involve other WGs

SA3 for the security aspects.

# 9	Supporting Individual Members

Supporting IM name

Ericsson