3GPP TSG-CT3 Meeting #120-e	C3-221739

E-Meeting, 15th – 25th February 2022

Source:	Samsung

Title:	Rel-17 Work Item Exception for EDGEAPP

Document for:	Approval

Agenda Item:	17.9

3GPP™ Work Item Exception

# Title : 	Rel-17 Work Item Exception for CT3 aspects of Enabling Edge Applications

## Acronym  : EDGEAPP

## Unique Identifier : 900035

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | 3GPP CT#96, June 2022 |  |  |  |  |
| Service(s) impacted: | CT3 aspects of Enabling Edge applications |  |  |  |  |
| Specification(s) affected: | 29.558, 29.522 |  |  |  |  |
| Task(s) within work which are not complete: | - Stage 3 aspects of Eees_AppContextRelocation API - Open API of Selected Target EAS API - Resolution of ENs. - Security aspects aligning to SA3 work. - NEF API for AF specific UE ID retrieval |  |  |  |  |
| Consequences if not included in Release 17: | Support of the above-mentioned features will not be there in CT3 specification (TS 29.558) and not aligned to the stage 2 aspects in TS 23.558. |  |  |  |  |

Abstract of document:

The document requests for extending the deadline for Rel-17 CT3 aspects of EDGEAPP work item, to continue specifying the APIs aspects that are essential for EDGEAPP and based on stage-2 EDGEAPP specification.

Contentious Issues:

Outstanding discussions on potential unification of Eees_AppContextRelocation and Eees_SelectedTargetEAS APIs.