3GPP TSG CT WG3 Meeting #128 	C3-232368

Bratislava, Slovakia, 22nd - 26th May, 2023	(revision of xx-yyxxxx)

Source:	China Mobile

Title:	Work Plan on Enablers for Network Automation for 5G - phase 3

Document for:	Approval

- Agenda Item:	18.33

- Work Item / Release:	eNA_Ph3 / Release 18

Abstract of the contribution: This contributions proposes the work plan of stage 3 eNA_Ph3 WID.

## 1.	Introduction

During CT3#126 meeting the eNA_Ph3 WID (CP-230119) was approved, with a scope according to the Rel-18 "eNA_Ph3" working item agreed during stage 2 work.

To ensure a smooth and continued progress in the work item, this work plan presents a further split of the updated WID objectives into topics and their corresponding tasks, and the volunteer companies to fulfil the identified tasks.

- 2.	Work Plan

The table below describes the work plan for eNA_Ph3 at the beginning of CT3#128 meeting.

| Number | Topic Name | Tasks Description | Volunteer Company | Remarks | Main SA2 CRs (best effort, potentially non-exhaustive list) |
| --- | --- | --- | --- | --- | --- |
| 1 | Improve correctness of NWDAF analytics | Update of service experience predictions in 3GPP TS 29.517. | Ericsson Huawei | CT3 responsibility | SA2#154 S2-2211159, S2-2210961, S2-2210962, SA2#154AH-e S2-2301457, S2-2301980, S2-2301981, S2-2301982, S2-2301983, S2-2301984, S2-2301985, S2-2301986, SA2#155 S2-2303878, S2-2303890, S2-2303530, S2-2303546, S2-2303531, S2-2303145 SA2#156e S2-2304899, S2-2306071, S2-2306075, S2-2306094 |
|  |  | Improve on NWDAF to support improve correctness of NWDAF analytics: Support for using multiple ML models; Dataset properties and ML model accuracy management; Detection of drift of an ML model; Receiving feedback from service consumers to NWDAF; Accuracy report from NWDAF to the service consumer in 3GPP TS 29.520. | Ericsson, Huawei, China Mobile | CT3 responsibility |  |
|  |  | Update of use case context in 3GPP TS 29.520 and 3GPP TS 29.522. | Ericsson | CT3 responsibility |  |
|  |  | Updates Network Data Analytics signalling flows in 3GPP TS 29.552. | Ericsson, Huawei | CT3 responsibility |  |
|  |  | Support new service for ML model in 3GPP TS 29.575. | Huawei | CT3 responsibility |  |
|  |  | Update of service experience predictions in 3GPP TS 29.591. | Ericsson Huawei | CT3 responsibility |  |
|  |  | Potential update on NFs for accuracy check |  | CT4 responsibility |  |
| 2 | NWDAF-assisted application detection Note: collection of service related information from the UPF is under scope of UPEAS WID. | Updates Network Data Analytics signalling flows in 3GPP TS 29.552. | KDDI, Ericsson,China Mobile, Huawei | CT3 responsibility | SA2#154 S2-2211258, S2-2211259, SA2#154AH-e S2-2301987, S2-2301988, S2-2301989, SA2#155 S2-2303782, S2-2303783, S2-2211259 SA2#156e S2-2306079, |
|  |  | Support of Application Detection Information collected from the UPF, PFD Determination Analytics, and PFD Determination Analytics in the NWDAF in 3GPP TS 29.520. | Ericsson, KDDI, China Mobile, Huawei | CT3 responsibility |  |
|  |  | Interactions between NWDAF and NEF (PFDF) in 3GPP TS 29.513. | Huawei | CT3 responsibility |  |
|  |  | Support PFD Determination Analytics in Nnwdaf_EventsSubscription API in 3GPP TS 29.520. | Ericsson, China Mobile, KDDI, Huawei, Nokia, Nokia Shanghai Bell | CT3 responsibility |  |
|  |  | Update PFD Determination Analytics for Nnwdaf_AnalyticsInfo API in 3GPP TS 29.520. | KDDI, Ericsson, China Mobile, Huawei | CT3 responsibility |  |
|  |  | Support of PFD Information collection from the NEF(PFDF) in the NEF in 3GPP TS 29.522. | Ericsson, KDDI, China Mobile, Huawei | CT3 responsibility |  |
|  |  | Support of PFD Information collection from the NEF(PFDF) in the NEF in 3GPP TS 29.551. | Ericsson, KDDI, China Mobile | CT3 responsibility |  |
|  |  | Support of PFD determination analytics procedures in 3GPP TS 29.552. | Huawei, Ericsson | CT3 responsibility |  |
| 3 | Data and analytics exchange in roaming case | Updates Network Data Analytics signalling flows in 3GPP TS 29.552. | Huawei | CT3 responsibility | SA2#154 SA2#154AH-e S2-2301990, S2-2301991, S2-2301458, S2-2301992, SA2#155 SA2#156e S2-2306080, S2-2306081, S2-2306082, S2-2306083, S2-2306084, S2-2306085, |
|  |  | Update on the NWDAF to support data and analytics exchange in roaming case in 3GPP TS 29.520. | Huawei | CT3 responsibility |  |
|  |  | Potential update on the NEF to support data and analytics exchange in roaming case in 3GPP TS 29.522. | Huawei | CT3 responsibility |  |
|  |  | Update on the DCCF to support data and analytics exchange in roaming case in 3GPP TS 29.574. |  | CT3 responsibility |  |
|  |  | Support of user consent check in the UDM in 3GPP TS 29.503. |  | CT4 responsibility |  |
|  |  | Support of user consent check in the UDR in 3GPP TS 29.504. |  | CT4 responsibility |  |
|  |  | Support of user consent check in the UDR in 3GPP TS 29.505. |  | CT4 responsibility |  |
|  |  | Update on the NRF to support NWDAF discovery in roaming case in 3GPP TS 29.510. |  | CT4 responsibility |  |
| 4 | Enhancements on Data collection and Storage | Updates Network Data Analytics signalling flows in 3GPP TS 29.552. | China Mobile | CT3 responsibility | SA2#154 S2-2210966, SA2#154AH-e S2-2301993, S2-2301994, S2-2301995, S2-2301001, S2-2301271, S2-2301996, S2-2301275 SA2#155 S2-2303564, S2-2303526, S2-2303891, S2-2303550, S2-2303532, S2-2303529, SA2#156e S2-2306087, S2-2306088, S2-2306092, S2-2306093 , |
|  |  | Enhancements on Data collection and Storage in 3GPP TS 29.122. | China Mobile | CT3 responsibility |  |
|  |  | Enhancements on Data collection and Storage in 3GPP TS 29.517. |  | CT3 responsibility |  |
|  |  | Enhancements on Data collection and Storage in 3GPP TS 29.519. |  | CT3 responsibility |  |
|  |  | Updates to support storage policy and consumer requested storage handling, historical data and analytics storage, and the usage of data management enhancement (DSC, DataSetTag, etc.) in NWDAF in in 3GPP TS 29.520. | China Mobile | CT3 responsibility |  |
|  |  | Enhancements on Data collection and Storage in 3GPP TS 29.523. |  | CT3 responsibility |  |
|  |  | Updates to support DCCF relocation, historical data and analytics storage in 3GPP TS 29.574. | China Mobile | CT3 responsibility |  |
|  |  | Updates to support storage policy and consumer requested storage handling, historical data and analytics storage, and the usage of data management enhancement (DSC, DataSetTag, etc.) in ADRF in in 3GPP TS 29.575. | China Mobile | CT3 responsibility |  |
|  |  | Updates to support historical data and analytics storage in 3GPP TS 29.576. | China Mobile | CT3 responsibility |  |
|  |  | Enhancements on Data collection and Storage in 3GPP TS 29.591. |  | CT3 responsibility |  |
|  |  | Managing Impact of storing data in NFp during muting in 3GPP TS 29.503. |  | CT4 responsibility |  |
|  |  | Potential enhancements on Data collection and Storage in 3GPP TS 29.504. |  | CT4 responsibility |  |
|  |  | Potential enhancements on Data collection and Storage in 3GPP TS 29.505. |  | CT4 responsibility |  |
|  |  | Managing Impact of storing data in NFp during muting in 3GPP TS 29.518. |  | CT4 responsibility |  |
|  |  | Managing Impact of storing data in NFp during muting in 3GPP TS 29.571. |  | CT4 responsibility |  |
| 5 | Enhancements on trained ML Model sharing | Updates Network Data Analytics signalling flows in 3GPP TS 29.552. | Ericsson | CT3 responsibility | SA2#154 S2-2211260, S2-2211163, S2-2211261, SA2#154AH-e S2-2301997, S2-2301998, S2-2301999, S2-2301132 SA2#155 S2-2303539 SA2#156e |
|  |  | Update on the NWDAF to support trained ML model sharing parameters to enable ML model sharing between different vendors in 3GPP TS 29.520. | Ericsson | CT3 responsibility |  |
|  |  | Update on the NRF to support interoperable indicator and/or token in 3GPP TS 29.510. | Ericsson | CT4 responsibility |  |
| 6 | NWDAF-assisted URSP | Potential update on data collection related to the URSP rules enforcement and application matched in 3GPP TS 29.508. | Ericsson Huawei | CT3 responsibility | SA2#154 S2-2210495, S2-2211262 SA2#154AH-e S2-2300124, S2-2300401, S2-2302000, S2-2302001 SA2#155 S2-2303786, S2-2303784, S2-2303785 SA2#156e |
|  |  | Updates PCC procedures in 3GPP TS 29.513 | Ericsson | CT3 responsibility |  |
|  |  | Enhancements for the URSP rule derivation in 3GPP TS 29.525 | Ericsson | CT3 responsibility |  |
|  |  | Support NWDAF assisted URSPs in Service Experience in in 3GPP TS 29.520 | Ericsson, Nokia, Nokia Shanghai Bell, Huawei | CT3 responsibility |  |
|  |  | Support NWDAF assisted URSPs in Service Experience in 3GPP TS 29.522 | Ericsson, Nokia, Nokia Shanghai Bell, Huawei | CT3 responsibility |  |
|  |  | Potential update on data collection related to the URSP rules enforcement and application matched. | Ericsson | CT4 responsibility |  |
| 7 | Enhancements on QoS Sustainability analytics | Potential enhancements on QoS Sustainability analytics in 3GPP TS 29.507. | Huawei | CT3 responsibility | SA2#154 S2-2211266 SA2#154AH-e S2-2301459, SA2#155 S2-2303508, S2-2303892 SA2#156e |
|  |  | Potential enhancements on QoS Sustainability analytics in 3GPP TS 29.508. | Huawei | CT3 responsibility |  |
|  |  | Support of collect additional data from the PCF, the SMF and the AMF in NWDAF in 3GPP TS 29.520. | Huawei | CT3 responsibility |  |
|  |  | Potential enhancements on QoS Sustainability analytics in 3GPP TS 29.564. |  | CT4 responsibility |  |
| 8 | Supporting Federated Learning in 5GC | Updates Network Data Analytics signalling flows in 3GPP TS 29.552. | Ericsson, China Mobile Huawei | CT3 responsibility | SA2#154 S2-2211435, S2-2211302, S2-2211168, SA2#154AH-e S2-2302002, S2-2301460, S2-2302003, S2-2302004, S2-2301120 SA2#155 S2-2303533, S2-2303885, S2-2303565, S2-2303535, S2-2303536, S2-2303537 SA2#156e S2-2306096, S2-2306097, S2-2306098, S2-2306099, S2-2306100, S2-2306101 |
|  |  | Support of federated learning in NWDAF in 3GPP TS 29.520. | Ericsson, China Mobile Huawei | CT3 responsibility |  |
|  |  | Update on the NRF to support NWDAF discovery for federated learning in 3GPP TS 29.510. | China Mobile, Ericsson | CT4 responsibility |  |
| 9 | Enhancement of NWDAF with finer granularity of location information Note: Collection of location data from the GMLC using the Ngmlc services is under scope of eLCS_Ph3 WID. | Potential update to support finer granularity of location information in 3GPP TS 29.507. | Huawei | CT3 responsibility | SA2#154 SA2#154AH-e S2-2302005, S2-2300238, S2-2302006, S2-2302007, S2-2302008, S2-2302009, S2-2302010, SA2#155 S2-2303788 SA2#156e S2-2305016, S2-2306103, S2-2306105, S2-2306104, S2-2306101 |
|  |  | Enhancement in the NWDAF of existing analytics IDs that request UE location (i.e. Observed Service Experience, UE mobility, and Dispersion Analytics); Support of new analytics to collect UE location, provide Relative Proximity, support traffic flow statistics, and support location accuracy estimate; and Enhancement of analytic report information in 3GPP TS 29.520. | Huawei, KDDI | CT3 responsibility |  |
|  |  | Updates for UE mobility analytics using fine granularity supporting geographical location (longitude and latitude level) in 3GPP TS 29.520 and 3GPP TS 29.522. | Ericsson | CT3 responsibility |  |
|  |  | Potential update to GMLC to support finer granularity of location information in 3GPP TS 29.515. |  | CT4 responsibility |  |
| 10 | Interactions with MDAS/MDAF Note: Input from SA5 should be considered (3GPP TS 28.104). | Update of NWDAF for analytic subscription from MDAF in 3GPP TS 29.520. | China Mobile, Ericsson | CT3 responsibility | SA2#154 SA2#154AH-e S2-2302011 SA2#155 SA2#156e |
|  |  | Update of Network Data Analytics signalling flows in 3GPP TS 29.552. | Ericsson, China Mobile | CT3 responsibility |  |

NOTE: The above list may be updated based on further stage 2 stable requirements.