## Slide 1: Report from TSG CT#95-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-220019 | report | CT6 Status Report
CP-220020 | report | CT6 meeting reports after previous plenary
CP-220126 | CR pack | TS 31.121 corrections on UE Conformance Test Aspects - CT6 aspects of 5G System
CP-220127 | CR pack | Corrections on Test Technical Enhancements and Improvements for Rel-16
CP-220128 | CR pack | TS 31.124 corrections on UE Conformance Test Aspects - CT6 aspects of 5G System
CP-220129 | CR pack | Corrections on 31.124
CP-220130 | CR pack | Corrections on 31.102
CP-220131 | CR pack | Corrections on 31.111
CP-220132 | CR pack | Corrections on 31.122
CP-220133 | CR pack | 31.111 Rel-17 corrections
CP-220134 | CR pack | 31.101 Rel-17 corrections
CP-220135 | CR pack | 31.130 Rel-17 corrections

## Slide 3: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-220136 | CR pack | Enhancements on Architecture Enhancement for NR Reduced Capability Devices
CP-220137 | CR pack | Enhancements on Enhancement for the 5G Control Plane Steering of Roaming for UE in Connected mode
CP-220138 | CR pack | Enhancements on Proximity based Services in 5GS
CP-220139 | CR pack | Enhancements on Support for Minimization of service Interruption
CP-220140 | CR pack | Enhancements on IMS voice service support and network
CP-220141 | CR pack | Enhancements on CT aspects of Non-Seamless WLAN offload in 5GS
CP-220142 | WI exception request | Rel-17 Work Item Exception for nrUICC_UEConTest
CP-220143 | WI exception request | Rel-17 Work Item Exception for 5G_ProSe
CP-220144 | WI exception request | Rel-17 Work Item Exception for eV2XARC_Ph2
CP-220349 | WI exception request | Rel-17 Work Item Exception for CT6 on IoT_SAT_ARCH_EPS

## Slide 4: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#109-e bis
      (18 – 21 January 2022)
    CT6#110-e
      (22 – 25 February 2022)
  Ad-hoc:
    E-meeting 03 March (2 hours GoTo Meeting) to finalise LS to ETSI Set TEC on Test Events for tests for non-removable UICCs
Upcoming Meetings
  Ordinary:
    CT6#111-e
      (17 – 20 May 2022)
  Ad-hoc:
    None

## Slide 5: TSG WG CT6 Statistics
Number of handled documents
  87 + 96
  Agreed CRs
  16 + 23
  Cat A(1+1)/B (7+9)/C (0+1)/F (8+10)/D (0+2)
  Rel-15(7+5) / Rel-16(3+8) / Rel-17(6+10)
  Postponed:
    one CR for Testing Rel-16
Agreed pCRs
  none
Attendances
    CT6#109-ebis: 33 registered
    CT6#110-e :
Other information (if needed)
  none

## Slide 6: New /revised agreed/endorsed Study/Work Items CT6#109-e bis (1-3) CT6#110 (4,5)
TDoc # | Title | Source | Objectives
C6-220064 | Revised WID on CT aspects of Architecture Enhancement for NR Reduced Capability Devices | CT1 | Potential update of the PLMN selection to support NR RedCap devices. Potential update of related eDRX parameters and UE configuration parameters.
C6-220031 | Revised WID on CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | CT1 | support of NR PC5 power efficiency and PC5 DRX configuration for V2X services by means of using the USIM.
C6-220075 | New WID on Non-Seamless WLAN offload Authentication in 5GS | CT1 | add UICC configuration indicating the use of 5G NSWO for the HPLMN
C6-220191 | Revised WID on CT aspects of proximity based services in 5GS | CT1 | support of proximity based services in 5GS by means of using the USIM.
C6-220159 | Revised WID on CT aspects of Support for Minimization of service Interruption | CT1 | add parameters required for disaster roaming services to be pre-configured in USIM; and update the USAT REFRESH command indicating parameters required for disaster roaming services which is stored in the USIM has been updated.

## Slide 7: Work Plan
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910008 | WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest | Rel-16 | C6 | 03/22 | 10% | 10% | CP-210086
920061 | Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON | Rel-17 | C6 | 03/22 | 70% | 100% | CP-210148
920081 | CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | Rel-17 | C6 | 03/22 | 50% | 60% | CP-212105
930044 | CT6 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C6 | 03/22 | 90% | 96% | CP-210149
920048 | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 | Rel-17 | C6 | 03/22 | 0% | 0% | CP-211116
930048 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212166
930046 | IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212231
950046 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C6 | 03/22 | 0% | 0% | CP-213079
950044 | CT6 aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C6 | 03/22 | 20% | 100% | CP-213210
950042 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C6 | 03/22 | 0% | 100% | CP-220095

## Slide 8: Exception sheets
TDoc # | Title | Source | Rapporteur
C6-220144 | Rel-17 Work Item Exception for CT6 aspects of eV2XARC_Ph2 | CT6 | Huawei / HiSilicon
C6-220143 | R17 WI exception sheet-5G ProSe | CT6 | OPPO, CATT
C6-220142 | Rel-17 Work Item Exception for nrUICC_UEConTest | CT6 | Comprion
CP-220349 | Rel-17 Work Item Exception for CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS (IoT_SAT_ARCH_EPS) | MediaTek Inc | MediaTek Inc
No exception sheet for 5GSAT_ARCH-CT, as only one small addition is missing (multipler M) in TS 31.102 that has been introduced by CT1 in C1-221735 and details of location information in TS 31.111

## Slide 9: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 10: Release 17 Status
Majority of work items completed.
4 work items still need further work
3 of those have exception sheets provided to this meeting
5GSAT_ARCH-CT – no exceptions sheet from CT6
Additionally, work on testing for non-removable UICC ongoing.
Exception sheet provided

## Slide 11: Release 16 Status
No update.

## Slide 12: Release 15 Status
No update.

## Slide 13: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 14: For Information to CT
A technical vote was originally scheduled during CT6#110-e to define a technical solution for non-seemless WLAN offload authentication in 5G.
But thanks to the willingness of the attendees to find a compromise solution, a CR could be agreed and the vote was canceled.

## Slide 15: For Action to CT
none
Dependency:
  none

## Slide 16: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 17: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com