## Slide 1: Status Report from TSG CT#102
Heiko Kruse
CT6 chair, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chair
ETSI
Re-elected at CT6#106-e
Re-elected at CT6#115
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vice-chair
ETSI
Re-elected at CT6#117 ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#118
      (27 Feb – 01 Mar 2024, Athens, GR)
Upcoming Meetings
  Ordinary:
    CT6#119
      (28 May – 31 May 2024, Hyderabad, IN)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  157
  Agreed CRs
  62
  Cat A(9)/B (13)/C (2)/F (31)/D (7)
  Rel-15(0) / Rel-16(2) / Re-17(36) / Rel-18 (24)
  Postponed:
    4 CRs
Agreed pCRs
  none
Attendances
    CT6#117: 102 registered (7 online), 72 attended
Other information (if needed)

## Slide 5: Outcome of CT plenary
All CRs provided for approval have been approved
CP-240134, CP-240135, CP-240136, CP-240137, CP-240138, CP-240139, CP-240141,
240142, CP-240143, CP-240144, CP-240145, CP-240146, CP-240147, CP-240148, CP-240149, CP-240150, CP-240151, CP-240152, CP-240153
Addition of CT6 aspects to WID on MPS_WLAN in CP-240299

## Slide 6: Revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
C6-240060 | Revised WID on 5GC/EPC enhancement for satellite access Phase 2 (5GSAT_Ph2) | Qualcomm | Remove CT6 impacts. Endorsed
C6-240126 | Revised WID on CT aspects of Next Generation Real time Communication services (NG_RTC) | China Mobile | No change to CT6 impacts. Endorsed

## Slide 7: New agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives

## Slide 8: Work Plan Rel-16, Rel-17
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910008 | WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest | Rel-16 | C6 | 03/22 | 60% | 80% | CP-210086
920061 | Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON | Rel-17 | C6 | 03/22 | 70% | 100% | CP-210148
920081 | CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | Rel-17 | C6 | 03/22 | 60% | 100% | CP-212105
930044 | CT6 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C6 | 03/22 | 97% | 100% | CP-210149
920048 | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 | Rel-17 | C6 | 03/22 | 100% | 100% | CP-211116
930048 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212166
930046 | IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212231
950046 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C6 | 03/22 | 80% | 100% | CP-213079
950044 | CT6 aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C6 | 03/22 | 20% | 100% | CP-213210
950042 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C6 | 03/22 | 0% | 100% | CP-220095

## Slide 9: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960004 | New SID on GBA_U Based APIs | FS_GBA_U_API | Rel-18 | C6 | 03/23 | 100% | 100% | CP-2201185
960005 | Study on new UICC application for NSSAA | FS_NS_Slice-USIM | Rel-18 | C6 | 09/23 | 100% | 100% | CP-2201186
970057 | CT aspects of Signal level Enhanced Network SElection | SENSE | Rel-18 | C1 / C6 | 12/22 | 100% | 100% | CP-222237
980063 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | CT-wide | 12/23 | 90% | 99% | CP-223110
990062 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | CT-wide | 03/24 | 0% | 100% | CP-230191
990004 | Update UE conformance test specification to Rel-17 | UEConTest_R17 | Rel-17 | C6 | 04/24 | 25% | 100% | CP-230022
990079 | UE pre-configuration for 5MBS | UEConfig5MBS | Rel-18 | C6 | 03/24 | 100% | 100% | CP-230201
1000022 | CT aspects of MBS support for V2X services | TEI18_MBS4V2X | Rel-18 | C1 / C6 | 03/24 | 0% | 100% | CP-231290
1000002 | Application for NSSAA | App-NSSAA | Rel-18 | C6 | 03/24 | 100% | 100% | CP-231097
1000003 | New WID on GBA_U Based APIs | GBA_U_APIs | Rel-18 | C6 | 03/24 | 50% | 100% | CP-231107
990023 | CT aspects of Next Generation Real time Communication services | NG_RTC | Rel-18 | C6 | 03/24 | 50% | 100% | CP-233211

## Slide 10: Exception sheets
TDoc # | Title | Source | Rapporteur

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 12: Release 18 Status
All work items 100% except 5G Prose Ph2 which is at 99%
CT6 aspects of work item on 5GC/EPC enhancement for satellite access Phase 2 (5GSAT_Ph2) removed

## Slide 13: Release 17 Status
all work items completed.
Only outstanding is test work on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs which is at 80%

## Slide 14: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 15: For Information to CT
none

## Slide 16: For Action to CT
none

## Slide 17: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 18: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chair
heiko.kruse@idemia.com