| 3GPP ITU-R Ad Hoc | RT-230005 |
| --- | --- |
| Radiocommunication Study Groups |  |
| Source: Document 5D/TEMP/917(Rev.1)edited |  |
|  | 13 July 2023 |
|  | English only |
| ITU-R Working Party 5D |  |
| Liaison statement to EXTERNAL ORGANIZATIONS on the schedule for updating Recommendation ITU-R M.2150 to Revision 3 |  |

Introduction

Working Party (WP) 5D thanks the relevant External Organizations for their work regarding Recommendation ITU-R M.2150 – “Detailed specifications of the terrestrial radio interfaces of International Mobile Telecommunications-2020 (IMT-2020)”.

As formally announced in ITU-R Circular Letter 5/LCCE/109, WP 5D wishes to inform the relevant External Organizations that it is commencing the cycle for the development of the Revision 3 of Recommendation ITU-R M.2150 and provides a detailed schedule for Revision 3 of Recommendation ITU-R M.2150.

Background

This liaison provides guidance on the revision procedure and the detailed step-by-step schedule to External Organizations regarding updates of the terrestrial radio interfaces in the development of Revision 3 of Recommendation ITU-R M.2150 “Detailed specifications of the terrestrial radio interfaces of International Mobile Telecommunications-2020 (IMT-2020)”.

Procedure

The procedure outlined in Document IMT-2020/57 Procedure for the development of draft revisions of Recommendation ITU-R M.2150 applies to the development of Revision 3.

Schedule

For the Revision 3 of Recommendation ITU-R M.2150, a completion date of the WP 5D meeting #50, currently planned for October 2025, has been chosen.

WP 5D announces that the first formal meeting in the meeting cycle (“Meeting Z”) of the development of Revision 3 of Recommendation ITU-R M.2150 will be WP 5D meeting #46, which is scheduled for June 26 – July 2, 2024.

The detailed timeline for the Revision 3 of Recommendation ITU-R M.2150 which accommodates the currently planned/anticipated schedule of meetings for WP 5D and Study Group 5 through the 2023 and 2025 time frame and some milestone activities/actions may be found in Document IMT-2020/87 Schedule for Revision 3 of Recommendation ITU-R M.2150.  For convenience it is also enclosed to this liaison as Attachment.

The dates in Document IMT-2020/87 were developed considering not only the WP 5D and Study Group 5 dates but also with a view towards coordinating with the understood planned dates of the relevant External Organizations to the extent they were known.

Some adjustment of these dates might be required to accommodate availability of facilities at specific venues. Every effort will be made to keep these dates as listed.

Document IMT-2020/87 may be updated to accommodate such date changes and further correspondence with the External Organization could be forthcoming throughout the update cycle as warranted by the circumstances.

The Radiocommunication Bureau has established a “Web page for the revision 3 of IMT-2020 Rec. ITU-R M.2150” which may be updated dynamically to provide additional information  on the revision activities and to facilitate the development of update and new proposals and the work (if necessary) of the evaluation groups.

WP 5D looks forward to the continued cooperation with the External Organizations in the on-going work on the IMT-2020 terrestrial radio interfaces.

| Status: For information and action |  |
| --- | --- |
| Contact: Uwe Löwenstein Counsellor, ITU-R SG5 | E-mail: uwe.loewenstein@itu.int |

Attachment:

___________________

____________________

Including currently identified GCS Proponents and Transposing Organizations for Rec. ITU-R M.2150, and Independent Evaluation Groups that are registered to the processes of previous releases of Recommendation ITU-R M.2150:

| RIT/SRIT | GCS Proponents | Transposing Organizations |
| --- | --- | --- |
| “3GPP 5G-SRIT” | ARIB, ATIS, CCSA, ETSI, TSDSI, TTA, TTC | ARIB, ATIS, CCSA, ETSI, TSDSI, TTA, TTC |
| “3GPP 5G-RIT” | ARIB, ATIS, CCSA, ETSI, TSDSI, TTA, TTC | ARIB, ATIS, CCSA, ETSI, TSDSI, TTA, TTC |
| “5Gi” | TSDSI | TSDSI |
| “DECT 5G-SRIT” | ETSI | ETSI |

IEG:	5GIF Independent Evaluation Group​, ​5GMF IMT-2020 Evaluation Group​, ATIS WTSC IMT-2020 Evaluation Group, Beijing National Research Center for Information Science and Technology, Can​adian Evaluation Group, Wireless World Research Forum​, 5G Infrastructure Association (5G-IA/6G-IA), ChEG Chinese Evaluation Group, Telecom Centres of Excellence (India), TTA 5G Technology Evaluation Special Project Group, Trans-Pacific Evaluation Group, ETSI Evaluation Group, Africa Evaluation Group, Chinese Industry and Research Alliance of Telecommunications

Separately, WP 5D is engaged in completion of Revision “After Year 2021” of M.2150 by the end of year 2023. The Revision ‘After Year 2021’ is not the subject of this liaison.

Confirmed meeting dates of WP 5D through 2023 to 2025 will be published on the ITU website (http://www.itu.int/events/upcomingevents.asp?sector=ITU-R&lang=en).