3GPP TSG RAN meeting #100									RP-230987

Taipei, June 12-14, 2023

## Status Report to TSG

Agenda item:			9.2.6

| WI / SI Name | Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym |  |  |  |  |  |
| Unique ID | 940084 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221348 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2023 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 50 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Juan Montojo (RAN1); Mattias Frenne (RAN2); Xiaofeng Liu (RAN4) |
|  | Company | Qualcomm; Ericsson; CAICT |
|  | Email | juanm@qti.qualcomm.com; mattias.frenne@ericsson.com; liuxiaofeng1@caict.ac.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

##### 2.1.1.1	RAN1#112bis-e

General aspects of AI/ML framework

Agreement

- For AI/ML functionality identification and functionality-based LCM of UE-side models and/or UE-part of two-sided models:

  - Functionality refers to an AI/ML-enabled Feature/FG enabled by configuration(s), where configuration(s) is(are) supported based on conditions indicated by UE capability.

  - Correspondingly, functionality-based LCM operates based on, at least, one configuration of AI/ML-enabled Feature/FG or specific configurations of an AI/ML-enabled Feature/FG.

    - FFS: Signaling to support functionality-based LCM operations, e.g., to activate/deactivate/fallback/switch AI/ML functionalities

    - FFS: Whether/how to address additional conditions (e.g., scenarios, sites, and datasets) to aid UE-side transparent model operations (without model identification) at the Functionality level

    - FFS: Other aspects that may constitute Functionality

  - FFS: which aspects should be specified as conditions of a Feature/FG available for functionality will be discussed in each sub-use-case agenda.

- For AI/ML model identification and model-ID-based LCM of UE-side models and/or UE-part of two-sided models:

  - model-ID-based LCM operates based on identified models, where a model may be associated with specific configurations/conditions associated with UE capability of an AI/ML-enabled Feature/FG and additional conditions (e.g., scenarios, sites, and datasets) as determined/identified between UE-side and NW-side.

  - FFS: Which aspects should be considered as additional conditions, and how to include them into model description information during model identification will be discussed in each sub-use-case agenda.

  - FFS: Relationship between functionality and model, e.g., whether a model may be identified referring to functionality(s).

  - FFS: relationship between functionality-based LCM and model-ID-based LCM

- Note: Applicability of functionality-based LCM and model-ID-based LCM is a separate discussion.

Conclusion

From RAN1 perspective, it is clarified that an AI/ML model identified by a model ID may be logical, and how it maps to physical AI/ML model(s) may be up to implementation.

- When distinction is necessary for discussion purposes, companies may use the term a logical AI/ML model to refer to a model that is identified and assigned a model ID, and physical AI/ML model(s) to refer to an actual implementation of such a model.

Agreement

- Study necessity, mechanisms, after functionality identification, for UE to report updates on applicable functionality(es) among [configured/identified] functionality(es), where the applicable functionalities may be a subset of all [configured/identified] functionalities.

- Study necessity, mechanisms, after model identification, for UE to report updates on applicable UE part/UE-side model(s), where the applicable models may be a subset of all identified models.

Working Assumption

The definition of ‘AI/ML model transfer’ is revised (marked in red) as follows:

| AI/ML model transfer | Delivery of an AI/ML model over the air interface in a manner that is not transparent to 3GPP signaling, either parameters of a model structure known at the receiving end or a new model with parameters. Delivery may contain a full model or a partial model. |
| --- | --- |

Working Assumption

| Model selection | The process of selecting an AI/ML model for activation among multiple models for the same AI/ML enabled feature. Note: Model selection may or may not be carried out simultaneously with model activation |
| --- | --- |

Evaluation on AI/ML for CSI feedback enhancement

Agreement

For the rank >1 options under AI/ML-based CSI compression, for a given configured Max rank=K, the complexity of FLOPs is reported as the maximum FLOPs over all ranks each includes the summation of FLOPs for inference per layer if applicable, e.g.,

- Option 1-1 (rank specific): Max FLOPs over K rank specific models.

- Option 1-2 (rank common): FLOPs of the rank common model.

- Option 2-1 (layer specific and rank common): Sum of the FLOPs of K models (for the rank=K).

- Option 2-2 (layer specific and rank specific): Max of the FLOPs over K ranks, k=1,…K, each with a sum of k models.

- Option 3-1 (layer common and rank common): K * FLOPs of the common model.

- Option 3-2 (layer common and rank specific): Max of the FLOPs over K ranks, k=1,…K, each with k * FLOPs of the layer common model.

Agreement

For the rank >1 options under AI/ML-based CSI compression, the storage of memory storage/number of parameters is reported as the summation of memory storage/number of parameters over all models potentially used for any layer/rank, e.g.,

- Option 1-1 (rank specific)/Option 3-2 (layer common and rank specific): Sum of memory storage/number of parameters over all rank specific models.

- Option 1-2 (rank common): A single memory storage/number of parameters for the rank common model.

- Option 2-1 (layer specific and rank common): Sum of memory storage/number of parameters over all layer specific models.

- Option 2-2 (layer specific and rank specific): Sum of memory storage/number of parameters for the specific models over all ranks and all layers in per rank.

- Option 3-1 (layer common and rank common): A single memory storage/number of parameters for the common model.

Working assumption

For the forms of the intermediate KPI results for the following templates:

Table 2. Evaluation results for CSI compression with model generalization Table 3. Evaluation results for CSI compression with model scalability, Table 4. Evaluation results for CSI compression of multi-vendor joint training without model generalization/scalability, Table 5. Evaluation results for CSI compression of separate training without model generalization/scalability, Table 7. Evaluation results for CSI prediction with model generalization

- The intermediate KPI results are in forms of absolute values and the gain over benchmark, e.g., in terms of “absolute value (gain over benchmark)”

- The intermediate KPI results are in forms of linear value for SGCS and dB value for NMSE

Working Assumption

For the per layer CSI payload size X/Y/Z in the templates of CSI compression, as a clarification, the X/Y/Z ranges in the working assumption achieved in RAN1#112 meeting is applicable to Max rank = 1/2. For Max rank (v) = 3/4, the per layer basis X/Y/Z ranges are re-determined as:

- X is <=160/vbits

- Y is 200/vbits-280/vbits

- Z is >=460/vbits

Working Assumption

For the template of Table 1. Evaluation results for CSI compression of 1-on-1 joint training without model generalization/scalability, the CSI feedback reduction is provided for 3 CSI feedback overhead ranges, where for each CSI feedback overhead range of the benchmark, it is calculated as the gap between the CSI feedback overhead of benchmark and the CSI feedback overhead of AI/ML corresponding to the same mean UPT.

- Note: the CSI feedback overhead reduction and gain for mean/5%tile UPT are determined at the same payload size for benchmark scheme

| CSI feedback reduction (%) (for a given CSI feedback overhead in the benchmark scheme) | [X*Max rank value], RU<=39% |
| --- | --- |
|  | [Y*Max rank value], RU<=39% |
|  | [Z*Max rank value], RU<=39% |
|  | [X*Max rank value], RU 40%-69% |
|  | [Y*Max rank value], RU 40%-69% |
|  | [Z*Max rank value], RU 40%-69% |
|  | [X*Max rank value], RU >=70% |
|  | [Y*Max rank value], RU >=70% |
|  | [Z*Max rank value], RU >=70% |

Note: for result collection for the generalization verification of AI/ML based CSI compression over various deployment scenarios, till the RAN1#112bis-e meeting,

- 15 sources show that compared to the case where the AI/ML model is trained with dataset subject to a certain deployment scenario#B and applied for inference with a same deployment scenario#B, it has degraded performance if the model is trained with deployment scenario#A and applied for inference with a different deployment scenario#B.

  - E.g., deployment scenario#A is UMa, deployment scenario#B is UMi, deployment scenario#A is UMi, deployment scenario#B is UMa, or deployment scenario#A is InH, deployment scenario#B is UMa/UMi.

  - 6 sources observe that if deployment scenario#A and deployment scenario#B are subject to some certain combinations, the degradation is minor.

    - E.g., deployment scenario#A is UMa, deployment scenario#B is UMi, or deployment scenario#A is UMi, deployment scenario#B is UMa.

- 6 sources show that generalized performance of the AI/ML model can be achieved, if the training dataset is constructed with data samples subject to multiple deployment scenarios including deployment scenario#A and deployment scenario#B, and the trained AI/ML model applies inference on either deployment scenario#A or deployment scenario#B.

  - E.g., deployment scenario#A is InH, deployment scenario#B is UMa and/or UMi.

- 3 sources show that, compared to the case where the AI/ML model is trained on scenario#A and applied for inference on deployment scenario#B, the generalization performance can be improved, if the AI/ML model, after trained on deployment scenario#A, is updated based on a fine-tuned dataset subject to deployment scenario#B, and performs inference on deployment scenario#B.

  - E.g., deployment scenario#A is InH, deployment scenario#B is UMa or UMi.

Agreement

For the AI/ML based CSI prediction, add an entry for “Table 6. Evaluation results for CSI prediction without model generalization/scalability” to report the Codebook type for CSI report.

| Assumption | UE speed |
| --- | --- |
|  | CSI feedback periodicity |
|  | Observation window (number/distance) |
|  | Prediction window (number/distance [between prediction instances/distance from the last observation instance to the 1st prediction instance]) |
|  | Whether/how to adopt spatial consistency |
|  | Codebook type for CSI report |

Agreement

To evaluate the performance of the intermediate KPI based monitoring mechanism for CSI compression, the model monitoring methodology is considered as:

- Step1: Generate test dataset including K test samples

  - FFS how to obtain the K test samples

- Step2: For each of K test samples, a bias factor of monitored intermediate KPI (KPIDiff) is calculated as a function of KPIDiff= f(KPIActual, KPIGenie), where KPIActual is the actual intermediate KPI, and KPIGenie is the genie-aided intermediate KPI.

- Step3: Calculate the statistical result of the KPIDiff over K test samples which represents the monitoring accuracy performance.

- Note: KPIGenie is introduced for the evaluation and comparison purpose; it may not be available in the real network.

- Note: the complexity, overhead and latency of the monitoring scheme are reported by companies. FFS how to evaluate latency.

Agreement

To evaluate the performance of the intermediate KPI based monitoring mechanism for CSI compression, for Step2 of the model monitoring methodology, the per sample KPIDiff is considered for

- Case 1: NW side monitoring of intermediate KPI, where the monitoring accuracy is evaluated for a given ground-truth CSI format (e.g., quantized ground-truth CSI with 8 bits scalar, R16 eType II-like method, etc.) or SRS measurements, where

  - KPIActual is calculated with the output CSI at the NW side and the given ground-truth CSI format or SRS measurements.

  - KPIGenie is calculated with output CSI (as for KPIActual) and the ground-truth CSI of Float32.

  - Note: if Float32 is used for KPIActual, the monitoring accuracy is 100% if KPIActual and KPIGenie are based on the same CSI sample.

- Case 2: UE side monitoring of intermediate KPI with a proxy model, where the monitoring accuracy is evaluated for the output of the proxy model at UE:

  - Case 2-1: the proxy model is a proxy CSI reconstruction part, and KPIActual is calculated based on the inference output of the proxy CSI reconstruction part at UE and the ground-truth CSI.

    - Note: if the proxy CSI reconstruction model is the same as the actual CSI reconstruction model at the NW, the monitoring accuracy is 100%

  - Case 2-2: the proxy model directly outputs intermediate KPI (KPIActual)

  - KPIGenie is calculated with the output CSI at the NW side and the same ground-truth CSI.

  - FFS how to train the proxy model and the resulting monitoring performance, to be reported by companies.

  - FFS whether/how to evaluate the generalization performance of the proxy model.

- Case 3: others are not precluded

Conclusion

For the evaluation of CSI enhancements, when reporting the computational complexity including the pre-processing and post-processing, the complexity metric of FLOPs may be reported separately for the AI/ML model and the pre/post processing.

- How to calculate the FLOPs for pre/post processing is up to companies.

- While reporting the FLOPs of pre-processing and post-processing the following boundaries are considered.

  - Estimated raw channel matrix per each frequency unit as an input for pre-processing of the CSI generation part

  - Precoding vectors per each frequency unit as an output of post-processing of the CSI reconstruction part

Agreement

For the evaluation of CSI compression, companies are allowed to report (by introducing an additional field in the template to describe) the specific CQI determination method(s) for AI/ML, e.g.,

- Option 2a: CQI is calculated based on CSI reconstruction output, if CSI reconstruction model is available at the UE and UE can perform reconstruction model inference with potential adjustment

  - Option 2a-1: The CSI reconstruction part for CQI calculation at the UE same as the actual CSI reconstruction part at the NW

  - Option 2a-2: The CSI reconstruction part for CQI calculation at the UE is a proxy model, which is different from the actual CSI reconstruction part at the NW

- Option 2b: CQI is calculated using two stage approach, UE derives CQI using precoded CSI-RS transmitted with a reconstructed precoder

- Option 1a: CQI is calculated based on the target CSI from the realistic channel estimation

- Option 1b: CQI is calculated based on the target CSI from the realistic channel estimation and potential adjustment

- Option 1c: CQI is calculated based on traditional codebook

- Other options if adopted, to be described by companies

Agreement

For the AI/ML based CSI prediction sub use case, if collaboration level x is reported as the benchmark, the EVM to distinguish level x and level y/z based AI/ML CSI prediction is considered from the generalization aspect.

- E.g., collaboration level y/z based CSI prediction is modeled as the fine-tuning case or generalization Case 1, while collaboration level x based CSI prediction is modeled as generalization Case 2 or Case 3.

Agreement

To evaluate the performance of the intermediate KPI based monitoring mechanism for CSI compression, KPIDiff is in forms of

- Option 1: Gap between KPIActual and KPIGenie, i.e. KPIDiff= KPIActual-KPIGenie;

  - Monitoring accuracy is the percentage of the samples for which KPIDiff<KPIth_1, where KPIth_1 is a threshold of the intermediate KPI gap.

- Option 2: Binary state where KPIActual and KPIGenie have different relationships to their threshold(s), i.e., KPIDiff=KPIActual>KPIth_2,KPIGenie<KPIth_3 OR KPIActual<KPIth_2,KPIGenie>KPIth_3, where KPIth_2 can be same or different from KPIth_3.

  - Monitoring accuracy is the percentage of the samples for which KPIDiff=0.

- FFS other metrics: Misdetection, False alarm, etc.

- FFS the values of KPIth_1, KPIth_2, KPIth_3.

- FFS whether/how to evaluate the monitoring metrics for Rank>1

Working Assumption

For the template of Table 1. Evaluation results for CSI compression of 1-on-1 joint training without model generalization/scalability, the CSI feedback overhead for the metric of eventual KPI (e.g., mean/5% UPT) is re-determined as:

- CSI feedback overhead A: <=β* 80 bits.

- CSI feedback overhead B: β* (100bits – 140 bits).

- CSI feedback overhead C: >=β* 230 bits.

- Note: β=1 for max rank = 1, andβ=1.5 for max rank = 2/3/4.

- FFS for rank 2/3/4, whether to add an additional CSI feedback overhead D: >=γ* 230 bits, γ= [1.9], and limit the range of CSI feedback overhead C as:β* 230 bits-γ* 230 bits.

- Note: companies additionally report the exact CSI feedback overhead they considered

Observation

For the scalability verification of AI/ML based CSI compression over various CSI payload sizes, till the RAN1#112bis-e meeting, compared to the generalization Case 1 where the AI/ML model is trained with dataset subject to a certain CSI payload size#B and applied for inference with a same CSI payload size#B,

- Generalized performance of the AI/ML model can be achieved (0%~5.9% loss) under generalization Case 3 for the inference on either CSI payload size#A or CSI payload size#B, if the training dataset is constructed with data samples subject to multiple CSI payload sizes including CSI payload size#A and CSI payload size#B, and an appropriate scalability solution is performed to scale the dimension of the AI/ML model, shown by 7 sources (Note *) (6 sources (Note **) showing 0%~2.2% loss, 3 sources (Note ***) showing 2.35%~5.9% loss). The scalability solution is adopted as follows:

  - Pre/post-processing of truncation/padding, adopted by 3 sources (Note ****), showing 0.2%~5.9% loss.

  - Various quantization granularities, adopted by 1 source (Note *****), showing 1.8%~4.7% loss.

  - Adaptation layer in the AL/ML model, adopted by 3 sources (Note ******), showing 0%~4.05% loss.

- Note: the above results are based on the following assumptions

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - Input/output scalability dimension Case 3 is adopted: A pair of CSI generation part with scalable input/output dimensions and CSI reconstruction part with scalable output and/or input dimensions.

  - The performance metric is SGCS in linear value for layer 1/2.

- Note *: Huawei, HiSilicon (R1-2302358), Ericsson (R1-2302918), OPPO (R1-2302540), Fujitsu (R1-2302904), CMCC (R1-2303224), MediaTek (R1-2303336), NTT DOCOMO (R1-2303705).

- Note **: Huawei, HiSilicon (R1-2302358), Ericsson (R1-2302918), Fujitsu (R1-2302904), CMCC (R1-2303224), MediaTek (R1-2303336), NTT DOCOMO (R1-2303705).

- Note ***: Ericsson (R1-2302918), OPPO (R1-2302540), MediaTek (R1-2303336).

- Note ****: OPPO (R1-2302540), Fujitsu (R1-2302904), CMCC (R1-2303224).

- Note *****: Ericsson (R1-2302918).

- Note ******: Huawei, HiSilicon (R1-2302358), MediaTek (R1-2303336), NTT DOCOMO (R1-2303705).

Observation

For the AI/ML based CSI prediction, till the RAN1#112bis-e meeting,

- 11 sources (Note *) show that the AI/ML-based CSI prediction outperforms the benchmark of the nearest historical CSI, wherein

  - 5 sources (Note **) show the gain of 14% ~ 26.47% using raw channel matrix as input.

  - 2 sources (Note ***) show the gain of 5.64% ~ 9.49% using precoding matrix as input, which is in general worse than using raw channel matrix as input

- Note 1: spatial consistency is adopted in 1 source (Note ****) and not adopted in 5 sources (Note *****).

- Note 2: the above results are based on the following assumptions

  - The observation window considers to start as early as 15ms~50ms.

  - A future 4ms or 5ms instance from the prediction output is considered for calculating the metric.

  - UE speed is 30km/h.

  - The performance metric is SGCS in linear value for layer 1.

- Note *: Huawei, HiSilicon (R1-2302358), ZTE (R1-2302437), Spreadtrum Communications, BUPT, (R1-2302593), Nokia, Nokia Shanghai Bell (R1-2302628), CATT (R1-2302695), Fujitsu (R1-2302904), Samsung (R1-2303120), ETRI (R1-2303194), CMCC (R1-2303224), NVIDIA (R1-2303435), Apple (R1-2303475).

- Note **: ZTE (R1-2302437), Nokia, Nokia Shanghai Bell (R1-2302628), Spreadtrum Communications, BUPT (R1-2302593), NVIDIA (R1-2303435), Apple (R1-2303475).

- Note ***: ZTE (R1-2302437), Fujitsu (R1-2302904).

- Note ****: Nokia, Nokia Shanghai Bell (R1-2302628).

- Note *****: Huawei, HiSilicon (R1-2302358), ZTE (R1-2302437), ETRI (R1-2303194), CMCC (R1-2303224), Apple (R1-2303475).

Agreement

For the AI/ML based CSI compression, for the submission of simulation results to the RAN1#113 meeting, for Table 1. Evaluation results for CSI compression of 1-on-1 joint training without model generalization/scalability, companies are encouraged to take the following assumptions as baseline for the calibration purpose:

- Benchmark: R16 eType II CB;

  - Others can be additionally submitted, e.g., Type I CB.

- Input/Output type: Eigenvectors of the current CSI

  - Other can be additionally submitted, e.g., eigenvectors with additional past CSI, eType II-like input, raw channel matrix, etc.

- Ground-truth CSI quantization method: Float32, i.e., without quantization

  - Other high resolution CSI quantization methods can be additionally submitted for comparison, e.g., R16 Type II-like method with new parameters, scalar quantization, etc.

- Rank/layer adaptation settings for rank>1: Option 3-1, i.e., layer common and rank common

  - Other rank>1 options can be additionally submitted for comparison, e.g., Option 1-1/1-2/2-1/2-2/3-2.

- Quantization method: quantization-aware training (Case 2-1 or Case 2-2)

  - Quantization non-aware training can be additionally submitted for comparison

  - SQ and/or VQ is up to companies; companies are encouraged to provide results of various cases for comparison.

- Performance metric for intermediate KPI: SGCS

  - NMSE can be additionally submitted.

Agreement

For the AI/ML based CSI prediction, for the submission of simulation results to the RAN1#113 meeting,

- for Table 6. Evaluation results for CSI prediction without model generalization/scalability, companies are encouraged to take the following assumptions as baseline for the calibration purpose:

  - UE speed: 10km/h, 30km/h, 60km/h;

    - Others can be additionally submitted, e.g., 120km/h.

  - Input/Output type: Raw channel matrix

    - Other can be additionally submitted, e.g., eigenvectors.

  - Observation window: 5/5ms, 10/5ms

    - Other observation window configurations can be additionally submitted for comparison, e.g., 3/5ms, 4/5ms, 8/2.5ms, 10/4ms, etc.

  - Prediction window: 1/5ms/5ms

    - Other prediction window configurations can be additionally submitted for comparison, e.g., 3/5ms/5ms, 5/5ms/5ms, 4/2.5ms/2.5ms, 5/4ms/4ms, etc.

  - Performance metric for intermediate KPI: SGCS

    - NMSE can be additionally submitted.

  - Spatial consistency configuration (optional): procedure A with 50m decorrelation distance and channel updating periodicity of 1 ms.

- for Table 7. Evaluation results for CSI prediction with model generalization, companies are encouraged to take the following assumption as baseline for the calibration purpose:

  - Performance metric for intermediate KPI: SGCS

    - NMSE can be additionally submitted.

Other aspects on AI/ML for CSI feedback enhancement

Agreement

The study of AI/ML based CSI compression should be based on the legacy CSI feedback signaling framework. Further study potential specification enhancement on

- CSI-RS configurations (No discussion on CSI-RS pattern design enhancements)

- CSI reporting configurations

- CSI report UCI mapping/priority/omission

- CSI processing procedures.

- Other aspects are not precluded.

Agreement

In CSI compression using two-sided model use case, for UE-side monitoring, further study potential specification impact on triggering and means for reporting the monitoring metrics, including periodic/semi-persistent and aperiodic reporting, and other reporting initiated from UE.

Agreement

In CSI prediction using UE-side model use case, whether to address the potential spec impact of CSI prediction depends on RAN#100 final conclusion, focusing on the following

- data collection procedure, mainly including RS configuration, measurement and report configuration, resusing as much as possible what is defined for UE side use cases

- monitoring procedure and metric for AI-based CSI prediction.

- Model/functionality selection/switching and finetuning procedure.

- Note: Discussion on potential specification impact is limited to aspects which would NOT duplicate the work in Rel-18 MIMO WI.

- Note: Minimize LCM related potential specification impact discussion that follow the high-level principle of other one-sided model sub-cases.

Agreement

In CSI compression using two-sided model use case, for NW-side monitoring, further study the necessity, feasibility and potential specification impact to enable performance monitoring using an existing CSI feedback scheme as the reference.

- The association between AI/ML scheme and existing CSI feedback scheme for monitoring

- Note: The metric for monitoring and comparison includes intermediate KPI and eventual KPI.

- Other aspects are not precluded.

Conclusion

In CSI compression using two-sided model use case, gradient-exchange based sequential training over the air interface is deprioritized in R18 SI.

Agreement

In CSI compression using two-sided model use case, further study the necessity and potential specification impact of the following aspects related to the ground truth CSI format for NW side data collection for model training:

- Scalar quantization for ground-truth CSI

  - FFS: any processing applied to the ground-truth CSI before scalar quantization, based on evaluation results in 9.2.2.1

- Codebook-based quantization for ground-truth CSI

  - FFS: Parameter set enhancement of existing eType II codebook, based on evaluation results in 9.2.2.1

- Number of layers for which the ground truth data is collected. And whether UE or NW determine the number of layers for ground-truth CSI data collection.

Agreement

In CSI compression using two-sided model use case, further study  the necessity and potential specification impact on quantization alignment, including at least:

- For vector quantization scheme,

  - The format and size of the VQ codebook

  - Size and segmentation method of the CSI generation model output

- For scalar quantization scheme,

  - Uniform and non-uniform quantization

  - The format, e.g., quantization granularity, the distribution of bits assigned to each float.

- Quantization alignment using 3GPP aware mechanism.

Evaluation on AI/ML for beam management

Agreement

- For the evaluation of the overhead for BM-Case2, adoption the following metrics:

  - RS overhead reduction,

    - RS OH reduction%=1-NM

      - where N is the total number of beams (pairs) (with reference signal (SSB and/or CSI-RS)) required for measurement for AI/ML, including the beams (pairs) required for additional measurements before/after the prediction if applicable

      - where M is the total number of beams (pairs) (with reference signal (SSB and/or CSI-RS)) required for measurement for baseline scheme

      - Companies report the assumption on additional measurements

    - Companies report the assumption on baseline scheme

    - Companies report the assumption on T1 and T2

    - Other options are not precluded and can be reported by companies.

Agreement

- To evaluate the performance of AI/ML in beam management at least for NW side beam prediction, UCI report overhead (e.g., number of UCI reports and UCI payload size) and/or UCI overhead reduction for inference of AI/ML model can be reported by company.

  - UCI overhead reduction = 1- Total UCI payload size for AI/ML/Total UCI payload size of baseline.

  - Companies to report detailed assumption of UCI for AI/ML and baseline, e.g., including quantization mechanism

Conclusion

- It is optional to evaluate and compare the performance for BM Case-1 with different UE distribution assumptions:

  - Option 1: 80% indoor, 20% outdoor as in TR 38.901

  - Option 2: 100% outdoor

Agreement

At least for evaluation on the performance of DL Tx beam prediction, consider the following options for Rx beam for providing input for AI/ML model for training and/or inference if applicable

- Option 1: Measurements of the “best” Rx beam with exhaustive beam sweeping for each model input sample

  - Companies report how to select the “best” Rx beam(s)

- Option 2: Measurements of specific Rx beam(s)

  - Companies report how to select specific Rx beam(s)

- Option 3: Measurements of random Rx beam(s) per model input sample

Other options are not precluded and can be reported by companies.

Observation

- At least for BM-Case1 for inference of DL Tx beam with L1-RSRPs of all beams in Set B, existing quantization granularity of L1-RSRP (i.e., 1dB for the best beam, 2dB for the difference to the best beam) causes [a minor loss x%~y%, if applicable] in beam prediction accuracy compared to unquantized L1-RSRPs of beams in Set B.

Agreement

- For AI/ML in beam management, further study performance with different types of label, considering the following:

  - Option 1a: Top-1 beam(pair) in Set A

  - Option 1b: Top-K beam (pair)s in Set A

  - Option 2a: L1-RSRPs per beam of all the beams(pairs) in Set A

  - Option 2b: Top-K beam(pair)s in Set A and the corresponding L1-RSRPs

  - Option 2c: Top-1 beam(pair) in Set A and the corresponding L1-RSRP

  - Other options are not precluded and can be reported by companies.

Observation

- For BM-Case1 DL Tx beam prediction, when Set B is a subset of Set A, AI/ML can provide good beam prediction performance with less measurement/RS overhead without considering generalization aspects with the measurements from the best Rx beam without UE rotation.

  - (A)With measurements of fixed Set B of beams that of 1/4 of Set A of beams

    - evaluation results [from 4 sources] indicate that, AI/ML can achieve [about 70%~80%] beam prediction accuracy of Top-1 DL Tx beam, evaluation results [from 6 sources] indicate that, AI/ML can achieve [about 80%~90%] beam prediction accuracy of Top-1 DL Tx beam, and evaluation results [from 4 sources] show [more than 90%] beam prediction accuracy of Top-1 DL Tx beam

    - evaluation results [from 8 sources] indicate that, AI/ML can achieve [more than 90%] beam prediction accuracy for Top-1 DL Tx beam with 1dB margin

    - evaluation results [from 8 sources] indicate that, AI/ML can achieve [more than 80%] beam prediction accuracy for Top-2 DL Tx beam. The beam prediction accuracy increases with K.

    - evaluation results [from 9 sources] indicate that, the average L1-RSRP difference of Top-1 predicted beam can be [below or about 1dB].

  - (B) With measurements of fixed Set B of beams that of 1/8 of Set A of beams

    - evaluation results [from 2 sources] indicate that, AI/ML can achieve [about 50%] beam prediction accuracy of Top-1 DL Tx beam, evaluation results [from 3 sources] show [about 60%~70%] beam prediction accuracy of Top-1 DL Tx beam, and evaluation results [from 2 sources] show [about 70%~80] beam prediction accuracy of Top-1 DL Tx beam.

    - evaluation results [from 4 sources] indicate that, AI/ML can achieve [70%-90%] beam prediction accuracy for Top-1 DL Tx beam prediction with 1dB margin

    - evaluation results [from 2 sources] indicate that, AI/ML can achieve [about 70%~ 80%] beam prediction accuracy for Top-2 DL Tx beam, and evaluation results [from 4 sources] indicate that, AI/ML can achieve [more than 80%] beam prediction accuracy for Top-2 DL Tx beam. The beam prediction accuracy increases with K.

  - Note that ideal measurements are assumed

    - Beams could be measured regardless of their SNR.

    - No measurement error.

    - Measured in a single-time instance (within a channel-coherence time interval).

    - No quantization for the L1-RSRP measurements.

    - No constraint on UCI payload overhead for full report of the L1-RSRP measurements of Set B for NW-side models are assumed.

Agreement

For performance evaluation of AI/ML based DL Tx beam prediction for BM-Case1 and BM-Case2, optionally study the performance with a quasi-optimal Rx beam (i.e., not all the measurements as inputs of AI/ML are from the “best” Rx beam) with less measurement/RS overhead compared to exhaustive Rx beam sweeping.

- At least the following options can be considered:

  - Opt A: Identify the quasi-optimal Rx beams to be utilized for measuring Set B/Set C based on the previous measurements.

    - Companies can report the time information and beam type (e.g., whether the same Tx beam(s) in Set B) of the reference signal to use.

    - Companies report how to find the quasi-optimal Rx beam with “previous measurement”

  - FFS: Opt B: The Rx beams for measuring Set B/Set C consist of the X% of “best” Rx beam exhaustive Rx beam sweeping and (1-X%) of random Rx beams [or the adjacent Rx beam to the “best” Rx beam].

    - X%= 80% or 90%, or other values reported by companies.

    - Note: X% is the percentage of measurements with “best” Rx beams out of all measurements

  - Other options are not precluded.

- Companies report the measurement/RS overhead together with beam prediction accuracy.

Conclusion

To evaluate the performance of BM-Case1 for both DL Tx beam and pair prediction, aiming to analysis the following aspects:

- Clarify the baseline performance in terms of beam prediction accuracy and/or average L1-RSRP difference.

- Other metrics to be considered:

  - Measurement/RS overhead reduction

  - UCI overhead (reduction) potentially with different quantization

  - User throughput

  - Model size /complexity

  - Average predicted L1-RSRP difference, if applicable

- Performance difference based on the reported results from each company

  - Different Set B assumption

    - Opt A/B, Opt C, Opt D

  - [(optional) with UE rotation]

  - (optional) with different Rx assumption for DL Tx beam prediction/DL beam pair prediction and potentially with quasi-optimal Rx beam

  - (optional) with quantization

  - [(optional) with measurement error]

  - [(optional) with different label, including data collection for NW side model if supported]

  - [(optional) Impact of different beam pair pattern for beam pair prediction, e.g.,

    - Tx down sampling only

    - Tx and Rx down sampling]

- Other settings:

  - Other percentage of Set B and Set A if reported by companies

  - When Set B is different from Set A (e.g., Set B is composed of wide beams and Set A is composed of narrow beams).

- Other aspects are not precluded

- Observation/analysis may consider UE-side and NW-side model when applicable

Observation

- For BM-Case1 DL Tx beam prediction, when Set B is a subset of Set A without considering other generalization aspects with the measurements from the best Rx beam without UE rotation.

  - (Opt 2B) For the case that Set B of beams is changed among pre-configured patterns, evaluation results [from 4 sources] show that the beam prediction accuracy degrades [no more than 5%] in terms of Top-1 beam prediction accuracy than when Set B is fixed across training and inference, where the [one source] used [24] pre-configured patterns and the rest of sources use [4 or 5] patterns; evaluation results [from 1 source] show that the beam prediction accuracy degrades [about 10%] in terms of Top-1 beam prediction accuracy than when Set B is fixed across training and inference.

    - Note: the above performance can also be treated as training with mixed patterns of Set B of beam, and testing with mixed patterns Set B of beams.

  - Note: the measurements are obtained from the best Rx beam without UE rotation

  - Note that ideal measurements are assumed

    - Beams could be measured regardless of their SNR.

    - No measurement error.

    - Measured in a single-time instance (within a channel-coherence time interval).

    - No quantization for the L1-RSRP measurements.

    - No constraint on UCI payload overhead for full report of the L1-RSRP measurements of Set B for NW-side models are assumed.

    - This observation is based on Set B patterns that were chosen by each company.

Conclusion

To evaluate the performance of BMCase-2 for both DL Tx beam and pair prediction, aiming to analysis the following aspects:

- Clarify the baseline performance in terms of beam prediction accuracy and/or average L1-RSRP.

- Observations based on the metrics to be considered:

  - Top-1/K [=2] beam prediction accuracy, Top-1 beam prediction accuracy with 1dB, average L1-RSRP difference

  - Measurement/RS overhead reduction

  - UCI overhead (reduction) potentially with different quantization

  - User throughput

  - Model size and complexity

  - Average predicted L1-RSRP difference, if applicable

- Scenarios/assumptions/Cases for basic observations

  - Set A and Set B relationship

    - Set A= Set B

    - Set B /Set A =1/4, [1/6], 1/8, 1/16, [1/32]

  - UE speed: 30km/h

  - No UE rotation

  - FFS the following cases for results reporting.

    - Case 1:  based on T1 and T2, where T2 is the time duration for the best beam selection, and T1 is a time duration to obtain the measurements of all the RS resource from Set B of beams.

      - T1 = 40ms, 80ms, 160ms, [320ms], [640ms]

      - T2 = 40ms, 80ms, 160ms, 320ms, [960ms]

      - M= [1, 2, 3, 4, 5, 8], where M is the number of time instance(s) for measurement/report in T1 as AI/ML inputs (per model)

      - P= [1, 2, 4, 5, …], where P is the number of time instance(s) P for prediction as AI/ML model output(s)/label(s) (per model)

    - Case 2: based on the number of prediction instance(s) Y for every number of measurement instance(s) X, at least consider the following values:

      - Minimal periodicity for time instances for measurement(s) and prediction(s) = [40ms, 80ms, 160ms]

      - X = [1, 2]

      - Y = [1, 2, 4, 5, 10]

      - P= [1, 2, 4, 5, …], where P is the number of time instance(s) P for prediction as AI/ML model output(s)/label(s) (per model)

      - The number of measurement instance(s) as AI inputs are up to implementation.

  - FFS whether separated observations are needed or not for the following:

    - UE trajectories

- Performance difference based on the reported results from each company

  - With UE rotation

  - Different UE speed: e.g., 60km/h, 90km/h, 120km/h

  - Different observation/prediction windows or periodicity for time instances.

  - Different Set B assumption when Set A is a subset of Set B

    - Opt A/B, Opt C, Opt D

- Other settings:

  - Other percentage of Set B and Set A if reported by companies

  - When Set B is different from Set A (e.g., Set B is composed of wide beams and Set A is composed of narrow beams).

- Other aspects are not precluded

- Observation/analysis may consider UE-side and NW-side model when applicable

Other aspects on AI/ML for beam management

Agreement

Regarding the data collection at UE side for UE-side AI/ML model, study the potential specification impact of UE reporting to network from the following aspect

- Supported/preferred configurations of DL RS transmission

- Other aspect(s) is not precluded

Agreement

Regarding the data collection at UE side for UE-side AI/ML model, study the potential specification impact (if any) to initiate/trigger data collection from RAN1 point of view by considering the following options as a starting point

- Option 1: data collection initiated/triggered by configuration from NW

- Option 2: request from UE for data collection

  - FFS: details

Agreement

Regarding data collection for NW-side AI/ML model, study the following options (including the combination of options) for the contents of collected data,

- Opt.1: M1 L1-RSRPs (corresponding to M1 beams) with the indication of beams (beam pairs) based on the measurement corresponding to a beam set, where M1 can be larger than 4, if applicable

  - FFS: the range of M1

- Opt.2: M2 L1-RSRPs (corresponding to M2 beams) based on the measurement corresponding to a beam set, where M2 can be larger than 4, if applicable

  - FFS: the range of M2

- Opt.3: M3 beam (beam pair) indices based on the measurement corresponding to a beam set, where M3 can be larger than 4, if applicable

  - FFS: the range of M3

- FFS: How to select the M1/M2/M3 beam(s) or beam pair(s)

- Note: Overhead, UE complexity and power consumption should be considered for the above options

Agreement

Regarding data collection for NW-side AI/ML model, study necessity, benefits and beam-management-specific potential specification impact from RAN1 point of view on the following additional aspects

- Mechanism related to the reporting

- Additional information for content of the reporting

  - FFS:  Information associated with or configured for the reported data samples, e.g., timestamps, SNR, data quality, etc.

- Reporting overhead reduction

- Note1: non-3GPP based solution is a separate issue.

- Note2: The framework corresponding to higher layer(s) are up to the associated WG(s)

- Note 3: Overhead, UE complexity and power consumption should be considered

Agreement

For AI/ML performance monitoring for BM-Case1 and BM-Case2, study potential specification impact of at least the following alternatives as the benchmark/reference (if applicable) for performance comparison:

- Alt.1: The best beam(s) obtained by measuring beams of a set indicated by gNB (e.g., Beams from Set A)

  - FFS: gNB configures one or multiple sets for one or multiple benchmarks/references

- Alt.4: Measurements of the predicted best beam(s) corresponding to model output (e.g., Comparison between actual L1-RSRP and predicted RSRP of predicted Top-1/K Beams)

- FFS:

  - Alt.3: The beam corresponding to some or all the indicated/activated TCI state(s)

- Other alternative is not precluded.

Evaluation on AI/ML for positioning accuracy enhancement

Agreement

For evaluation of both the direct AI/ML positioning and AI/ML assisted positioning, company optionally adopt delay profile (DP) as a type of information for model input.

- DP is a degenerated version of PDP, where the path power is not provided.

Agreement

For the evaluation of AI/ML based positioning, the study of model input due to different number of TRPs include the following approaches. Proponent of each approach provide analysis for model performance, signaling overhead (including training data collection and model inference), model complexity and computational complexity.

- Approach 1: Model input size stays constant as NTRP=18. The number of TRPs (N’TRP) that provide measurements to model input varies. When N’TRP < NTRP, the remaining (NTRP  N’TRP) TRPs do not provide measurements to model input, i.e., measurement value is set to 0.

  - Approach 1-A. The set of TRPs (N’TRP) that provide measurements is fixed.

  - Approach 1-B. The set of TRPs (N’TRP) that provide measurements can change dynamically.

  - Note: for Approach 1, one model is provided to cover the entire evaluation area.

- Approach 2: The TRP dimension of model input is equal to the number of TRPs (N’TRP) that provide measurements as model input. When N’TRP < NTRP, the remaining (NTRP  N’TRP) TRPs are ignored by the given model. For a given AI/ML model, the set of TRPs (N’TRP) that provide measurements is fixed.

  - For Approach 2: one model can be provided to cover the entire evaluation area, which is equivalent to deploying N’TRP TRPs in the evaluation area for positioning if ignoring the potential inference from the remaining (18  N’TRP) TRPs.

  - For Approach 2, if Nmodel (Nmodel >1) models are provided to cover the entire evaluation area, the total complexity (model complexity is the summation of the Nmodel models.

Agreement

In the evaluation of AI/ML based positioning, if N’TRP<18, the set of N’TRP TRPs that provide measurements to model input of an AI/ML model are reported using the TRP indices shown below.

Agreement

For AI/ML assisted positioning with TOA as model output, study the impact of labelling error to TOA accuracy and/or positioning accuracy.

- The ground truth label error of TOA is calculated based on location error. The location error in each dimension of x-axis and y-axis can be modelled as a truncated Gaussian distribution with zero mean and standard deviation of L meters, with truncation of the distribution to the [-2*L, 2*L] range.

- Value L is up to sources.

- Other models of labelling error are not precluded

- Other timing information, e.g., RSTD, as model output is not precluded.

Agreement

For AI/ML assisted positioning with LOS/NLOS indicator as model output, study the impact of labelling error to LOS/NLOS indicator accuracy and/or positioning accuracy.

- The ground truth label error of LOS/NLOS indicator can be modelled as m% LOS label error and n% NLOS label error.

- Value m and n are up to sources.

- Companies consider at least hard-value LOS/NLOS indicator as model output.

Agreement

For the evaluation of AI/ML based positioning method, the measurement size and signalling overhead for the model input is reported.

Observation

For AI/ML based positioning method, companies have submitted evaluation results to show that for their evaluated cases, for a given company’s model design, a lower complexity (model complexity and computational complexity) model can still achieve acceptable positioning accuracy (e.g., <1m), albeit degraded, when compared to a higher complexity model.

Note: For easy reference, sources include CMCC (R1-2303228), InterDigital (R1-2303450), Ericsson (R1-2302335), Huawei/HiSilicon (R1-2302362), CATT (R1-2302699), Nokia (R1-2302632).

Observation

For direct AI/ML positioning, for L in the range of 0.25m to 5m, the positioning error increases approximately in proportion to L, where L (in meters) is the standard deviation of truncated Gaussian Distribution of the ground truth label error.

Observation

For AI/ML assisted positioning, evaluation results have been provided by sources for label-based model monitoring methods. With TOA and/or LOS/NLOS indicator as model output, the estimated ground truth label (i.e., TOA and/or LOS/NLOS indicator) is provided by the location estimation from the associated conventional positioning method. The associated conventional positioning method refers to the method which utilizes the AI/ML model output to determine target UE location.

Note: Sources include vivo (R1-2302481), MediaTek (R1-2303340), Ericsson (R1-2302335)

Observation

For both direct AI/ML and AI/ML assisted positioning, evaluation results have been provided by sources to demonstrate the feasibility of label-free model monitoring methods.

Note: Sources include vivo (R1-2302481), CATT (R1-2302699), MediaTek (R1-2303340), Ericsson (R1-2302335), Nokia (R1-2302632).

Observation

For both direct AI/ML and AI/ML assisted positioning, evaluation results submitted to RAN1#112bis show that with CIR model input for a trained model,

- For two SNR/SINR values S1 (dB) and S2 (dB), S1>=S2 + 15 dB,  positioning error of a model trained with data of S1 (dB) and tested with data of S2 (dB) is more than 5.75 times that of the model trained and tested with data of S1 (dB).

- For two SNR/SINR values S1 (dB) and S2 (dB), S1<=S2 – 10 dB, the generalization performance of a model trained with data of S1 (dB) and tested with data of S2 (dB) is better than the performance of a model trained with data of S2 (dB) and tested with data of S1 (dB). Positioning error of a model trained with data of S2 (dB) and tested with data of S1 (dB) is more than 2.97 times that of the model trained with data of S1 (dB) and tested with data of S2 (dB).

Note: here the positioning error is the horizonal positioning error (meters) at CDF=90%.

Observation

For direct AI/ML positioning, based on evaluation results of timing error in the range of 0-50 ns, when the model is trained by a dataset with UE/gNB RX and TX timing error t1 (ns) and tested in a deployment scenario with UE/gNB RX and TX timing error t2 (ns), for a given t1,

- For a case evaluated by a given source, the positioning accuracy of cases with t2 smaller than t1 is better than the cases with t2 equal to t1. For example,

  - For the case of (t1, t2)=(50ns, 30ns), evaluation results submitted to RAN1#112bis show the positioning error of (t1, t2)=(50ns, 30ns) is 0.82~0.86 times that of (t1, t2)=(50ns, 50ns).

  - For the case of (t1, t2)=(50ns, 0ns), evaluation results submitted to RAN1#112bis show the positioning error of (t1, t2)=(50ns, 0ns) is 0.80~0.82 times that of (t1, t2)=(50ns, 50ns).

- For a case evaluated by a given source, the positioning accuracy of cases with t2 greater than t1 is worse than the cases with t2 equal to t1. The larger the difference between t1 and t2, the more the degradation. For example,

  - For the case of (t1, t2)=(0ns, 10ns), evaluation results submitted to RAN1#112bis show the positioning error of (t1, t2)=(0ns, 10ns) is 1.25~18.7 times that of (t1, t2)=(0ns, 0ns).

  - For the case of (t1, t2)=(0ns, 50ns), evaluation results submitted to RAN1#112bis show the positioning error of (t1, t2)=(0ns, 50ns) is 3.5~18.3 times that of (t1, t2)=(0ns, 0ns).

Note: here the positioning error is the horizonal positioning error (meters) at CDF=90%.

Observation

For direct AI/ML positioning, based on evaluation results of network synchronization error in the range of 0-50 ns, when the model is trained by a dataset with network synchronization error t1 (ns) and tested in a deployment scenario with network synchronization error t2 (ns), for a given t1,

- For a case evaluated by a given source, the positioning accuracy of cases with t2 smaller than t1 is better than the cases with t2 equal to t1. For example,

  - For the case of (t1, t2)=(50ns, 10ns), evaluation results submitted to RAN1#112bis show the positioning error of (t1, t2)=(50ns, 10ns) is 0.74~0.83 times that of (t1, t2)=(50ns, 50ns).

  - For the case of (t1, t2)=(50ns, 0ns), evaluation results submitted to RAN1#112bis show the positioning error of (t1, t2)=(50ns, 0ns) is 0.73~0.82 times that of (t1, t2)=(50ns, 50ns).

- For a case evaluated by a given source, the positioning accuracy of cases with t2 greater than t1 is worse than the cases with t2 equal to t1. The larger the difference between t1 and t2, the more the degradation. For example,

  - For the case of (t1, t2)=(0ns, 10ns), evaluation results submitted to RAN1#112bis show the positioning error of (0ns, 10ns) is 1.17~9.5 times that of (0ns, 0ns).

  - For the case of (t1, t2)=(0ns, 50ns), evaluation results submitted to RAN1#112bis show the positioning error of (0ns, 50ns) is 10~40 times that of (0ns, 0ns).

Note: here the positioning error is the horizonal positioning error (meters) at CDF=90%.

Other aspects on AI/ML for positioning accuracy enhancement

Agreement

Regarding monitoring for AI/ML based positioning, at least the following entities are identified to derive monitoring metric

- UE at least for Case 1 and 2a (with UE-side model)

- gNB at least for Case 3a (with gNB-side model)

- LMF at least for Case 2b and 3b (with LMF-side model)

Working Assumption

Regarding data collection at least for model training for AI/ML based positioning, at least the following information of data with potential specification impact are identified.

- Ground truth label

  - At least for model training

  - Report from the label data generation entity

- Measurement (corresponding to model input)

  - At least for model training

  - Report from the measurement data generation entity

- Quality indicator

  - For and/or associated with ground truth label and/or measurement at least for model training

  - Report from the label and/or the measurement data generation entity and/or as request from a different (e.g., data collection, etc.) entity

- RS configuration(s)

  - At least for deriving measurement

  - Request from data generation entity (UE/PRU/TRP) to LMF and/or as LMF assistance signaling to UE/PRU/TRP

  - Note1: there may not be any enhancements on top of existing RS configuration(s) or any new RS configuration(s) for positioning measurement

- Time stamp

  - At least for and/or associated with training data for model training

    - Separate time stamp for measurement and ground truth label, when measurement and ground truth label are generated by different entities

  - Report from data generation entity together with training data and/or as LMF assistance signaling

  - Note2: there may not be any enhancements on top of time stamp in existing positioning measurement report or any new time stamp report for positioning measurement

- FFS other necessary information (e.g., scenario identifier. LOS/NLOS condition, timing error, etc.) for data collection

- Note3: whether the above information can be applied to other aspects of AI/ML LCM (e.g., updating, monitoring, etc.) can also be discussed

- Note4: transfer of data from the entity generating data to a different entity is not precluded from RAN1 perspective

Agreement

Regarding monitoring for AI/ML based positioning, at least the following aspects are identified for further study on benefit(s), feasibility, necessity and potential specification impact for each case (Case 1 to 3b)

- Assistance signaling from LMF to UE/PRU/gNB for UE/gNB-side model monitoring

- Assistance signaling from UE/PRU for network-side model monitoring

- Model monitoring based on provided ground truth label (or its approximation)

  - Monitoring metric: statistics of the difference between model output and provided ground truth label

  - Provisioning of ground truth label and associated label quality

- Model monitoring using at least statistics of measurement(s) without ground truth label

  - Monitoring metric: e.g., statistics of measurement(s) compared to the statistics associated with the training data

  - Note1: the measurement(s) may or may not be the same as model input

- Note2: other monitoring methods (e.g., based on statistics of model output without ground truth label, based UE motion sensor and/or jointly based on multiple monitoring metrics) are not precluded

Agreement

Regarding LCM of AI/ML based positioning accuracy enhancement, at least for Case 1 and Case 2a (model is at UE-side), further study the following aspects on information related to the conditions

- What are the conditions for functionality-based LCM

  - which aspects should be specified as conditions of a Feature/FG available for functionality

- What are the conditions for model-ID-based LCM

  - Which aspects should be considered as additional conditions, and how to include them into model description information during model identification

##### 2.1.1.2	RAN1#113

Agreement

TR 38.843 v0.1.0 in R1-2306235 is endorsed.

Note: TR 38.843 v0.x.y for incorporating further modifications will be discussed in RAN1 before RAN#101.

General aspects of AI/ML framework

Agreement

Consider at least the following aspects and if applicable, the corresponding potential specification impact related to data collection:

- Measurement configuration and reporting

- Contents, type and format of data including:

  - Data related to model input

  - Data related to ground truth

  - Quality of the data

  - Other information

- Signaling of assistance information for categorizing the data

  - Note: The study should consider the feasibility of disclosure of proprietary information

- Signaling for data collection procedure

- Note 1: Use-case specific details can be studied in respective agenda items

- Note 2: Signaling mechanism details can be studied by appropriate working groups.

Agreement

For model identification of UE-side or UE-part of two-sided models, categorize model identification types as follows, and further study relevant aspects, necessity, and specification impact (if any).

- Type A: Model is identified to NW (if applicable) and UE (if applicable) without over-the-air signaling

  - The model may be assigned with a model ID during the model identification, which may be referred/used in over-the-air signaling after model identification.

  - FFS: Spec impact to other WGs

- Type B: Model is identified via over-the-air signaling,

  - Type B1:

    - Model identification initiated by the UE, and NW assists the remaining steps (if any) of the model identification

      - the model may be assigned with a model ID during the model identification

    - FFS: details of steps

  - Type B2:

    - Model identification initiated by the NW, and UE responds (if applicable) for the remaining steps (if any) of the model identification

      - the model may be assigned with a model ID during the model identification

    - FFS: details of steps

- Note: The support and applicability of each model identification Type is a separate discussion. This study does not imply that model identification is necessary.

Agreement

For functionality/model-ID based LCM,

- Once functionalities/models are identified, the same or similar procedures may be used for their activation, deactivation, switching, fallback, and monitoring.

Agreement

- Once models are identified, UE can indicate supported AI/ML model IDs for a given AI/ML-enabled Feature/FG in a UE capability report as starting point.

  - FFS: applicability to model identification, Type A, type B1 and type B2

    - FFS: Using a procedure other than UE capability report

  - Note: model identification using capability report is not precluded for type B1 and type B2

Agreement

Study how to handle the impact of UE’s internal conditions such as memory, battery, and other hardware limitations on functionality/model operations and AI/ML-enabled Feature.

Note: it does not preclude any existing solutions.

Agreement

- Revise the following terminologies for model activation, model deactivation, and model switching as follows

| Model activation | Enable an AI/ML model for a specific function AI/ML-enabled feature |
| --- | --- |
| Model deactivation | Disable an AI/ML model for a specific function AI/ML-enabled feature |
| Model switching | Deactivating a currently active AI/ML model and activating a different AI/ML model for a specific function AI/ML-enabled feature |

Agreement

In model delivery/transfer Case z4, the “known model structure” means an exact model structure as has been previously identified between NW and UE and for which the UE has explicitly indicated its support.

In model delivery/transfer Case z5, the “unknown model structure” means any other model structure not covered in z4, including any model structure that is only partially known.

Agreement

For the purpose of activation/selection/switching of UE-side models/UE-part of two-sided models /functionalities (if applicable), study necessity, feasibility and potential specification impact for methods to assess/monitor the applicability and expected performance of an inactive model/functionality, including the following examples:

- Assessment/Monitoring based on the additional conditions associated with the model/functionality

- Assessment/Monitoring based on input/output data distribution

- Assessment/Monitoring using the inactive model/functionality for monitoring purpose and measuring the inference accuracy

- Assessment/Monitoring based on past knowledge of the performance of the same model/functionality (e.g., based on other UEs)

FFS: Requirements for the assessment/monitoring to be reliable (e.g., sufficient data coverage during evaluation)

FFS: Additional aspects specific to the case where the inactive model has never been activated before, if any.

Evaluation on AI/ML for CSI feedback enhancement

Observation

For the AI/ML based CSI prediction, till the RAN1#113 meeting, compared to the Benchmark#1 of the nearest historical CSI, in terms of SGCS, from UE speed perspective, in general the gain of AI/ML based solution is related with the UE speed:

- For 10km/h UE speed, 4 sources [Fujitsu, Samsung, Xiaomi, InterDigital] observe 1.03%~6% gain, 1 source [CMCC] observes 21.93% gain.

- For 30km/h UE speed, 2 sources [OPPO, ETRI] observes 6%~10.43% gain, 5 sources [ZTE, Fujitsu, Apple, Xiaomi, Spreadtrum] observe 18.72%~31.3% gain, and 3 sources [InterDigital, MediaTek, CMCC] observe 35%~ 41.75% gain, which are in general larger than 10km/h UE speed.

- For 60km/h UE speed, 2 sources [Fujitsu, InterDigital] observe -3%~5% gain, 4 sources [Huawei, Samsung, vivo, CMCC] observe 11.2%~19.98% gain, which are in general smaller than 30km/h UE speed.

- Note: the above results are based on the following assumptions

  - The observation window considers to start as early as 15ms~50ms.

  - A future 4ms or 5ms instance from the prediction output is considered for calculating the metric.

  - Raw channel matrix is considered as model input

  - The performance metric is SGCS in linear value for layer 1.

  - No post processing is considered.

  - No spatial consistency is considered by 11 sources [Fujitsu, Samsung, Xiaomi, InterDigital, CMCC, OPPO, ETRI, ZTE, Apple, Huawei, Spreadtrum]. 1 source [vivo] provides both results with spatial consistency and results w/o spatial consistency.

  - Note: Results refer to Table 5.1-1 of R1-2306059

Observation

For the evaluation of AI/ML based CSI compression, till the RAN1#113 meeting, compared to the benchmark, in terms of SGCS,

- For Max rank 1, Layer 1,

  - 11 sources [Huawei, Nokia, ZTE, vivo, OPPO, ETRI, Fujitsu, CMCC, China Telecom, MediaTek, Apple] observe the performance gain of 2.6%~ 8.8% at CSI payload X (small payload);

  - 14 sources [Huawei, Nokia, Futurewei, ZTE, vivo, OPPO, ETRI, Fujitsu, NTT DOCOMO, Xiaomi, China Telecom, MediaTek, BJTU, Apple] observe the performance gain of 0.9%~ 8.1% at CSI payload Y (medium payload);

  - 11 sources [Huawei, Nokia, Futurewei, Lenovo, ZTE, vivo, OPPO, ETRI, Fujitsu, BJTU, Apple] observe the performance gain of 0.9%~ 7% at CSI payload Z (large payload);

  - Note: 1 source [Futurewei] observes the performance gain of 11.6% at CSI payload X (small payload) which biases from the majority range.

- For Max rank 2, Layer 1,

  - 12 sources [Huawei, Nokia, Futurewei, ZTE, vivo, OPPO, Fujitsu, Ericsson, Xiaomi, Qualcomm, Intel, Apple] observe the performance gain of 3.9%~ 11% at CSI payload X (small payload);

  - 11 sources [Huawei, Nokia, Futurewei, ZTE, vivo, OPPO, Fujitsu, NTT DOCOMO, Ericsson, Qualcomm, Apple] observe the performance gain of 0.7%~ 4.5% at CSI payload Y (medium payload);

  - 9 sources [Huawei, Nokia, Futurewei, ZTE, vivo, OPPO, Fujitsu, Ericsson, Apple] observe the performance gain of -0.2%~ 6.5% at CSI payload Z (large payload);

- For Max rank 2, Layer 2, more gains are observed in general compared with Layer 1 of Max rank 2:

  - 12 sources [Huawei, Nokia, ZTE, vivo, OPPO, Fujitsu, NTT DOCOMO, Ericsson, Xiaomi, Qualcomm, Intel, Apple] observe the performance gain of 5.92%~ 30.2% at CSI payload X (small payload);

  - 12 sources [Huawei, Nokia, ZTE, vivo, OPPO, Fujitsu, NTT DOCOMO, Ericsson, Xiaomi, Qualcomm, Intel, Apple] observe the performance gain of 1.5%~ 23.08% at CSI payload Y (medium payload);

  - 10 sources [Huawei, Nokia, ZTE, vivo, OPPO, Fujitsu, NTT DOCOMO, Ericsson, Intel, Apple] observe the performance gain of 4.4%~ 12.99% at CSI payload Z (large payload);

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix of the current CSI is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - The performance metric is SGCS for Layer 1 of Max rank 1 or Layer 1/2 of Max rank 2.

  - Benchmark is Rel-16 Type II codebook.

  - Note: Results refer to Table 5.1-2 of R1-2306059

Observation

For the evaluation of AI/ML based CSI compression, till the RAN1#113 meeting, compared to the benchmark, in terms of mean UPT under FTP traffic, more gains are achieved by Max rank 2 compared with Max rank 1 in general:

- For Max rank 1, in general the performance gain increases with the increase of RU:

  - For RU<=39%, 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.2%~2%

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.29%~2% at CSI overhead A (small overhead);

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.2%~1% at CSI overhead B (medium overhead);

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.33%~1% at CSI overhead C (large overhead);

  - For RU 40%-69%, 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.1%~4%

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 1.09%~3% at CSI overhead A (small overhead);

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.80%~2% at CSI overhead B (medium overhead);

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.1%~4% at CSI overhead C (large overhead);

  - For RU>=70%, 6 sources [Huawei, Nokia, ZTE, vivo, OPPO, Spreadtrum] observe the performance gain of 0.23%~9%

    - 6 sources [Huawei, Nokia, ZTE, vivo, OPPO, Spreadtrum] observe the performance gain of 0.38%~9% at CSI overhead A (small overhead);

    - 5 sources [Huawei, Nokia, ZTE, vivo, OPPO] observe the performance gain of 0.62%~5% at CSI overhead B (medium overhead);

    - 5 sources [Huawei, Nokia, ZTE, vivo, OPPO] observe the performance gain of 0.23%~6% at CSI overhead C (large overhead);

  - Note: 2 sources [Spreadtrum, Futurewei] observe gain of 12.77%~21.21% at RU 40%-69%, 11.23%~21.5% at RU>=70%, which bias from the majority ranges.

- For Max rank 2, in general the performance gain increases with the increase of RU:

  - For RU<=39%, 6 sources [Huawei, Nokia, Ericsson, Intel, Qualcomm, Fujitsu] observe the performance gain of -0.3%~6%

    - 5 sources [Huawei, Nokia, Ericsson, Intel, Qualcomm] observe the performance gain of 1%~6% at CSI overhead A (small overhead);

    - 4 sources [Huawei, Nokia, Ericsson, Qualcomm] observe the performance gain of 0.5%~6% at CSI overhead B (medium overhead);

    - 6 sources [Huawei, Nokia, Ericsson, Intel, Fujitsu, Qualcomm] observe the performance gain of -0.3%~6% at CSI overhead C (large overhead);

  - For RU 40%-69%, 7 sources [Huawei, Nokia, ZTE, Ericsson, Intel, Qualcomm, InterDigital] observe the performance gain of -0.5%~10%

    - 6 sources [Huawei, Nokia, ZTE, Ericsson, Intel, Qualcomm] observe the performance gain of 3%~10% at CSI overhead A (small overhead);

    - 6 sources [Huawei, Nokia, ZTE, Ericsson, Intel, Qualcomm] observe the performance gain of 1.2%~9% at CSI overhead B (medium overhead);

    - 7 sources [Huawei, Nokia, ZTE, Ericsson, Intel, Qualcomm, InterDigital] observe the performance gain of -0.5%~9% at CSI overhead C (large overhead);

  - For RU>=70%, 9 sources [Huawei, Nokia, ZTE, OPPO, Ericsson, Intel, InterDigital, Qualcomm, Futurewei] observe the performance gain of -0.2%~15%

    - 9 sources [Huawei, Nokia, ZTE, OPPO, Ericsson, Intel, InterDigital, Qualcomm, Futurewei] observe the performance gain of 5%~15% at CSI overhead A (small overhead);

    - 9 sources [Huawei, Nokia, ZTE, OPPO, Ericsson, Intel, InterDigital, Qualcomm, Futurewei] observe the performance gain of 3%~9% at CSI overhead B (medium overhead);

    - 9 sources [Huawei, Nokia, ZTE, OPPO, Ericsson, Intel, InterDigital, Fujitsu, Qualcomm] observe the performance gain of -0.2%~12% at CSI overhead C (large overhead);

  - Note: 4 sources [Futurewei, NTT DOCOMO, InterDigital, Fujitsu] observe gain of 7%~30% at RU<=39%, 10%~23% at RU 40%-69%, 12.71%~26.8% at RU>=70%, which bias from the majority ranges.

- For Max rank 4:

  - For RU<=39%, 3 sources [CATT, Apple, Qualcomm] observe the performance gain of -4%~7.4%

    - 3 sources [CATT, Apple, Qualcomm] observe the performance gain of 2.5%~7.4% at CSI overhead A (small overhead);

    - 1 source [Qualcomm] observes the performance gain of 6% at CSI overhead B (medium overhead);

    - 2 sources [Apple, Qualcomm] observe the performance gain of -4%~0% at CSI overhead C (large overhead);

  - For RU 40%-69%, 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of -1.8%~12.22%

    - 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of 3%~12.22% at CSI overhead A (small overhead);

    - 2 sources [ZTE, Qualcomm] observe the performance gain of 7.04%~11% at CSI overhead B (medium overhead);

    - 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of -1.8%~8.19% at CSI overhead C (large overhead);

  - For RU>=70%, 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of -1%~17%

    - 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of 3%~17% at CSI overhead A (small overhead);

    - 2 sources [ZTE, Qualcomm] observe the performance gain of 6.64%~17% at CSI overhead B (medium overhead);

    - 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of -1%~8.40% at CSI overhead C (large overhead);

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix of the current CSI is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - The performance metric is mean UPT for Max rank 1, Max rank 2, or Max rank 4.

  - Benchmark is Rel-16 Type II codebook.

  - Note: Results refer to Table 5.1-3 of R1-2306059

Observation

For the evaluation of AI/ML based CSI compression, till the RAN1#113 meeting, compared to the benchmark, in terms of 5% UPT under FTP, more gains are achieved by Max rank 2 compared with Max rank 1 in general:

- For Max rank 1, in general the performance gain increases with the increase of RU:

  - For RU<=39%, 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.8%~3%

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 1.72%~3% at CSI overhead A (small overhead);

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.80%~1.2% at CSI overhead B (medium overhead);

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 1.68%~3% at CSI overhead C (large overhead);

  - For RU 40%-69%, 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.1%~7%

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 2.8%~7% at CSI overhead A (small overhead);

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 1.22%~2.7% at CSI overhead B (medium overhead);

    - 3 sources [Huawei, Nokia, vivo] observe the performance gain of 0.1%~3.25% at CSI overhead C (large overhead);

  - For RU>=70%, 5 sources [Huawei, Nokia, ZTE, vivo, OPPO] observe the performance gain of 0.85%~20.43%

    - 5 sources [Huawei, Nokia, ZTE, vivo, OPPO] observe the performance gain of 4%~20.43% at CSI overhead A (small overhead);

    - 5 sources [Huawei, Nokia, ZTE, vivo, OPPO] observe the performance gain of 1%~10.13% at CSI overhead B (medium overhead);

    - 5 sources [Huawei, Nokia, ZTE, vivo, OPPO] observe the performance gain of 0.85%~8% at CSI overhead C (large overhead);

  - Note: 2 sources [Spreadtrum, Futurewei] observe gain of 15.87%~21.04% at RU 40%-69%, 20.2%~50% at RU>=70%, which bias from the majority ranges.

- For Max rank 2, in general the performance gain increases with the increase of RU:

  - For RU<=39%, 6 sources [Huawei, Nokia, Ericsson, Qualcomm, Fujitsu, InterDigital] observe the performance gain of -2%~5%

    - 4 sources [Huawei, Nokia, Ericsson, Qualcomm] observe the performance gain of 1.1%~5% at CSI overhead A (small overhead);

    - 4 sources [Huawei, Nokia, Ericsson, Qualcomm] observe the performance gain of -2%~3% at CSI overhead B (medium overhead);

    - 6 sources [Huawei, Nokia, Ericsson, Qualcomm, Fujitsu, InterDigital] observe the performance gain of -0.5%~5% at CSI overhead C (large overhead);

  - For RU 40%-69%, 7 sources [Huawei, Nokia, ZTE, Ericsson, Qualcomm, Intel, Fujitsu] observe the performance gain of -4%~13%

    - 6 sources [Huawei, Nokia, ZTE, Ericsson, Qualcomm, Intel] observe the performance gain of 7%~13% at CSI overhead A (small overhead);

    - 4 sources [Huawei, Nokia, Ericsson, Qualcomm] observe the performance gain of 0.3%~8% at CSI overhead B (medium overhead);

    - 5 sources [Huawei, Nokia, Ericsson, Qualcomm, Fujitsu] observe the performance gain of -4%~8% at CSI overhead C (large overhead);

  - For RU>=70%, 9 sources [Huawei, Nokia, ZTE, Ericsson, Intel, Fujitsu, NTT DOCOMO, Qualcomm, Futurewei] observe the performance gain of -1.3%~24%

    - 7 sources [Huawei, Nokia, ZTE, Ericsson, Intel, Fujitsu, NTT DOCOMO] observe the performance gain of 10.26%~24% at CSI overhead A (small overhead);

    - 6 sources [Huawei, Nokia, ZTE, Ericsson, Qualcomm, Intel] observe the performance gain of 9%~15.02% at CSI overhead B (medium overhead);

    - 6 sources [Huawei, Nokia, ZTE, Ericsson, Futurewei, Intel] observe the performance gain of -1.3%~13.67% at CSI overhead C (large overhead);

  - Note: 5 sources [Intel, NTT DOCOMO, InterDigital, Fujitsu, ZTE] observe gain of 7%~24% at RU<=39%, -8%~-2%, 13.4%~29.7% at RU 40%-69%, -5%~-10%, 18.1%~35.4% at RU>=70%, which bias from the majority ranges.

- For Max rank 4:

  - For RU<=39%, 2 sources [Apple, Qualcomm] observe the performance gain of -1.6%~10%

    - 2 sources [Apple, Qualcomm] observe the performance gain of 8%~10% at CSI overhead A (small overhead);

    - 1 source [Qualcomm] observes the performance gain of 5% at CSI overhead B (medium overhead);

    - 2 sources [Apple, Qualcomm] observe the performance gain of -1.6%~1% at CSI overhead C (large overhead);

  - For RU 40%-69%, 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of -1.7%~23%

    - 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of 5%~17% at CSI overhead A (small overhead);

    - 2 sources [ZTE, Qualcomm] observe the performance gain of 6.17%~23% at CSI overhead B (medium overhead);

    - 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of -1.7%~9.47% at CSI overhead C (large overhead);

  - For RU>=70%, 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of 2%~31%

    - 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of 5.8%~31% at CSI overhead A (small overhead);

    - 2 sources [ZTE, Qualcomm] observe the performance gain of 10.2%~30% at CSI overhead B (medium overhead);

    - 3 sources [Apple, ZTE, Qualcomm] observe the performance gain of 2%~15% at CSI overhead C (large overhead);

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix of the current CSI is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - The performance metric is 5% UPT for Max rank 1, Max rank 2, or Max rank 4.

  - Benchmark is Rel-16 Type II codebook.

  - Note: Results refer to Table 5.1-4 of R1-2306059

Observation

For the generalization verification of AI/ML based CSI compression over various deployment scenarios, till the RAN1#113 meeting, compared to the generalization Case 1 where the AI/ML model is trained with dataset subject to a certain deployment scenario#B and applied for inference with a same deployment scenario#B,

- For generalization Case 2, generalized performance may be achieved for some certain combinations of deployment scenario#A and deployment scenario#B but not for others:

  - If deployment scenario#A is UMi & deployment scenario#B is UMa, deployment scenario#A is UMa & deployment scenario#B is UMi, or deployment scenario#A is UMa & deployment scenario#B is InH:

    - 9 sources [Xiaomi, InterDigital, MediaTek, vivo, Intel, ZTE, OPPO, Huawei, CATT] observe that generalized performance can be achieved:

      - For deployment scenario#A is UMi & deployment scenario#B is UMa, 7 sources [Xiaomi, InterDigital, MediaTek, vivo, Intel, ZTE, CATT] observe less than -1.6% degradation or positive gain.

      - For deployment scenario#A is UMa & deployment scenario#B is UMi, 5 sources [vivo, OPPO, MediaTek, Intel, Xiaomi] observe less than -1.4% degradation or positive gain.

      - For deployment scenario#A is UMa & deployment scenario#B is InH, 2 sources [Huawei, CATT] observe less than -0.6% degradation or positive gain

    - 10 sources [Intel, NTT DOCOMO, Xiaomi, Interdigital, OPPO, CATT, ZTE, Lenovo, MediaTek, Futurewei] observe that moderate/significant degradations are suffered under generalization Case 2:

      - For deployment scenario#A is UMi & deployment scenario#B is UMa, 8 sources [Futurewei, MediaTek, Intel, NTT DOCOMO, Xiaomi, Interdigital, OPPO, CATT] observe -1.69%~-14.2% degradation.

      - For deployment scenario#A is UMa & deployment scenario#B is UMi, 7 sources [Futurewei, NTT DOCOMO, ZTE, InterDigital, CATT, Xiaomi, Intel] observe -1.81%~-18.5% degradation.

      - For deployment scenario#A is UMa & deployment scenario#B is InH, 2 sources [ZTE, Lenovo] observe -1.74%~-3.6% degradation.

  - If deployment scenario#A is InH & deployment scenario#B is Uma/UMi, significant performance degradations are observed under generalization Case 2:

    - For deployment scenario#A is InH & deployment scenario#B is UMa, 4 sources [Huawei, CATT, Lenovo, ZTE] observe -5.55%~-21.76% degradation.

    - For deployment scenario#A is InH & deployment scenario#B is UMi, 2 sources [vivo, ZTE] observe -8.63%~-20% degradation.

- For generalization Case 3, generalized performance of the AI/ML model can be achieved (0%~-4% loss or positive gain) for deployment scenario#B subject to any of UMa, UMi, and InH, if the training dataset is constructed with data samples subject to multiple deployment scenarios including deployment scenario#B, as observed by 11 sources [CATT, Xiaomi, NTT DOCOMO, Interdigital, MediaTek, Futurewei, vivo, OPPO, Intel, Huawei, ZTE].

  - Minor loss (0%~-1.48%) are observed by 11 sources [CATT, Xiaomi, NTT DOCOMO, Interdigital, MediaTek, Futurewei, vivo, OPPO, Intel, Huawei, ZTE].

  - Moderate loss (-1.6%~-4%) are observed by 5 sources [Xiaomi, CATT, vivo, NTT DOCOMO, Intel].

  - Positive gains are observed by 8 sources [ZTE, Interdigital, MediaTek, vivo, Intel, Xiaomi, Futurewei, CATT].

  - Note: Significant degradations of up to -6.7% are still observed by 2 sources [Intel, Xiaomi] for deployment scenario#B subject to UMa, and by 2 sources [Intel, CATT] for deployment scenario#B subject to UMi.

- Note: For generalization Case 2, if deployment scenario#A is UMi & deployment scenario#B is InH, 2 sources [vivo, ZTE] observe different trends, where significant performance degradations of -27.8%~-29.9% are observed by [vivo], while moderate performance degradations of -1.44%~-2.41% are observed by [ZTE].

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - The performance metric is SGCS in linear value for layer 1/2.

  - Note: Results refer to Table 5.1-5 of R1-2306059

Observation

For the generalization verification of AI/ML based CSI compression over various UE distributions, till the RAN1#113 meeting, compared to the generalization Case 1 where the AI/ML model is trained with dataset subject to a certain UE distribution#B and applied for inference with a same UE distribution#B,

- For generalization Case 2, generalized performance may be achieved for some certain combinations of UE distribution#A and UE distribution#B but not for others

  - If UE distribution#A is Outdoor & UE distribution#B is Indoor, 3 sources [Nokia, Qualcomm, Huawei] observe that moderate/significant degradations of -2.9%~-11.5% degradation are suffered,

    - Note: 1 source [NTT DOCOMO] observes 0% degradation

  - If UE distribution#A is Indoor & UE distribution#B is Outdoor, 4 sources [NTT DOCOMO, Nokia, Qualcomm, Huawei] observe minor loss of less than -0.7% degradation or positive gain

- For generalization Case 3, generalized performance of the AI/ML model can be achieved (0%~-1% loss or positive gain) for UE distribution#B subject to any of Outdoor and Indoor, if the training dataset is constructed with data samples subject to multiple UE distributions including UE distribution#B, as observed by 4 sources [NTT DOCOMO, Nokia, Qualcomm, Huawei].

  - Minor loss (0%~-1%) are observed by 3 sources [NTT DOCOMO, Nokia, Huawei].

  - Positive gains are observed by 4 sources [NTT DOCOMO, Nokia, Qualcomm, Huawei].

  - Note: Moderate degradations of up to -3.9% are still observed by 1 source [Nokia] for deployment scenario#B subject to Indoor.

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - The performance metric is SGCS in linear value for layer 1/2.

  - Note: Results refer to Table 5.1-6 of R1-2306059

Observation

For the scalability verification of AI/ML based CSI compression over various Tx port numbers, till the RAN1#113 meeting, compared to the generalization Case 1 where the AI/ML model is trained with dataset subject to a certain Tx port number#B and applied for inference with a same Tx port number#B,

- For generalization Case 2, significant performance degradations are observed in general, if Tx port number#A is 32 & Tx port number#B is 16, as -3.37%~-21.8% degradations are observed by 4 sources [OPPO, Fujitsu, ZTE, vivo]

- For generalization Case 3, generalized performance of the AI/ML model can be achieved (0%~-4% loss or positive gains) for Tx port number#B subject to any of 16 and 32, if the training dataset is constructed with data samples subject to multiple Tx port numbers including Tx port number#B, and an appropriate scalability solution is performed to scale the dimension of the AI/ML model, as observed by 7 sources [Huawei, OPPO, NTT DOCOMO, CATT, ZTE, Fujistu, Nokia].

  - Minor loss (0%~-1.75%) are observed by 6 sources [Huawei, OPPO, Fujistu, CATT, ZTE, NTT DOCOMO].

  - Moderate loss (-1.84%~-4%) are observed by 3 sources [Nokia, CATT, NTT DOCOMO].

  - Positive gains are observed by 3 sources [OPPO, ZTE, Fujistu].

  - Note: Significant degradations of up to -6.08% are still observed by 1 source [CATT] for deployment scenario#B subject to 32 ports, and for deployment scenario#B subject to 16 ports

  - Note: Pre/post-processing of truncation/padding is adopted by 6 sources [Huawei, OPPO, NTT DOCOMO, ZTE, Fujistu, Nokia], and adaptation layer in the AL/ML model is adopted by 1 source [CATT].

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - The performance metric is SGCS in linear value for layer 1/2/3/4.

  - Note: Results refer to Table 5.1-7 of R1-2306059

Observation

For the AI/ML based CSI prediction, till the RAN1#113 meeting, in terms of mean UPT, gains are observed compared to both Benchmark#1 of the nearest historical CSI and Benchmark#2 of a non-AI/ML based CSI prediction approach:

- Compared to the benchmark of the nearest historical CSI:

  - For FTP traffic:

    - 1 source [Huawei] observes 1.2%~4.2% gain;

    - 1 source [Apple] observes 7.6%~8.5% gain;

    - 1 source [vivo] observes 9.7%~17.2% gain.

    - 1 source [MediaTek] observes 22.6%~ 48.6% gain.

  - For full buffer traffic:

    - 1 source [Nokia] observes 2%~3% gain;

    - 1 source [vivo] observes 8.7% gain.

    - 1 source [MediaTek] observes 1.01% gain.

- Compared to the benchmark of an auto-regression based CSI prediction:

  - For FTP traffic:

    - 1 source [Huawei] observes 0.7%~3.1% gain;

    - 1 source [vivo] observes 3.4%~7.0% gain.

  - For full buffer traffic:

    - 1 source [vivo] observes 8.1% gain.

- Note: the above results are based on the following assumptions

  - The UE speed is 30km/h or 60km/h.

  - The observation window considers to start as early as 15ms~50ms.

  - A future 4ms or 5ms instance from the prediction output is considered for calculating the metric.

  - Raw channel matrix is considered as model input

  - The performance metric is mean UPT for Max rank 1.

  - No post processing is considered.

  - No spatial consistency is considered

  - Note: Results refer to Table 5.1-8 of R1-2306059

Observation

For the AI/ML based CSI prediction, till the RAN1#113 meeting, in terms of 5% UPT, gains are observed compared to both Benchmark#1 of the nearest historical CSI and Benchmark#2 of a non-AI/ML based CSI prediction approach:

- Compared to the benchmark of the nearest historical CSI:

  - For FTP traffic:

    - 2 sources [Huawei, vivo] observes 4.5%~9.3% gain;

    - 3 sources [Huawei, Apple, vivo] observes 11.3%~20.1% gain;

  - For full buffer traffic:

    - 2 sources [Nokia, vivo] observe 6%~17.5% gain;

- Compared to the benchmark of an auto-regression based CSI prediction:

  - For FTP traffic:

    - 2 sources [Huawei, vivo] observes 0.5%~16% gain;

  - For full buffer traffic:

    - 1 source [vivo] observes 11% gain.

- Note: the above results are based on the following assumptions

  - The UE speed is 30km/h or 60km/h.

  - The observation window considers to start as early as 15ms~50ms.

  - A future 4ms or 5ms instance from the prediction output is considered for calculating the metric.

  - Raw channel matrix is considered as model input

  - The performance metric is mean UPT for Max rank 1.

  - No post processing is considered.

  - No spatial consistency is considered

  - Note: Results refer to Table 5.1-9 of R1-2306059

Observation

For the generalization verification of AI/ML based CSI prediction over various UE speeds, till the RAN1#113 meeting, compared to the generalization Case 1 where the AI/ML model is trained with dataset subject to a certain UE speed#B and applied for inference with a same UE speed#B,

- For generalization Case 2, generalized performance may be achieved for some certain combinations of UE speed#A and UE speed#B but not for others:

  - If UE speed#B is 10 km/h & UE speed#A is 30 km/h, 4 sources [Xiaomi, CATT, Interdigital, Spreadtrum] observe a generalized performance of less than -2% degradation.

  - If UE speed#B is either 30 km/h or 60 km/h or 120 km/h, or if UE speed#B is 10km/h and UE speed#A is either 60km/h or 120km/h, 8 sources [Xiaomi, Samsung, Interdigital, Fujitsu, ZTE, ETRI, vivo, Huawei] observe that moderate/significant performance degradations are suffered:

    - For UE speed#B is 10 km/h & UE speed#A is either 60 km/h or 120 km/h, 1 source [Xiaomi] observes moderate degradation (-2.7% loss), 1 source [Samsung] observes significant degradation (-53%~-61% loss).

    - For UE speed#B is 30 km/h & UE speed#A is either 10 km/h, 60 km/h or 120 km/h, 1 source [Xiaomi] observes moderate degradation (-3% loss), 8 sources [Xiaomi, Interdigital, Fujitsu, vivo, ZTE, Huawei, ETRI, Spreadtrum] observe significant degradation (-6%~-45.6% loss).

    - For UE speed#B is 60 km/h & UE speed#A is either 10 km/h, 30 km/h or 120 km/h, 1 source [ZTE] observes moderate degradation (-3% loss), 7 sources [Samsung, Xiaomi, Fujitsu, ETRI, ZTE, vivo, Spreadtrum] observe significant degradation (-7.8%~-52% loss).

    - For UE speed#B is 120 km/h & UE speed#A is either 30 km/h or 60 km/h, 1 source [ZTE] observes moderate degradation (-3.4% loss), 4 sources [ZTE, ETRI, vivo, Samsung] observe significant degradation (-7.55%~-32.3% loss).

- For generalization Case 3, generalized performance of the AI/ML model can be achieved in general (0%~-4.45% loss) for UE speed#B subject to any of 10 km/h, 30 km/h, 60 km/h and 120 km/h, if the training dataset is constructed with data samples subject to multiple UE speeds including UE speed#B, as observed by 9 sources [Xiaomi, Interdigital, Apple, Huawei, ZTE, Samsung, ETRI, vivo, Spreadtrum].

  - For UE speed#B is 10 km/h, minor loss (-0.6%~-1%) are observed by 3 sources [CATT, Xiaomi, Spreadtrum].

  - For UE speed#B is 30 km/h, minor loss (-0.08%~-1.34%) are observed by 3 sources [Xiaomi, Apple, Huawei], moderate loss (-2.2%~-4.07%) are observed by 3 sources [Interdigital, vivo, Spreadtrum].

  - For UE speed#B is 60 km/h, minor loss (-0.05%~-2%) are observed by 4 sources [ZTE, Apple, Xiaomi, Huawei], moderate loss (-2%~-3.76%) are observed by 2 sources [vivo, Spreadtrum].

  - For UE speed#B is 120 km/h, moderate loss (-2%~-4.45%) are observed by 4 sources [vivo, Samsung, ETRI, ZTE].

  - Note: For generalization Case 3, 5 sources [ETRI, ZTE, Samsung, Interdigital, Fujitsu] observe significant performance degradations (-5%~-26.5% loss) for UE speed#B subject to 10 km/h, 30 km/h, 60 km/h, but compared with generalization Case 2, in general the performance are still improved.

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Raw channel matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - The performance metric is SGCS in linear value for layer 1/2/3/4.

  - No spatial consistency is considered

  - Note: Results refer to Table 5.1-10 of R1-2306059

Observation

For the comparison of quantization methods for CSI compression, till the RAN1#113 meeting, training non-aware quantization (Case 1) is in general inferior to the training aware quantization (Case 2-1/2-2), and may lead to lower performance than the benchmark.

- For scalar quantization, compared with benchmark,

  - -5.9%~-43.2% degradations are observed for training non-aware quantization (Case 1) from 4 sources [Source#1, Source#2, Source#3, Source#8].

  - 3.9%~8.64% gains are observed for training aware quantization with fixed/pre-configured quantization method/parameters (Case 2-1) from 5 sources [Source#1, Source#2, Source#3, Source#4, Source#5], which are 17.3%~83.2% gains over training non-aware quantization (Case 1) from 4 sources [Source#1, Source#2, Source#3, Source#8] and 0.9%~5.4% gains over training non-aware quantization (Case 1) from 2 sources [Source#6, Source#8].

    - Note: 0.72% gains are observed for Case 2-1 from 1 source [Source#1] due to SQ parameter chosen without matching latent distribution, which achieves 13.9% gains over Case 1.

  - 7.55% gains are observed for training aware quantization with jointly updated quantization method/parameters (Case 2-2) from 1 source [Source#1], which are 21.6% gains over training non-aware quantization (Case 1) from 1 source [Source#1].

- For vector quantization, compared with benchmark,

  - -2%~-10% degradations are observed for training non-aware quantization (Case 1) from 1 source [Source#7].

  - 6.0%~8.91% gains are observed for training aware quantization with fixed/pre-configured quantization method/parameters (Case 2-1) from 2 sources [Source#1, Source#2], which are 16.3%~23.1% gains over training non-aware quantization (Case 1) from 2 sources [Source#1, Source#2].

  - 4.67%~13.01% gains are observed for training aware quantization with jointly updated quantization method/parameters (Case 2-2) from 6 sources [Source#1, Source#2, Source#4, Source#5, Source#7, Source#8], which are 10.7%~27.8% gains over training non-aware quantization (Case 1) from 3 sources [Source#1, Source#2, Source#7] and 1.7%~7.5% gains over training non-aware quantization (Case 1) from 2 sources [Source#6, Source#8].

  - In general, Case 2-2 outperforms Case 2-1 with 0.7%~3.8% gains, as observed by 6 sources [Source#1, Source#2, Source#4, Source#5, Source#6, Source#8].

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - The performance metric is SGCS for Layer 1.

  - Benchmark is Rel-16 Type II codebook.

  - Source#1: Qualcomm (R1-2305328); Source#2: vivo (R1-2304471); Source#3: Ericsson (R1-2304521); Source#4: ZTE (R1-2304534); Source#5: Xiaomi (R1-2304893); Source#6: Fujitsu (R1-2304764); Source#7: Huawei, HiSilicon (R1-2304653); Source#8: Apple (R1-2305234).

  - Note: Results refer to Table 5.4-1 of R1-2306060

Observation

For the comparison of quantization methods for CSI compression, till the RAN1#113 meeting, in general vector quantization (VQ) has comparable performance with scalar quantization (SQ):

- For SQ and VQ under the same training case, it is

  - observed by 1 source [Source#1] that VQ under Case 2-1 has -0.8% degradation over SQ under Case 2-1,

  - observed by 2 sources [Source#2, Source#3] that VQ under Case 2-1 has 0.3%~1.1% gain over SQ under Case 2-1, and

  - observed by 3 sources [Source#2, Source#3, Source#4] that VQ under Case 2-2 has 0.7%~5.1% gain over SQ under Case 2-2.

  - Note: VQ under Case 2-1 has 8% gains over SQ under Case 2-1 as observed from 1 source [Source#2] due to non-optimized SQ parameter chosen.

- For SQ and VQ across training cases, it is

  - observed by 5 sources [Source#1, Source#2, Source#3, Source#5, Source#6] that VQ under Case 2-2 has 0.5%~4% gain over SQ under Case 2-1, and

  - observed by 1 source [Source#5] that VQ under Case 2-2 has -1.3% degradation over SQ under Case 2-1.

- Note: in general, more companies (Source#1, Source#2, Source#3, Source#4, Source#5, Source#6) observing gain of VQ over SQ than companies observing loss (Source#1, Source#5).

- Note: it is observed by 1 source [Source#5] that combined SQ and VQ under Case 2-2 has minor gain of 0.2% over VQ only under Case 2-2.

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - The performance metric is SGCS for Layer 1.

  - Benchmark is Rel-16 Type II codebook.

  - Source#1: vivo (R1-2304471); Source#2: Qualcomm (R1-2305328); Source#3: Apple (R1-2305234); Source#4: Lenovo (R1-2305202); Source#5: ZTE (R1-2304534); Source#6: Xiaomi (R1-2304893);.

  - Note: Results refer to Table 5.4-2 of R1-2306060

Agreement

For the intermediate KPI monitoring of CSI compression, for the FFS issue on the value of threshold of KPIth_1 KPIth_1 in Option 1, the candidate threshold values are set as 0.02, 0.05 and 0.1

Agreement

For the intermediate KPI monitoring of CSI compression, for the FFS issue on the value of threshold of KPIth_2 and KPIth_3  in Option 2, consider KPIth_2   = KPIth_3.

Agreement

For the evaluation of training Type 3 under CSI compression, for the benchmark case (1-on-1 joint training) for performance comparison, the structures for the pair of NW part model/UE part model for the new case are the same with the Type 3 case to be compared.

E.g., if the Type 3 is Transformer#1 for NW part model and CNN#1 for UE part model, then the benchmark case for performance comparison is also Transformer#1 for NW part model and CNN#1 for UE part model with joint training.

Agreement

For the intermediate KPI monitoring of CSI compression, between the two options to calculate KPIdiffKPIDiff achieved in the RAN1#112bis-e meeting, as baseline for calibration purpose, consider Option 1 (Gap between KPIActualKPIActual and KPIGenieKPIGenie).

- Option 2 (Binary state of KPIActual  and KPIGenie relationship) as optional and up to companies to report.

  - Results subject to Option 2, may be captured as a note in observation

Observation

For the evaluation of AI/ML based CSI compression, till the RAN1#113 meeting, compared to the benchmark, in terms of mean UPT under full buffer, more gains are achieved by Max rank 2 compared with Max rank 1 in general:

- For Max rank 1, 5 sources [Huawei, Nokia, vivo, OPPO, Fujitsu] observe the performance gain of 1.1%~11%

  - 5 sources [Huawei, Nokia, vivo, OPPO, Fujitsu] observe the performance gain of 6%~11% at CSI overhead A (small overhead);

  - 5 sources [Huawei, Nokia, vivo, OPPO, Fujitsu] observe the performance gain of 3%~7% at CSI overhead B (medium overhead);

  - 5 sources [Huawei, Nokia, vivo, OPPO, Fujitsu] observe the performance gain of 1.1%~11% at CSI overhead C (large overhead);

- For Max rank 2, 7 sources [Huawei, Nokia, vivo, Fujitsu, Qualcomm, Intel, InterDigital] observe the performance gain of 0.2%~15%

  - 7 sources [Huawei, Nokia, vivo, Fujitsu, Qualcomm, Intel, InterDigital] observe the performance gain of 4%~15% at CSI overhead A (small overhead);

  - 7 sources [Huawei, Nokia, vivo, Fujitsu, Qualcomm, Intel, InterDigital] observe the performance gain of 4%~10% at CSI overhead B (medium overhead);

  - 7 sources [Huawei, Nokia, vivo, Fujitsu, Qualcomm, Intel, InterDigital] observe the performance gain of -0.2%~14% at CSI overhead C (large overhead);

  - Note: 1 source [Xiaomi] observe gain of 24.47%~28.24%, over CSI overhead A/B/C, which bias from the majority ranges.

- Note: For Max rank 4, 1 source [ZTE] observes gain of 7.44%~9.95% over CSI overhead A/B/C.

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix of the current CSI is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - Benchmark is Rel-16 Type II codebook.

  - Note: Results refer to Table 5.5-1 of R1-2306061

Observation

For the evaluation of AI/ML based CSI compression, till the RAN1#113 meeting, compared to the benchmark, in terms of 5% UPT under full buffer,

- For Max rank 1, 3 sources [Nokia, vivo, Fujitsu] observe the performance gain of 0%~20.9%

  - 3 sources [Nokia, vivo, Fujitsu] observe the performance gain of 2.5%~20.9% at CSI overhead A (small overhead);

  - 3 sources [Nokia, vivo, Fujitsu] observe the performance gain of 2.3%~17.4% at CSI overhead B (medium overhead);

  - 3 sources [Nokia, vivo, Fujitsu] observe the performance gain of 0%~6.62% at CSI overhead C (large overhead);

- For Max rank 2, 5 sources [Nokia, vivo, Fujitsu, Qualcomm, Intel] observe the performance gain of -7%~14.9%

  - 5 sources [Nokia, vivo, Fujitsu, Qualcomm, Intel] observe the performance gain of 4.1%~14.9% at CSI overhead A (small overhead);

  - 5 sources [Nokia, vivo, Fujitsu, Qualcomm, Intel] observe the performance gain of 0.3%~4% at CSI overhead B (medium overhead);

  - 5 sources [Nokia, vivo, Fujitsu, Qualcomm, Intel] observe the performance gain of -7%~6.03% at CSI overhead C (large overhead);

  - Note: 1 source [Xiaomi] observe gain of 8.76%~30.17%, over CSI overhead A/B/C, which bias from the majority ranges.

- Note: For Max rank 4, 1 source [ZTE] observes gain of 3.59%~6.15% over CSI overhead A/B/C.

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix of the current CSI is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - Benchmark is Rel-16 Type II codebook.

  - Note: Results refer to Table 5.5-2 of R1-2306061

Agreement

For the evaluation of the R16 eType II-like codebook based high resolution quantization of the ground-truth CSI in the CSI compression for AI/ML training, regarding the evaluation of new values of eType II parameters, consider the legacy values of PC6&PC8 as the baseline/lower-bound of performance comparison.

- Note: it has been agreed that Float32 is adopted as the baseline/upper-bound of performance comparison.

Observation

For the generalization verification of AI/ML based CSI compression over various carrier frequencies, till the RAN1#113 meeting, compared to the generalization Case 1 where the AI/ML model is trained with dataset subject to a certain carrier frequency#B and applied for inference with a same carrier frequency#B,

- For generalization Case 2, generalized performance may be achieved in general

  - If carrier frequency#A is 3.5/4GHz & carrier frequency#B is 2GHz, 3 sources [NTT DOCOMO, Nokia, MediaTek] observe generalized performance of less than -1.72% degradation.

  - If carrier frequency#A is 2GHz & carrier frequency#B is 3.5/4GHz, 4 sources [NTT DOCOMO, Nokia, vivo, MediaTek] observe generalized performance of less than -1% degradation or positive gain.

    - Note: 1 source [Nokia] observes significant degradations of -6.6%.

- For generalization Case 3, generalized performance of the AI/ML model may be achieved (0%~-0.8% loss or positive gain) for carrier frequency#B subject to any of 2GHz and 3.5/4GHz, if the training dataset is constructed with data samples subject to multiple carrier frequencies including carrier frequency#B, as observed by 4 sources [NTT DOCOMO, Nokia, vivo, MediaTek].

  - Minor loss (0%~-0.8%) are observed by 3 sources [Nokia, vivo, MediaTek].

  - Positive gains are observed by 4 sources [NTT DOCOMO, Nokia, vivo, MediaTek].

  - Note: Significant degradations of up to -4.9% are still observed by 1 source [Nokia] for carrier frequency#B subject to 3.5/4GHz

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - 1-on-1 joint training is assumed.

  - The performance metric is SGCS in linear value for layer 1.

  - Antenna layouts are assumed as the same over the different frequency carriers.

  - Note: Results refer to Table 5.5-3 of R1-2306061

Working Assumption

For the template of Table 1. Evaluation results for CSI compression of 1-on-1 joint training without model generalization/scalability, update the entry of CQI determination method(s) to include also the RI determination:

| Common description | Input type |
| --- | --- |
|  | Output type |
|  | Quantization /dequantization method |
|  | Rank/layer adaptation settings for rank>1 |
|  | CQI/RI determination method(s) for AI/ML (Option 1a/1b/1c/2a/2b, etc.) |

Observation

For the evaluation of NW first separate training with dataset sharing manner for CSI compression, till the RAN1#113 meeting, for the pairing of 1 NW to 1 UE (Case 1), as compared to 1-on-1 joint training between the NW part model and the UE part model,

- For the NW first separate training case where the same backbone is adopted for both the NW part model and the UE part model, minor degradation is observed for both the cases where the shared output of the Network side CSI generation part is before or after quantization:

  - For the case where the shared output of the Network side CSI generation part is after quantization, 5 sources [Ericsson, Nokia, ZTE，Fujitsu, Samsung] observe -0%~-0.5% degradation, 6 sources [Nokia, Qualcomm, ZTE, CATT, vivo, Samsung] observe -0.5%~-1% degradation, and 2 sources [Nokia, ZTE] observe -1%~-1.3% degradation.

  - For the case where the shared output of the Network side CSI generation part is before quantization, 3 sources [Huawei, Apple, CMCC] observe -0%~-0.8% degradation.

- Note: For the NW first separate training case where different backbones are adopted for the NW part model and the UE part model, and

  - If the backbone of the UE part model is less capable than the NW part model, 1 source [ZTE] observes -0%~-0.5% degradation, 2 sources [ZTE, CATT] observe -0.5%~-1% degradation, and 2 sources [Qualcomm, vivo] observe -2.1%~-5.2% degradation.

  - If the backbone of the UE part model is more capable than the NW part model, 1 source [ZTE] observes -0.08%~-0.64% degradation.

- Note: the dataset sharing behavior from above sources follows the example of the agreement in the RAN1#111 meeting, where “the set of information includes the input and output of the Network side CSI generation part, or includes the output of the Network side CSI generation part only”.

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - The performance metric is SGCS for Layer 1/2.

  - Same size of training dataset for benchmark, NW part training and the UE part training

  - Same pair of NW part model and UE part model between 1-on-1 joint training and NW first separate training.

  - Quantization/dequantization method/parameters between NW side and UE side are aligned.

  - Note: Results refer to Table 5.6-1 of R1-2306062

Observation

For the evaluation of NW first separate training with dataset sharing manner for CSI compression, till the RAN1#113 meeting, for the pairing of 1 NW to 1 UE (Case 1), as compared to the case where the same set of dataset is applied for training the NW part model and training the UE part model, if the dataset#2 applied for training the UE part model is a subset of the dataset#1 applied for training the NW part model,

- If the dataset#2 is appropriately selected, minor additional performance degradation can be achieved, as -0%~-0.55% gap is observed from 2 sources [Huawei, CMCC].

- If the dataset#2 has a significantly reduced size compared to dataset#1, moderate/significant additional performance degradation may occur, as -0.55%~-8.41% gap is observed from 2 sources [CMCC, vivo].

- Note: the dataset sharing behavior from above sources follows the example of the agreement in the RAN1#111 meeting, where “the set of information includes the input and output of the Network side CSI generation part, or includes the output of the Network side CSI generation part only”.

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - The performance metric is SGCS for Layer 1/2.

  - Note: Results refer to Table 5.6-2 of R1-2306062

Observation

For the evaluation of UE first separate training with dataset sharing manner for CSI compression, till the RAN1#113 meeting, for the pairing of 1 NW to 1 UE (Case 1), as compared to 1-on-1 joint training between the NW part model and the UE part model,

- For the UE first separate training case where the same backbone is adopted for both the UE part model and the NW part model, minor degradation is observed in general for both the cases where the shared input of the UE side CSI reconstruction part is before or after quantization:

  - For the case where the shared input of the UE side CSI reconstruction part is after quantization, 5 sources [Nokia, Fujitsu, CATT, vivo, Qualcomm] observe -0%~-0.5% degradation, and 1 source [ZTE] observes -1.05%~-1.75% degradation.

  - For the case where the shared output of the UE side CSI reconstruction part is before quantization, 1 source [Huawei] observes -0%~-1% degradation, and 1 source [Apple] observe -1%~-2.9% degradation.

- Note: For the UE first separate training case where different backbones are adopted for the NW part model and the UE part model, and

  - If the backbone of the NW part model is less capable than the UE part model, 1 source [Qualcomm] observes 0%~-0.5% degradation, 2 sources [CATT, ZTE] observes -0.5%~-1% degradation, and 2 sources [ZTE, vivo] observe -1%~-1.88% degradation.

  - If the backbone of the NW part model is more capable than the UE part model, 1 source [ZTE] observes -0.73%~-1.74% degradation.

- Note: the dataset sharing behavior from above sources follows the example of the agreement in the RAN1#111 meeting, where “the set of information includes the input and label of the UE side CSI reconstruction part, or includes the input of the UE side CSI reconstruction part only”.

- Note: the above results are based on the following assumptions besides the assumptions of the agreed EVM table

  - Precoding matrix is used as the model input.

  - Training data samples are not quantized, i.e., Float32 is used/represented.

  - The performance metric is SGCS for Layer 1/2.

  - Same size of training dataset for benchmark, NW part training and the UE part training

  - Same pair of NW part model and UE part model between 1-on-1 joint training and UE first separate training.

  - Quantization/dequantization method/parameters between NW side and UE side are aligned.

  - Note: Results refer to Table 5.6-3 of R1-2306062

Other aspects on AI/ML for CSI feedback enhancement

Agreement

  - Type 2 Joint training of the two-sided model at network side and UE side, respectively.

    - Note: Joint training includes both simultaneous training and sequential training, in which the pros and cons could be discussed separately

    - Note: Sequential training includes starting with UE side training, or starting with NW side training

Agreement

In CSI compression using two-sided model use case, for discussion of training collaboration type 1,

- Create separate table with separate columns for both known model structure, and unknown model structure separately for NW-sided and UE-sided, respectively.

Agreement

In CSI compression using two-sided model use case, further study the necessity, complexity, overhead, latency and potential specification impact on ground truth CSI report for NW side data collection for model performance monitoring, including:

- Scalar quantization for ground-truth CSI

  - FFS: any processing applied to the ground-truth CSI before scalar quantization

- Codebook-based quantization for ground-truth CSI

  - FFS: Parameter set enhancement of existing eType II codebook, based on evaluation results in 9.2.2.1

- RRC signaling and/or L1 signaling procedure to enable fast identification of AI/ML model performance

- Aperiodic/semi-persistent or periodic ground-truth CSI report.

Agreement

In CSI compression using two-sided model use case, for the study of UCI format, consider the legacy CSI reporting principle with CSI Part 1 and Part 2 as a starting point, where Part 1 has a network configured fixed size and Part 2 size is dynamic, determined by information in Part 1.

Agreement

In CSI compression using two-sided model use case, further study the feasibility of at least the following methods to support codebook subset restriction:

- input-CSI-NW/output-CSI-UE is in angular-delay domain, beam restriction can be based on legacy SD basis vector-based input CSI in angular domain.

- FFS amplitude restriction

- FFS if input-CSI-NW/output-CSI-UE is in spatial-frequency domain

Agreement

In CSI compression using two-sided model use case, further study the applicability and potential specification impact for CSI configuration and report:

- For network to indicate CSI reporting related information, gNB can indicate the UE with the one or more of following information:

  - Information indicating CSI payload size

  - Information indicating quantization method/granularity.

  - Rank restriction

  - Other payload related aspects

- For UE determination/reporting of the actual CSI payload size, UE reports related information as configured by the NW

Agreement

In CSI compression using two-sided model use case, further study feasibility and procedure to align the information that enables the UE to select a CSI generation model(s) compatible with the CSI reconstruction model(s) used by the gNB.

Evaluation on AI/ML for beam management

Agreement

- For DL Tx beam prediction, the definition of Top-1 genie-aided Tx beam is defined as

  - Option A (baseline): the Top-1 genie-aided Tx beam is the Tx beam that results in the largest L1-RSRP over all Tx and Rx beams

  - Option B(optional), the Top-1 genie-aided Tx beam is the Tx beam that results in the largest L1-RSRP over all Tx beams with specific Rx beam(s)

    - Companies report the specific Rx beam(s)

    - Note: specific Rx beams are subset of all Rx beams

Observation

For BMCase-1 and for a fixed Set B pattern option, Set B pattern will affect the beam prediction accuracy with AI/ML for both DL Tx beam prediction and beam pair prediction.

Agreement

- The performance impact of the relative L1-RSRP measurement error can be optionally evaluated for both DL Tx beam and beam pair prediction, where the relative L1-RSRP measurement error can be modelled as noise among beams as a starting point

  - Additive Gaussian noise with 95% of the density function within the measurement accuracy range, and/or uniformly distributed noise for the error due to baseband and/or RF impairment.

    - Other modelling methods are not precluded and can be reported by companies.

  - Companies’ report includes how to model the measurement error and the measurement accuracy range in training and test data and labels.

  - Companies’ report includes the baseline performance with the relative L1-RSRP measurement error.

Observation

At least for BM-Case1 for inference of DL Tx beam with L1-RSRPs of all beams in Set B, existing quantization granularity of L1-RSRP (i.e., 1dB for the best beam, 2dB for the difference to the best beam) causes [a minor loss] in beam prediction accuracy compared to unquantized L1-RSRPs of beams in Set B:

- Evaluation results from [11 sources: Interdigital, vivo, Huawei/HiSi, CATT, Fujitsu, Lenovo, Apple, Qualcomm, Samsung, DoCoMo, Ericsson] show [less than 5%] loss in terms of Top-1 beam prediction accuracy.

  - Note: [One source: Apple] uses the data without quantization for training and data with quantization for inference. Other sources use the same quantization scheme for data for training and inference.

Observation

The following generalization aspects were evaluated for BMCase-1 and/or BMCase-2,

- Scenarios

  - Various deployment scenarios,

    - e.g., UMa, UMi

    - e.g., 200m ISD or 500m ISD

    - [e.g., same deployment, different cells with different configuration/assumption]

    - [FFS e.g., Carrier frequencies]

  - Various outdoor/indoor UE distributions, e.g., 100%/0%, 20%/80%, and others

  - Various UE mobility,

    - e.g., [3km/h], 30km/h, 60km/h and others

- Configurations (parameters and settings)

  - Various UE parameters,

    - e.g., UE Rx beam codebook /panels,

    - e.g., UE antenna array dimensions

  - Various gNB settings,

    - e.g., DL Tx beam codebook

    - e.g. various Set A of beam(pairs)

    - e.g., gNB antenna array dimensions

  - Various Set B of beam (pairs)

Observation

Companies have provided evaluation results which show that Case 3 and/or Case 2A can provide better performance than Case 2. In most of the cases/evaluations, Case 3 has performance degradation than Case 1. From the evaluation results [from 2 sources: Samsung, Nokia] for [scenario with various UE distribution], Case 3 may have similar or slightly higher performance than Case 1.

- [[For some cases], Case 2 have some performance degradation than Case 1 in most of the cases/ evaluations. In Case 2, AI/ML still can provide better performance (e.g. [>30%] of Top-1 beam prediction unless otherwise stated) than non-AI baseline option 2 (based on the measurements from Set B of beams):

- [For some cases], Case 2 have significant performance degradation than Case 1 in most of the cases/ evaluations. In Case 2, AI/ML still can provide comparable or worse performance (e.g., [<30%] of Top-1 beam prediction unless otherwise stated) than non-AI baseline option 2 (based on the measurements from Set B of beams)]

- Note: the following are assumed in the simulation unless otherwise stated

  - For DL Tx beam prediction, the measurements from best Rx beam are used.

  - Fixed Set B pattern.

  - Without UE Rotation.

  - Beams could be measured regardless of their SNR.

  - No measurement error.

  - Measured in a single-time instance (within a channel-coherence time interval).

  - No quantization for the L1-RSRP measurements.

  - No constraint on UCI payload overhead for full report of the L1-RSRP measurements of Set B for NW-side models are assumed.

  - Observations are applicable for both Tx beam and beam pair.

  - The evaluation results are from BM-Case 1 and similar observation are expected for BM-Case 1 when Set B is different from Set A.

- For BM-Case1 DL Tx beam prediction, when Set B is a subset of Set A, AI/ML can provide good beam prediction performance with less measurement/RS overhead without considering generalization aspects with the measurements from the best Rx beam without UE rotation.

  - (A)With measurements of fixed Set B of beams that of 1/4 of Set A of beams

    - Top-1 DL Tx beam prediction accuracy:

      - evaluation results from [7 sources: Huawei/HiSi, Futurewei, NVIDIA, MediaTek, vivo, CEWiT, Interdigital] indicate that, AI/ML can achieve [about 70%~80%] beam prediction accuracy

      - evaluation results from [5 sources: Xiaomi, Apple, Intel, Lenovo, Fujitsu] indicate that, AI/ML can achieve [about 80%~90%] beam prediction accuracy

      - evaluation results from [7 sources: CATT, OPPO, Samsung, Ericsson, Nokia, ZTE, vivo] indicate that, AI/ML can achieve [more than 90%] beam prediction accuracy

      - Note: [One source: vivo] reported that, AI/ML can achieve [97.3%] beam prediction accuracy with the measurements from the best Rx beam based on the best Tx beam in Set A, and AI/ML can achieve [76.4%] beam prediction accuracy with the measurements from the best Rx beam of on the best Tx beam in Set B.

      - Non-AI baseline Option 2 (exhaustive beam sweeping in Set B of beams) can achieve [about 25%] beam prediction accuracy.

    - Top-1 DL Tx beam with 1dB margin:

      - evaluation results from [12 sources: Xiaomi, ZTE, Apple, Nokia, Samsung, Ericsson, Intel, InterDigital, Fujitsu, Lenovo, OPPO, CATT] indicate that, AI/ML can achieve [more than 90%] beam prediction accuracy.

      - evaluation results from [2 sources: vivo, Huawei/HiSi] indicate that, AI/ML can achieve [80%] beam prediction accuracy, wherein [1 source: vivo] assumed the L1-RSRP of the Top-1 predicted beam is measured with the best Rx beam searched from the best Tx beam in set B.

    - Top-K(=2) DL Tx beam prediction accuracy

      - evaluation results from [6 sources: Futurewei, NVIIDA, MediaTek, CATT, vivo, CEWiT] indicate that, AI/ML can achieve [80%- 90%] beam prediction accuracy.

      - evaluation results from [8 sources: Xiaomi, OPPO, NVIIDA, Nokia, Ericsson, Samsung, CATT, Fujitsu] indicate that, AI/ML can achieve [more than 90%] beam prediction accuracy.

      - The beam prediction accuracy increases with K.

        - evaluation results from [3 sources: Samsung, CATT, Fujitsu] indicate that Top-2 DL beam prediction accuracy can be [more than 95%]

        - evaluation results from [source: Lenovo] indicate that Top-3 DL beam prediction accuracy can be [more than 95%]

        - evaluation results from [4 sources: HW/HiSi, CEWiT, Lenovo, ZTE] indicate that Top-5 DL beam prediction accuracy can be [more than 95%]

    - Average L1-RSRP difference of Top-1 predicted beam

      - evaluation results from [14 sources: Huawei/HiSi, Futurewei CATT, xiaomi, OPPO, ZTE, NVIDIA, Nokia, Samsung, MediaTek, Fujitsu, Lenovo, CEWiT, vivo] indicate that it can be [below or about 1dB]

      - evaluation results from [1 source: vivo] indicates that it can be [2.6dB] with the assumption that the L1-RSRP of the Top-1 predicted beam is measured with the best Rx beam searched from the best Tx beam in set B

    - Average predicted L1-RSRP difference of Top-1 beam

      - evaluation results from [5 sources: vivo, Lenovo, ZTE, xiaomi, Ericsson] indicates that it can be [below or about 1dB]

      - evaluation results from [1 source: MediaTek] indicates that it is [about 2dB]

      - Note that this is assumed that all the L1-RSRPs of Set A of beams are used as the label in AI/ML training phase [(e.g., regression AI/ML model)]

    - UE average throughput

      - evaluation results from [3 sources: Nokia, MediaTek, Interdigital] indicate that AI/ML achieves [96%~99%] of the UE average throughput of the BM-Case1 baseline option 1 (exhaustive search over Set A beams).

      - evaluation results from [1 source: Interdigital] indicate that non-AI baseline option 2 (exhaustive search over Set B beams) achieves [89%] of the UE average throughput of the BM-Case1 baseline option 1 (exhaustive search over Set A beams).

    - UE 5%ile throughput

      - evaluation results from [2 sources: Nokia, MediaTek] indicate that, AI/ML achieves [95~97%] of the UE 5%ile throughput of the BM-Case1 baseline option 1 (exhaustive search over Set A beams).

  - (B) With measurements of fixed Set B of beams that of 1/8 of Set A of beams

    - Top-1 DL Tx beam prediction accuracy:

      - evaluation results from [4 sources: Futurewei, MediaTek, CEWiT, DoCoMo] indicate that, AI/ML can achieve [about 50%] beam prediction accuracy

      - evaluation results from [4 sources: Apple, Qualcomm, Intel, vivo] indicate that, AI/ML can achieve [about 60%~70%] beam prediction accuracy

      - evaluation results from [5 sources: CMCC, Lenovo, ZTE, Fujitsu, OPPO] indicate that, AI/ML can achieve [about 70%~80%] beam prediction accuracy.

      - evaluation results from [2 sources: Nokia, Samsung, vivo] indicate that, AI/ML can achieve [more than 80%] beam prediction accuracy

      - Note: [One source: vivo] reported that, AI/ML can achieve [89%] beam prediction accuracy with the measurements from the best Rx beam based on the best Tx beam in Set A, and AI/ML can achieve [67.6%] beam prediction accuracy with the measurements from the best Rx beam of on the best Tx beam in Set B.

      - Non-AI baseline Option 2 (exhaustive beam sweeping in Set B of beams) can achieve [about 12.5%] beam prediction accuracy

    - Top-1 DL Tx beam prediction with 1dB margin

      - evaluation results from [5 sources: Apple, Intel, vivo, Lenovo, Fujitsu] indicate that, AI/ML can achieve [70%-80%] beam prediction accuracy

        - wherein [1 source: vivo] assumed the L1-RSRP of the Top-1 predicted beam is measured with the best Rx beam searched from the best Tx beam in set B.

      - evaluation results from [1 source: OPPO] indicate that, AI/ML can achieve [80%-90%] beam prediction accuracy

      - evaluation results from [4 sources: Nokia, Qualcomm, Samsung, ZTE] indicate that, AI/ML can achieve [more than 90%] beam prediction accuracy

    - Top-K(=2) DL Tx beam prediction accuracy

      - evaluation results from [3 sources: Futurewei, MediaTek, CEWiT] indicate that, AI/ML can achieve [about 70%~ 80%] beam prediction accuracy

      - evaluation results from [5 sources: CMCC, Intel, Qualcomm, vivo, Fujitsu] indicate that, AI/ML can achieve [80%~90%] beam prediction accuracy

      - evaluation results from [3 sources: Nokia, OPPO, Samsung] indicate that, AI/ML can achieve [90%] beam prediction accuracy for Top-2 DL Tx beam.

      - The beam prediction accuracy increases with K.

        - evaluation results from [1 source: CATT] indicate that Top-2 DL beam prediction accuracy can be [more than 95%]

        - evaluation results from [1 source: Samsung, Lenovo] indicate that Top-3 DL beam prediction accuracy can be [>95%]

        - evaluation results from [4 sources: Qualcomm, CEWiT, Lenovo, ZTE] indicate that Top-5 DL beam prediction accuracy can be [>90%]

    - Average L1-RSRP difference of Top-1 predicted beam

      - evaluation results from [7 sources: Nokia, Qualcomm, OPPO, Samsung, CEWiT, ZTE, vivo] indicate that it can be [below or about 1dB]

      - evaluation results from [3 sources: Fujitsu, DoCoMo, Lenovo] indicate that it can be [1dB~2dB]

      - evaluation results from [1 source: vivo] indicates that it can be [3.4dB] with the assumption that the L1-RSRP of the Top-1 predicted beam is measured with the best Rx beam searched from the best Tx beam in set B

    - Average predicted L1-RSRP difference of Top-1 beam

      - evaluation results from [5 sources: vivo, Lenovo, OPPO, ZTE, Ericsson] indicates that it can be [0.8~1.5dB]

      - Note that [4 sources: vivo, Lenovo, ZTE, Ericsson] assumed that all the L1-RSRPs of Set A of beams are used as the label in AI/ML training phase (e.g., regression AI/ML model) and [1 source: OPPO] assumed that only the L1-RSRP of the Top-1 beam in Set A is used as the label in training phase and the result is [0.82 dB].

    - UE average throughput

      - evaluation results from [1 source: Nokia] indicates that AI/ML achieves [98%] of the UE average throughput of the BMCase1 baseline option 1 (exhaustive search over Set A beams).

      - evaluation results from [1 source: MediaTek] indicates that AI/ML achieves [85%] of the UE average throughput of the BMCase1 baseline option 1 (exhaustive search over Set A beams).

    - UE 5%ile throughput

      - evaluation results from [1 source: Nokia] indicates that, AI/ML achieves 84% of the UE 5%ile throughput of the BMCase1 baseline option (exhaustive search over Set A beams).

      - evaluation results from [1 source: MediaTek] indicates that, AI/ML achieves 70% of the UE 5%ile throughput of the BMCase1 baseline option (exhaustive search over Set A beams).

  - Note that ideal measurements are assumed

    - Beams could be measured regardless of their SNR.

    - No measurement error.

    - Measured in a single-time instance (within a channel-coherence time interval).

    - No quantization for the L1-RSRP measurements.

    - No constraint on UCI payload overhead for full report of the L1-RSRP measurements of Set B for NW-side models are assumed.

Observation

- For BM-Case1 DL Tx beam prediction, when Set B is different to Set A, with measurements of Set B of wide beams that are 1/4 or 1/6 or 1/8 of Set A beams, AI/ML can provide good beam prediction performance with less measurement/RS overhead without considering generalization aspects with the measurements from the best Rx beam without UE rotation.

  - Top-1 DL Tx beam

    - evaluation results [from 3 sources: Nokia, Ericsson, Intel] indicate that, AI/ML can achieve [more than 80%] beam prediction accuracy [from 5 sources: Samsung, Huawei, MediaTek, Qualcomm, Intel] indicate that, AI/ML can achieve [more than 55%] beam prediction accuracy

      - [One source: Intel] reported [more than 80%] beam prediction accuracy with 100% outdoor UEs, and [more than 60%] beam prediction accuracy with 20% outdoor UEs.

      - Evaluation results from [1 source: Samsung] shows that, with limited measurements (e..g, [1 or 4]) of narrow beams in Set A[=32], AI/ML can increase [15% or 30%] beam prediction accuracy [respectively] compared with [55%] beam prediction accuracy with measurement of wide beams only.

  - Top-1 DL Tx beam with 1dB margin.

    - evaluation results [from 4 sources: Nokia, Ericsson, Qualcomm, Intel] indicate that, AI/ML can achieve [more than 85%] beam prediction accuracy

    - evaluation results [from 3 sources: Huawei, Samsung, Intel] indicate that, AI/ML can achieve [57%~77%] beam prediction accuracy

      - [One source: Intel] reported [more than 86%] beam prediction accuracy with 100% outdoor UEs, and [more than 70%] beam prediction accuracy with 20% outdoor UEs.

  - Top-K(=3) DL Tx beam

    - evaluation results [from 3 sources: Nokia, Ericsson, Intel] indicate that, AI/ML can achieve [more than 95%] beam prediction accuracy

    - evaluation results [from 3 sources: Huawei, Samsung, MediaTek] indicate that, AI/ML can achieve [85~94%] beam prediction accuracy

      - evaluation results from [1 source: Qualcomm] indicate that Top-5 DL beam prediction accuracy can be [more than 90%].

  - Average L1-RSRP difference of Top-1 predicted beam

    - evaluation results [from 3 sources: Nokia, Samsung, Qualcomm] indicate that, the average L1-RSRP difference can be [less or about 1dB]

  - UE average throughput

    - evaluation results [from 1 source: Nokia] indicate that, AI/ML achieves [99%] of the UE average throughput of the BMCase1 baseline option 1 (exhaustive search over Set A beams)

  - UE 5%ile throughput

    - evaluation results [from 1 source: Nokia] indicate that, AI/ML achieves [94%] of the of the BMCase1 baseline option 1(exhaustive search over Set A beams)

  - Note that ideal measurements are assumed

    - Beams could be measured regardless of their SNR.

    - No measurement error.

    - Measured in a single-time instance (within a channel-coherence time interval).

    - No quantization for the L1-RSRP measurements.

    - No constraint on UCI payload overhead for full report of the L1-RSRP measurements of Set B for NW-side models are assumed.

Observation

At least for BM-Case1 when Set B is a subset of Set A, and for DL Tx beam prediction, with the measurements of the “best” Rx beam with exhaustive beam sweeping for each model input sample, AI/ML provides the better performance than with measurements of random Rx beam(s).

- Evaluation results from [8 sources: vivo, Nokia, Fujitsu, Samsung Lenovo, Huawei/HiSi, Ericsson, MediaTek] show [25%~50%] degradation with random Rx beam(s) comparing with the “best” Rx beam in terms of Top-1 prediction accuracy.

- Evaluation results from [1 source: CATT] show about 6% degradation with measurement of random Rx compared with measurement of best Rx in term of Top-1 beam prediction accuracy.

Comparing performance with non-AI baseline option 2 (based on the measurement from Set B of beams), with measurements of random Rx beam(s) as AI/ML inputs:

- Evaluation results from [5 sources: MediaTek, Fujitsu, vivo, Nokia Samsung] show that AI/ML can still provide [7%~44%] beam prediction accuracy gain in terms of Top-1 beam prediction accuracy.

Note: In both training and inference, measurements of random Rx beams are used as AI/ML inputs.

Observation

At least for BM-Case1 for inference of DL Tx beam with L1-RSRPs of all beams in Set B,

- evaluation results from [3 sources: vivo, Qualcomm, DoCoMo] show that, with 1dB quantization step for the absolute L1-RSRP of the best beam and [4dB] quantization step differential L1-RSRP report with the existing quantization range, [less than 5%] loss in terms of Top-1 beam prediction accuracy compared to unquantized L1-RSRPs of beams in Set B.

  - Same quantization scheme is used for the input data for training and inference.

  - Note: [One source: DoCoMo] used quantized L1-RSRPs with the same quantization scheme as labels in training.

  - Note: [One source: vivo] used unquantized L1-RSRPs as labels in training.

- evaluation results from [1 source: Nokia] show that, with quantized L1-RSRPs of beams in Set B with [4dB] quantization step as the inputs, AI/ML has [32%] loss in terms of Top-1 beam prediction accuracy compared to unquantized L1-RSRPs of beams in Set B.

  - Quantized data is used in training for both inputs and labels.

Other aspects on AI/ML for beam management

Agreement

For BM-Case1 and BM-Case2 with a UE-side AI/ML model, regarding performance monitoring, study potential spec impact(s) from the following aspects in addition to those included in previous agreements:

- Configuration/Signalling from gNB to UE for measurement and/or reporting

- UE calculates performance metric(s), either reports it to NW or reports an event to NW based on the performance metric(s)

  - FFS: definition of an event and the performance metric(s) used to identify it

- Indication from NW for UE to do LCM operations

Agreement

For BM-Case1 and BM-Case2 with a UE-side AI/ML model, regarding performance monitoring, study the necessity and potential spec impact(s) of the mechanism that facilitate UE to detect whether the functionality/model is suitable or no longer suitable.

Conclusion

For the study of DL beam pair prediction of BM-Case1 and BM-Case2 with a UE-side AI/ML model, RAN1 has no consensus to support the reporting of the predicted Rx beam(s) (e.g., Rx beam ID, Rx beam angle information, etc) from UE to network.

Agreement

For BM-Case2, study necessity, benefit(s) and potential specification impact from the following additional aspects for AI model inference:

- Reporting information about measurements of multiple past time instances in one reporting instance for BM-Case2

  - Note: only applicable to network-side AI/ML model

- Note: The potential performance gains of measurement reporting should be justified by considering UCI payload overhead

Agreement

For BM-Case1 and BM-Case2, study necessity, benefit(s) and potential specification impact from the following additional aspects for AI model inference:

- How to perform beam indication of beams in Set A not in Set B

  - Note: the legacy mechanism may be sufficient

Agreement

Regarding data collection for BM-Case1 and BM-Case2 with a UE-side AI/ML model, study the benefits, necessity and potential specification impact of the following aspect on top of those we have agreed in previous meeting:

- Assistance information from NW to UE for UE data collection for categorizing the data for the purpose of differentiating characteristics of data

  - The assistance information should preserve privacy/proprietary information.

Agreement

For BM-Case1 and BM-Case2 with a UE-side AI/ML model, study the necessity and potential BM-specific conditions/additional conditions for functionality(ies) and/or model(s) at least from the following aspects:

- information regarding model inference

- Set A / Set B configuration

- performance monitoring

- data collection

- assistance information

Evaluation on AI/ML for positioning accuracy enhancement

Agreement

For the evaluation of AI/ML based positioning, the study of model input due to different number of TRPs include the following approaches. Proponent of each approach provide analysis for model performance, signaling overhead (including training data collection and model inference), model complexity and computational complexity.

- Approach 1: Model input size stays constant as NTRP=18. The number of TRPs (N’TRP) that provide measurements to model input varies. When N’TRP < NTRP, the remaining (NTRP  N’TRP) TRPs do not provide measurements to model input, i.e., measurement value is set to 0 such that the (NTRP  N’TRP) TRPs do not affect model output.

  - Approach 1-A. The set of TRPs (N’TRP) that provide measurements is fixed.

  - Approach 1-B. The set of TRPs (N’TRP) that provide measurements can change dynamically.

  - Note: for Approach 1, one model is provided to cover the entire evaluation area.

- Approach 2: The TRP dimension of model input is equal to the number of TRPs (N’TRP) that provide measurements as model input. When N’TRP < NTRP, the remaining (NTRP  N’TRP) TRPs are ignored by the given model.

  - Approach 2-A. The set of active TRPs (N’TRP) that provide measurements is fixed.

    - For Approach 2-A: one model can be provided to cover the entire evaluation area, which is equivalent to deploying N’TRP TRPs in the evaluation area for positioning if ignoring the potential inference from the remaining (18  N’TRP) TRPs.

  - Approach 2-B. The set of active TRPs (N’TRP) that provide measurements can change dynamically.

    - For Approach 2-B, one model is developed to handle various patterns of active TRPs.

  - For Approach 2, if Nmodel (Nmodel >1) models are provided to cover the entire evaluation area, the total complexity (model complexity is the summation of the Nmodel models.

Note:  The agreement is updated from agreement made in RAN1#112bis.

Observation

For AI/ML based positioning, the positioning accuracy is affected by the training dataset size for a given UE distribution area (or equivalently, sample density in #samples/m2), when the UE is distributed uniformly in training data collection.

- There exists a tradeoff between the training dataset size and the achievable positioning accuracy. The larger the training dataset size (i.e., higher sample density), the smaller the positioning error (in meters), until a saturation point is reached where additional training data does not bring further improvement to the positioning accuracy.

- Note: here a sample refers to the training data collected of one UE at one location. Sample density is equivalent to the density of UEs with data collected in the training dataset.

Observation

For AI/ML assisted positioning with timing information (e.g., ToA) as model output, evaluation of the following generalization aspects show that:

- the positioning accuracy deteriorates when the AI/ML model is trained with dataset of one deployment scenario, while tested with dataset of a different deployment scenario.

  - Different drops

  - Different clutter parameters

  - Different InF scenarios

- the positioning accuracy may or may not deteriorate when the AI/ML model is trained with dataset of one deployment scenario, while tested with dataset of a different deployment scenario.

  - Network synchronization error

  - UE/gNB RX and TX timing error

  - SNR mismatch

  - Channel estimation error

Observation

For AI/ML assisted positioning, evaluation results demonstrate that for the generalization aspects of:

  - Different drops

  - Different clutter parameters

  - Different InF scenarios

  - Network synchronization error

  - UE/gNB RX and TX timing error

  - SNR mismatch

  - Channel estimation error

if the positioning accuracy would deteriorate when the AI/ML model is trained with dataset of one deployment scenario and tested with dataset of a different deployment scenario, the positioning accuracy on the test dataset can be improved by better training dataset construction and/or model fine-tuning/re-training.

- Better training dataset construction: The training dataset is composed of data from multiple deployment scenarios, which include data from the same deployment scenario as the test dataset.

- Model fine-tuning/re-training: the model is re-trained/fine-tuned with a dataset from the same deployment scenario as the test dataset.

Note: ideal model training and switching may provide the upper bound of achievable performance when the AI/ML model needs to handle different deployment scenarios.

Observation

For AI/ML assisted positioning with timing information (e.g., ToA) as model output, based on evaluation results of network synchronization error in the range of 0-50 ns, when the model is trained by a dataset with network synchronization error t1 (ns) and tested in a deployment scenario with network synchronization error t2 (ns), for a given t1,

- For a case evaluated by a given source, the positioning accuracy of cases with t2 smaller than t1 is better than the cases with t2 equal to t1. For example,

  - For the case of (t1, t2)=(50ns, 20~25ns), evaluation results submitted to RAN1#113 show the positioning error of (t1, t2)=(50ns, 20~25ns) is 0.75~0.85 times that of (t1, t2)=(50ns, 50ns).

  - For the case of (t1, t2)=(50ns, 0ns), evaluation results submitted to RAN1#113 show the positioning error of (t1, t2)=(50ns, 0ns) is 0.76~0.80 times that of (t1, t2)=(50ns, 50ns).

- For a case evaluated by a given source, the positioning accuracy of cases with t2 greater than t1 is worse than the cases with t2 equal to t1. The larger the difference between t1 and t2, the more the degradation. For example,

  - For the case of (t1, t2)=(0ns, 10ns), evaluation results submitted to RAN1#113 show the positioning error of (0ns, 10ns) is 1.16~2.81 times that of (0ns, 0ns).

  - For the case of (t1, t2)=(0ns, 20~25ns), evaluation results submitted to RAN1#113 show the positioning error of (0ns, 50ns) is 2.19~10.11 times that of (0ns, 0ns).

  - For the case of (t1, t2)=(0ns, 50ns), evaluation results submitted to RAN1#113 show the positioning error of (0ns, 50ns) is 9.68~31.95 times that of (0ns, 0ns).

Note: here the positioning error is the horizonal positioning error (meters) at CDF=90%.

Observation

For AI/ML assisted positioning with timing information (e.g., ToA) as model output, based on evaluation results of timing error in the range of 0-50 ns, when the model is trained by a dataset with UE/gNB RX and TX timing error t1 (ns) and tested in a deployment scenario with UE/gNB RX and TX timing error t2 (ns), for a given t1,

- For a case evaluated by a given source, the positioning accuracy of cases with t2 smaller than t1 is better than the cases with t2 equal to t1. For example,

  - For the case of (t1, t2)=(50ns, 20~25ns), evaluation results submitted to RAN1#113 show the positioning error of (t1, t2)=(50ns, 20~25ns) is 0.75~0.96 times that of (t1, t2)=(50ns, 50ns).

  - For the case of (t1, t2)=(50ns, 0ns), evaluation results submitted to RAN1#113 show the positioning error of (t1, t2)=(50ns, 0ns) is 0.76~0.95 times that of (t1, t2)=(50ns, 50ns).

- For a case evaluated by a given source, the positioning accuracy of cases with t2 greater than t1 is worse than the cases with t2 equal to t1. The larger the difference between t1 and t2, the more the degradation. For example,

  - For the case of (t1, t2)=(0ns, 10ns), evaluation results submitted to RAN1#113 show the positioning error of (t1, t2)=(0ns, 10ns) is 1.34~2.30 times that of (t1, t2)=(0ns, 0ns).

  - For the case of (t1, t2)=(0ns, 20~25ns), evaluation results submitted to RAN1#113 show the positioning error of (t1, t2)=(0ns, 20~25ns) is 5.66~13.0 times that of (t1, t2)=(0ns, 0ns).

  - For the case of (t1, t2)=(0ns, 50ns), evaluation results submitted to RAN1#113 show the positioning error of (t1, t2)=(0ns, 50ns) is 10.62~51.52 times that of (t1, t2)=(0ns, 0ns).

Note: here the positioning error is the horizonal positioning error (meters) at CDF=90%.

Observation

In evaluation of AI/ML assisted positioning with timing information (e.g., TOA) as model output, for L in the range of 0.25m to 5m, the timing (e.g., TOA) estimation error and positioning error increases approximately in proportion to L, where L (in meters) is the standard deviation of truncated Gaussian distribution of the ground truth label error.

Observation

For AI/ML assisted positioning, the positioning accuracy at model inference is affected by the type of model input.  Evaluation results submitted to RAN1#113 show that if changing model input type while holding other parameters (e.g., Nt, N't, Nport, N'TRP) the same,

- The positioning error of PDP as model input is 1.17 ~ 1.63 times the positioning error of CIR as model input.

- The positioning error of DP as model input is 1.33 ~ 2.01 times the positioning error of CIR as model input.

Observation

For AI/ML assisted positioning, with Nt consecutive time domain samples used as model input, evaluation results submitted to RAN1#113 show that when CIR or PDP are used as model input, using different Nt while holding other parameters the same,

- Reducing Nt from 256 to 128 does not appreciably degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/2 that of Nt=256.

  - Positioning error of Nt=128 is 1.00 ~ 1.42 times the positioning error of Nt=256;

- Reducing Nt from 256 to 64~32 may degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/4 ~1/8 that of Nt=256, respectively.

  - Positioning error of Nt=64 is 1.09 ~ 3.02 times the positioning error of Nt=256;

  - Positioning error of Nt=32 is 2.43 ~ 5.10 times the positioning error of Nt=256;

Observation

For AI/ML assisted positioning, when N't time domain samples with the strongest power are selected as model input, evaluation results submitted to RAN1#113 show that for model input of CIR or PDP and Nt=256, using different N't while holding other parameters the same,

- Reducing N't from 256 to 64 does not appreciably degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/4  that of Nt=N't=256.

  - Positioning error of N't=128 is 1.00 ~ 1.33 times the positioning error of Nt=N't=256;

  - Positioning error of N't=64 is 0.98 ~ 1.23 times the positioning error of Nt=N't=256;

- Reducing N't from 256 to 32~16 may degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/8 ~ 1/16 that of Nt=N't=256.

  - Positioning error of N't=32 is 1.15 ~ 1.69 times the positioning error of Nt=N't=256;

  - Positioning error of N't=16 is 1.04 ~ 2.67 times the positioning error of Nt=N't=256;

- Reducing N't from 256 to 9 degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/32 that of Nt=N't=256.

  - Positioning error of N't=9 is 1.66 ~ 4.40 times the positioning error of Nt=N't=256;

Observation

Evaluation shows that AI/ML assisted positioning with timing information (e.g., ToA) as model output is robust to certain label error based on evaluation results of L in the range of (0, 5) meter. The exact range of label error that can be tolerated depends on the positioning accuracy requirement, where tighter positioning accuracy requirement demands smaller label error.

Observation

Evaluation shows that direct AI/ML positioning is robust to certain label error based on evaluation results of L in the range of (0, 5) meter. The exact range of label error that can be tolerated depends on the positioning accuracy requirement, where tighter positioning accuracy requirement demands smaller label error.

Observation

For AI/ML based positioning, evaluation results show that semi-supervised learning is helpful for improving the positioning accuracy when the same amount of ideal labelled data is used for supervised learning, and the number of ideal labelled data is limited.

Observation

For data collection of training dataset for AI/ML based positioning, for a given deployment scenario (e.g., InF-scenario, clutter parameter, drop) and with uniform UE distribution, the required sample density (e.g., #samples/m2) for achieving a given positioning accuracy target varies with AI/ML design choices including:

- different positioning approach (direct AI/ML, AI/ML-assisted),

- different type of model input,

- the size of model input,

- AI/ML complexity (model complexity and computational complexity).

Observation

Evaluation results demonstrate that the performance of AI/ML positioning with the evaluation area as the convex hull of the horizontal BS deployment shows better performance than that with the whole hall area as evaluation area. This is due to: (a) convex hull case has higher sample density if using the same training dataset size, since convex hull has smaller UE distribution area; (b) for whole hall area, the UEs located outside the convex hull have diminished access to TRPs.

- For convex hull: UE distribution area = 100x40 m;

- For whole hall area: UE distribution area = 120x60 m

Observation

For the evaluation of direct AI/ML positioning, with Nt consecutive time domain samples used as model input, evaluation results submitted to RAN1#113 show that when CIR, PDP, or DP is used as model input, using different Nt while holding other parameters the same,

- Reducing Nt from 256 to 128 does not appreciably degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/2 that of Nt=256.

  - Positioning error of Nt=128 is 0.81 ~ 1.19 times the positioning error of Nt=256;

- Reducing Nt from 256 to 64~32 may degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/4 ~1/8 that of Nt=256, respectively.

  - Positioning error of Nt=64 is 0.88 ~ 3.00 times the positioning error of Nt=256;

  - Positioning error of Nt=32 is 1.05 ~ 4.29 times the positioning error of Nt=256;

- Note: the variation in the positioning accuracy depends on each company's simulation assumption (e.g., AI/ML complexity).

Observation

For direct AI/ML positioning, the evaluation of positioning accuracy at model inference is affected by the type of model input and AI/ML complexity. For a given AI/ML model design, there is a tradeoff between model input, AI/ML complexity (model complexity and computational complexity), and positioning accuracy. Evaluation results submitted up to RAN1#113 show that if changing model input type while holding other parameters (e.g., Nt, N't, Nport, N'TRP) the same,

- When comparing PDP and CIR as model input,

  - Six sources (MediaTek R1-2305659, vivo R1-2304475, ZTE R1-2302538, Ericsson R1-2304339, Apple R1-2306112, InterDigital R1-2305123) showed evaluation results where the positioning error of PDP as model input is 1.10 ~ 1.62 times the positioning error of CIR as model input.

  - Four sources (MediaTek R1-2305659, Apple R1-2306112, Huawei R1-2305332, Nokia R1-2300608) showed evaluation results where the positioning error of PDP as model input is 0.61 ~ 0.96 times the positioning error of CIR as model input.

- When comparing DP and CIR as model input,

  - Three sources (vivo R1-2304475, Ericsson R1-2304339, Apple R1-2306112) showed evaluation results where the positioning error of DP as model input is 1.18 ~ 1.96 times the positioning error of CIR as model input.

  - Two sources (Apple R1-2306112, Qualcomm R1-2305332) showed evaluation results where the positioning error of DP as model input is 0.79~0.92 times the positioning error of CIR as model input.

- Note: For Apple R1-2306112, the difference in relative performance is due to the complexity of the AI/ML model.

- Note: the variation in the positioning accuracy depends on each company's simulation assumption (e.g., AI/ML complexity).

Observation

For the evalution of direct AI/ML positioning, when N't time domain samples with the strongest power are selected as model input, evaluation results submitted to RAN1#113 show that:

- For model input of CIR or PDP and Nt=256, using different N't while holding other parameters constant,

  - Reducing N't from 256 to 64 does not appreciably degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/4  that of Nt=N't=256.

    - Positioning error of N't=128 is 1.02 ~ 1.07 times the positioning error of Nt=N't=256;

    - Positioning error of N't=64 is 1.02 ~ 1.21 times the positioning error of Nt=N't=256;

  - Reducing N't from 256 to 32~16 degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/8 ~ 1/16 that of Nt=N't=256.

    - Positioning error of N't=32 is 1.14 ~ 2.03 times the positioning error of Nt=N't=256;

    - Positioning error of N't=16 is 1.12 ~ 2.54 times the positioning error of Nt=N't=256;

  - Reducing N't from 256 to 9~8 degrade the positioning accuracy, while the measurement size and signaling overhead shrink to (approximately) 1/32 that of Nt=N't=256.

    - Positioning error of N't=9~8 is 1.42 ~ 3.29 times the positioning error of Nt=N't=256;

- For model input of DP and Nt=256, using different N't while holding other parameters constant,

  - One source (Ericsson R1-2304339) showed that reducing N't from 64 to 32 does not degrade the positioning accuracy while the measurement size and signaling overhead shrink by (approximately) 1/2.

    - Positioning error of N't=32 is 1.03 times the positioning error of N't=64.

- Note: the evaluation results based on the other model input (e.g., multiple path) can be added in next meeting

Other aspects on AI/ML for positioning accuracy enhancement

Observation

Regarding ground truth label generation for AI/ML based positioning, multiple sources submitted evaluation results on the impact of ground truth label for training obtained by existing NR RAT-dependent positioning methods. Feasibility and performance benefit of utilizing ground truth label for training estimated by existing NR RAT-dependent positioning methods are observed.

- Source 1 ([R1-2304475]) evaluated in InF-DH {40%, 2, 2} and showed that AI/ML model can be trained with noisy labels along with the corresponding quality estimated by the legacy positioning methods, to improve positioning performance from  3.73m@90% (5k ideal label) to 1.72m @90% (5k ideal label + 20k noisy label). It also showed that the performance benefit compared to semi-supervised training of 2.78m @90% (5k ideal label + 20k unlabeled data). Note that training data weighting is used with label quality indicator.

- Source 2 ([R1-2305332]) evaluated in InF-DH {60%, 6, 2} and showed that the performance of direct AI/ML positioning with 1k clean labelled samples improves from 13.76m to 8.72m when considering additional 350 samples that are labelled using NR-RAT positioning method. Note that the label error is up to 3.5m.

- Source 3 ([R1-2305463]) evaluated in both InF-DH {60%, 6, 2} and InF-DH {40%, 2, 2} and showed performance loss when compared to all ideal label case. For example it showed in InF-DH {40%, 2, 2} the accuracy degrades from 0.39m @90% (100% ideal label) to 2.10m @90% (50% ideal label and 50% label obtained by existing DL-TDOA scheme). Note that noisy label is treated the same as ideal label in training.

Agreement

Regarding ground truth label generation for AI/ML based positioning, the following options of entity to generate ground truth label are identified when beneficial and necessary (e.g., limited PRU availability)

- UE with estimated/known location generates ground truth label and corresponding label quality indicator

  - based on non-NR and/or NR RAT-dependent and/or NR RAT-independent positioning methods

  - At least for UE-based positioning with UE-side model (Case 1) and UE-assisted positioning with UE-side model (Case 2a)

- Network entity generates ground truth label and corresponding label quality indicator

  - based on non-NR and/or NR RAT-dependent and/or NR RAT-independent positioning methods

  - At least for UE-assisted/LMF-based positioning with LMF-side model (Case 2b),  NG-RAN node assisted positioning with gNB-side model (Case 3a) and NG-RAN node assisted positioning with LMF-side model (Case 3b)

- Note: user data privacy needs to be preserved

Agreement

For assisted AI/ML positioning with UE-assisted (Case 2a) and NG-RAN node assisted positioning (Case 3a), at least the following types of model inference output are identified as candidates providing performance benefits

- Timing estimation

  - FFS potential specification impact including details of report to LMF, e.g., time difference relative to a reference time, soft information report

  - FFS applicability for DL-TDOA, UE/gNB RTT and UL-RTOA

  - Note: the report to LMF is derived based on and maybe different from the model inference output

- LOS/NLOS indicator

  - FFS potential specification impact (if any w.r.t. existing measurement report)

- FFS RSRPP

Agreement

Regarding AI/ML model monitoring for AI/ML based positioning, the following entities are identified as candidates to derive monitoring metric in addition to entities from previous agreement

- LMF for Case 2a (with UE-side model) and Case 3a (with gNB-side model) at least when monitoring is based on provided ground truth label (or its approximation)

Agreement

Regarding monitoring for AI/ML based positioning, at least the following monitoring methods with potential specification impact are identified

- Model monitoring based on provided ground truth label (or its approximation)

  - Monitoring metric: statistics of the difference between model output and provided ground truth label

    - FFS details of statistics

  - For monitoring UE-side and gNB-side model

    - signaling from monitoring entity to request ground truth label (if needed)

    - signaling from monitoring entity to request model output (if needed)

    - signaling for potential request/report of monitoring metric (if needed)

    - Note: there may not be any specification impact

  - For monitoring LMF-side model

    - signaling from LMF to request measurement(s) (if needed)

  - FFS applicability to each case (Case 1 to 3b)

- Model monitoring without ground truth label

  - Monitoring metric:

    - FFS: statistics of measurement(s) compared to the statistics associated with the training data, statistics associated with the model output

    - FFS details of statistics

    - FFS details of what type of measurement(s)

  - For monitoring UE-side and gNB-side model

    - signaling from LMF to facilitate the monitoring entity to derive the monitoring metric (if needed)

    - signaling from monitoring entity to request measurement(s) (if needed)

    - signaling for potential request/report of monitoring metric (if needed)

    - Note: there may not be any specification impact

  - For monitoring LMF-side model

    - signaling from LMF to request measurement(s) (if needed)

  - FFS applicability to each case (Case 1 to 3b)

#### 2.1.2	Remaining Open issues

- Finalize representative sub use cases for each use case for characterization and baseline performance evaluations by RAN#98

  - The AI/ML approaches for the selected sub use cases need to be diverse enough to support various requirements on the gNB-UE collaboration levels

- Complete AI/ML model, terminology and description to identify common and specific characteristics for framework investigations:

  - Characterize the defining stages of AI/ML related algorithms and associated complexity:

  - Model generation, e.g., model training (including input/output, pre-/post-process, online/offline as applicable), model validation, model testing, as applicable

  - Inference operation, e.g., input/output, pre-/post-process, as applicable

  - Identify various levels of collaboration between UE and gNB pertinent to the selected use cases, e.g.,

    - No collaboration: implementation-based only AI/ML algorithms without information exchange [for comparison purposes]

    - Various levels of UE/gNB collaboration targeting at separate or joint ML operation.

  - Characterize lifecycle management of AI/ML model: e.g., model training, model deployment, model inference, model monitoring, model updating

  - Dataset(s) for training, validation, testing, and inference

  - Identify common notation and terminology for AI/ML related functions, procedures and interfaces

- Evaluate performance benefits of AI/ML based algorithms for the agreed use cases in the final representative set

- Assess potential specification impact, specifically for the agreed use cases in the final representative set and for a common framework:

  - PHY layer aspects, e.g., (RAN1)

    - Consider aspects related to, e.g., the potential specification of the AI Model lifecycle management, and dataset construction for training, validation and test for the selected use cases

    - Use case and collaboration level specific specification impact, such as new signalling, means for training and validation data assistance, assistance information, measurement, and feedback

## 2.2	RAN2

#### 2.2.1	Agreements

##### 2.2.1.1	RAN2#121bis-e

Related to data collection, the following was agreed:

- R2 will deprioritize aspects of on-line/real-time training for the whole SI (unless R1 identifies that it is needed for one of the studied use cases).

- RAN2 to understand/determine/capture requirements of data collection for the LCM functionalities and document the results. FFS on the exact presentation format. Expect RAN1 to provide some related information.

- RAN2 to capture the analysis separately for the use-cases, i.e., CSI feedback enhancement, beam management and positioning enhancement.  FFS how we do the formatting/presentation of the results.

- Study the applicability (and limitations) of each identified data collection framework for each of the identified LCM purposes, i.e., inference, monitoring and (offline) training. FFS how we do the formatting/presentation of the results.

- With more progress on architectural discussion, consider the suitability of each identified data collection framework for the termination points and mapping with the location of LCM purposes/functions (inference, monitoring, (offline) training) considering:

- - Model sidedness (UE side, NW side, two sided) FFS

- - Use case mapping FFS

- RAN2 to modify the previously endorsed table by adding 3 additional columns: inference; monitoring and (offline) training. Whether to, and how to further restructure the table is FFS.

Related to architectural discussion, the following was agreed:

- FFS if For UE capability for AIML methods we use the UE capability mechanisms as defined for RRC reported and LPP reported capabilities.

- For the CSI compression and beam management use cases, model/function selection/(de)activation/switching/fallback can be UE-initiated or gNB-initiated. FFS how the different cases are different (e.g. applicability to UE-sided vs network sided model).

- For the positioning use case, model/function selection/(de)activation/switching/fallback can be UE-initiated or LMF-/ gNB-initiated. FFS how the different cases are different (e.g. applicability to UE-sided vs network sided model).

- R2 assumes that Information such as FFS:vendor info, applicable conditions, model performance indicators, etc. may be required for model management and control, and should, as a starting point, be part of meta information.

- The general AI/ML framework consist of, (i) Data Collection, (ii) Model Training, (iii) Model Management, (iv) Model Inference, and (v) Model Storage.

Related to discussion on model ID handling, the following was agreed:

- Model ID can be used to identify model or models for the following LCM purposes: model selection/activation/deactivation/switching (or identification, if that will be supported as a separate step), e.g. for so called “model ID based LCM”.

- If model transfer/delivery is supported, model ID can be used for model transfer/delivery LCM purpose

- How to achieve globality of the Model ID is FFS.

- Initial discussion in RAN2: the following global unique model ID definition directions can be considered as a starting point:

  - Direction1: Pre-defined/hard-coded global unique model ID

  - Direction3: Assigned global unique model ID via specific ID management node.

  - Note: Other global unique model ID definition is not precluded.

- Model ID structure, if any, is FFS

##### 2.2.1.2	RAN2#122

Related to data collection, the following was agreed:

- RAN 2 assumes that for the data collection in some scenarios (e.g., internal data up to implementation or the existing data are enough), possibly no RAN2 specification effort is needed in some scenarios, e.g. (not exhaustive):

  - For model inference of UE-sided model, input data for model inference is available inside the UE.

  - For UE-side (real time) monitoring of UE-sided model, performance metrics are available inside the UE. UE can independently monitor a model's performance without any data input from NW.

- For the latency requirement of data collection, RAN2 assumes:

  - for all types of offline model training (i.e., UE- /NW-/ two-sided model training), there is no latency requirement for data collection

  - for model inference, when required data comes from other entities, there is a latency requirement for data collection

  - for model monitoring, when required monitoring data (e.g., performance metric) comes from the other entities, there is a latency requirement for data collection.

- RAN2 assumes that the analysis/selection of the data collection frameworks should focus on the RRC_CONNECTED state (for both data generation and reporting). Analysis and potential enhancement on the non-connected state can be revisited when needed.

- For the data generation entity and termination entity deployed at different entities, RAN2 assumes:

  - For CSI enhancement and beam management use cases:

    - For model training, training data can be generated by UE/gNB and terminated at gNB/OAM/OTT server

    - For NW-sided model inference, input data can be generated by UE and terminated at gNB.

    - For UE-side model inference, input data/assistance information can be generated by gNB and terminated at UE.

    - For model monitoring at NW side, performance metrics can be generated by UE and terminated at gNB.

  - For positioning enhancement use case:

    - For model training, training data can be generated by UE/gNB and terminated at LMF/OTT server

    - For NW-sided model inference, input data can be generated by UE/gNB and terminated at LMF and/or gNB

    - For UE-side model inference, input data/assistance information can be generated by LMF/gNB and terminated at the UE

    - For model monitoring at NW side, performance metrics can be generated by UE/gNB and terminated at LMF.

Related to data collection, RAN2 has also agreed to send an LS to RAN1 in R2-2306906, asking RAN1 to express concerns (if any) on the above assumption, and to provide additional information (if any) on the above discussed topics. Additionally, RAN2 asks RAN1 to provide inputs on the following:

- The required data content per use case and per LCM purpose, when available, and to what extent said data would / should be specified (in detail).

- The reporting type (e.g., periodic, event triggered, other) of the identified data content

- The typical size (value or value range) of the identified data content.

- The typical latency requirement (value or value range) to transfer the identified data content.

Related to architectural discussion, the following was agreed:

- RAN2 will cover functional architecture in general, e.g. covering both be model based and/or functionality based LCM

- Figure 2 is R2-2305327 capturing architectural aspects is agreed with the following assumptions:

  - “Model Storage” in the figure is only intended as a reference point (if any) for protocol terminations etc for model transfer/delivery etc. It is not intended to limit where models are actually stored. Add a note for this.

  - Remove “Model” in Model Managemt and Model Inference and for the actions/the arrow form Management to Inference (to reduce the risk for misunderstanding).

  - Management may be model based management, or functionality based management.

#### 2.2.2	Remaining Open issues

Based on what was discussed during RAN2#122 the following are the open issues:

- Architecture; functionality-to-entity mapping,

- Life Cycle Management implications from a RAN2 point of view,

- Progress with data collection, including suitability analysis of identified collection frameworks, taking into account model sidedness (i.e. UE-sided, NW-sided), the LCM function, and the consumer of the data collection (e.g. UE, gNB, OAM, OTT server). Reflect such analysis in the previously endorsed table.

- Continue discussion on model ID handling, and model transfer/delivery

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	RAN4#106bis-e

Work plan

Agreement:

- High level work plan is agreed as follows:

  - During Q2 (RAN4 #106bis, RAN4#107), general issues of AI/ML are firstly discussed in a single thread. The main objective of this stage is to achieve comprehensive understanding and align companies’ views on these issues for next step. Moreover, use case(s) specific issues should also be studied.

  - During Q3 (RAN4 #108), besides carrying on discussing unresolved general issues, use case specific discussion could be continued (in separate sessions depending on progress). At the end of Q2 (either RAN4 #107 or RANP #100) it could be further discussed how to proceed with the use case specific discussion in Q3 (how many threads/tracks will be used and in which RAN4 session).

  - During Q4 (RAN4 #108bis, RAN4 #109), besides carrying on discussing unresolved general issues if necessary, continue use case specific discussion and try to draw a set of solutions for each use case, including recommendations towards normative work. Meanwhile, the work on drafting TR can start as soon as TR-impact has been identified.

- Discussion planning

- Further discuss how to organize Q3 discussion in RAN4#107 or RAN#100 depending on progress

  - Use case specific could be handled in RRM and demod sessions, general issues can be handled in a general thread if not concluded

  - A recommendation should be made in RAN4#107 whether to go to discussions in separate sessions

    - The criteria to go to separate sessions is that, based on the outcome of RAN4#106bis and RAN4#107, distinct, non-overlapping use case specific issues are identified for discussion that can be handled efficiently in separate sessions and will not clash

  - Default assumption is that Beam management and positioning would be handled in the RRM session, CSI reporting in the demod session

  - Ultimate decision to be made by RAN4 leadership

RAN4 Scope and baseline performance

Agreement:

- General aspects

- RAN4 will study how to define requirements and tests for inference

- RAN4 does not need to study requirements/tests for training

  - If other WG defines the training procedure, RAN4 may need study to define the requirements for it.

- RAN4 could evaluate feasibility of requirements/tests for LCM

  - Progress of the discussion will depend on RAN1/2 progress on these procedures

- FFS if requirements for data collection (in particular for training) could/need be defined

- Defining AI/ML requirements

- For the cases with the existing legacy performance

  - Take the legacy performance as baseline for existing use cases/procedures/functionalities/measurements that are to be enhanced by AI/ML based methods

    - FFS how to define “legacy performance” (whether on meeting/exceeding existing RAN4 requirements, or a wider criterion taking into account generalization)

  - New or enhanced performance requirements/tests could be considered for existing use cases/procedures/functionalities/measurements that are to be enhanced by AI/ML based methods

- For the cases without the existing legacy performance

  - New or enhanced performance requirements/tests could be considered for the use cases/procedures/functionalities/measurements that are to be enhanced by AI/ML based methods

- Generalization verification aspects

- Study the necessity and feasibility of defining requirements or test to verify the generalization of AI/ML

- One sided and 2-sided models

- RAN4 to consider both models, discussion can continue in parallel.

Training dataset definition

Agreement:

- Dataset to be used for the device model training is left to implementation

- If a specific test for training is defined, RAN4 might have to introduce some conditions and/or accuracy requirements for the training dataset or training data generation

High level testing framework

Agreement:

- RAN4 should design the tests such that performance is guaranteed and to avoid that a UE can easily pass the test but perform poorly in the field.

- This framework is not directly enforceable but should be considered for all the tests to be introduced

- This also applies to LCM tests, if they are defined.

Terminology

Agreement:

- Terminology as given in R4-2305779 is agreed (included in the Annex) together with the following principles:

- If needed, the description of terminologies in Table 1 can be updated. The changes are then liaised to RAN1 through an LS.

- If needed, new terminology with an appropriate description can be added to Table 1. The changes are then liaised to RAN1 through an LS.

- If RAN1 agrees on new terminology not listed in Table 1, then RAN4 also updates the list of terminologies in Table 1 with the RAN1 agreed description.

Use cases and sub-use cases to be handled

Agreement:

- Following use cases and sub-use cases will be handled in RAN4:

- CSI feedback enhancement

  - time domain CSI prediction

  - spatial-frequency domain CSI compression

- Beam management

  - Spatial-domain DL beam prediction

  - Temporal DL beam prediction

- Positioning accuracy enhancements

  - direct AI/ML positioning

  - AI/ML assisted positioning

LCM Related requirements

Agreements;

- Following LCM related requirements are to be studied:

- Model/Functionality select/switch/activate/deactivate/fallback

- Model/Functionality monitoring

- FFS if requirements for data collection (in particular for training) could/need be defined

- FFS if requirements for transfer/delivery/update

- NOTE: RAN4 study should be aligned with the agreements in other working groups.

- Further study under LCM related tests, if they are defined.

- how the framework can address the possibility of updates/activation/deactivation/switching to the functionalities/models after the deployment of the devices in the filed

Core requirements for AI/ML

Agreement:

- Definition of RAN4 core requirements for the following procedures will be studied based on progress in RAN1/RAN2:

- Performance monitoring procedure, including performance evaluation and decision making procedure for AI/ML functionalities/models

- Functionality/Model management procedure, including functionality/model selection/activation/deactivation, and functionality/model switching/fallback/transfer/delivery/update

- Latency/interruption requirement for above procedures

- FFS is any other aspects should be studied

KPIs/ Test Metrics for use cases

Agreement:

- Following KPIs are to be considered in the RAN4 study for different use cases.

- KPIs/Test Metrics for CSI prediction and compression

  - Throughput

  - Other options could also be considered depending on work in other work groups For e.g., SGCS/NMSE and accuracy of CSI prediction, latency of CSI feedback/prediction

- KPIs/Test Metrics for beam management

  - Beam prediction accuracy (absolute or relative)

  - other KPIs could also be considered: e.g., link throughput, beam measurement accuracy, prediction confidence etc.

- KPIs/Test Metrics for positioning

  - Measurement accuracy

  - FFS whether latency can also be considered

  - other KPIs could also be considered

Reference block diagrams for testing

Agreement:

- Reference block diagrams for 1-sided model and 2-sided model are to be further studied,

- Logical block diagrams in R4-2305051 can be used as reference

- AI/ML model control in TE may not be applicable in specific use cases

- Further study, whether test dataset should be defined for each test

- DUT can be either UE or gNB

- “TE” may mean test equipment as used in conformance testing today, but if RAN4 requirements are used as part of model monitoring it may be more generic to refer to the testing methodology.

2-sided framework

Agreements:

- RAN4 to study the following issues for the 2-sided model test framework

- Common assumptions for proposals of the reference decoder / encoder (and the paired encoder/ decoder) for tester

- Definition and derivation procedure of intermediate KPI for decoder evaluation and selection

- Data collection/generation for decoder evaluation, and the common assumptions/environment needed for data collection/generation

- How to minimize the impact of possible variations/differences in the reference decoder/ reference encoder design/implementation on UE/ gNB performance verification

- The impact of reference decoder/ encoder for testing complexity to UE/gNB performance verification, and the advantage/disadvantage analysis of high/low complexity decoders.

- Other aspects are not precluded, companies are invited to bring contribution detailing any other aspects that should be considered

- FFS whether any reference for the encoder/ decoder needs to be considered given that the encoder/decoder performance is to be tested

- Take into account RAN1 discussions and conclusions on interoperability and training for 2-sided

- Reference Decoder for test implementation for 2-sided models in the UE performance tests

- Following options should be studied for the reference decoder for test implementation in the UE performance tests

  - Option 1: reference decoder is provided by the vendor of the encoder under test so that the encoder and decoder are jointly designed and trained

  - Option 2: reference decoder is provided by the vendor of the decoder so that the encoder and decoder are jointly designed and trained

  - Option 3: The reference decoder(s) are fully specified and captured in RAN4 spec to ensure identical implementation across equipment vendors without additional training procedure needed.

  - Option 4: The reference decoder(s) are partially specified and captured in RAN4 spec.

  - Option 5: Option 1, 2, 3 or 4 depending on the test

  - Option 6: Test decoder is specified and captured in RAN4 and is provided by test environment vendor. The encoder and decoder can be jointly trained.

  - Other options can be discussed depending on companies’ inputs

- Reference decoder defined for the tester in the UE performance tests should not limit the implementation of different models at the network side

- Reference Encoder for test implementation for 2-sided models in the gNB performance tests

- Following options should be studied for the reference encoder for test implementation in the gNB performance tests

  - Option 1: reference encoder is provided by the vendor of the decoder under test so that the encoder and decoder are jointly designed and trained

  - Option 2: reference encoder is provided by the vendor of the encoder so that the encoder and decoder are jointly designed and trained

  - Option 3: The reference encoders are fully specified and captured in RAN4 spec to ensure identical implementation across equipment vendors without additional training procedure needed.

  - Option 4: The reference encoders are partially specified and captured in RAN4 spec.

  - Option 5: Option 1, 2, 3 or 4 depending on the test

  - Option 6: Test encoder is specified and captured in RAN4 and is provided by test environment vendor. The encoder and decoder can be jointly trained.

  - Other options can be discussed depending on companies’ inputs

- Reference decoder defined for the tester in the gNB performance tests should not limit the implementation of different models at the UE side.

- Further discuss the difference between reference encoder/decoder and test encoder/decoder.

LCM related functional tests

Agreement

- RAN4 to investigate how to define performance requirements/tests for the following candidate procedures:

- model/functionality monitoring

- model/functionality selection

- model/functionality activation/deactivation/switching/fallback

- FFS whether data collection should be considered

- FFS whether model update/transfer/delivery should be considered

##### 2.4.1.2	RAN4#107

Framework for RRC/MAC-CE/DCI based core reqs

Proposals

  - Option 1: Use the legacy framework for RCC/MAC-CE/DCI based core requirements(e.g. define delay requirements based on multiple delay components)

  - Option 2: RAN4 should study a different framework

Agreement:

- Use option 1 as the baseline for LCM procedures

  - Discuss the additional core requirement framework if the new procedure is introduced by other WGs and option 1 is not applicable to those new procedures.

Metrics for CSI requirements/tests

Agreement:

- For metrics for CSI requirements/tests for model inference performance testing

- Consider the following possible test metrics

  - Throughput – absolute throughput or relative throughput

  - If throughput is not applicable or significant disadvantage is observed by using throughput, intermediate KPIs like cosine similarity, accuracy of predicted CQI, etc

    - FFS on whether the KPIs are testable

    - Companies are encouraged to show how the KPI can be tested in RAN4

  - If throughput is not applicable or significant disadvantage is observed by using throughput, other test metrics are not precluded

    - FFS on whether the KPIs are testable

    - Companies are encouraged to show how the KPI can be tested in RAN4

Performance monitoring tests

Agreement:

RAN4 should study how/whether RAN4 core requirements could be defined for model monitoring in LCM

Terminology update

Agreement:

Agree with the terminology update in R4-2308796 (Ericsson) and following additions (Annex of R4-2310433)

- Test encoder/decoder for TE - AI/ML model for UE encoder/gNB decoder implemented by TE

Beam prediction requirements/metrics/KPIs

Agreement:

Metrics to be studied for evaluation of beam management inference performance (RAN4 to decide which options are relevant and useful based on study):

  - Option 1: RSRP accuracy

  - Option 2: Beam prediction accuracy

    - Top-1 (%) : the percentage of “the Top-1 strongest beam is Top-1 predicted beam”

    - Top-K/1 (%) : the percentage of “the Top-1 strongest beam is one of the Top-K predicted beams”

    - Top-1/K (%) : the percentage of “the Top-1 predicted beam is one of the Top-K strongest beams”

  - Option 3: other options could be considered

Positioning KPIs/metrics

Agreement:

KPIs/metrics to be studied for positioning:

  - Option 1: positioning accuracy: Ground truth vs. reported

    - only option available for direct positioning

  - Option 2: LOS/NLOS indicator

  - Option 3: path phase

  - Option 4: RSTD

  - Option 5: PRS RSRP

  - Option 6: others

Companies proposing Option 3 should clarify how this is used for positioning evaluation

Whether option 1 can be used in RAN4 tests as a metric should be further analyzed

RAN4 should also study whether defining a requirement for existing procedures could only be done when AI/ML is used.

Encoder/decoder for 2-sided model

Agreement:

  - Option 1: reference decoder is provided by the vendor of the encoder under test so that the encoder and decoder are jointly designed and trained

  - Option 2: reference decoder is provided by the vendor of the decoder(infra-vendors) so that the encoder and decoder are jointly designed and trained

  - Option 3: The reference decoder(s) are fully specified and captured in RAN4 spec to ensure identical implementation across equipment vendors without additional training procedure needed.

  - Option 4: The reference decoder(s) are partially specified and captured in RAN4 spec.

  - Option 6: Test decoder is specified and captured in RAN4 and is provided by test environment vendor. The encoder and decoder can be jointly trained.

  - Other options not precluded

Companies are invited to bring further input on merits/de-merits/feasibility of Options 1- 4.

Proponents of Option 6 should bring clarifications on how this option would be used to implement RAN4 tests.

Design principles/conditions for RAN4 specified decoder/encoder (Options 3 and 4, 6 in previous agreement)

Agreement:

  - If 2-sided model is to be used in the WI phase, RAN4 should take into account complexity limitations based on e.g., feasibility of TE implementation and complexity levels considered feasible by network vendors/UE vendors for decoder/encoder deployment.

  - RAN4’s choice of test decoder/encoder should aim as much as possible to avoid limiting the implementation choices, including e.g. complexity, back-bone model etc, of UE/gNB encoders/decoders operating in the field

  - This principle may not be fully achievable in practice

  - Other principles to be further discussed/studied

Reference block diagram for 1-sided model and 2-sided model

Agreement:

Companies are invited to provide further analysis/clarifications on the logical models to be considered for the RAN4 AI/ML testing framework after RAN1/2 reach agreement on diagram for AI/ML framework. Block diagrams for UE-side testing in R4-2309317 can be taken as reference. FFS whether and how the reference block diagram can be provided for gNB-side testing.

#### 2.4.2	Remaining Open issues

- General aspects

  - Requirements for data(training/inference/monitoring) collection

  - Handling of AI/ML relative to legacy requirements

  - Considerations on AI/ML model complexity

  - Mandatory and optional features vs. AI/ML features

  - Requirements definition for a feature/functionality vs a specific model

  - Performance monitoring tests

  - RAN4 testing goals

  - Generalization for one-sided model

  - Generalization for two-sided model

  - Generalization testing options

  - Terminology update

- Specific issues related to use cases

  - Framework for RRC/MAC-CE-DCI based core requirement

  - Metrics for CSI requirements/tests

  - Beam prediction requirements/metrics/KPIs

  - Positioning KPIs/metrics

  - Performance degradation and robustness/generalization

  - Model monitoring KPIs/testing

  - Requirements for model transfer/delivery

- Interoperability and testability aspect

  - Reference block for 1 sided model

  - Reference block diagram for 2-sided model

  - Encoder/decoder options for 2-sided model

  - Design principles for RAN4 specified decoder/encoder

  - Testing for monitoring/control/model update

  - Interoperability and testing

  - Delay considerations/requirements

  - Test datasets

  - Functional tests for LCM

  - Model fitting

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

## 4.1	RAN1

#### 4.1.1	RAN1#112bis-e

R1-2303580	Technical report for Rel-18 SI on AI and ML for NR air interface	Qualcomm Incorporated

R1-2304052	Summary#3 of General Aspects of AI/ML Framework	Moderator(Qualcomm)

R1-2304051	Summary#3 of General Aspects of AI/ML Framework	Moderator(Qualcomm)

R1-2304050	Summary#2 of General Aspects of AI/ML Framework	Moderator(Qualcomm)

R1-2304049	Summary#1 of General Aspects of AI/ML Framework	Moderator(Qualcomm)

R1-2302318	Discussion on common AI/ML characteristics and operations	FUTUREWEI

R1-2302357	Discussion on general aspects of AI/ML framework	Huawei, HiSilicon

R1-2302436	Discussion on general aspects of common AI PHY framework	ZTE

R1-2302476	Discussions on AI/ML framework	vivo

R1-2302539	On general aspects of AI/ML framework	OPPO

R1-2302592	Discussion on general aspects of AIML framework	Spreadtrum Communications

R1-2302627	Further discussion on the general aspects of ML for Air-interface	Nokia, Nokia Shanghai Bell

R1-2302694	Discussion on AI/ML framework for NR air interface	CATT

R1-2302789	General aspects of AI/ML framework for NR air interface	Intel Corporation

R1-2302821	Discussion on general aspects of AI/ML framework	InterDigital, Inc.

R1-2302841	Considerations on common AI/ML framework	Sony

R1-2302877	Discussion on general aspects of AIML framework	Ericsson

R1-2302903	Discussion on general aspects of AI/ML framework	Fujitsu

R1-2302974	Views on the general aspects of AI/ML framework	xiaomi

R1-2303041	Discussion on general aspects of AI/ML framework	Panasonic

R1-2303049	On General Aspects of AI/ML Framework	Google

R1-2303075	General aspects on AI/ML framework	LG Electronics

R1-2303119	General aspects of AI ML framework and evaluation methodogy	Samsung

R1-2303182	Considerations on general aspects on AI-ML framework	CAICT

R1-2303193	Discussion on general aspects of AI/ML framework for NR air interface	ETRI

R1-2303223	Discussion on general aspects of AI/ML framework	CMCC

R1-2303335	Discussion on general aspects of AI/ML LCM	MediaTek Inc.

R1-2303412	General aspects of AI/ML framework	Fraunhofer IIS, Fraunhofer HHI

R1-2303434	General aspects of AI and ML framework for NR air interface	NVIDIA

R1-2303474	Discussion on general aspect of AI/ML framework	Apple

R1-2303523	General aspects of AI/ML framework	Lenovo

R1-2303581	General aspects of AI/ML framework	Qualcomm Incorporated

R1-2303630	Discussion on general aspects of AI/ML framework	KDDI Corporation

R1-2303648	Discussion on AI/ML framework	Rakuten Mobile, Inc

R1-2303649	General Aspects of AI/ML framework	AT&T

R1-2303668	Discussion on general aspects of AI ML framework	NEC

R1-2303704	Discussion on general aspects of AI/ML framework	NTT DOCOMO, INC.

R1-2303809	Discussions on Common Aspects of AI/ML Framework	TCL Communication Ltd.

R1-2303993	Summary#5 for [112bis-e-R18-AI/ML-02]	Moderator (Huawei)

R1-2303991	Summary#4 for [112bis-e-R18-AI/ML-02]	Moderator (Huawei)

R1-2303989	Summary#2 for [112bis-e-R18-AI/ML-02]	Moderator (Huawei)

R1-2303988	Summary#1 for [112bis-e-R18-AI/ML-02]	Moderator (Huawei)

R1-2302319	Discussion and evaluation of AI/ML for CSI feedback enhancement	FUTUREWEI

R1-2302358	Evaluation on AI/ML for CSI feedback enhancement	Huawei, HiSilicon

R1-2302437	Evaluation on AI CSI feedback enhancement	ZTE

R1-2302477	Evaluation on AI/ML for CSI feedback enhancement	vivo

R1-2302540	Evaluation methodology and results on AI/ML for CSI feedback enhancement	OPPO

R1-2302593	Discussion on evaluation on AIML for CSI feedback enhancement	Spreadtrum Communications, BUPT

R1-2302628	Evaluation of ML for CSI feedback enhancement	Nokia, Nokia Shanghai Bell

R1-2302637	Evaluation of AI/ML based methods for CSI feedback enhancement	Fraunhofer IIS

R1-2302695	Evaluation on AI/ML-based CSI feedback enhancement	CATT

R1-2302790	Evaluation for CSI feedback enhancements	Intel Corporation

R1-2302822	Evaluation on AI/ML for CSI feedback enhancement	InterDigital, Inc.

R1-2302904	Evaluation on AI/ML for CSI feedback enhancement	Fujitsu

R1-2302918	Evaluations of AI-CSI	Ericsson

R1-2302975	Discussion on evaluation on AI/ML for CSI feedback enhancement	xiaomi

R1-2303050	On Evaluation of AI/ML based CSI	Google

R1-2303076	Evaluation on AI/ML for CSI feedback enhancement	LG Electronics

R1-2303087	Evaluation on AI  for CSI feedback enhancement	Mavenir

R1-2303120	Evaluation on AI ML for CSI feedback enhancement	Samsung

R1-2303174	Evaluation of AI and ML for CSI feedback enhancement	RAN1, Comba

R1-2303183	Some discussions on evaluation on AI-ML for CSI feedback	CAICT

R1-2303194	Evaluation on AI/ML for CSI feedback enhancement	ETRI

R1-2303224	Discussion on evaluation on AI/ML for CSI feedback enhancement	CMCC

R1-2303336	Evaluation on AI/ML for CSI feedback enhancement	MediaTek Inc.

R1-2303435	Evaluation of AI and ML for CSI feedback enhancement	NVIDIA

R1-2303475	Evaluation for AI/ML based CSI feedback enhancement	Apple

R1-2303524	Evaluation on AI/ML for CSI feedback	Lenovo

R1-2303582	Evaluation on AI/ML for CSI feedback enhancement	Qualcomm Incorporated

R1-2303654	Discussion on AI/ML for CSI feedback enhancement	AT&T

R1-2303705	Discussion on evaluation on AI/ML for CSI feedback enhancement	NTT DOCOMO, INC.

R1-2303776	Evaluation on AI/ML for CSI feedback enhancement	Indian Institute of Tech (H)

R1-2303982	Summary #4 on other aspects of AI/ML for CSI enhancement	Moderator (Apple)

R1-2303981	Summary #3 on other aspects of AI/ML for CSI enhancement	Moderator (Apple)

R1-2303980	Summary #2 on other aspects of AI/ML for CSI enhancement	Moderator (Apple)

R1-2303979	Summary #1 on other aspects of AI/ML for CSI enhancement	Moderator (Apple)

R1-2302320	Discussion on other aspects of AI/ML for CSI feedback enhancement	FUTUREWEI

R1-2302359	Discussion on AI/ML for CSI feedback enhancement	Huawei, HiSilicon

R1-2302438	Discussion on other aspects for AI CSI feedback enhancement	ZTE

R1-2302478	Other aspects on AI/ML for CSI feedback enhancement	vivo

R1-2302541	On sub use cases and other aspects of AI/ML for CSI feedback enhancement	OPPO

R1-2302594	Discussion on other aspects on AIML for CSI feedback	Spreadtrum Communications

R1-2302629	Other aspects on ML for CSI feedback enhancement	Nokia, Nokia Shanghai Bell

R1-2302696	Discussion on AI/ML-based CSI feedback enhancement	CATT

R1-2302750	Discussion on AI/ML for CSI feedback enhancement	NEC

R1-2302791	On other aspects on AI/ML for CSI feedback	Intel Corporation

R1-2302823	Discussion on AI/ML for CSI feedback enhancement	InterDigital, Inc.

R1-2302842	Considerations on CSI measurement enhancements via AI/ML	Sony

R1-2302905	Views on specification impact for CSI feedback enhancement	Fujitsu

R1-2302919	Discussion on AI-CSI	Ericsson

R1-2302976	Discussion on specification impact for CSI feedback based on AI/ML	Xiaomi

R1-2303026	Discussion on AI/ML for CSI feedback enhancement	China Telecom

R1-2303038	Discussion on AI/ML for CSI feedback enhancement	Panasonic

R1-2303051	On Enhancement of AI/ML based CSI	Google

R1-2303077	Other aspects on AI/ML for CSI feedback enhancement	LG Electronics

R1-2303121	Discussion on potential specification impact for CSI feedback enhancement	Samsung

R1-2303184	Discussions on AI-ML for CSI feedback	CAICT

R1-2303195	Discussion on other aspects on AI/ML for CSI feedback enhancement	ETRI

R1-2303225	Discussion on other aspects on AI/ML for CSI feedback enhancement	CMCC

R1-2303337	Other aspects on AI/ML for CSI feedback enhancement	MediaTek Inc.

R1-2303436	AI and ML for CSI feedback enhancement	NVIDIA

R1-2303476	Discussion on other aspects of AI/ML for CSI enhancement	Apple

R1-2303525	Further aspects of AI/ML for CSI feedback	Lenovo

R1-2303583	Other aspects on AI/ML for CSI feedback enhancement	Qualcomm Incorporated

R1-2303655	Discussion on AI/ML for CSI feedback enhancement	AT&T

R1-2303706	Discussion on other aspects on AI/ML for CSI feedback enhancement	NTT DOCOMO, INC.

R1-2303810	Discussions on CSI measurement enhancement for AI/ML communication	TCL Communication Ltd.

R1-2301667	Contributions on AI/ML based Positioning Accuracy Enhancement	Indian Institute of Tech (M), CEWiT, IIT Kanpur

R1-2303997	Feature lead summary #3 evaluation of AI/ML for beam management	Moderator (Samsung)

R1-2303996	Feature lead summary #2 evaluation of AI/ML for beam management	Moderator (Samsung)

R1-2303995	Feature lead summary #1 evaluation of AI/ML for beam management	Moderator (Samsung)

R1-2303994	Feature lead summary #0 evaluation of AI/ML for beam management	Moderator (Samsung)

R1-2302321	Discussion and evaluation of AI/ML for beam management	FUTUREWEI

R1-2302360	Evaluation on AI/ML for beam management	Huawei, HiSilicon

R1-2302439	Evaluation on AI beam management	ZTE

R1-2302479	Evaluation on AI/ML for beam management	vivo

R1-2302542	Evaluation methodology and results on AI/ML for beam management	OPPO

R1-2302595	Evaluation on AI/ML for beam management	Spreadtrum Communications

R1-2302630	Evaluation of ML for beam management	Nokia, Nokia Shanghai Bell

R1-2302697	Evaluation on AI/ML-based beam management	CATT

R1-2302792	Evaluations for AI/ML beam management	Intel Corporation

R1-2302825	Discussion for evaluation on AI/ML for beam management	InterDigital, Inc.

R1-2302878	Evaluation of AIML for beam management	Ericsson

R1-2302906	Evaluation on AI/ML for beam management	Fujitsu

R1-2302977	Evaluation on AI/ML for beam management	xiaomi

R1-2303052	On Evaluation of AI/ML based Beam Management	Google

R1-2303078	Evaluation on AI/ML for beam management	LG Electronics

R1-2303122	Evaluation on AI ML for Beam management	Samsung

R1-2303185	Some discussions on evaluation on AI-ML for Beam management	CAICT

R1-2303226	Discussion on evaluation on AI/ML for beam management	CMCC

R1-2303301	Evaluation on AI/ML for beam management	CEWiT

R1-2303338	Evaluation on AI/ML for beam management	MediaTek Inc.

R1-2303437	Evaluation of AI and ML for beam management	NVIDIA

R1-2303477	Evaluation for AI/ML based beam management enhancements	Apple

R1-2303526	Evaluation on AI/ML for beam management	Lenovo

R1-2303584	Evaluation on AI/ML for beam management	Qualcomm Incorporated

R1-2303707	Discussion on evaluation on AI/ML for beam management	NTT DOCOMO, INC.

R1-2303969 	Summary#4 for other aspects on AI/ML for beam management	Moderator (OPPO)

R1-2303968	Summary#3 for other aspects on AI/ML for beam management	Moderator (OPPO)

R1-2303967	Summary#2 for other aspects on AI/ML for beam management	Moderator (OPPO)

R1-2303966	Summary#1 for other aspects on AI/ML for beam management	Moderator (OPPO)

R1-2302322	Discussion on other aspects of AI/ML for beam management	FUTUREWEI

R1-2302361	Discussion on AI/ML for beam management	Huawei, HiSilicon

R1-2302432	Discussion on other aspects of AI/ML beam management	New H3C Technologies Co., Ltd.

R1-2302440	Discussion on other aspects for AI beam management	ZTE

R1-2302480	Other aspects on AI/ML for beam management	vivo

R1-2302543	Other aspects of AI/ML for beam management	OPPO

R1-2302596	Other aspects on AI/ML for beam management	Spreadtrum Communications

R1-2302631	Other aspects on ML for beam management	Nokia, Nokia Shanghai Bell

R1-2302698	Discussion on AI/ML-based beam management	CATT

R1-2302793	Other aspects on AI/ML for beam management	Intel Corporation

R1-2302826	Discussion for other aspects on AI/ML for beam management	InterDigital, Inc.

R1-2302843	Consideration on AI/ML for beam management	Sony

R1-2302868	Discussion on AI/ML for beam management	Panasonic

R1-2302883	Discussion on AI/ML for beam management	Ericsson

R1-2302907	Discussion for specification impacts on AI/ML for beam management	Fujitsu

R1-2302978	Potential specification impact on AI/ML for beam management	xiaomi

R1-2303053	On Enhancement of AI/ML based Beam Management	Google

R1-2303079	Other aspects on AI/ML for beam management	LG Electronics

R1-2303123	Discussion on potential specification impact for beam management	Samsung

R1-2303186	Discussions on AI-ML for Beam management	CAICT

R1-2303196	Discussion on other aspects on AI/ML for beam management	ETRI

R1-2303227	Discussion on other aspects on AI/ML for beam management	CMCC

R1-2303339	Other aspects on AI/ML for beam management	MediaTek Inc.

R1-2303438	AI and ML for beam management	NVIDIA

R1-2303478	Discussion on other aspects of AI/ML for beam management enhancement	Apple

R1-2303527	Further aspects of AI/ML for beam management	Lenovo

R1-2303585	Other aspects on AI/ML for beam management	Qualcomm Incorporated

R1-2303669	Discussion on AI/ML for beam management	NEC

R1-2303708	Discussion on other aspects on AI/ML for beam management	NTT DOCOMO, INC.

R1-2304105	Summary #5 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

R1-2304104	Summary #4 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

R1-2304103	Summary #3 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

R1-2304019 	Summary #2 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

R1-2304017 	Summary #1 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

R1-2302335	Evaluation of AI/ML for Positioning Accuracy Enhancement	Ericsson

R1-2302362	Evaluation on AI/ML for positioning accuracy enhancement	Huawei, HiSilicon

R1-2302441	Evaluation on AI positioning enhancement	ZTE

R1-2302481	Evaluation on AI/ML for positioning accuracy enhancement	vivo

R1-2302544	Evaluation methodology and results on AI/ML for positioning accuracy enhancement	OPPO

R1-2302632	Evaluation of ML for positioning accuracy enhancement	Nokia, Nokia Shanghai Bell

R1-2302699	Evaluation on AI/ML-based positioning enhancement	CATT

R1-2302908	Discussions on evaluation results of AIML positioning accuracy enhancement	Fujitsu

R1-2302979	Evaluation on AI/ML for positioning accuracy enhancement	xiaomi

R1-2303054	On Evaluation of AI/ML based Positioning	Google

R1-2303080	Evaluation on AI/ML for positioning accuracy enhancement	LG Electronics

R1-2303124	Evaluation on AI ML for Positioning	Samsung

R1-2303187	Some discussions on evaluation on AI-ML for positioning accuracy enhancement	CAICT

R1-2303228	Discussion on evaluation on AI/ML for positioning accuracy enhancement	CMCC

R1-2303340	Evaluation of AIML for Positioning Accuracy Enhancement	MediaTek Inc.

R1-2303439	Evaluation of AI and ML for positioning enhancement	NVIDIA

R1-2303450	Evaluation on AI/ML for positioning accuracy enhancement	InterDigital, Inc.

R1-2303479	Evaluation on AI/ML for positioning accuracy enhancement	Apple

R1-2303528	Discussion on AI/ML Positioning Evaluations	Lenovo

R1-2303586	Evaluation on AI/ML for positioning accuracy enhancement	Qualcomm Incorporated

#### 4.1.2	RAN1#113

R1-2305325  Updated TR 38.843 including RAN1 agreements until RAN1#112	Qualcomm Incorporated

R1-2305326  Updated TR 38.843 including RAN1 agreements from RAN1#112bis-e	Qualcomm Incorporated

R1-2306235  Updated TR 38.843 including RAN1 agreements from RAN1#112bis-e	Qualcomm Incorporated

R1-2306051	Summary 4 of General Aspects of AI/ML Framework	Moderator (Qualcomm)

R1-2306050	Summary 3 of General Aspects of AI/ML Framework	Moderator (Qualcomm)

R1-2306048	Summary 1 of General Aspects of AI/ML Framework	Moderator (Qualcomm)

R1-2304370	Discussion on common AI/ML characteristics and operations	FUTUREWEI

R1-2304418	Discussion on general aspects of AI/ML framework	Continental Automotive Technologies GmbH

R1-2304438	Discussion on general aspects of AI/ML framework	Panasonic

R1-2304470	Discussions on AI/ML framework	vivo

R1-2304533	Discussion on general aspects of common AI PHY framework	ZTE

R1-2304549	Discussion on general aspects of AIML framework	Spreadtrum Communications

R1-2304652	Discussion on general aspects of AI/ML framework	Huawei, HiSilicon

R1-2304679	Discussion on general aspects of AI/ML LCM	NYCU, NTPU

R1-2304680	Further discussion on the general aspects of ML for Air-interface	Nokia, Nokia Shanghai Bell

R1-2304721	Discussion on AI/ML general framework	CATT

R1-2304748	Discussion on general aspects of AIML framework	Ericsson

R1-2304763	Discussion on general aspects of AI/ML framework	Fujitsu

R1-2304778	Discussion on general aspects of AI/ML framework	InterDigital, Inc.

R1-2304841	On General Aspects of AI/ML Framework	Google

R1-2304892	Views on the general aspects of AI/ML framework	xiaomi

R1-2304947	General Aspects of AI/ML framework	AT&T

R1-2304991	Discussion on general aspects of AI ML framework	NEC

R1-2305014	Considerations on general aspects on AI-ML framework	CAICT

R1-2305028	Discussion on general aspects of AI/ML framework	KDDI Corporation

R1-2305031	Considerations on common AI/ML framework	Sony

R1-2305084	Discussion on general aspects of AI/ML framework	CMCC

R1-2305159	General aspects of AI and ML framework for NR air interface	NVIDIA

R1-2305174	General aspects of AI/ML framework for NR air interface	Intel Corporation

R1-2305197	General aspects of AI/ML framework	Fraunhofer IIS, Fraunhofer HHI

R1-2305201	Discussion on general aspects of AI/ML framework	Lenovo

R1-2305233	Discussion on general aspect of AI/ML framework	Apple

R1-2305295	General aspects on AI/ML framework	LG Electronics

R1-2305327	General aspects of AI/ML framework	Qualcomm Incorporated

R1-2305458	On general aspects of AI/ML framework	OPPO

R1-2305481	Discussion on AI/ML Model Life Cycle Management	Rakuten Mobile, Inc

R1-2305504	General aspects of AI/ML framework and evaluation methodology	Samsung

R1-2305590	Discussion on general aspects of AI/ML framework	NTT DOCOMO, INC.

R1-2305690	Considering on system architecture for general AI/ML framework 	TCL Communication Ltd.

R1-2305691	Discussions on General Aspects of AI/ML Framework	Indian Institute of Tech (M), IIT Kanpur

R1-2305696	Discussion on general aspects of AI/ML LCM	MediaTek Inc.

R1-2305788	Discussion on general aspects of AI/ML framework for NR air interface	ETRI

R1-2306062	Summary#5 for CSI evaluation of [113-R18-AI/ML]	Moderator (Huawei)

R1-2306061	Summary#4 for CSI evaluation of [113-R18-AI/ML]	Moderator (Huawei)

R1-2306060	Summary#3 for CSI evaluation of [113-R18-AI/ML]	Moderator (Huawei)

R1-2306059	Summary#2 for CSI evaluation of [113-R18-AI/ML]	Moderator (Huawei)

R1-2306058	Summary#1 for CSI evaluation of [113-R18-AI/ML]	Moderator (Huawei)

R1-2304371	Discussion and evaluation of AI/ML for CSI feedback enhancement	FUTUREWEI

R1-2304471	Evaluation on AI/ML for CSI feedback enhancement	vivo

R1-2304521	Evaluations of AI-CSI	Ericsson

R1-2304534	Evaluation on AI CSI feedback enhancement	ZTE

R1-2304550	Discussion on evaluation on AIML for CSI feedback enhancement	Spreadtrum Communications, BUPT

R1-2304653	Evaluation on AI/ML for CSI feedback enhancement	Huawei, HiSilicon

R1-2304681	Evaluation of ML for CSI feedback enhancement	Nokia, Nokia Shanghai Bell

R1-2304722	Evaluation on AI/ML for CSI feedback enhancement	CATT

R1-2304764	Evaluation on AI/ML for CSI feedback enhancement	Fujitsu

R1-2304779	Evaluation on AI/ML for CSI feedback enhancement	InterDigital, Inc.

R1-2304813	Evaluation on AI/ML for CSI feedback enhancement	Intel Corporation

R1-2304842	On Evaluation of AI/ML based CSI	Google

R1-2304854	Evaluation on AI/ML for CSI feedback enhancement	China Telecom

R1-2304893	Discussion on evaluation on AI/ML for CSI feedback enhancement	xiaomi

R1-2304948	Discussion on AI/ML for CSI feedback enhancement	AT&T

R1-2305015	Some discussions on evaluation on AI-ML for CSI feedback	CAICT

R1-2305085	Discussion on evaluation on AI/ML for CSI feedback enhancement	CMCC

R1-2305160	Evaluation of AI and ML for CSI feedback enhancement	NVIDIA

R1-2305202	Evaluation on AI/ML for CSI feedback	Lenovo

R1-2305234	Evaluation for AI/ML based CSI feedback enhancement	Apple

R1-2305296	Evaluation on AI/ML for CSI feedback enhancement	LG Electronics

R1-2305328	Evaluation on AI/ML for CSI feedback enhancement	Qualcomm Incorporated

R1-2305459	Evaluation methodology and results on AI/ML for CSI feedback enhancement	OPPO

R1-2305505	Views on Evaluation of AI/ML for CSI feedback enhancement	Samsung

R1-2305591	Discussion on evaluation on AI/ML for CSI feedback enhancement	NTT DOCOMO, INC.

R1-2305655	Evaluation on AI/ML for CSI feedback enhancement	MediaTek Inc.

R1-2305688	Evaluation on AI/ML for CSI feedback enhancement	Mavenir

R1-2305730	Evaluation and preliminary results on AI/ML-based CSI feedback enhancement	BJTU

R1-2305789	Evaluation on AI/ML for CSI feedback enhancement	ETRI

R1-2305894	Evaluation of AI/ML for CSI feedback Enhancement	CEWiT

R1-2306045	Summary #4 on other aspects of AI/ML for CSI enhancement	Moderator (Apple)

R1-2306044	Summary #3 on other aspects of AI/ML for CSI enhancement	Moderator (Apple)

R1-2306043	Summary #2 on other aspects of AI/ML for CSI enhancement	Moderator (Apple)

R1-2306042	Summary #1 on other aspects of AI/ML for CSI enhancement	Moderator (Apple)

R1-2304372	Discussion on other aspects of AI/ML for CSI feedback enhancement	FUTUREWEI

R1-2304472	Other aspects on AI/ML for CSI feedback enhancement	vivo

R1-2304522	Discussion on AI-CSI	Ericsson

R1-2304535	Discussion on other aspects for AI CSI feedback enhancement	ZTE

R1-2304551	Discussion on other aspects on AIML for CSI feedback	Spreadtrum Communications

R1-2304654	Discussion on AI/ML for CSI feedback enhancement	Huawei, HiSilicon

R1-2304682	Other aspects on ML for CSI feedback enhancement	Nokia, Nokia Shanghai Bell

R1-2304723	Discussion on AI/ML for CSI feedback enhancement	CATT

R1-2304765	Views on specification impact for CSI feedback enhancement	Fujitsu

R1-2304780	Discussion on AI/ML for CSI feedback enhancement	InterDigital, Inc.

R1-2304814	Discussion on AI/ML for CSI feedback	Intel Corporation

R1-2304843	On Enhancement of AI/ML based CSI	Google

R1-2304855	Discussion on AI/ML for CSI feedback enhancement	China Telecom

R1-2304869	Discussion on AI/ML for CSI feedback enhancement	Panasonic

R1-2304894	Further discussion on specification impact for CSI feedback based on AI/ML	xiaomi

R1-2304949	Discussion on AI/ML for CSI feedback enhancement	AT&T

R1-2305016	Discussions on AI-ML for CSI feedback	CAICT

R1-2305032	Considerations on CSI measurement enhancements via AI/ML	Sony

R1-2305058	Discussion on AI/ML based methods for CSI feedback enhancement	Fraunhofer IIS, Fraunhofer HHI

R1-2305070	Discussion on AI/ML for CSI feedback enhancement	NEC

R1-2305086	Discussion on other aspects on AI/ML for CSI feedback enhancement	CMCC

R1-2305161	AI and ML for CSI feedback enhancement	NVIDIA

R1-2305203	Further aspects of AI/ML for CSI feedback	Lenovo

R1-2305235	Discussion on other aspects of AI/ML for CSI enhancement	Apple

R1-2305297	Other aspects on AI/ML for CSI feedback enhancement	LG Electronics

R1-2305329	Other aspects on AI/ML for CSI feedback enhancement	Qualcomm Incorporated

R1-2305460	On sub use cases and other aspects of AI/ML for CSI feedback enhancement	OPPO

R1-2305506	Discussion on potential specification impact for CSI feedback enhancement	Samsung

R1-2305592	Discussion on other aspects on AI/ML for CSI feedback enhancement	NTT DOCOMO, INC.

R1-2305656	Other aspects on AI/ML for CSI feedback enhancement	MediaTek Inc.

R1-2305763	Discussion on AI/ML for CSI feedback enhancement	ITL

R1-2305790	Discussion on other aspects on AI/ML for CSI feedback enhancement	ETRI

R1-2305873	Other aspects on AI/ML for CSI feedback enhancement	IIT Kanpur

R1-2306003	Feature lead summary #3 evaluation of AI/ML for beam management	Moderator (Samsung)

R1-2306002	Feature lead summary #2 evaluation of AI/ML for beam management	Moderator (Samsung)

R1-2306001	Feature lead summary #1 evaluation of AI/ML for beam management	Moderator (Samsung)

R1-2306000	Feature lead summary #0 evaluation of AI/ML for beam management	Moderator (Samsung)

R1-2304373	Discussion and evaluation of AI/ML for beam management	FUTUREWEI

R1-2304439	Discussion for evaluation on AI/ML for beam management	InterDigital, Inc.

R1-2304473	Evaluation on AI/ML for beam management	vivo

R1-2304536	Evaluation on AI beam management	ZTE

R1-2304552	Evaluation on AI/ML for beam management	Spreadtrum Communications

R1-2304655	Evaluation on AI/ML for beam management	Huawei, HiSilicon

R1-2304683	Evaluation of ML for beam management	Nokia, Nokia Shanghai Bell

R1-2304724	Evaluation on AI/ML for beam management	CATT

R1-2304749	Evaluation of AIML for beam management	Ericsson

R1-2304766	Evaluation on AI/ML for beam management	Fujitsu

R1-2304820	Evaluations for AI/ML Beam Management	Intel Corporation

R1-2304844	On Evaluation of AI/ML based Beam Management	Google

R1-2304856	Evaluation on AI/ML for beam management	China Telecom

R1-2304895	Evaluation on AI/ML for beam management	xiaomi

R1-2304979	Evaluation on AI ML for Beam management	RAN1, Comba

R1-2305017	Some discussions on evaluation on AI-ML for Beam management	CAICT

R1-2305087	Discussion on evaluation on AI/ML for beam management	CMCC

R1-2305162	Evaluation of AI and ML for beam management	NVIDIA

R1-2305204	Evaluation on AI/ML for beam management	Lenovo

R1-2305236	Evaluation for AI/ML based beam management enhancements	Apple

R1-2305298	Evaluation on AI/ML for beam management	LG Electronics

R1-2305330	Evaluation on AI/ML for beam management	Qualcomm Incorporated

R1-2305461	Evaluation methodology and results on AI/ML for beam management	OPPO

R1-2305507	Evaluation on AI/ML for Beam management	Samsung

R1-2305593	Discussion on evaluation on AI/ML for beam management	NTT DOCOMO, INC.

R1-2305657	Evaluation on AI/ML for beam management	MediaTek Inc.

R1-2305731	Evaluation methodology and results on AI/ML for beam management	BJTU

R1-2305791	Evaluation on AI/ML for beam management	ETRI

R1-2305895	Evaluation on AI/ML for beam management	CEWiT

R1-2306071	Summary#3 for other aspects on AI/ML for beam management	Moderator (OPPO)

R1-2306070	Summary#2 for other aspects on AI/ML for beam management	Moderator (OPPO)

R1-2306068	Summary#1 for other aspects on AI/ML for beam management	Moderator (OPPO)

R1-2304374	Discussion on other aspects of AI/ML for beam management	FUTUREWEI

R1-2304379	Discussion on other aspects of AI/ML beam management	New H3C Technologies Co., Ltd.

R1-2304440	Discussion for other aspects on AI/ML for beam management	InterDigital, Inc.

R1-2304474	Other aspects on AI/ML for beam management	vivo

R1-2304537	Discussion on other aspects for AI beam management	ZTE

R1-2304553	Other aspects on AI/ML for beam management	Spreadtrum Communications

R1-2304656	Discussion on AI/ML for beam management	Huawei, HiSilicon

R1-2304684	Other aspects on ML for beam management	Nokia, Nokia Shanghai Bell

R1-2304725	Discussion on AI/ML for beam management	CATT

R1-2304750	Discussion on AI/ML for beam management	Ericsson

R1-2304767	Discussion for specification impacts on AI/ML for beam management	Fujitsu

R1-2304821	Other Aspects on AI/ML for Beam Management	Intel Corporation

R1-2304845	On Enhancement of AI/ML based Beam Management	Google

R1-2304896	Potential specification impact on AI/ML for beam management	xiaomi

R1-2304992	Discussion on AI/ML for beam management	NEC

R1-2305018	Discussions on AI-ML for Beam management	CAICT

R1-2305033	Consideration on AI/ML for beam management	Sony

R1-2305088	Discussion on other aspects on AI/ML for beam management	CMCC

R1-2305163	AI and ML for beam management	NVIDIA

R1-2305205	Further aspects of AI/ML for beam management	Lenovo

R1-2305237	Discussion on other aspects of AI/ML based beam management enhancements	Apple

R1-2305299	Other aspects on AI/ML for beam management	LG Electronics

R1-2305331	Other aspects on AI/ML for beam management	Qualcomm Incorporated

R1-2305462	Other aspects of AI/ML for beam management	OPPO

R1-2305508	Discussion on potential specification impact for beam management	Samsung

R1-2305594	Discussion on other aspects on AI/ML for beam management	NTT DOCOMO, INC.

R1-2305658	Other aspects on AI/ML for beam management	MediaTek Inc.

R1-2305757	Discussion on AI/ML for beam management	Panasonic

R1-2305792	Discussion on other aspects on AI/ML for beam management	ETRI

R1-2306057	Summary #4 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

R1-2306056	Summary #3 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

R1-2306055	Summary #2 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

R1-2306054	Summary #1 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

R1-2304339	Evaluation of AI/ML for Positioning Accuracy Enhancement	Ericsson

R1-2304475	Evaluation on AI/ML for positioning accuracy enhancement	vivo

R1-2304538	Evaluation on AI positioning enhancement	ZTE

R1-2304657	Evaluation on AI/ML for positioning accuracy enhancement	Huawei, HiSilicon

R1-2304685	Evaluation of ML for positioning accuracy enhancement	Nokia, Nokia Shanghai Bell

R1-2304726	Evaluation on AI/ML for positioning enhancement	CATT

R1-2304768	Discussions on evaluation results of AIML positioning accuracy enhancement	Fujitsu

R1-2304846	On Evaluation of AI/ML based Positioning	Google

R1-2304857	Evaluation on AI/ML for positioning accuracy enhancement	China Telecom

R1-2304897	Evaluation on AI/ML for positioning accuracy enhancement	xiaomi

R1-2305019	Some discussions on evaluation on AI-ML for positioning accuracy enhancement	CAICT

R1-2305089	Discussion on evaluation on AI/ML for positioning accuracy enhancement	CMCC

R1-2305123	Evaluation on AI/ML for positioning accuracy enhancement	InterDigital, Inc.

R1-2305164	Evaluation of AI and ML for positioning enhancement	NVIDIA

R1-2305206	Discussion on AI/ML Positioning Evaluations	Lenovo

R1-2305238	Evaluation on AI/ML for positioning accuracy enhancement	Apple

R1-2305300	Evaluation on AI/ML for positioning accuracy enhancement	LG Electronics

R1-2305332	Evaluation on AI/ML for positioning accuracy enhancement	Qualcomm Incorporated

R1-2305463	Evaluation methodology and results on AI/ML for positioning accuracy enhancement	OPPO

R1-2305509	Evaluation on AI/ML for Positioning	Samsung

R1-2305659  Evaluation of AIML for Positioning Accuracy Enhancement	MediaTek Inc.

R1-2305689  Evaluation of AI/ML for Positioning Accuracy Enhancement	Indian Institute of Tech (M), IIT Kanpur

R1-2305896	Evaluation on AI/ML for Positioning Accuracy Enhancement	CEWiT

R1-2306206	FL summary #5 of other aspects on AI/ML for positioning accuracy enhancement	Moderator (vivo)

R1-2306180	FL summary #4 of other aspects on AI/ML for positioning accuracy enhancement	Moderator (vivo)

R1-2305994	FL summary #3 of other aspects on AI/ML for positioning accuracy enhancement	Moderator (vivo)

R1-2305993	FL summary #2 of other aspects on AI/ML for positioning accuracy enhancement	Moderator (vivo)

R1-2305992	FL summary #1 of other aspects on AI/ML for positioning accuracy enhancement	Moderator (vivo)

R1-2304340	Other Aspects of AI/ML Based Positioning Enhancement	Ericsson

R1-2304476	Other aspects on AI/ML for positioning accuracy enhancement	vivo

R1-2304539	Discussion on other aspects for AI positioning enhancement	ZTE

R1-2304554	Discussion on other aspects on AIML for positioning accuracy enhancement	Spreadtrum Communications

R1-2304658	Discussion on AI/ML for positioning accuracy enhancement	Huawei, HiSilicon

R1-2304686	Other aspects on ML for positioning accuracy enhancement	Nokia, Nokia Shanghai Bell

R1-2304727	Discussion on AI/ML for positioning enhancement	CATT

R1-2304746	Discussion of other aspects on AI/ML for positioning accuracy enhancement	NYCU

R1-2304769	Discussions on specification impacts for AIML positioning accuracy enhancement	Fujitsu

R1-2304847	On Enhancement of AI/ML based Positioning	Google

R1-2304898	Views on the other aspects of AI/ML-based positioning accuracy enhancement	xiaomi

R1-2304921	Other aspects on AI-ML for positioning accuracy enhancement	Baicells

R1-2305001	Discussion on AI/ML for positioning accuracy enhancement	NEC

R1-2305020	Discussions on AI-ML for positioning accuracy enhancement	CAICT

R1-2305034	On other aspects of AI/ML for positioning accuracy enhancement	Sony

R1-2305090	Discussion on other aspects on AI/ML for positioning accuracy enhancement	CMCC

R1-2305124	Designs and potential specification impacts of AIML for positioning	InterDigital, Inc.

R1-2305165	AI and ML for positioning enhancement	NVIDIA

R1-2305198	On potential AI/ML solutions for positioning	Fraunhofer IIS, Fraunhofer HHI

R1-2305207	AI/ML Positioning use cases and associated Impacts	Lenovo

R1-2305239	On Other aspects on AI/ML for positioning accuracy enhancement	Apple

R1-2305301	Other aspects on AI/ML for positioning accuracy enhancement	LG Electronics

R1-2305333	Other aspects on AI/ML for positioning accuracy enhancement	Qualcomm Incorporated

R1-2305464	On sub use cases and other aspects of AI/ML for positioning accuracy enhancement	OPPO

R1-2305510	Discussion on potential specification impact for Positioning	Samsung

R1-2305595	Discussion on other aspects on AI/ML for positioning accuracy enhancement	NTT DOCOMO, INC.

R1-2305660	Other Aspects on AI ML Based Positioning Enhancement	MediaTek Inc.

## 4.2	RAN2

#### 4.2.1	RAN2#121bis-e

R2-2302488	AIML Architecture Assumptions	NEC	discussion

R2-2302899	Architecture General	InterDigital	discussion	Rel-18

R2-2303674	Discussion on AI/ML Architecture General	Qualcomm Incorporated 	discussion	Rel-18

R2-2304116	Architecture and management for AIML	Ericsson	discussion	Rel-18

R2-2304195	Report of [AT121bis-e][014][AIML18] Model ID (incl meta data) progress (OPPO)	OPPO

R2-2302546	Discussion on Model ID and Model Meta Data	OPPO	discussion	Rel-18

R2-2302547	Functionality Mapping for LCM Purposes	OPPO	discussion	Rel-18

R2-2302649	AIML architecture	Nokia, Nokia Shanghai Bell, T-Mobile US	discussion	Rel-18

R2-2302746	General architecture assumptions, model ID and entity mapping	Intel Corporation	discussion

R2-2302953	Discussion on Architecture General	vivo	discussion	Rel-18

R2-2303017	Further discussions on architecture general aspects of AIML for NR air-interface	CATT, Turkcell

R2-2303053	AI/ML functionality and model-ID based LCM procedure 	Samsung R&D Institute UK	discussion

R2-2303093	Some considerations about EVEX and CP/UP solutions	Sony	discussion	Rel-18

R2-2303122	Discussion on architecture aspects	Xiaomi	discussion

R2-2303240	Discussion on AI/ML functionality mapping	Lenovo	discussion	Rel-18

R2-2303371	Discussion on AI/ML model identification, LCM and capability	Apple	discussion	Rel-18

R2-2303372	Discussion on AI/ML functionality mapping to network entities	Apple	discussion	Rel-18

R2-2303521	Discussion on general architecture for AIML for NR air interface	CMCC	discussion	Rel-18

R2-2303580	Discussion on general AI architecture	Spreadtrum Communications	discussion	Rel-18

R2-2303672	Discussion on AI/ML Capability Reporting and Model LCM	SHARP Corporation	discussion	Rel-18

R2-2303760	Model ID and Mapping of Functions to Physical Entities	MediaTek Inc.	discussion

R2-2303885	Discussion on AI/ML model identification and functionality identification	Futurewei Technologies

R2-2303893	Discussion on model ID and mapping of functionality to entities	Huawei, HiSilicon	discussion	Rel-18

R2-2303946	Model identification and LCM aspects of AI/ML for NR air interface	AT&T	discussion

R2-2304126	Discussion on Functionality Mapping within NW	ZTE Corporation, Sanechips	discussion	Rel-1

R2-2304173	AIML method_Architecture General	LG Electronics	discussion	Rel-18

R2-2302650	AIML data collection	Nokia, Nokia Shanghai Bell	discussion	Rel-18

R2-2304541 	Report of [AT121bis-e][024][AIML18] on Data Collection Table  (Nokia)	Nokia

R2-2302954	Discussion on data collection	vivo	discussion	Rel-18

R2-2303947	Data collection aspects of AI/ML for NR air interface	AT&T	discussion

R2-2303684	Discussion on Data Collection for Offline Model Training	Qualcomm Incorporated 	discussion

R2-2303761	Discussion on Data Collection	MediaTek Inc.	discussion

R2-2304127	Discussion On the Purpose Driven Data Collection in LCM	ZTE Corporation, Sanechips

R2-2302548	Data Collection for LCM Purposes	OPPO	discussion	Rel-18

R2-2302489	AIML Data Collection	NEC	discussion

R2-2302747	Further analysis on data collection framework	Intel Corporation	discussion	Rel-18

R2-2303018	Considerations on data collection of AIML for NR air-interface	CATT, Turkcell	discussion	Rel-18

R2-2303121	Discussion on data collection	Xiaomi	discussion

R2-2303241	Qualitative analysis on data collection requirements	Lenovo	discussion	Rel-18

R2-2303373	Further discussion on data collection for AI/ML	Apple	discussion	Rel-18

R2-2303522	Discussion on data collection for AIML model	CMCC	discussion	Rel-18

R2-2303581	Discussion on data collection	Spreadtrum Communications	discussion	Rel-18

R2-2303627	Data collection for AIML	Interdigital Inc.	discussion	Rel-18

R2-2303668	Further discussion on Data Collection for AI/ML 	Samsung R&D Institute UK	discussion	Rel-18

R2-2303894	Discussion on data collection	Huawei, HiSilicon	discussion	Rel-18

R2-2304035	Data collection for AIML methods	TCL Communication Ltd.	discussion

R2-2304112	Data collection for AI/ML	Ericsson	discussion

R2-2304159	Discussion on relations between LCM and Data collection	NTT DOCOMO INC.	discussion

R2-2304187	Discussion on relations between LCM and Data collection	NTT DOCOMO INC.	discussion

R2-2304174	AIML method_Data Collection	LG Electronics	discussion	Rel-18

R2-2303693	Discussion on Model Transfer/Delivery	Qualcomm Incorporated 	discussion	Rel-18

R2-2303762	Discussion on AI/ML Model Transfer/Delivery	MediaTek Inc.	discussion

R2-2304117	On the need for model transfer	Ericsson	discussion	Rel-18

R2-2302651	AIML model transfer delivery	Nokia, Nokia Shanghai Bell	discussion	Rel-18

R2-2302490	AIML Model transfer	NEC	discussion

R2-2302491	AIML Model transfer for mobility	NEC	discussion

R2-2302549	Open Issue Discussion on Model Transfer/Delivery	OPPO	discussion	Rel-18

R2-2302748	architecture impact on model transfer method	Intel Corporation	discussion	Rel-18

R2-2302955	Discussion on model transfer	vivo	discussion	Rel-18

R2-2303015	Discussions on AIML model transfer via air interface	Fujitsu	discussion	Rel-18

R2-2303019	Further discussions on AIML model transfer	CATT, Turkcell	discussion	Rel-18

R2-2303054	Model transfer/delivery solutions	Samsung R&D Institute UK	discussion	Rel-18

R2-2303094	Some considerations about CSI compression	Sony	discussion	Rel-18

R2-2303120	Discussion on model delivery	Xiaomi	discussion

R2-2303374	Further discussion on model transfer	Apple	discussion	Rel-18

R2-2303523	Discussion on AIML model transfer delivery	CMCC	discussion	Rel-18

R2-2303582	Discussion on model transfer-delivery	Spreadtrum Communications	discussion	Rel-18

R2-2303628	Way forward for AIML Model transfer/delivery	Interdigital Inc.	discussion	Rel-18

R2-2303778	Discussion on gNB LMF awareness of UE side model	Lenovo	discussion	Rel-18

R2-2303895	Discussion on model transfer and model delivery	Huawei, HiSilicon	discussion	Rel-18

R2-2303948	AI/ML model transfer and delivery	AT&T	discussion

R2-2304040	Discussion on Model transfer/delivery for AIML methods	TCL Communication Ltd.	discussion

R2-2304128	urther Considerations On the Model Transfer study in RAN2	ZTE Corporation, Sanechips	discussion

R2-2304175	AIML method_Model Transfer Delivery	LG Electronics	discussion	Rel-18

R2-2303896	Discussion on model control and others	Huawei, HiSilicon	discussion	Rel-18

R2-2302652	AIML control and other topics	Nokia, Nokia Shanghai Bell	discussion	Rel-18

R2-2302749	model control procedure: RAN2 impact	Intel Corporation	discussion	Rel-18

R2-2302753	AI ML model management during RRC state transitions and mobility	Rakuten Symphony	discussion

R2-2302900	Decision and Signaling for AI/ML Model Switching	InterDigital	discussion	Rel-18

R2-2302956	Discussion on model monitoring	vivo	discussion	Rel-18

R2-2303020	Considerations on other model control procedures	CATT, Turkcell	discussion	Rel-18

R2-2303055	Indication of supported AI/ML models and functionalities	Samsung R&D Institute UK	discussion

R2-2303442	AI/ML model control for positioning accuracy enhancement	Xiaomi	discussion

R2-2303583	Discussion on other model control method	Spreadtrum Communications	discussion	Rel-18

R2-2303685	Discussion on Model Life Cycle Management	Qualcomm Incorporated 	discussion	Rel-18

R2-2303763	Model Control and Model Monitoring	MediaTek Inc.	discussion

R2-2303949	AI/ML model control	AT&T	discussion

R2-2304118	Applicability reporting	Ericsson	discussion	Rel-18

R2-2304129	Consideration on General Porocedure For Different Use Cases	ZTE Corporation, Sanechips

#### 4.2.2	RAN2#122

R2-2306437	Progress and Next Steps: Rapporteur's Insights	Ericsson, Qualcomm Incorporated	discussion

R2-2305085	Further discussion on model ID and AI/ML architecture	Apple	discussion	Rel-18

R2-2306285	AIML method_Architecture General	LG Electronics	discussion	Rel-18

R2-2304990	Architecture and general for AIML	MediaTek Inc.	discussion	Rel-18	R2-2303760

R2-2304660	Discussion on Model ID and Model Meta Data	OPPO	discussion	Rel-18

R2-2304959	Discussions on Model-ID and Functionality-ID based LCM	Fujitsu	discussion	Rel-18

R2-2305646	Model ID across non-interoperable networks 	Rakuten Symphony	discussion	Rel-18

R2-2305969	Discussion on AI/ML Architecture General	Qualcomm Incorporated 	discussion	Rel-18

R2-2306440	Applicability reporting	Ericsson	discussion	Rel-18

Moved from 7.16.2.4

R2-2305088	Discussion on UE capability reporting and LCM	Apple	discussion	Rel-18

R2-2305145	AI/ML Architecture	Nokia, Nokia Shanghai Bell	discussion	Rel-18

R2-2305327	Discussion on Architecture General	vivo	discussion	Rel-18

R2-2306438	Architecture and management for AIML	Ericsson	discussion	Rel-18

R2-2305613	Discussion on general architecture for AIML for NR air interface	CMCC	discussion	Rel-18

R2-2305680	Discussion on AI framework and functionality mapping	Lenovo	discussion	Rel-18

R2-2304661	Functionality Mapping for LCM Purposes	OPPO	discussion	Rel-18

R2-2306092	Discussion on architecture and general	Huawei, HiSilicon	discussion	Rel-18

R2-2305570	Discussion on other model control method	Spreadtrum Communications	discussion	Rel-18

Moved from 7.16.2.4

R2-2305824	Discussion on AI/ML Capability Reporting and Model LCM	SHARP Corporation	discussion	Rel-18

R2-2304676	General aspects of AIML framework	NEC	discussion

R2-2304945	Further discussions on architecture general aspects of AIML for NR air-interface	CATT, Turkcell	discussion	Rel-18

R2-2305162	UE capability reporting and model ID	InterDigital	discussion	Rel-18

R2-2305221	Discussion on architecture aspects	Xiaomi	discussion

R2-2305448	Model ID, AIML related capability and functionality mapping	Intel Corporation	discussion	Rel-18

R2-2305567	Discussion on general AI architecture	Spreadtrum Communications	discussion	Rel-18

R2-2305681	Discussion on identifier used for UE side/part model LCM	Lenovo	discussion	Rel-18

R2-2305788	AI/ML functionality and model-ID based LCM procedure	Samsung Shenzhen	discussion	Rel-18

R2-2306045	Discussion on the architectural and general aspects of AI/ML	Futurewei Technologies	discussion

R2-2306268	Architecture and LCM aspects of AI/ML for NR air interface	AT&T	discussion

R2-2306411	Discussion on Architecture and General	TCL Communication Ltd.	discussion

R2-2306414	Discussion on Functionality Mapping within NW	ZTE Corporation, Sanechips	discussion	Rel-18

R2-2306783	Report of [AT122][001][AIML18] LS out on Data Collection Requirements and Assumptions (vivo)	vivo

R2-2306784	[DRAFT] LS out on Data Collection Requirements and Assumptions	vivo

Offline update of the LS (Friday)

R2-2306833	[DRAFT] LS out on Data Collection Requirements and Assumptions	vivo

R2-2305328	Discussion on data collection	vivo	discussion	Rel-18

R2-2305970	Discussion on Data Collection Requirements/Constraints for Different LCM Purposes 	Qualcomm Incorporated 	discussion	Rel-18

R2-2304662	Data Collection for LCM Purposes	OPPO	discussion	Rel-18

R2-2304677	AIML Data Collection	NEC	discussion

R2-2304946	Considerations on data collection of AIML for NR air-interface	CATT, Turkcell	discussion	Rel-18

R2-2304960	Discussions on AIML data collection	Fujitsu	discussion	Rel-18

R2-2305086	Further discussion on data collection for AI/ML	Apple	discussion	Rel-18

R2-2305146	AI/ML Data collection	Nokia, Nokia Shanghai Bell	discussion	Rel-18

R2-2305222	Discussion on data collection	Xiaomi	discussion

R2-2305308	Discussion on Data Collection	MediaTek Inc.	discussion

R2-2305449	Further analysis on data collection framework	Intel Corporation	discussion	Rel-18

R2-2305525	Some considerations about data collection	Sony	discussion	Rel-18

R2-2305568	Discussion on data collection	Spreadtrum Communications	discussion	Rel-18

R2-2305614	Discussion on data collection for AIML model	CMCC	discussion	Rel-18

R2-2305682	Qualitative analysis on data collection requirements	Lenovo	discussion	Rel-18

R2-2305792	Enhancements for RRM/MDT to support AI/ML data collection  	Samsung Shenzhen	discussion	Rel-18

R2-2305814	Data collection for AIML	Interdigital Inc.	discussion	Rel-18

R2-2306093	Discussion on data collection	Huawei, HiSilicon	discussion	Rel-18

R2-2306269	Data collection aspects of AI/ML for NR air interface	AT&T	discussion

R2-2306286	AIML method_Data Collection	LG Electronics	discussion	Rel-18

R2-2306408	Data collection for AIML methods	TCL Communication Ltd.	discussion

R2-2306415	Further Discussion On the Purpose Driven Data Collection in LCM	ZTE Corporation, Sanechips	discussion	Rel-18

R2-2306451	Data collection for AI/ML	Ericsson	discussion

R2-2305309	Discussion on AI/ML Model Transfer/Delivery	MediaTek Inc.	discussion

R2-2306439	On the need for model transfer	Ericsson	discussion	Rel-18

R2-2304663	Open Issue Discussion on Model Transfer/Delivery	OPPO	discussion	Rel-18

R2-2304678	AIML Model transfer	NEC	discussion

R2-2304679	AIML Model transfer for mobility	NEC	discussion

R2-2304863	AI/ML model delivery/transfer on CP RRC	Dell Technologies	discussion	Rel-18

R2-2304947	Further discussions on AIML model transfer	CATT, Turkcell	discussion	Rel-18

R2-2304961	Discussions on AIML model transfer via air interface	Fujitsu	discussion	Rel-18

R2-2305087	Further discussion on model transfer	Apple	discussion	Rel-18

R2-2305147	AI/ML Model transfer / delivery	Nokia, Nokia Shanghai Bell	discussion	Rel-18

R2-2305223	Discussion on model delivery	Xiaomi	discussion

R2-2305329	Discussion on model transfer	vivo	discussion	Rel-18

R2-2305450	architecture impact on model transfer method	Intel Corporation	discussion	Rel-18

R2-2305569	Discussion on model transfer-delivery	Spreadtrum Communications	discussion	Rel-18

R2-2305615	Discussion on AIML model transfer delivery	CMCC	discussion	Rel-18

R2-2305683	Discussion on gNB/LMF awareness of UE side model	Lenovo	discussion	Rel-18

R2-2305787	Discussion on model transfer/delivery solutions	Samsung Shenzhen	discussion	Rel-18

R2-2305815	Way forward for AIML Model transfer/delivery	Interdigital Inc.	discussion	Rel-18

R2-2305971	Discussion on Model Transfer/Delivery	Discussion and Decision	discussion	Rel-18

R2-2306094	Discussion on model transfer and model delivery	Huawei, HiSilicon	discussion	Rel-18

R2-2306270	AI/ML model transfer and delivery	AT&T	discussion

R2-2306287	AIML method_Model Transfer Delivery	LG Electronics	discussion	Rel-18

R2-2306416	Further Considerations On the Model Transfer study in RAN2	ZTE Corporation, Sanechips	discussion	Rel-18

R2-2305451	model control procedure: RAN2 impact	Intel Corporation	discussion	Rel-18

R2-2305148	AI/ML Control and other topics	Nokia, Nokia Shanghai Bell	discussion	Rel-18

R2-2304965	AI ML model management across RRC state transitions and mobility among non-interoperable networks	Rakuten Symphony	discussion	Rel-18

R2-2305973	Discussion on Life Cycle Management	Qualcomm Incorporated 	discussion	Rel-18

R2-2304948	Considerations on other model control procedures	CATT, Turkcell	discussion	Rel-18

R2-2305163	Decision and Signaling for AI/ML Model Switching	InterDigital	discussion	Rel-18

R2-2305314	Model Control and Model Monitoring	MediaTek Inc.	discussion

R2-2305330	Discussion on model management and identification	vivo	discussion	Rel-18

R2-2305526	Some considerations about CSI compression	Sony	discussion	Rel-18

R2-2305677	AI/ML model control for positioning accuracy enhancement	Xiaomi	discussion

R2-2305789	Indication of supported AI/ML models and functionalities	Samsung Shenzhen	discussion	Rel-18

R2-2305826	Discussion on Model Monitoring and Reporting Considering Functionality and Model ID based LCM	SHARP Corporation	discussion	Rel-18

R2-2306095	Discussion on model control and others	Huawei, HiSilicon	discussion	Rel-18

R2-2306271	AI/ML model control	AT&T	discussion

R2-2306417	Consideration on General Porocedure For Different Use Cases	ZTE Corporation, Sanechips	discussion	Rel-18

## 4.3	RAN4

#### 4.3.1	RAN4#106bis-e

//General and work plan

R4-2304142	On RAN4 impact with introduction of AI/ML in air interface

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2304167	Work plan for RAN4 discussions on AI/ML for NR air interface

Type: Work Plan		For: (not specified)
					Source: CAICT, ERICSSON, QUALCOMM

Decision:		Noted.

R4-2305158	Discussion on RAN4 works in Rel-18 AI/ML SI

Type: discussion		For: Discussion
					Source: MediaTek inc.

Decision:		Noted.

R4-2305471	General Aspects and Work Plan for RAN4 R-18 SI on AI/ML for NR Air Interface

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

R4-2305779	On terminologies for AI/ML

Type: other		For: Approval
					Source: Ericsson

Abstract:

This contribution is based on terminologies to be used in AI/ML study item.

Decision:		Noted.

//Specific issues related to use case for AI/ML

R4-2304126	On specific issues related to Use Cases for AI/ML in NR Air Interface

Type: discussion		For: Discussion
					Source: Nokia, Nokia Shanghai Bell

Decision:		Noted.

R4-2304164	Discussion on use cases of AIML for NR air interface

Type: discussion		For: Discussion
					Source: CAICT

Abstract:

In this contribution, we share our initial views on each sub use case.

Decision:		Noted.

R4-2304429	Discussion on specific issues related to use case for AI/ML

Type: discussion		For: Discussion
					Source: CATT

Decision:		Withdrawn.

R4-2304551	AI in PHY use case considerations for RAN4

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

Use cases for AI

Decision:		Noted.

R4-2304853	Discussion on use cases for AI/ML

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2305015	Discussion on RAN4 impact by use case for AI/ML

Type: discussion		For: Discussion
					Source: Samsung

Decision:		Noted.

R4-2305050	Discussion on use cases for AI/ML

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2305432	On specific issues related to use case for AIML

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2305472	Discussion on Specific Issues related to Use Case for AI/ML

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

//Interoperability and testability aspect

R4-2304143	On testability with AI/ML in air interface

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2304165	Discussion on Interoperability and testability aspect of AIML for NR air interface

Type: discussion		For: Discussion
					Source: CAICT

Abstract:

In this contribution, we share our initial views on interoperability and testability aspects, mainly from test framework perspective.

Decision:		Noted.

R4-2304270	On Interoperability and Testability Aspects of AI/ML for NR Air Interface

Type: discussion		For: Discussion
					Source: Nokia, Nokia Shanghai Bell

Decision:		Noted.

R4-2304361	AI/ML scope and general discussion

Type: discussion		For: Approval
					Source: Qualcomm, Inc.

Decision:		Noted.

R4-2304430	Discussion on interoperability and testability aspect for AI/ML

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2304550	AI in PHY general considerations for RAN4

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

General aspects for AI

Decision:		Noted.

R4-2304854	Discussion on interoperability and testability for AI/ML

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2305000	Discussion on the Interoperability and testability aspects of AI&ML

Type: other		For: Approval
					Source: ZTE Corporation

Decision:		Noted.

R4-2305051	Discussion on Interoperability and testability aspects for AI/ML

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2305199	Interoperability and testability aspect for AI/ML air interface

Type: discussion		For: Discussion
					Source: Samsung

Decision:		Noted.

R4-2305251	On interoperability and testability for AIML

Type: discussion		For: Approval
					Source: Xiaomi

Decision:		Noted.

R4-2305433	On testability issues for two-sided AI/ML model

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2305473	Discussion on Interoperability and Testability Aspect

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

//Moderator summary and conclusions

R4-2306216	Topic summary for [106-bis-e][137]

Type: other		For: Information
					Source: Moderator (Qualcomm)

Abstract:

This contribution provides the summary of email discussion and recommended summary.

Decision:		Revised to R4-2306619 (from R4-2306216).

R4-2306619	Topic summary for [106-bis-e][137]

Type: other		For: Information
					Source: Moderator (Qualcomm)

Abstract:

This contribution provides the summary of email discussion and recommended summary.

Decision:		Noted.

Discussions of issues and conclusions

R4-2306299	WF on AI/ML RAN4 studies

Type: other		For: Approval
					Source: Qualcomm

Decision:		Approved.

#### 4.3.2	RAN4#107

//General and work plan

R4-2307141	Discussion on general issues of AIML for NR air interface

Type: discussion		For: (not specified)
					Source: CAICT

Abstract:

In this contribution, we discuss two remaining FFS points from last meeting and some other general issues.

Decision:		Noted.

R4-2307728	On general aspects for AI/ML

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2308030	On General aspects of AI/ML for NR Air Interface

Type: discussion		For: Discussion
					Source: Nokia, Nokia Shanghai Bell

Decision:		Noted.

R4-2308796	Update on terminologies for AI/ML

Type: other		For: Approval
					Source: Ericsson

Abstract:

Based on RAN1#112bis-e agreement, an update to AI/ML terminologies agreed in RAN4#106bis-e is discussed.

Decision:		Noted.

R4-2308802	Discussion on RAN4 works in Rel-18 AIML SI

Type: discussion		For: Discussion
					Source: MediaTek inc.

Decision:		Noted.

R4-2308877	General aspects for RAN4 R-18 SI on AIML for NR air interface

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

R4-2308973	On general issue

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

// Specific issues related to use case for AI/ML

R4-2307340	On RAN4 requirements for use cases for AI/ML

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2307572	Discussion on use cases for AI/ML

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2307729	Further discussion on use cases for AI/ML

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2308526	AI/ML General issues

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

Discusses general issues

Decision:		Noted.

R4-2308602	Specific issues related to use case for AI/ML

Type: discussion		For: Discussion
					Source: Nokia, Nokia Shanghai Bell

Decision:		Noted.

R4-2308878	Discussion on specific issues related to use case for AIML

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

R4-2308974	On specific issues related to use case for AIML

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

//Interoperability and testability aspect

R4-2307142	Discussion on Interoperability and testability aspects for AIML

Type: discussion		For: (not specified)
					Source: CAICT

Abstract:

In this contribution, we share our views on reference block diagram and reference encoder/decoder.

Decision:		Noted.

R4-2307264	AI/ML discussion

Type: discussion		For: Approval
					Source: Qualcomm, Inc.

Decision:		Noted.

R4-2307341	On testability with AI/ML in air interface

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2307573	Discussion on interoperability and testability for AI/ML

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2307730	Further discussion on Interoperability and testability aspects for AI/ML

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2308031	On Interoperability and Testability Aspects of AI/ML for NR Air Interface

Type: discussion		For: Discussion
					Source: Nokia, Nokia Shanghai Bell

Decision:		Noted.

R4-2308042	Discussion on the Interoperability and testability aspects of AI/ML

Type: other		For: Approval
					Source: ZTE Corporation

Decision:		Noted.

R4-2308189	General Views on Testing Aspects for the AI/ML Air Interface

Type: discussion		For: Discussion
					Source: VIAVI Solutions

Abstract:

This contribution provides some general views on testing aspects for the R18 study on AI/ML for the air interface, specifically with relation to LCM and datasets.

Decision:		Noted.

R4-2308527	AI/ML use case considerations

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

Some observations on use case specific

Decision:		Noted.

R4-2308879	Discussion on interoperability and testability aspects

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

R4-2308975	On testability issues for two-sided AI/ML model

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2309002	Discussion on general aspects for AIML

Type: discussion		For: Approval
					Source: Xiaomi

Decision:		Noted.

R4-2309317	Interoperability and testability aspect for AI/ML air interface

Type: discussion		For: Discussion
					Source: Samsung

Decision:		Noted.

// Moderator summary and conclusions

R4-2310023	Topic summary for [107][140]

Type: other		For: Information
					Source: Moderator (Qualcomm)

Abstract:

This contribution provides the summary of open issues and proposals according to companies’ contributions.

Decision:		Noted.

R4-2310432	Ad hoc minutes for NR AI/ML

Type: other		For: Approval
					Source: Qualcomm

Decision:		Noted.

R4-2310433	WF on RAN4 requirements for NR AI/ML

Type: other		For: Approval
					Source: Qualcomm

Decision:		Approved.

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template