## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-231503

## Slide 2: Executive Summary
Rel-18 work items: Overall good progress across all WIs. Most of the Rel-18 WIs can be declared completed from RAN1 perspective and RAN1 CRs have been submitted to RAN.
Rel-18 study items: Study on duplex evolution and LP-WUS can be declared completed from RAN1 perspective and TRs have been submitted to RAN. Study on AI/ML is incomplete.
Pre-Rel-18: RAN1 specifications are stable.
RAN1#114 | August 21st – 25th, 2023 | Toulouse, France | LTE/NR maintenance and Rel-18 WI/SIs
RAN #101 | September 11th – 15th, 2023 | Bangalore, India | 

## Slide 3: Delegates in RAN1
RAN1#114 had 1091 registered participants and 570 attended participants
In the last 3 F2F RAN1 meetings, RAN1 had 580 attended participants on average
  Compared to 2019, the number of participants has increased by 26%
In 2019, 460 per meeting
580 per meeting in the last 3 F2F meetings

## Slide 4: Tdocs submitted to RAN1
RAN1 continues to have over 2000 tdocs per meeting

## Slide 5: Online sessions
Up to 3 parallel sessions were used for online discussions in RAN1#114
  Online time was assigned considering the TUs per WI/SI assigned by RAN and the remaining open issues for each WI/SI
  For UE features, RAN1#114 used 895 minutes. In Q4, time allocation for Rel-18 UE features will be increased to facilitate early stabilization.
Rel-18 WI/SIs | AI/ML | Position | MIMO | Sidelink | Duplex | NW EnSav | NTN | Cov Enh | LP-WUS | Mobility | RedCap | XR | <5MHz | ITU Sat Eval | UE features | Pre-Rel18
RAN assigned TUs | 3 | 3 | 3 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 0.5 |  |  | 
Time in RAN1#114 | 785 min | 690 min | 655 min | 540 min | 310 min | 535 min | 340 min | 290 min | 440 min | 240 min | 150 min | 135 min | 110 min | 20 min | 895 min | 615 min

## Slide 6: Offline sessions
Up to 2 parallel sessions were used for organized offline discussions in RAN1#114
  Offline time was assigned considering the TUs per WI/SI assigned by RAN and the remaining open issues for each WI/SI
Rel-18 WI/SIs | AI/ML | Position | MIMO | Sidelink | Duplex | NW EnSav | NTN | Cov Enh | LP-WUS | Mobility | RedCap | XR | <5MHz | ITU Sat Eval | UE features | Pre-Rel18
RAN assigned TUs | 3 | 3 | 3 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 0.5 |  |  | 
Time in RAN1#114 | 690 min | 445 min | 400 min | 345 min | 290 min | 540 min | 270 min | 180 min | 415 min | 180 min | 75 min | 160 min | 50 min |  |  | 

## Slide 7: Other Information on RAN1 for 2023.Q3
Additional effort was spent by RAN1 on post meeting email discussions to handle following topics in Q3:
  Review of Rel-18 draft CRs
  Outgoing LSs on Rel-18 higher layer signaling, Rel-18 AI/ML (data collection requirements and assumptions)
  Review of TRs on LP-WUS, Duplex Evolution, and AI/ML
  Endorsement of alignment CRs
  Finalization of evaluation methodology for IMT2020 Satellite Evaluation

## Slide 8
E-UTRA

## Slide 9: LTE Summary
Rel-18 LTE (IoT NTN)
  RAN1 part of the work item is now completed
  CRs have been submitted to RAN
  Updated RRC parameters has been sent to RAN2
  Updated UE features has been sent to RAN2
LTE specifications up to Rel-17 are stable
  1 endorsed Rel-16 CR (Cat F) as outcome of RAN1#114

## Slide 10: Overview of Rel-18 LTE WIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
(RAN2-led) IoT (Internet of Things) NTN (non-terrestrial network) enhancements | WI | YES | No | RAN#101 | RAN#101 | RP-232310
 | Disputed
red | Proposal for change

## Slide 11
5G NR

## Slide 12: NR Summary: Rel-18 Work Items
NR demod performance evolution (RAN4-led): RAN1 was not able to complete the work as scheduled
  RAN1 requires additional info from RAN4 in order to finalize Rel-18 spec change (LS sent to RAN4)
  It is expected that the work can be completed in Q4 if RAN4 response is available before RAN1#115
Other than the above work item, all other Rel-18 work items have been completed
  Rel-18 NR CRs have been submitted to RAN
    For the 38.214 CR on MC-Enh (UL TX switching part), RAN1 requires RAN decision to finalize the CR
  Updated Rel-18 NR RRC parameters has been sent to RAN2
  Updated Rel-18 NR UE features has been sent to RAN2
Outcome of Rel-18 WI issues discussed in RAN#100
  NR sidelink evolution: All RAN1 objectives including sidelink CA were completed
  NR-NTN Enh: All RAN1 objectives including network verified UE location were completed
  Coverage Enh: RAN1 made decision to support PHR enhancement for dynamic waveform switching

## Slide 13: Rel-18 NR Work Item List
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
NR MIMO evolution for downlink and uplink | WI | YES | No | RAN#101 | RAN#101 | RP-231717
NR sidelink evolution | WI | YES | No | RAN#101 | RAN#101 | RP-231583
Expanded and Improved NR Positioning | WI | YES | No | RAN#101 | RAN#101 | RP-232041
Enhanced support of reduced capability NR devices | WI | YES | No | RAN#101 | RAN#101 | RP-231628
Network energy savings for NR | WI | YES | No | RAN#101 | RAN#101 | RP-231926
NR network-controlled repeaters | WI | YES | No | RAN#101 | RAN#101 | RP-231614
Enhancement of NR Dynamic Spectrum Sharing (DSS) | WI | YES | No | RAN#101 | RAN#101 | RP-232132
Multi-carrier enhancements for NR | WI | YES | No | RAN#101 | RAN#101 | RP-232089
Further NR coverage enhancements | WI | YES | No | RAN#101 | RAN#101 | RP-232272
(RAN2-led) NR support for UAV (Uncrewed Aerial Vehicles) | WI | YES | No | RAN#101 | RAN#101 | RP-231864
(RAN2-led) XR enhancements for NR | WI | YES | No | RAN#101 | RAN#101 | RP-231606
(RAN2-led) NR NTN (Non-Terrestrial Networks) enhancements | WI | YES | No | RAN#101 | RAN#101 | RP-231563
(RAN2-led) Further NR mobility enhancements | WI | YES | No | RAN#101 | RAN#101 | RP-232311
(RAN4-led) NR support for dedicated spectrum less than 5MHz for FR1 | WI | YES | No | RAN#101 | RAN#101 | RP-231712
(RAN4-led) Support for BWP operation w/o restriction in NR | WI | YES | No | RAN#101 | RAN#101 | RP-231924
(RAN4-led) NR demodulation performance evolution | WI | NO | No | RAN#101 | RAN#102 | RP-232250
 | Disputed
red | Proposal for change

## Slide 14: NR Summary: Rel-18 Study Items
Study on AI/ML for NR air interface: RAN1 was not able to complete the work as scheduled
  RAN1 work on general aspects of AI/ML framework and CSI feedback enhancement (spec impact) is incomplete (2 out of 7 RAN1 sub-agenda items)
  It is expected that the work can be completed in Q4
RAN1 work on the following study items have been completed as scheduled
  Study on evolution of NR duplex operation
  Study on low-power Wake-up Signal and Receiver for NR

## Slide 15: Overview of Rel-18 NR Study Item List
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | SI | NO | No | RAN#101 | RAN#102 | RP-231763
Study on evolution of NR duplex operation | SI | YES | No | RAN#101 | RAN#101 | RP-232231
Study on low-power Wake-up Signal and Receiver for NR | SI | YES | No | RAN#101 | RAN#101 | RP-231812
(RAN-led) Study on Self-Evaluation towards the 3GPP submission of an IMT-2020 Satellite RAT | SI | No | No | RAN#102 | RAN#102 | RP-231944
 | Disputed
red | Proposal for change

## Slide 16: Rel-18 TEIs
RAN1 endorsed one additional TEI proposal (total number of endorsed Rel-18 TEIs is 6)
To align the TEI CR submission across WGs, RAN1 CRs will be submitted in RAN#102 (Dec)

## Slide 17: NR Summary: Maintenance
NR specifications up to Rel-17 are stable
  No Cat-F CRs were endorsed for Rel-15 (for the last 4 quarters)
  2 Cat-F CRs were endorsed for Rel-16 (12 in 2022.Q4  9 in 2023.Q1  5 in 2023.Q2  2)
  23 Cat-F CRs were endorsed for Rel-17 (105 in 2022.Q4  40 in 2023.Q1  28 in 2023.Q2  23)
Rel-17 NR UE feature list is stable

## Slide 18: Future Meetings
RAN1 will have two meetings in 2023.Q4
  RAN1#114bis (October 9~13, Xiamen, China) will be a F2F meeting with 2-way remote attendance
  RAN1#115 (November 13~17, Chicago, USA) will be a F2F meeting with 2-way remote attendance

## Slide 19: Concluding Remarks
RAN1#114 focused on
  Completion of Rel-18 study/work items
  Critical maintenance issues
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the e-meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215)
  Shinya Kumagai and Ralf Bendlin for leading UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being constructive in driving consensus
  Special thanks to ETSI for hosting the meeting in Toulouse, France