## Slide 1: Status Report RAN WG2 to TSG-RAN #101
v0
Johan Johansson
RAN2 Chair (MediaTek Inc)
AI: 5.2

## Slide 2: RAN WG2 meetings in this Q
R2 123, Toulouse, France
  August 21th – 25th
  Full Agenda

## Slide 3: NR & Joint WIs Rel-15 and Rel-16
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions. - The first 3 NR items represents the common Agenda item, with all other Wis (i.e. all except V2X, NR Pos, NR SON MDT)
  NR Rel-16 and earlier Q3 2023
  NR and Joint WIs
    19 CRs agreed (not incl Cat A CRs), was 31 last Q
    CR with interoperability issues, see appendix.
  Comment R2 Chair:
    Reasonable maintenance impact
Chart: NR Maintenance R15 R16
| Stage-2 | User Plane | Control Plane | NR V2X | NR Positioning | NR SON MDT
Agreed CRs | 1 | 0 | 7 | 4 | 2 | 5
Tdocs | 4 | 4 | 69 | 40 | 12 | 19
Drafts | 30 | 61

## Slide 4: NR & Joint WIs Rel-17
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
- The first 3 NR items represents the common Agenda item, with all other WIs.
  Rel-17 Q3 2023
  NR and Joint WIs
    38 CRs agreed (not incl Cat A CRs), was 117 last Q
    CR with interoperability issues, see appendix.
  Comment R2 Chair:
    Significant reduction in the number of agreed CRs. Most agreed CRs are clarifications (for which misunderstandings may happen if not clarified)
Chart: NR Maintenance R17
| Stage-2 | User Plane | Control Plane | SL Relay | NR NTN | ePos | SONMDT | enh SL
Agreed CRs | 4 | 5 | 17 | 4 | 0 | 2 | 2 | 4
Tdocs | 21 | 12 | 110 | 23 | 5 | 12 | 16 | 24
Drafts | 25 | 43 | 8 | 10 | 17 | 47

## Slide 5: EUTRA Rel-17 and Earlier
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions. - The first 5 NR items represents the common Agenda item, with all other Wis (i.e. all except V2X, NR Pos, NR SON MDT)
  EUTRA Rel-17 and earlier Q3 2023.
  EUTRA WIs
    4 CRs agreed (not incl Cat A CRs), was 8 last Q
    No NBC CRs.
  Comment R2 Chair:
    IoT-NTN is the only item being actively corrected, otherwise almost no maintenance activity.
Chart: EUTRA Maintenance
| R17- LTE and IoT | R17 IoT-NTN | R15- V2X and SL | R16- Pos
Agreed CRs | 0 | 4 | 0 | 0
Tdocs | 4 | 17 | 0 | 0
Drafts | 49

## Slide 6: Rel-18
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
- IPA = In-principle-agreed
Chart: Rel-18
| NC Repeater | eiPos | Nw Energy Saving | fMobEnh | XR | IoT NTN enh | NR NTN enh | UAV | eSLRelay | IDC | eMBS | Mob IAB | feSONMDT | eQOE | SL evo | AI ML | Dual TXRX MUSIM | MT SDT | eRedcap | NR MIMO evo | NR CovEnh 2 | SI LPWUS | Timing URLLC | TEI18 | Other
IPA CRs | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 5 | 0 | 0 | 4 | 0 | 0 | 0 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 5 | 0
Tdocs | 23 | 125 | 94 | 173 | 166 | 83 | 114 | 53 | 124 | 23 | 66 | 55 | 85 | 50 | 101 | 96 | 53 | 40 | 59 | 43 | 33 | 33 | 16 | 60 | 99
Drafts | 26 | 165 | 96 | 38 | 31 | 41 | 115 | 21 | 13 | 0 | 7 | 0 | 32 | 8 | 16 | 9 | 14 | 15 | 4 | 42 | 17

## Slide 7: Rel-18: RAN2 led items
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
941106 | Core part: NR NTN (Non-Terrestrial Networks) enhancements | NR_NTN_enh-Core | 12/2023 | 60% | RP-231484 | 75% | --
940104 | Core part: IoT (Internet of Things) NTN (non-terrestrial network) enhancements | IoT_NTN_enh-Core | 12/2023 | 65% | RP-231407 | 82% | --
941105 | Core part: NR support for UAV (Uncrewed Aerial Vehicles) | NR_UAV-Core | 12/2023 | 60% | RP-230782 | 80% | --
941102 | Core part: NR sidelink relay enhancements | NR_SL_relay_enh-Core | 12/2023 | 65% | RP-223501 | 80% | -
941100 | Core part: Mobile Terminated-Small Data Transmission (MT-SDT) for NR | NR_MT_SDT-Core | 09/2023 | 75% | RP-222993 | 100% | WI is complete from RAN2 point of view, CRs have been agreed-in-principle (will be provided to TSG RAN at RAN2 stage-3 freeze).
940199 | Core part: Enhancements of NR Multicast and Broadcast Services | NR_MBS_enh-Core | 12/2023 | 60% | RP-221458 | 75% | --
981139 | Core Part: XR (eXtended Reality) enhancements for NR | NR_XR_enh-Core | 12/2023 | 45% | RP-223502 | 68% | 
940198 | Core part: Further NR mobility enhancements | NR_Mob_enh2-Core | 12/2023 | 60% | RP-223520 | 80% | --
941103 | Core part: In-Device Co-existence (IDC) enhancements for NR and MR-DC | NR_IDC_enh-Core | 12/2023 | 90% | RP-213589 | 100% | WI is complete from RAN2 point of view since 2023Q2
941101 | Core part: Dual Transmission/Reception (Tx/Rx) Multi-SIM for NR | NR_DualTxRx_MUSIM-Core | 12/2023 | 40% | RP-231461 | 65% | -

## Slide 8: Rel-18: Comments Selected other items
UID | Name | Acronym | GR | Target | Old % | WID | New % | Change or comment
940194 | Core part: Multi-carrier enhancements for NR | NR_MC_enh-Core | R1 | 06/2023 |  | RP-222251 |  | For UL TX switching Baseline CRs Endorsed. Other parts not yet endorsed. In general: RAN2 is awaiting final outcomes in R1 and R4,to finalize CRs
981038 | Core part: Expanded and Improved NR Positioning | NR_pos_enh2-Core | R1 | 12/2023 |  | RP-231460 |  | R2 has concluded that Timely conclusion is at risk for Sidelink Positioning..

## Slide 9: RAN2 Load - statistics
Chart: 
| R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121 | R2 121bis-e | R2 122 | R2 123
Tdocs (no) | 2170 | 2462 | 2332 | 1709 | 2192 | 2295 | 2072 | 2237 | 2265
Chart: AT Tech Offline Disc
| R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121 | R2 121bis-e | R2 122 | R2 123
AT Disc | 187 | 180 | 137 | 92 | 98 | 94 | 105 | 109 | 96
Chart: On-line (h)
| R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121 | R2 121bis-e | R2 122 | R2 123
F2F/GTW (h) | 80.9 | 76.2 | 67.8 | 68.5 | 114 | 117.75 | 71.5 | 110 | 112
Chart: Drafts Offline Folders
| R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121 | R2 121bis-e | R2 122 | R2 123
Draft files (no) | 4229 | 4236 | 2846 | 1948 | 1027 | 1081 | 3015 | 956 | 1000
Draft size (MB) | 851 | 1550 | 800 | 301 | 164 | 146 | 471 | 208 | 313

## Slide 10: RAN2 load – overtime - approximate
R2 - 123 Overtime (min) | MON | TUE | WED | THU | FRI
MAIN | 10 | 0 | 75 | 0 | 0
BO1 | 4 | 10 | 0 | 1 | 0
BO2 | 5 | 0 | - | 0 | 0
RAN2 123 F2F On-Line Time =
Nominal time + Overtime
110 + 1.6 = 112 h
Comment R2 Chair: Can probably stop reporting overtime for F2F meetings (this was mainly an issue for e-meetings)

## Slide 11
Thank you R2 leadership:
Juha Korhonen (MCC)
Tero Henttonen (RAN2 Vice Chair)
Sergio Parolari (RAN2 Vice Chair)
Kyeongin Jeong (session chair)
Nathan Tenny (session chair)
Diana Pani (session chair)
Hu Nan (session chair)
Dawid Koziol (session chair)
Thank you for your support last quarter
Sasha Sirotkin (session chair)
Yi Guo (session chair)
Mattias Bergstrom (session chair)
Eswar Vutukuri (session chair)
Erlin Zheng (session chair)
Thank you
Rapporteurs, volunteers and diligent reviewers.

## Slide 12
RAN2 leaders in Toulouse
JOHAN
DIANA
TERO
SERGIO
ERLIN
KYEONGIN
DAWID
HUNAN
JUHA
NATHAN
YI
Missing: Sasha, Mattias
ESWAR

## Slide 13
Outgoing Officials
Johan Johansson (Outgoing Chair, MediaTek)
Sergio Parolari (Outgoing Vice Chair, ZTE Corporation)
Tero Henttonen (Outgoing Vice Chair, Nokia)
New Elected Officials
Diana Pani (Chair, Interdigital)
Kyeongin Jeong (Vice Chair, Samsung)
Erlin Zeng (Vice Chair, CATT)
Leadership Change in RAN2
Last 4 years:
We learned to conduct large e-meetings
We learned to appreciate face-to-face meetings.
We still love the good spirit in RAN2
THANK YOU
For the next period:
Best wishes to the new leadership.
Keep the good spirit.

## Slide 14: Appendix: TEI report The TEI Report lists the TEI related CRs agreed by RAN2 in 2023 Q3. Cat A CRs not listed (see tdoc lists)

## Slide 15: TEI Report Agreed CRs (except Cat A)
Rel-16 NR
R2-2308249 Miscellaneous non-controversial corrections Set XIX Ericsson CR Rel-16 38.331 16.13.0
NR_newRAT-Core, TEI16 4237 F
R2-2309239 Redirection with MPS correction for resume cause Peraton Labs, CISA ECD, AT&T, T-Mobile USA, Verizon CR Rel-16 38.331 16.13.0 TEI16 4227 F
R2-2309240 Redirection with MPS correction for resume cause Peraton Labs, CISA ECD, AT&T, T-Mobile USA, Verizon CR Rel-16 36.331 16.12.0 TEI16 4941 F
R2-2309275 Correction on mobility restriction list for MR-DC with 5GC R3 (Huawei, Nokia, Nokia Shanghai Bell, Deutsche Telekom, Orange) CR Rel-16 37.340 16.12.0 NR_newRAT-Core, TEI16 0369 F

## Slide 16: TEI Report Agreed CRs (except Cat A)
Rel-17 NR
R2-2308712 Correction on 2-step RACH configuration for feature combination ASUSTeK CR Rel-17 38.331 17.5.0 TEI17 4279 F
R2-2308980 Miscellaneous corrections on UE capabilities Huawei, HiSilicon CR Rel-17 38.306 17.5.0 TEI17 0949 F
R2-2309168 Addition of extended number range for NS value Apple Inc, Ericsson, Lenovo CR Rel-17 38.331 17.5.0 TEI17 3900 F
R2-2309169 Addition of extended number range for NS value Apple Inc, Ericsson, Lenovo CR Rel-17 36.331 17.5.0 TEI17 4917 F
R2-2309277 Miscellaneous non-controversial corrections Set XIX Ericsson CR Rel-17 38.331 17.5.0 NR_newRAT-Core, TEI17 4238 F
R2-2309289 CSI-RS resource coordination in NR-DC Nokia, Nokia Shanghai Bell CR Rel-17 38.331 17.5.0 NR_newRAT-Core, TEI17 3991 F
R2-2309293 GNSS SSR BDS orbit emphemeris reference clarification to align with RTCM Ericsson CR Rel-17 37.355 17.5.0 NR_pos-Core, TEI17 0461 F

## Slide 17: TEI Report Agreed CRs
Cat B/C Rel-18 Endorsed CRs (In-Principle-Agreed)
R2-2309320 SSR Satellite PCV Residuals [Rel18PCV] Swift Navigation, Ericsson CR Rel-18 36.305 17.3.0 TEI18 0118 C
R2-2309321 SSR Satellite PCV Residuals [Rel18PCV] Swift Navigation, Ericsson CR Rel-18 38.305 17.5.0 TEI18 0140 C
R2-2309322 SSR Satellite PCV Residuals [Rel18PCV] Swift Navigation, Ericsson CR Rel-18 37.355 17.5.0 TEI18 0465 C
R2-2309323 SSR Satellite PCV Residuals [Rel18PCV] Swift Navigation, Ericsson CR Rel-18 36.331 17.5.0 TEI18 4955 C
R2-2309324 SSR Satellite PCV Residuals [Rel18PCV] Swift Navigation, Ericsson CR Rel-18 38.331 17.5.0 TEI18 4296 C

## Slide 18: Appendix: CRs with compatibility issues / comments

## Slide 19: CR with interoperability issues
All CRs in this quarter are backwards compatible on ASN.1 level. Below CRs are mandatory for both protocol end points for the related functionality and/or has interoperability issue on functional level.
Rel-16
R2-2309009 Correction to NS-value utilization Nokia, Nokia Shanghai Bell CR Rel-16 36.331 16.12.0 4939 1 F NR_IAB-Core
R2-2309010 Correction to NS-value utilization Nokia, Nokia Shanghai Bell CR Rel-17 36.331 17.5.0 4940 1 A NR_IAB-Core
  R2 Chair Comments:
  - Will be further replaced by company CR to TSG RAN.
  - Issue was introduced due to IAB Rel-16, but the impact applies to all UEs. The UE selection of NS-value and P-Max has been incorrect and the procedure text illogical. Hopefully applicable implementors has realized this and applied the Rel-15 behaviour.