## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair: Xizeng Dai
3GPP RAN WG4 Vice Chairs: Haijie Qiu, Andrey Chervyakov
Gene Fong, Shan Yang
3GPP TSG-RAN Meeting #101
Bangalore, India, September 11-15, 2023
Agenda Item: 5.4
RP-231509

## Slide 2: Summary (1/2)
In Q3 2023, RAN4 had 1 face to face meeting, i.e., RAN4#108, in Toulouse France
  RAN4#108 - August 22, 2023 - Gene Fong, Qualcomm Incorporated (ATIS) and Shan Yang, China Telecom Corporation Ltd. (CCSA) were elected as new RAN4 Vice Chairs. Congratulations to Gene and Shan!
  Three parallel sessions (Main, RRM, and BSRF_Demod_Test) + one ad hoc session were scheduled.
  Full agendas including maintenance were set.
Rel-15/Rel-16, Rel-17 and Rel-18 closed spectrum-related items maintenance
  In RAN4#108, there were totally 378 contributions (10.91% of total tdocs, 15% in Q2 2023) for Rel-15 or Rel-16 maintenance.
  In RAN4#108, there were totally 412 contributions (11.89% of total tdocs, 17.2% in Q2 2023) for Rel-17 maintenance.
  In RAN4#108, there were totally 77 contributions (2.22% of total tdocs) for Rel-18 maintenance (some spectrum related WIs)
Rel-18 WI/SI (total 90 items: 17 closed, 72 on-going in next Quarter, 1 on-hold)
  RAN4 focuses on Rel-18 SIs and Rel-18 WI core parts
  Statuses of WI/SI can be found in the next slides

## Slide 3: Summary (2/2)
Rel-18 WI/SI (total 90 items: 17 closed, 72 on-going in next Quarter, 1 on-hold)
  Black color: on-going items. Gray color: items to be started in future meetings. Red color: closed items.
RAN1~3 led WI/SI (RAN4 work needed)（21）
RAN4 led non-spectrum WI/SI（22）
RAN4 led spectrum WI/SI（47）
DC_R18_1BLTE_1BNR_2DL2UL
DC_R18_2BLTE_1BNR_3DL2UL
DC_R18_xBLTE_1BNR_yDL2UL
DC_R18_xBLTE_2BNR_yDL2UL
DC_R18_xBLTE_yBNR_zDL2UL
DC_R18_xBLTE_yBNR_zDL3UL
NR_CA_R18_Intra
NR_CADC_R18_2BDL_xBUL
NR_CADC_R18_3BDL_xBUL
NR_CADC_R18_yBDL_xBUL
NR_SUL_combos_R18
NR_2SUL_cell_combos_R18
NR_LTE_V2X_PC5_combos_R18
LTE_NR_HPUE_FWVM_R18
NR_RAIL_HPUE_n100_n101 (stopped)
HPUE_FR1_DC_LTE_NR_R18
HPUE_NR_FR1_TDD_intra_CA_R18
HPUE_NR_FR1_TDD_R18
HPUE_FR1_TDD_NR_CADC_SUL_R18
HPUE_FR1_FDD_NR_CADC_R18
HPUE_NR_FR1_FDD_R18
DL_intrpt_combos_TxSW_R18
NR_bands_UL_MIMO_R18
NR_bands_R18_BWs
NR_FDD_bands_R18_redcap
NR_bands_R18_BWs
LTE_NR_Simult_RxTx_R18
4Rx_NR_bands_R18
4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC
NR_700800900_combo_enh
NR_600MHz_APT (closed 2023/03)
NR_unlic_enh (closed 2023/06)
NR_900MHz_US
NR_TDD_n54 (closed 2023/03)
NR_NTN_LSband-Core
NR_FDD_ULn28_DLn75_n76
NR_6GHz_add_bands
LTE_CA_R18_xBDL_yBUL
LTE_bands_R18_M1_M2_NB1_NB2
LTE_terr_bcast_bands_part2 (closed 2023/06)
LTE_900MHz_US (closed 2023/06)
IoT_NTN_extLband
IoT_NTN_FDD_LS_band
LTE_intra_CA_MPR_35MHz_gap (2023/06)
LTE_TDD_1670_1675MHz (closed 2022/12)
LTE_CA_intra_B8-Core (closed 2022/12)
NR_NTN_channel_30MHz
FS_NR_eff_BW_util
FS_NR_700800900_combo_enh (closed 2023/03)
FS_SimBC
FS_NR_BS_RF_evo
FS_NR_FR2_OTA_enh
FS_NR_sub1GHz_combo_enh
NR_ENDC_RF_FR1_enh2
NR_channel_raster_enh
NR_RF_FR2_req_Ph3
NR_FR2_multiRX_DL
NR_RRM_enh3-Core
NR_MG_enh2
NR_BWP_wor
NonCol_intraB_ENDC_NR_CA
NR_HST_FR2_enh (core closed 2023/06)
NR_ATG
NR_FR1_lessthan_5MHz_BW
NR_FR1_TRP_TRS_enh
NR_MIMO_OTA_enh
NR_LTE_EMC_enh (closed 2023/06)
NR_demod_enh3-Perf
LTE_NBIOT_eMTC_NTN_req-Perf (closed 2023/06)
FS_NR_pos_enh2 (closed 2022/11)
FS_NR_duplex_evo
FS_NR_AIML_Air
FS_NR_LPWUS
NR_DSS_enh (start from Q4/23)
NR_pos_enh2
NR_MC_enh (closed 2023/06)
NR_Mob_enh2
NR_DualTxRx_MUSIM
NR_NTN_enh
NR_cov_enh2
NR_netcon_repeater
NR_MIMO_evo_DL_UL
NR_SL_enh2
NR_redcap_enh
NR_SL_relay_enh
NR_mobile_IAB
Netw_Energy_NR
NR_UAV
NR_IDC_Enh-Core
LTE_UAV_enh

## Slide 4: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #108 | August 21 – August 25, 2023 | Toulouse, France | ETSI | 669/574 | 3674/3464
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108
Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450 | 2663 | 3690 | 3628 | 3619 | 2231 | 2647 | 2881 | 2084 | 2816 | 3464
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108
Delegates | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396 | 404 | 444 | 382 | 452 | 441 | 457 | 466 | 493 | 572 | 574

## Slide 5: Status and issues of RAN4-led WI/SIs
The status for each item can be found in the attached excel file in the zip file
  The following items is to be completed (3)
    NR_HST_FR2_enh-Core, NR_LTE_EMC_enh, LTE_terr_bcast_bands_part2
  The following items needs be extended (6)
    FS_NR_sub1GHz_combo_enh, NR_FR1_lessthan_5MHz_BW, NR_FR2_multiRX_DL, NonCol_intraB_ENDC_NR_CA, NR_FDD_ULn28_DLn75_n76, IoT_NTN_extLband
The proposals to modify scope and/or open issues of RAN4-led items, which may need discussions in RAN#101
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.2.9 | FS_NR_sub1GHz_combo_enh | 2023/9 | 80% | SI is extended by one quarter. Revised SID: update objective of CA_n26(2A)
9.3.4.1 | NR_FR1_lessthan_5MHz_BW | 2024/6 | 95%, 0% | RAN4 RRM core is extended by one quarter. Revised WID: remove 38.214 and add 38.124 in impacted spec table. RP-231532, Reply LS to CEPT_ECC_FM(23)082Annex33 = R4-2311003 on NR bandwidth smaller than 5 MHz at 900 MHz (R4-2313910; to: CEPT ECC WG FM; cc: RAN; contact: Nokia), RAN4
9.3.4.2 | NR_ENDC_RF_FR1_enh2 | 2023/12 | 80%, 80% | Revised WID: remove "Example band combos and configurations need to be defined." for 8Rx in the objective.
9.3.4.4 | NR_FR2_multiRX_DL | 2024/3 | 85%, 20% | WI is extended by one Quarter. Revised WID: add TR number. RP-231821, Discussions on FR2 Multi-Rx DL remaining issues, vivo RP-232107, On Scope of TR for NR frequency range 2 (FR2) multi-Rx chain DL reception, Apple
9.3.4.7 | NR_MG_enh2 | 2023/12 | 80%, 0% | Revised WID: add TS 38.473 RAN3.

## Slide 6: Status and issues of RAN4-led WI/SIs
The proposals to modify scope and/or open issues of RAN4-led items, which may need discussions in RAN#101
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.3.4.10 | NonCol_intraB_ENDC_NR_CA | 2023/12 | 95%, 70% | Extended by one quarter adding RF TU. Controversial issue is related to BS signaling to indicate UE type. RP-232005, Signaling for Intra-band Non-collocated CA, Qualcomm Incorporated RP-232108, On dynamic configuration of type 2 UE, Apple RP-232109, Draft LS on signaling support for type 2 UE, Apple RP-232119, Views on the Type 2 UE for Non-collocated deployment, KDDI Corporation RP-232638, On dynamic configuration of type 2 UE, Apple
9.3.4.11 | NR_demod_enh3 | 2024/3 | 33%, 60% | Revised WID: change Acronym, confirm baseline for MU-MIMO reference receiver. RP-231530, Reply LS to R4-2309895 = RP-230846 on required DCI signalling for advanced receiver on MU-MIMO scenario (R1-2308598; to: RAN4; cc: RAN; contact: Qualcomm), RAN1
9.3.4.12 | NR_MIMO_OTA_enh | 2024/6 | 80%, 30% | Revised WID: add internal TR.
9.3.4.14 | NR_BWP_wor | 2024/6 | 60%, 0% | Revised WID: add HO for Option C. RP-231823, Scope of BWP operation without restriction WI, vivo, Vodafone, MediaTek inc., CATT, Huawei, HiSilicon, ZTE RP-231923, On the WID revision of NR_BWP_wor, Vodafone, vivo
9.4.1.6 | NR_FDD_ULn28_DLn75_n76 | 2023/9 | 80%, 0% | Extended by one quarter. Revised WID: update completion date for spec.
9.4.3.6 | NR_2SUL_cell_combos_R18 | 2023/12 | 50%, 50% | Revised WID: Remove NOTE2 and add uplink configurations. RP-232380, On the support for a UE configured with two serving cells, each with SUL, Huawei, HiSilicon.
9.4.3.7 | NR_700800900_combo_enh | 2023/12 | 80%, 0% | Revised WID: Add Acronym and CA_n5A-n28A-n105A. RP-231970, Rescoping CA_n5-n8 in UL CA_n5-n8 support, Apple

## Slide 7: Status and issues of RAN4-led WI/SIs
The proposals to modify scope and/or open issues of RAN4-led items, which may need discussions in RAN#101
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.4.5.4 | NR_NTN_CBW_30MHz-Core | 2023/12 | 50% | Revised WID: Add acronym and UID, and remove the specific bands for objective of defining 30MHz channel bandwidth.
9.4.5.6 | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC-Core | 2023/12 | 85% | Revised WID: update the example bands for low band 4Rx and example band combinations for 3Tx. Remove bands for 4Rx and band combinations for 3Tx. RP-231769, R18 3T4R example band combinations handling, OPPO
10.3.3 | IoT_NTN_extLband | 2023/12 | 30%, 0% | WI is extended by one quarter. Revised WID: remove the limitation of applicable region and add objectives of regional requirements, add new TR, and update information of impacted spec.

## Slide 8: RAN4 issues of WI/SIs led by other WGs
The open issues and proposals to modify scope of items led by other WGs
AI | WI/SI name （Acronym） | Open issues or proposed modifications of scope
9.2.1 | FS_6GHz_LTE_NR | RP-231966, Regulatory update for the 6GHz frequency range, Apple RP-232382, Regulatory update for the upper 6GHz frequency range in China, Huawei, HiSilicon, CAICT
9.2.6 | FS_NR_LPWUS | RP-231813, Revised SID: Study on low-power wake-up signal and receiver for NR; rapporteur: vivo, vivo RP-231816, Handling of RRM studies for LP-WUS/WUR SI, vivo, CATT, China Telecom, Nordic Semiconductor ASA, Spreadtrum Communications
9.3.1.2 | NR_MC_enh | RP-231562, Views on UL Tx switching scope, Qualcomm Incorporated RP-231971, Rescoping Rel-18 UL Tx switching to only up to 3 bands, Apple RP-232090, Discussion on the supported scenarios for Rel-18 MCE, NTT DOCOMO, INC. RP-232443, On Scope of 3-4 band TX switching scenarios, Ericsson
9.3.1.8 | Netw_Energy_NR | RP-232175, Discussion on Rel-18 network energy saving, ZTE, Sanechips
9.3.2.6 | NR_UAV-Core | RP-232048, Discussion on NTZ, LG Electronics Inc. RP-232344, No-transmit zones for UAVs, Ericsson, Deutsche Telekom
9.3.2.7 | NR_NTN_enh | RP-231533, LS on RAN4 RRM work scope for NR NTN Ka band (R4-2314484; to: RAN; cc: -; contact: Thales), RAN4 RP-231819, RRM work for NR NTN enhancements, vivo
9.9 | Others | RP-232002, Views on release-independence for NR NTN bands, Qualcomm Incorporated
13.4.1 | Others | RP-232309, NTN testing issues between RAN4 and RAN5, Rapporteur (MediaTek Inc.) RP-232442, NTN testing work for NGSO deployments, Sateliot

## Slide 9: RAN4 new WI/SI proposals (Rel-18)
  New Rel-18 RAN4-led WI proposals
Category | New WI/SI proposals & source companies
Non-spectrum | mmWave BS RP-232381, New WID: Introduction of NR mmWave MB-BS (multi-band base station), Huawei, HiSilicon (follow-up WI for SI FS_NR_BS_RF_evo)
Spectrum | New NTN bands RP-231886, Ku Band Standardisation: A Way Forward, Intelsat RP-231888, Motivation for Standardisation of the Ku Band, Intelsat RP-231887, New WID on Introduction of the Satellite Ku Band, Intelsat RP-232597, New WID on Introduction of the Satellite Ku Band, Intelsat RP-232464, New WID proposal: Introduction of the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) for NR NTN, Inmarsat
 | HPUE for PC2/PC1.5 for inter-band UL CA RP-231768, Motivation of Rel-18 new basket WI for 3Tx inter-band UL CA and EN-DC, OPPO RP-231767, New WID: Rel-18 new basket WI for 3Tx inter-band UL CA and EN-DC, OPPO, Samsung
 | RedCap HPUE RP-232270, New WID: NR power class 2 RedCap (Reduced Capability) UE in FR1, China Telecom, MediaTek
 | New 450MHz bands RP-231571, New WID on introduction of NR bands n31 and n72, Nokia Corporation
 | LTE HPUE RP-231633, New WID on High Power UE (Power Class 2) for LTE FDD Single Band, AT&T, FirstNet RP-231757, High Power UE (Power Class 2) for LTE FDD Band14, FirstNet, AT&T

## Slide 10: RAN4 TU Planning
The RAN4 TU budget: (RP-230860)
  No TU available according to the endorsed TU budget (taking the TU requested for existing WIs in RAN#101 into account)
Q4 2023 meeting plans:
  RAN4#108bis and RAN4#109 meeting
    Focus on finalizing Rel-18 SI/WI core part timely
  Observations: workload in RAN4 is still high
  6 RAN4-led items/RAN4 core parts were requested to extend
  There are still new Rel-18 WI proposals and proposals upgrading the scope of Rel-18 WIs
1 TU = ~2h; RD: RRM/demodulation | RAN | R4RF | R4RD | R4RF | R4RD | RAN
Title | 101 Sep.23 | 108bis | 108bis | 109 | 109 | 102 Dec.23
total used capacity |  | 26.5 | 20.75 | 27.5 | 21 | 
available capacity |  | 24.5 | 20.5 | 24.5 | 20.5 | 
remaining/exceeded capacity |  | -2 | -0.25 | -3 | -0.5 | 

## Slide 11: TEI CR
Three sets of TEI Cat-B CR were agreed in RAN4 this quarter (RAN4#108)
TDoc | Title | Source | Type | Release | Spec | Version | Related WIs | CR | CR Cat
R4-2312530 | [TEI15] CR TS 36.101: Band 28 3 MHz operation for Japan [Japan_3MHz_n28] | Nokia, Rakuten Mobile, Inc | CR | Rel-15 | 36.101 | 15.22.0 | TEI15 | 6005 | B
R4-2312531 | [TEI15] CR TS 36.101: Band 28 3 MHz operation for Japan [Japan_3MHz_n28] | Nokia, Rakuten Mobile, Inc | CR | Rel-16 | 36.101 | 16.17.0 | TEI15 | 6006 | A
R4-2312532 | [TEI15] CR TS 36.101: Band 28 3 MHz operation for Japan [Japan_3MHz_n28] | Nokia, Rakuten Mobile, Inc | CR | Rel-17 | 36.101 | 17.10.0 | TEI15 | 6007 | A
R4-2312533 | [TEI15] CR TS 36.101: Band 28 3 MHz operation for Japan [Japan_3MHz_n28] | Nokia, Rakuten Mobile, Inc | CR | Rel-18 | 36.101 | 18.2.0 | TEI15 | 6008 | A
R4-2314416 | Requirements for NavIC L5 A-GNSS support | Reliance Jio, CEWiT | CR | Rel-17 | 38.171 | 17.3.0 | TEI17 | 0025 | B
R4-2314622 | CR for TS 38.101-1: Adding asymmetric channel bandwidth of UL 15/ DL 35 MHz for n66 [n66_asymBW] | DISH Network | CR | Rel-18 | 38.101-1 | 18.2.0 | TEI18 | 1697 | B

## Slide 12: Many thanks to Andrey, Haijie!
Many thanks to outgoing RAN4 Vice Chairs, Andrey, Haijie, for great contributions to RAN4 in last four years

## Slide 13: Congratulations to Gene, Shan!
Congratulations to newly elected RAN4 Vice Chairs, Gene, Shan

## Slide 14: Thank You All!
Many thanks to：
Vice chair Haijie Qiu, Andrey Chervyakov for chairing sessions
Carolyn Taylor and Achraf Khsiba for excellent supports
All the moderators for leading the discussions and providing summaries
  Jinqiang Xing, Aijun Cao, Alexander Sayenko, Ato Yu, Axel Muller, Basaier Jialade, Bin Han, Bo Liu, CH Park, Chrisitian Bergljung, Chunhui Zhang, Chunxia Guo, Daniel Poop, Dmitry Petrov, Dominique Brunel, Dominique Everaere, Dorin Panaitopol, Esther Sienkiewicz, Fei Xue, Gaurav Nigam, Gene Fong, Han Jing, He (Jackson) Wang, Hsuanli Lin, Hua Li, Huiping Shan, Ingo Wendler, Iwo Angelow, Jerry Cui, Jiakai Shi, Jin Wang, Jingjing Chen, Jingzhou Wu, Jin-yup Hwang, Johan Sköld, Johannes Hejselbaek, Kazuyoshi Uesaka, Lars Dalsgaard, Lei Du, Li Zhang, Liehai Liu, Man Hung Ng, Manasa Raghavan, Meng Zhang, Miao Wang, Michal Szydelko, Mueller Axel, Mohammad Abdi Abyaneh, Muhammad Kazmi, Ojas Choksi, Peng Zhang, Per Lindell, Petri Vasenkari, Phil Coan, Prashant Sharma, Qian Yang, Qifei Liu, Qiming Li, Qiuge Guo, Rafael Paiva, Richard Kybett, Richie Leo, Roy Hu, Rui Huang, Ruixin Wang, Sanjun Feng, Santhan Thangarasa, Shan Yang, Shiyuan Wang, Steven Chen, Su Hwan Lim, Sumant Iyer, Susanne Rath, Suzuki Yasuki, Taekhoon Kim, Tim Frost, Toni lahteensuo, Tricia Li, Ville Vintola, Wubin Zhou, Xiaoran Zhang, Xuan Yi, Xuhua Tao, Xusheng Wei, Yang Tang, Yankun Li, Ye Liu, Yiyan Zhang, Yoonoh Yang, Yuexia Song, Yunchuan Yang, Zhifeng Ma, Zhixun Tang, Zhongyi Shen
Delegates for great contributions and discussions.

## Slide 15: Thank You All!