3GPP TSG RAN meeting #100									           RP-231563

Bengalore, India, Sept 11-15, 2023								revised RP-230913

## Status Report to TSG

Title:			Status report for WI NR NTN (Non-Terrestrial Networks) enhancements; rapporteur: Thales

Agenda item:			9.3.2.7

| WI / SI Name | Rel-18 NR NTN (Non-Terrestrial Networks) enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR-NTN-enh |  |  |  |  |
| Unique ID | 941006 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231484 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall: 75% RAN1: 100% RAN2: 65% RAN3: 65% RAN4: 65% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#114 meeting, Toulouse, France, August 21st – 25th, 2023:

Observation

There is potential RAN1 discussion on the following aspects to support the RAN4 work on NTN above 10 GHz:

- PRACH configuration

- UE autonomous timing advance in connection with transmit timing errors and their associated requirements.

- Timing issues, e.g. MAC-CE application time in case of VSAT antenna for NR over NTN

- Reference subcarrier spacing for FR2-NTN

- Potential specification impact

No RAN1 specification impact is foreseen on channel raster and synchronization raster for NTN above 10 GHz.

Agreement

The following response to Question 2 in RAN2 LS (R1-2304322) is agreed:

- To monitor target cell PDCCH for dynamic grant for initial UL transmission, RAN1 think that there is no case where multiple beams are indicated for RACH-less handover. In this case, UE doesn’t expect that multiple beams are indicated from NW.

Agreement

For pathloss measurement in case of dynamic scheduled initial PUSCH for RACH-less handover, the UE calculates PLb,f,c(qd) using a RS resource from an SS/PBCH block with same SS/PBCH block index as the one the UE uses to monitor PDCCH scheduling dynamic UL grant for initial transmission.

Agreement

The following response to Question 3 in RAN2 LS (R1-2304322) is agreed:

- For the initial UL transmission scheduled by dynamic grant in RACH-less handover, RAN1 thinks that it follows the principle for power control for Msg3 (or MsgA) PUSCH as described in clause 7.1.1 in TS 38.213 except for pathloss determination. For pathloss determination, the UE uses a RS resource from an SS/PBCH block with same SS/PBCH block index as the one the UE uses to monitor PDCCH scheduling dynamic UL grant for initial transmission.

- RAN1 may continue further discussion on question 3.

Agreement

The draft LS in R1-2308567 is endorsed.

Final LS in R1-2308568.

Agreement

Endorse the draft LS content below:

Question 2: If it is feasible to support soft satellite switching without PCI change?

Reply:

Under the following conditions:

- UE is not required to connect to two satellites simultaneously during soft satellite switching.

- Interference avoidance/mitigation between two satellites may potentially be done by gNB implementation at least to ensure non-colliding SSB with same PCI at UE side.

- UE is provided with the information on new common TA, K_mac, ephemeris and cell-specific K-offset are applied during resynchronization to new satellite.

- UE may be provided with the information if needed to detect the SSB of the new satellite for soft satellite switching.

- The same UE behavior may be applied for soft satellite switching and hard satellite switching

RAN1 concludes it is feasible for soft satellite switching without PCI change.

Agreement

The draft LS in R1-2308441 is endorsed.

Final LS in R1-2308566.

- Coverage enhancement for NR NTN

Agreement

For NTN-specific PUSCH DMRS bundling,

- As UE capability report,

  - UE reports the max TDW size it can support by fulfilling the phase difference limit requirement.

    - Note: phase difference limit requirement is assumed to be at gNB receiver from RAN1 perspective.

    - Details, e.g., whether FG 30-4 is used without new FG or new FG is introduced, is discussed in UE feature session.

  - No consensus on whether to support Option 1d/1e/1f/1g.

Agreement

For NTN-specific PUSCH DMRS bundling, actual TDW is determined by the existing events and no additional event is defined.

Conclusion

For NTN-specific PUSCH DMRS bundling,

- For UE assistance information (i.e., report by signaling other than UE capability report),

  - No consensus on whether to support Option 2b/2c/2d

Agreement

The working assumption at the RAN1#112 meeting is superseded by the following agreement:

For PUCCH repetition for Msg4 HARQ-ACK,

- A RSRP threshold can be configured via SIB when the number of repetitions is configured by SIB.

  - If the RSRP threshold is configured,

    - UE capable of PUCCH repetition for Msg4 HARQ-ACK reports the capability of PUCCH repetition for Msg4 HARQ-ACK only if measured RSRP is lower than the configured RSRP threshold.

  - If the RSRP threshold is not configured,

    - UE capable of PUCCH repetition for Msg4 HARQ-ACK reports the capability of PUCCH repetition for Msg4 HARQ-ACK

  - Alt B: New RSRP threshold is introduced.

    - Note: the same value between the new RSRP threshold and the RSRP threshold for R17 Msg3 repetition can be configured by gNB implementation.

    - The range of RSRP threshold for PUCCH repetition for Msg4 HARQ-ACK is the same as the range of the RSRP threshold for R17 Msg3 repetition.

      - FFS signaling details, e.g. whether RSRP threshold for PUCCH repetition for Msg4 HARQ-ACK is signaled as a relative or absolute value

- Note: UE incapable of PUCCH repetition for Msg4 HARQ-ACK transmits neither repetition request nor capability report

- Note 2: RAN1 considers that there is no difference between “repetition request” and “capability report” in earlier RAN1 agreements

- “Network verified UE location for NR NTN ”

Agreement

The legacy R17 definition of UE Rx-Tx time difference is adopted for NTN with an offset that is determined based on the following:

- UE reports the actual index difference between subframe j and subframe i

  - The uplink subframe j is closest in time to the DL subframe #i received from the TP

- The DL timing drift due to Doppler over the service link associated with the UE RX-TX time difference measurement period is reported

Agreement

Confirm the working assumption with the additional note below:

Working assumption

In NTN, gNB receive-transmit time difference calculated at uplink time synchronization reference point is reported to the LMF.

Note: This does not imply that the actual gNB receive-transmit time difference measurement is necessarily made at the uplink time synchronization reference point

Conclusion

No need to support common TA information report from UE to LMF with consideration that common TA information report from gNB has been agreed supported.

Conclusion

To resolve the mirror positions ambiguity for multi-RTT positioning, the following methods can be used without RAN1 specification impact from RAN1 perspective:

- by gNB or LMF implementation

- existing ECID method

- UL-AoA

Agreement

Ephemeris information for UE location verification, including accurate satellite position and velocity at the time of measurement, should be available at LMF.

Email discussions

#### 2.1.2	Remaining Open issues

Coverage enhancements: -

Network verified UE location: -

## 2.2	RAN2

#### 2.2.1	Agreements

The agreeable Work plan can be found in R2-2301344	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3

- RAN2#123 meeting, Toulouse, France, August 21st – 25th, 2023:

Agreements:

1.	define an optional without signalling UE capability to indicate the support of skipping neighbour cell measurements for TN neighbour cells in an area where there is no TN network coverage.

2.	define an optional without signalling UE capability for location-based measurement initiation in Earth-moving cell for cell selection/reselection.

3.	To define an optional without signalling UE capability for time-based measurement initiation in Earth-moving cell for cell selection/reselection.

4.	RACH-less support is optional with UE capability signalling (RAN2 WA: this is a per band UE capability).

a) Coverage enhancements

Agreements:

1.	RAN2 confirms that the request/capability of PUCCH repetition for Msg4 HARQ-ACK via Msg3 higher layer signaling is feasible (can rediscuss if we cannot converge on a specific solution).

b) Network verified UE location

Agreements:

1.	A Rel-18 UE capability is needed for indicating whether UE supports the feature of network verified UE location in NR NTN network (FFS whether this is an additional capability on top of FG 44-3)

1.	RAN2 assumption is that how the network handles the access to NR NTN cells for R18 UEs that do not support the new Rel-18 NR NTN “network verified UE location” capability is up to NW implementation, with no need for specs impact (RAN2 can still introduce needed changes to RAN2 specs for this, if requested by other groups)

c) Mobility enhancements

Agreements:

1.	Both of the NR TN coverage and EUTRA TN coverage can be provided.

2.	We introduce a new SIB to provide the TN coverage information

3.	A TN coverage area configuration is associated with a TN coverage Area ID. The frequency information for TN coverage area is indicated by adding TN coverage area IDs in SIB4 and SIB5.

Agreements:

1.	The change of serving cell reference location for earth moving cell should neither result in system information change notifications nor in a modification of valueTag in SIB1.

2.	In the Earth-moving case, it is up to UE implementation to maintain a valid serving cell reference location in RRC_IDLE and RRC_Inactive mode. This will be stated in the specification as a Note (or update of an existing Note)

3.	For the IE used to trigger UE neighbor cell measurements prior to feeder link switch, re-use the same field of t-Service-17 as in Rel-17 and update the field description accordingly.

Agreements:

1.	An explicit indication will be introduced to enable the unchanged PCI switch

2.	The unchanged PCI mechanism can be applied to the case where the coverage gap is zero or negligible (where there is no need to introduce t-gap or t-start). FFS whether we need to support scenarios that require the introduction of t-gap or t-start

3.	PCI unchanged procedure can be performed without performing RACH

Agreements:

1.	In the unchanged PCI case, the UE considers UL synchronization timer expired at t-Service (current cell stop time) to stop any UL operation. FFS on timeAlignmentTimer handling.

2.	In the unchanged PCI case, for RACH-based solution, the UE may trigger RACH immediately after DL synchronizing with the new satellite

3.	The UE specific Koffset, if configured, is not used after t-Service and the UE uses the cell specifc Koffset until the UE receives new differential Koffset MAC CE.

Agreements:

1.	Single beam can be indicated in HO command to monitor target cell PDCCH for dynamic grant for initial UL transmission

2.	The pre-allocated grant is provided with association to SSBs

3.	The mapping between type-1 CG and SSBs in CG-SDT can be the baseline of how to configure pre-allocated grant mapped to SSBs (can rediscuss in case of different input from RAN1)

4.	UE selects an SSB associated to the pre-allocated grant with RSRP above a configured threshold, use the selected SSB and the corresponding UL grant occasions for the initial UL transmission

5.	ta-Report can be included in ServingCellConfigCommon in the RACH-less HO command

6.	RAN2 understands that if pre-allocated grant is not configured and dynamic grant is used for first UL transmission, if UL HARQ mode is configured, HARQ mode A is recommended for the HARQ process (this is anyway up to NW implementation and there is no Stage2 and Stage3 spec impact)

7.	The MAC entity applies the N_TA (value 0 or same as source cell) configured in the RACH-less HO command for the PTAG. FFS on when timerAlignmentTimer associated with this TAG starts

8.	If no SSB mapping to pre-allocated grant has RSRP above the threshold, fallback to RACH HO (with new SSB selection), while T304 is running

LS out

- -

Email discussions

- [AT123][108][NR NTN Enh] LCID extension (Huawei)

- [AT123][109][NR NTN Enh] RACH-less HO (Samsung)

- [AT123][111][IoT-NTN Enh] Reply LS to RAN1 (Lenovo)

- [Post123][102]NTN Self Ev] CP/UP latency (Ericsson)

#### 2.2.2	Remaining Open issues

a) Coverage enhancements

- Specify signalling and procedures to support UL coverage enhancements

b) Network verified UE location

- specification of necessary enhancements to multi-RTT to support the network verified UE location in NTN assuming a single satellite in view. DL-TDoA methods for verification may be considered as lower priority and if time permits and condition in Note is satisfied

c) NTN-TN and NTN-NTN mobility and service continuity enhancements

- Specify NTN-TN and NTN-NTN measurement/mobility and service continuity enhancements

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#121 meeting, Toulouse, France, August 21st – 25th, 2023:

- Mobility enhancements

Agreements

- Providing the target cell’s servingCellConfigCommon to the source cell is not supported in Rel-18 timeline.

- Turn WA to agreement: It’s un-necessary to exchange multiple TACs over Xn for NTN.

- No specification impact on TACs exchange.

Understandings

- HO cancel is applicable to CHO with time condition over Xn

Documents agreed

- R3-234360 (TP to BL CR for TS 38.423) Correction to time based CHO (CATT, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Huawei)R3-233494 NGAP Support for Time-Based HO in NTN (Ericsson, Thales, Intelsat, Lockheed Martin, Hughes Network Systems, CATT, ESA, Nokia, Nokia Shanghai Bell)

- R3-233455 (TP for NR NTN BL CR TS38.413) Support time-based trigger condition in NR NTN NG-HO (Nokia, Nokia Shanghai Bell)

- R3-233526 Time-Based HO for NTN - NGAP Impacts (Ericsson, Thales, ZTE, Omnispace, TTP, CATT, Hughes Network Systems, Huawei, Lockheed Martin, Intelsat, ESA)	CR0891r5, TS 38.413 v17.4.0, Rel-18, Cat. B

- R3-233435 New TP for TS38.300

LS out:

- R3-234664 Reply LS to RAN2 on Common Signaling in (C)HO

Email discussions

- R3-234664 # NRNTN1_ServiceContinuity , (moderator - QC)

- Network verified UE location

Agreements

- -

Understanding

- No further discussion on the issue whether the location verification can be performed in parallel with UE service.

BL CRs agreed

- R3-232541 XnAP BLCR on NTN Functionality (Huawei, Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, CMCC)	CR0933r4, TS 38.423 v17.4.0, Rel-18, Cat. B

- R3-232826 (BLCR to 38.300) Stage 2 BL CR for NR NTN (Ericsson, CATT, Thales, Huawei, Samsung, ZTE, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated)	draftCR

Email discussions

- -

#### 2.3.2	Remaining Open issues

To be further discussed as part of NTN-TN and NTN-NTN mobility and service continuity enhancements

- Nwk verified UE location To be continued based on RAN1 progress...

- To address the issue of time delay in CHO with time condition, the target gNB may wait for an additional time after the CHO time window has expired, according to implementation?

- Continue on working on stage2 TP and stage3 TPs based on agreements, to be continued...

## 2.4	RAN4

The applicable work plan in RAN4 can be found under R4-2300973

#### 2.4.1	Agreements

- RAN4#108 meeting, Toulouse, France, August 21st – 25th, 2023:

- BSRF Demod Test session part

Agreements for general part

Topic #1 System parameters

Agreement: Postpone the discussion on small CHBW and shorter CP until we receive clear demand/request to support this.

Topic #2 GSCN

Agreement:

  - to use following GSCN for Ka-band as (with Excel file from 06/2019 as proof for calculations):

Table 4: Applicable SS raster entries per operating band (FR2-NTN)

| NR operating band | SS Block SCS | SS Block pattern (note 1) | Range of GSCN (First – <Step size> – Last) |
| --- | --- | --- | --- |
| n512 | 120 kHz | Case D | 17448 – <12> – 19428 |
|  | 240 kHz | Case E | 17472 – <24> – 19416 |
| n511 | 120 kHz | Case D | 17448 – <12> – 19428 |
|  | 240 kHz | Case E | 17472 – <24> – 19416 |
| n510 | 120 kHz | Case D | 17448 – <12> – 19428 |
|  | 240 kHz | Case E | 17472 – <24> – 19416 |
| NOTE 1: SS Block pattern is defined in section 4.1 in TS 38.213. |  |  |  |

Topic #3 DMRS bundling feature

Agreement:

- RAN4 investigate the feasibility of an NTN UE to meet the DMRS requirement in the new test condition where DL time would be changing for non-GEO satellite.

  - Taking existing requirements specified for the maximum allowable phase difference for DMRS bundling captured in Table 6.4.2.5-1 of TS38.101-1 as starting point

    - FFS any update on the side conditions needed or not which also need to be compliant with RAN1 design

- From RRM requirements perspective to support NTN-specific PUSCH DMRS bundling:

    - Option 1: update the applicability of the timing requirements such that the requirements apply only for the first transmission in the TDW.

    - Other options not precluded

Agreements for SAN RF requirements

EISREFSENS_50M definition

Agreement:

- BW for EISREFSENS_50M for Ka-band SAN is 66RB, i.e. 66*12*60*1000Hz

- -1dB SNR can be reused for EIS for Ka-band SAN.

FRC

Agreement: The G-FR2-A1-1, G-FR2-A1-2 and G-FR2-A1-3 for FR2-1 TN BS can be reused for Ka-band SAN.

SAN Noise Figure

Agreement: GEO and LEO: 3.5 dB

NTN co-existence study

Scenario

Agreement:

  - To deprioritize scenario 7 and 8 for SAN elevation angle as 90-degree cases.

    - Scenario 7 and 8 should still be studied for SAN elevation angle as 25-degree cases (with respect to the centre of the central beam).

| No. | Combination | Aggressor | Victim | Frequency band | Scope of Coexistence Simulation |
| --- | --- | --- | --- | --- | --- |
| 7 | TN with NTN | NTN DL | TN UL | 17 GHz | ACLR NTN SAN to be varied/defined ACS TN gNB fixed |
| 8 | TN with NTN | TN UL | NTN DL | 17 GHz | ACLR TN UE fixed ACS NTN UE to be varied/defined |
| NOTE 1: For coexistence between Ka-Band DL and adjacent TN bands, there are no 3GPP defined/specified TN bands. |  |  |  |  |  |

FRF

Agreement:

  - FRF=2 for co-existence study with 2 polarization

FRF=2 if with 2 polarization enabled (referring to TR 38.821)

  - Do not consider interference leakage from adjacent beams as starting point for co-ex study.

    - For example for the figure above, do not consider the interference leakage from green, blue and purple beams when study SINR for the red beam.

SAN elevation angle

Agreement: Considering 25 degree in additional to 90 degree

NTN UE positioning accuracy

Agreement: NTN UE antenna points to the satellite accurately

NTN SAN Channel Bandwidth

Agreement: 200MHz per beam

NTN SAN SCS

Agreement: In table 2.3.1-2 (R4-2309971), update SCS values for 400 MHz channel BW to 120 kHz and align HPBW values with the agreed values in section 2.4.1.

NTN SAN Antenna Pattern

Agreement: Reusing Antenna pattern in section 6.4.1 of TR38.811

NTN UE Antenna Pattern

Agreement:

- Agree on reusing antenna pattern in section 6.4.1 as the assumption for NTN UE with parabolic antenna.

- FFS what pattern /modelling can be applied to NTN UE with phased array antenna.

NTN SAN and UE NF

Agreement:

  - Use the following NF sets in co-ex study based on agreement in #108 main and BSRF session.

|  | SAN NF | UE NF |
| --- | --- | --- |
| For GEO | 3.5 dB | 2.5 dB |
| For LEO (option 1) | 3.5 dB | 2.5 dB |
| For LEO (option 2) | 5.9 dB | 6 dB |

NTN UE RB number

Agreement:

  - To use 13 RBs from NTN UE UL

    - Considering NRB / 10 per NTN UE in UL where NRB is the transmission bandwidth configuration of the signal operating in the NTN beam (i.e NRB= 132 for 200 MHz channel BW signal).

Minimum distance assumed between VSAT and TN BS

Agreement:

  - Use 35m as minimum distance assumed between VSAT and TN BS for co-ex study.

TN ACLR, TN BS TX power, TN BS antenna parameters and TN ISD.

Agreement:

  - To maintain previous agreements, no change.

TN UE Tx parameter

Agreement:

  - To clarify the following for TN UE parameters, and fix the in-consistency in previous assumption document.

    - Tx power: -40dBm as min, 23dBm as max.

    - Element gain: 5dBi

NTN UE Uplink Power Control

Agreement:

  - Agree on following UL power control model for both NTN and TN as starting point.

Where,

Pmax = maximum UE Tx power, i.e. 23 dBm for TN UE, and 33 dBm for fixed VSAT NTN UE.

Rmin = minimum power reduction ratio, i.e. -63 dB for TN UE, and [-63 dB by assuming NTN UE min Tx power as -30dBm as starting point] for NTN UE.

γ = 1

CLx-ile = –SNR_target + Pmax – ThermalNoise – BS/SAN_NoiseFigure - 10*log10(BW), considering SNRtarget is 15dB and BW is actual UL BW.

SINR-Throughput performance metrics.

Agreement:

  - Continue using the SINR-throughput mapping from TR38.803 for both NTN and TN.

    - FFS the applicability of the mapping for NTN link

===

Documents approved/agreed:

- R4-2313864	WF for NTN general part

- R4-2313996	WF for SAN RF requirements

- R4-2313865	WF for NTN co-existence study

- R4-2313890	Simulation assumption for NTN co-existence study

Email discussion summaries:

- R4-2314245 Topic summary for [108][309] NR_NTN_enh_Part1, Moderator (Thales)

- R4-2314246 Topic summary for [108][310] NR_NTN_enh_Part2, Ericsson

- R4-2314247 Topic summary for [108][311] NR_NTN_enh_Part3, Samsung

- Main RAN4 session part

Differentiate UE types from mobility perspective

Agreement:

- Define two set of requirement for fixed and mobile VSAT

  - Differentiate the electronic and mechanical steering for both fixed and mobile VSAT

  - Strive to minimize the number of different requirements.

Noise figure for NTN UE

Agreement:

- Define two sets of requirements

  - Two sets of noise figures

    - Set #1: 2.5dB for LEO and GEO

    - Set #2: 6dB only for LEO

  - [Apply to test based on UE declaration for G/T which is used to derive EIS requirements].

Beam pointing/accuracy related requirements

Agreement:

For mobile VSAT

  - RAN4 to specify NTN UE VSAT pointing accuracy based on manufacturer declaration. RAN4 to reuse the explanation from EN 303 978:

“The applicant shall declare the peak pointing accuracy () and the associated statistical basis.

The antenna shall maintain the declared peak pointing accuracy (), such that the off-axis EIRP emission density pattern projected onto the geostationary arc remains within the mask specified in clause [Total EIRP density specification] when shifted by an angle of ±(°), taking into account the following factors:

the worst case operational environmental conditions;

maximum ESOMP dynamics; and

the range of latitude, longitude and altitude relative to the satellite orbital position.”

For fixed VSAT

  - Proposal 3: RAN4 should specify antenna accuracy requirement for fixed VSAT, based on ETSI EN 301 360.

===

Documents approved/agreed:

- R4-2314934	WF on UE RF requirements for NR NTN

Email discussion summaries:

- R4-2314225	Topic summary for [108][143] NR_NTN_enh_UERF, ZTE

- RRM session part

NR-NTN deployment in above 10 GHz bands

Agreement:

- The scope of the work needed to define the RRM requirements (i.e. beam steering related) necessary for NR-NTN UEs operating in the NTN example band (i.e. Ka band) based on associated assumptions of the UE architecture

  - RRM requirements shall cover at least the following scenarios

    - Case-1: Stationary UE for GSO

    - Case-2: Stationary UE for LEO

    - Case-3: Mobile UE for GSO

  - The set of requirements shall include all RRM requirements relevant to NTN, based on Rel-17 NR NTN requirements unless critical issues are identified, including

    - UE uplink timing accuracy

    - RRC IDLE and INACTIVE mobility

    - (Conditional) Handover

    - RRC Re-establishment

    - RRC Connection Release with Redirection

    - Radio Link Monitoring

    - Link Recovery procedure (BFD/CBD)

    - Active TCI switching

    - Measurement Procedure

    - (L1/L3 measurement delay and scheduling/measurement restrictions)

    - Measurement Performance

    - FFS: UL spatial relation switching

  - The requirements need to cover the following UE architectures

    - Fully electronically-steered beam UEs (Type 1)

    - Fully mechanically-steered beam UEs (Type 2)

    - FFS if additional types of UEs shall be considered and subject to RAN4 RF session conclusions

  - Aim to reuse Rel-17 NR NTN requirements to the extent possible, except for beam sweeping aspects.

    - For Type 1 UEs the impact of beam sweeping on RRM requirements can be accounted for based on FR2-1 requirements in terms of scaling principles.

    - For Type 2 UEs additional studies are required to identify the methodology to define the requirements

TN-to-NTN Cell reselection

Agreement:

- If whether/how to UE obtain TN coverage area information from TN cell is confirmed, the  following can be further discussed:

  - Whether or not to define RRM requirements for TN-to-NTN cell reselection.

  - Centre and radius of TN coverage can be used for measurement initiation for cell reselection, e.g.

    - If Srxlev > SnonIntraSearchP and Squal > SnonIntraSearchQ, and the distance between UE and TN coverage area centre is smaller than radius, then the UE may not perform measurement of NTN intra- and/or inter-frequency.

NTN-to-TN Cell reselection

Agreement:

- Deprioritize the scenario where TN and NTN cells are in the same frequency in RRM requirements.

Location-based measurement initiation for cell reselection in earth moving cell

Agreement:

- Define location-based measurement initiation requirements based on the existing requirements on ‘4.2C Cell Re-selection for NR UE for Satellite Access.’ The requirement may update the following aspects:

  - Definition of the reference location to reflect the time varying reference location

    - FFS: how to update the reference location over time based on reference location, epoch time, satellite ephemeris, etc.

  - The location margin for evaluating the distance threshold can be extended by X meters

  - any other updates can be discussed/added later to be compliant with RAN2 spec

Satellite switching without PCI change

Agreement:

- Define UE requirements on delay and interruption upon ‘satellite switching without PCI change’ at least for hard switch scenario. Further study the following, based on further progress from RAN2.

  - Starting point of the delay and interruption

  - Values of the components in the delay and interruption, such as ‘UE processing time’, ‘search time for target satellite’ and other delay components if relevant and required.

  - During the interruption period, whether the UE is required to monitor [serving cells/satellites and/or] neighbour cells/satellites

  - Note that the above requirement can be extended to RRC idle/inactive mode. The details will be discussed when the group gets more clarity on the whole framework in detail from RAN2.

Group-based HO for signalling overhead reduction

Agreement:

- Do not define requirement for group-based HO in R18.

===

Documents approved/agreed:

- R4-2314447	WF on R18 NR NTN RRM requirements

- R4-2314484	LS on RAN4 RRM work scope for NR NTN Ka band

Email discussion summaries:

- R4-2314171	Topic summary for [108][226] NR_NTN_enh , QC

#### 2.4.1	Remaining Open issues

NR-NTN deployment in above 10 GHz

- Study implications of FDD operation in FR2 and derive requirements for the identified example band appropriately.

- Relevant coexistence scenarios and analysis

- Specify Rx/Tx requirements for satellite access node and different VSAT UE class (not only 60 cm aperture) as appropriate for the identified example band

- Identify values for physical layer parameters chosen from the existing FR1 and FR2 sets.

Coverage enhancements

- Specify PUCCH enhancements for Msg4 HARQ-ACK (e.g. repetition)

Network verified UE location

- Specify necessary enhancements to multi-RTT to support the network verified UE location in NTN assuming a single satellite in view

NTN-TN and NTN-NTN mobility and service continuity enhancements

- Specify NTN-TN and NTN-NTN measurement/mobility and service continuity enhancements

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

Aspects related to Network verified UE location

## 4.	References

## 4.1	RAN1

RAN1#114 meeting, Toulouse, France, August 21st – 25th, 2023:

Submitted TDOCs:

- R1-2306704	draftCR	Correction on corresponding scaling factors table	IPLOOK

- R1-2308567	LS out	Draft Reply LS on RACH-less Handover	Moderator (Samsung)

- R1-2308432	discussion	Moderator Summary for RRC parameters for Rel-18 IoT NTN enhancements	Moderator (MediaTek)

- R1-2308441	LS out	Draft reply LS to RAN2 on unchanged PCI	Moderator (CATT)

- R1-2308442	discussion	Discussion on RAN2 LS reply on unchanged PCI	CATT

- R1-2308443	discussion	Moderator summary on reply LS on RACH-less handover	Moderator (Samsung)

- R1-2308416	discussion	Discussion on RAN4 LS on FR2-NTN aspects	Moderator (Nokia)

- R1-2308547	other	Session notes for 9.9 (NTN (Non-Terrestrial Networks) enhancements)	Ad-Hoc Chair (Huawei)

- R1-2308480	discussion	Summary of offline discussion on RRC parameters for Rel-18 NR NTN enhancements	Moderator (Thales)

- R1-2308568	LS out	Reply LS on RACH-less Handover	RAN1, Samsung

- R1-2308566	LS out	Reply LS to RAN2 on unchanged PCI	RAN1, CATT

- R1-2306408	discussion	Discussion on RAN4 LS on the system parameters for NTN above 10 GHz	THALES

- R1-2306409	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R1-2306419	discussion	On coverage enhancements for NR NTN	Ericsson

- R1-2308050	discussion	Coverage enhancement for NR NTN	MediaTek Inc.

- R1-2307942	discussion	Coverage enhancements for NR NTN	Qualcomm Incorporated

- R1-2308322	discussion	Summary #1 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2308323	discussion	Summary #2 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2308324	discussion	Summary #3 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2306765	discussion	Discussions on remaining issues of coverage enhancements in NR NTN	vivo

- R1-2306660	discussion	Discussion on coverage enhancements for NTN	Spreadtrum Communications

- R1-2306563	discussion	Discussion on coverage enhancement for NTN	ZTE

- R1-2306486	discussion	Discussion on coverage enhancement for NR NTN	Huawei, HiSilicon

- R1-2307102	discussion	Further discussion on UL coverage enhancement for NR NTN	CATT

- R1-2306943	discussion	Coverage enhancement for NR NTN	NEC

- R1-2306892	discussion	Discussion on coverage enhancement for NR NTN	LG Electronics

- R1-2307406	discussion	Discussion on coverage enhancement for NR-NTN	Panasonic

- R1-2307431	discussion	Discussions on Coverage enhancement for NR NTN	Sharp

- R1-2307543	discussion	Discussion on coverage enhancement for NR NTN	OPPO

- R1-2307693	discussion	On coverage enhancement for NR NTN	Samsung

- R1-2307593	discussion	Discussion on coverage enhancement for NR NTN	Hyundai Motor Company

- R1-2307614	discussion	Coverage enhancement for NR NTN	Lenovo

- R1-2307735	discussion	Discussion on coverage enhancements for NR NTN	CCU, NTPU

- R1-2307750	discussion	Discussion on coverage enhancement for NR NTN	ETRI

- R1-2307210	discussion	Discussion on coverage enhancement for NR NTN	CMCC

- R1-2307293	discussion	On Coverage Enhancement for NR NTN	Apple

- R1-2307486	discussion	Discussion on coverage enhancement for NR NTN	NTT DOCOMO, INC.

- R1-2307399	discussion	Discussion on coverage enhancement for NR-NTN	xiaomi

- R1-2307341	discussion	Discussion on coverage enhancement for NR NTN	Baicells

- R1-2307245	discussion	Remaining issues related to NTN coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2307246	discussion	Further aspects related to network verified UE location	Nokia, Nokia Shanghai Bell

- R1-2307400	discussion	Discussion on the network verified location for NR-NTN	xiaomi

- R1-2307487	discussion	Discussion on Network verified UE location for NR NTN	NTT DOCOMO, INC.

- R1-2307294	discussion	On Network Verified UE Location	Apple

- R1-2307751	discussion	Discussion on Network verified UE location for NR NTN	ETRI

- R1-2307694	discussion	Network verified UE location for NR NTN	Samsung

- R1-2307544	discussion	Discussion on network verified UE location for NR NTN	OPPO

- R1-2307432	discussion	Network verified UE location for Rel-18 NR NTN	Sharp

- R1-2306893	discussion	Discussion on network verified UE location for NR NTN	LG Electronics

- R1-2306919	discussion	On network verified UE location for NR NTN	Sony

- R1-2307103	discussion	Further discussion on Network verified UE location for NR NTN	CATT

- R1-2306949	discussion	On Network verified UE location in NR NTN	Ericsson

- R1-2306487	discussion	Discussion on network-verified UE location for NR NTN	Huawei, HiSilicon

- R1-2306564	discussion	Discussion on network verified UE location for NR NTN	ZTE

- R1-2306766	discussion	Discussions on remaining issues of UE location verification in NR NTN	vivo

- R1-2306793	discussion	Discussion on Network-verified UE location for NR-NTN	PANASONIC

- R1-2306412	discussion	Feature Lead Summary #3 on Network verified UE location for NR NTN	Moderator (THALES)

- R1-2307943	discussion	Network verified UE location for NR NTN	Qualcomm Incorporated

- R1-2307837	discussion	Network verified UE location for NR NTN	Lenovo

- R1-2307875	discussion	Discussion on Network Verified UE Location	TCL

- R1-2308051	discussion	Network verified UE location for NR NTN	MediaTek Inc.

- R1-2306410	discussion	Feature Lead Summary #1 on Network verified UE location for NR NTN	Moderator (THALES)

- R1-2306411	discussion	Feature Lead Summary #2 on Network verified UE location for NR NTN	Moderator (THALES)

- R1-2306413	discussion	Feature Lead Summary #4 on Network verified UE location for NR NTN	Moderator (THALES)

- R1-2306404	discussion	Discussion on network verified UE location in NR NTN	THALES

- R1-2308608	discussion	Feature Lead Summary #5 on Network verified UE location for NR NTN	Moderator (THALES)

## 4.2	RAN2

RAN2#123 meeting, Toulouse, France, August 21st – 25th, 2023:

Submitted TDOCs:

- R2-2308092	discussion	UE Capability Discussion for Rel-18 NR NTN Enhancements WI	Intel Corporation

- R2-2308093	draftCR	UE capabilities for Rel-18 NR NTN Enhancements WI	Intel Corporation

- R2-2308094	draftCR	UE capabilities for Rel-18 NR NTN Enhancements WI	Intel Corporation

- R2-2307323	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R2-2308523	draftCR	Stage 3 NTN running CR for 38.321 - RAN2#122	InterDigital

- R2-2307318	draftCR	Stage 2 running CR for TS 38.300 for Rel-18 NTN enhancements	THALES (Rapporteur)

- R2-2308902	CR	Stage 3 Running RRC CR for NR NTN Rel-18	Ericsson

- R2-2308943	draftCR	Running 38.304 CR for NTN	ZTE Corporation, Sanechips

- R2-2308937	CR	Stage 3 Running RRC CR for NR NTN Rel-18	Nanjing Ericsson Panda Com Ltd

- R2-2307008	LS in	Reply LS to RAN2 on unchanged PCI (R1-2306210; contact: CATT)	RAN1

- R2-2307011	LS in	Reply LS on RACH-less Handover (R1-2306217; contact: Samsung)	RAN1

- R2-2307035	LS in	LS on time-based trigger condition in NG HO for NR NTN (R3-233527; contact: Ericsson)	RAN3

- R2-2307416	discussion	Discussion on PUCCH repetition for Msg4 HARQ-ACK	CATT

- R2-2307195	discussion	Discussion on PUCCH repetition for Msg4 HARQ-ACK for NTN	NTT DOCOMO INC.

- R2-2307526	discussion	Higher layer signalling for PUCCH repetition for Msg4 HARQ-ACK	Huawei, HiSilicon

- R2-2307620	discussion	UE capability indication for Msg4 ACK repetition	Qualcomm Incorporated

- R2-2307253	discussion	Discussion on PUCCH enhancement for Msg4 HARQ-ACK in NR NTN	OPPO

- R2-2307512	discussion	Discussion on coverage enhancement for NR NTN	Xiaomi

- R2-2308294	discussion	Discussion on the LS on higher layer signaling in Msg3 PUSCH for PUCCH repetition for Msg4 HARQ-ACK	CMCC

- R2-2308230	discussion	On Msg3 indication for PUCCH repetition for Msg4 HARQ-ACK	Nokia, Nokia Shanghai Bell

- R2-2307313	discussion	Discussion on signalling for PUCCH repetition for Msg4 HARQ-ACK	Samsung

- R2-2307839	discussion	HL signaling design for the PUCCH repetition request	Apple

- R2-2308539	discussion	R18 NR NTN Coverage enhancements	Ericsson

- R2-2308507	discussion	Consideration on coverage enhancements	ZTE Corporation, Sanechips

- R2-2308604	discussion	Discussion on coverage enhancement	LG Electronics Inc.

- R2-2308450	discussion	UE location verification by Network	NEC Telecom MODUS Ltd.

- R2-2308706	discussion	Discussion on Network Verified UE Location	TCL

- R2-2308777	discussion	On Network verified UE location for NR NTN	MediaTek Inc.

- R2-2307320	discussion	Discussion on network verified UE location in NR NTN	THALES

- R2-2307908	discussion	Discussion on network verified UE location	Ericsson

- R2-2308295	discussion	Considerations on network verified UE location	CMCC

- R2-2308277	discussion	Discussion on NTN NW verified UE location	Lenovo

- R2-2308263	discussion	Discussion on network verified UE location	Xiaomi

- R2-2307487	discussion	Discussion on the network verfied UE location	Huawei, Turkcell, HiSilicon

- R2-2308196	discussion	Discussion on multiple-RTT based positioning in NTN	Quectel

- R2-2307601	discussion	UE support of Network Verified UE Location Feature	Samsung R&D Institute UK

- R2-2307314	discussion	Discussion on Cell Reselection Enhancements	Samsung

- R2-2307321	discussion	Discussion on mobility enhancements for VSAT	THALES

- R2-2308901	discussion	Idle mode mobility enhancements	Ericsson

- R2-2308701	discussion	Discussion on NTN-TN Cell re-selection	ITL

- R2-2308524	discussion	NTN-TN mobility and service continuity	InterDigital

- R2-2308116	discussion	Discussion on NTN-TN enhancements	NTT DOCOMO, INC.

- R2-2307840	discussion	NTN-TN cell reselection enhancement	Apple

- R2-2307739	discussion	Discussion on NTN to TN cell reselection enhancements	TCL

- R2-2308218	discussion	Discussion on remaining issues of NTN-TN cell reselection enhancements	Transsion Holdings

- R2-2308054	discussion	Discussion on the NTN – TN cell reselection enhancement	Turkcell, Huawei, HiSilicon

- R2-2308010	discussion	Some remaining issues for TN area information	Lenovo

- R2-2308264	discussion	Cell reselection enhancements for NTN-TN mobility	Xiaomi

- R2-2308283	discussion	Signaling of the TN coverage area and the frequency information	ZTE corporation, Sanechips

- R2-2308296	discussion	Discussion on open issues for NTN-TN cell reselection	CMCC

- R2-2308239	discussion	Discussion on TN coverage description	ETRI

- R2-2307621	discussion	TN cell coverage info and measurement relaxation	Qualcomm Incorporated

- R2-2307579	discussion	On TN Coverage Definition and TN to NTN Reselections	Nokia, Nokia Shanghai Bell

- R2-2307254	discussion	Discussion on NTN-TN cell reselection enhancement	OPPO

- R2-2307217	discussion	Discussion on providing TN coverage area information	LG Electronics France

- R2-2307166	discussion	NTN neighbour cell information in TN cells	PANASONIC R&D Center Germany

- R2-2307167	discussion	Considerations on TN-NTN cell re-selection	Telit Communications S.p.A.

- R2-2307417	discussion	Discussion on the mechanism for providing TN coverage information	CATT

- R2-2307101	discussion	Remaining Issues on Power Saving for NTN-TN Mobility	vivo

- R2-2307102	discussion	Further discussion NTN-NTN Mobility for Earth-moving Cell	vivo

- R2-2307255	discussion	Discussion on NTN-NTN cell reselection enhancement	OPPO

- R2-2308297	discussion	Discussion on remaining issues for NTN-NTN reselection	CMCC

- R2-2308265	discussion	Cell reselection enhancements for NTN-NTN mobility	Xiaomi

- R2-2308011	discussion	Feeder link switch time and reference location of NTN moving cells	Lenovo

- R2-2308033	discussion	Discussion on location-based measurement initiation in moving cells	Huawei, Turkcell, HiSilicon

- R2-2307740	discussion	Discussion on NTN to NTN cell reselection enhancements	TCL

- R2-2308124	discussion	Discussion on NTN-NTN mobility enhancements	Spreadtrum Communications

- R2-2308525	discussion	Cell reselection enhancements for Earth moving cell	InterDigital

- R2-2308718	discussion	Discussion on description of movingReferenceLocation	ASUSTeK

- R2-2308700	discussion	Discussion on NTN-NTN cell reselection enhancements	CAICT

- R2-2307218	discussion	Discussion on NTN-NTN cell reselection enhancements	LG Electronics France

- R2-2307219	discussion	Discussion on handover enhancements	LG Electronics France

- R2-2308719	discussion	Discussion on moving cell reference location for CHO	ASUSTeK

- R2-2308526	discussion	NTN mobility enhancements for RRC_CONNECTED	InterDigital

- R2-2308527	discussion	Satellite switching without PCI change	InterDigital

- R2-2308373	discussion	Satellite Switch, PCI change without L3 handover	NEC

- R2-2308374	discussion	Support RACH-less CHO	NEC

- R2-2308609	discussion	Discussion on NTN handover enhancements	Fujitsu

- R2-2308900	discussion	Handover enhancements	Ericsson

- R2-2308752	discussion	Discussion on random access in the unchanged PCI scenario	ETRI

- R2-2308755	discussion	Common signalling of HO common information	Sequans Communications

- R2-2308753	discussion	“Unchanged PCI” solution vs “PCI change only” solution	Sequans Communications

- R2-2307741	discussion	Discussion on satellite switch with unchanged PCI	Panasonic

- R2-2307841	discussion	Hard satellite switching with unchanged PCI	Apple

- R2-2307842	discussion	NR NTN specific HO enhancement	Apple

- R2-2307315	discussion	Discussion on Handover Enhancements	Samsung

- R2-2307893	discussion	Discussion on gap time of unchanged PCI	ITRI

- R2-2307894	discussion	Discussion on common information of group handover	ITRI

- R2-2307896	discussion	Discussion on soft satellite switching with PCI unchanged	FGI

- R2-2307943	discussion	RACH-less signaling design for NTN	China Telecom

- R2-2308032	discussion	Remaining issues on RACH-less HO in NTN	Huawei, Turkcell, HiSilicon

- R2-2308012	discussion	Some remaining issues for RACH-less HO in NTN	Lenovo

- R2-2308146	discussion	Discussion on RACH-less HO	Sharp

- R2-2308159	discussion	Signaling overhead reduction during NTN-NTN HOs	Sony

- R2-2308219	discussion	Discussion on open issues of NTN-NTN handover	Transsion Holdings

- R2-2308266	discussion	Discussion on handover enhancements for NTN-NTN mobility	Xiaomi

- R2-2308329	discussion	Report of [Post122][114][NR NTN Enh] Unchanged PCI	CMCC

- R2-2307258	discussion	Discussion on NTN handover enhancements	OPPO

- R2-2307476	discussion	Discussion on the Unchanged PCI Satellite Switch	Google Inc.

- R2-2307580	discussion	Resolving Open Points on RACH-less HO in Rel-18 NTN	Nokia, Nokia Shanghai Bell

- R2-2307581	discussion	On Unchanged PCI and Satellite Switching without L3 Mobility	Nokia, Nokia Shanghai Bell

- R2-2307622	discussion	RACH-less handover for NTN	Qualcomm Incorporated

- R2-2307623	discussion	Details on satellite switch with PCI unchange	Qualcomm Incorporated

- R2-2307103	discussion	Discussion on Handover Enhancement with Common HO Configuration in NR NTN	vivo

- R2-2307104	discussion	Further Discusison on Service Link Switch with Unchanged PCI	vivo

- R2-2307418	discussion	Discussion on unchanged PCI scenario	CATT

- R2-2307419	discussion	Discussion on RACH-less and common (C)HO configuration	CATT

- R2-2307343	discussion	Handover enhancements	Continental Automotive

- R2-2307193	discussion	On Triggering Unchanged PCI for Handover Enhancement in LEO NTN	MediaTek Inc.

## 4.3	RAN3

RAN3#121 meeting, Toulouse, France, August 21st – 25th, 2023:

Submitted TDOCs:

- R3-233784	draftCR	(BLCR to 38.300) Stage 2 BL CR for NR NTN	Ericsson, CATT, Thales, Huawei, Samsung, ZTE, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

- R3-233751	CR	NGAP BLCR on NTN Functionality	Nokia, Nokia Shanghai Bell, Ericsson, Thales, ZTE, Omnispace, TTP, CATT, Hughes Network Systems, Huawei, Lockheed Martin, Intelsat, ESA, Samsung, Qualcomm Incorporated

- R3-233842	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R3-233799	CR	XnAP BLCR on NTN Functionality	Huawei, Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, CMCC

- R3-234158	discussion	Time Margin for CHO in NR NTN	Ericsson, Thales, ESA

- R3-234159	other	Time Margin for CHO in NR NTN - XnAP Impact	Ericsson, ESA, Thales

- R3-233721	LS in	LS on common signalling in (C)HO	RAN2(OPPO)

- R3-233876	discussion	Further discussion on TAC exchange over Xn for NR NTN	NEC

- R3-234160	discussion	Common Signaling in (C)HO	Ericsson LM

- R3-234161	LS out	[DRAFT] Reply LS on Common Signaling in (C)HO	Ericsson LM

- R3-234015	other	(TP for TS38.300 BL CR) Discussion on Support Mobility and Service Continuity Enhancements	Nokia, Nokia Shanghai Bell

- R3-233999	discussion	Discussion on NTN Service Continuity Enhancements	China Telecommunication

- R3-233987	LS out	[Draft] Reply LS on Common Signaling in (C)HO	Qualcomm Incorporated

- R3-234028	discussion	Remaining issue on service continuity enhancement for NTN	Samsung

- R3-234057	other	Further discussion on mobility issue for NR NTN	ZTE

- R3-234058	LS out	[DRAFT] Reply LS on common signalling in (C)HO	ZTE

- R3-234100	discussion	Further discussion on multiple TACs	Huawei

- R3-234101	other	Discussion on common signalling in CHO	Huawei

- R3-234370	discussion	Xn enhancement for NR NTN mobility	NTT DOCOMO INC..

- R3-234358	discussion	Consideration on support of common signalling in (C)HO	CATT,OPPO

- R3-234359	discussion	Discussion on mobility leftover issues	CATT

- R3-234360	other	(TP to BL CR for TS 38.423) Correction to time based CHO	CATT, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Huawei

- R3-234361	discussion	Consideration on OAM requirements for UE location verification	CATT,Ericsson, Huawei,Samsung

- R3-234102	discussion	Further discussion on network verified UE location	Huawei, Ericsson, CATT, Samsung

- R3-234103	other	(TP to 38.300) OAM Requirements for UE Location Verification	Huawei, Ericsson, CATT

- R3-233988	discussion	Discussion on TRP Information for NR NTN	Qualcomm Incorporated

- R3-234016	discussion	Discussion on UE location verification	Nokia, Nokia Shanghai Bell

- R3-234125	LS out	[DRAFT] Reply LS on Latency impact for NTN verified UE location	Ericsson, CATT, Huawei

- R3-234124	draftCR	OAM Requirements for UE Location Verification	Ericsson, CATT, Huawei

## 4.4	RAN4

RAN4#108 meeting, Toulouse, France, August 21st – 25th, 2023:

Submitted TDOCs:

- R4-2311642	other	Discussion on the remaining issues for NTN system parameters	CATT

- R4-2313172	other	Further discussion on system parameter for NTN in Ka band	ZTE Corporation

- R4-2313238	other	NTN enhancement: System parameters	Ericsson

- R4-2313242	CR	CR to TS 38.863: NTN Ka-band – Regulatory aspects	Ericsson

- R4-2312976	other	Discussion on DMRS bundling	Huawei, HiSilicon

- R4-2311232	discussion	On DMRS bundling with doppler pre-compensation for NTN	Apple

- R4-2313643	discussion	Discussion on LS on PUSCH DMRS bundling for NR NTN coverage enhancement	MediaTek inc.

- R4-2313845	discussion	NTN UE types above 10 GHz and beam steering	Inmarsat

- R4-2313459	other	On PUSCH DMRS bundling for NR NTN coverage enhancement	Ericsson

- R4-2312443	discussion	Updates on NTN calibration and coexistence simulation results for above 10 GHz	THALES, Magister Solutions Ltd

- R4-2311602	discussion	Ka-band NTN co-existence calibration result	CATT

- R4-2311600	other	Further discussion on remaining issues about simulation assumptions for above 10GHz NTN co-existence study	CATT

- R4-2312973	other	Initial simulation results for Rel-18 NTN coexistence study	Huawei, HiSilicon

- R4-2312974	other	Discussion on Rel-18 NTN coexistence study assumption	Huawei, HiSilicon

- R4-2313101	discussion	Simulation calibration assumptions and results for above 10GHz NTN co-existence study	Samsung Electronics Nordic AB

- R4-2313087	discussion	Discussion of simulation assumptions and temporary results for above 10GHz NTN co-existence study	Samsung Electronics Nordic AB

- R4-2312891	other	Simulation assumptions for NTN co-existence above 10GHz bands	Qualcomm Incorporated

- R4-2313239	other	NTN enhancement: coexistence simulations assumptions	Ericsson

- R4-2313240	other	NTN enhancement: coexistence simulations results	Ericsson

- R4-2313173	other	Further discussion on simulation assumption and calibration data for NTN in Ka band	ZTE Corporation

- R4-2312758	discussion	SAN requirements and NF in above 10 GHz	THALES

- R4-2311601	other	Further discussion on SAN RF requirements for above 10GHz bands	CATT

- R4-2312120	discussion	Updates for NTN UE terminal requirements and NF in above 10 GHz	THALES

- R4-2313818	discussion	NTN UE NF and requirements above 10 GHz	Inmarsat

- R4-2312280	other	Discussions on NTN UE RF	Samsung

- R4-2312975	other	Discussion on Ka band NTN UE	Huawei, HiSilicon

- R4-2313174	other	Further discussion on UE RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2313241	other	NTN enhancement: UE requirements	Ericsson

- R4-2313424	discussion	Adaptation of requirements for operation at 10 GHz in NTN	Nokia, Nokia Shanghai Bell

- R4-2312844	discussion	Discussion on RRM requirements for NTN in above 10 GHz bands	Huawei, HiSilicon

- R4-2312261	discussion	Discussion on measurement and mobility RRM requirements for NR NTN in above 10GHz bands	LG Electronics Inc.

- R4-2312366	discussion	NR-NTN deployment in above 10 GHz bands	Ericsson

- R4-2312126	discussion	Discussion on RRM requirements for NR-NTN deployment in above 10 GHz bands	vivo

- R4-2312219	discussion	Specific NTN in above 10 GHz working hypothesis for RRM requirements	THALES

- R4-2311860	discussion	Discussion on RRM requirements for NTN deployment in above 10 GHz bands	Xiaomi

- R4-2311621	discussion	Discussion on RRM requirements for NR-NTN deployment in above 10 GHz bands	CATT

- R4-2311677	discussion	Discussion on RRM requirements for NTN above 10 GHz bands	MediaTek inc., Airbus, Eutelsat, SES, THALES

- R4-2311324	discussion	On NR NTN RRM in above 10 GHz bands	Apple

- R4-2311431	discussion	Discussion on RRM requirements for NR-NTN in above 10GHz bands	Samsung

- R4-2313819	discussion	NTN UE types above 10 GHz and beam steering impact on RRM	Inmarsat

- R4-2313768	other	[NR_NTN_enh-Core] NTN support for frequency band above 10GHz	Qualcomm Incorporated

- R4-2311678	discussion	Discussion on RRM requirements for Network verified UE location	MediaTek inc.

- R4-2312127	discussion	Discussion on RRM impacts on Network verified UE location for NTN enhancement	vivo

- R4-2312080	other	Discussion on RRM impacts on Network verified UE location	ZTE Corporation

- R4-2312367	discussion	Network verified UE location	Ericsson

- R4-2312845	discussion	Discussion on RRM requirements for NW verified location	Huawei, HiSilicon

- R4-2313425	discussion	Discussion on updating the RX-TX measurements for NTN	Nokia, Nokia Shanghai Bell

- R4-2313426	discussion	Service continuity and mobility enhancements between TN and NTN	Nokia, Nokia Shanghai Bell

- R4-2312846	discussion	Discussion on mobility enhancements in NTN	Huawei, HiSilicon

- R4-2312368	discussion	NTN-TN and NTN-NTN mobility and service continuity enhancements	Ericsson

- R4-2312263	discussion	Discussion on NTN service continuity enhancement	LG Electronics Inc.

- R4-2312125	discussion	Discussion on RRM requirements for mobility on NTN enhancement	vivo

- R4-2311861	discussion	Discussion on RRM requirements for NTN-TN and NTN-NTN mobility and service continuity enhancements	Xiaomi

- R4-2311800	discussion	Discussion on RRM core requirement for NR NTN mobility enhancements	CMCC

- R4-2312079	other	Discussion on RRM requirements for NTN enhancement	ZTE Corporation

- R4-2311679	discussion	Discussion on RRM requirements for NR NTN mobility enhancement	MediaTek inc.

- R4-2311622	discussion	Discussion on RRM requirements for NTN-TN and NTN-NTN mobility and service continuity enhancements	CATT

- R4-2311432	discussion	Discussion on RRM requirements for NTN-NTN and NTN-TN mobility	Samsung

- R4-2311325	discussion	On mobility and service continuity for eNTN	Apple

- R4-2313769	other	[NR_NTN_enh-Core] NTN mobility	Qualcomm Incorporated

- R4-2314171	other	Topic summary for [108][226] NR_NTN_enh	Moderator (Qualcomm)

- R4-2314225	other	Topic summary for [108][143] NR_NTN_enh_UERF	Moderator (ZTE)

- R4-2314245	other	Topic summary for [108][309] NR_NTN_enh_Part1	Moderator (Thales)

- R4-2314246	other	Topic summary for [108][310] NR_NTN_enh_Part2	Moderator (Ericsson)

- R4-2314247	other	Topic summary for [108][311] NR_NTN_enh_Part3	Moderator (Samsung)

END