3GPP TSG RAN meeting #100									           RP-231568

Bengalore, India, Sept 11-15, 2023

## Status Report to TSG

Title:			Status report for WI 30 MHz Channel Bandwidth for NR NTN in FR1; rapporteur: THALES

Agenda item:			9.4.5.4

| WI / SI Name | 30 MHz Channel Bandwidth for NR NTN in FR1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_NTN_CBW_30MHz-Core |  |  |  |  |
| Unique ID | 1000061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231499 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: - | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall: 50% RAN4: 50% | Performance Part: - | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Dorin Panaitopol |
|  | Company | THALES |
|  | Email | dorin.panaitopol@thalesgroup.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

- RAN4#108 meeting, Toulouse, France, August 21st – 25th, 2023:

Agreements:

- Addition of 30 MHz channel bandwidth in TS 38.101-5 and TS 38.108 for n256 and n255.

Agreement:

- Capture under the table that no Rx and Tx requirements are specified for 30MHz for NTN bands.

Further discussions on the reflector allowed the following conclusions for the 2 approved CRs for TS 38.108 and TS 38.101-5 (R4-2314655, R4-2314654):

- TS 38.108

Table 5.3.2-1: Transmission bandwidth configuration NRB for FR1

| SCS (kHz) | 5 MHz | 10 MHz | 15 MHz | 20 MHz | 30 MHz |
| --- | --- | --- | --- | --- | --- |
|  | NRB | NRB | NRB | NRB | NRB |
| 15 | 25 | 52 | 79 | 106 | 160 |
| 30 | 11 | 24 | 38 | 51 | 78 |
| 60 | N/A | 11 | 18 | 24 | 38 |

Table 5.3.3-1: Minimum guard band (kHz) (FR1)

| SCS (kHz) | 5 MHz | 10 MHz | 15 MHz | 20 MHz | 30 MHz |
| --- | --- | --- | --- | --- | --- |
| 15 | 242.5 | 312.5 | 382.5 | 452.5 | 592.5 |
| 30 | 505 | 665 | 645 | 805 | 945 |
| 60 | N/A | 1010 | 990 | 1330 | 1290 |

Table 5.3.5-1: SAN channel bandwidths and SCS per operating band in FR1

| SAN Operating Band | SCS (kHz) | SAN channel bandwidth (MHz) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 5 | 10 | 15 | 20 | 30 (NOTE) |
|  | 15 | 5 | 10 | 15 | 20 |  |
| n256 | 30 |  | 10 | 15 | 20 |  |
|  | 60 |  | 10 | 15 | 20 |  |
|  | 15 | 5 | 10 | 15 | 20 |  |
| n255 | 30 |  | 10 | 15 | 20 |  |
|  | 60 |  | 10 | 15 | 20 |  |
| NOTE: Deployment of 30 MHz channel bandwidth for NTN SAN needs to be preceded by introduction of all applicable Tx RF, Rx RF, and demodulation requirements. |  |  |  |  |  |  |

- TS 38.101-5

Table 5.3.2-1: Maximum transmission bandwidth configuration NRB

| SCS (kHz) | 5 MHz | 10 MHz | 15 MHz | 20 MHz | 30 MHz |
| --- | --- | --- | --- | --- | --- |
|  | NRB | NRB | NRB | NRB | NRB |
| 15 | 25 | 52 | 79 | 106 | 160 |
| 30 | 11 | 24 | 38 | 51 | 78 |
| 60 | N/A | 11 | 18 | 24 | 38 |

Table 5.3.3-1: Minimum guardband for each UE channel bandwidth and SCS (kHz)

| SCS (kHz) | 5 MHz | 10 MHz | 15 MHz | 20 MHz | 30 MHz |
| --- | --- | --- | --- | --- | --- |
| 15 | 242.5 | 312.5 | 382.5 | 452.5 | 592.5 |
| 30 | 505 | 665 | 645 | 805 | 945 |
| 60 | N/A | 1010 | 990 | 1330 | 1290 |

Table 5.3.5-1: Channel bandwidths for each NTN satellite band

| NTN satellite band | SCS kHz | UE Channel bandwidth (MHz) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 5 | 10 | 15 | 20 | 30 (NOTE) |
|  | 15 | 5 | 10 | 15 | 20 |  |
| n256 | 30 |  | 10 | 15 | 20 |  |
|  | 60 |  | 10 | 15 | 20 |  |
|  | 15 | 5 | 10 | 15 | 20 |  |
| n255 | 30 |  | 10 | 15 | 20 |  |
|  | 60 |  | 10 | 15 | 20 |  |
| NOTE: Deployment of 30 MHz channel bandwidth for NTN SAN needs to be preceded by introduction of all applicable Tx RF, Rx RF, and demodulation requirements. |  |  |  |  |  |  |

Documents agreed/approved:

- R4-2314655	CR for TS 38.108 – Adding 30 MHz CBW for SAN (source: THALES, ZTE, CATT, Ericsson, CAICT)

- R4-2314654	CR for TS 38.101-5 – Adding 30 MHz CBW for NTN UE (source: THALES, ZTE, CATT, Ericsson, CAICT)

Email discussions:

- R4-2314202	Topic summary for [108][120] NR_NTN_channel_30MHz, Moderator (THALES)

#### 2.1.2	Remaining Open issues

Updates for TS 38.307 (“Requirements on User Equipments (UEs) supporting a release-independent frequency band”) to be further discussed and implemented, if any.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

## 4.1	RAN4

RAN4#108 meeting, Toulouse, France, August 21st – 25th, 2023:

Submitted TDOCs:

- R4-2311445	discussion	NR NTN channel 30MHz	CAICT.

- R4-2311604	other	Discussion on 30 MHz Channel Bandwidth for NR NTN in FR1 for NTN UE requirement	CATT

- R4-2312035	other	Discussion on UE RF requirements for NR NTN 30 MHz Channel Bandwidth	ZTE Corporation

- R4-2312037	draftCR	Draft CR on TS38.101-5 NR NTN 30 MHz Channel Bandwidth	ZTE Corporation

- R4-2313574	CR	CR for TS 38.101-5 – Adding 30 MHz CBW for NTN UE	THALES

- R4-2313000	other	on 30MHz CBW for NR NTN	OPPO

- R4-2313561	CR	CR for TS 38.108 – Adding 30 MHz CBW for SAN	THALES

- R4-2312038	draftCR	Draft CR on TS38.108 NR NTN 30 MHz Channel Bandwidth	ZTE Corporation

- R4-2312036	other	Discussion on SAN RF requirements for NR NTN 30 MHz Channel Bandwidth	ZTE Corporation

- R4-2311605	other	Discussion on 30 MHz Channel Bandwidth for NR NTN in FR1 for SAN requirement	CATT

- R4-2314202	other	Topic summary for [108][120] NR_NTN_channel_30MHz	Moderator (THALES)

END