3GPP TSG RAN meeting #101	RP-231606

Bangalore, India, 11 – 15 September 2023

## Status Report to TSG

Agenda item:			9.3.2.9

| WI / SI Name | XR Enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_XR_enh-Core |  |  |  |  |
| Unique ID | 981039 |  |  |  |  |
| TSG TDoc of latest approved WI/SI description (if any) | RP-223502 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 2023/12 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 68% | Performance Part: N/A | Testing part: N/A |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Benoist Sébire |
|  | Company | Nokia |
|  | Email | benoist.sebire@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

New agreements from RAN1#114 meeting:

Agreement

- Configure the RRC parameter Nu (Nu is the size of bit-map)

  - FFS range value of Nu

- UTO_offset is the offset value.

  - Alt-1: UTO_Offset is provided by configuration.

    - FFS range value of UTO_offset

  - Alt-2: UTO_Offset = 0

- A transmitted CG PUSCH, carries UTO-UCI that is applicable to the Nu consecutive and valid CG PUSCH TOs, starting with UTO_offset from the end of the transmitted CG PUSCH.

FFS on whether/how to extend to multiple CG configurations

Strong concerns have been raised on the above proposal in terms of benefit and UE complexity by CATT, ZTE, Huawei, Apple, MTK, and Google.

Agreement

When UTO-UCI and HARQ-ACK are jointly encoded, HARQ-ACK bit sequence is concatenated after UTO-UCI bit sequence, by reusing the same mechanism adopted for joint encoding of CG-UCI and HARQ-ACK.

Conclusion

There is no consensus on the following proposal:

Introduce a new RRC parameter UTO-UCI-Multiplexing (similar to cg-UCI-Multiplexing) to enable/disable joint coding of HARQ-ACK and UTO-UCI in a CG PUSCH with the UTO-UCI.

Conclusion

For Type-1 and Type-2 multi-PUSCH CG configuration, Type-A repetition is NOT supported in Rel-18

Agreement

For a multi-PUSCH CG configuration, the range value of the higher layer parameter indicating number of consecutive slots (N in previous agreements) is:

- Max value=16 or 32

  - Up to UE capability

- Min value=2

Agreement

For a CG configuration with UTO-UCI indication enabled:

- For the range value for the RRC parameter Nu (Nu is the size of bit-map): (3, …, 8)

Conclusion

There is no consensus to introduce RRC parameter UTO_offset. This over-rides earlier RAN1 agreements.

Agreement

Response LS to R1-2306379 is agreed. LS in R1-2308654.

Conclusion

Extending the UTO_UCI indication by CG PUSCH(s) of a CG configuration to CG PUSCH(s) of other CG configuration(s) is not supported in Rel-18.

Agreement

Stage 2 TP for 38.300 agreed and sent to RAN2 in LS R1-2308659.

Agreement:

Select one of the following options:

- Option 1: Introduce a new capability to indicated maximum number of multi-PUSCH CG configurations (at least 2) per BWP of a serving cell and across all serving cells

  - FG 50-1 as pre-requisite.

  - FG 11-9 NOT as pre-requisite

- Option 2: Introduce a new capability to indicated maximum number of multi-PUSCH CG configurations (at least 2) per BWP of a serving cell and across all serving cells. The maximum number should not exceed the corresponding maximum number of CG configurations indicated by FG 11-9.

  - FG 50-1 as pre-requisite.

  - FG 11-9 as pre-requisite

- Option 3: Maximum number of multi-PUSCH CG configuration per BWP of a serving cell is one.

#### 2.1.2	Remaining Open issues

In accordance of the WID:

-	There are no remaining open issues.

## 2.2	RAN2

#### 2.2.1	Agreements

New agreements from RAN2#123 meeting:

-	UE reports Burst Arrival time and Jitter associated with the UL data burst periodicity in uplink using UAI.

-	UE reports UL data burst periodicity in uplink using UAI.

-	All UAI fields for XR are optional fields in RRC. FFS how to handle persistency of signalled information (e.g. UE reports BAT first, then jitter).

-	Consider exact jitter range later on (e.g. via email discussion)

-	UE can also report there is no jitter (e.g. for pose)

-	Reuse UAI framework, e.g. network can configure when UE is allowed to report UAI. Exact triggering upon being configured and change of UAI is up to UE implementation. Network can configure prohibit timer for the reporting.

-	The maximum value of the counter (NSFN) is 2^16 = 65536.

-	Network sets DRX reference SFN (drx-ReferenceSFN) to either 0 or 512, in the same way as in Rel-16 IIoT.

-	Use the following option (option A): both the counter NSFN and the DRX reference SFN drx-ReferenceSFN are added to the DRX formula. NSFN is initialized to 0.

-	Network can configure the UE whether to trigger delay status reporting. FFS if we have some thresholds per LCG.

-	When UE triggers reporting delay information for a LCG, and UE also reports the buffer status associated with the remaining time.

-	RAN2 aims to define a single MAC CE for the DSR reporting (including the buffer status). FFS if this extends BSR MAC CE or is a new MAC CE.

-	Many companies think single value per LCG is sufficient. Some companies think scheduler needs more information.

-	Working assumption: Define a new separate MAC CE for DSR (remaining delay and associated data volume) reporting, e.g. DSR reporting is not coupled with BSR reporting. Detailed Definition of associated data volume is FFS.

-	Support threshold based DSR reporting, e.g. DSR reporting is triggered when remaining delay of a PDU/PDU set is below a NW configured threshold. The threshold is configured per LCG. FFS whether configuring multiple thresholds for a LCG is supported. Definition of remaining time is FFS.

-	PDCP discard timer for PDU sets supports cases where PDUs of a PDU Set arrive at different instances of time.

-	Companies should bring detailed Stage-3 proposals, preferably co-signed by several supporters, to the next meeting, at which time RAN2 aims to decide on which solution to use.

-	Send LS to RAN1 (MTK) informing them of the error in the formula and tell RAN2 will capture the HARQ process formula in RAN2 specifications. Ask RAN1 whether the validity is going to be defined in RAN1 specifications. Can ask clarifications how the validity works if there are ambiguities for RAN2 specifications.

-	UE capabilities will be discussed in the next meeting(s) based on company inputs. Companies are encouraged to provide also Stage-3 details of their proposals, e.g. draftCRs on the capabilities to allow better comparison of the proposals.

-	Interested companies bringing documents to this AI should contact specification rapporteur to consolidate their proposals offline.

#### 2.2.2	Open Issues

The main open issues are related to Stage 3 details of the discarding mechanism, reporting of BSR, DSR, UE assistance information and configuration of DRX and CG.

## 2.3	RAN3

#### 2.3.1	Agreements

New agreements from RAN3#121 meeting:

- Add the PDU Set QoS Parameters in the QoS Flow Level QoS Parameters IE over NGAP, XnAP, F1AP and E1AP.

The PDU Set QoS parameters includes:

- PDU Set Delay Budget (PSDB).

- PDU Set Error Rate (PSER).

- PDU Set Integrated Handling Information (PSIHI).

- PDU Set Information as below needs to be transferred over NG-U, Xn-U and F1-U:

- PDU Set Sequence Number.

- Indication of End PDU of the PDU Set.

- PDU Sequence Number within a PDU Set.

- PDU Set Size in bytes.

- PDU Set Importance, which identifies the relative importance of a PDU Set compared to other PDU Sets within a QoS Flow.

- End of Data Burst information needs to be transferred over NG-U, Xn-U and F1-U.

- Enhance NGAP TSCAI to include the N6 Jitter information associated with DL Periodicity, and clarify TSCAI can also be used for non-GBR.

- Enhance XnAP/F1AP/E1AP TSCAI to include the N6 Jitter information associated with DL Periodicity.

- RAN3 agreed following TPs:

- TS38.300 TP in R3-234651 (Qualcomm), TS38.413 TP in R3-234652 (Nokia), TS38.473 TP in R3-234653 (Huawei), TS37.483 TP in R3-234654 (Samsung), TS38.415 TP in R3-234772 (ZTE), TS38.423 TP in R3-234656 (Ericsson), TS38.425 TP in R3-234657 (CMCC)

#### 2.3.2	Remaining Open issues

-	Whether to create a new “PDU Set Container” or reusing “PDU Session Container"?

- 	Issue 2: whether use RACS-like method to detect the peer node support PDU Set QoS handling.

-	Issue 3: how to support the mobility from non-PDU Set capable source NG-RAN to a PDU Set capable target NG-RAN, and how to transfer the PDU Set QoS to target NG-RAN.

-	Issue 4: how to support ECN marking in the NG-RAN

-	Issue 5: How to support ECN marking in UPF and network information exposure

-	Issue 6: How to support PDU Set discard

-	Issue 7: whether to include the QFI in the F1-U and Xn-U?

-	Issue 8: TSCAI support in non-homogenous NG-RAN deployment (non-homogenous with regard to TSCAI support). After mobility, TSCAI shall work in the supporting gNB.

-	Issue 9: how to handle End PDU Indication during data forwarding if the End PDU has been transmitted to UE in the source side but there are still other PDUs to be transmitted of the PDU Set.

-	Issue 10: how the target gNB is aware of the remaining AN-PSDB of a PDU set if partial PDUs of the PDU set has been successfully transmitted in the source gNB, while the other PDUs of the PDU set will be transmitted by the target gNB.

## 3.	Detailed progress in SA WGs since last TSG meeting (for all involved WGs)

## 4.	References

New references from the last RAN WG meetings.

RAN2#123

- R2-2307014, LS on XR capacity enhancements (R1-2306233; contact: Ericsson), RAN1

- R2-2307064, LS reply on TSCAI for XR (S2-2308197; contact: vivo), SA2

- R2-2307065, Reply LS on the N6 PDU Set Identification (S2-2308199; contact: OPPO), SA2

- R2-2307066, LS Reply on Design of RTP Header Extension for PDU Set handling (S2-2308248; contact: Huawei), SA2

- R2-2307067, Non-homogeneous deployment of PDU Set based handling (S2-2308252; contact: Qualcomm), SA2

- R2-2307076, TS 38321 running CR for XR enhancements, Qualcomm Incorporated

- R2-2307077, Power saving enhancements for XR, Qualcomm Incorporated

- R2-2307078, BSR and delay status reporting for XR, Qualcomm Incorporated

- R2-2307079, PDU discard operation for XR, Qualcomm Incorporated

- R2-2307080, Configured grant enhancements for XR, Qualcomm Incorporated

- R2-2307081, UE capabilities for XR services, Qualcomm Incorporated

- R2-2307099, Discussion on delay information and BSR enhancement for XR, Google Inc.

- R2-2307100, Discussion on PDU discard for XR, Google Inc.

- R2-2307119, Discussion on C-DRX enhancements for XR, Huawei, HiSilicon

- R2-2307120, Discussin on Multi-PUSCH CG, Huawei, HiSilicon

- R2-2307133, Discussion on XR-specific BSR enhancements, TCL

- R2-2307134, Discussion on XR-specific discard enhancements, TCL

- R2-2307156, Discussion on BSR enhancements for XR, Honor

- R2-2307164, PSER measurement and feedback, CANON Research Centre France

- R2-2307165, Discussion on packet discarding for XR, CANON Research Centre France

- R2-2307196, Discussion on PDU set discarding for XR traffic, Huawei, HiSilicon

- R2-2307197, Discussion on MAC enhancements for XR-specific capacity improvement, Huawei, HiSilicon

- R2-2307243, Discussion on delay status reporting for XR, DENSO CORPORATION

- R2-2307244, Discussion on HARQ process ID determination for multi-PUSCHs CG, DENSO CORPORATION

- R2-2307245, Configured Grant enhancements for XR, Xiaomi

- R2-2307246, UE capabilities for XR, Xiaomi

- R2-2307268, Discussions on remaining time reporting, KDDI Corporation

- R2-2307295, Discussion on XR awareness, vivo

- R2-2307296, Analysis on SFN wrap around issue, vivo

- R2-2307297, Discussion on BSR enhancements for XR, vivo

- R2-2307298, Discussion on discard operation for XR, vivo

- R2-2307299, Discussion on RLC impacts on PDU set discard, vivo

- R2-2307300, Discussion on UE capability for XR, vivo

- R2-2307346, Leftover issues on XR awareness, CATT

- R2-2307347, Discussion on power saving, CATT

- R2-2307348, Consideration on DSR and BSR, CATT

- R2-2307349, PDCP discard timer model for PDU Set discard, CATT, China Unicom, DELL, Ericsson, Intel Corporation, OPPO

- R2-2307350, Discard Operation for XR, CATT

- R2-2307351, Discussion on configured grant, CATT

- R2-2307368, Discussion on XR awareness, Xiaomi Communications

- R2-2307369, Discussing on XR-specific power saving, Xiaomi Communications

- R2-2307370, Discussing on BSR enhancements for XR capacity, Xiaomi Communications

- R2-2307371, Discussing on PDU discarding of XR traffic, Xiaomi Communications

- R2-2307399, Discussions on uplink End of Data Burst indication for XR, Fujitsu

- R2-2307400, Discussions on delay information reporting, Fujitsu

- R2-2307401, Discussions on PDU discard based on PDU Set Importance, Fujitsu

- R2-2307472, Discussion on remaining issues of XR awareness, NEC

- R2-2307531, Details of UAI for XR awareness in RAN, ZTE Corporation, Sanechips

- R2-2307532, BSR enhancements for XR, ZTE Corporation, Sanechips

- R2-2307533, XR-specific power saving, ZTE Corporation, Sanechips

- R2-2307534, PDU discard for XR, ZTE Corporation, Sanechips

- R2-2307535, Configured Grant enhancements for XR, ZTE Corporation, Sanechips

- R2-2307536, UE capabilities for XR, ZTE Corporation, Sanechips

- R2-2307593, Discard Operation for XR, Samsung R&D Institute India

- R2-2307607, Discussion on XR Awareness, Facebook India

- R2-2307608, Discussion on PDU Discard Operation for XR, Facebook India

- R2-2307609, XR BSR and Delay Information Enhancements, Facebook India

- R2-2307682, Discussion on Delay status reporting, NTT DOCOMO, INC.

- R2-2307704, Discussion on various frame rates supported for XR-specific power, III

- R2-2307728, Discussion on XR awareness, Samsung

- R2-2307729, Discussion on CG enhancements, Samsung

- R2-2307730, UE capability for XR, Samsung

- R2-2307761, Discussions on delay status reporting in BSR for XR, Futurewei

- R2-2307762, Discussions on new Buffer Status table design for XR, Futurewei

- R2-2307763, Discussions on PSI-based discard operation for XR, Futurewei

- R2-2307788, DRX enhancements for XR, Nokia, Nokia Shanghai Bell

- R2-2307789, BSR enhancements for XR, Nokia, Nokia Shanghai Bell

- R2-2307790, CG enhancements for XR, Nokia, Nokia Shanghai Bell

- R2-2307807, Remaining issues on DRX enhancement for XR, LG Electronics Inc.

- R2-2307828, Views on XR-Awareness, Apple

- R2-2307829, Views on Configurations of Rational Number-Based DRX Cycles, Apple

- R2-2307830, Buffer Delay Reporting and BSR Enhancements for XR, Apple

- R2-2307831, Views on PDU Discard Operation for XR, Apple

- R2-2307832, Views on UTO for Multi-PUSCH Configured Grant, Apple

- R2-2307833, Views on UE capabilities for XR, Apple

- R2-2307891, Discussion on DRX enhancement for XR, ITRI

- R2-2307892, Discussion on PSI-based discard operation, ITRI

- R2-2307901, Discussion on C-DRX enhancement for XR, NEC Corporation

- R2-2307902, Discussion on delay status reporting for XR, NEC Corporation

- R2-2307913, New buffer status report table design, FGI

- R2-2307914, Discussion on BSR enhancements for XR, III

- R2-2307915, Discussion on Configured Grant enhancements for XR, III

- R2-2307942, Delay information reporting for XR, Lenovo

- R2-2307950, Remaining details on discarding operation for XR, Lenovo

- R2-2307953, Remaining details on discarding operation for XR, Lenovo

- R2-2307954, CG enhancements for XR communications, Lenovo

- R2-2308023, Discussion on PDU sets and data burst awareness in RAN, Lenovo

- R2-2308024, Discussion of DRX enhancement, Lenovo

- R2-2308025, Discussion on BSR enhancements, Lenovo

- R2-2308073, UE Capabilities for Rel-18 XR WI, Intel Corporation

- R2-2308074, UE Assistance Information for XR, Intel Corporation

- R2-2308075, Discard Enhancements for XR, Intel Corporation

- R2-2308076, BSR Enhancements for XR, Intel Corporation

- R2-2308127, Discussion on XR awareness, Spreadtrum Communications

- R2-2308128, Discussion on XR discard operation, Spreadtrum Communications

- R2-2308134, Consideration on BSR enhancements for XR, Spreadtrum Communications

- R2-2308155, Considerations on awareness of XR PDU prioritization, Sony

- R2-2308156, Considerations on XR UL PDU set information, Sony

- R2-2308157, Some considerations on BSR enhancements for XR, Sony

- R2-2308158, Configured Grant enhancements for XR, Sony

- R2-2308173, Some considerations on PSI and PSIHI, Sony

- R2-2308183, Discussion on XR awareness, OPPO

- R2-2308184, Discussion on XR-specific power saving, OPPO

- R2-2308185, Discussion on BSR enhancement for XR, OPPO

- R2-2308186, Discussion on discard operation for XR, OPPO

- R2-2308187, Discussion on configured grant enhancement for XR, OPPO

- R2-2308188, Discussion on UE capabilities for XR, OPPO

- R2-2308223, Discussion on remaining issue of power saving scheme for XR, Samsung

- R2-2308246, On Configured Grant enhancements for XR, Google Inc.

- R2-2308247, On XR awareness, Google Inc.

- R2-2308278, XR-specific power saving enhancement, Google Inc.

- R2-2308309, Discussion on the DRX enhancement, CMCC

- R2-2308310, Consideration on BSR enhancement for XR, CMCC

- R2-2308311, Consideration on CG enhancement for XR, CMCC

- R2-2308330, Remaining Issues on XR awareness for UL Traffic, CMCC

- R2-2308331, Further discussions on discard operation for XR, CMCC

- R2-2308334, Work Plan for Rel-18 WI on XR Enhancements for NR, Nokia, Qualcomm (Rapporteurs); Ericsson (RAN1 FL)

- R2-2308335, SA2 Status for XR, Nokia, Qualcomm (Rapporteurs)

- R2-2308336, SA4 Status for XR, Nokia, Qualcomm (Rapporteurs)

- R2-2308337, Stage 2 Overview of XR Enhancements, Nokia, Qualcomm (Rapporteurs)

- R2-2308338, Jitter and End of Data Burst, Nokia, Nokia Shanghai Bell

- R2-2308339, Details of PSI-based Discard, Nokia, Nokia Shanghai Bell

- R2-2308340, UE capabilities for Rel-18 XR, Nokia, Nokia Shanghai Bell

- R2-2308350, Discussion on XR assistance information for UL, Huawei, HiSilicon

- R2-2308351, Discussion on UE capabilities for XR, Huawei, HiSilicon

- R2-2308352, Introduction of XR enhancements into TS 38.331 (running CR), Huawei, HiSilicon

- R2-2308353, RRC CR open issues for XR enhancements, Huawei, HiSilicon

- R2-2308370, CG enhancement for XR, NEC

- R2-2308371, PDU discard, NEC

- R2-2308372, New static BS table and BSR trigger(s), NEC

- R2-2308401, On UE assistance information for XR traffic, MediaTek Inc.

- R2-2308402, Remaining issues for C-DRX in XR, MediaTek Inc.

- R2-2308412, Buffer status and remaining time reporting for XR, Interdigital Inc.

- R2-2308518, Discussions on UE indicating EoDB to RAN for XR, Futurewei

- R2-2308543, Configured Grant enhancements for XR, Ericsson

- R2-2308544, XR awareness, InterDigital

- R2-2308545, UE capabilities for XR, InterDigital

- R2-2308546, Discard operation for XR, InterDigital

- R2-2308547, Configured Grant enhancements for XR, InterDigital

- R2-2308567, Buffer status and remaining time reporting for XR, Interdigital Inc.

- R2-2308585, Discussion on XR-specific power saving, Ericsson

- R2-2308586, Discussion on XR awareness, Ericsson

- R2-2308587, Discussion on BSR enhancements for XR, Ericsson

- R2-2308588, Discussion on PSI-based discarding, Ericsson

- R2-2308589, Discussion on UE capabilities for XR, Ericsson

- R2-2308607, Discussion on the discard for XR, LG Electronics Inc.

- R2-2308610, Discussion on XR awareness, LG Electronics Inc.

- R2-2308668, Further aspects of PDU discard, MediaTek Inc.

- R2-2308672, HARQ ID determination formula for CG, MediaTek Inc.

- R2-2308677, BSR enhancements for XR, MediaTek Inc.

- R2-2308679, Discussion on multiple-PUSCHs CG for XR, TCL

- R2-2308696, Introduction of XR to PDCP, LG Electronics Inc.

- R2-2308874, Discussion on XR awareness, China Unicom

- R2-2308875, Discussion on new BSR table and delay status report, LG Electronics Inc.

- R2-2308876, Discussion on CG enhancement for XR, LG Electronics Inc.

- R2-2308883, Discussion on BSR enhancements for XR, Samsung

- R2-2309003, Report of [AT123][205][XR] Options for PSI-based discard (Ericsson), Ericsson

- R2-2309005, [draft] Reply LS on on XR capacity enhancements, MediaTek Inc.

- R2-2309006, [draft] Reply LS on XR capacity enhancements, MediaTek Inc.

- R2-2309007, Reply LS on XR capacity enhancements, RAN2

- R2-2309002, Summary of [AT123][201][XR] XR MAC Ces, Lenovo

RAN1#114

- R1-2307940	Initial higher layer parameters for Rel-18 XR enhancements	Qualcomm Incorporated

- R1-2308028	Work Plan for Rel-18 WI on XR Enhancements for NR	Nokia, Qualcomm (Rapporteurs), Ericsson (RAN1 FL)

- R1-2308331	Moderator Summary#1 – XR Specific Enhancements	Moderator (Ericsson)

- R1-2308332	Moderator Summary#2 - XR Specific Capacity Improvements	Moderator (Ericsson)

- R1-2308334	Moderator Summary#4 - XR Specific Capacity Improvements	Moderator (Ericsson)

- R1-2308637	Draft LS on stage 2 description for physical layer enhancements for XR	Nokia

- R1-2306403	Discussions on XR-specific capacity enhancements	New H3C Technologies Co., Ltd.

- R1-2306427	XR-specific capacity enhancements	FUTUREWEI

- R1-2306526	Discussion on CG enhancements for XR capacity	Huawei, HiSilicon

- R1-2306607	Capacity Enhancements for XR	Ericsson

- R1-2306628	Discussion on XR capacity enhancement techniques 	Panasonic

- R1-2306659	Discussion on XR-specific capacity enhancements	Spreadtrum Communications

- R1-2306698	Discussion on XR-specific capacity enhancements	Honor

- R1-2306764	Discussion on XR specific capacity enhancements	vivo

- R1-2306918	Remaining Issues on XR specific capacity enhancements	Sony

- R1-2307101	Design of Multiple CG Occasions and unused CG occasion feedback	CATT

- R1-2307115	Discussion on XR-specific capacity enhancements	NEC

- R1-2307141	Discussion on XR specific capacity enhancements	ZTE, Sanechips

- R1-2307209	Discussion on XR-specific capacity enhancements	CMCC

- R1-2307292	XR-specific capacity enhancements	Apple

- R1-2308202	XR-specific capacity enhancements	Apple

Revision of R1-2307292

- R1-2307398	Discussion on XR-specific capacity enhancements	xiaomi

- R1-2307405	On XR-specific capacity enhancements	KT Corp.

- R1-2307485	Discussion on XR specific capacity improvement enhancements	NTT DOCOMO, INC.

- R1-2307574	Discussion on XR specific capacity enhancements	OPPO

- R1-2307597	XR specific capacity enhancements	TCL

- R1-2307612	XR-specific capacity enhancements	Nokia, Nokia Shanghai Bell

- R1-2307692	Capacity enhancements for XR	Samsung

- R1-2307771	On XR-specific capacity enhancements techniques	Google Inc.

- R1-2307794	Discussion on XR-specific capacity enhancements	LG Electronics

- R1-2307815	XR-related CG Enhancements	Lenovo

- R1-2307819	Remaining issues on UTO-UCI content and reporting	Sharp

Late submission

- R1-2307820	Discussion on XR-specific capacity enhancements	InterDigital, Inc.

- R1-2307866	Discussion on XR specific capacity enhancements	CAICT

- R1-2307941	Remaining Issues on Capacity Enhancement Techniques for XR	Qualcomm Incorporated

- R1-2308063	XR capacity enhancements	MediaTek Inc.

RAN3#121

- R3-233731, LS reply on TSCAI for XR, SA2(VIVO)

- R3-233732, Reply LS on the N6 PDU Set Identification, SA2(OPPO)

- R3-233733, Reply LS on RAN information exposure for XRM, SA2(China mobile)

- R3-233734, LS Reply on Design of RTP Header Extension for PDU Set handling, SA2(Huawei)

- R3-233735, Non-homogeneous deployment of PDU Set based handling, SA2(Qualcomm)

- R3-233950, Discussion on the support of enhancement for NR XR, Samsung

- R3-233951, [TP for BLCR TS37.483] Introducing enhancement for NR XR, Samsung

- R3-233952, [TP for BLCR TS38.413, TS38.423] Introducing enhancement for NR XR mobility, Samsung

- R3-233981, TP for Stage-2 TS 38.300 for XR Enhancements, Qualcomm Incorporated

- R3-234019, Discussion on support for NR XR, Nokia, Nokia Shanghai Bell

- R3-234020, (TP for TS38.413) Support for NR XR, Nokia, Nokia Shanghai Bell

- R3-234021, Discussion on multiple LSs, Nokia, Nokia Shanghai Bell

- R3-234119, Discussion on Support Enhancements on NR XR, CATT

- R3-234120, Discussion on XR LSin from SA2, CATT

- R3-234121, (TP for XR for 38.413, 37.483 and 38.473) Support Enhancements on XR awareness, CATT

- R3-234153, Discussion on discard operation for XR, Huawei, Qualcomm Inc.

- R3-234154, (TP for NR_XR_enh BL CRs) Discussion on the enhancement for XR awareness, Huawei, Qualcomm Inc.

- R3-234155, (TP for NR_XR_enh BL CR of TS 38.413) Discussion on incoming LS  from other WGs, Huawei, Qualcomm Inc.

- R3-234162, Discussion on PDU Set QoS Parameters and PDU Set Information, Lenovo

- R3-234163, Discussion on PDU Set based Discard, Lenovo

- R3-234164, Discussion on ECN marking for L4S, Lenovo

- R3-234257, Discussion on enhancement for XR, Xiaomi

- R3-234258, (TPs for TS 38.300 and TS 38.413) Non-homogenous support of PDU set based handling, Xiaomi

- R3-234275, Discussion on XRM support, Ericsson

- R3-234276, Introduction of XRM enhancement, Ericsson

- R3-234302, Support for L4S in NG-RAN, Ericsson, Deutsche Telekom

- R3-234406, Disucssion on Support of XR Enhancement in Split Architecture, China Telecom

- R3-234408, (BLCR to 38.401) Introduction of XR enhancements, China Telecom

- R3-234452, Discussion on non-homogeneous deployment of PDU Set based handling, CMCC

- R3-234482, (TP to TS 38.413) Discussion on support of XR enhancements, ZTE

- R3-234483, (XR BL CR to TS 38.415) Introduction of XR enhancements, ZTE

- R3-234484, (TP to TS 38.423) Support of XR enhancements, ZTE

- R3-234613, Summary of Offline Discussion on CB: # R18XR, Nokia (moderator)

- R3-234651, (TP for Stage-2 TS 38.300) for XR Enhancements, Qualcomm Incorporated

- R3-234652, (TP for TS38.413) Support for NR XR, Nokia, Nokia Shanghai Bell

- R3-234653, (TP for TS38.473) Support for NR XR, Huawei, Qualcomm Inc.

- R3-234654, [TP for BLCR TS37.483] Introducing enhancement for NR XR, Samsung

- R3-234656, (TP to TS 38.423 BL CR) Addition of PDU Set QoS Parameters, Ericsson, ZTE

- R3-234657, (TP for TS38.425) Support for NR XR, CMCC

- R3-234772, (TP to TS 38.415) Discussion on support of XR enhancements, ZTE, Ericsson, Nokia, Nokia Shanghai Bell