3GPP TSG RAN meeting #101			   					         RP-231718

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.4.5.6

| WI / SI Name | Core part: 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC |  |  |  |  |
| Unique ID | 981041 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231013 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 85% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jinqiang Xing |
|  | Company | OPPO |
|  | Email | xingjinqiang@oppo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #108 (Aug 2023, Toulouse, FR)

- WID revision

- Issue 2-1-1: 3T4R WI is a non-basket WI

    - WF: RAN4 clarify that the 3T4R WI is a non-basket WI

- Issue 2-1-2: Add new example band combinations for PC1.5 3Tx

    - Agreement online:

      - Agree on adding two new PC1.5 band combinations to the 3T4R WID to cover all the PC1.5 3Tx MSD types within RAN4 group.

      - To add follow two urgent PC1.5 items in to Rel-18

| CA_n25A-n77A | PC3@n25 1Tx, PC1.5@n77 2Tx | Bell Mobility, TELUS |
| --- | --- | --- |
| CA_n5A-n77A | PC3@n5A 1Tx, PC1.5@n77 2Tx | AT&T, Verizon |

- 4Rx at low frequency band (<1GHz)

- Issue 3-1-1: Value of ΔRIB,4R

    - Agreement online: Value of ΔRIB,4R is -2.4dB.

- CR R4-2312772 (R18 38101-1 CR for low band 4Rx) is endorsed

- 3Tx for band combinations with two bands

- WF on 4Rx in low bands was approved in R4-2310409 [83].

- Issue 4-1-1: Which duty cycle IE (0.5*maxUplinkDutyCycle-PC2-FR1 and maxUplinkDutyCycle-PC1dot5-MPE-FR1) is applied to PC1.5 band

    - WF

      - Both 0.5*maxUplinkDutyCycle-PC2-FR1 and maxUplinkDutyCycle-PC1dot5-MPE-FR1 can be applied to PC1.5 UE.

      - When both IEs are reported, the smaller one will be applied, i.e. min{0.5*maxUplinkDutyCycle-PC2-FR1, maxUplinkDutyCycle-PC1dot5-MPE-FR1}

      - When only IE maxUplinkDutyCycle-PC2-FR1 is reported, 0.5*maxUplinkDutyCycle-PC2-FR1 is applied

      - When only IE maxUplinkDutyCycle-PC1dot5-MPE-FR1 is reported, maxUplinkDutyCycle-PC1dot5-MPE-FR1 is applied

      - When both IE are absent, 25% will be applied.

- Issue 4-2-1: Where to capture 3Tx with UL CA+TxD

    - WF: new sections for inter-band UL CA + TxD are introduced

- Issue 5-1-1: PC1.5 Tx power configuration for IMD

    - WF: 23+27.8 is used as the power configuration in the 3Tx PC1.5 IMD calculation where band A is 23dBm and band B is 24.8dBm+24.8dBm with 2Tx

- Issue 5-1-3: Reuse PC1.5 2Tx harmonic mixing and cross band leakage MSD for 3Tx

    - Agreement online:

      - Confirm that the conclusion of “use same MSD for the band combination with either 1Tx or 2Tx in TDD aggressor band UL with same power class for harmonic mixing and cross-band leakage” is also applicable to 3Tx with PC1.5 band combination.

- Issue 5-1-4: How to introduce MSD requirements for 3Tx

    - Agreement online: For harmonic, harmonic mixing and cross band isolation

      - Only add a text in subclause “7.3A.2.3 Reference sensitivity power level for Inter-band CA” to clarify that “the same requirements for REFSENS exceptions apply for UL aggressor configured with either 1Tx or 2Tx for UL MIMO or Tx diversity operation

RAN4 #107 (May 2023, Incheon, KR)

- 4Rx at low frequency band (<1GHz)

- WF on 4Rx in low bands was approved in R4-2310409 [50].

- Issue 1-1-1: Is it feasible to support low band 4Rx in handheld UE (<1GHz)

Agreement online:

    - The feasibility to support low band 4Rx in handheld UE is confirmed at least for some UE.

- 3Tx for band combinations with two bands

- Issue 2-1-1: PC1.5 inter-band CA SAR compliance

Agreement online:

    - Option 1 is agreed, i.e. 0.5* maxUplinkDutyCycle-interBandCA-PC2-r17 is applied as the max Uplink duty cycle that PC1.5 inter-band UL CA capability.

      - If the averaged percentage of uplink symbols is below 0.5* maxUplinkDutyCycle-interBandCA-PC2-r17 the requirements for PC1.5 applies;

      - If the averaged percentage of uplink symbols is larger than 0.5* maxUplinkDutyCycle-interBandCA-PC2 but less than maxUplinkDutyCycle-interBandCA-PC2, the requirements for PC2 applies;

      - otherwise the requirements of default power class apply.

      - If maxUplinkDutyCycle-interBandCA-PC2 is absent, UE shall work on power class PC1.5 regardless of UL duty cycle and may use P-MPRc as defined in 6.2.4 in TS 38.101-1 or other means if necessary.

- Issue 2-1-3: PC1.5 inter-band EN-DC SAR compliance

Proposals

    - Option 1: no need to discuss SAR requirements at the time being consider the WID does not include any PC1.5 inter-band EN-DC band combinations (Huawei, Samsung)

Agreement online:

    - Agree on Option 1.

- Issue 2-2-2: band combinations for 3Tx inter-band NR CA/ENDC

Agreement online:

    - Use notes in configuration tables to identify which UL and DL configurations that 3Tx UE supports considering MOP tables are only for UL configurations without the DL combination information.

- Issue 2-2-3: Pcmax changes

Option 3:

    - 6dB applies for a power class 1.5 capable UE when the requirements of default power class are applied;

    - 3dB applies for a power class 1.5 capable UE when the requirements of power class 2 are applied;

    - Otherwise 0dB applies.

      - The condition of which power class applies should be described in sub-clause 6.2A.1.3 of 38.101-1, which could be checked based on the CR provided in future meetings.

Agreement online: agree on option 3.

- Issue 3-1-1: 3Tx MSD for Harmonic mixing

    - Option 1: same MSD requirements can be applied for the band combination with either 1Tx or 2Tx in TDD aggressor band UL with same power class.

Agreement online:

    - Agree on option 1 as baseline

- Issue 3-2-1: 3Tx MSD for cross band isolation

Agreement online:

    - The same MSD requirements can be applied for the band combination with either 1Tx or 2Tx in TDD aggressor band UL with same power class.

      - It is allowed for companies to check the requirements for particular cases

- Issue 3-3-1: 3Tx MSD for PC2 IMD

Agreement online:

    - The requirements specified based on 1Tx-1Tx UL configuration are applicable for 1Tx-2Tx UL configuration.

      - It is allowed for companies to check the requirements for particular cases

- Issue 3-3-2: 3Tx test configuration for PC2 CA/DC

Agreement online:

    - Same uplink/downlink configurations of the existing PC2 band combination are for concurrent 3Tx PC2 band combination.

      - It applies for all MSD types.

- Issue 3-4-2: 3Tx MSD for PC1.5 CA

Agreement online:

    - The existing PC1.5 test configurations for single uplink are applicable for PC1.5 band combinations in terms of harmonic mixing and cross-band isolation.

- Issue 3-5-1: Handling of band combinations whose 2Tx MSD is missing in current spec

WF: For the band combinations whose 2Tx PC2 MSD is not specified in the spec yet, 3Tx PC2 MSD need to be evaluated.

RAN4 #106bis-e (Apr. 2023, online)

- 4Rx at low frequency band (<1GHz)

- WF on 4Rx in low bands was approved in R4-2306553 [20].

- Issue 1-1-1: Feasibility of other low bands (<1GHz)

Agreement:

    - Once the feasibility of low band 4Rx for handheld UE is confirmed, the conclusion of feasibility can be applied to all the requested low bands and the feasibility does not preclude the introduction of the new low bands in the WID.

    - RAN4 plans to close the feasibility study in May meeting.

- Issue 1-2-1: How to specify requirements for low band 4Rx (<1GHz)

Agreement:

    - Requirements is needed for 4Rx handheld UE, if the feasibility is confirmed

      - FFS whether the new requirements will be specified or the existing requirements will be reused.

- Issue 1-2-2: ΔRIB,4R

WF:

    - Further discuss in next meeting.

- Issue 1-2-3: deltaTRxSRS

Agreement:

    - Option 1: No spec update needed in RAN4, i.e. current spec also applies to FDD low bands.

- Issue 1-3-1: Signalling to differentiate requirements for handheld UE and FWA Power class fallback

Agreement:

    - No new signalling is expected to differentiate the requirements for different UE types.

- Issue 1-4-1: Performance gain of low band 4Rx (<1GHz)

WF:

    - Interested companies are encouraged to provide further performance evaluation inputs.

- 3Tx for band combinations with two bands

- WF on 3Tx for band combinations with two bands was approved in R4-2306554 [21].

- Issue 3-1-1: Tx Requirement for 3Tx inter-band UL CA+UL MIMO

    - Agreement: Reuse the single CC requirements for corresponding sessions.

- Issue 2-1-1: ΔTIB,c/ΔRIB,c for CA/DC for 3Tx

Proposals

    - Option 1:  Existing ΔTIB,c/ΔRIB,c requirements could be applied, there is no need to specifically define new ΔTIB,c/ΔRIB,c for 3Tx.

WF

    - Option 1 is agreed

- Issue 2-1-2: General principle of introducing Tx Requirement for 3Tx CA/DC

Proposals:

    - Option 1:

      - For 3Tx inter-band UL CA+UL MIMO, reuse the single CC requirements and TxD or UL MIMO requirements for corresponding sessions.

      - For 3Tx inter-band UL ENDC+UL MIMO, reuse the single CC requirements and TxD or UL MIMO requirements in TS 36.101 and in TS 38.101-1 respective for corresponding sessions.

    - Option 2: The agreement “single CC requirements will be reused for 3Tx inter-band UL CA” actually means the current basic single CC requirements and TxD/UL MIMO requirements when necessary.

WF

    - Option 1 and 2 are aligned, use Option 1 wording as the formal WF.

- Issue 2-2-1: Which clause to capture 3Tx in 38.101-3

WF

    - Introduce new sub-clause for inter-band ENDC + UL MIMO with clause suffix H for 38.101-3, and make it clear in the spec that this is for 3Tx UE.

- Issue 2-2-2: Clause names for 3Tx CA in 38.101-1

WF

    - Apply clause name 6.2/3/4/5H.3 for simultaneous 3Tx with inter-band UL CA.

- Issue 2-2-3: Specify band combinations with 3Tx

Proposals

    - Option 3: 3Tx band combinations can be defined in MOP tables of clause with suffix H (inter-band CA+MIMO)

WF

    - Go with Option 3 for inter-band UL CA+UL MIMO and further study the case of inter-band UL CA+TxD and also the higher order band combination issue in the supporting of UL CA+MIMO.

- Issue 2-2-4: Pcmax changes

WF

    - Further study the delta Ppowerclass,CA changes for the SAR solutions.

- Issue 2-2-5: Text proposal for 3Tx in 38.101-1

WF

    - No consensus can be reached, but the contents can be referred in the future big CR drafting.

- Issue 2-3-1: Whether new UE capability is needed to indicate 3Tx in 2 bands

WF

    - Agree that no new capabilities introduced to indicate UE supporting 3Tx in 2bands.

- Issue 2-3-2: Whether 3Tx UE can support Tx switching feature

WF

    - Stop the discussion of this topic. And if there is interest to clarify the relation between these two features, some WID revision might be needed.

- Issue 2-3-3: Whether new capability is needed to indicate 3Tx UE supporting Tx switching feature

WF

    - Stop the discussion of this topic. And if there is interest to clarify the relation between these two features, some WID revision might be needed.

- Issue 2-4-1: Handheld UE with 3Tx

Proposals

    - Option 1: 3Tx requirements are restricted to FWA in this release as in the WID

WF

    - Option 1 is agreed.

- Issue 2-5-1: PC1.5 inter-band CA/EN-DC SAR compliance

WF

    - No consensus is reached for now and more study in next meeting.

- WF on Rx requirements for 3Tx UE was approved in R4-2306555 [22].

- 2.1	MSD due to UL harmonic

GTW Agreement:

    - No harmonic MSD needs be analysed for band combination with high TDD band supporting 2Tx in this 3Tx WI.

- 2.2	MSD due to Rx harmonic mixing

Way forward:

    - Companies are encouraged to further study on

      - Rx harmonic mixing MSD difference between 1Tx and 2Tx in an aggressor UL band with the same power class

      - Whether same Rx harmonic mixing MSD requirements can be applied for 1Tx and 2Tx in TDD aggressor UL band for 2UL-band combination with 2Tx and 3Tx.

- 2.3	MSD due to cross-band interference

Way forward:

    - Companies are encouraged to further study on

      - Cross-band isolation MSD difference between 1Tx and 2Tx in an aggressor UL band with the same power class

      - Whether same cross-band isolation MSD requirements can be applied for 1Tx and 2Tx in TDD aggressor band UL for 2UL-band combination with 2Tx and 3Tx.

- 2.4	PC2 MSD due to 2UL IMD

Way forward:

    - Companies are encouraged to study on

      - IMD MSD difference between 2 bands UL configurations of 1Tx-1Tx and 1Tx-2Tx with the same power class

          - The RF parameters assumptions between the 1Tx and 2Tx in TDD aggressor UL band shall be well documented in the analysis so that companies can understand where the MSD difference would come from. For example, whether the PA(s) is a PC3 PA or PC2 PA, whether the 2Tx PAs have different PCB coupling factors, filter rejections, insertion losses, etc., and also how the resulted IMDs from each PA are combined, in-phase or power sum?

- 2.5	PC1.5 MSD due to 2UL IMD

Way forward:

    - Companies are encouraged to study on

      - Band combination specific MSD for the BC

      - Whether a new 2UL IMD MSD framework is needed for the intended PC1.5 band combination or the current PC2 IMD MSD test configuration can be reused.

RAN4 #106 (Feb. 2023, Athens, Greece)

- 4Rx at low frequency band (<1GHz)

- WF on 4Rx in low bands was approved in R4-2303522 [1].

- Issue 2-1-1: Feasibility of supporting 4Rx in low bands (<1GHz)

Agreement: (agreed in Main session)

    - Supporting 4Rx in low bands may be feasible at least for some handheld UE and complexity might be high or gain might be low for some other UE which is UE implementation dependent.

- 3Tx for band combinations with two bands

- WF on 3Tx for band combinations with two bands was approved in R4-2303523 [2].

- Issue 3-1-1: Tx Requirement for 3Tx inter-band UL CA+UL MIMO

    - Agreement: Reuse the single CC requirements for corresponding sessions.

- Issue 3-2-4: MSD re-evaluation of example band combinations

    - WF:

      - Evaluate whether existing MSD for 2Tx is also applicable for 3Tx for the same band combination

      - If it is, no need to perform case by case study for such evaluation.

      - If not, consider potential simplified MSD evaluation approach

- Issue 3-3-1: How to specify 3Tx requirements with inter-band UL CA or ENDC+UL MIMO

    - WF

      - Introduce new sub-clause for inter-band CA + UL MIMO with clause suffix H for 38.101-1

      - FFS on how to introduce it for inter-band EN-DC + UL MIMO in 38.101-3.

- Issue 3-3-3: Is it ok to remove PC4 from inter-band UL CA MOP table

    - WF: It is out of scope of this WI; the proposal is encouraged to be provided in the maintenance.

- Issue 3-6-1: Handheld UE with 3Tx

    - WF: It can be further discussed in next RAN plenary since this is WID revision.

- Issue 3-6-2: Whether 2Tx with PC1.5 inter-band UL CA needs to be covered in this WI

    - WF

      - Current WID doesn’t include 2Tx with PC1.5 inter-band UL CA

      - Whether it can be included in this WI depends on RAN plenary discussion.

- Issue 3-6-3: RAN guidance for general requirements

    - WF: No discussion is needed in RAN4.

2.4.2	Remaining Open issues

RAN4 #108 (Aug 2023, Toulouse, FR)

- 3Tx for band combinations with two bands

- Issue 4-3-1: How to indicate the 3Tx band combinations in the CA configuration tables

    - WF: FFS whether below updates to the NOTEs of CA configuration tables is agreeable in next meeting.

- Issue 4-4-1: Introduce new per FS TxD capability

    - Proposals (R4-2312249)

      - WF: FFS whether new per FS TxD capability is needed for a band under a band combination that support TxD.

- Issue 5-2-1: Completed band combinations

    - WF: Companies further check the status of below band combinations.

      - CA_n28A-n41A, CA_n8A-n78A, CA_n71A-n41A, CA_n41A-n77A, and DC_3A_n78A are complete for 3Tx WI

      - CA_n28A-n78A can be completed by reusing the DC_28A-n78A with 2Tx PC2 IMD5 MSD.

- Issue 5-2-2: PC2 Band combinations needs MSD studies

    - WF: Encourage companies to check status.

- Issue 5-2-3: PC1.5 Band combinations needs MSD studies

    - WF: Encourage companies to check status.

- Issue 5-2-4: New PC1.5 Band combinations needs MSD studies

    - WF: Encourage companies to check status.

- Issue 5-3-1: CA_n26A-n78A PC2 IMD4 with 3Tx and 2Tx

    - WF: FFS on the MSD

- Issue 5-4-1: DC_40A_n78A PC2 harmonic mixing 3Tx and 2Tx

    - WF: FFS on the MSD

- Issue 5-4-2: DC_40A_n78A PC2 cross-band leakage from n78 to b40 with 3Tx and 2Tx

    - WF: FFS on the MSD

- Issue 5-5-1: CA_n41-n71 PC1.5 IMD4

    - WF: FFS on the MSD based on 23+27.8 power configuration in next meeting.

- Issue 5-6-1: CA_n25A-n77A (CA_n2A-n77A) PC1.5 IMD2/4

    - WF: FFS on the MSD based on 23+27.8 power configuration in next meeting.

- Issue 5-7-1: CA_n5A-n77A PC1.5 IMD4

    - WF: FFS on the MSD based on 23+27.8 power configuration in next meeting.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

None

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#106 contributions

- R4-2303522	WF on 4Rx requirements for low operating bands; OPPO

- R4-2303523	WF on 3Tx requirements; OPPO

- R4-2301185	R18 workplan for low band 4Rx and 3Tx with inter-band UL CA and EN-DC WI; OPPO

- R4-2300363	Views on low band 4Rx for handheld UE; Apple

- R4-2301095	Discussion on Enhancements for 4Rx at low frequency band; Xiaomi

- R4-2301186	R18 low band 4Rx; OPPO

- R4-2301251	Discussion on 4Rx low band (<1GHz) for handheld UE; ZTE

- R4-2301542	Discussion on enhancements for 4Rx at low frequency band; vivo

- R4-2302236	Discussion on enhancement for 4Rx at low frequency band; Google

- R4-2302373	On 4Rx requirements for low operating bands; Huawei

- R4-2300360	Enabling simultaneous 3Tx for inter-band UL CA/DC; Apple

- R4-2300361	PC1.5 for inter-band UL CA/DC and MSD framework; Apple

- R4-2301094	Discussion on 3Tx for inter-band UL CA and EN-DC; Xiaomi

- R4-2301109	Views on 3Tx for band combinations with 2 band; Samsung, Telus, Bell Mobility, KT corporation

- R4-2301187	R18 3Tx for inter-band combinations; OPPO

- R4-2301250	Discussion on 3Tx inter-band UL CA/ENDC within two bands; ZTE

- R4-2301543	Discussion on enhancements of 3Tx for band combinations with two bands; vivo

- R4-2301719	R18 3TX discussion;	MediaTek

- R4-2302372	On UE RF requirements for FWA UE supporting 3Tx for two bands; Huawei

RAN4#106bis-e contributions

- R4-2306553	WF on low band 4Rx; vivo

- R4-2306554	WF on Tx requirements for 3Tx UE; OPPO

- R4-2306555	WF on Rx requirements for 3Tx UE; Apple

- R4-2304350	Views on low band 4Rx for handheld UE	Apple

- R4-2304721	Views on low band 4Rx for handheld UE	Samsung, Telus, Bell Mobility

- R4-2305084	Further discussion on enhancements for 4Rx at low frequency band	vivo

- R4-2305135	Further discussion on 4Rx low band (<1GHz) for handheld UE	ZTE

- R4-2305290	Discussion on enhancement for 4Rx at low frequency band	Google

- R4-2305293	Discussion on Enhancements for 4Rx at low frequency band	Xiaomi

- R4-2305429	R18 low band 4Rx	OPPO

- R4-2305566	On 4Rx requirements for low operating bands	Huawei

- R4-2305744	Views on 4Rx handheld UE for low NR bands	Sony

- R4-2305842	Discussion on UE RF requirements for 4Rx at low frequency band (<1GHz)	Ericsson

- R4-2304720	Views on 3Tx for band combinations with 2 band	Samsung, Telus, Bell Mobility

- R4-2304351	On simultaneous 3Tx for inter-band UL CA/DC	Apple

- R4-2304612	UE Tx requirement for inter-band CA PC1.5 and EN-DC PC1.5 with 3Tx	LG Electronics

- R4-2305085	Tx Requirements of 3Tx for band combinations with two bands	vivo

- R4-2305133	Tx requirements for 3Tx for band combinations within two bands	ZTE

- R4-2305134	Rx requirements for 3Tx for band combinations within two bands	ZTE

- R4-2305291	discussion on Tx requirement for 3Tx for inter-band UL CA and EN-DC	Xiaomi

- R4-2305430	R18 Tx requirement for 3Tx inter-band combinations	OPPO

- R4-2305431	R18 Rx requirement for 3Tx inter-band combinations	OPPO

- R4-2305565	On UE RF requirements for FWA UE supporting 3T for two bands	Huawei

- R4-2304720	Views on 3Tx for band combinations with 2 band	Samsung, Telus, Bell Mobility

- R4-2304352	Rx requirements for inter-band UL CA/DC with 3Tx	Apple

- R4-2305086	Rx Requirements of 3Tx for band combinations with two bands	vivo

- R4-2305134	Rx requirements for 3Tx for band combinations within two bands	ZTE

- R4-2305292	discussion on Rx requirement for 3Tx for inter-band UL CA and EN-DC	Xiaomi

- R4-2305431	R18 Rx requirement for 3Tx inter-band combinations	OPPO

- R4-2305565	On UE RF requirements for FWA UE supporting 3T for two bands	Huawei

RAN4#107 contributions

- R4-2310409	WF on UE RF requirements for 3Tx and 4Rx; OPPO

- R4-2308187	Revised WID: 4Rx support for NR FR1 bands (<2.6GHz) in Rel-18	ZTE

- R4-2308188	CR to reflect the completed 4Rx support for NR FR1 bands (<2.6GHz) into TS 38.101-1	ZTE

- R4-2308127	Revised WID for Low NR band 4Rx and 3Tx	Samsung

- R4-2308967	Revised WID for Low NR band 4Rx and 3Tx	OPPO

- R4-2307858	Revised WID for 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC	Huawei, HiSilicon

- R4-2309709	Revised WID for Low NR band 4Rx for handheld UE and 3Tx for inter-band UL CA and EN-DC; T-Mobile USA

- R4-2309710	Proposal: RAN4 should endorse the revised WID in R4-1309709. T-Mobile USA

- R4-2308128	Views on low band 4Rx for handheld UE	Samsung

- R4-2308170	On 4Rx low band (<1GHz) for handheld UE	ZTE

- R4-2308241	Further discussion on enhancements for 4Rx at low frequency band	vivo

- R4-2308278	On UE RF requirements for 4Rx at low frequency band (<1GHz) 	Ericsson

- R4-2308968	R18 low band 4Rx feasibility	OPPO, CMCC, China Telecom, China Unicom, CAICT

- R4-2308995	Discussion on enhancement for 4Rx at low frequency band	Google

- R4-2309009	Discussion on Enhancements for 4Rx at low frequency band	Xiaomi

- R4-2309026	Views on 4Rx handheld UE for low NR bands	Sony

- R4-2309095	On low band 4Rx for handheld UE	Apple

- R4-2309352	Considerations on LB 4RX for handheld	Qualcomm

- R4-2309448	R18 4Rx Handheld UE requirements	Huawei

- R4-2309449	R18 3Tx NR CA SAR compliance and configured output power	Huawei

- R4-2307486	UE Tx requirement for inter-band CA PC1.5 and EN-DC PC1.5 with 3Tx	LG Electronics

- R4-2308126	Views on Tx requirements for band combinations with 3Tx	Samsung, KT

- R4-2308171	Tx requirements for 3Tx for band combinations within two bands	ZTE

- R4-2308242	Tx Requirements of 3Tx for band combinations with two bands	vivo

- R4-2308969	R18 Tx requirement for 3Tx inter-band combinations	OPPO

- R4-2309007	Discussion on Tx requirement for 3Tx for inter-band UL CA and EN-DC	Xiaomi

- R4-2309090	draft CR for TS 38.101-1: Introduction of inter-band UL CA with UL MIMO	Apple

- R4-2307146	On UE MSD requirements for FWA UE supporting 3T for two bands	Huawei, HiSilicon

- R4-2308125	Views on Rx requirements for band combination with 3Tx	Samsung, KT

- R4-2308172	Rx requirements for 3Tx for band combinations within two bands	ZTE

- R4-2308970	R18 3T4R MSD analysis	OPPO

- R4-2309008	Discussion on Rx requirement for 3Tx for inter-band UL CA and EN-DC	Xiaomi

- R4-2309091	On Rx requirements for inter-band UL CA/DC with 3Tx	Apple

RAN4#108 contributions

- R4-2314705	WF on 3Tx and 4Rx requirements	OPPO

- R4-2311716	Request for the item of “Low NR band 4Rx and 3Tx”	Verizon, AT&T, Bell Mobility, TELUS, Samsung, Nokia, Ericsson, MediaTek, Skyworks

- R4-2312768	R18 3T4R example band combinations handling	OPPO

- R4-2312769	WID revision: 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC	OPPO

- R4-2312770	Rel-18 new basket WI for 3Tx inter-band UL CA and EN-DC	OPPO

- R4-2311086	Discussion on 4RX at low frequency band for handheld UE	Spreadtrum Communications

- R4-2311736	4Rx Remaining Discussions	Huawei Technologies France

- R4-2311921	Views on low band 4Rx for handheld UE	Samsung

- R4-2312462	Requirements for 4Rx low band (<1GHz) for handheld UE	ZTE Corporation

- R4-2312555	Discussion on requirements for 4Rx at low frequency band	vivo

- R4-2312771	R18 low band 4Rx	OPPO

- R4-2312772	R18 38101-1 CR for low band 4Rx	OPPO

- R4-2312895	Discussion on Enhancements for 4Rx at low frequency band	Xiaomi

- R4-2313185	Views on 4Rx handheld UE for low NR bands	Sony

- R4-2313498	Discussion on enhancement for 4Rx at low frequency band	Google Inc.

- R4-2313632	Discussions on 4Rx at low frequency band (<1GHz)	China Unicom

- R4-2313827	On REFSENS requirement for 4Rx at low frequency band (<1GHz)	Ericsson Limited

- R4-2311253	Draft CR for TS 38.101-1: Introduction of inter-band UL CA with UL MIMO	Apple

- R4-2311922	Views on Tx requirements for band combinations with 3Tx	Samsung, KT corporation

- R4-2312249	Discussion on new TxD UE capability for 3T inter-band CA/DC	Huawei, HiSilicon

- R4-2312274	UE Tx requirement for inter-band CA PC1.5 and EN-DC PC1.5 with 3Tx	LG Electronics

- R4-2312456	Tx requirements for 3Tx for band combinations within two bands	ZTE Corporation

- R4-2312457	draft CR to TS38.101-1[R18]: Introduction of inter-band UL CA with UL MIMO and TxD(General)	ZTE

- R4-2312458	draft CR to TS38.101-3[R18]: Introduction of inter-band UL CA with UL MIMO and TxD(General)	ZTE

- R4-2312556	Tx Requirements of 3Tx for band combinations with two bands	vivo

- R4-2312773	R18 Tx requirement for 3Tx inter-band combinations	OPPO

- R4-2312774	R18 38101-1 CR for 3Tx inter-band CA	OPPO

- R4-2312893	Discussion on Tx requirement for 3Tx for inter-band UL CA and EN-DC	Xiaomi

- R4-2311254	On handling Rx requirements for inter-band UL CA/DC with 3Tx	Apple

- R4-2311255	Draft CR for TS 38.101-1 on introducing Rx requirements for inter-band UL CA with 3Tx	Apple

- R4-2311735	3Tx MSD Analysis for CA_n41A-n71A	Huawei Technologies France

- R4-2311923	Views on Rx requirements for band combinations with 3Tx	Samsung

- R4-2312459	draft CR to TS38.101-1[R18]: Introduction of inter-band UL CA with UL MIMO and TxD(Rx part)	ZTE

- R4-2312775	R18 3T4R MSD analysis	OPPO

- R4-2312776	R18 38101-3 CR for 3Tx inter-band ENDC	OPPO

- R4-2312894	Discussion on Rx requirement for 3Tx for inter-band UL CA and EN-DC	Xiaomi

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template