3GPP TSG RAN meeting #101										RP-231725

Bangalore, India, 11 – 15 September, 2023

Status Report to TSG

Agenda item:			9.3.2.4

| WI / SI Name | NR sidelink relay enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SL_relay_enh |  |  |  |  |
| Unique ID | 941002 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223501 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2023 | Performance part: 06/2024 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 80% | Performance Part: 0% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Youngdae LEE |
|  | Company | LG Electronics Inc. |
|  | Email | youngdae.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#123 (August 2023)

105 contributions ([1] ~ [105]) were submitted in this meeting. The following agreements were made:

UE-to-UE relay

- UE in RRC_CONNECTED state can obtain UE-to-UE relay discovery parameters in dedicated discovery configuration.

- For integrated discovery DCA message, no AS criterion is needed for the relay UE to forward the response message to the source Remote UE.

- For Model B, the relay UE forwards the solicitation message only if the PC5 RSRP between the relay UE and the source remote UE is above a threshold.

- For Model B, no AS criterion is needed for the relay UE to forward the response message to the source Remote UE.

- E2E SL-SRB and E2E SL-DRB use different index(es).

- Fixed index (i.e., 0/1/2/3) are defined for E2E SL-SRB 0/1/2/3 respectively.

- Use specified PC5 RLC Channel configuration on each hop for E2E SL-SRB 0/1/2/3.

- The TX Remote UE derives the PDCP and SDAP configuration for e2e SL-DRB and provides the portion of the configuration related to RX to the RX Remote UE using E2E PC5-RRC message (similar to legacy PC5 configuration).

- The TX Remote UE derives the first hop configuration (e.g. PC5 relay RLC Channel configuration) for SL-DRB and provides to the relay UE the portion of the configuration related to RX on the first hop (i.e., Rx by the relay UE), using per-hop PC5-RRC message (similar to legacy PC5 configuration).

- The two conclusions above do not exclude the derivation involving information from gNB/preconfiguration/specified configuration.

- Split PDB is sent to the source (TX) Remote UE from the Relay UE.

- It is left to Relay UE implementation on how to split the PDB.

- The Relay UE derives the second hop configuration (e.g. PC5 relay RLC Channel configuration) for each SL-DRB.

- It is FFS how the Relay UE derives second hop configuration for SL-DRB.

- Same as L3 based U2U relay, the QoS split should be per e2e QoS flow, and RAN2 expect that the source UE will inform the Relay UE QoS flow(s) and corresponding QoS profiles.  FFS if this requires AS signalling or can be done in upper layers.

- At least PDB is sent from the source UE to the relay UE for splitting.

- The source UE sends to the Relay UE all the QoS profiles for the e2e QoS flows.

- At least for single-hop relay, use local ID instead of L2 ID as UE ID in SRAP header.

- At least for single-hop U2U relay, two local IDs are included in SRAP header to identify source and target Remote UE respectively.  FFS impact on SRAP header.

- For single-hop U2U relay, the local ID for a particular UE is the same on both hops.

- New specified per-hop configurations are used for E2E SL-SRB 0/1/2/3 respectively.  FFS how they will be implemented in specs (e.g., if the configurations are identical the tables might be merged for different SL-SRBs).

Service continuity enhancements for L2 UE-to-network relay

- Separate thresholds for SL-RSRP and SD-RSRP can be configured for the threshold1 in Z1.  This does not imply that the network is required to configure two different values.

- The SL-PathSwitchConfig IE (target relay UE ID and T420) is reused during i2i path switch.

- Target node generates the RRCReconfiguration including SL-PathSwitchConfig and sends it to source gNB. Source gNB forwards the received RRCReconfiguration message to remote UE.

Multi-path relaying

- The procedures (except direct/indirect path change in Scenario 2) from R2-2308950 are taken as a baseline for future work on the RAN2 aspects of multi-path relay.

- Include at least the following updated procedures in the running CR to 38.300.

  - For Scenario 1:

    - Direct path addition in section 1.1

    - Indirect path addition in section 1.2

  - For Scenario 2:

    - Indirect path addition in section 2.1

- Include the following updated procedures in the running CR to 38.300.

  - For Scenario 1:

    - Direct path change in section 1.3

    - Indirect path change in section 1.4

- FFS (for discussion in CR implementation) if the change procedures for scenario 1 can be merged with path addition.

- Confirm the following WAs:

  - For Scenario-1/2, MP remote UE is configured with a single cell group, i.e., MCG, for the direct path, and SL configuration, for the indirect path.

  - For scenario 1, primary path of the split SRB1 and SRB2 is always configured on direct path. And UE switches the primary path to the indirect path for reporting after direct path failure, and this switching is limited to the case where duplication is not configured as in legacy.

  - For Scenario 2, leave it to relay and remote UE implementation on how to trigger the RRC_IDLE/RRC_INACTIVE target relay UE to initiate RRC connection establishment procedure.

- For scenario 1, non-split SRB on the indirect path is not supported.

- T304 timer is reused for the direct path addition/change.

- A new T420-like timer is introduced for the indirect path addition/change.

- In packet duplication for scenario 1, the PDCP entity need not indicate to the Uu RLC entity to discard the PDCP PDU when the PC5 RLC entity acknowledges the transmission of the PDCP PDU.  FFS if this requirement can be stronger (“shall not”), to be discussed in CR development.

- In packet duplication for scenario 1, in the case where Uu RLC entity at the remote UE acknowledges the transmission of a PDCP PDU, the PDCP entity shall indicate to the PC5 RLC entity to discard the PDCP PDU.

SL DRX

- How the remote UE can determine the assistance information for sidelink DRX is left to UE implementation (as in legacy operation).

- Rely on legacy operation for control of SL DRX during RRC setup/resume procedure.

2.2.2	Remaining Open issues

- Specify mechanisms to support single-hop Layer-2 and Layer-3 UE-to-UE relay for unicast

  - Details of control plane procedures

  - Details of QoS split

  - Details of SRAP header design

- Specify mechanisms to enhance service continuity for single-hop Layer-2 UE-to-Network relay

  - Details of RRC signaling

- Specify mechanisms for the multi-path support in Scenario 1 and 2 based on the agreements of the study.

  - Details of control plane procedures

  - Details of user plane protocols.

2.3	RAN3

2.3.1	Agreements

RAN3#121 (August 2023)

37 contributions ([106] ~ [142]) were submitted in this meeting. The following agreements were made:

UE-to-UE relay

- RAN3 needs to enhance “5G ProSe authorised” information in Xn/F1/NG to include authorization for L2 U2U relay operation.

Service continuity enhancements for L2 UE-to-network relay

- RAN3 agrees on proactive Data forwarding from source gNB to target gNB.

Multi-path support

- WA: RAN3 agrees to limit mode 1 resource allocation scheme for U2N remote UE under only in intra-DU scenario under multi-path relay.

2.3.2	Remaining Open issues

- Specify mechanisms to enhance service continuity for single-hop Layer-2 UE-to-Network relay

  - FFS on whether to capture the behavior of the target gNB for Solution-D5 into the inter-gNB i2x path switch procedures

  - FFS on E1 impact to support proactive data forwarding from source gNB to target gNB

- Specify mechanisms for the multi-path support in Scenario 1 and 2

  - Check with SA2 (possible via an LS) to get feedback related to the handling of the UE location information in the multi-path operation

  - Discuss which node to decide the DL RRC messages sent over split SRB is transmitted over the direct path or the indirect path

  - Whether to reuse the existing SpCell ID for path addition in the F1AP signaling

  - Setup the tunnels for different paths, focus on stage-3 details

  - How to support and capture Scenario 2 in the BL CRs, e.g., stage-3 details

  - Continue working on path addition/release

2.4	RAN4

2.4.1	Agreements

RAN4#108 (August 2023)

In RRM session, 8 contributions were submitted ([142] ~ [150]). WF in [150] on SL Relay RRM requirements was approved.

- WF on NR SL relay RRM requirements was approved

  - Clarify interruption requirements caused by the remote UE on its serving cell in TS 38.133.

  - Applicability of requirements on selection/reselection of relay UE by the remote UE in U2U relay scenario should be explicitly captured in clause 12.10 of TS 38.133.

2.4.2	Remaining Open issues

- How to reflect the interruption requirements caused by the remote UE on its serving cell in TS 38.133.

- How to reflect the applicability of requirements on selection/reselection of relay UE by the remote UE in U2U relay scenario in clause 12.10 of TS 38.133.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#123

- R2-2307055	Reply LS on 5G ProSe Layer-2 UE-to-UE Relay QoS enforcement (S2-2305915; contact: Qualcomm)	SA2

- R2-2307057	Reply LS to SA2 on authorization for multi-path Scenario 2 (S2-2307707; contact: LGE)	SA2

- R2-2307072	Reply LS on security for L2 UE-to-UE relay (S3-233323; contact: Lenovo)	SA3

- R2-2307093	Discussion on multi-path SL relay	OPPO

- R2-2307182	Discussion on Multi-path relaying	Lenovo

- R2-2307226	Discussion on service continuity enhancement	Xiaomi

- R2-2307227	Discussion on multi-path	Xiaomi

- R2-2307228	Discussion on SL DRX in U2N relay	Xiaomi

- R2-2307233	Discussion on U2U relay	OPPO

- R2-2307234	Discussion on DRX for L2 U2N relay	OPPO

- R2-2307235	Running CR of TS 38.351 for SL Relay enhancement	OPPO

- R2-2307281	SL Relay service continuity considerations	Nokia, Nokia Shanghai Bell

- R2-2307363	Discussion on non-split SRB	OPPO, Samsung, China Telecom, Huawei, HiSilicon, Ericsson, vivo, CMCC

- R2-2307386	Discussion on remaining issue of U2U relay	NEC

- R2-2307387	Discussion on remaining issue of multi-path relay	NEC

- R2-2307402	Discussion on the adaptation layer	Fujitsu

- R2-2307403	Discussions on multi-path	Fujitsu

- R2-2307446	Discussion on U2U relay	Sharp

- R2-2307546	Introduction of NR sidelink U2U relay	vivo

- R2-2307547	Remaining issues on U2U discovery and relay (re)selection	vivo

- R2-2307548	Discussion on the remaining issues of L2 U2U relaying	vivo

- R2-2307549	Remaining issues on service continuity enhancement for L2 U2N relay	vivo

- R2-2307550	Remaining Issues for Multi-path Scenario 1 2	vivo

- R2-2307551	Discussion on U2U Relay	CATT

- R2-2307552	Further Consideration on Service Continuity Enhancements	CATT

- R2-2307553	Discussion on Multi-path	CATT

- R2-2307554	Discussion on DRX for L2 U2N Relay	CATT

- R2-2307641	U2U Relay selection reselection, SRAP design	Beijing Xiaomi Mobile Software

- R2-2307655	Discussion on using short ID in U2U relaying	Fraunhofer IIS, Fraunhofer HHI

- R2-2307656	Throughput Enhancement in U2N Relaying	Fraunhofer IIS, Fraunhofer HHI

- R2-2307716	Discussion on U2U relay	TCL

- R2-2307719	Discussion on multi-path scenario 1	III

- R2-2307720	38.322 running CR for enhanced NR sidelink relay	Xiaomi

- R2-2307732	QoS and bearer configuration for L2 U2U relaying	Samsung

- R2-2307733	Discussion on measurement quantity configuration	Samsung

- R2-2307742	Common part and Layer-2 specific part on U2U Relay	Qualcomm Incorporated

- R2-2307743	gNB involvement and capability on U2U relay	Qualcomm Incorporated

- R2-2307744	Proposal on additional enhancements for service continuity	Qualcomm Incorporated

- R2-2307745	Open issues on multi-path relay for scenario 1 and scenario 2	Qualcomm Incorporated

- R2-2307750	Considerations for U2U L2 relay operations 	Kyocera

- R2-2307751	Considerations for multipath relay operations for Scenario 1 	Kyocera

- R2-2307854	Draft Running CR 38.321	Apple

- R2-2307855	Discussion on remaining issues on UE-to-UE Relay	Apple

- R2-2307856	Discussion on path switching to IDLE/INACTIVE relay	Apple

- R2-2307857	Discussion on Multi-path Relay	Apple

- R2-2307858	Discussion on SL DRX for L2 UE-to-NW relay	Apple

- R2-2307920	Draft running CR 38.300	LG Electronics Inc.

- R2-2307932	Control plane procedure for U2U relay	LG Electronics Inc.

- R2-2307940	Discussion on Remaining Issues of Service Continuity	NEC Corporation

- R2-2307941	Discussion on UP Issues of Multi-path relay	NEC Corporation

- R2-2307944	Further discussion on L2 U2U relay	China Telecom

- R2-2307945	Discussion on the procedure for intra-gNB indirect to indirect path switch	China Telecom

- R2-2307946	Discussion on remaining issues of multi-path relaying in Scenario 1	China Telecom

- R2-2307947	Discussion on remaining issues of multi-path relaying in Scenario 2	China Telecom

- R2-2307973	Report of [AT121bis-e][419][Relay] Remaining high-priority proposals on multi-path (LG)	LG Electronics France

- R2-2307989	Discussion on L2 U2U relay	Lenovo

- R2-2307990	Discussion on enhanced path switching	Lenovo

- R2-2307991	Procedure for second path addition	Lenovo

- R2-2308100	Discussion on U2U Relay discovery and (re)selection	ZTE, Sanechips

- R2-2308101	Discussion on U2U relay L2-specific functionality	ZTE, Sanechips

- R2-2308102	Further discussion on service continuity for SL relay	ZTE, Sanechips

- R2-2308103	Further discussion on the support of multi-path relaying	ZTE, Sanechips

- R2-2308104	SRAP design for U2U Sidelink Relay	Samsung

- R2-2308119	Discussion on UE-to-UE Relay	Spreadtrum Communications

- R2-2308120	Discussion on multi-path relaying	Spreadtrum Communications

- R2-2308160	UE-to-UE relay (re)selection	Sony

- R2-2308161	Discussion on DRX for Sidelink UE to UE Relay	Sony

- R2-2308162	Service continuity enhancements for UE sidelink relay	Sony

- R2-2308163	Multi-path relaying discussion	Sony

- R2-2308203	RRC running CR for Rel-18 multi-path support	Huawei, HiSilicon

- R2-2308204	Considerations on Multi-path RRC running CR	Huawei, HiSilicon

- R2-2308205	Discussion on UE-to-UE relay	Huawei, HiSilicon

- R2-2308206	Remaining issues on multi-path operation	Huawei, HiSilicon

- R2-2308207	Discussion on sidelink DRX for L2 U2N relay	Huawei, HiSilicon

- R2-2308220	Remaining issues for UE-to-UE relay	Sharp

- R2-2308221	Remaining issues for U2N path switching	Sharp

- R2-2308222	Remaining issues for multi-path relay	Sharp

- R2-2308224	Discussion on remaining issues on multiple path for sidelink relay	Samsung

- R2-2308321	Discussion on U2U relay	CMCC

- R2-2308322	Discussion on service continuity	CMCC

- R2-2308323	Discussion on multi-path scenario 1	CMCC

- R2-2308324	Considerations on multi-path scenario 2	CMCC

- R2-2308368	Considerations on U2U relay (re)selection and Local ID assignment	Nokia, Nokia Shanghai Bell

- R2-2308369	Considerations on DRX and paging for sidelink relay	Nokia, Nokia Shanghai Bell

- R2-2308380	Open Issues on Discovery, Relay Selection, and SRAP for UE to UE Relays	InterDigital

- R2-2308381	QoS and Configuration for L2 UE-to-UE Relays	InterDigital

- R2-2308382	User Plane Aspects for Multipath	InterDigital

- R2-2308383	Control Plane Aspects for Multipath	InterDigital

- R2-2308469	Discussion on Relay (re)selection and Discovery	Ericsson España S.A.

- R2-2308470	Control Plane Procedures for Layer 2 UE-to-UE Relays	Ericsson España S.A.

- R2-2308471	Discussion on Inter-gNB Service Continuity	Ericsson España S.A.

- R2-2308472	Discussion on Multipath Relays	Ericsson España S.A.

- R2-2308559	Introduction of Rel-18 support for SL Relay Enhancements	Ericsson España S.A.

- R2-2308584	Discussion on Service Continuity	Huawei, HiSilicon

- R2-2308611	Discussion on Adaptation Layer for L2 U2U Relay	ETRI

- R2-2308687	Introduction of Rel-18 SL relay service continuity	MediaTek, Inc

- R2-2308721	Discussion on E2E PC5-RRC procedures	ASUSTeK

- R2-2308722	Discussion on AS layer configuration for L2 U2U Relay	ASUSTeK

- R2-2308723	BSR reporting for Multi-path Scenario 2	ASUSTeK

- R2-2308724	Discussion on duplicate PDCP PDU discarding for Multi-path transmission Scenario 1	ASUSTeK

- R2-2308749	On Remaining issues on multipath SL relay	Nokia, Nokia Shanghai Bell

- R2-2308949	Summary of A.I 7.9.4	Nokia, Nokia Shanghai Bell

- R2-2308950	Report of [Post122][403][Relay] Procedures for multi-path relay (LG)	LG Electronics Inc.

- R2-2308952	Discussion on U2U relay	Sharp

- R2-2308956	[Pre123][404][Relay] Summary of AI 7.9.2 on UE-to-UE relay (Qualcomm)	Qualcomm

RAN3#121

- R3-233745	(BLCR to 38.401) Introduction of NR SL relay enhancements		LG Electronics

- R3-233754	(BLCR) Support for NR Sidelink Relay Enhancements		Nokia, Nokia Shanghai Bell, Qualcomm, Ericsson, CMCC, ZTE, Samsung, LG Electronics, Huawei

- R3-233763	(BLCR) Support NR Sidelink Relay Enhancements		Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, ZTE, Samsung, Huawei, CATT, LG Electronics, CMCC

- R3-233769	(BLCR) Support for NR Sidelink Relay Enhancements		Huawei, CMCC, LGE, CATT, Ericsson, Nokia, Nokia Shanghai Bell, Samsung, ZTE

- R3-233787	Support of SL relay enhancement in TS38.300		CMCC, CATT, Samsung, China Telecom, Nokia, Nokia Shanghai Bell, Ericsson, LG Electronics, ZTE

- R3-234577	Support of SL relay enhancement in TS38.300		CMCC, CATT, Samsung, China Telecom, Nokia, Nokia Shanghai Bell, Ericsson, LG Electronics, ZTE

- R3-233716	Reply LS on ProSe Authorization information related to UE-to-UE Relay operation	RAN2 (ZTE)

- R3-233725	Reply LS to SA2 on authorization for multi-path Scenario 2		SA2 (LGE)

- R3-233882	Authorization for U2U relay					ZTE

- R3-234667	(TP for 38.473) Authorization for U2U relay			Huawei, LG Electronics

- R3-234674	(TP for 38.423) Authorization for U2U relay			Ericsson, LG Electronics

- R3-234693	(TP for BL CR 38.413)  Support ProSe Authorization information for UE-to-UE Relay operation		Nokia, Nokia Shanghai Bell

- R3-233902	(TP for BLCR 38.413, 38.423) Inter-gNB mobility		Huawei

- R3-233909	(TP for SL Relay BL CR to TS 38.423) Inter-gNB Service Continuity for L2 U2N Relay	Ericsson

- R3-234013	(TP for TS38.300 BL CR) Discussion on Support Service Continuity Enhancements		Nokia, Nokia Shanghai Bell

- R3-234026	Another issue on DL lossless delivery				Samsung

- R3-234453	Remaining open issues for service continuity enhancement	LG Electronics

- R3-234113	(TP for SL relay 38.300, 38.413, 38.423 and 38.473) Discussion on Support Service Continuity Enhancements		CATT

- R3-234438	Discussion on downlink lossless delivery			CMCC

- R3-233879	Discussion on remaining issue for service continuity	NEC

- R3-234437	(TP for SL relay to TS 38.300) Considerations on service continuity	CMCC, Ericsson, CATT, Huawei, China Telecom, NEC, Samsung, LG Electronics, Nokia, Nokia Shanghai Bell, ZTE

- R3-233998	Discussion on service continuity and U2U authorization			China Telecommunication

- R3-234578	SoD of CB: # SLRely_DLlosslessdelivery			LG Electronics (moderator)

- R3-233712	LS to RAN3 on mode 1 scheduling in inter-DU multi-path case		RAN2 (NEC)

- R3-233880	Discussion on mode 1 RA for U2N remote UE under multi-path relay		NEC, TCL, ZTE, OPPO, LG Electronics, CMCC, Samsung

- R3-233910	(TP for SL Relay to TS 38.470) Multi-path for Sidelink Relay		Ericsson

- R3-234014	Discussion on the support for multi-path			Nokia, Nokia Shanghai Bell

- R3-233903	(TP for BLCR 38.413, 38.423, 38.473) Multi-path relay and U2U relay		Huawei

- R3-233883	Discussion on multi-path relay support				ZTE

- R3-234454	Further consideration on U2U relay and multi-path support	LG Electronics

- R3-234027	Remaining issues on multipath					Samsung

- R3-234114	(TP for SL relay 38.401 and 38.473) Discussion on Multi-path Support for SL relay		CATT

- R3-234439	(TP for SL relay to TS 38.401) Considerations on multi-path	CMCC

- R3-234196	Draft BLCR to 38.470 for SL relay Enhancement		ZTE, CAICT, China Telecom, CATT, LG Electronics (Moderator)

- R3-234692	(TP to 38.470) Support of SL relay enhancements		ZTE, CAICT, China Telecom, CATT, LG Electronics, Ericsson,  Huawei

- R3-234008	(TP to TS 38.473) Discussion on multi-path for sidelink relay	China Telecommunication

- R3-234579	Summary of offline for SL Relay Multi-path			Ericsson (moderator)

RAN4#108

- R4-2311781	SL relay RRM discussion									Qualcomm, Inc.

- R4-2312285	Discussion on sidelink relay enhancement						LG Electronics Inc.

- R4-2312882	Discussion on RRM impacts for R18 sidelink relay enhancement		Huawei, HiSilicon

- R4-2313521	Further analysis of RRM requirements for UE relay enhancement		Ericsson

- R4-2313522	Draft CR on requirements for discovery and reselection for UE-to-UE relay	Ericsson

- R4-2313534	RRM Requirements for U2U Relay of NR Sidelink			Nokia, Nokia Shanghai Bell

- R4-2314177	Topic summary for [108][232] NR_SL_relay_enh			LG Electronics Inc.(moderator)

- R4-2314352	WF on NR SL relay							LG Electronics Inc.(moderator)

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template