## Slide 1: Recommended focus for AI/ML for air interface in Q4-23
Qualcomm Incorporated
3GPP TSG RAN meeting #101
Bangalore, India, September 11-15, 2023
RP-231765
AI: 9.2.5
Document for: Discussion and Decision

## Slide 2: Background
TU-allocation for the SI on AI/ML for air-interface:
In project SR (RP-231763) we request adding TU allocation for RAN1 in Q4-23 (in [ ] in the table):
  Excellent opportunity to complete some remaining aspects that have taken time due to the nature of discussions with many new concepts
 | Q2-22 | Q3-22 | Q4-22 | Q1-23 | Q2-23 | Q3-23 | Q4-23
RAN1 | 2 | 3 | 6 | 3 | 6 | 3 | [3]
RAN2 |  |  | 2 | 1 | 2 | 1 | 2
RAN4 |  |  |  |  | 1 | 0.5 | 1

## Slide 3: RAN1 Agenda for AI/ML for Air Interface
9.2 Study on AI/ML for NR air interface
  TR is discussed here
9.2.1 General Framework
9.2.2 AI/ML for CSI feedback enhancement
  9.2.2.2 Evaluation on AI/ML for CSI feedback enhancement
  9.2.2.3 Other aspects on AI/ML for CSI feedback enhancement
9.2.3 AI/ML for beam management
  9.2.3.1 Evaluation on AI/ML for beam management
  9.2.3.2 Other aspects on AI/ML for beam management
9.2.4 AI/ML for positioning accuracy enhancement
  9.2.4.1 Evaluation on AI/ML for positioning accuracy enhancement
  9.2.4.2 Other aspects on AI/ML for positioning accuracy enhancement
Along with completion assessment (green – completed, yellow – incomplete)
All evaluations completed
BM & POS use cases well characterized

## Slide 4: Remaining RAN1 Open Issues
Complete General Framework (agenda 9.2.1):
  Model identification procedure details
  Conclusion on functionality-based LCM and model-ID-based LCM
  Further discussion and conclusion on model delivery/transfer analysis
Finalize CSI work (agenda 9.2.2):
  Two-sided model training type pro/cons analysis
  Two-sided model pairing mechanism
  CSI configuration, payload related aspects
  Data collection and model monitoring
Close the loop with RAN2 and RAN4 on any pertinent item:
  Finalize RAN2 LS reply (Part 2)
Finalize TR:
  Get notation uniform across use cases.
  General Framework finalization incl. applicability of some agreements made for specific use cases to general framework
  General clean-up, e.g., stating conclusion or lack of conclusion on a number of study areas.
  Conclusions and recommendations
From SR in RP-231763

## Slide 5: Summary and Proposal
RAN1 should have completed the SI in Q3-23
  The sheer volume of evaluations (ref. TR 38.843 in RP-231766) is impressive in terms of breadth and depth of simulations, as well as, the large amount of contributing companies
  Two (Beam Management & Positioning accuracy enh) out of three use cases have been thoroughly characterized (simulations and specification impact) and are considered complete
Applying AI/ML techniques to Air Interface is a new area of discussion in 3GPP
  Discussions are taking time to converge
  A number of key areas are still open and would greatly benefit from having two more meetings to converge
    It is also a good opportunity to further clean up the TR
Proposal:
  Allocate RAN1 TUs in Q4-23 to address only the identified remaining open issues in SR (ref. RP-231763)
Note: Other WGs (RAN2 and RAN4) have a work plan to address their corresponding remaining open issues and no action is required.

## Slide 6: Annex
Remaining Open Issues in RAN2 and RAN4

## Slide 7: Remaining RAN2 Open Issues
TR drafting:
  A first draft was submitted to RAN2#123. RAN2 plans to keep progressing on the text by including recent agreements and discussion points. Endorsement will follow later.
Applicability Reporting:
  Study procedures for the UE to report AIML applicability based on recent RAN1 agreements
    Consider any need to draw inspiration from existing RAN2 procedures, or eventually analyze which kind of new solutions might be needed on top of the existing ones
Data Collection:
  A long email discussion will be organized to analyze agreeable points from the Proposals in R2-2308898.
  RAN2 waits for RAN1’s LS Reply
    When received: incorporate input into the discussion and TR content
Model Transfer:
  Address RAN1’s progress and agreements while trying to agree on a way forward in RAN2 with regard to e.g., identified solutions, scope of the discussion, etc…
Control and LCM
  Incorporate the latest RAN1 agreements into the (potential) development of control solutions and the drafting of the TR
From SR in RP-231763

## Slide 8: Remaining RAN4 Open Issues
General aspects
  Requirements for data(training/inference/monitoring) collection
  Handling of AI/ML relative to legacy requirements
  Considerations on AI/ML model complexity
  Requirements definition for a feature/functionality vs a specific model
  Requirements for LCM
  Performance monitoring tests
  RAN4 testing goals
  Generalization for one-sided model
  Generalization for two-sided model
  Generalization testing options
  Terminology update
Specific issues related to use cases
  Metrics for CSI requirements/tests
  Beam prediction requirements/metrics/KPIs
  Positioning KPIs/metrics
Specific issues related to use cases (cont’d)
  Performance degradation and robustness/generalization
  Model monitoring KPIs/testing
  Requirements for model transfer/delivery
Interoperability and testability aspect
  Reference block for 1 sided model
  Reference block diagram for 2-sided model
  Encoder/decoder options for 2-sided model
  Testing for monitoring/control/model update
  Interoperability and testing
  Delay considerations/requirements
  Test datasets
  Functional tests for LCM
From SR in RP-231763