3GPP TSG RAN Meeting #101									RP-231822

Bangalore, India, September 11th  – 15th, 2023

Status Report to TSG

Agenda item:		9.3.4.13

| WI / SI Name | Enhancement of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_TRP_TRS_enh |  |  |  |  |
| Unique ID | 970082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223112 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2023 | Performance part: Jun/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 75% | Performance Part: 30% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Wang, Ruixin |
|  | Company | vivo |
|  | Email | ruixin.wang@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

2.4.1	Agreements

RAN4 #108

- General

- TR 38.870 v0.5.0 was email approved in [18]

- Topic summary for FR1 TRP TRS WI in [35]

- Ad-hoc minutes for NR_FR1_TRP_TRS_enh was approved in [42]

- WF for Rel-18 FR1 TRP TRS was approved in [43]

- Further updated working procedure for Rel-18 TRP TRS lab alignment and harmonization campaign was approved in [38]

- Template for Measurement results for 3GPP Rel-18 TRP TRS AC lab alignment activity was approved in [36]

- Template for Measurement results for 3GPP Rel-18 TRP TRS RC harmonization activity was approved in [37]

- TP to TR 38.870 on contents for Annex B was endorsed in [14]

- TP to TR 38.870 on AC lab alignment campaign was endorsed in [39]

- Schedule for Rel-18 TRP TRS measurement campaigns and requirements was approved in [41]

Issue 1-1-1: NR channel bandwidth for test and requirements

- Agreements

  - RAN4 confirm not to introduce additional test conditions or requirements for CBWs other than ones already agreed in the work item.

Issue 1-2-1: Test method for non-coherent UE support fullpowerMode1 just single TPMI index 2

- Agreements

    - Single TPMI index =2 used for testing

      - Using Fixed TPMI index =2 as baseline configuration if TRP requirements introduced in Rel-18

    - RAN4 shall further study and discuss another test metric with swept TPMI indexes for testing and captured into TR

    - Test applicable rules can be further discussed

Issue 1-2-2: For fully Coherent UE support multiple TPMI index 2~5

- Proposals

  - Option 1: measure TRP under each TPMI, and then average TRPs as final performance metric. FFS TPMI index: TPMI 2~5 or 2&3 or 4&5;

  - Option 2: measure and record best EIRP at each test point (swept over all applicable TPMIs at each measurement grid), and then integrate all the measured best EIRPs into a TRP-like performance metric. TPMI index 2~5;

- Agreements

  - Further discuss option 1 and option 2

  - New definition/term on test metric required for option 2 need to be further discussed

Issue 1-2-3: Testing time consideration for fully Coherent UE, under multiple TPMI index 2~5 condition

- Agreements

  - Test-time increase for option 1 and option 2 in issue 1-2-2 should be taken into account

Issue 1-3-1: 2Tx-based TxD test procedure (first priority)

- Agreements

  - The basic test method for TxD with all the active antennas ON

      - Not preclude to consider additional approach with UE-specific configuration

      - Based on vendors declaration to address the phase issue between antennas

      - Clarification of UE behavior this UE-specific configuration would trigger and how it can address the phase-dependent destructive superposition of TxD signals to be discussed by RAN4

Issue 1-4-3: CA test procedure

- Proposals

  - Option 1: Review and endorse the CA test procedure in Appendix of R4-2311056.

  - Option 2: Test procedure similar to EN-DC TRP/TRS test can be adopted for FR1 2-band CA as starting point.

  - Option 3: Discuss the rationale for CA TRP/TRS test under different scenario

- Agreements

  - Further discuss above options

  - Other approaches are not precluded

Issue 2-1-1: Loading of Reverberation Chambers for OFDM signal measurements

- Proposals

  - Proposal 1: For the measurement of OFDM technologies, each lab could load their RC so that the instantaneous channel provided by each mode-stirring sample meets the agreed-upon performance metric (such as peak-to-average power ratio, RMS delay spread or level-crossing rate, which would require further study) corresponding to the 3GPP channel model with the longest delay spread. In this sense, inter-laboratory comparisons could be carried out to study the proposed metric values.

- Agreements

  - Companies are encouraged to further study the approach proposed in proposal 1.

Issue 2-2-1: RC harmonization template

- Agreements

  - R4-2313893 is agreed as template to collect measurement results of Rel-18 RC harmonization activity.

Issue 2-2-2: Working procedure for Rel-18 RC harmonization

- Agreements

  - The working procedure for Rel-18 RC harmonization Campaign in section 4 of R4-2313894 is agreed.

Issue 2-2-3: RC lab alignment criteria, and RC vs AC harmonization criteria

- Agreements

  - RAN4 further discuss how to define proper criteria for RC lab alignment, and RC vs AC harmonization.

Issue 3-1-1: Measurement Grids for 2Tx simultaneously

- Agreement

  - RAN4 further study the impact on measurement grids for TxD and single-layer UL MIMO TRP testing (including the corresponding increase in test time for multi-TPMI based test methods)

Issue 4-1-1: LAD information update

- Agreements

  - The following devices for Rel-18 AC lab alignment activity have been confirmed.

    - Provision of LAD4 from operators to be confirmed at the latest by Friday the 1st of September.

      - If LAD4 provision cannot be confirmed, vivo will provide it

    - LAD3 and LAD4 should be delivered to China test labs to start lab alignment activity ASAP.

| Rel-18 Lab Alignment Device (LAD) |  |  |  |
| --- | --- | --- | --- |
| Volunteer lab | Owner | Contact | Note |
| LAD1 (Rel-17) | vivo | ruixin. wang@vivo.com | For n78 testing. The lab alignment has been started |
| LAD2 (Rel-17) | vivo | ruixin. wang@vivo.com | For n78 testing. The lab alignment has been started |
| LAD3 | Orange | Meriem meriem.mhedhbi@orange.com | For n28 testing. Will be started after RAN4#108 |
| New LAD4 | TBA | TBA | For n28 testing. Will be started after RAN4#108 |
| Note: To keep the test burden, most 4 test cases, i.e., two devices per band. |  |  |  |

Issue 4-1-2: Updated Working procedure for Rel-18 AC lab alignment activity

- Agreements

  - The working procedure for Rel-18 AC lab alignment Campaign in section 3 of R4-2313894 is agreed.

Issue 4-1-3: Template for collecting measurement results of Rel-18 AC lab alignment activity

- Agreements

  - R4-2313892 is agreed as template to collect measurement results of Rel-18 AC lab alignment activity.

Issue 4-1-4: Timeline for Rel-18 AC lab alignment and RC harmonization activity

- Agreements

  - The schedule for Rel-18 AC lab alignment, RC harmonization, and TRP/TRS requirement in R4-2313997 is agreed.

Issue 4-2-1: updated working procedure for Rel-18 TRP TRS Performance Test Campaign to define requirements

- Agreements

  - The working procedure for Rel-18 TRP TRS Performance Test Campaign in section 5 of R4-2313894 is agreed.

Issue 4-2-2: Measurement campaign Template for collecting measurement data of Rel-18 measurement campaign to define Rel-18 TRP/TRS requirements

- Agreements

  - Update Rel-17 template with adding both browsing mode and talk mode as Rel-18 measurement campaign template

  - The template will be concluded in RAN4#108bis

Issue 4-2-3: Neutral observer to manage UE information collecting and disclosure activity for Rel-18

- Agreements

  - RAN4 Secretary will cover the role of the trusted third, neutral party to collect the UE information (without measurement data) provided by the laboratories and forward them to the RAN4 group after anonymizing the sensitive UE information data, e.g., UE model name and others.

  - The Neutral party/RAN4 secretary ONLY publishes to 3GPP RAN4 the following summary of statistical information.

- Total number of devices

- Total number of models

- Total number of devices vendors

- Percentage of devices per vendor

- Percentage of devices per Power Class

- Percentage of devices per each supported band

- Percentage of devices per year of production

- [Percentage of the devices that are certified by at least one of certification bodies as following: PTCRB ,GCF, and NAL/CTA (Chinese network access licensed test)]

- Percentage of devices that are commercially available

Issue 4-2-3: Actions from volunteer labs

- Agreements

  - Volunteer labs should fill out a Device Pool Information sheet separate from the sheet used to submit measurement data from the campaign.

Issue 4-2-5: Rel-18 device information template for Device information collection and statistical analysis

- Agreements

  - RAN4 further check the content proposed in R4-2311229.

  - The device information template for Device information collection and statistical analysis should be concluded in RAN4#108bis meeting. Confirmation from all volunteered test lab is needed to ensure UE information disclosure can be executed.

Issue 4-2-6: Thresholds to be satisfied in order to validate the statistical relevance of the devices pool

- Agreements:

  - RAN4 further study reasonable setting of thresholds for the provided statistical metrics

  - RAN4 need to discuss how to address the case in which a threshold (or more) will not be satisfied

Issue 4-2-7: Adopting the same UE information collection approach for both Rel-18 TRP/TRS and Rel-18 MIMO OTA

- Agreements

  - The same UE information collection approach from Rel-18 TRP/TRS can be applied for FR1 MIMO OTA

    - The threshold value can be discussed separately

    - FFS for FR2 MIMO OTA

2.4.2	Remaining Open issues

    - Enhancement of the anechoic-chamber based test methodology

    - Specify reverb-chamber based test methodology to support SA and EN-DC TRP TRS testing

    - Study and specify the testing time reduction methodology and MU for TRP and TRS testing

    - Forearm phantom for RedCap testing

    - MU assessment editing for TR 38.870

    - RC harmonization activity

    - AC lab alignment activity

    - Framework for Rel-18 TRP TRS requirements

    - Specify TRP TRS Requirements

2.5	RAN5

2.5.1	Agreements

RAN5 #100

- AC MU Analysis for NR FR1 TRP-TRS (Rel.17) was discussed in [1].

- Text proposal for TR 38.870 Annex B on MU for AC and RC (Rel-18) was approved in [7].

- RC MU Analysis for NR FR1 TRP-TRS Enhancement was endorsed in [4].

2.4.2	Remaining Open issues

- MU assessment for Rel-18 FR1 TRP TRS enhancement

  - AC and RC for forearm phantom

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4 #108

- R4-2311056	TP to TR38.870 on TRP TRS test procedure for CA	Huawei Tech.(UK), Rohde & Schwarz

- R4-2311057	on TRP for UL MIMO	Huawei Tech.(UK)

- R4-2311058	on test time reduction for TxD and UL MIMO	Huawei Tech.(UK)

- R4-2311061	Loading of Reverberation Chambers for OFDM signal measurements	EMITE, NIST

- R4-2311062	Correction to R4-2304468 Discussion on Coherence bandwidth of RC	EMITE

- R4-2311227	UL MIMO radiated output power metric and test methodology	Apple

- R4-2311228	On the impact of RAN5 LS on TxD and GSMA LS on CBW configurations	Apple

- R4-2311229	TRP TRS device pool information	Apple, Telecom Italia

- R4-2311230	TP to TR38.870 on MIMO radiated output power metric	Apple

- R4-2311270	Improvement of the working procedure for Rel-18 AC Lab Alignment Campaign	TELECOM ITALIA S.p.A.

- R4-2311271	Improvement of the working procedure for TRP TRS Performance Test Campaign	TELECOM ITALIA S.p.A.

- R4-2311272	Definition of the thresholds related to devices pool	TELECOM ITALIA S.p.A.

- R4-2311672	Multi-TPMI TRP time estimation	Rohde & Schwarz, Keysight Technologies

- R4-2311673	TP to TR 38.870 on contents for Annex B	ROHDE & SCHWARZ

- R4-2312509	Discussion on TRP test method for UL MIMO and TxD	Samsung

- R4-2312563	(Template) Measurement results for 3GPP Rel-18 TRP TRS AC lab alignment activity	vivo

- R4-2312564	(Template) Measurement results for 3GPP Rel-18 TRP TRS RC harmonization activity	vivo

- R4-2312565	3GPP TR 38.870 v0.4.0	vivo

- R4-2312566	TP to TR 38.870 on AC lab alignment campaign	vivo

- R4-2312567	Discussions on AC test method	vivo

- R4-2312568	Further updated working procedure for Rel-18 TRP TRS lab alignment and harmonization campaign	vivo

- R4-2312569	Schedule for Rel-18 TRP TRS measurement campaigns and requirements	vivo

- R4-2312713	Discussion on 2TX test methodology	CAICT.

- R4-2312885	Discussion on FR1 2Tx TRP test method	Qualcomm Incorporated

- R4-2312898	Further discussion on 2TX configuration	Xiaomi

- R4-2312919	On 2Tx TRP test method	OPPO

- R4-2312920	On RC harmonization activity	OPPO

- R4-2312921	On AC lab alignment activity	OPPO

- R4-2313263	Enhancements to Rel18 Lab Alignment Template	Apple

- R4-2313628	On FR1 UL-MIMO 2Tx TRP Deviation and ECC	MediaTek Inc.

- R4-2313775	On Phase Impacts on Single-Layer UL MIMO TRP Measurements and 2Tx Test Mode	Keysight Technologies UK Ltd

- R4-2313784	Improvement of the working procedure for Rel-18 AC Lab Alignment Campaign	Telecom Italia, Vodafone, China Telecom, AT&T, Orange, Deutsche Telekom, T-Mobile USA

- R4-2313785	Improvement of the working procedure for TRP TRS Performance Test Campaign	Telecom Italia, Vodafone, China Telecom, AT&T, Orange, Deutsche Telekom, T-Mobile USA

- R4-2313786	Definition of the thresholds related to devices pool	Telecom Italia, Vodafone, China Telecom, AT&T, Orange, Deutsche Telekom, T-Mobile USA

- R4-2314266	Topic summary for [108][330] NR_FR1_TRP_TRS_enh	Moderator (Vivo)

- R4-2313892	(Template) Measurement results for 3GPP Rel-18 TRP TRS AC lab alignment activity	vivo

- R4-2313893	(Template) Measurement results for 3GPP Rel-18 TRP TRS RC harmonization activity	vivo

- R4-2313894	Further updated working procedure for Rel-18 TRP TRS lab alignment and harmonization campaign	vivo

- R4-2313988	TP to TR 38.870 on AC lab alignment campaign	vivo

- R4-2313895 	Schedule for Rel-18 TRP TRS measurement campaigns and requirements	vivo

- R4-2313997 	Schedule for Rel-18 TRP TRS measurement campaigns and requirements	vivo

- R4-2313886	Ad-hoc minutes for NR_FR1_TRP_TRS_enh	vivo

- R4-2313891	WF for Rel-18 FR1 TRS TRS	vivo

RAN5 #100

- R5‑234555	AC MU Analysis for NR FR1 TRP-TRS (Rel.17)	ROHDE & SCHWARZ

- R5-234559	TP to TR 38.870 Annex B on changes to MU tables	ROHDE & SCHWARZ

- R5‑235155	RC MU Analysis for NR FR1 TRP-TRS Enhancement (Rel-18)	Bluetest AB

- R5‑235795	RC MU Analysis for NR FR1 TRP-TRS Enhancement (Rel-18)	Bluetest AB

- R5‑235193	On EIS output level step resolution	Keysight Technologies UK Ltd

- R5‑235194	General TRP/TRS MU Views	Keysight Technologies UK Ltd

- R5‑235941	TP to TR 38.870 Annex B on changes to MU tables	ROHDE & SCHWARZ

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template