3GPP TSG RAN meeting #101									          RP-231849

Bangalore, India, September 11-15, 2023

## Status Report to TSG

Agenda item:			9.3.3.3

| WI / SI Name | Mobile IAB (Integrated Access and Backhaul) for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_mobile_IAB |  |  |  |  |
| Unique ID | 941009 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222671 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 70% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Georg Hampel |
|  | Company | Qualcomm Incorporated |
|  | Email | ghampel@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

R2#123

Mobility enhancements – Connected mode

Agreements on RACH-less handover:

- RACH-less HO to be supported for UEs connected to a mIAB node (intended case: DU migration)

- RACH-less HO for mIAB is expected to reuse most parts from other WI, such as NTN.

- R2 assumes that RACH-less HO for mIAB can largely adopt the steps of the agreed NTN RACH-less HO procedure:

  - Receive a RACH-less HO command which can include pre-allocated grant optionally

  - Start time T304 for the target cell (RRC)

  - Perform DL and UL synchronization.

  - Start time alignment timer (MAC)

  - Monitor target cell PDCCH for dynamic grant if pre-allocated grant is not configured in RACH-less HO command (MAC, PHY)

  - Send initial UL transmission including RRCReconfigurationComplete message using the available UL grant (RRC, MAC, PHY)

  - Consider RACH-less HO is completed upon receiving NW configuration.

  - Stop timer T304 for the target cell (RRC).

Mobility enhancements – Idle/Inactive State:

Agreements on cell reselection:

- For a UE that is “on-board”, irrespective whether it is camped on the mobile IAB cell or a stationary cell, it can prioritize another frequency for which a mobile IAB cell is the best cell).

- No enhancement is needed for intra-frequency and equal-priority cell reselection.

- The procedure that UE searches and measure for mIAB cells on different frequencies is unspecified. RAN2 assumes that as assistance information, the NW can optionally provide inter-frequency mIAB list in SIB4, details FFS.

- It is left to UE implementation to determine whether the UE is physically on a moving vehicle and when it applies mobile IAB cell reselection prioritization for agreed scenarios.

Other

Agreements on BAP:

- When both donor-CUs configure the F1AP BAP configuration (i.e., the BH RLC) for BAP control PDU, it’s up to mobile IAB-node’s implementation which configuration is used.

#### 2.2.2	Remaining Open issues

75% of the items defined in the RAN2 WID objectives have been accomplished. All objectives from WID on enhancements to IAB for NR require further work.

## 2.3	RAN3

#### 2.3.1	Agreements

R3#121

General

Endorsement of BL CRs:

| R3-233750 | (BLCR to 38.413) Support for mobile IAB (Nokia, Nokia Shanghai Bell) | CR0988r2, TS 38.413 v17.5.0, Rel-18, Cat. B Endorsed as BL CR |
| --- | --- | --- |
| R3-233788 | Introduction of Mobile TRP (Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE) | draftCR Endorsed as BL CR |
| R3-233801 | Support for mobile TRP Location Information (Xiaomi, Ericsson, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei) | CR0101r5, TS 38.455 v17.5.0, Rel-18, Cat. B Endorsed as BL CR |
| R3-233806 | Support of mobile TRP location information (Ericsson, Xiaomi, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei) | CR1176r5, TS 38.473 v17.5.0, Rel-18, Cat. B Endorsed as BL CR |

Support IAB-node mobility

Agreements:

- Assign CB for ST2 procedure of Xn-based consecutive mIAB-MT migration, using R3-233892 as baseline. The details of the BLCR are to be discussed further

- For the case of DU migration, F1AP signalling from the target logical mIAB-DU is selected for providing the gNB-ID of the mIAB-MT’s CU to the target mIAB-DU’s CU.

- Option B will be considered as baseline for transferring of remaining information i.e. the ID of the IAB MT.

- One F1AP procedure is used for the triggering of DU migration and a separate procedure is used for the reporting of the outcome of the F1 Setup procedure. The first procedure is only used for CU triggered DU migration and the second procedure is used for both CU triggered and OAM triggered DU migration.

- New class 2 non UE associated procedures are used for the triggering of F1 setup for the purpose of DU migration and/or for the reporting of the outcome of the F1 Setup procedure for the target logical DU.

- The following WA is turned into an agreement: “As an enhancement to legacy handovers, the IAB-node may provide to the source DU’s CU a mapping between the source DU’s activated cells and the target DU’s activated cells so that the source DU’s CU can perform handover for the connected UEs. This agreement does not relate to the configuration sharing between two logical collocated mIAB-DUs.”

It is agreed that a Mobile-IAB indication is included in the NGAP Initial UE message.

- Agree to introduce a Mobile-IAB-authorization status indication in the Path Switch Request Ack for the mIAB-MT.

- Agree that the mIAB-DU’s CU to be informed about the mIAB-authorized status by mIAB-MT´s CU when IAB MT and IAB DU connect to different IAB donor CUs.

- In case the mIAB-DU’s CU obtains “non-authorized” indication for the mIAB-node, it performs an orderly F1 release.

TPs agreed:

- R3-234755: (TP for Mobile IAB BL CR for TS 38.413 38.423 38.473) Inter-donor migration in mobile IAB scenario (ZTE)

- R3-234756: (TP for NR_mobile_IAB BL CRs for TS 38.401/ 38.473) Support of mobility for mobile IAB (Huawei)

- R3-234751: (TPs to TS 38.401) Mobile IAB-MT migration via Xn handover (Qualcomm)

  - Approve the BL CR assignment: BL CR for TS38.401 HW

- R3-234753: (TP for Mobile IAB BL CR for TS 38.473) Transfer of gNB-ID of mIAB-MT's CU (ZTE)

- R3-234754: (TP for NR_mobile_IAB BL CR for TS 38.470) New F1 setup (Nokia)

  - Approve new BL CR assignment: BL CR for TS 38.470 ZTE

#### 2.3.2	Remaining Open issues

70% of the items defined in the RAN3 WID objectives have been accomplished. All objectives from WID on enhancements to IAB for NR require further work.

## 2.4	RAN4

#### 2.4.1	Agreements

R4#106-bis-e

RF Core Requirements:

The discussion was organized based on the moderator summary in R4-2305984

The agreements on RF requirements impact and co-existence study were all captured in the WF listed below:

WF on Mobile IAB RF requirements impact and co-existence study – R4-2305935

mIAB output power and power control

  - Postpone the discussion on this issue till the outcome of the RAN4 co-existence study.

Carrier and frequency configuration

  - Focus on the case of same carrier for IAB-MT, IAB-DU, and RAN.

Multi-band operation

  - Multi-band cases are not relevant for Rel-18 mIAB.

Multiplexing configuration

  - Only TDM operation between IAB-MT and IAB-DU is to be considered in co-existing simulation.

Interference scenarios

  - Consider the scenarios listed in Table 1 and 2 in the WF as a starting point.

mIAB Antenna installation location

  - RAN4 to focus on antenna installation with IAB-MT antenna outside (e.g., rooftop) the vehicle and IAB-DU antenna inside the vehicle.

  - FFS on the MT /DU antenna modeling.,

Coexistence parameters

  - In initial co-existence study considering both layout 1 and layout 2, it’s not precluded to do prioritization in later stage.

  - Inter-mIAB minimum distance: 5m following RAN4 inter-UE distance assumptions. Other values are not precluded.

  - mIAB-BS minimum distance: 35m along the ground between mIAB and macro-BS for layout 1 and 5m along the ground between mIAB and micro-BS.

  - 1 mIAB node per macro-BS, following Rel-16 for static IAB.

  - 4m for mIAB antenna height.

  - FR2 EIRP assumption: For normal ground UEs, the FR2 UE Tx power could be 22.4 dBm EIRP (13.4 dBm conducted). Other values are not precluded.

  - Consider remaining list of parameters in the WF.

RRM Core Requirements:

The discussion was organized based on the moderator summary in R4-2306259.

The agreements on RRM were all captured in the WF listed below:

WF on Mobile IAB RRM Requirements – R4-2306368.

Handover requirements

- Only introduce intra-frequency handover requirements

RRC re-establishment requirements

- Introduce RRC re-establishment requirements.

TCI state switch delay

- Introduce TCI state switch delay requirements.

  - Take active Rel-15 TCI state switching requirements from Clause 8.10 of TS 38.133 as baseline.

RLM Requirements

- Introduce RLM requirements based on SSB and CSI-RS

  - FFS if all requirements are needed (e.g. requirements at transitions probably not needed since we will not define DRX requirements)

Link recovery procedure

- Introduce requirements for the link recovery procedure.

  - FFS which requirements to be introduced since not all the requirements defined for UE are needed

L1-RSRP measurements

- Introduce requirements for L1-RSRP measurements and reporting.

Requirements for HST

- FFS whether HST requirements are needed.

  - Even if introduced, these will be optional since not all mobile IABs will be deployed in such environments.

BWP switching requirements:

- Do not introduce BWP switching requirements.

L3 Measurements

- Introduce requirements only for SSB based intra-frequency L3 measurements without gaps.

DRX requirements handling

- Only introduce requirements for non-DRX

Measurement relaxations

- Do not introduce any measurement relaxations for power savings, etc

RACH and connection release with redirection

- Introduce requirements for RACH

- FFS if requirements for connection release with redirection are needed.

Requirement definition principles

- RRM requirements to be based on the UE requirements.

- FFS which requirements are to be re-used for mobile IAB since many UE requirements would not be applicable/need to mobile IABs.

CA related requirements

- Further check if any CA related requirements are needed to support mobility (e.g. SCell handling at handover)

R4#107

RF Core Requirements:

The discussion was organized based on the moderator summary in R4-2310452

The agreements on RF requirements impact and co-existence study were all captured in the WF listed below:

WF on Mobile IAB RF requirements impact and co-existence study – R4-2309863.

IAB-MT RF requirements

Based on the outcome of the coexistence study:

- Further study whether existing wide area IAB-MT RF or local area IAB-MT RF requirements can be reused for mobile IAB, or a new set of requirements need to be specified.

- Limit output power in UL or introduce output power control dynamics following UE.

IAB-MT antenna modelling

- Consider the 3 panel with 120-degree shift IAB-MT antenna model in coexisting simulation.

IAB-DU antenna modelling

- Use same assumption for mobile IAB-DU and IAB-MT as starting point for initial co-existence simulations.

- Other options not precluded for mobile IAB-DU antenna modelling and deployment scenarios.

Additional simulation assumptions

- Mobile IAB nodes randomly dropped in terms of location and rotation within each cell.

- RAN4 agree on static drop methodology without any temporal evolution modelling for the coexistence study of mobile IAB.

- Further discuss Whether the O2I car penetration loss in TR 38.901 is applicable for the interference link for mobile IAB DU and further discuss differences to propagation models considered in TR 38.809.

- RAN4 to re-use the assumptions agreed in TR 38.874 for the IAB-node and candidate serving IAB-nodes/donors pathloss model pathloss model either for FR1 and FR2.

- RAN4 to adopt the additional simulation parameters presented in the table in the WF.

RRM Core Requirements:

The discussion was organized based on the moderator summary in R4-2309978.

The agreements on RRM were all captured in the WF listed below:

WF on Mobile IAB RRM Requirements – R4-2310085.

Intra-frequency HO requirements

- Reuse the UE intra-frequency HO requirements from TS 38.133 clauses 6.1.1.2 and 6.1.1.4 as baseline.

RRC Re-establishment

- Re-use the UE RRC re-establishment requirements in TS 38.133 clause 6.2.1 for the mobile IAB as baseline.

Inter-frequency RRC re-establishment/RRC release with re-direction

- Do not introduce requirements for inter-frequency RRC re-establishment and for RRC release with re-direction

Active TCI state switching

- Reuse UE requirements for the active TCI state switching delay from TS 38.133 Clause 8.10 as baseline.

RLM Requirements

- UE RLM requirements from TS 38.133 Clause 8.1 shall be taken as baseline and adapted as follows:

  - Discard requirements related to DRX: requirements depending on DRX cycle length, requirement at transitions

  - Discard requirements related to measurement gaps and collisions between RLM-RS and measurement gaps

  - Discard scheduling availability requirements related to FR1-FR2 inter-band CA and NR-DC (clause 8.1.7.4)

  - Discard Requirements when highSpeedMeasFlagFR2-r17 is configured

Link recovery procedure

- UE link recovery procedures requirements from TS 38.133 Clause 8.5 shall be taken as baseline and adapted as follows:

  - Discard requirements related to DRX.

  - Discard requirements related to measurement gaps.

  - Discard requirements related to deactivated PSCells/SCells, inter-band CA, FR2-2, etc.

  - Discard requirements when highSpeedMeasFlagFR2-r17 is configured.

L1-RSRP measurement requirements

- UE requirements defined in TS 38.133 Rel-15 Clause 9.5 shall be taken as baseline and adapted as follows:

  - Keep the beam sweeping factors for FR2.

  - Discard requirements related to DRX.

  - Discard requirements related to measurement gaps(gap sharing) and inter-frequency/inter-RAT measurements.

Intra-frequency measurement requirements

- UE intra-frequency measurement requirements defined in TS 38.133 Clause 9.2 should be taken as baseline for the L3 measurement requirements with the following amendments:

  - Keep the beam sweeping factors.

  - Discard the DRX requirements.

  - Discard the requirements for SFTD and measurements with gaps.

Handling of measurement gaps

- Do not mention measurement gaps impacts in the specification.

Handling of HST

- Do not introduce HST requirements unless the WID is updated to include this scenario.

CA Related Requirements

- Do not introduce CA requirements.

Timing related

- Reuse the transmit timing and timing advance requirements from 38.174.

Random access requirements

- Re-use requirements from TS 38.174.

R4#107

RF Core Requirements:

The discussion was organized based on the moderator summary in R4-2314250.

The agreements on RF requirements impact and co-existence study were all captured in the WF listed below:

WF on mobile IAB RF requirements and coexistence - R4-2313901.

Simulation parameters:

O2I penetration loss: O2I car penetration loss -model in 38.901 can be used for mIAB co-existence studies.

IAB-MT/DU antenna modelling: Reuse IAB-MT antenna modelling for mIAB as starting point and suggested to further study and specify the antenna modelling for mobile IAB-DU.

Coexistence results:

Simulation results in R4-2311558 (Nokia), R4-2313218 (Qualcomm) and R4-2313473 (Ericsson) have been submitted in RAN4#108 with the following observations:

- The Uplink SINR degradation due to the mIAB interference can be marginal.

- mIAB-MT transmission power of 33 dBm (TRP) is fine to protect the legacy NR BS.

- mIAB-MT maximum transmission power EIRP needs to comply the regulatory requirement.

- Legacy requirements can be reused for mobile IAB.

The following proposals have been tentatively agreed (to be confirmed in RAN4#108-bis):

IAB-MT RF requirements: Reuse the legacy ACLR and ACS for mobile IAB-MT for both FR1 and FR2

IAB-MT dynamic range: UE type of Tx dynamic range is needed for mobile IAB-MT.

Mobile IAB requirements: Use the local area IAB-MT to specify the mobile IAB feature.

RRM Core Requirements:

The discussion was organized based on the moderator summary in R4-2314178.

The agreements on RRM are all listed below:

Do not differentiate RRM requirements for the mobile IAB-MT based on the mobile IAB class.

mIAB-MT requirements structure: Further discuss mIAB RRM spec structure and align with RF session on general approach. Aim to conclude on spec structure in RAN4 #108bis. Big Draft CR will be provided by RAN4 #108bis.

#### 2.4.2	Remaining Open issues

70% of items defined in the RAN4 WID objectives have been accomplished. All objectives from WID on enhancements to IAB for NR require further work, especially on the structure of the RAN4 specs with mobile IAB included.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#123

| TDoc | Title | Source |
| --- | --- | --- |
| R2-2307184 | Discussion on mobility enhancements for mobile IAB | CANON Research Centre France |
| R2-2307269 | Running CR for introduction of mobile IAB in TS 38.340 | Huawei, HiSilicon |
| R2-2307270 | Connected mode enhancement for mobile IAB | Huawei, HiSilicon |
| R2-2307271 | Idle/Inactive mode mobility enhancement for mobile IAB | Huawei, HiSilicon |
| R2-2307272 | RNAU issues for mobile IAB | Huawei, HiSilicon |
| R2-2307602 | Updated workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R2-2307603 | BL CR to TS 38.300 on Introduction to mobile IAB | Qualcomm Inc. |
| R2-2307604 | Enhancements for mobile IAB connected mode mobility | Qualcomm Inc. |
| R2-2307605 | Enhancements for mobile IAB idle and inactive mode mobility | Qualcomm Inc. |
| R2-2307606 | Topology adaptation for mobile IAB-node | Qualcomm Inc. |
| R2-2307738 | Discussion on Mobile IAB mobility enhancements | vivo |
| R2-2307820 | CONNECTED mobility enhancement in mobile IAB | Apple |
| R2-2307821 | Discussion on IDLE/INACTIVE UE mobility enhancement | Apple |
| R2-2307822 | UE on-board status identification and reporting | Apple, Huawei, HiSilicon, Lenovo, CATT, InterDigital Inc. |
| R2-2307910 | Discussion on mobility enhancements for mobile IAB | NEC Corporation |
| R2-2308006 | Mobility enhancements for mobile IAB-node and its connected UE | Lenovo |
| R2-2308007 | Discussion on BAP and PCI collision issues for mobile IAB | Lenovo |
| R2-2308049 | BAP specification impact of redundant entries | Samsung |
| R2-2308078 | Mobile IAB mobility enhancement for connected UEs | Intel Corporation |
| R2-2308079 | UE cell (re)selection towards mobile IAB cell | Intel Corporation |
| R2-2308080 | Draft CR of TS 38.304 for Rel-18 mIAB | Intel Corporation |
| R2-2308097 | Discussion on mobility enhancement for UE in connected mode | ZTE, Sanechips |
| R2-2308098 | Discussion on mobility enhancement for UE in idle or inactive mode | ZTE, Sanechips |
| R2-2308099 | Discussion on remaining issues for mobile IAB | ZTE, Sanechips |
| R2-2308110 | IDLE/INACTIVE mode mobility enhancements for mobile IAB | Kyocera |
| R2-2308164 | Mobile IAB cell indication to UE behaviour | Sony |
| R2-2308165 | PCI collision in mobile IAB | Sony |
| R2-2308444 | Remaining issues for supporting RACH-less in mobile IAB | Ericsson |
| R2-2308445 | Behaviour for RRC_IDLE and RRC_INACTIVE UEs under a mIAB node | Ericsson |
| R2-2308446 | Indication of DU-migration to UEs in IDLE and INACTIVE | Ericsson |
| R2-2308447 | RRC running CR for mobile IAB | Ericsson |
| R2-2308451 | Interference mitigation and PCI collision | Samsung |
| R2-2308452 | Initial IAB MAC rapporteur views on potential MAC impact of RACH-less HO for mIAB | Samsung |
| R2-2308513 | Conditional handover enhancement for mobile IAB | Nokia, Nokia Shanghai Bell |
| R2-2308514 | Cell reselection for UEs on board mobile IAB | Nokia, Nokia Shanghai Bell |
| R2-2308569 | Connected mode mobility enhancements for mobile IAB | Interdigital Inc. |
| R2-2308570 | IDLE/INACTIVE mobility enhancements for mobile IAB | Interdigital Inc. |
| R2-2308571 | CHO and RACH-less HO for mobile IAB Scenario | InterDigital Inc. |
| R2-2308581 | UE cell reselection prioritization for mobile IAB | Sharp |
| R2-2308603 | Way forward for RACH-less HO in mobile IAB | Nokia, Nokia Shanghai Bell, LG Electronics Inc. |
| R2-2308682 | On the need of group mobility and other enhancements | LG Electronics |
| R2-2308683 | Cell reselection enhancement and text proposal | LG Electronics |
| R2-2308684 | Access restiction for mIAB cell | LG Electronics |
| R2-2308731 | Connected mode mobility for mobile IAB | CATT |
| R2-2308732 | Idle mode mobility for mobile IAB (with TP to TS38.304/TS38.331) | CATT |
| R2-2308733 | BAP configuration impacts (with TP to TS38.340) | CATT, Huawei, Qualcomm Incorporated |
| R2-2308778 | Enhancements for IAB-node mobility and onboard UEs | AT&T |
| R2-2308823 | 38.306 running CR for mobile IAB capabilities | Nokia, Nokia Shanghai Bell |
| R2-2308824 | 38.331 running CR for mobile IAB capabilities | Nokia, Nokia Shanghai Bell |
| R2-2308894 | Discussion on mIAB mobility enhancements | Samsung Electronics Czech |
| R2-2308940 | Discussion on RACH-less handover | Xiaomi |

RAN3#121

| TDoc | Title | Source |
| --- | --- | --- |
| R3-233713 | LS on UE RACH-less handover for mobile IAB | RAN2(Huawei) |
| R3-233717 | LS on CAG solution for mobile IAB | RAN2(Ericsson) |
| R3-233730 | LS On IAB-node De-authorization handling | SA2(Ericsson) |
| R3-233750 | (BLCR to 38.413) Support for mobile IAB | Nokia, Nokia Shanghai Bell |
| R3-233788 | Introduction of Mobile TRP | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-233801 | Support for mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-233806 | Support of mobile TRP location information | Ericsson, Xiaomi, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-233824 | Discussion on mobility enhancements for mobile-IAB | KT Corp. |
| R3-233837 | Discussion on IAB-node mobility | CANON Research Centre France |
| R3-233838 | PCI Collision Avoidance with Mobile IAB | CANON Research Centre France |
| R3-233881 | (TP for Mobile IAB BL CR TS38.401) Discussion on IAB-node mobility and integration | Fujitsu |
| R3-233889 | Updated workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R3-233890 | (Draft Reply LSs) Discussion on Reply LSs to RAN2 and SA2 | Qualcomm Inc. |
| R3-233891 | Draft Reply LS on VMR | Qualcomm Inc. |
| R3-233892 | (TP to TS 38.401) BL ST2 procedures for mobile IAB | Qualcomm Inc. |
| R3-233893 | Open issues for mobile IAB topology adaptation | Qualcomm Inc. |
| R3-233967 | (TP for Mobile IAB BL CR for TS 38.413 38.423 38.473) Inter-donor migration in mobile IAB scenario | ZTE |
| R3-233968 | (TP for Mobile IAB BL CR for TS 38.473) Enhancements to IAB node migration in mobile IAB scenario | ZTE |
| R3-233969 | Discussion on PCI collision avoidance for mobile IAB | ZTE |
| R3-233970 | (TP for Mobile IAB BL CR TS38.473) Enhancements on positioning and additional ULI for mobile IAB | ZTE, Xiaomi |
| R3-234009 | (TP for Mobile IAB TS38.413 BL CR) Discussion on Support IAB-node mobility | Nokia, Nokia Shanghai Bell |
| R3-234010 | Discussion on IAB configuration and Mobility Enhancements | Nokia, Nokia Shanghai Bell |
| R3-234011 | Mobile IAB interference mitigation | Nokia, Nokia Shanghai Bell |
| R3-234012 | Discussion on incoming LS | Nokia, Nokia Shanghai Bell |
| R3-234035 | (TP for mIAB BL CR for TS 38.401) Migration Procedure for Mobile IAB-Nodes | Ericsson |
| R3-234036 | IAB-Node Mobility Enhancements | Ericsson |
| R3-234037 | PCI Collision Avoidance for Mobile IAB-Nodes | Ericsson |
| R3-234038 | (TP for mIAB BL CR for TS 38.470) Discussion of SA2 FS_VMR Solutions | Ericsson |
| R3-234039 | Discussion and Draft Reply LS on Mobile IAB-node De-authorization Handling | Ericsson |
| R3-234047 | Discussion on DU migration | Samsung |
| R3-234048 | Discussion on multiple partial migration | Samsung |
| R3-234049 | Discussion on mobility enhancements | Samsung |
| R3-234050 | Discussion on mitigation of interference | Samsung |
| R3-234141 | (TP for NR_mobile_IAB BL CRs for TS 38.401/ 38.473) Support of mobility for mobile IAB | Huawei |
| R3-234142 | (TP for NR_mobile_IAB BL CR for TS 38.423): Mobility enhancement for mobile IAB | Huawei |
| R3-234143 | (TP for NR_mobile_IAB BL CR for TS 38.455): Positioning enhancement on uplink E-CID measurement for mobile TRP | Huawei, Ericsson, Xiaomi |
| R3-234144 | (TP for NR_mobile_IAB BL CR for TS 38.473): Positioning enhancement on uplink E-CID measurement for mobile TRP | Huawei, Ericsson, Xiaomi |
| R3-234145 | Discussion on IAB-node De-authorization handling | Huawei |
| R3-234146 | Support of RACH-less HO for mobile IAB | Huawei |
| R3-234147 | [draft] Reply LS on UE RACH-less handover for mobile IAB | Huawei |
| R3-234168 | Discussion on IAB-node de-authorization handling | Lenovo |
| R3-234169 | Discussion on mobile IAB-node inter-donor topology adaptation | Lenovo |
| R3-234170 | Mobility enhancements for mobile IAB-node and its served UE | Lenovo |
| R3-234171 | PCI collision mitigation of mobile IAB-node mobility | Lenovo |
| R3-234251 | (TP for TS 38.423 support of de-authorization for mobile IAB) Discussion on authorization and additional ULI | Xiaomi |
| R3-234252 | Discussion on IAB-node mobility | Xiaomi |
| R3-234253 | Discussion on mobility enhancement | Xiaomi |
| R3-234259 | Discussion on XnAP and F1AP enhancements for mobile IAB | MITRE Corporation |
| R3-234305 | (TPs to TS38.473/TS38.413 BL CR) Consideration on support IAB-node mobility | CATT |
| R3-234306 | Enhancements for mobility IAB | CATT |
| R3-234307 | Discussion on interference mitigation | CATT |
| R3-234455 | Enhancements for IAB-node mobility and onboard UEs | AT&T |

RAN4#108

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2311558 | Mobile IAB coexistence | Nokia, Nokia Shanghai Bell |
| R4-2312202 | Draft CR to 38.174 On L3 and L1 Measurement Requirements for Mobile IAB | Nokia, Nokia Shanghai Bell |
| R4-2312417 | Discussion on RRM impact on Rel-18 mobile IAB | Huawei, HiSilicon |
| R4-2312418 | Draft CR on RRM requirements for mobile IAB | Huawei, HiSilicon |
| R4-2312441 | Draft CR on mIAB-MT requirements for RLM and link recovery | Qualcomm Incorporated |
| R4-2313218 | Preliminary mobile IAB and NR coexistence study | Qualcomm CDMA Technologies |
| R4-2313473 | Coexistence simulation results | Ericsson |
| R4-2313474 | On mIAB RF requriement | Ericsson |
| R4-2313497 | Further discussion on mobile IAB RF requirements | Dell Technologies |
| R4-2313519 | Analysis of mIAB intra-frequency HO and RRC re-establishment requirements | Ericsson |
| R4-2313520 | Draft CR on intra-frequency HO and RRC re-establishment requirements for mobile IAB | Ericsson |
| R4-2314178 | Topic summary for [108][233] NR_mobile_IAB | Moderator (Qualcomm) |
| R4-2314250 | Topic summary for [108][314] NR_mobile_IAB_RF | Moderator (Qualcomm) |

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template