3GPP TSG RAN meeting #101										       RP-231864

Bangalore, India, September 11th – 15th 2023

## Status Report to TSG

Agenda item:			9.3.2.6

| WI / SI Name | WI on NR Support for UAV (Uncrewed Aerial Vehicles) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_UAV |  |  |  |  |
| Unique ID | 941105 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230782 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 80% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Jedrzej Stanczak |
|  | Company | Nokia, Nokia Shanghai Bell |
|  | Email | jedrzej.stanczak@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

No agreements.

#### 2.1.2	Remaining Open issues

No remaining open issues.

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#123:

Measurement reporting 1. New event type is introduced to implement both height-dependent MR configuration and combination of events 2. The new event type includes only one of H1 or H2 thresholds. A hysteresis for each threshold will be introduced. A single time to trigger for the event will be introduced. Rapporteur will implement the solution and we can come back next meeting if there are technical issues. 3. Event combination of H1/H2 with A3, A4, A5 will be support 4. When the UE moves to a new height region with a different numberOfTriggeringCells value for one configured event, it is up to UE implementation whether the UE keeps the old measurement report or cellstriggeredlist 5. At least 300m above ground level will be supported. FFS if higher ranges can/need to be considered. 6. Signalling should allow the network to simultaneously configure height-based event thresholds for the whole range of possible UE heights Flight path update/reporting 7. No delta signaling for updated flight path will be supported 8. Confirm that same indication is used for both initial and updated flightpath plan 9. If any waypoint/timestamp has changed more than the configured threshold the UE triggers flightpath update indication. 10. When both distance and time threshold are configured, the flightpath update can be triggered if either of those conditions are met. No prohibit timer will be introduced. UAV identification broadcast 11. Unicast-based DAA can be supported in Rel-18, but only if its introduction does not require additional RAN2 work besides defining a capability (if needed) 12. RAN2 will support (pre-) configured separate SL resource pool for BRID and DAA broadcast

#### 2.2.2	Remaining Open issues

1. Specify the following enhancements on measurement reports:

- UE-triggered measurement report based on configured height thresholds

- Reporting of height, location and speed in measurement report

- Flight path reporting

- Measurement reporting based on a configured number of cells (i.e. larger than one) fulfilling the triggering criteria simultaneously

Note: Work done in LTE is a starting point for this objective. NR-specific enhancements can be considered, if needed, while overall the LTE and NR solutions should be harmonized as much as possible.

2. Specify the support for UAV identification broadcast (BRID) in NR PC5. Support of DAA using the same framework as BRID without DAA specific enhancements can be considered [RAN2]. Note:. UAV use of NR PC5 is to be used only in designated bands as defined in regulation for BRID/DAA use.

3. Specify signaling for supporting regulatory out-of-band emissions (OOBE) requirements for UAVs.

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#121:

Endorsed BLCRs: - R3-233810, Introduction of Aerial authorization information (Ericsson, AT&T, NTT DOCOMO INC, Qualcomm Incorporated, Intel Corporation, Samsung, NEC, Nokia, Nokia Shanghai Bell, Huawei, ZTE, CATT) - R3-233811, NR support for UAV over Xn (Huawei, China Unicom, China Telecom, CATT, Intel Corporation, ZTE, Ericsson, Qualcomm, Nokia, Nokia Shanghai Bell, Samsung)

#### 2.3.2	Remaining Open issues

No remaining open issues.

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#108:

Agreed TDocs: R4-2314699, WF on NR_LTE_UAV, Nokia R4-2314898, Ad hoc minutes for NR_LTE_UAV, Nokia R4-2314700, LS out to RAN2 requesting specifying new IE for aerial UEs NS, Ericsson Based on R4-2314699: Agreement: - Uncrewed Aerial UE: A UE supporting UAS (Uncrewed Aircraft Systems) capability (Replace with reference to RAN2 specification where the capability will be defined), and have an aerial subscription as described in TS 25.401 - The references will be updated when available from RAN2. Agreement: - RAN4 agrees that NSs specific for Uncrewed Aerial UE shall be defined for band(s) where needed. - RAN4 currently have identified a need to define NSs for band B3, n3, B38 and n38. Way forward: - RAN4 have identified two alternatives to separate the NSs only applicable to Uncrewed Aerial UE from NSs applicable to all UEs 1. Using existing mandatory supported multi_NS signalling already defined for NR. For LTE the multi_NS signalling is only optional supported by UEs but shall be required mandatory supported for Uncrewed Aerial UEs. 2. Use new Uncrewed Aerial UE specific signalling. - RAN4 will ask RAN2 to consider the options above and provide a corresponding signalling solution to address the NS confiugration for aerial UEs. . - RAN4 can continue defining the needed NSs containing A-MPR as this is not impacted by the method for separating the NSs only applicable to Uncrewed Aerial UE from NSs applicable to all UEs Agreement: - RAN4 agrees that a new NS shall be defined for band B3 and n3 specific for Uncrewed Aerial UE. Way forward: - RAN4 will work on the definition of A-MPR for band B3 and n3 based on the provided simulations and measurements. Agreement: - RAN4 agrees that a new NS shall be defined for band B38 and n38 specific for Uncrewed Aerial UE. Way forward: - RAN4 will work on the definition of A-MPR for band B38 and n38 based on the provided simulations and measurements.

#### 2.4.2	Remaining Open issues

Based on the technical conditions defined for aerial UE usage in ECC Decision (22)07, study and specify the necessary UE types and additional OOBE requirements for aerial UEs in 1710-1785 MHz, 2500-2570 MHz and 2570-2620 MHz. [RAN4].

Note: In other frequency bands, OOBE limits applicable to terrestrial UE remain unchanged for aerial UE

Note2: Applicability of power classes for aerial UE may need to be addressed in RAN4

Note3: RAN4 to identify the supported bands for aerial UE impacted by above information.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

TDocs submitted to RAN2:

- R2-2307034	Reply LS to RAN2 on flightpath information forwarding for UAV (R3-233493; contact: ZTE)

- R2-2307059	Reply LS on BRID and DAA broadcast over LTE and NR PC5 (S2-2307781; contact: LGE)

- R2-2307582	Uncrewed Aerial Vehicles in Rel-18 - Updated Workplan	Nokia, Nokia Shanghai Bell

- R2-2307583	38.300 Running CR for Rel-18 UAVs	Nokia, Nokia Shanghai Bell	draftCR	Rel-18

- R2-2307634	RRC Running CR (Introduction of Aerial Support)	Qualcomm Incorporated	draftCR

- R2-2307441	Discussion on Measurement Reports Enhancements	NEC	discussion	Rel-18

- R2-2307463	UAV measurement reports 	Ericsson	discussion	Rel-18	NR_UAV-Core

- R2-2307635	Measurement and reporting enhancements	Qualcomm Incorporated	discussion

- R2-2307681	Further discussion on NR support for UAV	NTT DOCOMO, INC.	discussion

- R2-2307734	On height-dependent SSB-ToMeasure configuration	ZTE Corporation, Sanechips

- R2-2307735	On measurement reporting enhancement	ZTE Corporation, Sanechips	discussion

- R2-2307869	Measurement reporting enhancement in UAV	Apple	discussion	Rel-18

- R2-2307996	Discussion on height dependent measurement for NR UAV	Lenovo	discussion

- R2-2308298	Discussion on the FFS issues for measurement reporting	CMCC	discussion

- R2-2308605	On Height-dependent Measurement Report Configuration for UAVs	Nokia, Nokia Shanghai Bell

- R2-2308651	Discussion on Measurement Reporting for NR UAV	China Telecom	discussion

- R2-2308686	Discussion on no-transmit-zone	LG Electronics	discussion	Rel-18

- R2-2308702	Measurement report enhancement for NR UAV	Huawei, HiSilicon	discussion	Rel-18

- R2-2308707	Remaining issues on measurement reporting enhancements in NR UAV	Samsung Electronics Nordic AB

- R2-2308797	Measurement Report Enhancement	LG Electronics	discussion	Rel-18

- R2-2308821	Discussion on measurement reporting enhancements for NR UAV	Xiaomi

- R2-2308832	Discussion on measurement reporting enhancement for NR UAV	vivo	discussion

- R2-2308833	Discussion on combination event for NR UAV	vivo	discussion	NR_UAV-Core

- R2-2307279	Consideration on flight path reporting for NR UAV	DENSO CORPORATION	discussion

- R2-2307442	Discussion on Flight Path Reporting	NEC	discussion	Rel-18	NR_UAV-Core

- R2-2307584	Even Further Details on Flight Path Plan (FPP)	Nokia, Nokia Shanghai Bell

- R2-2307636	Flight path reporting enhancements	Qualcomm Incorporated	discussion	Rel-18

- R2-2307736	On flight path reporting	ZTE Corporation, Sanechips	discussion	Rel-18

- R2-2307870	Flight path reporting in UAV	Apple	discussion	Rel-18	NR_UAV-Core

- R2-2307918	Discussion on flight path reporting for NR UAV	Sharp	discussion

- R2-2307997	Remaining issues of flight path reporting for NR UAV	Lenovo	discussion

- R2-2308299	Considerations on the remaining issues for flight path reporting	CMCC	discussion

- R2-2308467	UAV Flight Path Reporting	Ericsson España S.A.	discussion	Rel-18

- R2-2308528	Flightpath update notification for UAV	InterDigital	discussion	Rel-18

- R2-2308529	Flightpath reporting for UAV	InterDigital	discussion	Rel-18	NR_UAV-Core

- R2-2308653	Discussion on Flight Path Reporting for NR UAV	China Telecom	discussion

- R2-2308692	Discussion on flight path reporting	Samsung	discussion	Rel-18

- R2-2308704	Further discussion on flight path reporting	Huawei, HiSilicon	discussion	Rel-18

- R2-2308720	Discussion on triggering of flight path report	ASUSTeK	discussion	Rel-18

- R2-2308798	Flight Path Information Report	LG Electronics	discussion	Rel-18

- R2-2308822	Discussion on flight path reporting for NR UAV	Xiaomi	discussion	Rel-18

- R2-2308834	Discussion on flight path reporting	vivo	discussion	NR_UAV-Core

- R2-2307443	Considerations on Enhancements for UAV identification broadcast	NEC	discussion

- R2-2307585	On the Remaining Aspects for Supporting PC5-based BRID and DAA	Nokia, Nokia Shanghai Bell

- R2-2307637	Remaining aspects of PC5-based BRID and DAA support	Qualcomm Incorporated

- R2-2307731	SL configuration for UAV ID/DAA broadcast	Samsung	discussion	Rel-18

- R2-2307871	BRID and DAA support over PC-5	Apple	discussion	Rel-18	NR_UAV-Core

- R2-2307998	Discussion on broadcasting remote id for UAV	Lenovo	discussion	Rel-18

- R2-2308300	Discussion on UAV identification broadcast	CMCC	discussion	Rel-18

- R2-2308468	UAV Broadcast Identification	Ericsson España S.A.	discussion	Rel-18

- R2-2308560	Resources for broadcast of BRID and DAA	Beijing Xiaomi Mobile Software	discussion

- R2-2308705	Further discussion on UAV remote identification broadcast	Huawei, HiSilicon

TDocs submitted to RAN3:

- R3-233810, Introduction of Aerial authorization information (Ericsson, AT&T, NTT DOCOMO INC, Qualcomm Incorporated, Intel Corporation, Samsung, NEC, Nokia, Nokia Shanghai Bell, Huawei, ZTE, CATT)

- R3-233811, NR support for UAV over Xn (Huawei, China Unicom, China Telecom, CATT, Intel Corporation, ZTE, Ericsson, Qualcomm, Nokia, Nokia Shanghai Bell, Samsung)

TDocs submitted to RAN4:

- R4-2314234, Topic Summary for [108][152] NR_LTE_UAV, Nokia

- R4-2313255, Running CR to TS 38.101-1 - Introduction of Aerial UEs support, Ericsson

- R4-2313431, On the identification of UAVs and NS signalling, Nokia, Nokia Shanghai Bell

- R4-2311295, NR UAV OOBE AMPR, Murata Manufacturing Co Ltd.

- R4-2311775, n3 UAV back off for emissions for EU, Qualcomm Incorporated

- R4-2313027, Discussion on power back off for aerial NR UEs, Nokia, Nokia Shanghai Bell

- R4-2313252, Additional UE OOBE for UAV in 1.7 and 2.5 GHz, Ericsson

- R4-2313579, Running Draft CR to TS 36.101 on additional OOBE requirements for Aerial UEs, Huawei, HiSilicon

- R4-2313253, LS out to RAN2 requesting specifying new IE for aerial UEs NS, Ericsson

- R4-2313432, On LTE signalling for additional spectrum emissions of aerial Ues, Nokia, Nokia Shanghai Bell

- R4-2313028, Discussion on power back off for aerial LTE UEs, Nokia, Nokia Shanghai Bell

- R4-2313254, Draft CR to TS 36.101 - Introduction of Aerial UEs support, Ericsson

- R4-2314699, WF on NR_LTE_UAV, Nokia

- R4-2314898, Ad hoc minutes for NR_LTE_UAV, Nokia

- R4-2314700, LS out to RAN2 requesting specifying new IE for aerial UEs NS, Ericsson

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template