3GPP TSG RAN meeting #101                                                                                RP-231889

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.3.3.6

| WI / SI Name | Network Slicing Phase 3: NR aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | eNS_Ph3-NR-Core |  |  |  |  |
| Unique ID | 991137 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231396 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 2023/12 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 70% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Dapeng Li |
|  | Company | ZTE |
|  | Email | Li.dapeng@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.2	RAN2

2.3	RAN3

2.3.1	Agreements

New agreements from RAN3#121 meeting:

For Partially Allowed NSSAI:

-	The total number of allowed/partially allowed S-NSSAI should not exceed 8.

-	Add the Partially Allowed NSSAI in the following NGAP messages:

-   Connection Establishment Indication

-   AMF CP Relocation Indication

-   UE Information Transfer

-   Initial UE Message

-   Reroute NAS Request

-	Updates the stage 2 specification based on the discussion.

-	Updates the NGAP specification based on the discussion.

RAN to support Network Slice Service continuity scenario

-	No agreements.

Text proposals for NGAP (R3-234676), and TS38.300 (R3-234691) were agreed, reflecting the above agreements.

2.3.2	Open Issues

Stage 2 update can be wait for SA2’s response.

For NGAP, whether to signal both original slice and alternative slice (replaced slice) is still open?

2.4	RAN4

3.	Detailed progress in SA WGs since last TSG meeting (for all involved WGs)

4.	References

New references from the last RAN WG meetings.

RAN3#121

- R3-233747 Introduction of Enhancement of RAN Slicing for NR (Nokia, Nokia Shanghai Bell)

- R3-233860 (TP for TS 38.413 and TS 38.423) Support of Network Slice Service Continuity (Nokia, Nokia Shanghai Bell, Orange)

- R3-234419 (TPs for BLCRs for 38.413 38.423 38.473 38.300)RAN impact on supporting Network Slice Service continuity scenario (ZTE)

- R3-233962 (TP to eNS_Ph3 BLCR for TS 38.300) Enhanced network slicing phase 3 (Huawei)

- R3-234034 Further discussion on the enhancement of RAN slicing (Samsung)

- R3-234304 Clarifications and Way Forward on Network Slice Service Continuity (Ericsson)

- R3-234448 Discussion on network slice service continuity (CMCC)

- R3-234399 TP for 38.423 for supporting alternative S-NSSAI (CATT)

- R3-234005 Discussion on remaining issues for RAN Slicing enhancement (China Telecommunication)

- R3-233861 (TP for TS 38.413 and TS 38.423) Support of partially allowed S-NSSAI in RRC connected mode (Nokia, Nokia Shanghai Bell, Orange)

- R3-234420 (TPs for BLCRs for TS 38.413)RAN impact on support Partially Allowed NSSAI (ZTE)

- R3-233963 (TP to eNS_Ph3 BLCR for TS 38.413) Partially allowed NSSAI in a registration area (Huawei)

- R3-234303 Clarifications on Partially Allowed NSSAI (Ericsson, Deutsche Telekom)

- R3-234398 Discussion on supporting Partially Allowed NSSAI (CATT)

- R3-234449 Discussion on Partially Allowed NSSAI (CMCC)

- R3-234006 (TP to TS 38.300/38.413) Support of Partially Allowed S-NSSAI (China Telecommunication)

- R3-234691 (TP for BLCRs for TS 38.300) Enhancement of RAN Slicing for NR(China Telecommunication,Nokia, Nokia Shanghai Bell, Huawei, Ericsson,ZTE)

- R3-234676 (TP for BLCRs for TS 38.413) Enhancement of RAN Slicing for NR (ZTE, Nokia,Nokia Shanghai Bell, Ericsson,Huawei,China Telecom,China Mobile)