3GPP TSG RAN meeting #101								        	       RP-231904

Bangalore, India, September 11-15, 2023

## Status Report to TSG

Agenda item:			9.3.2.5

| WI / SI Name | In-Device Co-existence (IDC) enhancements for NR and MR-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_IDC_Enh |  |  |  |  |
| Unique ID | 941103 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221281 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Yumin Wu |
|  | Company | Xiaomi |
|  | Email | wuyumin@xiaomi.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#123 meeting agreements:

“uwb” is added as a field value in victimSystemType

We will not address sidelink issue in Rel-18.

The changes proposed in R2-2307544 are not agreed.

The relaxed UE report for the IMD issue as proposed in R2-2307651 is not agreed.

As proposed in R2-2307919, idc-AssistanceConfig-r18 is changed to idc-AssistanceConfig-v18xy.

No need to clarify when the gNB configures both the Rel-16 FDM and the Rel-18 FDM, the UE ignores the Rel-16 FDM, as proposed in R2-2307919.

As proposed in R2-2308583, the ASN.1 structure of idc-AssistanceConfig-r18 is changed to align with idc-AssistanceConfig-r16.

Do not remove the interferenceDirection in AffectedCarrierFreqRangeComb-r18 as proposed in R2-2308583. The previous RAN2 agreement that “a unified solution is adopted for harmonic interference and IMD interference that interferenceDirection and victimSystemType could be reported with the affected frequency” is not revised.

The missing references to candidateServingFreqRangeListNR and candidateServingFreqListNR is added for TDM assistance information, as proposed in R2-2308583 and R2-2307919.

To add the following clarification in the field description of affectedBandwidth:

If candidateBandwidth-r18 is not configured, the UE is allowed to report the frequency range for any bandwidth as indicated by affectedBandwidth, within the frequency band limitation.

#### 2.2.2	Remaining Open issues

WI is completed from RAN2 perspective.

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#108 meeting agreements:

RRM impact of autonomous denial solution:

  - There are no new RRM requirements for the DRX solution in Rel-18 IDC

  - UE should meet the existing RRM requirements of L1 and L3 measurements for IDC solution, except for the following requirements

    - Measurement reporting delay can be longer when IDC autonomous denial is configured

  - There are no new RRM requirements for the FDM solution in Rel-18 IDC

#### 2.4.2	Remaining Open issues

WI is completed from RAN4 perspective.

## 4.	References

RAN2#123:

- R2-2307651	IDC Enhancements	Qualcomm Incorporated	discussion	Rel-18

- R2-2308225	Discussion on IDC problem over sidelink	Samsung, Ericsson	discussion	Rel-18	NR_IDC_enh-Core

- R2-2307767	UE interface for IDC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_IDC_enh-Core

- R2-2309041	Summary of [AT123][651][IDC] Corrections on TS 38.331 Agreed in principle CR (Xiaomi)	Xiaomi	discussion	Rel-18	NR_IDC_enh-Core

- R2-2309042	38.331 running CR for introduction of IDC	Xiaomi	CR	Rel-18	38.331	17.4.0	4164	2	B	NR_IDC_enh-Core

- R2-2309044	Introduction of In-Device Co-existence (IDC) enhancements for NR		Xiaomi	CR	Rel-18	38.331	17.4.0	4164	3	B	NR_IDC_enh-Core

- R2-2309043	Introduction of In-Device Co-existence (IDC) enhancements for NR	Huawei, HiSilicon	CR	Rel-18	38.300	17.4.0	0680	3	B	NR_IDC_enh-Core

- R2-2307544	Further Considertion on the IDC reporting	ZTE Corporation, Sanechips	discussion	Rel-18	NR_IDC_enh-Core

- R2-2307909	draft _Correction to 38.300 running CR on IDC	Ericsson	draftCR	Rel-18	38.300	17.5.0	B	NR_IDC_enh-Core

- R2-2307919	Corrections on IDC assistant information	Sharp	discussion

- R2-2308583	Corrections for 38.331 Running CR for IDC Enhancements	Huawei, HiSilicon	discussion	Rel-18	NR_IDC_enh-Core

- R2-2308676	TS 38.331 Clarification on the candidateBandwidth field	vivo	CR	Rel-18	38.331	17.5.0	4272	-	F	NR_IDC_enh-Core

RAN4#108:

- R4-2311847	Discussion on RRM impact of TDM solution for In-Device Co-existence (IDC) enhancements Xiaomi

- R4-2311852	CR on introduction of the requirements for IDC enhancements for NR and MR-DC Xiaomi

- R4-2314300	CR on introduction of the requirements for IDC enhancements for NR and MR-DC Xiaomi

- R4-2314448	CR on introduction of the requirements for IDC enhancements for NR and MR-DC Xiaomi

- R4-2314474	CR on introduction of the requirements for IDC enhancements for NR and MR-DC Xiaomi

- R4-2312364	General aspects for In-Device Co-existence (IDC) enhancements Ericsson

- R4-2311914	RRM requirement for IDC Apple

- R4-2312365	RRM core requirements for In-Device Co-existence (IDC) enhancements Ericsson

- R4-2312855	Discussion on RRM requirements for IDC enhancements Huawei, HiSilicon

- R4-2313369	Discussion on LS to RAN4 on autonomous denial for IDC Nokia, Nokia Shanghai Bell

- R4-2314180	Topic summary for [108][235] NR_IDC_enh Xiaomi