3GPP TSG RAN Meeting #101	RP-231924

Bangalore, India, 11-14 September 2023

## Status Report to TSG

Agenda item:			9.3.4.14

| WI / SI Name | Complete the specification support for BandWidth Part operation without restriction in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_BWP_wor |  |  |  |  |
| Unique ID | 991044 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231486 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 60% | Performance Part: 0% | Testing part: |  |

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Diogo Martins |
|  | Company | Vodafone |
|  | Email | diogo.martins@vodafone.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting

## 2.1	RAN1

#### 2.1.1	Agreements

The RAN1 work for this work item started in April 2023.

##### 2.1.1.1	RAN1#112bis-e:

Initial lists for UE features and higher layer parameters were agreed. Draft CRs were endorsed and will be submitted as the final CR to RAN in September.

Topic #1: UE Features list R1-2304217 Session Notes of AI 9.17.15 Ad-Hoc Chair (AT&T) Noted R1-2303653 Summary of UE features for BWP without restriction Moderator (AT&T) Noted R1-2304282 Initial RAN1 UE features list for Rel-18 NR after RAN1#112bis-e Moderators (AT&T, NTT DOCOMO, INC.) Endorsed Topic #2: Higher layer parameters list R1-2304220 Summary of Email discussion on Rel-18 RRC parameters for LS to RAN2 and RAN3 Moderator (Ericsson) Noted R1-2304221 Collection of updated higher layers parameter list for Rel-18 NR Moderator (Ericsson) Noted R1-2304238 Consolidated higher layers parameter list for Rel-18 NR Moderator (Ericsson) Endorsed Topic #3: Draft CRs TR 38.213 R1-2304194 Introduction of BWP operation without restriction Samsung Endorsed R1-2304190 Summary of email discussions [112bis-e-R18-38.213-BWP_wor] Moderator (Samsung) Noted TR 38.214 R1-2304203 Introduction of specification support for BandWidth Part operation without restriction in NR Nokia Endorsed

##### 2.1.1.2	RAN1#113

Further progress was observed for both UE features and higher layer parameters lists.

Topic #1: UE Features list R1-2306165 Session Notes of AI 9.16.14 Ad-Hoc Chair (AT&T) Noted R1-2304945 Summary of UE features for BWP without restriction Moderator (AT&T) Noted R1-2306223 Updated RAN1 UE features list for Rel-18 NR after RAN1#113 Moderators (AT&T, NTT DOCOMO, INC.) Endorsed R1-2306225 LS on Rel-18 RAN1 UE features list for NR after RAN1#113 RAN1, (NTT DOCOMO, AT&T) Endorsed Topic #2: Higher layer parameters list R1-2306254 Summary of the BWP_wor higher layer signalling email discussion Moderator (Vodafone) Noted R1-2306271 Consolidated higher layers parameter list for Rel-18 Moderator (Ericsson) Agreed R1-2306270 LS on Rel-18 higher-layers parameter list RAN WG1 Endorsed

##### 2.1.1.3	RAN1#114

Further progress was observed for both UE features and higher layer parameters lists.

Topic #1: UE Features list R1-2308581 Session Notes of AI 9.16.14 Ad-Hoc Chair (AT&T) Noted R1-2307884 Summary of UE features for BWP without restriction Moderator (AT&T) Noted R1-2308521 Updated RAN1 UE features list for Rel-18 NR after RAN1#113 Moderators (AT&T, NTT DOCOMO, INC.) Endorsed R1-2308523 LS on Rel-18 RAN1 UE features list for NR after RAN1#113 RAN1, (NTT DOCOMO, AT&T) Endorsed Topic #2: Higher layer parameters list R1-2308590 Summary of the BWP_wor higher layer signalling email discussion Moderator (Vodafone) Noted R1-2308672 Consolidated higher layers parameter list for Rel-18 Moderator (Ericsson) Agreed 2308674 LS on Rel-18 higher-layers parameter list RAN WG1 Endorsed

#### 2.1.2	Remaining Open issues

Any clarification in the UE features and higher layer parameters lists.

## 2.2	RAN2

#### 2.2.1	Agreements

##### 2.2.1.1 	RAN2#121bis-e

Topic #1: Impact of Option C R2-2303840 RRM measurement on NCD-SSB for non-RedCap UE vivo, Guangdong Genius Noted Topic #2: Draft CRs TR 38.300 Draft CRs discussion was postponed. TR 38.331 Draft CRs discussion was postponed.

##### 2.2.1.2 	RAN2#122

Topic #1: Draft CRs TR 38.300 Draft CRs discussion was postponed. TR 38.306 Draft CRs discussion was postponed. TR 38.331 Draft CRs discussion was postponed.

##### 2.2.1.3 	RAN2#123

Topic #1: Draft CRs Draft CRs discussion was postponed. Chair’s assessment: Minimalistic change a in ZTE CRs has significant support. No urgency to agree. Wait for more R1 progress. Encourage better offline coordination.

#### 2.2.2	Remaining Open issues

The expected RAN2 impacts are the RRC configuration signalling for the options stated in the WID, and the capability signalling aspects.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

The RAN4 work for this work item started in April 2023.

##### 2.4.1.1 	RAN4#106bis-e

Topic #1: General and work plan <Agreement >: - The revised work plan R4-2306334 (rev of R4-2304044) is agreeable. <Agreement >: - It is a common RAN4 understanding that support of L3 measurements based on NCD-SSB for Option C can be beneficial, but it is not explicitly included in the WI objectives. Whether to support L3 measurements based on NCD-SSB is up to RAN decision. - RAN4 work will focus on enabling L1 measurements based on NCD-SSB in Q2’2023. <Agreement >: - It is a common RAN4 understanding that L3 measurements requirements impact for options B-1-1 and B-1-2 are not explicitly included in the WI objectives. - RAN4 work will focus on enabling L1 measurements for option B-1-1 and B-1-2 in Q2’2023 - In RAN4 #107 RAN4 can continue discussion on whether any further clarifications are needed on intra-frequency measurements for UEs supporting options B-1-1 and B-1-2 Topic #2: Impact of Option A <Agreement >: - In general, no specification impact on RLM/BFD/BM requirements for UE supporting option A for BWP operation without restriction. - FFS if there is impact on FR2 CSI-RS base RLM requirements specifically. <Agreement >: - Existing requirements for intra-frequency measurement with gap shall apply for UE supporting option A and no update is needed. Topic #3: Impact of Option B-1-1 <Agreement >: - When CD-SSB is outside the active BWP, the existing requirements for SSB-based RLM/BFD/BM are applicable for UE supporting option B-1-1. - FFS details of applicable condition <Agreement >: - Existing SSB based RLM/BFD/CBD/BM measurement requirements in clause 8.1, 8.5, 9.5 and 9.8 are to be made applicable for UE supporting option B-1-1. <Agreement >: - Do not specify assumptions on RF BW and BB BW for UE supporting option B-1-1. Topic #4: Impact of Option C <Agreement >: - The existing requirements for SSB-based RLM/BFD/BM for non-RedCap UE are applicable to option C. - FFS details or wording of applicable condition. <Agreement >: - Existing SSB based RLM/BFD/CBD/BM measurement requirements in clause 8.1, 8.5, 9.5 and 9.8 are to be made applicable for supporting option C. <Agreement >: - Re-use the requirements for transition between CD-SSB and NCD-SSB for RLM and BFD from RedCap. Topic #5: Impact of Option C <Agreement >: - RAN4 needs to develop the necessary UE requirements for allowed interruptions due to performing RLM, BFD and BM based on CD-SSB Topic #6: UE Capabilities <Agreement>: - RAN4 will not further discuss whether FG 6-1a needs to be considered in FR2. <Agreement>: - It is RAN4 understanding that UE capability for Option A will be discussed in RAN1 and/or RAN2. - Note: RAN4 specific UE capability related to option A can be discussed. <Agreement >: - It is RAN4 understanding that UE capability for Option B-1-1 will be discussed in RAN1 and/or RAN2. - Note: RAN4 specific UE capability related to option B-1-1 can be discussed. <Agreement >: - It is RAN4 understanding that UE capability for Option C will be discussed in RAN1 and/or RAN2. - Note: RAN4 specific UE capability related to option C can be discussed. <Agreement >: - It is RAN4 understanding that UE capability for Option B-1-2 will be discussed in RAN1 and/or RAN2. - Note: RAN4 specific UE capability related to option B-1-2 can be discussed.

##### 2.4.1.2 	RAN4#107

Topic #1: General Aspects <Agreement >: - Conclusion: Wait for RAN1 conclusion before discussing the applicable condition for the L1 requirements for option B-1-1, B-1-2 and option C <Agreement >: - Send LS to RAN plenary on RAN4 agreements on L3 related requirements impact for the options for supporting BWP operation without restriction. <Agreement >: - R4-2310177 LS on L3 related requirements for the options for BWP operation without restriction Type: LS out For: Approval to RANP Source: vivo, Vodafone Italia SpA - Decision: Approved. Topic #2: Impact of Option A <Agreement >: - Do not introduce further enhancements for CSI-RS based RLM/BFD/BM requirements for Option A Topic #3: Impact of Option B-1-1 <Agreement >: - Do not introduce new UE and gNB behaviour for option B-1-1 in RAN4 spec. It is up to UE and gNB implementation how option B-1-1 is supported. - Do not introduce a new section for RRM requirements for option B-1-1. Topic #4: Impact of Option C <Agreement >: - The current SSB-based timing requirement can be also applied to non-RedCap UE with NCD-CCB support. - FFS whether/what additional clarification are needed. Topic #5: Impact of Option B-1-2 <Agreement >: - Define the following interruption requirements for Option B-1-2 - Interruption length - Option 1: [0.5ms] for FR1 and [0.25ms] for FR2 - FFS: Interruption ratio - FFS: Interruption location <Agreement >: - When CD-SSB is outside the active BWP, the requirements for SSB-based RLM/BFD/BM for UE supporting option B-1-2 with interruptions are FFS. <Agreement >: - Follow conclusion of Issue 3-3 (Clarification on existing timing requirements for supporting Option B-1-1) for option B-1-1.

##### 2.4.1.3 	RAN4#108

Topic #1: General Aspects <Agreement >: - The revised work plan R4-2311581 (rev of R4-2306334) is approved. <Agreement >: - It is RAN4 understanding that for UE supporting both option B-1-1 and C, if NCD-SSB is configured within the active BWP, then UE is expected to perform RLM/BFD/BM and L3 intra-frequency measurements based on NCD-SSB based on TS 38.331. No additional requirements will be defined for such scenario. <Agreement >: - It is RAN4 understanding that it is beneficial defining requirements for handover to a BWP with NCD-SSB directly for UE supporting option C. - Whether to define the HO requirements is up to RAN plenary discussion. <Agreement >: - UE shall not indicate support of both B-1-1 and B-1-2 for the same agreed granularity reporting. Whether and how to capture this in 38.133 is FFS depending on RAN1 conclusion. Topic #2: Impact of Option A - No agreements were made for Option A in RAN4#108 Topic #3: Impact of Option B-1-1 <Agreement >: - For a UE capable of supporting Option B-1-1, the UE is required to meet BM/RLM/BFD requirements without interruptions if CD-SSB is within the channel bandwidth of the UE. - The applicable conditions are to be updated in requirements in clauses 8.1.1, 8.1.2, 8.5.1, 8.5.2, 8.5.5, 9.5.1, 9.8.1. - Note: additional conditions can be considered subject to RAN1 agreements <Agreement >: - From RAN4 perspective same UE feature group can be used for support of Option B-1-1 RLM/BFD/BM and L3 intra-frequency measurements - For UE capable of supporting Option B-1-1, the requirements in section 9.2.5 for Intra-frequency measurements without measurement gaps are applicable if CD-SSB is within the channel bandwidth of the UE. - Note: additional conditions can be considered subject to RAN1 agreements - FFS: How would UE report NeedForGap/NeedForGapNCSG with ‘no-gap’ for intra-frequency measurement when supporting of option B-1-1 is indicated already? Topic #4: Impact of Option C <Agreement >: - Clarify in RLM/BFD/BM measurement requirements in clauses 8.1, 8.5, 9.5 and 9.8 that the SSB and SMTC applies for CD-SSB and NCD-SSB if the UE is capable of supporting Option C. Detailed wording is up to CR stage discussion. <Agreement >: - In Rel-18, it is clarified in clause 7.1.2 by adding one sentence “the SSB includes CD-SSB and NCD-SSB for UE capable of option C”. <Agreement >: - Spec impact on intra-frequency measurement requirements for UE supporting option C - The requirements for L3 intra-frequency measurements are based on the existing requirements in 9.1. - The SSB and SMTC in section 9.1.1 applies for both CD-SSB and NCD-SSB for the UE capable of option C, i.e., use the same text as for RedCap. - The reference SSB definition for non-RedCap should be captured in clause 9.2.1 with the same definition as for RedCap. - Note: alignment with RAN2 terminology is needed - From RAN4 perspective same UE feature group can be used for support of NCD-SSB based RLM/BFD/BM and L3 intra-frequency measurements <Agreement >: - The intra-/inter-frequency definition and requirements for transition between CD-SSB and NCD-SSB for L3 measurement from RedCap can be re-used for UE supporting option C by defining requirements in clause 9.1.6. <Agreement >: - FFS: - For a non-RedCap UE supporting Option C, the Rel-17 NCD-SSB based L3 measurement and mobility requirements are adopted. When the UE is in a CA mode, a measurement resource on an SCell is assumed as below depending on the state of the cell: - When the SCell is deactivated - CD-SSB indicated by servingCellMO in ServingCellConfig. - During SCell activation - NCD-SSB in the first active BWP for AGC/time/freq tracking, etc. - When the SCell is activated and the first active BWP is in a dormant state - NCD-SSB in the first active BWP for L1 and L3 measurements Topic #5: Impact of Option B-1-2 <Agreement >: - Introduce interruption length and interruption ratio requirements for Option B-1-2 <Agreement >: - FFS: - Interruption requirements for RLM/BFD/BM measurements for UE supporting option B-1-2 are captured in section 8.2. <Agreement >: - For a UE capable of supporting Option B-1-2, the UE is allowed to cause interruptions to meet CD-SSB based BM/RLM/BFD requirements if CD-SSB is within the channel bandwidth of the UE but outside of active BWP. - The interruption requirements are FFS - If the existing BM/RLM/BFD requirements can be reused is depending on how interruption ratio is defined. - The requirements are defined based on the assumption that there is no CSI-RS, no NCD-SSB and no CD-SSB configured for RLM/BM/BFD in the active BWP of the corresponding carrier(s) to be measured. - The applicable conditions are to be updated in requirements in clauses 8.1.1, 8.1.2, 8.5.1, 8.5.2, 8.5.5, 9.5.1, 9.8.1. - Note: additional conditions can be considered subject to RAN1 agreements Topic #6: CR work split <Agreement >: - The following CR work split was agreed. Table 6-1: Requirements in TS 38.133 No.; Requirements to be updated; Company. 1; Option B-1-1: RLM in clause 8.1 BFD/CBD in clause 8.5 L1-RSRP measurements in clause 9.5 L1-SINR measurements in clause 9.8; Apple. 2; Option B-1-1: Intra-frequency measurement in clause 9.2; Nokia. 3; Option B-1-2: RLM in clause 8.1 BFD/CBD in clause 8.5 L1-RSRP measurements in clause 9.5 L1-SINR measurements in clause 9.8; MediaTek. 4; Option B-1-2: Interruption requirements in clause 8.2, if needed; CATT. 5; Option C: RLM in clause 8.1 BFD/CBD in clause 8.5 L1-RSRP measurements in clause 9.5 L1-SINR measurements in clause 9.8; Huawei. 6; Option C: Intra-frequency measurement in clause 9.2 Timing requirements; vivo. 7; Timing requirements for option A, B-1-1 and B-1-2, if needed; vivo. Table 6-2: Requirements in TS 36.133 No.; Requirements to be updated; Company. 1; Option B-1-2: Interruption requirements in clause 7.32 (EN-DC) and clause 7.36 (NE-DC), if needed; Ericsson.

#### 2.4.2	Remaining Open issues

Finalize discussion on any clarification of the existing timing requirements, if needed, for Option A, B-1-1, and B-1-2.

Remaining clarifications/modifications for Options B-1-1, B-1-2, and C.

For Option B-1-2 the interruption requirements require further discussion.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

RAN1#112bis-e

For details see agenda item 9.17.5, 9.18 in Tdoc list

RAN1#113

For details see agenda item 9.16.14, 9.17 in Tdoc list

RAN1#114

For details see agenda item 9.16.14, 9.17 in Tdoc list

RAN2#121bis-e

For details see agenda item 7.25.1 in Tdoc list

RAN2#122

For details see agenda item 7.25.1 in Tdoc list

RAN2#123

For details see agenda item 7.25.1 in Tdoc list

RAN4#106bis-e

For details see agenda item 5.11 in Tdoc list

RAN4#107

For details see agenda item 8.11 in Tdoc list

RAN4#108

For details see agenda item 8.10 in Tdoc list