3GPP TSG-RAN Meeting #101	Tdoc RP-231939

Bangalore, India, September 11-15, 2023

Agenda Item:	8.2

Source:	Ericsson

Title:	On the 3GPP timeline for technologies of IMT for 2030 and beyond

Document for:	Discussion, Decision

# 1	Introduction

Late last year, ITU-R published a paper on technology trends in the context of the next generations IMT system [1]. It describes emerging trends in our society and technology enabler for supporting those trends. Triggered by the work in ITU-R and in flagship for future development of IMT for 2030 and beyond research projects such as Hexa X, it’s now time for 3GPP to act and take a leading position in the development of technology of IMT for 2030 and beyond. This will allow us to influence the early phases of the future deployments of IMT for 2030 and beyond developments and it will inspire the evolution of 5G Advanced. Further to this meeting 3GPP has received the “Framework and overall objectives of the future development of IMT for 2030 and beyond” in [2] from ITU.

Given the ITU development it is important that 3GPP takes the initial steps by including IMT for 2030 and beyond in the planning of the coming releases. In practice this means to agree on the duration of Rel-20 and Rel-21. For such a plan, it is important to meet the external targets that have been set on technologies that should pass the bar of being a IMT 2030 and beyond technology. We note here that such a plan needs to be an overall all plan involving all TSGs in 3GPP, but in such a discussion it is imperative that RAN does its part as it is a crucial part of the work.

Secondly, we see that work related to IMT for 2030 and beyond technology needs to start before Release 20 so that the corresponding technology studies can start at the beginning of Release 20 on a good footing. Hence, a discussion on when such a study and roughly its content is needed.

In this document, we present our thoughts on the above two points.

# 2	Discussion

ITU-R has published report M.2516 [1] on future technology trends of terrestrial IMT systems towards 2030 and beyond and the work on the IMT-2030 framework. In addition, WP5D has agreed on the IMT-2030 framework document in their latest meeting and have provided it to 3GPP [2]. WRC 2023, that will take place later this year, will amongst other things decide on agenda items for WRC 2027. In ITU-R, the work on Technical Performance Requirements for IMT-2030 is expected to start in early 2024. The full ITU timeline for future development of IMT for 2030 and beyond is available at [3]. The same timeline is described in Figure 1, although a bit simplified.

Figure 1: ITU timeline for future development of IMT for 2030 and beyond

From a 3GPP timeline perspective it is important that 3GPP and TSG RAN start to solidify a release planning to cover future development of IMT for 2030 and beyond. From the ITU timeline perspective there are some important milestones that 3GPP needs to involve in and adhere to.

TSG RAN shall initiate a discussion of release planning for future development of IMT for 2030 and beyond that is aligned with the ITU schedule.

Closest in time is the work on the technical performance requirements within ITU that will start already next year. To be able to influence that work it would be good to start parallel work in 3GPP to the ITU activity. That parallel work would involve both SA1 and RAN as the technical performance requirements includes both areas.

RAN to agree on a RAN plenary activity on requirements for future development of IMT for 2030 and beyond starting in Q2 2024 which ensure alignment to the ITU-R IMT-2030 work on technical performance requirements.

Looking longer into the future, we see that ITU requires any proponent that would like to fulfil the requirements of a technology of IMT for 2030 and beyond shall submit their concept with self-evaluations in the beginning of 2029. This sets a natural end date for any 3GPP related activity as the self-evaluations together with descriptive templates should be submitted to ITU in the beginning of 2029. Hence any work item(s) in 3GPP would need to finish before that.

The end date of Rel-19 is now set. With this as a basis we can start the release planning for the two following releases. We envision that the development of 3GPP technology for IMT for 2030 and beyond should be based on a first release of technical study followed by a second release of work item(s). Further, we would like to avoid multiple drops of the 3GPP concept and only have a single concept that is finalized at the end.

All in all, this means the following.

- Rel-20, 18 months long, contains the Study Item of IMT for 2030 and beyond technologies,

- Rel-21, is also 18 month longs, contains the Work item of IMT for 2030 and beyond technologies.

It almost goes without saying that in order to have stable inputs, the submission to ITU with self-evaluations should then be based on the outcome of Rel-21. The above thoughts are illustrated in Figure 2.

Figure 2: Illustration of 3GPP timeline on RAN side and the associated ITU timeline

Plan for two 18-month long releases where Rel-20 contains the Study Item of IMT for 2030 and beyond technologies and Rel-21 contains the work item of IMT for 2030 and beyond technologies.

3GPP submission to ITU shall be based on the outcome of Rel-21.

Since there has been a lot some activity on technologies of IMT for 2030 and beyond for quite some time, RAN should by the start of the work to try to gather knowledge and input to get a collected comprehensive overview of what the status of the work is, involving various initiatives and Market Representation and Organizational Partners. The timing of such a workshop can be discussed but should be somewhere before the start of technical study. For example, sometime during H2/2024 to Q1/2025. This is illustrated in Figure 2 with star.

Organize a workshop on TSG RAN level on technologies of IMT for 2030 and beyond sometime during H2 2024 to Q1 of 2025.

# 3	Conclusion

Based on the discussion in the previous sections we propose the following:

- Proposal 1: TSG RAN shall initiate a discussion of release planning for future development of IMT for 2030 and beyond that is aligned with the ITU schedule.

- Proposal 2: RAN to agree on a RAN plenary activity on requirements for future development of IMT for 2030 and beyond starting in Q2 2024

  - Which ensure alignment to the ITU-R IMT-2030 work on technical performance requirements.

- Proposal 3: Plan for two 18-month long releases where Rel-20 contains the Study Item of IMT for 2030 and beyond technologies and Rel-21 contains the work item of IMT for 2030 and beyond technologies.

- Proposal 4: 3GPP submission to ITU shall be based on the outcome of Rel-21.

- Proposal 5: Organize a workshop on TSG RAN level on technologies of IMT for 2030 and beyond sometime during H2 2024 to Q1 of 2025.

# References

ITU-R Report M.2516-0 – Future technology trends of terrestrial International Mobile Telecommunications systems towards 2030 and beyond, ITU-R, November 2022, Link: ITU-R M.2516

RP-231518	LS on completion of draft new Recommendation ITU-R M.[IMT.FRAMEWORK FOR 2030 AND BEYOND]: Framework and overall objectives of the future development of IMT for 2030 and beyond (ITU-R WP5D_TEMP_899rev1; to: RAN, CT, SA, 5G Americas, 5GAA, 5G-ACIA, 5G Innovation Centre, 5GIF, APCO, APT Wireless Group, ARIB, ATIS, ATIS Next G Alliance, CCSA, DECT-Forum, EBU/5G-MAG, ETNO, ETSI, GSA, GSMA, HAPS-Alliance, Hexa-X, IEEE, IMT-2030(6G) Promotion Group, IOWN GF, ISO TC-204, ITRI, NGMN, NYU Wireless, OASIS, one6G, OnGo Alliance, OMA, TIA, Telecom Engineering Centre India, TSDSI, TTA, TTC, UIC, Wi-Fi Alliance, WiMAX Forum, Wireless Innovation Forum, WWRF; cc: -; contact: Counsellor ITU-R SG5)	ITU-R WP5D

IMT towards 2030 and beyond (itu.int)