3GPP TSG RAN meeting #101										RP-231956

Bangalore, India, September 11-15, 2023

## Status Report to TSG

Agenda item:			9.4.1.4

| WI / SI Name | Introduction of 900 MHz NR band in the US |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_900MHz_US |  |  |  |  |
| Unique ID | 981045 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230723 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 12/2023 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 25% | Performance Part: 25% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteurs | Name | Gene Fong |
|  | Company | Qualcomm Incorporated |
|  | Email | gfong@qti.qualcomm.com |
|  | Name | Emil Olbrich |
|  | Company | Anterix |
|  | Email | eolbrich@anterix.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

From RAN1 #114

Endorsement of the draft CRs on agreement of system parameters for NR <5MHz were specified.

CR on UE RF and EMC requirements were also agreed upon.

#### 2.1.2	Remaining Open issues

From RAN1 #113

NR support for dedicated spectrum less than 5MHz for FR1 must have the channel structure defined before beginning on the WID.  The RAN4 requirements to support deploying NR in 3 MHz for band n106 has not been done yet by RAN1.

- This impacts channel and sync rasters and specific RRM requirements.

- However, we know that there is a request for some more TU to work through these issues at the next RAN1 meeting and with RAN4 work complete on  LTE band 106 we feel confident we can make up time in RAN4 to complete as scheduled.

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

From RAN4 #107

In RAN #99 it was agreed that the NR work plan will not start until August 2023 and won’t be reporting on until then.

With CR R4-2310488 for LTE 900MHz being agreed upon in RAN4-107, this provides a template for the accompanying n106 band work.

R4-2310436 WF on LTE and NR US 900MHz UE-to-UE Co-Existence Requirements was approved in RAN4-107.  This contribution provides the summary of email discussion and recommended summary including:

- Set a Ue coexistence limit of -30 dBm/MHz and no A-MPR.

- Further relaxations beyond -30 dBm/MHz for UE-to-UE coexistence requirements for LTE and NR US 900 MHz band to protect bands 5, n5, 26, and n26 are not considered.

- We believe that this can also be utilized for the n106 WID.

From RAN4 #108

25 contributions were submitted and are summarized in [1] for system, UE and BSRF parameters, several of these were duplicates and merged between companies.  With the agreements and sync raster resolution agreed in RAN1 #114 for NR_FR1_lessthan_5MHz_BW and the previous works done on LTE band 106 we were able to proceed with the WI.

Several draft CRs were endorsed for the introduction of band n106 for UE [10,13], RRM [17], BS Test [11,16,19,20] and BSRF [9,11,12,14,15,18] specifications.

Band Definition:

For the band definition agreements the following were agreed to use as detailed in [3]:

- Same AFRCN restrictions as band 106 LTE

- Power class and RefSens set to PC3, 23 dBm +/- 2 dB, -99.2 dBm refsens

#### 2.4.2	Remaining Open issues

The RAN4 performance specifications for NR_FR1_lessthan_5MHz_BW will not be completed until 06/2024 and this may delay completion of the WI.  Will discuss as next RAN4 #109 meeting.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

From RAN4 #107

- R4-2310436, “WF on LTE and NR US 900MHz UE-to-UE Co-Existence Requirements”, AT&T

- R4-2310488, “CR to TS36.101: the introduction of 900 MHz LTE new band”, ZTE

From RAN4 #108

- R4-2314201, “Topic summary for [108][119] US_900MHz”, Qualcomm

- R4-2312024, “Discussion on UE RF requirements for 900 MHz NR Band”, ZTE Corporation

- R4-2311245, “A-MPR results for NR US 900 and 3MHz CBW”, Apple

- R4-2313257, “Discussion 900 MHz NR band in US - system parameters”, Ericsson

- R4-2312023, “Discussion on band definition for 900 MHz NR Band”, ZTE Corporation

- R4-2312025, “Discussion on BS RF requirements for 900 MHz NR Band”, ZTE Corporation

- R4-2314651, “Draft CR for 38104 to introduce n106”, Huawei, HiSilicon

- R4-2311451, “Draft CR for 36101 to introduce n106”, Huawei, HiSilicon

- R4-2311456, “Draft CR for 37145-1 to introduce n106”, Huawei, HiSilicon

- R4-2311457, “Draft CR for 37145-2 to introduce n106”, Huawei, HiSilicon

- R4-2314650, “Draft CR introduction of n106”, Nokia, Anterix

- R4-2312026, “CR to TS 36.104: the introduction of band n106”, ZTE Corporation

- R4-2312027, “CR to TS 36.141: the introduction of band n106”, ZTE Corporation

- R4-2312029, “CR to TS37.141: the introduction of band n106”, ZTE Corporation

- R4-2312236, “CR to TS 38.133:  Introduction of 900 MHz NR Band in the US”, ZTE Corporation

- R4-2313283, “Draft CR to 37.104 on introduction of Band n106”, Nokia, Nokia Shanghai Bell

- R4-2313286, “Draft CR to 38.141-1 on introduction of Band n106”, Nokia, Nokia Shanghai Bell

- R4-2313287, “Draft CR to 38.141-2 on introduction of Band n106”, Nokia, Nokia Shanghai Bell

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template