3GPP TSG RAN meeting #101										RP-232089

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.3.1.2

| WI / SI Name | Multi-carrier enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MC_enh |  |  |  |  |
| Unique ID | 940094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222251 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 98% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Hiroki Harada |
|  | Company | NTT DOCOMO, INC. |
|  | Email | hiroki.harada.sv@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#114

R1-2308512	Session Notes for 9.16.9	Ad-Hoc Chair (NTT DOCOMO)

Agreement

- “FFS whether this component is reported per reported value in component 3” is removed from component 4 in FG 49-1/49-2

- “FFS whether to report separately for the reported combinations between scheduling and scheduled cells in components 3a/3b” is removed from component 4 in FG 49-1b/49-2b

Agreement

- Component 5 in FG 49-1/49-1b/49-2/49-2b is confirmed as: Max number of sets of cells supported by UE across PUCCH groups: Candidate value set of {1, 2, 3, 4, 5, 6, 7, 8}

  - “FFS whether to separately report for primary and secondary PUCCH cell groups” is removed from component 5 in FG 49-1/49-1b/49-2/49-2b

  - “FFS whether this component is reported per reported value in component 3” is removed from component 5 in FG 49-1/49-2

  - “FFS whether to report separately for the reported combinations between scheduling and scheduled cells in components 3a/3b” is removed from component 5 in FG 49-1b/49-2b

Agreement

- Component 7 in FG 49-1/49-1b is updated as “Supported HARQ feedback types, candidate values: {type 1, type2, type 1 and type 2}, Note: the UE shall report the same value for all supported BC for FG 49-1/49-1b”

- FG 49-5 is deleted

Agreement

- Remove text in “Consequence if the feature is not supported by the UE” for FG49-Y.

Agreement

Updated RRC parameters in R1-2308672 are endorsed. Final LS in R1-2308674 is agreed.

2.1.2	Remaining Open issues

- Finalize RAN1 CRs

- to introduce support for Multi-cell PUSCH/PDSCH scheduling with a single DCI

- to introduce support for Multi-carrier UL Tx switching scheme

2.2	RAN2

2.2.1	Agreements

RAN2#123

R2-2308802	Draft CR for introduction of RRC configuration for multi-cell PDSCH/PUSCH scheduling	NTT DOCOMO INC., Huawei, HiSilicon	draftCR	Rel-18	38.331	17.5.0	B	NR_MC_enh-Core

Use this CR as baseline, postpone further work until next update from RAN1.

aligning with Rel-17 UL Tx switching, the RRC configuration switching2T-DualUL-r18 applies to both of dualUL and switchedUL, which simplifies the UE behavior. The field name is changed to switching2TMode-r18

Change the uplinkTxSwitchingBandPairList field to mandatory for first configuraton.

Specify switching2T-DualUL is always present for band pair(s) when 2Tx-2Tx UL Tx switching is configured (can revisit if there are problems)

Specify the 1Tx-2Tx/1Tx-1Tx switching period is applied to band pair(s) when switching2T-DualUL is absent

2.2.2	Remaining Open issues

- Finalize RAN2 CRs to introduce support for Multi-cell PUSCH/PDSCH scheduling with a single DCI.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#108

R4-2314682	draftCR for 38.101-1 on DL interruption applicability for UL Tx switching  across 4 bands: Endorsed.

R4-2314674	Correction of applicability of time mask for Tx swtiching with dual TAG: Agreed.

R4-2314670	Ad hoc minutes for [108][142] NR_MC_enh_UERF: Approved.

Agreement captured in R4-2314670 (Issues already solved are omitted)

Priority of the band ordering capability and the capability of UplinkTxSwitchingAdditionalPeriodDualUL-r18

Further discuss in this meeting:

- Further discuss option 3 and option 4 in this meeting, and decide whether one of the following options can be agreed or not.

  - Option 3: introduce optional UE capability with the switching period min {max(Tswitch_A-C, Tswitch_B-D), max(Tswitch_A-D, Tswitch_B-C)}.

  - Option 4: UE can optionally report capability[preferredBandPairsTxChain] to indicate its implementation as following:

    - Two possibilities:

    - Possibility #1: A->C and B->D

    - Possibility #2: A->D and B->C

    - UE report one of two possibilities.

  - New option, as the compromise of option 3 and option 4, are not precluded.

- If option 3 or option 4 or  compromise of option 3 & 4 can be agreed in this meeting (depending on the clarificaiton of the motivation of the new capability), the priority is:

    - UE is not allowed to indicate both UplinkTxSwitchingAdditionalPeriodDualUL-r18 and the new capability [option 3 or option 4 or compromise of option 3 & 4] simultaneously.

- If option 3, option 4, and any compromise of  option 3 & 4 cannot be agreed in this meeting, the new capability will not introduced in Rel-18.

Length of switching period for the fallback band combinations

Recommended WF:

  - From RAN4 UE implementation perspective, when UE support the two Tx swiching band combinations of band A+B+C+D and band A+B+C+E, it is possible that UE has different switching periods for the same band pair, for example:

    - For band A+B+C+D, A+B with period 35us, A+C with period 140us

    - For band A+B+C+E, A+B with period 210us, A+C with period 35us

  - In this case, RAN4 would like to ask RAN2 whether UE always report the periods for band combination A+B+C.

    - If it is possible that UE does not additionally report the periods for band combination A+B+C, in RAN4 understanding, RAN4 ask RAN2 how the length of switching period for A+B and A+C are applied when the network configures band combination A+B+C for Tx switching.

Discussion on Proposal 2

Proposal 2: Remove notions of supported layers and ports from RF requirement specifications.

And to clarify, our intentions is not to challenge the agreement, just that the wording and placement of this agreement and requirements should be RAN2 area.

In the NR inter-band CA configuration, the number of NR uplink bands is three or four. NR UL carrier(s) in each of the three or four uplink bands are capable of one or two transmit antenna connector(s), according to the UE capability [TBD]. For NR carrier(s) capable of two transmit antenna connectors, both single layer and two-layer transmission with 2 antenna ports, and single layer transmission with 1 antenna port shall be supported following the scheduling commands and rank adaptation.

Agreement regarding Proposal 2:

- Remove the yellow highlighted part from the RAN4 Rel-18 CR.

- Check if this part has been captured in RAN2 spec. If not, send LS to RAN2 to capture this part.

Discussion on Proposal 3

Agree the following modification to the RAN4 CR:

–	if the UE indicates the band Z as non-affected band with  “1” in the capability [uplinkTxSwitchingMaintainedUL-Trans-r18] for band pair [X,Y], UE shall be capable of uplink transmission on band Z during the switching period that is located on band X, and UE is not required to transmit on band X and Y during time period T1 located on band X, where T1 is the length of switching period for the band pair of band X and band Y, as shown in Figure 6.3A.3.3.6-3;

2.4.2	Remaining Open issues

Finalize RAN4 CRs to accommodate potential corrections/clarifications for Multi-carrier UL Tx switching scheme.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#114

| TDoc | Title | Source |
| --- | --- | --- |
| R1-2306503 | Discussion on UE features for MC enhancements | Huawei, HiSilicon |
| R1-2306591 | On UE features for MC enhancements | Nokia, Nokia Shanghai Bell |
| R1-2306676 | Discussion on UE features for multi-carrier enhancement | Spreadtrum Communications |
| R1-2306784 | Discussion on UE features for Multi-carrier enhancements | vivo |
| R1-2306989 | Discussion on UE feature for MC enhancements | ZTE |
| R1-2307074 | Discussion on UE features for Multi-carrier enhancements | CATT |
| R1-2307316 | Views on UE features for Rel-18 MC enhancements | Apple |
| R1-2307372 | Disucssion on UE features for MC enhancements | xiaomi |
| R1-2307504 | Discussion on UE features for Multi-carrier enhancements | NTT DOCOMO, INC. |
| R1-2307578 | Discussion on UE features for multi-carrier enhancement | OPPO |
| R1-2307717 | UE features for multi-carrier enhancements | Samsung |
| R1-2307797 | Discussion on UE features for MC enhancements | LG Electronics |
| R1-2307967 | UE features for MC enhancements | Qualcomm Incorporated |
| R1-2307993 | UE features for MCE | Ericsson |
| R1-2308080 | On UE feature discussion for Rel-18 MC enhancements | MediaTek Inc. |
| R1-2308504 | Summary on UE features for MC enhancements | Moderator (NTT DOCOMO, INC.) |
| R1-2308512 | Session Notes for 9.16.9 | Ad-Hoc Chair (NTT DOCOMO) |
| R1-2306485 | Discussions on draft CRs and higher layer signalling for other Rel-18 items | Huawei, HiSilicon |
| R1-2306790 | Discussion on remaininig issues of Rel-18 Multi-carrier and NCR enhancements | vivo |
| R1-2306995 | Draft CRs and higher layer signalling for others | ZTE |
| R1-2307052 | Discussion on remaining issues on MCE and NCR | CATT |
| R1-2307225 | Discussion on remaining issues of Rel-18 multi-carrier enhancement | Lenovo |
| R1-2307323 | Views on draft CRs and remaining issues for Rel-18 MC enhancements | Apple |
| R1-2307373 | CR and Higher layer signalling for Rel-18 TEI on pathloss RS for Type 1 CG-PUSCH and MC-Enh | xiaomi |
| R1-2307510 | Discussion on higher layer parameters and remaining issues on Rel-18 Wis | NTT DOCOMO, INC. |
| R1-2307581 | Discussion on Rel-18 higher layer parameters | OPPO |
| R1-2307629 | On TS38.214 CR for Rel-18 UL Tx switching | China Telecom |
| R1-2307724 | Discussion on higher layer signalling for multi-carrier enhancements | Samsung |
| R1-2307736 | On Rel-18 MC-enhancements | Nokia, Nokia Shanghai Bell |
| R1-2307798 | Remaining issues on Rel-18 MC enhancements | LG Electronics |
| R1-2307973 | Views on draft CRs and higher layer signalling for R18 MC enhancements | Qualcomm Incorporated |
| R1-2307995 | Discussion on higher layer signaling and remaining issues for NR Rel-18 | Ericsson |
| R1-2308079 | On maintenance for MC-Enhancement | MediaTek Inc. |
| R1-2308626 | Summary of discussion on higher layer signalling for MC-Enh | Moderator (NTT DOCOMO, INC.) |
| R1-2308672 | Consolidated higher layers parameter list for Rel-18 | Moderator (Ericsson) |
| R1-2308673 | DRAFT LS on Rel-18 higher-layers parameter list | Moderator (Ericsson) |
| R1-2308674 | LS on Rel-18 higher-layers parameter list | RAN1, Ericsson |
| R1-2308676 | Summary of Email discussion on LS for Rel-18 higher layer parameters | Moderator (Ericsson) |
| R1-2308677 | Collection of updated higher layers parameter list for Rel-18 | Moderator (Ericsson) |

RAN2#123

| TDoc | Title | Source |
| --- | --- | --- |
| R2-2307153 | Discussion on RRC signalling for MC enhancements | Xiaomi |
| R2-2307154 | Introduction of Multi-cell Scheduling | Xiaomi |
| R2-2308209 | Further updates to the RAN2 CRs for Rel-18 UL Tx switching enhancements | Huawei, HiSilicon |
| R2-2308734 | TP to BLCR of 38 331 for RRC configuration | CATT |
| R2-2308735 | Discussion on UE capability reporting (with TP to TS38.331 BLCR) | CATT |
| R2-2308736 | Discussion on UE capability reporting (with TP to TS38.306 BLCR) | CATT |
| R2-2308802 | Draft CR for introduction of RRC configuration for multi-cell PDSCH/PUSCH scheduling | NTT DOCOMO INC., Huawei, HiSilicon |
| R2-2308815 | On introduction of multi-cell scheduling | NTT DOCOMO INC. |
| R2-2309238 | TP to BLCR of 38 331 for RRC configuration | CATT |

RAN4#108

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2311752 | Rescoping Release 18 UL Tx switching to up to 3 bands only | Apple |
| R4-2312235 | CR on DL interruption for Tx switching across 3/4 bands | ZTE Corporation |
| R4-2311153 | CR for 38.101-1: Time mask for switching across three or four uplink bands | China Telecom, [Huawei, Hisilicon, Qualcomm, Apple, Ericsson, CHTTL, Xiaomi, vivo, CMCC, NTT DOCOMO, ZTE] |
| R4-2311446 | Remaining issue on Rel-18 Tx switching | NTT DOCOMO INC. |
| R4-2311751 | Views on Questions 2 and 3 from RAN2 | Apple |
| R4-2311768 | Ambiguities with the case {1,1,0,0} to {0,0,1,1} | Qualcomm Incorporated |
| R4-2311769 | Issues emerged regarding the feature CR in plenary | Qualcomm Incorporated |
| R4-2312183 | LS on Rel-18 UL Tx switching for parallel switching on four bands | MediaTek Inc. |
| R4-2312184 | draft CR for TX switching ambiguity solution-r18 | MediaTek Inc. |
| R4-2312559 | Remaining issue on RF aspects of UL Tx switching with single TAG | vivo |
| R4-2312746 | Remaining issues on Rel-18 Multi-carrier enhancements | Huawei, HiSilicon |
| R4-2312777 | R18 Tx switching ambiguity issue across 3 and 4 bands | OPPO |
| R4-2314683 | Alternative 2 CR for 38.101-1: Time mask for switching across three or four uplink bands | China Telecom |
| R4-2311770 | UE behaviour when configured with two TAGs | Qualcomm Incorporated |
| R4-2312169 | Correction of applicability of time mask for Tx swtiching with dual TAG | Ericsson, Sony |
| R4-2312222 | DL interruption for Tx switching across 3/4 bands | ZTE Corporation |
| R4-2313205 | DL interruption requirements for Tx switching with 2 TAGs | Ericsson |
| R4-2313206 | DL interruption times for MC Enhancements 2 TAG case. | Ericsson |
| R4-2313259 | draftCR for 38.101-1 on DL interruption applicability for UL Tx switching across 4 bands | Apple |
| R4-2314167 | Topic summary for [108][222] NR_MC_enh | Moderator (Huawei) |
| R4-2314224 | Topic summary for [108][142] NR_MC_enh_UERF | Moderator (China Telecom) |

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template