3GPP TSG RAN Meeting #101	　　　　RP-232113

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.3.4.10

| WI / SI Name | # Support of intra-band non-collocated EN-DC/NR-CA deployment |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NonCol_intraB_ENDC_NR_CA |  |  |  |  |
| Unique ID | 950081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231066 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 12/2023 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 95% | Performance Part: 70% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Yasuki Suzuki |
|  | Company | KDDI |
|  | Email | ui-suzuki@kddi.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#108
<UE RF>

- LS to RAN5 on minimum frequency separation was agreed [1].

<RRM>

- Draft Big CR on RRM was agreed [2].

<Demodulation performance>

- WF in [3] captured the following agreements:

  - Reuse the existing PDSCH CA demodulation requirements (e.g., TS 38.101-4 5.2A.2.1)

  - Reusing test set-up from existing CA demodulation requirements for TRS and SSB configuration.

  - Configure 33us received time difference (RTD) between PCell and SCell.

|  | Type 2 UE NR-CA demodulation requirements |
| --- | --- |
| Received power difference | 25 dB |
| Received time difference | 33 µs |
| Channel model | [AWGN] |
| Maximum number of HARQ transmission | [1] |
| Signal/Noise setting | Set both Es and Noc to set SNR test points |
| Throughput measurement procedure | Measure both carriers |
| Tx antenna configuration and rank | Option1: 2Tx, rank2 for both carriers Option 2: 1Tx with rank1 for carrier with lower power 2Tx with rank2 for another carrier Option 3: rank 1 for both carriers with 1Tx |
| MCS table and MCS index | FFS |
| Test metric | 70% of the maximum throughput |

2.4.2	Remaining Open issues

<UE RF>

- How UE supporting Type 2 NR-CA/EN-DC behaves between Type 1 and Type 2

<RRM>

- If needed, how UE supporting Type 2 NR-CA/EN-DC behaves between Type 1 and Type 2. This depends on the conclusion of UE RF.

<Demodulation performance>

- Specify PDSCH demodulation requirements for intra-band non-contiguous NR-CA for non-collocated scenarios in TS38.101-4.

- Discuss MCS pair and SNR test point pair

<RRM performance>

- Specify RRM test cases in TS 38.133, if necessary.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2314750	LS to RAN5 on miminum frequency separation

- R4-2312870	BigCR on RRM requirements for supporting intra-band non-collocated NR-CA

- R4-2313876	WF for NonCol_intraB_ENDC_NR_CA_Demod