3GPP TSG RAN meeting #101									RP-232206

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.4.4.3

| WI / SI Name | High power UE (power class 2) for NR FR1 FDD single band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | HPUE_NR_FR1_FDD_R18 |  |  |  |  |
| Unique ID | 970086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231064 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 12/2023 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 70% | Performance Part: 70% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4-108:

- TR 38.896 v0.3.0 were agreed to capture progress for n25, n66, n71, n85 and n70 PC2. TPs R4-2314642, R4-2314643, R4-2314644, R4-2313730, R4-2314752 were included.

- PC2 for NR FDD band n25, n66, n71 and n70 were completed.

- Agreements on RSD values and A-MPR analysis were made as captured in the WF R4-2314646.

2.4.2	Remaining Open issues

Further analyze RF requirements for FDD PC2 bands captured in the WID.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4-104bis-e

- R4-2217121	WF on requirements for HPUE_Basket_FDD	China Unicom

- R4-2215852	TR 38.xxx v0.0.1 HPUE_NR_FR1_FDD_R18	China Unicom

- R4-2215331	Architecture MSD and A-MPR aspects for PC2 FDD low bands	Skyworks Solutions Inc.

- R4-2215332	Architecture MSD and A-MPR aspects for PC2 FDD mid bands	Skyworks Solutions Inc.

- R4-2215661	MSD analyses for PC2 FDD bands with 2Tx	Apple

- R4-2215893	Discussion on PC2 band n8 RSD	ZTE Corporation,China Unicom

- R4-2216124	Discussion on the PC2 UE maximum output power and Tx power tolerance	vivo

- R4-2216774	Initial consideration on PC2 FDD bands	Huawei, HiSilicon

- RAN4-105

- R4-2218609	Revised WID on High power UE for FR1 for FDD single band(s) with PC2	China Unicom

- R4-2218614	BigCR for High power UE for FDD single band PC2	China Unicom

- R4-2218618	TR 38.896 v0.1.0 HPUE_NR_FR1_FDD_R18	China Unicom

- R4-2218113	PC2 FDD bands MSD with 1Tx	Apple

- R4-2219723	Preliminary REFSENS results for 1Tx and 2Tx PC2 FDD bands	Skyworks Solutions Inc.

- R4-2219869	Discussion on PC2 bands n8 and n28 reference sensitivity degradation	Mediatek India Technology Pvt.

- R4-2219213	TP for TR 38.896 to include HPUE single band n8	ZTE Corporation, China Unicom

- R4-2220482	TP for TR 38.896 to include HPUE single band n8	ZTE Corporation, China Unicom

- RAN4-106

- R4-2300168	Revised WID High power UE (power class 2) for NR FR1 FDD single band	China Unicom

- R4-2300362	PC2 FDD bands MSD with 1Tx	Apple

- R4-2300652	PC2 FDD bands RSD evaluation and NS requirement	Skyworks Solutions Inc.

- R4-2300715	MSD for PC2 FDD bands	Huawei, HiSilicon

- R4-2302031	PC2 FDD bands RSD	Murata Manufacturing Co Ltd.

- R4-2302353	Discussion on PC2 FDD bands Reference Sensitivity Degradation	Mediatek India Technology Pvt.

- R4-2302709	PC2 FDD requirements for Band n8 and n28	Qualcomm Incorporated

- R4-2300716	PC2 A-MPR for band n8	Huawei, HiSilicon

- R4-2300717	PC2 A-MPR for band n28	Huawei, HiSilicon

- R4-2302807	Topic summary for [106][114] HPUE_Basket_FDD	Moderator (China Unicom)

- R4-2303458	WF on FDD PC2 HPUE	China Unicom

- RAN4-106bis-e

- R4-2304084	Discussion on 2TX  PC2 FDD bands Reference Sensitivity Degradation	Spreadtrum Communications

- R4-2304472	Discussion on reference sensitivity degradation requirements for FDD PC2 HPUE	China Unicom

- R4-2304509	Discussion on PC2 FDD bands Reference Sensitivity Degradation	Mediatek India Technology Pvt.

- R4-2304517	MSD for PC2 FDD bands	Huawei, HiSilicon

- R4-2304518	PC2 A-MPR for band n8 NS_43	Huawei, HiSilicon

- R4-2304519	PC2 A-MPR for band n28 NS_18	Huawei, HiSilicon

- R4-2304581	Handling of new n8 and n71 CBW for PC2 FDD bands RSD and A-MPR	Skyworks Solutions Inc.

- R4-2305364	Corrections on MSD for PC2 FDD bands with 2Tx	Apple

- R4-2305393	PC2 FDD bands RSD	Murata Manufacturing Co Ltd.

- R4-2306190	Topic summary for [106-bis-e][110] HPUE_Basket_FDD	Moderator (China Unicom)

- R4-2306273	Topic summary for [106-bis-e][110] HPUE_Basket_FDD	Moderator (China Unicom)

- R4-2306544	WF on FDD HPUE Basket WIs	China Unicom

- RAN4-107

- R4-2307310	Revised WID High power UE (power class 2) for NR FR1 FDD single band	China Unicom

- R4-2307311	TR 38.896 v0.2.0 HPUE_NR_FR1_FDD_R18	China Unicom

- R4-2307312	BigCR for High power UE for FDD single band PC2	China Unicom

- R4-2307059	n71 PC2 RSD for 25, 30 and 35MHz symmetrical ULDL CBW		Skyworks Solutions Inc.

- R4-2307061	Analysis of PC2 RSD differences	Skyworks Solutions Inc.

- R4-2307239	n8 PC2 RSD for 25MHz DL CBW	Skyworks Solutions Inc.

- R4-2307916	MSD for PC2 FDD band n8		Huawei, HiSilicon

- R4-2308436	n8 DL 25MHz REFSENS and RSD	Murata Manufacturing Co Ltd.

- R4-2309059	On PC2 A-MPR Proposal for NS_43	Apple

- R4-2309060	On PC2 A-MPR Proposal for NS_18	Apple

- R4-2307313	TP for TR38.896 to include n8 PC2 RSD values	China Unicom

- R4-2310244	TP for TR38.896 to include n8 PC2 RSD values	China Unicom

- R4-2307917	TP for TR38896 on the PC2 A-MPR requirements for band n8	Huawei, HiSilicon, China Unicom

- R4-2310242	TP for TR38896 on the PC2 A-MPR requirements for band n8	Huawei, HiSilicon, China Unicom

- R4-2307918	TP for TR38896 on the PC2 A-MPR requirements for band n28	Huawei, HiSilicon

- R4-2310243	TP for TR38896 on the PC2 A-MPR requirements for band n28	Huawei, HiSilicon

- R4-2309996	Topic summary for [107][113] HPUE_Basket_FDD	Moderator (China Unicom)

- R4-2310245	Way on PC2 A-MPR for band n8 and n28		Huawei, HiSilicon, Apple, China Unicom

- RAN4-108

- R4-2311520	Revised WID on High power UE for FR1 for FDD single band(s) with PC2	China Unicom

- R4-2311521	BigCR for High power UE for FDD single band PC2

- R4-2311522	TR 38.896 v0.3.0 HPUE_NR_FR1_FDD_R18

- R4-2311152	PC2 RSD for new bands n7, n14, n70 and n71 new CBW	Skyworks Solutions Inc.

- R4-2311246	A-MPR discussion for FDD HPUE NS_03	Apple

- R4-2311247	A-MPR discussion for FDD HPUE NS_35	Apple

- R4-2311251	RSD analyses for new PC2 FDD bands		Apple

- R4-2311442	RSD of PC2 n7	Murata Manufacturing Co Ltd.

- R4-2312178	Discussion for MSD due to supporting FDD PC2 on n70	MediaTek Inc.

- R4-2313485	PC2 A-MPR for NS_17 and NS_43U	Huawei, HiSilicon

- R4-2313553	PC2 A-MPR and RSD for bands n7 and n70	Qualcomm Inc.

- R4-2313727	TP for 38.896: Addition of PC2 for n25	T-Mobile USA

- R4-2314642	TP for 38.896: Addition of PC2 for n25	T-Mobile USA

- R4-2313728	TP for 38.896: Addition of PC2 for n66	T-Mobile USA

- R4-2314643	TP for 38.896: Addition of PC2 for n66	T-Mobile USA

- R4-2313729	TP for 38.896: Addition of PC2 for n71	T-Mobile USA

- R4-2314644	TP for 38.896: Addition of PC2 for n71	T-Mobile USA

- R4-2313730	TP for 38.896: Addition of PC2 for n85	T-Mobile USA

- R4-2314752	TP for 38.896: Addition of PC2 for n70	DISH

- R4-2313731	Draft CR for 38.101-1: Addition of PC2 for n25, n66, n71 and n85	T-Mobile USA

- R4-2314645	Draft CR for 38.101-1: Addition of PC2 for n25, n66 and n71	T-Mobile USA, DISH

- R4-2314922	Draft CR for 38.101-1: Addition of PC2 for n25, n66 and n71	T-Mobile USA, DISH

- R4-2314753	Draft CR for 38.101-1: Addition of PC2 for n70	DISH

- R4-2314195	Topic summary for [108][113] HPUE_Basket_FDD	Moderator (China Unicom)

- R4-2314646	WF on high power UE for FDD single bands	China Unicom

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template