3GPP TSG RAN Meeting #101	RP-232231

Bangalore, India, September 11-15, 2023

- Status Report to TSG

Agenda item:			9.2.4

| WI / SI Name | Study on evolution of NR duplex operation |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_duplex_evo |  |  |  |  |
| Unique ID | 940082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223041 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2023 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 94% | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Fei WANG |
|  | Company | CMCC |
|  | Email | wangfei@chinamobile.com |
| Secondary WG |  | TSG RAN WG4 |
| Rapporteur | Name | He (Jackson) WANG |
|  | Company | Samsung |
|  | Email | h0809.wang@samsung.com |

- 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

- 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

- 2.1	RAN1

- 2.1.1	Agreements

RAN1 #114 (August 2023)

Evaluation on NR duplex evolution

Conclusion

For semi-static SBFD, take the following rule for capturing evaluation results in TR38.858.

- Detailed evaluation results for all sub-cases are moved to the Annex section.

- For each deployment case (Case 1, 3-2, and 4 in in FR1 and FR2-1) and each scenario under the deployment case, retain the “Summary of Observations section” in the body of the TR.

  - In each “Summary of Observations section”, all sub-cases are summarized using qualitative wording

  - For each sub-case, it should be quoted how many sources evaluated the sub-case

    - Note: same practice has been followed in 9.3.2 and 9.3.3

  - For each sub-case, summary of observations are made based on the results of all sources who evaluated that sub-case

Conclusion

For SLS, to draw a conclusion for semi-static SBFD (without CLI handling)with agreed evaluation assumptions,

- Sub-cases with no less than X sources are prioritized.

  - X is 3 for SBFD deployment case 1 or X is 2 for SBFD deployment case 3-2 and 4

  - Add the following sentence to show performance results with same area&half TxRU and same area&same TxRU

    - RAN1 didn’t draw a conclusion on performance of antenna configurations with same area&half TxRU and same area&same TxRU due to fewer than 3 sources.

    - Note: Charter expressed that this is an important evaluation case.

- RAN1 to strive to draw conclusions according to the following key factors for the cases:

  - Different BS TX power

  - BS noise figure model

To draw a conclusion for semi-static SBFD with CLI handling,

  - Including performance comparison between semi-static SBFD with and without CLI handling scheme and specification impact to support CLI scheme, if any

To draw a conclusion for dynamic SBFD,

  - Including performance comparison between dynamic SBFD and semi-static SBFD / dynamic TDD and specification impact to support dynamic SBFD, if any

To draw a conclusion for dynamic/flexible TDD with CLI handling,

  - Including performance comparison between

    - dynamic/flexible TDD with CLI handling

    - dynamic/flexible TDD without CLI handling

and specification impact to support dynamic/flexible TDD with CLI handling, if any

Note: The number of sources can be included in the conclusions

Agreement

Endorsed in principle:

- TP#1_Section 7.3.2.docx in R1-2308397 for Section 7.3.2 of TR38.858.

Agreement

Endorsed in principle:

- TP#2_Annex B.2_no_figures.docx in R1-2308397 for Annex B.2 of TR38.858.

Agreement

Endorsed in principle:

- TP#3_Section 7.3.1.docx in R1-2308397 for Section 7.3.1 of TR38.858.

Agreement

Endorsed in principle:

- R1-2307189 for TR38.858.

Conclusion

For summary of the observations, RAN1 to adopt the following rule:

- For each-sub-case, 4 median values of all evaluation results for each traffic load are derived

  - For mean DL average-UPT gain, a median value (X_mean_DL) is derived

  - For 5% DL average-UPT gain, a median value (X_5%_DL) is derived

  - For mean UL average-UPT gain, a median value (X_mean_UL) is derived

  - For 5% UL average-UPT gain, a median value (X_5%_UL) is derived

Note 1: To derive a median value,

  - Opt 2. NAN is ignored, i.e., median value is derived from the numbers excluding NAN.

Note 2: The samples are sorted in ascending order, if the number of samples are odd, the median value is the middle one, and if the number of samples are even, the median value is the average value of the two values in the middle part.

- Based on each median value, for each traffic load

  - If the median value for a sub-case is larger than 0, RAN1 capture that semi-static SBFD provides mean/5% DL/UL Average-UPT gain of X %.

  - If the median value for a sub-case is lower than 0, RAN1 capture that semi-static SBFD provides mean/5% DL/UL Average-UPT loss of X %.

  - If the median value for a sub-case is equal to 0, RAN1 capture that semi-static SBFD provides no change on mean/5% DL/UL Average-UPT.

- To summarize impacts of key factors, the above rule is applied with following modifications

  - 4 median values of all evaluation results with a corresponding key factor for each-sub-case are derived again.

    - Note: the key factors are different BS transmission power and different noise figure model.

- For a conflicting case, companies can bring other metrics/ways to draw a conclusion. Whether or not to use the metrics/ways are separately discussed.

  - E.g., average value of Average-UPT, median of Average-UPT gain, median of Average-UPT loss, inclusion of the box-whisker graph

- Reasons of gain and loss are separately discussed and included.

- Number of sources for each sub-cases and for each key factor are included.

Agreement

Endorse the following TP for conclusion of LLS for UL coverage enhancement.

Based on link level simulation, comparing SBFD with XXXXU slot format and legacy TDD with DDDSU slot format, RAN1 observed, with assumption of 1dB desense for self-interference suppression and different co-site inter-sector isolation values,

- semi-static SBFD with PUSCH repetition type A without/with joint channel estimation provides the UL coverage gain in range of {0.00~6.75}dB and median value of 5.41dB from 13 sources in FR1 UMa and {5.86~8.76}dB and median value of 6.92dB from 4 sources in FR2-1 Dense UMa , respectively.

- semi-static SBFD with TBoMS with/without joint channel estimation provides the UL coverage gain in range of {2.83~6.88}dB and median value of 5.09dB from 4 sources in FR1 UMa and {4.49~7.82}dB and median value of 5.72dB from 2 sources in FR2-1 Dense UMa, respectively.

Agreement

Endorsed in principle: TP_for_summary_of_observations.docx in R1-2308424 for Section 7.3.1 of TR38.858

- For the subcases with NAN values, there will be further revision.

Agreement

Endorse TP in R1-2308528 for TR38.858 with the following change:

7.4.3.1.2	Proposed scheme

- Source 1 (Huawei/HiSilicon)

  - Scheme#1: Coordinated scheduling based on L3 UE-UE CLI measurement

  - Scheme#2: Coordinated scheduling based on L1 UE-UE CLI measurement.

  - Note: simulations assumptions on UE processing/reporting delays are not captured was not provided by the source. Additionally, UE dropped within the UE cluster(s) are indoor with 3km/h; UEs dropped outside the UE cluster(s) are outdoor in car with 30km/h.

Agreement

Endorse TP in R1-2308529 for TR38.858

Agreement

Endorse the following conclusion on CLI handling on SBFD for Section 13 of TR38.858

- For SBFD, the gNB-to-gNB co-channel CLI handling schemes and UE-to-UE co-channel CLI handling schemes were studied, including performance and specification impact, which are included in Section 7.4.2, Section 7.4.3 and Section 7.4.4. The summary of observations for co-channel CLI handling schemes are included in Section 7.4.

Agreement

Endorsed in principle: TP#1 in R1-2308498 for Section 7.3.1 of TR38.858

Agreement

The TP in R1-2308614 for conclusion is endorsed in principle.

Subband non-overlapping full duplex

Agreement

Endorse the text proposal in R1-2308258 for TR 38.858 section 6.

Agreement

Endorse the text proposals in R1-2307333 and R1-2307334 for TR 38.858 in principle with possibility for revision if necessary.

Agreement

The following conclusion is to be captured in the TR 38.858 section 13:

SBFD operation at gNB for UEs was studied under the following assumptions,

  - SBFD operation within a TDD carrier,

  - SBFD scheme within a single configured DL and UL BWP pair with aligned center frequencies, and

  - Up to one UL subband for SBFD operation in an SBFD symbol (excluding legacy UL symbol) within a TDD carrier.

RAN1 concluded SBFD operation Alt 4 is feasible for RRC_CONNECTED state from the RAN1 specification perspective, where SBFD operation Alt 4 assumes

  - Both time and frequency locations of subbands for SBFD operation are known to SBFD aware UEs.

  - UE behaviors for non-SBFD aware UEs follow existing specifications.

  - From RAN1 perspective, new UE behaviors can be introduced for SBFD aware UEs based on the time and frequency locations of subbands for SBFD operation.

Non-SBFD aware UEs, including legacy UEs, and SBFD aware UEs can coexist in cells with SBFD operation at gNB side from RAN1 specification point of view.

To support SBFD operation Alt 4 for RRC_CONNECTED state, RAN1 identified the following potential specification impact for SBFD-aware UE:

  - Indication of time and frequency domain locations of SBFD subbands to UEs

  - UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols

Agreement

The following is to be captured in the TR:

Simulation results from one source [ref] show that the increase of self interference on the UL subband due to misaligned timing between UL reception and DL transmission at the gNB can be quite small (~1dB) when impairments in the gNB transmit chains and filtering of DL subbands in the gNB Rx chains are considered. Filtering that suppresses self interference from DL subbands in the gNB Rx chains could incur some switching time/delay to bypass the filter in UL symbols and could introduce some insertion loss.

Agreement

The following is to be captured in the TR:

The part of the RBG outside the DL subband cannot be used for DL reception and the part of the RBG outside the UL subband cannot be for UL transmission at least for semi-static SBFD.

Agreement

The following is to be captured in the TR section 6.

  - If random access is allowed in SBFD symbols for SBFD-aware UEs, it may potentially reduce the random access latency, reduce the PRACH collision probability and/or improve the coverage of PRACH and Msg3. These aspects were not fully evaluated in RAN1.

  - PRACH and Msg3 transmissions in UL subband in SBFD symbols may cause UE-to-UE CLI. The system performance impact is not evaluated in RAN1.

  - Specification impact is expected to allow random access in SBFD symbols at least for PRACH and Msg3 transmissions in symbols configured as DL in TDD-UL-DL-ConfigCommon.

Agreement

The following is to be captured in the TR in Section 6

  - Compared to semi-static SBFD, dynamic SBFD can better adapt to the UL/DL resource requirements based on UL/DL traffic loads.

  - Dynamic SBFD may increase gNB implementation complexity due to dynamic antenna/panels switching and filters/RF tuning, may incur loss of resources due to transition time, may increase inter-gNB CLI, may increase scheduling complexity, and can result in additional specification impact on top of semi-static SBFD

  - UE implementation complexity may be increased if the UE supports dynamic SBFD and dynamic SBFD may result in increased UE-to-UE CLI

Agreement

The following is to be captured in the TR in Section 6

If dynamic SBFD is supported, the following options can be considered.

    - Option 1: Dynamic SBFD is achieved by scheduling DCI which is used to schedule DL receptions outside semi-statically configured SBFD DL subband and/or UL transmission outside semi-statically configured SBFD UL subband.

    - Option 2: Dynamic SBFD is achieved by non-scheduling DCI which indicates whether a symbol is SBFD symbol or not.

    - Option 3: Dynamic SBFD is achieved by MAC-CE which indicates whether a symbol is SBFD symbol or not.

Note 1: Whether or not dynamic SBFD is beneficial from a performance and complexity perspective is a separate discussion.

Note 2: The possibility of introducing flexible subband type for Option 1 to achieve DL receptions outside semi-statically configured SBFD DL subband and/or UL transmission outside semi-statically configured SBFD UL subband is not precluded.

Note 3: None of the above options imply that there is a dynamic change in the DL/UL subband sizes.

Agreement

- The TP in R1-2308464 is agreed.

- The TP in R1-2308457 is agreed.

- The TP in R1-2308385 is agreed.

Potential enhancements on dynamic/flexible TDD

Agreement

Endorsed in principle:

  - the text proposal in R1-2308372 for TR 38.858 section 8.3 and 8.4.

Agreement

Endorsed in principle: the text proposal in R1-2308374 for TR 38.858 section B.4

Agreement

Endorse the text proposal in R1-2308372 for the TR with the following update.

#### 8.3.2B.4 Specification impact of the proposed scheme < Unchanged parts are omitted > - Source 2 (Nokia/NSB) - Information exchange between gNBs. < Unchanged parts are omitted > ### 8.3.3 Spatial domain coordination method #### 8.3.3.1 Description < Unchanged parts are omitted > For spatial domain enhancement of gNB-to-gNB co-channel CLI handling, RAN1 has discussed the exchange of DL Tx beam information of the gNB between gNBs. Reference signal resource ID (e.g., NZP-CSI-RS resource ID, SSB index) RAN1 has discussed the exchange of beam information between gNBs. < Unchanged parts are omitted >

Agreement

The following is to be captured in the TR 38.858 section 8.4 (8.4.1.3 Specification impact):

The potential specification impact to support enhancements to inter-UE CLI measurement resources and reporting:

- For L1/L2 UE-to-UE CLI reporting, periodic and/or semi-persistent and/or aperiodic reporting.

- For L1/L2 UE-to-UE CLI measurement, periodic and/or semi-persistent and/or aperiodic measurement resource.

Agreement

The following is to be captured in the TR 38.858 section 8.4 (8.4.2.2 Performance evaluation or analysis):

The knowledge among gNBs of semi-static SBFD time and frequency configuration can be beneficial depending on gNB implementation

Agreement

The following is to be captured in the TR 38.858 section 8.4 (8.4.2.3 specification impact):

For CLI handling based on coordinated scheduling for time/frequency resource, RAN1 discussed potential exchange of information among gNBs on intended TDD UL-DL configuration, SBFD time/frequency configuration.

Agreement

The following is to be captured in the TR 38.858 section 8.3 (8.3.1.3 specification impact):

For gNB-to-gNB co-channel CLI measurement, RAN1 discussed potential exchange of information among gNBs on Reference Signal/Channel (e.g., NZP CSI-RS, NCD-SSB) configuration.

Agreement

The following is to be captured in the TR 38.858 section 8.3 (8.3.2.3 specification impact):

For CLI handling based on coordinated scheduling for time/frequency resource, RAN1 discussed potential exchange of information among gNBs on intended TDD UL-DL configuration, SBFD time/frequency configuration.

Agreement

The following is to be captured in the TR 38.858 section 8.3 (8.3.3.3 specification impact):

For CLI handling based on spatial domain coordination, RAN1 discussed potential exchange of information among gNBs on DL Tx beam information of the gNB, Reference signal resource ID such as NZP-CSI-RS resource ID, SSB index, preferred/non-preferred DL beam and associated resource configuration.

Agreement

Endorsed in principle: the text proposal in R1-2308470 for TR 38.858 section 8.3 performance evaluation.

Agreement

The following conclusion is to be captured in the TR 38.858 section 13:

For dynamic/flexible TDD, the gNB-to-gNB co-channel CLI handling schemes and UE-to-UE co-channel CLI handling schemes, which can be specific for dynamic/flexible TDD and/or common for both SBFD and dynamic/flexible TDD, were studied, including analysis, performance and specification impact, which are included in Section 8.3 and Section 8.4. The summary of observations for gNB-to-gNB CLI handling schemes are included in Section 8.3.

Agreement

Endorsed the text proposal in R1-2308372 for the TR with the following update.

- 8.3.5A.4 Specification impact of the proposed scheme - Source 1 (Nokia, NSB) - Xn signaling enhancements to support the handshake agreement between victim and aggressor gNB for the DL transmit power reduction, for example: - Step 0: Measurements and identification of aggressor(s). - Step 1: Indication of DL Tx power reduction by the victim gNB. - Step 2: Confirmation by the aggressor gNB on whether it can accept the new DL Tx power conditions.

Agreement

The following is to be captured in the TR 38.858 section 8.4 (8.3.1.3 Specification impact, 8.3.2.3 Specification impact, 8.3.3.3 Specification impact, 8.3.5.3 Specification impact):

Specification impact of UL Resource Muting-based scheme for measuring the gNB-to-gNB CLI interference covariance matrix is summarized in section 8.3.1A.4.

Specification impact of Time Domain Scheme using UL slot(s) aligned between gNBs and Frequency Domain Coordination Scheme are summarized in section 8.3.2A.4 and 8.3.2B.4, respectively.

Specification impact of Spatial Domain Coordination Scheme for gNB Tx-Beam Nulling is summarized in section 8.3.3A.4.

Specification impact of Power Control scheme based on gNB Tx Power Adjustment and Power Control scheme based on UE Tx Power Adjustment are summarized in section 8.3.5A.4 and 8.3.5B.4, respectively.

Agreement

The following is to be captured in the TR 38.858 section 8.4 (8.4.5.2 Performance evaluation or analysis):

UE Tx power adjustment based UE-to-UE CLI handing was studied. The performance evaluation for UE Tx power adjustment is provided in section 8.3.5B.3.

Agreement

The following conclusion is to be captured in the TR 38.858 section 8.4 (8.4.5.3 Specification impact):

The specification impact of UE Tx power adjustment is summarized in section 8.3.5B.4.

Agreement

The following is to be captured in the TR 38.858 section 8.4 (8.3.4.2 Performance evaluation or analysis):

RAN1 studied coordinating the transmissions of aggressor UEs and the reception of victim UEs in the spatial domain.

This may require victim UE to measure CLI with different Rx beams for different Tx beams from aggressor UE. The performance impact is not evaluated in RAN1.

Implementing spatial domain coordination for UE-to-UE CLI may increase measurement complexity. The effectiveness of the coordination method can vary based on user mobility and channel variation.

Agreement

Endorse the text proposal in R1-2308533 for TR 38.858 Annex B.4 with modification from R1-2308374 for TR 38.858 Annex B.4

- 2.1.2	Remaining Open issues

All RAN1 objectives have been accomplished.

- 2.3	RAN2

- 2.3.1	Agreements

- 2.3.2	Remaining Open issues

- 2.3	RAN3

- 2.3.1	Agreements

- 2.3.2	Remaining Open issues

- 2.4	RAN4

    - Agreements

RAN4 #108 (August 2023)

TR 38.858 (RAN4 part) will be updated with endorsed TPs on BS/UE feasibility and co-existence study, with the email-approved draft TR (R4-2314005) containing the contents from the endorsed TPs:

- R4-2309791, TP on feasibility of FR1 UE aspects, MediaTek, RAN4#107

- R4-2309792, TP on feasibility of FR2 UE aspects, Qualcomm, RAN4#107

- R4-2313911, TP on coexistence simulation assumptions to Annex E, Ericsson, RAN4#108

- R4-2313980, TP on background for analysis, Ericsson, RAN4#108

- R4-2313983, TP on feasibility of FR1 Wide Area BS aspects, Samsung, RAN4#108

- R4-2313982, TP on feasibility of FR1 Medium Range BS aspects, Nokia, RAN4#108

- R4-2313991, TP on feasibility of FR1 Local Area BS aspects, CATT, RAN4#108

- R4-2313984, TP on feasibility of FR2 BS aspects, Huawei, HiSilicon, RAN4#108

- R4-2313869, TP on feasibility of FR1 UE aspects, MediaTek, RAN4#108

- R4-2313990, TP on feasibility of FR2 UE aspects, Qualcomm, RAN4#108

WF on BS RF requirements impact from SBFD operation is approved in R4-2313867, with the following agreement and way forward achieved:

Topic #2: Implementation Feasibility of SBFD: FR1 BS:

Issue 2-1-3: Multi-carrier BS analysis

Agreement:

- During Rel-18 SI, RAN4 will only discuss the interpretation-1 of multi-carrier support for SBFD-capable BS, i.e., SBFD operates in only one BS carrier, and legacy TDD operates in other intra-band BS carrier(s) contiguous or non-contiguous to the SBFD carrier.

- RAN4 didn’t study the feasibility for the case on interpretation-2 of multi-carrier support for SBFD-capable BS i.e., SBFD operates in more than one BS carriers, and legacy TDD operates in the other intra-band BS carrier(s) (if any), which is contiguous or non-contiguous to the SBFD carriers.

Topic #3: Impacts on BS RF requirements

Issue 3-1-3: Time-domain configuration for SBFD-capable BS RF requirement

Agreement:

- Proposal 1: For SBFD-capable BS, Existing RF requirements shall be applied in the OFDM symbols/slots others than SBFD symbols/slots; RAN4 discussion shall only be focused on RF requirement impacts in the SBFD symbols/slots.

- Proposal 2: For SBFD-capable BS, RF requirement impacts for SBFD operation in symbols/slots configured as UL in TDD-UL-DL-ConfigCommon shall be treated as 2nd priority.

Issue 3-1-4: Frequency-domain configuration for SBFD-capable BS RF requirement

Agreement:

- For SBFD-capable BS, RAN4 RF requirement study shall be discussed by restricting the maximum number of UL subbands for SBFD operation in an SBFD symbol/slot within a TDD carrier to be one.

Issue 3-1-5: TP for detailed TR skeleton for impact on BS RF requirements

Agreement:

- Use the TP as the baseline for the TP drafting for the section 10.1 for BS requirement impact.

10.1 Impact on BS RF requirements Editor's note: This section captures the impact on BS RF requirements 10.1.1 General Editor's note: This section captures the general analysis for BS RF requirements, and also some general assumption which shall be based for the detailed analysis for BS RF requirements. 10.1.2 Impact on BS TX requirements Editor's note: This section captures the RF requirement impact analysis for all existing BS TX requirements, which has been specified in TS38.104 already. 10.1.2.1 Base Station output power and radiated transmit power 10.1.2.2 Output power dynamics 10.1.2.3 Transmit ON/OFF power 10.1.2.4 Transmitted signal quality 10.1.2.5 Unwanted emissions 10.1.2.6 Transmitter intermodulation 10.1.3 Impact on BS RX requirements Editor's note: This section captures the RF requirement impact analysis for all existing BS RX requirements, which has been specified in TS38.104 already. 10.1.3.1 Reference sensitivity level and OTA sensitivity 10.1.3.2 Dynamic range 10.1.3.3 In-band selectivity and blocking 10.1.3.4 Out-of-band blocking 10.1.3.5 Receiver spurious emissions 10.1.3.6 Receiver intermodulation 10.1.3.7 In-channel selectivity 10.1.4 Potentially new requirements for SBFD operation Editor's note: This section captures the analysis for potentially new requirements for SBFD operation, which has not been specified in TS38.104 for non-SBFD operation. 10.1.4.1 Transmitter transient period 10.1.4.2 In-channel adjacent subband leakage ratio, 10.1.4.3 In-channel adjacent subband Blocking and adjacent subband selectivity

Issue 3-2-2: Output power dynamics

Agreement:

- RE power control dynamic range: Same requirements can be applied.

- Total dynamic range: Requirements applicable for SBFD slots

  - FFS for the requirements limit and conformance testing

Issue 3-2-4: Transmitted signal quality

Agreement:

- For transmitted signal quality:

  - All the existing requirements for frequency error, modulation quality (EVM) and time alignment error (TAE) shall also be applied to BS in SBFD symbols.

  - Further discuss the joint measurement for normal DL symbols/slots and SBFD DL symbols/slots during WI phase.

Issue 3-2-5: Unwanted emissions

Agreement:

- OBW: For occupied bandwidth requirement: Apply the existing OBW requirement for the whole BS channel bandwidth in SBFD symbols/slots.

- OBUE: The RF bandwidth edge from which OBUE is defined is the edge of the carrier (same for both SBFD and non-SBFD symbols/slots).

- Transmitter spurious emission: All the existing requirements shall also be applied to SBFD-capable BS in SBFD symbols,

  - Note: The requirement of protection of the BS receiver of own or different BS is not applicable for TDD operation.

- Co-location/co-existence:

  - Option 1: Co-location requirement can’t use 30 dB coupling loss as the coupling loss assumption for SBFD capable gNB co-location related requirement.

  - Option 2: No update on existing requirements, it’s declaration basis whether BS need to follow the requirements. FFS whether applicable for SBFD symbols/slots.

Issue 3-2-6: Transmitter intermodulation

Agreement:

- FFS whether Tx IMD requirements applicable for SBFD slots/symbols

Issue 3-3-1: Reference sensitivity level and OTA sensitivity

Agreement:

- For BS type 1-H if supported: The existing requirement for conducted reference sensitivity level shall also be applied to BS in SBFD symbols, i.e, no degradation allowed.

- For BS type 1-C: FFS whether supported for SBFD capable BS, FFS for the requirements and conformance testing

Issue 3-3-2: Dynamic range

Agreement:

- Dynamic range requirements applicable for SBFD symbols/slots

  - FFS for IoT level, and wanted signal power level

Issue 3-3-3: In-band selectivity and blocking

Agreement:

- ACS requirement and the interference level shall be determined by RAN4 co-existence study, and for the definition of ACS requirement:

  - Conducted ACS: Take the existing wanted signal of ACS requirement by using the existing reference sensitivity level.

  - OTA ACS: The OTA sensitivity degradation shall be taken into account to determine the level of wanted signal and interference signal mean power.

- In-band blocking requirement and the interference level shall be determined by RAN4 co-existence study, and for the definition of In-band blocking requirement:

  - Conducted In-band blocking: Take the existing wanted signal of In-band blocking requirement by using the existing reference sensitivity level.

  - OTA In-band blocking: The OTA sensitivity degradation shall be taken into account to determine the level of wanted signal and interference signal mean power.

Issue 3-3-4: Out-of-band blocking

Agreement:

- For out-of-band blocking requirement: no change is needed for out-of-band blocking, except.

  - OTA out-of-band blocking: The OTA sensitivity degradation shall be taken into account to determine the level of wanted signal mean power.

Issue 3-3-5: Receiver spurious emissions

Agreement:

- For receiver spurious emissions (for both conducted and OTA tests): Apart from existing requirements for normal reception on UL symbols, no need to specify additional receiver spurious emissions requirement for SBFD operation in SBFD symbols.

Issue 3-3-6: Receiver intermodulation

Agreement:

- RX intermodulation requirement and the interference levels shall be determined by RAN4 co-existence study, and for the definition of RX intermodulation requirement:

  - Conducted RX intermodulation: Take the existing wanted signal of RX intermodulation requirement by using the existing reference sensitivity level.

  - OTA RX intermodulation: The OTA sensitivity degradation shall be taken into account to determine the level of wanted signal and interference signal mean power.

- FFS whether an additional requirement based on a single input signal placed to cause IM with the RX sub-band provides any additional robustness, and whether such a requirement is anyhow implicitly captured by the SBFD RX blocking requirement.

Issue 3-3-7: In-channel selectivity

Agreement:

- In-channel selectivity

  - The requirement shall be studied based on that the wanted signal and UL interfering signal shall be located in the configured UL subband.

  - FFS the wanted signal and interfering signal levels in future work item.

Issue 3-4-1: Transmitter transient period between SBFD and non-SBFD

Agreement:

- For transmitter transient period between SBFD and non-SBFD or SBFD reconfigurations if needed: requirement shall be introduced to BS in SBFD symbols/slots, by defining the transient period as the time period which the transmitter is changing from the SBFD operation to non-SBFD operation or vice versa, or during SBFD reconfigurations.

Issue 3-4-2: In-channel adjacent subband leakage ratio, In-channel adjacent subband Blocking and adjacent subband selectivity

Agreement:

- FFS whether new requirements need to be specified for co-site inter-sector gNB and inter-site gNB with candidate list as following

  - in-channel adjacent subband leakage ratio,

  - in-channel adjacent subband blocking and

  - in-channel adjacent subband selectivity.

WF on regulatory aspects is approved in R4-2313868, with the proposed text proposals for individual countries in Region 1/2/3 agreed, and the tentative agreement on the conclusion part of regulatory aspects.

WF on SBFD co-existence study is approved in R4-2313872, with the agreed template to collect simulation results and the following way forward on adjacent channel simulation assumption for SBFD achieved:

Sub-topic 1-2 propagation loss or penetration loss model

Issue 1-2-1: principle for penetration loss for hotspot scenario

Agreements:

- For pairs of indoor UEs deployed in the same cluster area

  - Option 1: Indoor-to-outdoor penetration losses are not calculated for pairs of indoor UEs deployed in the same cluster area

  - Option 2: RAN1 approach in TR

Note: Option 1 is baseline. No comparison between options are expected.

- For indoor UEs in different clusters, a single penetration loss component is calculated. The indoor distance used for the calculation depends on the 2D distance between the pair of UEs.

Issue 1-2-2: how to  generate d2D-in for a UE-UE link associated with an indoor UE

Agreements:

- Follow same approach as RAN1. The following is used to generate  d2D-in for a UE-UE link associated with an indoor UE (the other UE could be an outdoor UE or an indoor UE in a different building) in order to calculate the inside loss component (PLin) of the UE-UE O2I building penetration loss

d2D-in =Uniform(0,min⁡{25m,d2D2})

Sub-topic 1-3 ACLR/ACS modeling

Issue 1-3-1: adjacent channel selectivity for each base station type

Agreements:

- For co-existence simulation purpose (The ACSBS/ICSBS which refer to baseband suppression):

- Baseline assumption: 50dB for all BS classes

- Other values within the range [46dB ~62dBc] not precluded pending on companies’ input for all BS classes

- Above agreement no impact on RAN1 evaluation

Sub-topic 1-5 Scenario

Issue 1-5-1: priority of scenarios and cases

Agreements:

- For scenario 4, high priority.

- For other scenarios, maintain previous priority.

Issue 1-5-2: Tx power and bandwidth for UMi-to-UMi scenario

Proposals

- Option 1: 46dBm/100MHz

- Option 2: 38dBm/100MHz

Agreements:

- both option 1 and option 2 and companies choose either one or both in their simulation.

Issue 1-5-3: except for above parameters, other parameters for UMi-to-UMi scenario

Agreements:

- the same as used in Uma-to-UMi scenario, i.e. defined in R4-2305922

Issue 1-5-6: scenario 7 FR2 Urban Hotspot -> Urban Hotspot

Agreements:

- Down-select this scenario 7 from the study given the FR2

Sub-topic 1-8 sub-band filter

Proposals

- Option 1: it is proposed to consider the sub-band filter per operator for the new deployment band which can enable more deployment scenarios. (Huawei)

Agreements:

- Companies are encouraged to bring more analysis on possible solution to enable more deployment scenarios which not reflected by existing co-existence simulation e.g. the sub-band filter per operator.

Furthermore, in the same approved WF R4-2313872, the following way forwards achieved for simulation results collection and follow-up analysis:

Agreements:

- All following agreements are based on collected simulation results until RAN4#108.

- The deadline for collecting simulation results is RAN4#108bis.

- The numbers and/or ranges of performance degradation will be captured in TR.

- Blocking probability (receiver is being blocked) is not mandatory to be provided, and can be captured for information.

Scenario 1 FR1 Urban Macro -> Urban Macro (high priority)

Case 1: aggressor SBFD DU victim NR TDD DL (high priority)

Agreements:

- For 100% grid shift and baseline assumption, SINR/throughput degradation is acceptable for both SBFD antenna configuration 1 and 2.

Case 2: aggressor SBFD DU victim NR TDD UL (low priority)

Agreements:

- For 100% grid shift and baseline assumption, higher than 5% throughput loss is observed.

- The degradation is even worse for less grid shift.

Case 3: aggressor NR TDD DL victim SBFD DU (high priority)

Agreements:

- For aggressor NR TDD DL interfere SBFD UL:

  - For 100% grid shift, interference is higher than 5% throughput loss is observed.

    - The degradation is even worse for less grid shift.

  - For 100% grid shift, no 100% UL throughput loss is observed at SBFD receiver

  - [Regarding blocking probability, only one company show the results e.g. 2% blocking from Ericsson]

- For aggressor NR TDD DL interfere SBFD DL: TBD

Case 4: aggressor NR TDD UL victim SBFD DU  (low priority)

Agreements:

- For 100% grid shift and baseline assumption, interference is acceptable for cell average, FFS for cell edge.

Scenario 2 FR1 Urban Hotspot -> Urban Hotspot (2nd priority)

Draw conclusion on simulation results in next meeting.

Scenario 3 FR1 Indoor -> Indoor (2nd priority)

Agreements:

- For 100% grid shift and baseline assumption, the interference between legacy TDD and SBFD using adjacent channel is acceptable, i.e. less than 5% for both SBFD antenna configuration 1 and configuration 2.

Scenario 4 FR1 UMa-to-UMi (high priority)

Case 1: aggressor SBFD DU victim NR TDD DL (high priority)

Agreements:

- For 100% grid shift and baseline assumption, SINR/throughput degradation is acceptable.

Case 2: aggressor SBFD DU victim NR TDD UL (low priority)

Agreements:

- For 100% grid shift and baseline assumption, higher than 5% throughput loss is observed.

  - It’s observed that the degradation is even worse with 50% grid shift based on the results in R4-2313631 submitted in RAN4#108

Scenario 5 FR1 UMi -> FR1 UMi (2nd priority)

Case 1: aggressor SBFD DU victim NR TDD DL (high priority)

Agreements:

- At cell-average, for 100% grid shift, SINR/throughput degradation is acceptable with the gNB Tx power is 46dBm/100M or 38dBm/100MHz.

- Further discuss the cell edge impact

Case 2: aggressor SBFD DU victim NR TDD UL (low priority)

Agreements:

- For 100% grid shift, simulation results are much sensitive to gNB Tx power. For lower power, i.e. 38dBm/100MHz, interference is acceptable whereas for high power, i.e. 46dBm/100MHz interference is higher than 5% throughput loss.

Case 3: aggressor NR TDD DL victim SBFD DU (high priority)

Agreements:

- For aggressor NR TDD DL interfere SBFD UL:

  - For 100% grid shift, simulation results are much sensitive to gNB Tx power. For lower power, i.e. 38dBm/100MHz, interference is acceptable with current or enhanced ACIR whereas for high power, i.e. 46dBm/100MHz interference is higher than 5% throughput loss.

- For aggressor NR TDD DL interfere SBFD DL: interference is acceptable

Case 4: aggressor NR TDD UL victim SBFD DU  (low priority)

Agreements:

- For 100% grid shift and baseline assumption, interference is acceptable.

Scenario 6 FR2 Urban Macro -> Urban Macro (high priority)

Case 1: aggressor SBFD DU victim NR TDD DL (high priority)

Agreements:

- For 100% grid shift, SINR/throughput degradation is acceptable with current or enhanced ACIR.

Case 2: aggressor SBFD DU victim NR TDD UL (low priority)

Agreements:

- For 100% grid shift and baseline assumption, SINR/throughput degradation is acceptable with current or enhanced ACIR

- Some companies show simulation results is extremely sensitive to parameters like the GS and the BS transmission power.

Case 3: aggressor NR TDD DL victim SBFD DU (high priority)

Agreements:

- For aggressor NR TDD DL interfere SBFD UL:

  - For 100% grid shift, interference is acceptable with current or increased ACIR

  - For less than 100% grid shift or BS power is increased, interference maybe larger than 5% loss and one company show 4% blocking probability at cell edge

- For aggressor NR TDD DL interfere SBFD DL: interference is acceptable for 100% grid shift.

Case 4: aggressor NR TDD UL victim SBFD DU  (low priority)

Agreements:

- For 100% grid shift and baseline assumption, interference is acceptable for the case when NR TDD UL interfere SBFD UL and DL

Scenario 7 FR2 Urban Hotspot -> Urban Hotspot (down-select)

Agreements:

- Down-select this scenario 7 from the study given the FR2

Scenario 8 FR2 Urban Micro -> Urban Micro (2nd priority)

Draw conclusion on simulation results in next meeting.

Scenario 9 FR2 Indoor -> Indoor (2nd priority)

Draw conclusion on simulation results in next meeting.

Two ad-hoc minutes for SBFD operation and SBFD co-existence study are approved in R4-2313866 and R4-2313871.

And additionally, the following agreement is captured in Chair Notes:

Agreements:

- For Scenario 4 FR1 UMa-to-Umi, with case 2 (Case 2: aggressor SBFD DU victim NR TDD UL),100% grid shift and baseline assumption, higher than 5% throughput loss is observed which is worse than case 1 (Case 1: aggressor SBFD DU victim NR TDD DL)

  - It’s observed that the degradation is even worse with 50% grid shift based on the results in R4-2313631 submitted in RAN4#108

- 2.4.2	Remaining Open issues

75% of the items defined in the RAN4 SID objectives have been accomplished. All objectives from SID on evolution of NR duplex operation require further work as below:

- Study the feasibility of and impact on RF requirements considering adjacent-channel co-existence with the legacy operation:

  - Further simulation results collection for adjacent-channel co-existence study for SBFD operation;

  - Further calibration on adjacent-channel co-existence study;

  - Conclusion and TR drafting on the adjacent-channel co-existence and impact on RF requirements.

- Study the feasibility of and impact on RF requirements considering the self-interference, the inter-subband CLI, and the inter-operator CLI at gNB and the inter-subband CLI and inter-operator CLI at UE:

  - Conclusion and TR drafting/refinement on the feasibility of and impact on RF requirements.

- Summarize the regulatory aspects that have to be considered for deploying the identified duplex enhancements in TDD unpaired spectrum:

  - Conclusion and TR drafting on regulatory aspects.

- 2.5	RAN5

- 2.5.1	Agreements

- 2.5.2	Remaining Open issues

- 2.5.3	Remaining Open issues with cross-WG dependencies

- 2.6	RAN6

- 2.6.1	Agreements

- 2.6.2	Remaining Open issues

- 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

- 3.1	SAx/CTs

- 3.1.1	Agreements with cross-TSG impacts

- 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

- 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#114 contributions:

- R1-2307082	TP on SBFD for TR38.858	CATT, CMCC, Samsung

- R1-2307189	TP on evaluation methodology and assumptions for TR 38.858	CMCC

- R1-2307190	TP on section 7.3 performance evaluation results for semi-static SBFD for TR 38.858	CMCC

- R1-2307191	TP on Annex B.2 system level simulation results for semi-static SBFD for TR 38.858	CMCC

- R1-2307333	TP on section 7.4.1 performance evaluation results for dynamic SBFD for TR 38.858	CATT

- R1-2307334	TP on Annex B.3.1 SLS results for dynamic SBFD for TR 38.858	CATT

- R1-2308185	Draft TP on section 8.3 and 8.4 CLI handling schemes for TR 38.858	LG Electronics

- R1-2308186	Draft TP on section 8.3 performance evaluation result for TR 38.858	LG Electronics

- R1-2308187	Draft TP on Annex B.4 SLS results for dynamic TDD for TR 38.858	LG Electronics

- R1-2308397	Summary#1 on evaluation on NR duplex evolution	Moderator (Samsung)

- R1-2308424	Summary#2 on evaluation on NR duplex evolution	Moderator (Samsung)

- R1-2308498	Summary#3 on evaluation on NR duplex evolution	Moderator (Samsung)

- R1-2306400	Discussion for Evaluation on NR duplex evolution	New H3C Technologies Co., Ltd.

- R1-2306542	Discussion on evaluation and methodologies on evolution of NR duplex operation	Huawei, HiSilicon

- R1-2306642	Discussion on evaluation on NR duplex evolution	Spreadtrum Communications, BUPT, New H3C

- R1-2306695	Discussion on evaluations on NR duplex evolution	InterDigital, Inc.

- R1-2306746	Evaluation on NR duplex evolution	vivo

- R1-2306814	Discussion on evaluation of NR duplex evolution	MediaTek Inc.

- R1-2306835	Evaluations on NR Duplex Evolution	Intel Corporation

- R1-2306874	On the evaluation methodology for NR duplexing enhancements	Nokia, Nokia Shanghai Bell

- R1-2306885	Study on Evaluation for NR duplex evolution	LG Electronics

- R1-2306906	SBFD System Level Simulation Results	Sony

- R1-2306981	Prototype and Simulation Results for SBFD	ZTE

- R1-2307083	SBFD evaluation results	CATT

- R1-2307159	Evaluation on NR duplex evolution	Fujitsu

- R1-2307192	Evaluation on NR duplex evolution	CMCC

- R1-2307274	On evaluations for NR duplex evolution	Apple

- R1-2307324	Evaluation of NR duplex evolution	Ericsson

- R1-2307330	Discussion on evaluation on NR duplex evolution	Panasonic

- R1-2307381	Discussion on evaluation on NR duplex evolution	xiaomi

- R1-2307471	Discussion on evaluation on NR duplex evolution	NTT DOCOMO, INC.

- R1-2307571	Discussion on evaluation on NR duplex evolution	OPPO

- R1-2307674	Discussion on evaluation for NR duplex evolution	Samsung

- R1-2307817	Evaluation of NR duplex evolution	Sharp

- R1-2307922	On Deployment scenarios and evaluation Methodology for NR duplex evolution	Qualcomm Incorporated

- R1-2308001	LLS for evaluation of coverage performance in TDD and SBFD systems	CEWiT

- R1-2308101	Evaluation on NR duplex operation	China Unicom, Huawei, HiSilicon

- R1-2308302	Summary #1 of subband non-overlapping full duplex	Moderator (CATT)

- R1-2308303	Summary #2 of subband non-overlapping full duplex	Moderator (CATT)

- R1-2308464	TP on SBFD for TR 38.858 section 6 and section 13	Moderator (CATT)

- R1-2306401	Discussion for subband non-overlapping full duplex	New H3C Technologies Co., Ltd.

- R1-2306543	Discussion on potential enhancement on subband non-overlapping full duplex	Huawei, HiSilicon

- R1-2306557	Discussions on subband non-overlapping full duplex	Ruijie Network Co. Ltd

- R1-2306643	Discussion on subband non-overlapping full duplex	Spreadtrum Communications

- R1-2306680	Discussion on subband non-overlapping full duplex	TCL

- R1-2306696	Discussion on subband non-overlapping full duplex operations	InterDigital, Inc.

- R1-2306747	Discussion on subband non-overlapping full duplex	vivo

- R1-2306815	Discussion on subband non-overlapping full duplex for NR	MediaTek Inc.

- R1-2306836	On SBFD in NR systems	Intel Corporation

- R1-2306875	On subband non-overlapping full duplex for NR	Nokia, Nokia Shanghai Bell

- R1-2306886	Study on Subband non-overlapping full duplex	LG Electronics

- R1-2306907	Remaining issues on Subband Full Duplex TDD operations	Sony

- R1-2306942	Discussion on subband non-overlapping full duplex	NEC

- R1-2306982	Discussion of subband non-overlapping full duplex	ZTE

- R1-2307084	Discussion on subband non-overlapping full duplex	CATT

- R1-2307160	Discussion on subband non-overlapping full duplex	Fujitsu

- R1-2307193	Discussion on subband non-overlapping full duplex	CMCC

- R1-2307275	Views on subband non-overlapping full duplex	Apple

- R1-2307325	Subband non-overlapping full duplex	Ericsson

- R1-2307331	Discussion on subband non-overlapping full duplex	Panasonic

- R1-2307382	Discussion on subband non-overlapping full duplex	xiaomi

- R1-2307422	Coverage enhancement aspects on subband non-overlapping full duplex	SK Telecom, LG Uplus, Nokia, LG Electronics

- R1-2307472	Discussion on subband non-overlapping full duplex	NTT DOCOMO, INC.

- R1-2307572	Discussion on subband non-overlapping full duplex	OPPO

- R1-2307675	On SBFD for NR duplex evolution	Samsung

- R1-2307743	Discussion on subband non-overlapping full duplex enhancements	ETRI

- R1-2307812	Subband non-overlapping full duplex	Lenovo

- R1-2307818	Discussion on subband non-overlapping full duplex	Sharp

- R1-2307890	Discussion on sub-band non-overlapping full duplex	ITRI

- R1-2307923	Feasibility and techniques for Subband non-overlapping full duplex	Qualcomm Incorporated

- R1-2308002	Discussion on subband non-overlapping full duplex	CEWiT

- R1-2308026	Discussion on subband non-overlapping full duplex	KT Corp.

- R1-2308104	Details of subband non-overlapping full duplex	ASUSTeK

- R1-2308115	Discussion on subband non-overlapping full duplex	WILUS Inc.

- R1-2308368	Summary #1 of potential enhancement on dynamic/flexible TDD	Moderator (LG Electronics)

- R1-2308369	Summary #2 of potential enhancement on dynamic/flexible TDD	Moderator (LG Electronics)

- R1-2308370	Summary #3 of potential enhancement on dynamic/flexible TDD	Moderator (LG Electronics)

- R1-2306402	Discussion on potential enhancement on dynamic/flexible TDD	New H3C Technologies Co., Ltd.

- R1-2306544	Study on potential enhancements on dynamic/flexible TDD	Huawei, HiSilicon

- R1-2306644	Discussion on potential enhancements on dynamic/flexible TDD	Spreadtrum Communications

- R1-2306681	Potential enhancement on dynamic/flexible TDD	TCL

- R1-2306697	Discussion on potential enhancements on dynamic/flexible TDD	InterDigital, Inc.

- R1-2306748	Potential enhancements on dynamic/flexible TDD	vivo

- R1-2306816	Discussion on potential enhancements for dynamic/flexible TDD	MediaTek Inc.

- R1-2306837	On Dynamic/Flexible TDD enhancements	Intel Corporation

- R1-2306876	Dynamic TDD enhancements	Nokia, Nokia Shanghai Bell

- R1-2306887	Study on Potential enhancements on dynamic/flexible TDD	LG Electronics

- R1-2306908	Remaining issues on Dynamic/Flexible TDD	Sony

- R1-2306941	Views on enhancements of dynamic/flexible TDD	NEC

- R1-2306983	Discussion of enhancements on dynamic/flexible TDD	ZTE, China Telecom

- R1-2307085	Discussion on potential enhancements on dynamic/flexible TDD	CATT

- R1-2307194	Discussion on potential enhancements on dynamic/flexible TDD	CMCC

- R1-2307276	Views on potential enhancements on dynamic TDD	Apple

- R1-2307326	Potential enhancements of dynamic TDD	Ericsson

- R1-2307340	Discussion on potential enhancements on dynamic/flexible TDD	Panasonic

- R1-2307383	Discussion on potential enhancements on dynamic/flexible TDD	xiaomi

- R1-2307411	Potential enhancements on dynamic/flexible TDD	Lenovo

- R1-2307473	Discussion on potential enhancements on dynamic/flexible TDD	NTT DOCOMO, INC.

- R1-2307573	Discussion on potential enhancements on dynamic/flexible TDD	OPPO

- R1-2307619	Field test for dynamic/flexible TDD	China Telecom, ZTE

- R1-2307676	Dynamic and flexible TDD for NR duplex evolution	Samsung

- R1-2307924	On potential enhancements on dynamic/flexible TDD	Qualcomm Incorporated

- R1-2308003	Discussion on enhancements on dynamic/flexible TDD	CEWiT

- R1-2308116	Discussion on potential enhancements on dynamic/flexible TDD	WILUS Inc.

- R1-2308528 	TP on CLI handling for SBFD for TR38.858	Moderator (Samsung)

- R1-2308529	TP on Annex B.3.2 for TR38.858	Moderator (Samsung)

- R1-2308614	TP Conclusion of Semi-static SBFD for TR38.858	Moderator (Samsung)

- R1-2308258	TP on SBFD for TR38.858	CATT, CMCC, Samsung

- R1-2308457	TP on section 7.4.1 performance evaluation results for dynamic SBFD for TR 38.858	Moderator (CATT)

- R1-2308385	TP on Annex B.3.1 SLS results for dynamic SBFD for TR 38.858	Moderator (CATT)

- R1-2308372	TP on section 8.3 and 8.4 CLI handling schemes for TR 38.858	Moderator (LG Electronics)

- R1-2308374	TP on Annex B.4 SLS results for dynamic TDD for TR 38.858	Moderator (LG Electronics)

- R1-2308470	TP on section 8.3 performance evaluation result for TR 38.858	Moderator (LG Electronics)

- R1-2308533	TP on Annex B.4 SLS results for dynamic TDD for TR 38.858	Moderator (LG Electronics)

RAN4#108 contributions:

- R4-2311341	On SBFD-aware UE		Apple

- R4-2311554	Differences in RAN1 and RAN4 assumptions for SBFD simulations	Spark NZ Ltd, Nokia, Nokia Shanghai Bell, Ericsson, CableLabs, 	Charter

- R4-2311555	TP to TR 38.858: Feasibility of FR1 UE aspects	Nokia, Nokia Shanghai Bell

- R4-2311556	TP to TR 38.858: Feasibility of FR2 UE aspects	Nokia, Nokia Shanghai Bell

- R4-2311637	TP for TR 38.858 Feasibility of FR1 Local Area BS aspects	CATT

- R4-2311638	TP for TR 38.858 Feasibility of FR1 Wide Area BS aspects	CATT

- R4-2311639	Discussion on BS RF requirements impact for SBFD	CATT

- R4-2311640	SBFD adjacent channel co-existence simulation results	CATT

- R4-2311808	Discussion on regulatory requirements in China	CMCC

- R4-2311809	Draft TR 38.858	CMCC

- R4-2311815	Discussion on SBFD BS RF requirement	CMCC

- R4-2311817	Discussion on residual simulation parameters	CMCC

- R4-2311818	Simulation results of SBFD	CMCC

- R4-2312277	Draft TP to TR 38.858 on Chapter 11	Samsung

- R4-2312278	Results of SBFD adjacent channel co-ex study	Samsung

- R4-2312279	Discussions on SBFD adjacent channel co-ex study	Samsung

- R4-2312287	Discussion on BS RF requirements for SBFD	Nokia, Nokia Shanghai Bell

- R4-2312288	TP to TR 38.858: Feasibility of FR1 BS aspects	Nokia, Nokia Shanghai Bell

- R4-2312289	Discussion on assumptions and simulation results for SBFD coexistence evaluation	Nokia, Nokia Shanghai Bell

- R4-2312308	Solutions for inter-operator adjacent co-existence	Huawei, HiSilicon

- R4-2312309	TP to TR 38.858: Self-interference analysis for FR1 Wide Area BS	Huawei, HiSilicon

- R4-2312310	TP to TR 38.858: Co-site inter-sector interference analysis for FR1 Wide Area BS	Huawei, HiSilicon

- R4-2312311	TP to TR 38.858: Self-interference analysis for FR2 BS	Huawei, HiSilicon

- R4-2312312	TP to TR 38.858: Co-site inter-sector interference analysis for FR2 BS	Huawei, HiSilicon

- R4-2312313	RF requirements for SBFD operation	Huawei, HiSilicon

- R4-2312376	Additional simulation results related to SBFD adjacent channel coexistence evaluation	Ericsson

- R4-2312377	TP to TR 38.858: Addition of coexistence simulation assumptions to Annex E	Ericsson

- R4-2312378	Further considerations on SBFD coexistence evaluation simulation assumptions	Ericsson

- R4-2312581	TP on UE aspects for FR1 in Full Duplex operation	vivo

- R4-2312582	TP on UE aspects for FR2-1 in Full Duplex operation	vivo

- R4-2312701	draft CR on activation deactivation delay for Pre-MG	vivo

- R4-2312907	Discussion on SBFD UE RF impact	Ericsson

- R4-2312908	TP to TR 38.858 on Feasibility of FR1 UE aspects	Ericsson

- R4-2312909	TP to TR 38.858 on Feasibility of FR2-1 UE aspects	Ericsson

- R4-2313011	SBFD BS requirements discussion	Ericsson

- R4-2313012	TP to TR 38.858: Section 10.1 Background for analysis	Ericsson

- R4-2313013	TP to TR 38.858 section 10.2 Feasibility of FR1 BS aspects	Ericsson

- R4-2313014	TP to TR 38.858 section 10.4 Feasibility of FR2 BS aspects	Ericsson

- R4-2313096	On the co-existence study for NR duplex operation	Huawei, HiSilicon

- R4-2313169	Simulation results for full duplex coexistence in adjacent channel scenario	ZTE Corporation

- R4-2313170	Further discussion on full duplex from FR1 BS perspective	ZTE Corporation

- R4-2313171	Discussion on BS RF requirement impacts from SBFD perspective	ZTE Corporation

- R4-2313214	TP to TR 38.858: Feasibility of FR1 wide area BS aspects	Qualcomm CDMA Technologies

- R4-2313215	TP to TR 38.858: Feasibility of FR2 wide area BS aspects	Qualcomm CDMA Technologies

- R4-2313216	SBFD coexistence simulation results	Qualcomm CDMA Technologies

- R4-2313256	Sub-Band Full Duplex - TP to TR on Regulatory aspects - summary	Ericsson

- R4-2313422	TP to TR 38.858 on Feasibility of FR1 UE aspects	MediaTek (Shenzhen) Inc.

- R4-2313536	SBFD Implementation feasibility on FR1 WA BS aspects	Samsung

- R4-2313537	TP to TR 38.858 on SBFD Implementation feasibility for FR1 BS	Samsung

- R4-2313538	TP to TR 38.858 on SBFD Implementation feasibility for FR2 BS	Samsung

- R4-2313539	Impact on BS RF requirements: Further Analysis and TP to TR 38.858	Samsung

- R4-2313540	Further discussion on regulatory aspects of SBFD deployment	Samsung

- R4-2313576	Draft TP on Summary of NR duplex evolution regulatory aspects	CableLabs

- R4-2313631	NR duplex evolution adjacent-channel coexistence simulation results	CableLabs

- R4-2313807	Discussion on adding references in SBFD TR 38.858 Regulatory Aspects	CableLabs

- R4-2313817	NR duplex evolution adjacent-channel coexistence simulation results	CableLabs, Charter Communications

- R4-2314242	Topic summary for [108][306] FS_NR_duplex_evo_Part1	Moderator (Samsung)

- R4-2313866	Ad-hoc minutes for SBFD operation	Samsung

- R4-2313867	WF for feasibility and BS requirements impact on SBFD operation	Samsung

- R4-2313868	WF for regulatory aspect 	CableLabs

- R4-2314243	Topic summary for [108][307] FS_NR_duplex_evo_Part2	Moderator (Qualcomm)

- R4-2314244	Topic summary for [108][308] FS_NR_duplex_evo_Part3	Moderator (CMCC)

- R4-2313871	Ad-hoc minutes for SBFD co-existence study	CMCC

- R4-2313872	WF for SBFD co-existence study	CMCC

- R4-2313985	Collection of simulation results for SBFD co-existence study	Samsung

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66