3GPP TSG RAN Meeting #101									              RP-232234

Bangalore , IN, Sep 11-15, 2023

Status Report to TSG

Agenda item:			9.3.3.1

| WI / SI Name | # Further enhancement of data collection for SONMDT in NR standalone and MR-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_ENDC_SON_MDT_enh2-Core |  |  |  |  |
| Unique ID | 941007 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231157 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2023 | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx% | Core part: 80% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Liang LIU |
|  | Company | CMCC |
|  | Email | liuliang@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The change of the target completion date is due to postponement of Stage-3 functional completion to June 2022.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #123 meeting

- Running CR

R2-2308458	LTE Running CR for Rel-18 SON MRO

=>	use as the baseline for further running CR construction.

R2-2308459	Running CR for Rel-18 SON MRO

=>	use as the baseline for further running CR construction.

R2-2308501	Running 36.331 CR for SN RACH report

=>	use as the baseline for further running CR construction.

R2-2308502	Running 38331 CR for SON on RACH report

=>	use as the baseline for further running CR construction.

R2-2308623	Running 38.331 CR for logged MDT enhancements and NPN

=>	use as the baseline for further running CR construction.

R2-2308624	Running 36.331 CR for logged MDT enhancements

=>	use as the baseline for further running CR construction.

- MDT override

=>	EUTRA signalling based logged MDT report to NR is not supported.

=>	No need to introduce assisting information to identify the RAT type of the signalling based MDT configuration/reports stored, when UE report availability of signalling based MDT reports/configuration to NR base station.

- SHR and SPCR

Agreements:

1 UE clears SPR configurations if one of the following conditions is met:

-	Initiate RRC connection re-establishment

-	Initiate RRC connection resume

-	Reception of SCG Release

2	Clearing of the SPR configurations for the following scenarios. FFS which configuration (e.g., MCG or SCG based on configuration) will be cleared.

-	Successful PSCellAddition or PSCellChange

-	SCG failure

-	Reconfiguration with synch on PCell

- SON for NR-U

Agreements:

1	Introduce a new field that counts the number of preamble transmissions blocked by LBT for the last BWP selected for the RA procedure. FFS how to solve the issue of no preamble transmission attempts transmitted in a selected beam due to LBT blockage.

2	All the BWPs (including the first one) in which the UE experienced the consistent UL LBT failure, prior to the successful completion of the RA, are included in the RA-Report.

3	UE log the RA-InformationCommon in the RLF-Report when the RLF cause is lbtFailure and the UE was performing random access at the moment of RLF.

4	The UE logs the following information in the SHR:

a.	The ra-InformationCommon including the new Rel.18 information (i.e. the number of UL LBT failures during HO, the info on the multiple BWPs in which consistent UL LBT failures was triggered), if T304 triggering conditions is fulfilled.

b.	FFS: The RSSI measurements of the frequencies associated to the source/target/neighbouring cells, if the measRSSI-ReportConfig is configured for those frequencies.

5	BWPs information included in the RA-Report can be included, within the list of attempted BWP(s), in chronological order of BWP selection.

=>	RAN2 agrees that nothing should be logged related to detected power/ED information.

=>	For the new triggering conditions for the SHR generation: No new triggering conditions needed.

- RACH enhancement

Agreements:

1	At least the NSAG ID that is assigned to the S-NSSAI triggering the RA attempt and belongs to the NSAG ID of the feature combination used to select the RA configuration should be reported.

2	Addition of an indication in RA report whether RA-SDT procedure is successful or not. Details of the indication and whether it is a single flag or further differentiation of the failure scenarios are needed are FFS.

- SON/MDT enhancements for Non-Public Networks

Agreements:

1	Include SNPN ID (list) in the logged MDT area configuration following RAN3 agreement to align with the future NPN evolution.

2	No new UE variables will be introduced for PNI-NPNs.

3	UE performs SNPN ID checking before transmitting the information for corresponding SON and MDT reports, upon the network requests for it.

4	Assuming ESNPN is supported, include a list of SNPN IDs in the logged MDT report.

- Other

Agreements:

1	UE reports the elapsed T316 between the transmission of MCGFailureInformation and receiving RRC reconfiguration or RRC release message.

2	No T316 related triggering threshold is introduced.

3	Reuse existing RLF report to capture fast MCG recovery related information.

Agreements:

1	RAN2 confirms the “SCG deactivation during fast MCG recovery” is not a valid scenario, therefore would not be considered in fast MCG MRO.

2   UE logs the new information for fast MCG link recovery optimziation, only when AS security has been activated.

3   For CPAC MRO, UE logs the below information in SCGFailureInformation:

the type of the first triggered CPAC event if multiple events are configured

the time duration between the two triggered CPAC events if multiple events are configured

4   For CPAC MRO, RAN2 discuss which of  below measurement information is included in SCGFailureInformation (should further check whether something is already existed):

Latest radio measurements of neighbour cell(s) if available, reusing existing fields.

Source PSCell info (cell ID, measurement result) if available, reusing existing fields.

Target PScell info (cell ID, measurement result) if available, reusing existing fields.

- Post-meeting email discussions

- [Post123][571][R18 SON/MDT] Running CR for Rel-18 SON MRO (Ericsson)

Scope: Use the endorsed version as baseline to continue the running 38.331CR for R18 SON MRO. If impact on 36.331 is identified, also provide corresponding running 36.331 CR.

Intended outcome: Running CR baselines for R18 SON MRO

Deadline: The last Friday before next RAN2 meeting

- [Post123][572][R18 SON/MDT] Running CR for Rel-18 for logged MDT enhancements and NPN (Huawei)

Scope: Use endorsed versions as baselines to continue the running 38.331CR and 36.331 CR for R18 logged MDT enhancements and NPN.

Intended outcome: Running CRs baseline for R18 logged MDT enhancements and NPN

Deadline: The last Friday before next RAN2 meeting

- [Post123][573][R18 SON/MDT] Running CR for Rel-18 SON on RACH report (ZTE)

Scope: Use endorsed versions as baselines to continue the running 38.331CR and 36.331 CR for R18 SON on RACH report

Intended outcome: Running CRs baseline for R18 SON on RACH report

Deadline: The last Friday before next RAN2 meeting

- [Post123][559][R18 SON/MDT]Cap of SON/MDT  (Huawei)

Discussion on UE capabilities for introducing SON/MDT. The table in R2-2308630 should be used as start point.

Output: Report

Deadline: long

- [Post123][559][R18 SON/MDT] SON/MDT for NPN (CATT)

Discussion the following FFS issues from FFS1-FFS8

Output: Report

Deadline: long

- [Post123][558][R18 SON/MDT] SON for NR-U (Ericsson)

Discussion the following FFS issues from FFS1-FFS8

Output: Report

Deadline: long

2.2.2	Remaining Open issues

- Support of data collection for SON features, including, MRO for MR-DC SCG failure scenario, and MRO enhancement for inter-system handover voice fallback,

- Specification of the UE reporting necessary to enhance the mobility parameter tuning [RAN2]

- Specification of the inter-node information exchange, including possible enhancements to interfaces    
[RAN3]

- Support of SON/MDT enhancements for [RAN3, RAN2]:

- MR-DC CPAC

- Successful PScell change report

- Successful Handover Report (e.g. inter-RAT)

- NPN

- RACH report

- fast MCG recovery

- NR-U (MRO and UL MLB)

- Support of signaling based logged MDT override protection to address the scenario where the signaling based MDT is configured in E-UTRAN when [RAN2, RAN3]:

- UE reselects to NR while logged measurements are collected

- UE reselects to NR after logged measurements are collected and before uploading the logged MDT report.

2.3	RAN3

2.3.1	Agreements

RAN3 #121 meeting：

- BL CR

R3-233748, Endorsed as BL CR

R3-233757, Endorsed as BL CR

R3-233758, Endorsed as BL CR

R3-233772, Endorsed as BL CR

R3-233775, Endorsed as BL CR

R3-233781, Endorsed as BL CR

R3-233790, Endorsed as BL CR

R3-233794, Endorsed as BL CR

R3-234538, Endorsed as BL CR

R3-233805, Endorsed as BL CR

R3-234372, Endorsed as BL CR

R3-234720,  Endorsed as BL CR unseen

- SHR and SPR

2.1 	Inter-RAT SHR

Support correlation of SHR and LTE RLF Report in case both are generated during an inter-RAT HO from NR to LTE

In order to support correlation, C-RNTI (either source C-RNTI or Target C-RNTI) and time between HO execution and SHR retrieval can be used if reported by the UE. It is up to RAN2 to decide whether to use source C-RNTI or Target C-RNTI.

If RAN2 agrees to use Target C-RNTI in order to support correlation, Target C-RNTI should be included in the Xn HANDOVER REPORT.

Reply LS on SHR and SPR in  R3-234716  Agreed

2.2 	SPR

In case of MN initiated PSCell change, MN will have the final say on the T310/T312 SPR thresholds.

- MRO

3.1	MRO for CPC

Include CPC candidate cell list and CPC execution condition(s) to the message from the MN to the source SN.

The MN performs the initial analysis when SCGFailureInformation is received from the UE e.g. whether it is CPA or CPC, if CPC whether it is MN initiated or SN initiated.

TP to 37.340:  R3-234666  Agreed

TP to 38.423:  R3-234665  Agreed

3.2	MRO for inter-system handover for voice fallback

Convert the WA into agreement “Define a new handover report type in the Inter-system HO Report over S1 and NG”.

TP to 38.413:  R3-234625  Agreed

- RACH enhancements

It can be left to gNB implementation whether and how to forward the SN RA Reports in case there is no X2/Xn connectivity between the node retrieving the RA Report from the UE and the node serving the PSCells indicated by UE in the RA Report.

TP to 36.300: R3-234649 Agreed

TP to 38.300: R3-234650 Agreed

TP to 37.340: R3-234695 Agreed

TP to 36.423: R3-234647 Agreed

TP to 38.420: R3-234742 Agreed unseen

TP to 38.423: R3-234743 Agreed unseen

LS on RACH enhancement in R3-234643 Agreed

- SON/MDT Enhancements for Non-Public Networks

The maximum number of SNPNs in the MDT SNPN list should be 16.

No need for SNPN-wide area scope.

TP to 38.423: R3-234719  Agreed unseen

TP to 38.413: R3-234718  Agreed unseen

LS on MDT NPN to RAN2 and SA5 in R3-234744  Agreed unseen

- SON for NR-U

Convert the following WA into agreement: WA: introduce an optional load metric on Radio Resource Status per NR-U Channel in XnAP RESOURCE STATUS UPDATE message and in F1AP RESOURCE STATUS UPDATE message.

There is no need to transfer the UL EDT in resource status update message via F1 interface.

Introduce an optional load metric on Radio Resource Status per NR-U Channel in XnAP RESOURCE STATUS UPDATE message and in F1AP RESOURCE STATUS UPDATE message.

There is no need to transfer the UL EDT in F1AP RESOURCE STATUS UPDATE message.

TP to 38.423: R3-234544 Agreed

TP to 38.473: R3-234545 Agreed

2.3.2	Remaining Open issues

- Support of data collection for SON features, including, MRO for MR-DC SCG failure scenario, and MRO enhancement for inter-system handover voice fallback,

- Specification of the UE reporting necessary to enhance the mobility parameter tuning [RAN2]

- Specification of the inter-node information exchange, including possible enhancements to interfaces    
[RAN3]

- Support of SON/MDT enhancements for [RAN3, RAN2]:

- MR-DC CPAC

- Successful PScell change report

- Successful Handover Report (e.g. inter-RAT)

- NPN

- RACH report

- fast MCG recovery

- NR-U (MRO and UL MLB)

- Support of signaling based logged MDT override protection to address the scenario where the signaling based MDT is configured in E-UTRAN when [RAN2, RAN3]:

- UE reselects to NR while logged measurements are collected

- UE reselects to NR after logged measurements are collected and before uploading the logged MDT report.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN2 #123:

R2-2307022	LS on MRO for CPC and CPA and fast MCG recovery (R3-230992; contact: Huawei)	RAN3

R2-2307023	LS on potential override of logged MDT reports upon moving from SNPN to PLMN (R3-232118; contact: Ericsson)	RAN3

R2-2307024	LS on intra-system inter-RAT SHR and SPR (R3-232140; contact: Huawei)	RAN3

R2-2307025	Reply LS on RACH enhancement for R18 SONMDT (R3-232144; contact: Huawei)	RAN3

R2-2307030	LS on SHR and SPR (R3-233380; contact: Samsung)	RAN3

R2-2307069	Reply LS on user consent of Non-public Network (S3-231399; contact: Vodafone)	SA3

R2-2307283	Reply LS proposal to R2-2307030/R3-233380	Nokia, Nokia Shanghai Bell

R2-2307284	Inter-RAT SHR and SPR related issues	Nokia, Nokia Shanghai Bell

R2-2307285	Discussion on RACH enhancement for SON	Nokia, Nokia Shanghai Bell

R2-2307286	Discussion on open NPN issues in SON/MDT	Nokia, Nokia Shanghai Bell

R2-2307287	MRO enhancements for Fast MCG recovery and for MR-DC CPAC	Nokia, Nokia Shanghai Bell

R2-2307288	Improvement of handling of timeConnFailure	Nokia, Nokia Shanghai Bell

R2-2307408	Consideration on the SON enhancements for RACH report	Beijing Xiaomi Software Tech

R2-2307409	Discussion on the SONMDT enhancement for NPN	Beijing Xiaomi Software Tech

R2-2307410	Discussion on the “LS on potential override of logged MDT reports upon moving from SNPN to PLMN” from RAN3 (R3-232118)	Beijing Xiaomi Software Tech

R2-2307411	Considerations on MDT override enhancement for E-UTRAN	Beijing Xiaomi Software Tech

R2-2307430	Remaining issues on SPR	vivo

R2-2307431	Discussion on SON enhancements for NPN	vivo

R2-2307432	Discussion on MRO for CPAC	vivo

R2-2307679	Discussion on CPAC failure report	NTT DOCOMO, INC.

R2-2307680	Discussion on fast MCG recovery failure	NTT DOCOMO, INC.

R2-2307707	Further discussion on SPR	CATT

R2-2307708	SON Enhancement for NR-U	CATT

R2-2307709	RACH enhancement for SON	CATT

R2-2307710	SON and MDT Enhancement for NPN	CATT

R2-2307711	Discussion on Fast MCG recovery MRO Enhancement	CATT

R2-2307712	Discussion on MHI Enhancement for SCG Deactivation/Activation	CATT

R2-2307797	Discussion on RACH enhancements	ZTE Corporation, Sanechips

R2-2307798	Discussion on SON-MDT support for NPN	ZTE Corporation, Sanechips

R2-2307825	RACH enhancements for slicing	Apple

R2-2307826	Out-of-coverage in NPN	Apple

R2-2308015	Discussion on inter-RAT SHR from NR to LTE	Lenovo

R2-2308016	SON enhancements for SPR	Lenovo

R2-2308017	Discussion on MRO for NR-U	Lenovo

R2-2308018	SON enhancements for CPAC	Lenovo

R2-2308019	MRO for fast MCG link recovery	Lenovo

R2-2308240	MRO for inter-system handover for voice fallback	Samsung

R2-2308241	SON/MDT enhancements for RACH	Samsung

R2-2308245	SON/MDT enhancements for NPN	Samsung

R2-2308291	Further Considerations on RACH Enhancement	CMCC

R2-2308325	SONMDT enhancement for NR-U	CMCC

R2-2308326	Summary of [Post122][584][R18 SON/MDT] Open issues on fast MCG recovery	CMCC

R2-2308327	SON MDT enhancement for MR-DC CPAC	CMCC

R2-2308328	MHI Enhancement for SCG Activation/Deactivation	CMCC, Ericsson, CATT

R2-2308423	Discussion on voice fallback HO failure	Ericsson

R2-2308424	Discussion on Fast MCG recovery and SCG failure optimization	Ericsson

R2-2308425	Discussion on inter-RAT SHR and SPR	Ericsson

R2-2308426	SON Support for NPN	Ericsson

R2-2308427	RA report enhancement	Ericsson

R2-2308428	LTE Running CR for Rel-18 SON MRO	Ericsson

R2-2308429	Running CR for Rel-18 SON MRO	Ericsson

R2-2308458	LTE Running CR for Rel-18 SON MRO	Ericsson

R2-2308459	Running CR for Rel-18 SON MRO	Ericsson

R2-2308473	SON/MDT enhancements for NR-U	Samsung

R2-2308490	Fast MCG Link Recovery Optimization	Samsung

R2-2308496	SON/MDT enhancements for SHR and SPR	Samsung

R2-2308501	Running 36.331 CR for SN RACH report	ZTE Corporation, Sanechips

R2-2308502	Running 38331 CR for SON on RACH report	ZTE Corporation, Sanechips

R2-2308503	Consideration on MDT override remaining issues	ZTE Corporation, Sanechips

R2-2308504	Consideration on SHR and SPR remaining issues	ZTE Corporation, Sanechips

R2-2308505	Consideration on NR-U related SON	ZTE Corporation, Sanechips

R2-2308506	Consideration on other SON issues	ZTE Corporation, Sanechips

R2-2308620	Remain issues on SPR	SHARP Corporation

R2-2308621	Discussion on MRO for CPAC	SHARP Corporation

R2-2308622	MRO for fast MCG recovery	SHARP Corporation

R2-2308623	Running 38.331 CR for logged MDT enhancements and NPN	Huawei, HiSilicon

R2-2308624	Running 36.331 CR for logged MDT enhancements	Huawei, HiSilicon

R2-2308625	Discussion on NR-U	Huawei, HiSilicon

R2-2308626	Discussion on RACH enhancement	Huawei, HiSilicon

R2-2308627	Discussion on SONMDT enhancements for NPN	Huawei, HiSilicon

R2-2308628	Discussion on Fast MCG recovery and CPAC	Huawei, HiSilicon

R2-2308629	Discussion on voice fallback, SHR and SPR	Huawei, HiSilicon

R2-2308630	Discussion on UE capability	Huawei, HiSilicon

R2-2308654	Further Discussion on RACH Partitioning for SON	China Telecom

R2-2308801	Discussion on RAN2 impacts due to the LS R3-233380	Samsung, CMCC, Qualcomm

R2-2308897	Enhancements of SON reports for NR-U	Ericsson

R2-2308899	[Post122][590][R18 SON/MDT] Open issues of SON NR-U (Ericsson)	Ericsson

R2-2308954	Pre-meeting summary of 7.13.4	Huawei, HiSilicon

RAN3 #121:

R3-234718	(TP for MDT BLCRs for TS38.413)MDT support in NPN  ZTE, Ericsson, Huawei, Nokia,Nokia Shanghai Bell

R3-234743	(TPs for SON BLCRs for TS 38.423): RACH enhancements  ZTE, Ericsson, Huawei, Nokia, Nokia Shanghai Bell

R3-234647	(TP for SON BLCR fo TS 36.423): Remaining issues for RACH optimisation	Huawei

R3-234649	(TP for SON BLCR for TS 36.300): Remaining issues for RACH optimisation	Huawei

R3-234650	(TP for SON BLCR for TS 38.300): Remaining issues for RACH optimisation	Huawei

R3-234695	(TP for SON BLCR for TS 37.340): Remaining issues for RACH optimisation	Huawei

R3-234719	(TP for MDT BLCRs for TS38.423 )MDT support in NPN	Huawei, Ericsson, ZTE

R3-234742	(TP for SON BLCR for TS 38.420): Introduction of RACH Indication	Huawei, China Telecom, CMCC

R3-234545	(TP for SON BL CR for 38.473) NR-U enhancements for MLB	ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, Huawei

R3-234665	(TP for SON BLCR for 38.423) SON enhancements for CPAC	Samsung, Cybercore

R3-234666	(TP for SON BLCR for 37.340) UHI for CPAC	Samsung, Ericsson, Nokia, Nokia Shanghai Bell

R3-234544	(TP for SON BL CR for 38.423) NR-U enhancements for MLB	Ericsson, ZTE, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, Huawei

R3-234625	(TP for SON BL CR 38.413) Introduction of a new handover report type for inter-system voice fallback	CATT

R3-233748	(BLCR to 38.413) for MDT	Ericsson

R3-233794	(BLCR to 38.413) for SON	Ericsson

R3-234720	Introduction of MDT enhancements to support Non-Public Networks	Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Huawei

R3-233805	(BLCR to 38.473) Addition of SON features enhancement	Huawei

R3-233757	(BLCR to 38.423) for MDT	Huawei

R3-233790	(BLCR to 38.401) Addition of SON features enhancement	ZTE

R3-233775	(BLCR to 37.340) Addition of SON Rel.18 features	Nokia, Nokia Shanghai Bell

R3-233772	(BLCR to 36.300) Addition of SON features enhancement	Lenovo

R3-233781	(BLCR to 38.300) Addition of SON features enhancement	CMCC

R3-233758	(BLCR to 38.423) Addition of SON features enhancement	Samsung

R3-234538	(BLCR to 38.470) Addition of SON features enhancement	CMCC

R3-234372	(BL CR to 36.423) Addition of SON features enhancement	CATT

R3-234744	LS on SON for NPN	RAN3(Ericsson)

R3-234716	Reply LS on SHR and SPR	RAN3(Huawei)

R3-234643	LS on RACH enhancement	RAN3(Huawei)

R3-234717	LS on SON for NPN	RAN3(Ericsson)

R3-234723	LS on SON for NPN	RAN3(Ericsson)

R3-233877	Discussion on remaining issue of inter-RAT SHR	NEC

R3-233878	Discussion on remaining issue of MRO	NEC

R3-234414	(TPs for SON BLCRs for TS 38.423)Inter-RAT SHR and SPR	ZTE

R3-234415	(TPs for SON BLCRs for TS36.423 TS 38.423 TS 38.473 TS 37.340)RACH enhancements	ZTE

R3-234416	[Draft]Reply LS on Reply LS on RACH enhancement	ZTE

R3-234417	(TPs for MDT BLCRs for TS38.413 TS 37.320)MDT support in NPN	ZTE

R3-234418	(TPs for MDT BLCRs for TS 38.413)MDT Enhancements	ZTE

R3-234671	(TPs for SON BLCRs for TS 38.423 )RACH enhancements	ZTE

R3-234672	(TPs for SON BLCRs for TS 38.473 )RACH enhancements	ZTE

R3-234675	(TPs for MDT BLCRs for TS38.413) MDT support in NPN	ZTE

R3-234131	Discussion on RACH optimization	Nokia, Nokia Shanghai Bell

R3-234132	Introduction of MDT enhancements to support Non-Public Networks	Nokia, Nokia Shanghai Bell

R3-234133	Further discussion on signalling based logged MDT override protection  Nokia, Nokia Shanghai Bell

R3-234607	Introduction of MDT enhancements to support Non-Public Networks	Nokia, Nokia Shanghai Bell

R3-233899	SHR and SPR 	Huawei

R3-233900	(TPs for SON BLCRs for TS 38.423) MRO on CPAC	Huawei

R3-233901	(TPs for SON BLCRs for TS 38.413) MRO on fast MCG recovery and voice fallback	Huawei

R3-234612	[DRAFT] Reply LS on SHR and SPR	RAN3(Huawei)

R3-234068	(TPs for SON BLCR for TS 36.300, TS38.300 and TS 38.473): Remaining issues for RACH optimisation	Huawei

R3-234069	(TP for SON BLCR for TS 38.420): Introduction of RACH Indication	Huawei, China Telecom, CMCC

R3-234070	Remaining issues for MDT in NPN	Huawei, Deutsche Telekom, CMCC

R3-234071	(TP for MDT BL CR for TS 38.413): Remaining issues for MDT in NPN  Huawei, Deutsche Telekom, CMCC

R3-234072	(TP for MDT BLCR for TS 37.320): MDT support in NPN  Huawei, Orange, China Telecom, CMCC

R3-234073	(TP for MDT BL CR for TS 38.300): SON for NR-U	Huawei

R3-234197	(TP for MDT BL CR for TS 38.423): Remaining issues for MDT in NPN   Huawei, Deutsche Telekom, CMCC

R3-234641	(TP for MDT BLCRs for TS38.423 )MDT support in NPN	Huawei

R3-234648	(TP for SON BLCR for TS 38.420): Introduction of RACH Indication	Huawei, China Telecom, CMCC

R3-234199	MDT enhancement for NPN	CATT

R3-234055	(TP for SON BL CR TS38.413) MRO enhancements in Rel-18	ZTE

R3-234056	Further discussion on NR-U optimizations	  ZTE

R3-234310	(TP for SON BL CR for TS 38.423) Successful PSCell Report (SPR) for SON rel-18	Ericsson

R3-234311	(TP for SON BL CR for TS 37.340) SON enhancements for MRO	Ericsson

R3-234312	RACH Optimization enhancement	Ericsson

R3-234313	(TP for SON to BLCR for TS38.413, TS38.423, TS38.370) SON enhancements for Non-public networks	Ericsson

R3-234314	Reply LS on user consent of Non-public Network	Ericsson

R3-234315	(TP for SON BL CR for TS 38.423, TS 38.473) NR-U enhancements for MRO and MLB	Ericsson

R3-234721	Reply LS on user consent of Non-public Network	Ericsson

R3-233862	Further discussion on LBT waiting time for correct classification of MRO events and optimisation of the EDT	Nokia, Nokia Shanghai Bell

R3-234316	(TPs for SON BLCR for TS 38.423)Inter-RAT SHR and SPR	Nokia, Nokia Shanghai Bell

R3-234323	(TPs for SON BLCR for TS 38.423) Further discussion on the MRO for CPAC and for the fast MCG recovery	Nokia, Nokia Shanghai Bell

R3-233802	(BLCR to 38.470) Addition of SON features enhancement	CMCC

R3-234431	Update of work Plan for Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC WI	CMCC

R3-234432	Discussion on SON enhancement for Inter-RAT SHR	CMCC, Nokia, Nokia Shanghai Bell

R3-234433	Discussion on SON enhancement for SPR	CMCC

R3-234434	Discussion on MRO for CPAC	CMCC

R3-234172	SON enhancements for SHR and SPR	Lenovo

R3-234173	MRO for CPAC	Lenovo

R3-234174	MRO for fast MCG recovery and voice fallback	Lenovo

R3-234175	Update of the MRO scenarios	Lenovo, Qualcomm Incorporated, Huawei

R3-234176	Discussion on SN RACH enhancements	Lenovo

R3-234177	(TP for SON BLCR to TS38.423) Discussion on MRO for NR-U	Lenovo

R3-233715	Reply LS on RACH enhancement	RAN2(ZTE)

R3-233718	Reply LS on SHR and SPR	RAN2(Huawei)

R3-233922	Successful Handover Report and Successful PSCell Change Report	Qualcomm Incorporated

R3-233923	MRO enhancements for CPAC, voice fallback and fast MCG recovery	   Qualcomm Incorporated

R3-233924	RACH optimization enhancements	Qualcomm Incorporated

R3-233925	SON enhancements for NR-U	Qualcomm Incorporated

R3-233931	(TP for SON BLCR for 38.423 and 38.300) SON enhancement for SHR	Samsung

R3-233932	(TP for SON BLCR for 37.340) SON enhancement for SPR	Samsung

R3-233933	(TP for SON BLCR for 38.423 and 37.340) SON enhancements for CPAC and MCG failure recovery	Samsung

R3-233934	(TP for SON BLCR for 38.413) MRO for inter-system handover for voice fallback	Samsung

R3-233935	Discussion on SON for RACH	Samsung

R3-233936	Discussion on SON for NR-U	Samsung

R3-233740	(BL CR to 36.423) Addition of SON features enhancement	CATT

R3-234108	(TP for SON 37.340 and 38.300) Discussion on SON enhancement for SHR and SPR	CATT

R3-234109	(TP for SON for 37.340 and 38.423) Discussion on MRO enhancement for CPAC	CATT

R3-234110	(TP for SON  38.413) Discussion on MRO enhancement for fast MCG recovery and voice fallback	  CATT

R3-234111	Discussion on RACH enhancement	CATT

R3-234112	(TP for SON for TS 38.473) Discussion on SON enhancement for NR-U	CATT

R3-234539	CB:SONMDT1_SHRSPR	Qualcomm

R3-234540	CB:#SONMDT2_MRO	Samsung

R3-234541	CB:SONMDT3_RACH	Huawei

R3-234542	CB:#SONMDT4_NPN	ZTE

R3-234543	CB:'SONNMDT5_NRU	Ericsson