3GPP TSG RAN Meeting #101									               RP-232272

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.3.1.3

| WI / SI Name | Further NR coverage enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_cov_enh2 |  |  |  |  |
| Unique ID | 940095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221858 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 06/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 85% (RAN1 100%) | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Nanxi LI |
|  | Company | China Telecom |
|  | Email | linanxi@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

RAN1 #114

PRACH enhancements:

Agreement

For multiple PRACH transmissions on separate ROs, reuse legacy SSB to RO mapping rule.

Agreement

For a given number of N multiple PRACH transmissions, all the RO groups within a time period X are determined as follows:

- Firstly, the starting RO of the first RO group is determined, then its remaining ROs are determined. Next, the starting RO of other RO groups and its remaining ROs are determined sequentially.

- the starting RO is determined as follows (down select only one of the Alt.):

Alt.1 (w/o density control)

  - the starting RO of the first RO group is the first valid RO within the time period X.

  - the starting RO of other RO groups are determined as the first valid RO after the previous RO group in the following order within the time period X: first, in increasing order of frequency resource indexes for frequency multiplexed PRACH occasions; second, in increasing order of time resource indexes.

Alt.2 (w/ density control)

  - If a time offset is configured, then

    - the starting RO of the first RO group for each nRA is determined from the first valid RO within the time period X, first in increasing order of frequency resource index for frequency multiplexed PRACH occasions; second in increasing order of time resource index.

    - the starting RO of the n-th RO group for each nRA is determined as the RO at the time offset equal to a number of valid ROs from the starting RO of the (n-1)-th RO group for the same nRA.

  - If time offset is not configured, then Alt.1 Applies.

- It is not expected to have overlapping RO between any two RO groups for the given number of N multiple PRACH transmissions.

- the remaining N-1 ROs are the next N-1 ROs after the starting RO with increasing order of time resource indexes and associated with the same SSB(s) as the starting RO, and (down select only one of the Alt.)

    - Alt. 1 (the starting RB of ROs within a RO group is the same) the N-1 ROs are with the same starting RB as the starting RO.

    - Alt. 2 (the starting RB of ROs within a RO group can be different) the N-1 ROs are with the lowest frequency resource index in corresponding time instance.

    - Alt. 3 (the starting RB of within a RO group can be different and a frequency offset is configured) the N-1 ROs are determined based on a configured frequency offset.

    - Alt. 4 (the starting RB of ROs within a RO group can be different), the N-1 ROs are with the same relative frequency resource index among the multiple frequency multiplexing ROs associated with the same SSB in corresponding time instances.

Agreement

Add the following notes to the above agreement:

Note1: “the starting RO of other RO groups are determined as the first valid RO after the previous RO group in the following order within the time period X: first, in increasing order of frequency resource indexes for frequency multiplexed PRACH occasions; second, in increasing order of time resource indexes.” is illustrated as in the following figure (N=2, for ROs associated with SSB#0). This works for both Alt.1 and Alt.2 for the starting RO determination.

Note2: all the ROs mentioned in the agreement are valid ROs associated with the given same SSB(s) and all the RO groups mentioned in the agreement are RO groups consisting of valid ROs associated with the given same SSB(s).

Note3: nRA of an RO, frequency resource index of an RO, and the starting RB of an RO indicate the same meaning, i.e., locate in the same frequency position.

Conclusion

For multiple PRACH transmissions with the same Tx beam, the two transmission power determination equations (just for reference: equation (1) and (2) as shown in the reference) of Rel-17 NR PRACH are reused for calculating the transmission power of each PRACH transmission, i.e.,

PREAMBLE_RECEIVED_TARGET_POWER = preambleInitialReceivedTargetPower + DELTA_PREAMBLE + (PREAMBLE_TRANSMISSION_COUNTER – 1) * powerRampingStep.

Note: The following is for reference.

For reference: The power control formula of NR PRACH consists of the following two steps: Step 1: Calculate the receive target power of one single transmission. PREAMBLE_RECEIVED_TARGET_POWER=preambleInitialReceivedTargetPower+DELTA_PREAMBLE + (PREAMBLE_TRANSMISSION_COUNTER – 1) * powerRampingStep (1) Step 2: Calculate the transmission power of single transmission. P_PRACH = min{P_CMAX(i), PREAMBLE_RECEIVED_TARGET_POWER + PL_c} [dBm] (2)

Agreement

For a given number of N multiple PRACH transmissions, to determine the starting RO of all the RO groups within a time period X:

  - If a time offset is configured, then

    - the starting RO of the first RO group for each nRA is determined from the first valid RO within the time period X, first in increasing order of frequency resource index for frequency multiplexed PRACH occasions; second in increasing order of time resource index.

    - the starting RO of the n-th RO group for each nRA is determined as the RO at the time offset equal to a number of valid ROs from the starting RO of the (n-1)-th RO group for the same nRA.

  - If time offset is not configured, then

    - the starting RO of the first RO group is the first valid RO within the time period X.

    - the starting RO of other RO groups are determined as the first valid RO after the previous RO group in the following order within the time period X: first, in increasing order of frequency resource indexes for frequency multiplexed PRACH occasions; second, in increasing order of time resource indexes.

Agreement

For a given number of N multiple PRACH transmissions, the remaining N-1 ROs are the next N-1 ROs after the starting RO with increasing order of time resource indexes and associated with the same SSB(s) as the starting RO:

- the N-1 ROs are with the same starting RB as the starting RO.

Agreement

For the number of SSB-to-RO association pattern periods K within the time period X,

- For multiple PRACH transmissions with different numbers, support

One common K is implicitly determined as a minimum integer for all the configured number of multiple PRACH transmissions such that for each of NTxSSB SSBs, there is at least one RO group per each configured number of multiple PRACH transmissions consisting of ROs associated with the SSB.

Agreement

For a given number of N multiple PRACH transmissions, the remaining N-1 ROs are the next N-1 ROs after the starting RO with increasing order of time resource indexes and associated with the same SSB(s) as the starting RO, to determine the remaining N-1 ROs:

- the N-1 ROs are with the same starting RB as the starting RO.

Power domain enhancements:

Conclusion

No further discussion related to enhancements for reducing MPR/PAR objective in RAN1 in Rel-18.

Agreement

Draft LS R1-2308560 is endorsed in principle by removing Q5.

Agreement

Final LS R1-2308561 is endorsed.

Dynamic switching between DFT-S-OFDM and CP-OFDM:

Agreement

Support following enhancement to assist the scheduler in determining waveform switching:

- Reporting of power headroom information for an assumed PUSCH using target waveform different from waveform of actual PUSCH.

  - Note: Any MAC CE related design is up to RAN2

  - Subject to separate UE capability

  - Details FFS.

Conclusion (Made in RAN#100, RP-231498)

RAN2 will not work on PHR triggering procedure for dynamic waveform switching in Rel-18 UL Coverage enh WI

Send LS to inform above agreement and conclusion.

Agreement

Draft LS R1-2308364 is endorsed in principle.

Agreement

Final LS R1-2308376 is endorsed.

Agreement

Introduce two new RRC parameters for configuration of DWS field in DCI formats 0_1/0_2:

- Value range is {enabled, disabled} for each of DCI format 0_1 and DCI format 0_2:

  - “enabled” means that DWS field is present in the DCI format and UE follows DWS field.

  - “disabled means that DWS field is not present and UE follows legacy parameter (transformPrecoder) when scheduled using the DCI format.

Agreement

For reporting of power headroom information for assumed PUSCH using target waveform different from waveform of actual PUSCH, support the following:

- Power headroom information for assumed PUSCH is based on an actual PUSCH transmission.

  - In case of no actual PUSCH transmission on a serving cell, power headroom information for assumed PUSCH is not supported.

  - DWS field needs to be configured for at least one DCI format for the BWP of the actual PUSCH, otherwise power headroom information for assumed PUSCH is not supported.

- If actual PUSCH transmission is with DFT-S-OFDM waveform, UE computes power headroom information of an assumed PUSCH with CP-OFDM waveform. If actual PUSCH transmission is with CP-OFDM waveform, UE computes power headroom information of an assumed PUSCH with DFT-S-OFDM waveform.

  - All parameters that are used for the calculation of PCMAX,f,c(i), except waveform, are the same between assumed PUSCH and actual PUSCH.

  - In case assumed PUSCH transmission is not supported for the parameters that are used for the calculation of PCMAX,f,c(i), power headroom information for assumed PUSCH is not computed or reported.

- Power headroom information for assumed PUSCH contains:

  - PCMAX,f,c(i) of assumed PUSCH

    - Accounting for applicable MPR, A-MPR and P-MPR for the assumed PUSCH.

- If UE reports power headroom information for assumed PUSCH in a PUSCH transmission, legacy PHR is also reported in the same PUSCH transmission.

  - No consensus in RAN1 if the following applies or not: if UE reports legacy PHR in a PUSCH transmission, power headroom information for assumed PUSCH is also reported.

- Note: RAN endorsed the following at RAN#100: “RAN2 will not work on PHR triggering procedure for dynamic waveform switching in Rel-18 UL Coverage enh WI” [RP-231498].

Send LS to RAN2 to inform above agreement.

Agreement

Draft LS R1-2308476 is endorsed in principle by adding above agreement.

Agreement

Final LS R1-2308477 is endorsed.

Agreement

Introduce a new RRC parameter under PHR-Config for configuration of reporting of power headroom information for an assumed PUSCH:

Value range is {enabled}

Agreement

Value “0” of dynamic waveform switching indicator field maps to transform precoding enabled.

Value “1” of dynamic waveform switching indicator field maps to transform precoding disabled.

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #123

Agreements

- Regarding the framework for Msg1 repetition and whether to support fallback from lower number to higher number, Fallback is supported. All repetitions are treated as a single feature, but within the feature, different repetition numbers are treated as different RACH type.

- UE selects higher repetition number upon Msg1 retransmission when the number of Msg1 retransmission reaches a configured value.

- support fallback from CFRA with Msg1 repetition to 4-step CBRA with Msg1 repetition. Details are FFS.

- CE only BWP for msg1 repetition is supported. Details are FFS

- MSG1 repetition can be applicable to 4-step CBRA procedure initiated by Msg1-based SI request and can be configured optionally by the network.

- Each RSRP threshold is configured separately by RRC, which is associated with a repetition number if configured (for each carrier).

- A single feature priority for MSG1 repetition is configured by RRC, i.e. all the MSG1 repetition numbers use the same feature priority.

- For PDCCH order based CFRA and for CFRA for BFR ask RAN1 if MSG1 repetition is necessary and can be supported from RAN1 point of view.4

- NW indicates ONE MSG1 repetition number applicable for CFRA MSG1 repetition by RRC for Reconfiguration with sync.

- For MSG1-based SI request with MSG1 repetition, separate SI-RequestConfig is introduced (details are FFS)

- From the RRC configuration point, RAN2 to allow that MSG1 resource with repetition of MSG1-based SI request is NOT configured but MSG1 resource with repetition of MSG3-based SI request is configured.

- from RRC procedure of on-demand SI request point, the UE shall follow MSG1-based SI request without MSG1 repetition even if MSG1 resource with repetition is configured for MSG3-based SI request.

- For a RACH partition associated with multiple Msg1 repetition numbers, the parameters defined in RACH-ConfigGeneric IE (except preambleReceiveTargetPower and powerRampingStep) are common for those repetition numbers. This will reuse existing IE. We will allow different ROs to be used for different repetitions in the signalling. If this complicates the RRC with option 2.2 too much we can revisit that agreement

- Upon fallback from lower number to higher number, SCALING_FACTOR_BI is not reinitialized. PREAMBLE_POWER_RAMPING_STEP is not reinitialized if the preambleRampingStep parameter is common for different repetition numbers.

- UE does not reset counters: PREAMBLE_TRANSMISSION_COUNTER and PREAMBLE_POWER_RAMPING_COUNTER upon fallback from lower number to higher number.

- Introduce a RRC configured threshold (e.g. TransMax-Msg1RepNum), the field is used for deciding whether to trigger fallback from with lower number to higher number when the number of Msg1 transmission exceeds this threshold. This parameter is common for different repetition numbers configured in one RACH partition.

- CFRA with Msg1 repetition for BFR and with PDCCH order are not supported (can be revisited if there is consensus to support this)

2.2.2	Remaining Open issues

- Specify following PRACH coverage enhancements (RAN1, RAN2)

  - Multiple PRACH transmissions with same beams for 4-step RACH procedure

  - Note 1: The enhancements of PRACH are targeting for FR2, and can also apply to FR1 when applicable.

  - Note 2: The enhancements of PRACH are targeting short PRACH formats, and can also apply to other formats when applicable.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #108

The progress in RAN4 #108 meeting is summarized below:

- The topic summary for [108][144] NR_cov_enh2_part1 was provided in R4-2314226

- The topic summary for [108][145] NR_cov_enh2_part2 was provided in R4-2314227

- The Ad hoc summary for [108][144] NR_cov_enh2_part1 was approved in R4-2314729

- The Ad hoc summary for [108][144] NR_cov_enh2_part2 was provided in R4-2314730

- The WF on coverage enhancement part2 was approved in R4-2314910

- The LS to RAN2 on delta_P power class report was approved in R4-2314728.

2.4.2	Remaining Open issues

- Continue the discussion on enhancements to realize increasing UE power high limit for CA and DC based on Rel-17 RAN4 work on “Increasing UE power high limit for CA and DC”, in compliance with relevant regulations.

- Continue the discussion on enhancement to reduce MPR/PAR.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #114:

- R1-2306406	Discussions on PRACH coverage enhancements	New H3C Technologies Co., Ltd.

- R1-2306545	Discussion on PRACH coverage enhancements	Huawei, HiSilicon

- R1-2306546	Discussion on coverage enhancement in power domain	Huawei, HiSilicon

- R1-2306547	Discussion on dynamic waveform switching for coverage enhancement	Huawei, HiSilicon

- R1-2306580	Discussions on PRACH coverage enhancements	Ruijie Network Co. Ltd

- R1-2306581	Discussions on power domain enhancements	Ruijie Network Co. Ltd

- R1-2306582	Discussions on dynamic switching between DFT-S-OFDM and CP-OFDM	Ruijie Network Co. Ltd

- R1-2306667	Discussion on PRACH coverage enhancements	Spreadtrum Communications

- R1-2306668	Discussion on power domain enhancements	Spreadtrum Communications

- R1-2306669	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Spreadtrum Communications

- R1-2306701	PRACH coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2306702	RAN1 impacts for power domain enhancements	Nokia, Nokia Shanghai Bell

- R1-2306703	Dynamic switching between DFT-s-OFDM and CP-OFDM	Nokia, Nokia Shanghai Bell

- R1-2306772	Discussions on remaining issues of PRACH coverage enhancements	vivo

- R1-2306773	Discussions on remaining issues of power domain enhancements	vivo

- R1-2306774	Discussions on remaining issues of dynamic waveform switching	vivo

- R1-2306825	Discussions on PRACH coverage enhancement	Intel Corporation

- R1-2306826	Dynamic switching between DFT-S-OFDM and CP-OFDM waveform	Intel Corporation

- R1-2306858	Discussion on PRACH coverage enhancements	Panasonic

- R1-2306894	Discussion on PRACH repeated transmission for NR coverage enhancement	LG Electronics

- R1-2306895	Discussion on Power Domain Enhancements	LG Electronics

- R1-2306896	Discussion on dynamic waveform switching for NR coverage enhancement	LG Electronics

- R1-2306923	Remaining issues on multiple PRACH transmissions for PRACH coverage enhancement	Sony

- R1-2306924	Remaining issues on dynamic waveform switching	Sony

- R1-2306984	Discussion on PRACH coverage enhancements	ZTE

- R1-2306985	Discussion on power domain enhancements	ZTE

- R1-2306986	Discussion on dynamic waveform switching	ZTE

- R1-2307005	Discussion on dynamic waveform switching	Panasonic

- R1-2307065	PRACH coverage enhancements	CATT

- R1-2307066	Dynamic switching between DFT-S-OFDM and CP-OFDM	CATT

- R1-2307135	Discussion on PRACH coverage enhancement	NEC

- R1-2307136	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NEC

- R1-2307165	Discussion on PRACH coverage enhancements	Fujitsu

- R1-2307166	Discussion on power domain enhancements	Fujitsu

- R1-2307217	Discussion on PRACH coverage enhancements	CMCC

- R1-2307218	Discussion on power domain enhancements	CMCC

- R1-2307219	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	CMCC

- R1-2307224	Discussion on PRACH coverage enhancements	Quectel

- R1-2307253	Dynamic switching between DFT-S-OFDM and CP-OFDM	InterDigital, Inc.

- R1-2307305	Discussion on PRACH coverage enhancement	Apple

- R1-2307306	Discussion on power domain coverage enhancement	Apple

- R1-2307307	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Apple

- R1-2307358	Discussion on PRACH coverage enhancements	xiaomi

- R1-2307359	Discussion on power domain enhancements	xiaomi

- R1-2307360	Discussion on dynamic switching between DFT-s-OFDM and CP-OFDM	xiaomi

- R1-2307412	PRACH coverage enhancements	Lenovo

- R1-2307413	Power domain enhancements	Lenovo

- R1-2307414	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Lenovo

- R1-2307434	Multiple PRACH transmissions for Rel-18 CovEnh	Sharp

- R1-2307435	Power domain enhancements for Rel-18 CovEnh	Sharp

- R1-2307436	Dynamic switching between DFT-S-OFDM and CP-OFDM for Rel-18 CovEnh	Sharp

- R1-2307492	Discussion on PRACH coverage enhancements	NTT DOCOMO, INC.

- R1-2307493	Discussion on power domain enhancements	NTT DOCOMO, INC.

- R1-2307494	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NTT DOCOMO, INC.

- R1-2307558	PRACH coverage enhancements	OPPO

- R1-2307559	The study of power domain enhancements	OPPO

- R1-2307560	Considerations on dynamic switching between DFT-S-OFDM and CP-OFDM	OPPO

- R1-2307596	PRACH coverage enhancements	TCL

- R1-2307626	Discussion on PRACH coverage enhancement	China Telecom

- R1-2307627	Discussion on dynamic waveform switchin between DFT-s-OFDM and CP-OFDM	China Telecom

- R1-2307632	Discussion on PRACH coverage enhancements	Google Inc.

- R1-2307633	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Google Inc.

- R1-2307702	PRACH coverage enhancements	Samsung

- R1-2307703	Power domain enhancements	Samsung

- R1-2307704	Dynamic switching between DFT-S-OFDM and CP-OFDM	Samsung

- R1-2307726	Discussion on solutions for NR dynamic switching between DFT-S-OFDM and CP-OFDM	Mavenir

- R1-2307727	Discussion on PRACH coverage enhancement	Mavenir

- R1-2307753	PRACH coverage enhancements	ETRI

- R1-2307754	Dynamic switching between DFT-S-OFDM and CP-OFDM	ETRI

- R1-2307769	Discussion of dynamic switching between DFT-S-OFDM and CP-OFDM	Transsion Holdings

- R1-2307844	Discussion on PRACH Coverage Enhancement	Ericsson

- R1-2307845	Finalization of Power Domain Enhancement Schemes	Ericsson

- R1-2307846	Discussion on Dynamic UL Waveform Switching	Ericsson

- R1-2307857	Initial higher layer parameter list for Rel-18 coverage enhancements	Rapporteur (China Telecom)

- R1-2307871	Discussion on PRACH coverage enhancements	InterDigital, Inc.

- R1-2307872	Discussion on power domain enhancements	InterDigital, Inc.

- R1-2307951	PRACH Coverage Enhancements	Qualcomm Incorporated

- R1-2307952	Power-domain enhancements	Qualcomm Incorporated

- R1-2307953	Dynamic switching between DFT-S-OFDM and CP-OFDM	Qualcomm Incorporated

- R1-2308013	Summary #1 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2308014	Summary #2 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2308015	Summary #3 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2308060	PRACH coverage enhancements	MediaTek Inc.

- R1-2308061	Power domain enhancements	MediaTek Inc.

- R1-2308062	Dynamic waveform switching	MediaTek Inc.

- R1-2308238	FL summary of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2308240	Final FL summary of power domain enhancements (AI 9.12.2)	Moderator (Nokia)

- R1-2308308	FL Summary#1 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2308309	FL Summary#2 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2308310	FL Summary#3 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2308311	FL Summary#4 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2308364	Draft LS on Reporting of power headroom information for an assumed PUSCH	Moderator (InterDigital, Inc.)

- R1-2308376	LS on power headroom information for an assumed PUSCH	RAN1, InterDigital, Inc.

- R1-2308476	Draft LS on Details of power headroom information for assumed PUSCH	Moderator (InterDigital, Inc.)

- R1-2308477	LS on Details of power headroom information for assumed PUSCH	RAN1, InterDigital, Inc.

- R1-2308478	Summary #4 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2308549	Session notes for 9.12 (Further NR coverage enhancements)	Ad-Hoc Chair (CMCC)

- R1-2308560	[Draft] LS on further clarifications on enhancements to realize increasing UE power high limit for CA and DC	Moderator (Nokia)

- R1-2308561	LS on further clarifications on enhancements to realize increasing UE power high limit for CA and DC	RAN1, Nokia

RAN2 #123:

- R2-2307115	Further Discussion on PRACH Repetition from CP	vivo

- R2-2307116	Further Discussion on PRACH Repetition from UP	vivo

- R2-2307171	Remaining control plane issues of further NR Coverage Enhancements	Samsung Electronics Co., Ltd

- R2-2307172	Remaining user plane issues of further NR Coverage Enhancements	Samsung Electronics Co., Ltd

- R2-2307421	Discussion on IE structure for MSG1 repetition	CATT

- R2-2307422	Discussion on UP issues for MSG1 repetition	CATT

- R2-2307425	Further NR Coverage Enhancements UP Discussion	Ericsson

- R2-2307437	Further NR Coverage Enhancements CP Discussion	Ericsson

- R2-2307508	Discussion on control plane issues for coverage enhancement	Xiaomi

- R2-2307509	Discussion on user plane issues for coverage enhancement	Xiaomi

- R2-2307652	UL Coverage Enhancements Control Plane	Qualcomm Incorporated

- R2-2307653	UL Coverage Enhancements User Plane	Qualcomm Incorporated

- R2-2307799	Discussion on CP issues of Multiple PRACH Transmissions	NEC Corporation

- R2-2307801	Discussion on UP issues of Multiple PRACH Transmissions	NEC Corporation

- R2-2308065	Report of [Post122][802][R18CEenh-UP] UP open issues (ZTE)	ZTE Corporation

- R2-2308066	Running CR to 38.321 for Rel-18 coverage enhancements	ZTE Corporation

- R2-2308067	Remaining UP issues for CE	ZTE Corporation, Sanechips

- R2-2308068	Remaining CP issues for CE	ZTE Corporation, Sanechips

- R2-2308392	Multiple PRACH transmissions – UP aspects	InterDigital

- R2-2308659	(draft CR to TS 38.300) On introduction of R18 CE-enh	China Telecommunications

- R2-2308663	Summary of [Post122][801][R18CEenh-CP] CP open issues (Huawei)	Huawei, HiSilicon

- R2-2308664	RRC Running CR for R18 NR coverage enhancements	Huawei, HiSilicon

- R2-2308665	Draft LS out on CFRA with MSG1 repetition	Huawei, HiSilicon

- R2-2308666	Discussion on MAC aspect with MSG1 repetition	Huawei, HiSilicon

- R2-2308667	Discussion on RRC aspect with MSG1 repetition	Huawei, HiSilicon

- R2-2308670	Discussion on RRC aspect with MSG1 repetition	Huawei, China Southern Power Grid, HiSilicon

- R2-2308879	Signalling aspects for Msg1 repetition	LG Electronics Inc.

- R2-2308880	RA procedure to support Msg1 repetition	LG Electronics Inc.

- R2-2308929	UP impacts of PRACH CE	Nokia, Nokia Shanghai Bell

- R2-2308930	PRACH CE fallback cases	Nokia, Nokia Shanghai Bell

RAN4 #108:

- R4-2311045  Clarification of the agreement on delta Power Class report    Nokia, Nokia Shanghai Bell

- R4-2311287	On power class fallback signaling    Qualcomm Incorporated

- R4-2312560	Discussion of Delta_powerclass reporting	   vivo

- R4-2313629	Further discussion on increasing UE higher power limit for CA    MediaTek Inc.

- R4-2311040 Introduction of higherPowerLimit-r17 into NR CA of PC3+PC5 including UL Intra band CA   Nokia, Nokia Shanghai Bell, Samsung

- R4-2311041   Introduction of higherPowerLimit-r17 into EN-DC of PC3+PC5 including UL Intra band CA   Nokia, Nokia Shanghai Bell, Samsung

- R4-2314914	Introduction of higherPowerLimit-r17 into EN-DC of PC3+PC5 including UL Intra band CA   Nokia, Nokia Shanghai Bell, Samsung

- R4-2313097	Draft CR for 38.101-1 PHR enhancements for current reference PC indication when configured max duty cycle is exceeded    Huawei, HiSilicon

- R4-2311244	On Rel-18 coverage enhancement    Apple

- R4-2311286	UL power enhancement using transparent techniques    Qualcomm Incorporated

- R4-2312562	Discussion on transparent schemes to reduce MPR    vivo

- R4-2313029	Next steps for MPR/PAR – objective    Nokia, Nokia Shanghai Bell

- R4-2313098	On further enhancements to reduce MPR&PAR    Huawei, HiSilicon

- R4-2313475	RF spec impact for transparent MPR reduction scheme    Ericsson

- R4-2313630	Evaluation on MPR improvement for transparent schemes for NR UL coverage enhancement    MediaTek Inc.

- R4-2313030	OPTION 1 - draftCR to 38.101 for MPR reduction    Nokia, Nokia Shanghai Bell

- R4-2313031	OPTION 2 - draftCR to 38.101 for MPR reduction    Nokia, Nokia Shanghai Bell

- R4-2312757	CR to 38.101-1: correction on CA_n34-n41, CA_n40-n41-n79 for simultaneous Rx/Tx    Huawei, HiSilicon

- R4-2314226	Topic summary for [108][144] NR_cov_enh2_part1    Moderator (Huawei)

- R4-2314227	Topic summary for [108][145] NR_cov_enh2_part2    Moderator (Nokia)

- R4-2314703	LS to RAN2 on delta_P power class report    Nokia

- R4-2314728	LS to RAN2 on delta_P power class report    Nokia

- R4-2314729	Ad hoc summary for [108][144] NR_cov_enh2_part1    Huawei

- R4-2314730	Ad hoc summary for [108][144] NR_cov_enh2_part2    Huawei

- R4-2314731	WF on NR_cov_enh2_part2    Nokia

- R4-2314910	WF on NR_cov_enh2_part2    Nokia