3GPP TSG RAN meeting #101	RP-232313

Bangalore, India, September 11th - 15th , 2023

## Status Report to TSG

Agenda item:			10.3.6

| WI / SI Name | Introduction of FDD LTE band (L+S band) for IoT NTN operation |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | IoT_NTN_FDD_LS_band |  |  |  |  |
| Unique ID | 991043 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231479 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 60% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Aijun CAO |
|  | Company | MediaTek Inc. |
|  | Email | aijun.cao@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

## 2.2	RAN2

## 2.3	RAN3

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#108

- Band number 254 confirmed.

- Draft TR for IoT NTN operating bands approved: R4-2314712.

- REFSENS agreed as the following tables:

Table 7.3A-1: Reference sensitivity for FDD UE category M1 QPSK PREFSENS

| NTN Band | REFSENS (dBm) | Duplex Mode |
| --- | --- | --- |
| 254 | -102.2 | FDD |
| 255 | -102.7 | FDD |
| 256 | -102.2 | FDD |
| NOTE 1: The transmitter shall be set to PUMAX as defined in subclause 6.2.5- in TS 36.101 [7]. |  |  |

Table 7.3A-2: Reference sensitivity for HD-FDD UE category M1 QPSK PREFSENS

| NTN Band | REFSENS (dBm) | Duplex Mode |
| --- | --- | --- |
| 254 | -103.1 | HD-FDD |
| 255 | -103.5 | HD-FDD |
| 256 | -103 | HD-FDD |
| NOTE 1: The transmitter shall be set to PUMAX as defined in subclause 6.2.5 in TS 36.101 [7]. |  |  |

Table 7.3B-1: Reference sensitivity for UE category NB1 and NB2

| Operating band | REFSENS [dBm] |
| --- | --- |
| According to subclause 5.2B | - 108.2 |

- NS flag agreed for Category M1:

| NS value | Regulatory domain | Applicable range (MHz) | In-band emissions | Out-of-band emissions |
| --- | --- | --- | --- | --- |
| NS_03N | FCC | 1610-1626.5 | FCC (1610-1626.5) | FCC (1559-1610MHz) |

- For configured Tx power, the current TS 36.102 requirements is reused.

- For power control requirements, the current TS 36.102 requirements is re-used.

- For frequency error requirements, the current TS 36.102 requirements is reused.

- For transmit modulation quality requirements, the current TS 36.102 requirements is reused.

- For band B254 category M1, the general requirements for NR bands with FDL_high < 2700 MHz and FUL_high < 2700 MHz, i.e., also for band B255, is re-used as Out-of-Band Blocking (OOBB).

- For band B254 category NB1/NB2, the general requirements for NR bands with FDL_high < 2700 MHz and FUL_high < 2700 MHz, i.e., also for band B255, is re-used as Out-of-Band Blocking (OOBB).

#### 2.4.2	Remaining Open issues

- Remaining UE RF requirements.

## 2.5	RAN5

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN WG4#108 meeting

- R4-2311222 Power back-off for IoT in the NTN L-/S-band	Apple

- R4-2312045 Discussion on UE RF requirements for FDD band (L+S band) for IoT NTN operation	ZTE Corporation

- R4-2312046 CR to TS36.102 Introduction of a new FDD band (L+S band) for IoT NTN operation	ZTE Corporation

- R4-2312047 CR to TS36.108 Introduction of a new FDD band (L+S band) for IoT NTN operation	ZTE Corporation

- R4-2312048 CR to TS36.133 Introduction of a new FDD band (L+S band) for IoT NTN operation	ZTE Corporation

- R4-2313001 on IOT NTN LS band	OPPO

- R4-2313624 Running draftCR to TS 36.102 on introducing L+S FDD band for IoT NTN operation	MediaTek Inc.

- R4-2313625 DraftCR to TS 36.102 on REFSENS for B254 for IoT NTN operation	MediaTek Inc.

- R4-2313626 Further discussion on UE RF requirements for B254 for IoT NTN operation	MediaTek Inc.

- R4-2313627 Draft TR for IoT NTN operating bands	MediaTek Inc.

- R4-2314716	WF on IoT_NTN_FDD_LS_band, MediaTek Inc.

- R4-2314715	CR to TS36.133 Introduction of a new FDD band (L+S band) for IoT NTN operation, ZTE

- R4-2314714	DraftCR to TS 36.102 on REFSENS for B254 for IoT NTN operation, MediaTek Inc.

- R4-2314713	Running draftCR to TS 36.102 on introducing L+S FDD band for IoT NTN operation, MediaTek Inc., ZTE

- R4-2314712	Draft TR for IoT NTN operating bands, MediaTek Inc.

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template