3GPP TSG RAN meeting #101										RP-232336

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.3.4.12

| WI / SI Name | Enhancement of Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) test methodology and requirements for NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MIMO_OTA_enh |  |  |  |  |
| Unique ID | 970081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223509 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2023 | Performance part: Jun/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 80% | Performance Part: 30% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhu, Siting |
|  | Company | CAICT |
|  | Email | zhusiting@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #108 (Toulouse, France, August 21 – August 25, 2023)

General

- Topic summary for NR_MIMO_OTA_enh WI is in R4-2314267 [1]

- Ad-hoc minutes for R18 MIMO OTA was approved in R4-2313885 [2]

- WF for Rel-18 MIMO OTA was approved in R4-2313900 [3]

- CR to TS38.151 on Test methodology for FR2 channel model power validation was agreed in R4-2313897 [21]

- CR to TS38.151 on FR2 CM validation corrections was agreed in R4-2313898 [24]

- CR to TS 38.151 on Definitions of terms was agreed in R4-2313575 [22]

Topic #1: FR1 MIMO OTA

Issue 1-1-1: Volunteer labs and PAD delivery scheme for FR1 lab alignment activity

<Agreement>:

- Update volunteer labs for Rel-18 FR1 MIMO OTA lab alignment as below:

| Volunteer lab | City | Contact |
| --- | --- | --- |
| Apple | Cupertino, California, USA | Istvan Szini, Istvan@apple.com |
| CAICT | Beijing, China | Xuan Yi, yixuan@caict.ac.cn |
| CMCC&BUPT joint lab | Beijing, China | Yichen Zhao, zhaoyichen@cmdc.chinamobile.com Xiaohang Yang, yangxiaohang@caict.ac.cn |
| MediaTek | Beijing, China | Shuang Zhang, Allen.zhang@mediatek.com |
| Xiaomi | Beijing, China | Shengxiang Guo, guoshengxiang@xiaomi.com |
| OPPO | Dongguan, China | Qifei Liu, liuqifei@oppo.com |

- Adjust the PAD delivery scheme accordingly as below:

  - Labs in Beijing -> The Lab in Dongguan -> (transfer the PADs at Oct RAN4) -> Labs outside Asia

    - Note: The PADs can be tested in different labs located in the same country in parallel during the same period.

Issue 1-1-3: PADs for FR1 lab alignment activity

<Agreement>:

- Confirm the PADs for FR1 MIMO OTA lab alignment as below:

| Provider | How many PADs | Supported FR1 bands | PAD current location | When will the PAD(s) be ready |
| --- | --- | --- | --- | --- |
| vivo | 1 | n28, others | Dongguan, China | [Late August] |
| Xiaomi | 2 | n28, others | Beijing, China | [Late August] |

Issue 1-1-4: Minimum amount of data per band for deriving FR1 performance requirements

<Agreement>:

- The minimum number can be [15-20], 20 is preferred. Make the decision based on the feedback from volunteer labs and the total number of target bands.

Issue 1-1-5: Whether/how to down-select the bands for specifying FR1 performance requirements

<Agreement>:

- Bands n1, n5, n28 are prioritized in Rel-18 MIMO OTA WI.

Issue 1-2-2: Feasibility of FR1 MIMO OTA test with hand phantoms

<Agreement>:

- It is not feasible to specify FR1 MIMO OTA test methodology with hand phantom in Rel-18.

Issue 1-2-3 How to treat the study on FR1 MIMO OTA test with Hand phantoms in RAN4?

<Agreement>:

- Further informational discussions on FR1 MIMO OTA test with hand phantoms should be allowed in Rel-18.

Topic #2: FR2 MIMO OTA

Issue 2-1-1: Simulation activities for FR2 MIMO OTA

<Agreement>:

- Down-selection can be made that the pure measurement approach is adopted for FR2 measurement campaign.

Issue 2-1-2: How to process the PAD measurement results to be included into FR2 MIMO OTA data pool

<Agreement>:

- FFS how to process the PAD measurement results to be included into FR2 MIMO OTA data pool.

Issue 2-2-1: PAD delivery scheme and time plan

<Agreement>:

- Adjust the PAD delivery scheme for FR2 MIMO OTA lab alignment activity as below:

  - Keysight’s two PADs and Samsung’s one PAD: Huawei -> CMCC -> CAICT -> (transfer the PADs at Oct or Nov RAN4) -> Apple -> ETS-Lindgren -> Return to Keysight and Samsung

    - Note: The PADs can be tested in different labs located in the same country in parallel during the same period.

  - Huawei’s one PAD: (transfer the PAD at Aug RAN4) -> Apple -> ETS-Lindgren -> (transfer the PAD at Oct or Nov RAN4) -> CAICT -> CMCC -> Huawei

- Adjust the time plan for FR2 MIMO OTA lab alignment activity as below:

  - Collect all lab alignment measurement results from lab volunteers based on the contribution-driven manner in RAN4#109-bis (Jan 2024). Conclude the lab alignment outcome in RAN4#109-bis. Measurement Campaign can start after RAN4#109-bis immediately, if ≥ 3 labs are aligned.  (Lab volunteers that fail to complete PAD measurement and/or reach alignment at RAN4#109-bis, if any, can have a chance to submit the PAD measurement results to RAN4#110 (Feb 2024) and be confirmed as aligned labs.)

Issue 2-2-2: Channel model validation results submission

Proposal:

- CAICT respectfully requests the opportunity to submit the remaining part of channel model validation results after RAN4#108, and then participate in the FR2 MIMO OTA lab alignment.

<Agreement>:

- The proposal is agreed.

Topic #3: Rel-17 MIMO OTA maintenance

Issue 3-1: FR1 MIMO OTA performance metrics

<Agreement>:

- Keep the substitution approach as it is in TS 38.151.

Issue 3-2-1: FR2 power validation pass/fail limit

<Agreement>:

- Further discuss the pass/fail limit of FR2 power validation.

- Inputs from system integrators and CE venders are encouraged.

2.4.2	Remaining Open issues

Core part WI:

- FR2 MIMO OTA test methodology enhancement

- Further refinement on Test parameters for FR2 MIMO OTA is not precluded

- Power validation pass/fail limit for FR2 channel model

- FR1 MIMO OTA test methodology enhancement

- Test time reduction methodology for FR1 MIMO OTA is not precluded

- Preliminary Measurement Uncertainty (MU) assessment corresponding to newly defined test methodologies and test configurations, if any

Perf. part WI:

- FoM and criteria for FR2 MIMO OTA

- Refine the additional criteria of FR2 MIMO OTA for PC3 UE, if necessary

- Study the FoM and additional criteria of FR2 MIMO OTA for UE with other power classes

- Specify FR2 MIMO OTA performance requirements based on the approved framework and time plan

- Specify FR1 MIMO OTA performance requirements based on the approved framework and time plan

- Specify recommended test tolerance (TT) for FR1 and FR2 MIMO OTA performance requirements

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

None

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #108

- R4-2314267		Topic summary for [108][331] NR_MIMO_OTA_enh 	CAICT

- R4-2313885		Ad-hoc minutes for NR_MIMO_OTA_enh	CAICT

- R4-2313900		WF for Rel-18 MIMO OTA 	CAICT

- R4-2311059		on test hand phantom in MIMO	Huawei Tech.(UK)

- R4-2311064		Power validation results at Low bands	MediaTek (Hefei) Inc.

- R4-2311276		Channel Model Validation Results for FR2 MIMO OTA	ETS-Lindgren Europe

- R4-2313896		On FR1 MIMO OTA channel model validation	Apple

- R4-2313899		CMCC&BUPT joint lab FR1 channel validation results for n1, n5, n8 and n28	CMCC

- R4-2312510		Discussion on handling of PAD measurement results into data pool	Samsung

- R4-2312535		On FR2 MIMO OTA lab alignment schedule	CAICT, CMCC, Huawei, HiSilicon

- R4-2312536		FR2 MIMO OTA channel model validation results	CAICT

- R4-2312537		On necessity of FR1 MIMO OTA test with hand phantom	CAICT

- R4-2312538		FR1 MIMO OTA channel model validation results for band n28	CAICT

- R4-2312899		Channel model validation results for Band n28	Xiaomi

- R4-2312922		On simulation activity of FR2 MIMO OTA	OPPO

- R4-2312923		On FR1 MIMO OTA in browsing mode	OPPO

- R4-2312924		On measurement campaign of FR1 MIMO OTA	OPPO

- R4-2312925		FR1 n28 channel model validation	OPPO

- R4-2313220		Discussion on FR2 power validation passfail limit	Huawei,HiSilicon

- R4-2313227		CR on TS38.151 on FR2 power validation passfail limit	Huawei,HiSilicon

- R4-2313897		On Test methodology for FR2 Channel Model Power Validation	Apple

- R4-2313575		CR to TS 38.151 on Definitions of terms	vivo

- R4-2313783		On Phantom Testing and QZ Sizes	Keysight Technologies UK Ltd

- R4-2313898		FR2 CM Validation Corrections	Keysight Technologies UK Ltd

- R4-2312927		On FR1 requirement metric	OPPO

- R4-2312928		CR to TS 38.151 on FR1 and FR2 requirement	OPPO

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template