3GPP TSG RAN meeting #101										RP-232350

Bangalore, India, Sep. 11-15, 2023

## Status Report to TSG

Agenda item:			13.3.1

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

33 CRs were agreed during RAN5#100 meeting. No new test cases were introduced.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex B in TS 38.508-2.

The latest status of configurations is updated in R5-235616.

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-235062	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations, Huawei, HiSilicon

- R5-235020	PRD21 CDS PC3 for CA_n1A-n8A BCS1, CU Digital Technology

TS 38.508-1 CR:

- R5-235603	Addition of CA_n2(2A)-n66A frequency, Apple Benelux B.V.

- R5-234731	Introduction of test frequency of CA_n28A-n41A-n79A, CMCC

- R5-235602	Update inter-band NR CA 3DL configurations with additional band combos, Verizon

- R5-234447	Addition of several NR CA combination to inter-band configurations table, WE Certification Oy, AT&T

TS 38.508-2 CR:

- R5-234193	Update for inter-band NR CA_n2A-n66A, Verizon

- R5-234195	Update inter-band NR CA 3DL configurations with additional band combos, Verizon

- R5-234448	Addition of several NR CA combos to supported configurations tables, WE Certification Oy, AT&T

- R5-235609	Corrections on notation for SUL Physical Layer Baseline Implementation Capabilities, ZTE Corporation

- R5-235616	Update NR band and CADC configs status in ICS Annex B, CMCC

TS 38.521-1 CRs:

- R5-235663	General updates of TS 38.521-1 clause 5 for R17 CA configurations, CU Digital Technology

- R5-234843	Addition of AMPR for CA_n28-n79, Huawei, HiSilicon

- R5-234844	Adding DeltaTIB for CA_n28-n79, Huawei, HiSilicon

- R5-234845	Addition of spurious emission co-existence for CA_n28-n79, Huawei, HiSilicon

- R5-235625	Updating REFSENS for CA testing for CA_n28A-n41A-n79A, Huawei, HiSilicon

- R5-234164	CA n48A-n77A PCC frequency correction for n77 in 7.8A.2.1, Keysight Technologies UK Ltd

- R5-234165	FR1 ACS and IBB 2DL CA - Corrections for n48-n77 case, Keysight Technologies UK Ltd

- R5-235662	n66 4Rx requirements missing for certain combos in 7.3A.1_1, Keysight Technologies UK Ltd

- R5-234168	n5 asymmetric band declaration missing in section 5.3.6, Keysight Technologies UK Ltd

- R5-235660	Update delta TIB,c for CA_n2A-n66A, Verizon

- R5-234197	Update Clause 6 common requirements for additional 3DL inter-band NR CA configurations, Verizon

- R5-235661	Update Clause 7 common requirements for additional 3DL inter-band NR CA configurations, Verizon Spain

- R5-234199	Update test configurations and test requirements for interband reference sensitivity of additional three band configurations, Verizon Spain

- R5-235624	Addition of several NR CA combos to reference sensitivity cases WE Certification Oy, AT&T

- R5-235652	Corrections on notation for SUL CA configuration for transmitter power, ZTE Corporation

- R5-235654	Corrections on notation for SUL CA configuration for reference sensitivity, ZTE Corporation

- R5-235125r1	Removal of the delta RIB values for configuration CA_n26-n66-n70, ZTE Corporation

TS 38.521-3 CRs:

- R5-234040	Correction to ref sense configuration for DC_71A_n2A, Qualcomm France

- R5-235672	Correction for NSA band combo DC_14A_n77A in 7.3B.2.3, Keysight Technologies UK Ltd

TS 38.522 CRs:

- R5-234735	Update to R17 NR CADC configuration test cases applicability, CMCC

TR 38.905 CRs:

- R5-234200	Update reference sensitivity test cases for additional three bands configurations, Verizon

- R5-234450	Test point analysis for reference sensitivity for several NR CA combos, WE Certification Oy, AT&T

- R5-234730	Introduction of TP analysis of CA_n28A-n41A-n79A Ref Sense exception, CMCC

- R5-234846	Addition of TP analysis of spurious emission co-existence for CA_n28-n79, Huawei, HiSilicon

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time