3GPP TSG RAN meeting #101				   					              RP-232373

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.4.1.2

| WI / SI Name | Additional NR bands for UL-MIMO in Rel-18 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_bands_UL_MIMO_R18 |  |  |  |  |
| Unique ID | 960095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231494 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 12/2023 | Performance part: 12/2023 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: 70% | Performance Part: 70% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Xiang Gao |
|  | Company | Huawei |
|  | Email | gaoxiang74@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

RAN4#108

- According to the endorsed CR in R4-2311925, NR band n13 is enabled to support UL MIMO with MOP PC3.

RAN4#107

- According to the endorsed CR in R4-2310247, the missing PC2 configuration for single band operation has been added for SUL band n80 and n84 respectively.

RAN4#106

- According to the endorsed CR in R4-2303716, the form factor restriction (i.e., FWA) for NR band n8, n28 and n71 to be configured with UL MIMO operation is removed.

- According to the endorsed CR in R4-2301766, NR band n1, n3 and corresponding SUL band n84, n80 are enabled to support UL MIMO with MOP PC2.

RAN4#105

- According to the endorsed CR in R4-2220483, NR band n8 is included as a band supporting UL MIMO with MOP PC3. This is targeted for FWA form factor.

RAN4#104-e

- According to the endorsed CR in R4-2212283, NR band n28 is included as a band supporting UL MIMO with MOP PC3. This is targeted for FWA form factor.

2.1.2	Remaining Open issues

- According to the endorsed WID revision in R4-2314749, NR SUL bands n81 and n83 are requested for PC3 UL MIMO.

- NR bands n25, n66, n70 and n71 are requested for PC2 UL MIMO.

- NR band n85 is requested for both PC3 and PC2 UL MIMO.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4#104-e

[1] R4-2212283, Draft CR for n28 UL MIMO, CMCC.

[2] R4-2213741, Revised WID R18 NR bands for UL-MIMO, Huawei, HiSilicon.

RAN4#105

[3] R4-2220483, Draft CR for n8 PC3 UL MIMO, China Unicom, CHTTL.

[4] R4-2219493, Big CR for 38.101-1 introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

[5] R4-2219492, Revised WID R18 NR bands for UL-MIMO, Huawei, HiSilicon.

RAN4#106

[6] R4-2303716, Draft CR to support n8, n28 and n71 with PC3 UL MIMO for handheld, CMCC, OPPO, Huawei, HiSilicon, China Unicom, CHTTL, T-Mobile USA.

[7] R4-2301766, draft CR for 38.101-1 introduce PC2 UL MIMO configurations for band n1, n3 and corresponding SUL band n84, n80, Huawei, HiSilicon, China Unicom, China Telecom.

[8] R4-2301767, Big CR for 38.101-1 introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

RAN4#107

[9] R4-2310247, Draft CR for 38.101-1: add missing PC2 configurations for SUL band n80 and n84, Huawei, HiSilicon, China Unicom, China Telecom.

[10] R4-2308954, Big CR for 38.101-1: introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

RAN4#108

[11] R4-2311925, Draft CR for n13 PC3 UL MIMO, Samsung, Bell Mobility, TELUS.

[12] R4-2313092, Big CR for 38.101-1: introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

[13] R4-2314749, Revised WID: Additional NR bands for UL-MIMO in Rel-18, Huawei, HiSilicon.

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template