3GPP TSG-RAN Meeting #101	RP-232384

Bangalore, India, September 11-15, 2023

Agenda item:			9.3.1.9

Source:			Ericsson

Title:		Down scoping of Rel-18 positioning

Document for:	 	Discussion and decision

# Introduction

At RAN2#123, RAN2 concluded:

Agreement:

RAN2 see risk to completion of sidelink positioning with the current scope.

In this contribution, we discuss how to reduce the scope of sidelink positioning in order to complete the WI on time from RAN2 perspective.

# Discussion

### 2.1 SL Scope reduction

Suggested list for scope reduction on sidelink positioning:

1. Supported positioning methods – Only SL AoA/ SL-RTT (exclude SL-TDOA, SL-RTOA in R18);

- RAN2 does not need to work on the sync/coordination of SL-PRS resources among anchor UEs;

2. Supported Coverage scenario – In coverage and Out of coverage scenarios;

- RAN2 does not need to discuss how to support partial coverage

3. Single target UE (without multiple target UEs):

- RAN2 can avoid late discussion on this since SA2 has no procedure on support of multiple target UEs

4. Unicast only (without broadcast/groupcast, no session-less):

- RAN2 can avoid late discussion on this since SA3 has no conclusion on how to support security for groupcast

5. Discovery parameter/meta info:

- RAN2 does not need to work on it since the discovery and selection are under SA2 scope. RAN2 can define meta info in SLPP if SA2 concludes any parameters. But RAN2 should avoid the discussion on SA2 scope.

6. Server UE:

- RAN2 does not need to work on UE role which considers that the target UE and Server UE are different. No separate Server UE is defined in Rel-18.

Proposal 1: Limit the scope of sidelink positioning in Rel-18 WI as described below:

- Supported positioning methods: Only SL AoA/ SL-RTT (exclude SL-TDOA, SL-RTOA in R18)

- Supported Coverage scenario: In coverage and Out-of-coverage scenario. Not supported: Partial Coverage

- Localization target: Single target UE only (without multiple target UEs)

- Supported cast type: Unicast only (without broadcast/groupcast, no session-less)

- Preclude RAN2 work on Discovery parameter/meta info.

- No separate server UE

Accordingly, an updated WID for Rel-18 positioning is presented below in Appendix.

# Conclusion

Based on the discussion in the previous sections we propose the following:

Proposal 1: Limit the scope of sidelink positioning in Rel-18 WI as described below:

	Supported positioning methods: Only SL AoA/ SL-RTT (exclude SL-TDOA, SL-RTOA in R18)

	Supported Coverage scenario: In coverage and Out-of-coverage scenario. Not supported: Partial Coverage

	Localization target: Single target UE only (without multiple target UEs)

	Supported cast type: Unicast only (without broadcast/groupcast, no session-less)

	Preclude RAN2 work on Discovery parameter/meta info.

	No separate server UE

# Reference

[1] RP-231460 Revised WID on Expanded and Improved NR Positioning, RAN #100, June 2023.

[2] RAN2 Chair’s notes, RAN2#123.

[3] RP-23xxx, “Revised WID on Expanded and Improved NR Positioning,” Intel Corporation, RAN #101.

# Annex

### 4.1	Objective of Core part WI

The objective of this work item is to specify solutions to introduce sidelink ranging/positioning, to introduce integrity for RAT-dependent positioning methods, to enable LPHAP use-case 6 defined in TS 22.104, to improve positioning accuracy, and to introduce support of positioning for RedCap UEs.

The specific objectives of this work item are:

- Specify solutions for support of sidelink positioning (including ranging) in NR systems, including the following [RAN1, RAN2, RAN3, RAN4]:

  - Specify SL PRS for support of sidelink positioning such that the SL PRS uses a comb-based (full RE mapping pattern is not precluded) frequency domain structure and a pseudorandom-based sequence where the existing sequence of DL-PRS is used as a starting point [RAN1].

    - Specify support for SL PRS bandwidths of up to 100 MHz in FR1 spectrum.

    - NOTE: SL PRS transmission in FR2 is not precluded but no FR2 specific aspects will be specified.

  - Specify measurements to support RTT-type solutions using SL and SL-AoA [RAN1, RAN2].

  - Specify support of resource allocation for SL PRS:

    - Including resource allocation Scheme 1 and Scheme 2, where Scheme 1 corresponds to a network-centric SL PRS resource allocation and Scheme 2 corresponds to UE autonomous SL PRS resource allocation [RAN1].

      - For resource allocation mechanism for SL PRS in Scheme 2:

        - Study and specify support of sensing-based resource allocation, and/or a random resource selection [RAN1].

        - Study and specify solutions for congestion control for SL PRS and/or inter-UE coordination for SL-PRS [RAN1].

    - Support resource allocation for shared resource pool with Rel-16/17/18 sidelink communication and dedicated resource pool for SL PRS [RAN1].

      - NOTE: For SL positioning resource (pre-)configuration in a shared resource pool with Rel-16/17/18 sidelink communication, backward compatibility with legacy Rel-16/17 UEs should be ensured.

  - Specify procedures for transmit power control for SL PRS transmissions at least based on open loop power control (OLPC) [RAN1].

  - Specify signalling and associated UE behavior for support of unicast, groupcast (not including many to one) and broadcast of SL PRS transmissions [RAN1, RAN2].

  - Specify unicast and session-based reporting signalling and procedures to facilitate support of SL positioning for single target UE in out of coverage  or in coverage scenarios and for PC5-only and joint PC5-Uu scenarios [RAN2, RAN3]:

    - Specify the protocol and procedures for SL positioning between UEs (Protocol for Sidelink positioning procedures (SLPP)).

    - Specify the protocol and procedures for SL positioning between UEs and LMF.

    - NOTE: The discussion on discovery parameter and meta info which are under SA2 scope are treated with low priority in RAN2.

    - NOTE: No separate Server UE role is defined in SLPP. The target UE acts as Server UE.

  - Specify signalling to NG-RAN for sidelink positioning and ranging service authorizations as needed. [RAN3, RAN2]

  - Specify corresponding new core requirements, as well as identifying and specify the impact on the existing RAN4 specification, including RRM measurements and procedures [RAN4].

- Specify the error modelling parameters, signalling, and procedures to support UE-based and LMF-based integrity of RAT-dependent positioning methods [RAN2, RAN3].

- Specify enhancements for enabling LPHAP use-case 6 as defined in TS 22.104 including:

  - Extending eDRX cycle beyond 10.24s in RRC_INACTIVE state towards meeting the battery life requirement for LPHAP [RAN2, RAN3, RAN4]

    - Positioning-specific enhancement for eDRX cycle beyond 10.24s to be defined as part of Rel-18 WI on expanded and improved NR positioning.

      - NOTE: Work on this objective should be coordinated with that in Rel-18 WI on eRedCap. Towards this, the feature of extending eDRX cycle beyond 10.24s should be defined as part of Rel-18 WI on eRedCap.

    - NOTE: Inputs from RAN1 as necessary may be facilitated via LSs

  - For UL and DL+UL positioning for UEs in RRC_INACTIVE state, specify SRS configuration enhancements based on SRS positioning validity area to avoid frequent RRC connection for SRS (re)configuration [RAN2, RAN1, RAN3].

    - SRS for positioning configurations in multiple cells [RAN2, RAN1].

      - Note: Details including issues such as interference, timing advance, spatial relation information, pathloss reference and common SRS parameters across multiple cells can be further discussed during normative work.

    - Pre-configuration of one or multiple SRS for positioning configurations [RAN2, RAN3].

    - SRS for positioning activation/request procedure(s) [RAN2, RAN1].

  - Specify solutions for DL PRS measurements for a UE in RRC_IDLE state and reporting of the measurements in RRC_CONNECTED state [RAN2].

  - Specify solutions for alignment between (e)DRX in RRC_INACTIVE and PRS configurations [RAN2].

  - Specify corresponding new core requirements, as well as identifying and specifying the impact on the existing RAN4 specification, including RRM measurements and procedures [RAN4].

- Specify support of positioning for UEs with Reduced Capabilities (RedCap UEs)

  - Specify support of Frequency Hopping (FH) beyond maximum RedCap UE bandwidth for reception of DL PRS and transmission of UL SRS for positioning [RAN1, RAN2].

    - NOTE: The complexity of the corresponding capabilities for RedCap UEs should be addressed for the introduction of appropriate capabilities for RedCap UEs.

  - Specify RRM requirements for positioning including RRM measurements and procedures for RedCap UEs for both with and without frequency hopping [RAN4].

- Specify bandwidth aggregation for positioning measurements across up to three intra-band contiguous carriers [RAN1, RAN2, RAN4].

  - Specify signalling and procedures to support aggregation of PRS/SRS (respectively) resources across PFLs/carriers (respectively) for positioning measurements under the assumption that the signals over aggregated resources are transmitted and received (respectively) using a single RF chain (same antenna) [RAN1, RAN2].

    - NOTE: The support of bandwidth aggregation for positioning measurements applies only to timing related measurements (e.g., RSTD, RTOA, and UE/gNB Rx-Tx time difference).

  - Specify RRM requirements with measurement gaps in connected mode, and in inactive mode, including PRS measurement period/reporting [RAN4].

- Specify physical layer measurements and signalling to support NR DL and UL carrier phase positioning for UE-based, UE-assisted, and NG-RAN node assisted positioning [RAN1, RAN2, RAN3, RAN4].

  - Existing DL PRS and UL SRS for positioning are used for NR carrier phase measurements.

  - Specify measurements that are limited to a single carrier/PFL.

  - Specify corresponding new core requirements, as well as identifying and specifying the impact on the existing RAN4 specification, including RRM measurements with measurement gaps in connected and inactive mode (including PRS measurement period/reporting) and procedures [RAN4].

- Define extensions of signalling, protocol, and procedure for NR positioning enhancement, as needed for the above objectives [RAN3].