## Slide 1: NTN Testing work for NGSO deployments
Sateliot, Novamint, GateHouse

## Slide 2: Situation
NGSO support in NR NTN & IoT NTN
  Work conducted in Rel-17 and Rel-18 in RAN1/2/3 for NR NTN & IoT NTN includes explicitly both GSO and NGSO
  Corresponding work in RAN4/RAN5 for both NR NTN & IoT NTN include as well both GSO and NGSO
  LS between RAN5 & RAN4 in the last 2 meetings (May & Aug) identified that additional work is needed, first in RAN4 and then in RAN5, to support properly NGSO:
    In particular introducing new TE-emulated channel model with Doppler and delay shifts matching the satellite propagator model, ensuring that only the correctly-implemented UEs can pass the NGSO test cases
  NGSO support is a key requirement for inclusion of NR NTN & IoT NTN in satellite "IMT 2020"
Market situation
  Several Rel-17 based NGSO commercial deployments are ongoing (IoT & NR NTN)
  Non 3GPP based NGSO deployment are already there or moving fast
  For IoT NTN, the perspective is even more urgent:
    There is a market requiring both GSO and NGSO solutions from 3GPP - focus is NB-IoT
    Rel-17 based IoT NTN NGSO deployments are targeting to be commercial in first half 2024
  3GPP ecosystem is ready to push for both GSO and NGSO solutions
Therefore, it is urgent to address NTN Testing work for NGSO deployments in RAN4 & RAN5 within the current release

## Slide 3: Issues - RAN4
Issue 1: RAN4 needs to work/complete work on TE-emulated channel model by RAN#102 at least for IoT NTN
  There are 2 RAN4 meetings in Q4 23 (RAN4#108-bis, RAN4#109) and 1 RAN4 meeting in Q1 24 (RAN4#110)
  If well coordinated, it should be possible to complete work on TE-emulated channel model in 2 meetings
  Several satellite companies are committed to put more resources in RAN4 (& RAN5) to support the work on NGSO
  Coordination can be done before each meeting in order to bring consolidated channel model work and conclude the work by RAN4#109 at least for IoT NTN
  Workload can be managed by addressing the common parts valid for NR and IoT and prioritizing the completion of the IoT NTN model
Proposal 1: RAN to mandate RAN4 to complete work on TE-emulated channel model for IoT NTN by RAN#102 and for NR NTN by RAN#103

## Slide 4: Issues - RAN5
Issue 2: RAN5 waiting for RAN4 to conclude, IoT NTN is the urgency to be concluded by RAN#102
    Several satellite companies are committed to put more resources in RAN4 & RAN5 to support the work on NGSO
    Coordination in November’s meeting (RAN4#109 & RAN5#101)
    If the work needed in RAN5 is too high to be concluded in one meeting, prioritization could be done:
      Prioritize IoT over NR if needed for TU: minimum workable solution in Rel 17 with Discontinuous Coverage is feasible in IoT
      A second prioritization can be done from methodology point of view with NB-IoT before eMTC (currently deployments are targeting only NB-IoT)
Proposal 2: Coordination between RAN4 & RAN5 is needed in November 23 and in February 2024 - Join sessions RAN4-RAN5 to be planned in Nov 23 and Feb 24 on this topic
Proposal 3: RAN5 - Prioritize IoT over NR if needed for TU to be able to complete work on RAN5 IoT NTN NGSO by Dec 23
Proposal 4: RAN5 - Prioritize NB-IoT before eMTC if needed to complete the work by Dec
Proposal 5: Remaining RAN5 work on NR NTN & IoT NTN to support NGSO to be completed by RAN#103

## Slide 5: Conclusion
RAN4
Proposal 1: RAN to mandate RAN4 to complete work on TE-emulated channel model for IoT NTN by RAN#102 and for NR NTN by RAN#103
RAN4 & RAN 5 Nov 23 & Feb 24
Proposal 2: Coordination between RAN4 & RAN5 is needed in November 23 and in February 2024 - Join sessions RAN4-RAN5 to be planned in Nov 23 and Feb 24 on this topic
RAN5
Proposal 3: RAN5 - Prioritize IoT over NR if needed for TU to be able to complete work on RAN5 IoT NTN NGSO by Dec 23
Proposal 4: RAN5 - Prioritize NB-IoT before eMTC if needed to complete the work by Dec 23
Proposal 5: Remaining RAN5 work on NR NTN & IoT NTN to support NGSO to be completed by RAN#103