3GPP TSG RAN meeting #101									RP-232607

Bangalore, India, September 11-15, 2023

## Status Report to TSG

Agenda item:			9.3.4.3

| WI / SI Name | NR RF requirements enhancement for frequency range 2 (FR2), Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR2_req_Ph3 |  |  |  |  |
| Unique ID | 950076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222909 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec. 2023 | Performance part: March. 2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 75% | Performance Part: 75% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Primary: Hisashi Onozawa Secondary: Juan Zhang |
|  | Company | Nokia Xiaomi |
|  | Email | hisashi.onozawa@nokia.com zhangjuan8@xiaomi.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#108

- General

  - TR revision is agreed in [290].

- Beam Correspondence

  - WF for Beam correspondence is agreed in [310].

- UL 256QAM

  - TP on simulation results of phase noise profiles evaluation and MPR for FR2 UL 256QAM [291].

  - WF on UL 256QAM is agreed in [311].

#### 2.4.2	Remaining Open issues

- Beam Correspondence

  - FFS the feasibility of sufficient transmit opportunities and the impact of wait time during the test.

  - FFS, companies are encouraged to bring details of mechanisms that they believe cause error in Tx power level settling during initial access.

- UL 256QAM

  - To wait for further MPR simulation or measurement results from other companies before deciding how to define the MPR requirements.

  - MPR for 39GHz is the same as 29GHz, or some margin for 39GHz is considered.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#104-e

- R4-2211813	Proposals on simulation assumptions for FR2-1 UL 256QAM MPR simulations	Nokia, Nokia Shanghai Bell

- R4-2211915	Beam correspondence for RRC_INACTIVE and initial access	Apple

- R4-2211992	FR2 beam correspondence for RRC_INACTIVE and initial access	Samsung

- R4-2212070	UE beam correspondence requirements for RRC_INACTIVE and initial access	Nokia, Nokia Shanghai Bell

- R4-2212187	Discussion on UL 256QAM for FR2-1	LG Electronics

- R4-2212306	Beam correspondence requirements for initial access	CMCC

- R4-2212330	On enabling FR2 UL256QAM	Qualcomm Incorporated

- R4-2212331	On initial access beam correspondence	Qualcomm Incorporated

- R4-2212370	Discussion on minimum UE EIRP for UL 256QAM	Apple

- R4-2212371	EVM budget and Phase Noise considerations for 256QAM	Apple

- R4-2212394	Discussion on EVM requirements for FR2-1 UL 256QAM	MediaTek Inc.

- R4-2212498	Link level simulation for FR2 UL 256QAM	Huawei, HiSilicon

- R4-2212590	Draft TR skeleton for for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Xiaomi

- R4-2212591	Discussion on UL 256QAM	Xiaomi

- R4-2212592	Discussion on beam correspondence requirements for RRC_INACTIVE and initial access	Xiaomi

- R4-2212635	Discussion on FR2 UL256QAM	ZTE Corporation

- R4-2212788	Beam correspondence for RRC_INACTIVE and initial access	Ericsson, Sony

- R4-2212790	Initial evaluation of FR2 UL 256QAM	vivo

- R4-2212791	Discussion on verification of beam correspondence during initial access	vivo

- R4-2213313	R18 Discussion on FR2 beam correspondence in initial access	OPPO

- R4-2213374	On beam correspondence requirement in RRC_IDLE or RRC_INACTIVE for Rel-18 NR FR2	Huawei, HiSilicon

- R4-2213566	UL 256-QAM simulations for FR2-1	Sony

- R4-2213761	Workplan for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Nokia, Xiaomi

- R4-2213970	Initial discussion on enabling the support for 256QAM on UL for FR2-1	Ericsson Limited

- R4-2214111	Email Discussion Summary for [104-e][133] FR2_enh_req_Ph3	Moderator (Nokia)

- R4-2214244	Email Discussion Summary for [104-e][133] FR2_enh_req_Ph3	Moderator (Nokia)

- R4-2214453	WF on UL 256QAM	Xiaomi

- R4-2214454	WF on test metric for BC in RRC_INACTIVE and initial access

RAN4#104-bis-e

- R4-2215479	beam correspondence requirement for initial access state	CMCC

- R4-2215480	beam correspondence test issues for initial access state	CMCC

- R4-2215511	Beam correspondence requirement applicability	Nokia, Nokia Shanghai Bell

- R4-2215512	UE beam type and DRX implications	Nokia, Nokia Shanghai Bell

- R4-2215513	Beam Correspondence Test Issues	Nokia, Nokia Shanghai Bell

- R4-2215577	Link level simulation results for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2215578	Proposals on UE RF requirements for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2215630	Further consideration on BC requirement applicability for IA/RA-SDT/CD-SDT	Apple

- R4-2215631	Discussion on UE beam type and DRX implications	Apple

- R4-2215632	discussion on Beam correspondence test issues	Apple

- R4-2215636	LS on extending beam lock function for testing in initial access	Apple

- R4-2215702	FR2 beam correspondence requirement and test for random access	Samsung

- R4-2215854	On beam correspondence requirements applicability in RRC_IDLE or RRC_INACTIVE for Rel-18 NR FR2	Huawei, HiSilicon

- R4-2215855	On UE beam Type for Rel-18 Inactive Beam Correspondence	Huawei, HiSilicon

- R4-2215856	On beam correspondence test issues in RRC_IDLE or RRC_INACTIVE for Rel-18 NR FR2	Huawei, HiSilicon

- R4-2215920	Link performance on FR2-1 UL 256 QAM 	LG Electronics France

- R4-2216128	Feasibility evaluation of FR2 UL 256 QAM	vivo

- R4-2216129	Discussion on requiremnet applicability for beam correspondence	vivo

- R4-2216130	Discussion on beam type and UE requiremnet  for beam correspondence during non-RRC_CONNECTED state	vivo

- R4-2216131	Discussion on test related issue of beam correspondence	vivo

- R4-2216245	Simulation results for UL 256QAM	Huawei, HiSilicon

- R4-2216251	UL 256-QAM simulations for FR2-1	Sony

- R4-2216252	Views on Beam correspondence for initial access 	Sony, Ericsson

- R4-2216348	TR38.891 v 0.1.0 for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Xiaomi,Nokia

- R4-2216349	TP for TR 38.891 on link level simulation assumptions for FR2 UL 256QAM	Xiaomi

- R4-2216350	Discussion on UL 256QAM	Xiaomi

- R4-2216351	Discussion on beam correspondence requirements for RRC_INACTIVE and initial access	Xiaomi

- R4-2216426	Discussion on FR2 UL 256qam results	ZTE Corporation

- R4-2216438	R18 Discussion on FR2 beam correspondence requirements in initial access	OPPO

- R4-2216439	R18 Discussion on FR2 beam type in initial access	OPPO

- R4-2216440	R18 Discussion on FR2 beam correspondence test in initial access	OPPO

- R4-2216584	FR2-1 UL 256QAM: EVM testing using PTRS	Anritsu Limited

- R4-2216784	On enabling FR2 UL256QAM	Qualcomm Incorporated

- R4-2216785	On initial access beam correspondence	Qualcomm Incorporated

- R4-2216873	Discussion on enabling the support for 256QAM on UL for FR2-1	Ericsson Limited

- R4-2217009	Email discussion summary for [104-bis-e][130] FR2_enh_req_Ph3_part1	Moderator (Nokia)

- R4-2217010	Email discussion summary for [104-bis-e][131] FR2_enh_req_Ph3_part2	Moderator (Xiaomi)

- R4-2217727	WF on BC in RRC_INACTIVE and initial access	Nokia

- R4-2217729	WF on UL 256 QAM	Xiaomi

- R4-2217730	TP for TR 38.891 on link level simulation assumptions for FR2 UL 256QAM	Xiaomi

- R4-2217782	Email discussion summary for [104-bis-e][130] FR2_enh_req_Ph3_part1	Moderator (Nokia)

- R4-2217783	Email discussion summary for [104-bis-e][131] FR2_enh_req_Ph3_part2	Moderator (Xiaomi)

RAN4#105

- R4-2218040	On enabling FR2 UL256QAM	Qualcomm Incorporated

- R4-2218041	On initial access beam correspondence	Qualcomm Incorporated

- R4-2218299	Beam correspondence requirement applicability	Nokia, Nokia Shanghai Bell

- R4-2218300	UE beam type and DRX implications	Nokia, Nokia Shanghai Bell

- R4-2218301	Beam Correspondence Test Issues	Nokia, Nokia Shanghai Bell

- R4-2218326	Link level simulation results for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2218327	System level simulation results for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2218328	Proposals on UE RF requirements for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2218558	FR2 beam correspondence requirement for initial access	Samsung

- R4-2218559	FR2 beam correspondence test for initial access	Samsung

- R4-2218595	Discussion on FR2 UL 256QAM	ZTE Corporation

- R4-2218637	beam correspondence requirement for initial access state	CMCC

- R4-2218638	beam correspondence test issues for initial access state	CMCC

- R4-2218681	Discussion on FR2-1 UL 256QAM	LG Electronics France

- R4-2218689	Further consideration on BC requirement applicability for IA/RA-SDT/CG-SDT	Apple

- R4-2218690	Further consideration on UE beam type and DRX implications for BC	Apple

- R4-2218691	Further consideration on test issue for beam correspondence	Apple

- R4-2218692	LS on beam lock function for BC testing in initial access	Apple

- R4-2218753	UL 256-QAM simulations for FR2-1	Sony

- R4-2218754	Views on Beam correspondence for initial access	Sony, Ericsson

- R4-2218869	Further evaluation for FR2-1 UL 256QAM based on SLS	vivo

- R4-2218870	Discussion on beam correspondence requirement applicability	vivo

- R4-2218871	Discussion on beam type and implementation agnostic	vivo

- R4-2218872	Discussion on beam correspondence test issues	vivo

- R4-2218940	Discussion on EVM requirements for FR2-1 UL 256QAM	MediaTek Korea Inc.

- R4-2219075	Discussion on UL 256QAM	Beijing Xiaomi Software Tech

- R4-2219115	Discussion on beam correspondence requirements for RRC_INACTIVE and initial access	Beijing Xiaomi Software Tech

- R4-2219121	TR38.891 v 0.2.0 for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Xiaomi,Nokia

- R4-2219122	TP for TR 38.891 on link level simulation results and system level simulation assumption for FR2 UL 256QAM	Xiaomi

- R4-2219123	Discussion on beam type and DRX implication	Xiaomi

- R4-2219144	Simulation results for UL 256QAM	Huawei, HiSilicon

- R4-2219189	Discussion on beam correspondence requirement and its applicability	ZTE Corporation

- R4-2219596	R18 Discussion on FR2 beam correspondence requirements in IA	OPPO

- R4-2219597	R18 Discussion on FR2 beam type in IA	OPPO

- R4-2219598	R18 Discussion on FR2 beam correspondence test in IA	OPPO

- R4-2219815	On beam correspondence requirements applicability	Huawei, HiSilicon

- R4-2219816	On UE beam Type for Rel-18 Inactive Beam Correspondence	Huawei, HiSilicon

- R4-2219817	On beam correspondence test issues	Huawei, HiSilicon

- R4-2219900	On beam correspondence requirements  for RRC_INACTIVE and initial access	MediaTek

- R4-2219901	On beam type for RRC_INACTIVE and initial access	MediaTek

- R4-2219902	On beam correspondence requirements test issues for RRC_INACTIVE and initial access	MediaTek

- R4-2220036	Simulation results for UL 256QAM feasibility study for FR2-1	Ericsson Limited

- R4-2220109	Topic summary for [105][129] FR2_enh_req_Ph3_part1	Moderator (Nokia)

- R4-2220110	Topic summary for [105][130] FR2_enh_req_Ph3_part2	Moderator (Xiaomi)

- R4-2220517	WF on beam correspondence requirements for initial access and RRC_inactive mode	Nokia

- R4-2220518	LS on testability for BC testing in initial access	Apple, Mediatek

- R4-2220535	WF on FR2 UL 256QAM	Xiaomi

- R4-2220810	WF on FR2 UL 256QAM	Xiaomi

- R4-2220825	LS on testability for BC testing in initial access	Apple, Mediatek

RAN4#106

- R4-2300193	System level simulation results for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2300194	Proposals on UE RF requirements for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2300343	On FR2 UL 256QAM	Apple

- R4-2300505	Beam correspondence requirement applicability	Nokia, Nokia Shanghai Bell

- R4-2300506	UE beam type and DRX implicationss	Nokia, Nokia Shanghai Bell

- R4-2300507	Beam correspondence test issues	Nokia, Nokia Shanghai Bell

- R4-2300707	On enabling FR2 UL256QAM	Qualcomm Incorporated

- R4-2300708	On initial access beam correspondence	Qualcomm Incorporated

- R4-2300795	Beam correspondence requirements for initial access	CMCC

- R4-2300796	Beam correspondence test issues for initial access state	CMCC

- R4-2300821	Discussion on FR2-1 UL 256QAM	LG Electronics France

- R4-2300989	Discussion on how to achieve maximum output power in initial access	Samsung

- R4-2301147	UL 256QAM and CPE compensation based on PTRS	Anritsu Limited

- R4-2301179	R18 FR2 beam correspondence requirements in IA	OPPO

- R4-2301180	R18 FR2 beam type in IA	OPPO

- R4-2301181	R18 FR2 beam correspondence test in IA	OPPO

- R4-2301235	Discussion on FR2-1 UL 256QAM	ZTE Corporation

- R4-2301433	Discussion on UE UL 256QAM	Huawei, HiSilicon

- R4-2301569	Further evaluation on FR2 UL 256QAM	vivo

- R4-2301570	Discussion on beam correspondence requirement applicability in initial access	vivo

- R4-2301571	Discussion on beam correspondence requirement for msg1	vivo

- R4-2301579	On beam correspondence requirements	Huawei, HiSilicon

- R4-2301580	On beam correspondence test issues	Huawei, HiSilicon

- R4-2301607	On beam correspondence test issues	MediaTek Inc.

- R4-2301608	On beam type for beam correspondence requirements for initial access and RRC_INACTIVE	MediaTek Inc.

- R4-2301609	On correspondence requirements for initial access and RRC_INACTIVE	MediaTek Inc.

- R4-2301618	TR38.891 v 0.3.0 for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Xiaomi,Nokia

- R4-2301619	TP for TR 38.891 on link level simulation results and system level simulation assumption for FR2 UL 256QAM	Xiaomi

- R4-2301620	Discussion on UL 256QAM	Xiaomi

- R4-2301621	Discussion on beam correspondence requirements for RRC_INACTIVE and initial access	Xiaomi

- R4-2301928	Views on FR2-1 UL 256QAM	MediaTek Korea Inc.

- R4-2302240	Views on UL 256-QAM for FR2-1	Sony

- R4-2302249	Views on Beam correspondence for initial access	Sony, Ericsson

- R4-2302337	Proposals on UE RF requirements for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2302371	On PTRS correction for EVM test	Huawei, HiSilicon

- R4-2302476	On BC requirement for IA/RA-SDT/CG-SDT	Apple

- R4-2302529	Proposals on UE RF requirements for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2302733	Discussion on UE RF requirements for UL 256QAM for FR2-1	Ericsson Limited

- R4-2302734	SLS results for UL 256QAM feasibility study for FR2-1	Ericsson Limited

- R4-2302822	Topic summary for [106][129] FR2_enh_req_Ph3_part1, Nokia

- R4-2302823	Topic summary for [106][130] FR2_enh_req_Ph3_part2, Xiaomi

- R4-2303491	WF on FR2-1 UL 256QAM, Xiaomi

- R4-2303709	WF on FR2-1 UL 256QAM, Xiaomi

- R4-2303717	WF on beam correspondence requirements for initial access and RRC_inactive mode, Nokia

RAN4#106-bis-e

- R4-2304119	Proposals on UE RF requirements for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2304197	Beam correspondence requirements for initial access	CMCC

- R4-2304198	Beam correspondence test issues for initial access state	CMCC

- R4-2304310	Beam correspondence requirement for IA/RA-SDT/CG-SDT	Apple

- R4-2304311	Further consideration on test issue for beam correspondence	Apple

- R4-2304312	Introducing beam correspondence requirement for IA/RA-SDT/CG-SDT	Apple

- R4-2304313	Revised WID: NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Apple

- R4-2304314	LS on testing for beam correspondence	Apple

- R4-2304327	On FR2 UL 256QAM	Apple

- R4-2304473	Beam correspondence requirement applicability	Nokia, Nokia Shanghai Bell

- R4-2304474	UE beam type and DRX implicationss	Nokia, Nokia Shanghai Bell

- R4-2304475	Beam correspondence test issues	Nokia, Nokia Shanghai Bell

- R4-2304601	On enabling FR2 UL256QAM	Qualcomm Incorporated

- R4-2304602	On UBF for initial access beam correspondence	Qualcomm Incorporated

- R4-2304625	TP for TR 38.891: General and Specification impact	Apple

- R4-2304626	TP for TR 38.891: Testing impact	Apple

- R4-2304629	On beam correspondence requirements	Huawei, HiSilicon

- R4-2304630	On beam correspondence test issues	Huawei, HiSilicon

- R4-2304634	MPR evaluation results for FR2-1 UL256QAM PC1 and PC2	LG Electronics France

- R4-2304689	Discussion on FR2-1 UL 256QAM	ZTE Corporation

- R4-2304699	Views on FR2-1 UL 256QAM	MediaTek Korea Inc.

- R4-2304826	Thoughts on breakthrough of FR2 beam correspondence in initial access	Samsung

- R4-2304827	Further reply LS on testability for beam correspondence in initial access	Samsung

- R4-2305066	TR38.891 v 0.4.0 for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Xiaomi,Nokia

- R4-2305067	TP for TR 38.891 on link level simulation results and system level simulation assumption for FR2 UL 256QAM	Xiaomi

- R4-2305068	Discussion on UL 256QAM	Xiaomi

- R4-2305069	Discussion on beam correspondence requirements for RRC_INACTIVE and initial access	Xiaomi

- R4-2305070	Discussion on beam correspondence test for RRC_INACTIVE and initial access	Xiaomi

- R4-2305093	Discussion on FR2 UL 256QAM	vivo

- R4-2305094	Discussion on beam correspondence requirement applicability	vivo

- R4-2305095	Discussion on beam type and requirement of beam correspondence	vivo

- R4-2305096	Discussion on beam correspondence test related issue	vivo

- R4-2305309	UE UL 256QAM	Huawei, HiSilicon

- R4-2305352	Discussion on beam correspondence requirement applicability	ZTE Corporation

- R4-2305683	Requirement applicability for RRC_INACTIVE and initial access	Intel Corporation

- R4-2305691	UL 256QAM, phase noise profiles and EVM testing	Anritsu Limited

- R4-2305704	On beam correspondence requirement applicability for initial access and RRC_INACTIVE mode	MediaTek Inc.

- R4-2305705	On UE beam type and DRX implications	MediaTek Inc.

- R4-2305706	On Beam correspondence test issues	MediaTek Inc.

- R4-2305745	Views on UL 256-QAM for FR2-1	Sony

- R4-2305747	Views on Beam correspondence for initial access	Sony, Ericsson

- R4-2305835	Discussion on UL 256QAM UE RF requirements for FR2-1	Ericsson Limited

- R4-2306206	Topic summary for [106-bis-e][127] FR2_enh_req_Ph3_part1	Moderator (Nokia)

- R4-2306207	Topic summary for [106-bis-e][128] FR2_enh_req_Ph3_part2	Moderator (Xiaomi)

- R4-2306289	Topic summary for [106-bis-e][127] FR2_enh_req_Ph3_part1	Moderator (Nokia)

- R4-2306290	Topic summary for [106-bis-e][128] FR2_enh_req_Ph3_part2	Moderator (Xiaomi)

- R4-2306600	WF on beam correspondence in initial access and RRC_INACTIVE	Nokia

- R4-2306601	UE beam type and DRX implicationss	Nokia, Nokia Shanghai Bell

- R4-2306602	TP for TR 38.891: General and Specification impact	Apple

- R4-2306603	WF on FR2-1 UL 256 QAM	Xiaomi

RAN4#107

- R4-2307043	UL 256QAM, phase noise profiles and EVM testing	Anritsu Limited

- R4-2307213	On beam correspondence requirements	Huawei, HiSilicon

- R4-2307214	On beam correspondence test issues	Huawei, HiSilicon

- R4-2307231	TP to TR 38.891: System level simulation results for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2307669	On beam correspondence requirement for IA	Apple

- R4-2307670	On testing for beam correspondence	Apple

- R4-2307671	LS on testing for beam correspondence	Apple

- R4-2307673	TP for TR 38.891: General and Specification impact	Apple

- R4-2307674	TP for TR 38.891: Testing impact	Apple

- R4-2307766	Discussion on UE UL 256QAM	Huawei, HiSilicon

- R4-2307846	Discussion on beam correspondence requirement applicability	ZTE Corporation

- R4-2307931	Discussion on FR2-1 UL 256QAM	RICHTEK KOREA

- R4-2307934	Discussion on FR2 beam correspondence requirement in initial access	Samsung

- R4-2307935	Discussion on FR2 beam correspondence test in initial access	Samsung

- R4-2308168	Discussion on FR2-1 UL 256QAM	ZTE Corporation

- R4-2308199	Beam correspondence requirements for initial access	CMCC

- R4-2308200	Beam correspondence test issues for initial access state	CMCC

- R4-2308223	Discussion for FR2-1 UL256QAM	LG Electronics France

- R4-2308226	On UL 256QAM UE RF requirements for FR2-1	Ericsson Limited

- R4-2308227	Discussion on PTRS configuration for FR2 256QAM	vivo

- R4-2308228	Discussion on beam correspondence requirement and applicability	vivo

- R4-2308229	Discussion on beam type and relaxation in initial acsess	vivo

- R4-2308230	TP for test related issue of beam correspondence in initial acess	vivo

- R4-2308387	On beam correspondence requirement applicability for IA and RRC_INACTIVE mode	MediaTek Inc.

- R4-2308388	On UE beam type and DRX implications	MediaTek Inc.

- R4-2308389	On beam correspondence test issues	MediaTek Inc.

- R4-2308603	Beam correspondence requirement applicability	Nokia, Nokia Shanghai Bell

- R4-2308604	UE beam type and DRX implications		Nokia, Nokia Shanghai Bell

- R4-2308605	Beam correspondence test issues	Nokia, Nokia Shanghai Bell

- R4-2308606	Introducing beam correspondence requirement for initial access and RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R4-2308803	TR38.891 v 0.5.0 for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Xiaomi,Nokia

- R4-2308804	TP for TR 38.891 on simulation assumptions for phase noise profiles evaluation and MPR simulation results for FR2 UL 256QAM	Xiaomi

- R4-2308805	Discussion on UL 256QAM	Xiaomi

- R4-2308806	Discussion on beam correspondence requirements for RRC_INACTIVE and initial access	Xiaomi

- R4-2309028	Views on UL 256-QAM for FR2-1	Sony

- R4-2309029	Views on Beam correspondence for initial access	Sony, Ericsson

- R4-2309074	On UL FR2 256QAM	Apple

- R4-2309281	On enabling FR2 UL256QAM	Qualcomm Incorporated

- R4-2309282	On test conditions for initial access beam correspondence	Qualcomm Incorporated

- R4-2310013	Topic summary for [107][130] FR2_enh_req_Ph3_part1	Moderator (Nokia)

- R4-2310014	Topic summary for [107][131] FR2_enh_req_Ph3_part2	Moderator (Xiaomi)

- R4-2310258	Introducing beam correspondence requirement for initial access and RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R4-2310259	WF on beam correspondence in initial access and RRC inative mode	Nokia

- R4-2310260	WF on UL 256QAM requirements	 Xiaomi

- R4-2310282	Ad hoc minutes for FR2 enhancement part1 and part 2		Nokia

- R4-2310291	TP for TR 38.891: General and Specification impact	Apple

- R4-2310292	UE beam type and DRX implications		Nokia, Nokia Shanghai Bell

- R4-2310293	TP for test related issue of beam correspondence in initial acess	vivo

RAN4#108

- R4-2311082	Discussion on UL 256 QAM BS Demodulation	Nokia, Nokia Shanghai Bell

- R4-2311083	Supporting simulations for UL 256 QAM BS Demodulation	Nokia, Nokia Shanghai Bell

- R4-2311159	Discussion on PUSCH demodulation requirements for FR2 UL256QAM	NTT DOCOMO, INC.

- R4-2311249	On FR2 UL 256QAM	Apple

- R4-2311282	On enabling FR2 UL256QAM	Qualcomm Incorporated

- R4-2311283	On initial access beam correspondence	Qualcomm Incorporated

- R4-2311309	On open issue for beam correspondence	Apple

- R4-2311310	LS on beam correspondence testing	Apple, Huawei

- R4-2311311	On beam correspondence requriement	Apple

- R4-2311312	TP for TR 38.891: Specification impact	Apple

- R4-2311533	Beam correspondence requirement applicability	Nokia, Nokia Shanghai Bell

- R4-2311534	Text Proposal for TR 38.891 on Spherical coverage requirement	Nokia, Nokia Shanghai Bell

- R4-2311535	Text Proposal for TR 38.891 on Impact of power control accuracy	Nokia, Nokia Shanghai Bell

- R4-2311536	Introducing beam correspondence requirement for initial access and RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R4-2311665	MPR simulation results for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2311666	Proposals on UE RF requirements for FR2-1 UL 256QAM	Nokia, Nokia Shanghai Bell

- R4-2311813	Discussion on Beam correspondence requirements	CMCC

- R4-2311830	Discussion on FR2-1 UL 256QAM	ZTE Corporation

- R4-2311831	Discussion on demodulation for FR2-1 UL 256QAM	ZTE Corporation

- R4-2312022	Discussion on beam correspondence requirement applicability	ZTE Corporation

- R4-2312069	Discussion on FR2 UL 256QAM demodulation requirements	Ericsson

- R4-2312218	View on BS demodulation requirements for FR2 256QAM	Samsung

- R4-2312237	Discussion for FR2-1 UL256QAM MPR	LG Electronics France

- R4-2312317	Discussion on UE UL 256QAM	Huawei, HiSilicon

- R4-2312508	Discussion on requirements of initial access beam correspondence	Samsung

- R4-2312574	Discussion on FR2 UL 256QAM	vivo

- R4-2312575	Discussion on beam correspondence requirement for initial access	vivo

- R4-2312576	Discussion on test related issue for beam correspondence in initial access	vivo

- R4-2312683	TR38.891 v 0.6.0 for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Xiaomi,Nokia

- R4-2312684	TP for TR 38.891 on simulation results of phase noise profiles evaluation and MPR for FR2 UL 256QAM	Xiaomi

- R4-2312685	Draft CR for Rel-18 38.101-2 to introduce FR2-1 UL 256QAM RF requirements	Xiaomi

- R4-2312686	Discussion on UL 256QAM	Xiaomi

- R4-2312687	Discussion on BS PUSCH demodulation performance for 256QAM	Xiaomi

- R4-2312688	Discussion on beam correspondence requirements for RRC_INACTIVE and initial access	Xiaomi

- R4-2313017	On beam correspondence requirements	Huawei, HiSilicon

- R4-2313018	On beam correspondence test issues and LS to RAN5	Huawei, HiSilicon

- R4-2313019	LS on testability issues of PRACH beam correspondence requirements	Huawei, HiSilicon

- R4-2313190	Views on UL 256-QAM for FR2-1	Sony

- R4-2313194	Views on Beam correspondence for initial access	Sony, Ericsson

- R4-2313417	Discussion on FR2-1 UL 256QAM	MediaTek (Shenzhen) Inc.

- R4-2313419	On beam correspondence requirement applicability for IA and RRC_INACTIVE mode	MediaTek (Shenzhen) Inc.

- R4-2313420	On beam correspondence test issues	MediaTek (Shenzhen) Inc.

- R4-2313665	Discussion on FR2 UL 256QAM performance requirements	Huawei, HiSilicon

- R4-2313826	On FR2-1 UL 256QAM UE RF requirements	Ericsson Limited

- R4-2314212	Topic summary for [108][130] FR2_enh_req_Ph3_part1	Nokia

- R4-2314213	Topic summary for [108][131] FR2_enh_req_Ph3_part2	Xiaomi

- R4-2314619	Discussion on FR2-1 UL 256QAM	ZTE

- R4-2314675	LS on beam correspondence testing		Apple, Huawei

- R4-2314676	WF on beam correspondence for initial access	Nokia

- R4-2314677	WF on UE RF requirements for FR2-1 UL 256QAM	Xiaomi

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template