3GPP TSG RAN Meeting #101									       RP-232633

Bangalore, India, September 11-15, 2023				               (revision of RP-232261)

Status Report to TSG

Agenda item:			9.3.3.7

| WI / SI Name | Non-Public Networks Phase 2: NG-RAN aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | eNPN_Ph2-NGRAN-Core |  |  |  |  |
| Unique ID | 991138 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231185 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 99% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Shengnan Liu |
|  | Company | China Telecom |
|  | Email | liushn@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #123:

No signalled capability on AS is needed. Expect to Capture something in 306, optional without signalling.

2.2.2	Remaining Open issues

- Void.

2.3	RAN3

2.3.1	Agreements

RAN3#121:

- BL CRs to TS 38.300, TS38.423, TS38.413 and TS29.413 are endorsed.

- Add the Selected NID in S-NODE ADDITION REQUEST and S-NODE MODIFICATION REQUEST in XnAP.

- Set the criticality of the Equivalent SNPNs IE to “reject” in NGAP and XnAP.

- TP R3-234581 for BLCR TS38.413 is agreed.

- TP R3-234582 for BLCR TS38.423 is agreed.

2.3.2	Remaining Open issues

- Void.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #123:

- R2-2307948	Discussion on remaining issues of eNPN in R18	China Telecom	discussion	Rel-18	eNPN_Ph2-NGRAN-Core

- R2-2307949	Draft CR to TS 38.306 on introduction of R18 eNPN	China Telecom	draftCR	Rel-18	38.306	17.5.0	B	eNPN_Ph2-NGRAN-Core

- R2-2308048	Discussion on RAN impact for NPN enhancement in Rel-18	Huawei, HiSilicon	discussion	Rel-18	eNPN_Ph2

- R2-2307619	Discussion on RAN impacts of further NPN enhancement	Lenovo	discussion	Rel-18	eNPN_Ph2-NGRAN-Core

- R2-2308675	Discussion on UE capability for R18 eNPN	vivo	discussion	Rel-18

- R2-2308765	Remaining issues on Further Enhancement NPN	CATT	discussion	Rel-18	eNPN_Ph2-NGRAN-Core

- R2-2308917	NPN Rel-18 capabilities	Ericsson	discussion	Rel-18	eNPN_Ph2-NGRAN-Core

RAN3 #121:

- R3-233739 (BLCR to 29.413) Support of the enhanced NPN phase 2 (Huawei, China Telecom, Nokia, Nokia Shanghai Bell, NEC, LG Electronics, ZTE, Samsung, Ericsson)

- R3-233746 Support of the enhanced NPN phase 2 (ZTE, Nokia, Nokia Shanghai Bell, Huawei, NEC, LG Electronics, Samsung)

- R3-233779 (BLCR to 38.300) On introduction of R18 eNPN (China Telecom, Huawei, ZTE, CATT, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, NEC, Ericsson)

- R3-233830 Introduction of equivalent SNPNs (Ericsson, Huawei, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, ZTE, NEC)

- R3-234007 Work Plan for Further Enhancement for Private Network Support for NG-RAN WI (China Telecommunication)

- R3-233858 Indicating selected SNPN over Xn for Further NPN Enhancements  (Nokia, Nokia Shanghai Bell)

- R3-233859 (TP for TS 38.423) Selected SNPN over Xn for further NPN Enhancements   (Nokia, Nokia Shanghai Bell)

- R3-234235 Remaining topics for Rel-18 eNPN work (Ericsson)

- R3-233873 eNPN impact on RAN specifications (NEC)

- R3-233953 Discussion on Enhanced support of NPN (Samsung)

- R3-233965 (TP to eNPN_Ph2 BLCR for TS 38.413) Support of the enhanced NPN phase 2 (Huawei)

- R3-233966 (TP to eNPN_Ph2 BLCR for TS 38.423) Support of the enhanced NPN phase 2 (Huawei)

- R3-234117 Discussion on RAN impact for NPN enhancement in Rel-18 (CATT)

- R3-234118 [TP to 38.423 for eNPN] RAN impact for NPN enhancement in Rel-18 (CATT)

- R3-234236 [TP for BL CR 38.413] Editorials for the NGAP BL CR (Ericsson)

- R3-234480 left issues on RAN support for eNPN phase 2 (ZTE)

- R3-234481 TPs to BL CRs for eNPN phase 2 (ZTE)

- R3-234487 Remaining open issue in eNPN (LG Electronics)

- R3-234003 Discussion on remaining issues to support eNPN (China Telecommunication)

- R3-234004 (TP to BL CRs of 38.423) On support of eNPN (China Telecommunication)

- R3-233797 Introduction of equivalent SNPNs (Ericsson, Huawei, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, ZTE, NEC)

- R3-234551 SoD_R18NPN_Solution_summary, China Telecom

- R3-234730 (TP to eNPN_Ph2 BLCR for TS 38.423) Support of the enhanced NPN phase 2 (Huawei)

- R3-234582 [TP for BL CR 38.413] Editorials for the NGAP BL CR (Ericsson)

- R3-234533  Support of the enhanced NPN phase 2 (ZTE, Nokia, Nokia Shanghai Bell, Huawei, NEC, LG Electronics, Samsung)

- R3-234501 Introduction of equivalent SNPNs (Ericsson, Huawei, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, ZTE, NEC)