3GPP TSG RAN Meeting #101	                                                                                   RP-232635

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.3.1.6

| WI / SI Name | NR network-controlled repeaters |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_netcon_repeater |  |  |  |  |
| Unique ID | 970079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230175 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: 95% RAN1(100%) RAN2(99%) RAN3(99%) RAN4(75%) | Performance Part: 30% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Nan Zhang |
|  | Company | ZTE |
|  | Email | Zhang.nan152@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#114

Agreement: Adopt the following changes highlighted in chromatic fonts, while keeping the yellow highlighting, if any, as shown

| 43. NR_netcon_repeater | 43-3 | Aperiodic beam indication for access link | 1.Support aperiodic beam indication for access link 2. Supported slot-offset k values for reference slot | 43-1 | N/A Yes | Yes N/A | NCR-MT cannot decode the aperiodic beam indication | Per NCR-MT | No | No | Yes | Component 2 candidate values: - 15 kHz: {[0,] 1 [, 2,3,4]} - 30 kHz: {[0,]1 [, 2,3,4]} - 60 kHz: {[0,]1, 2 [ ,3,4]} - 120 kHz: {[0,]1, 2 [, 3,4]} | Optional with capability signaling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Agreement: Adopt the following changes highlighted in chromatic fonts, while keeping the yellow highlighting, if any, as shown

| 43. NR_netcon_repeater | 43-6 | Dedicated signalling for backhaul link beam indication | 1. Support dedicated signalling for backhaul link beam indication | 43-1, 43-8 | N/A Yes | Yes N/A | Dedicated signalling for backhaul link beam indication is not supported | Per NCR-MT | No | No | Yes | [Component candidate values: {Rel-15/16 (non-unified TCI) only, Rel-17 (unified TCI), Rel-15/16 (non-unified TCI) Rel-17 (unified TCI), both}] | Optional with capability signaling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Agreement: Adopt the following changes highlighted in chromatic fonts, while keeping the yellow highlighting, if any, as shown

| 43. NR_netcon_repeater | 43-8 | Adaptive beam for NCR backhaul link/C-link | Support of backhaul link beam determination based on predefined rule | 43-1, 2-2,2-4, 2-4a | N/A Yes | Yes N/A | The beam for backhaul link and C-link is fixed. | Per NCR-MT | No | No | Yes | FFS: Component candidate values: {Rel-15/16 (non-unified TCI) only, Rel-17 (unified TCI) only, both} | Optional with capability signaling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Agreement: Adopt the following changes highlighted in chromatic fonts, while keeping the yellow highlighting, if any, as shown

| 43. NR_netcon_repeater | 43-4 | Semi-persistent beam indication for access link | 1.Support semi-persistent beam indication for access link 2. Priority flag for semi-persistent indication 3.Support of [temporary] MAC CE override of the RRC configuration configured of the beam index(es) in at activation of semi-persistent beam indication | 43-1 | N/A Yes | Yes N/A | NCR-MT cannot decode the semi-persistent beam indication | Per NCR-MT | No | No | Yes |  | Optional with capability signaling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Agreement: Adopt the following changes highlighted in chromatic fonts, while keeping the yellow highlighting, if any, as shown

| 43. NR_netcon_repeater | 43-1 | Basic NCR support | 1. Support of fixed beam for C-link/backhaul link 2. Support of TDMed UL transmission of C-link and backhaul link 3. Support of ON-OFF operation for NCR-Fwd based on access link beam indication 4. Support of TDD UL/DL determination for backhaul/access link based on TDD UL/DL configuration of C-link 5. Support of Tx/Rx timing determination for backhaul/access link based on Tx/Rx timing of C-link 6. Support of beam correspondence of the DL/UL of the access link at NCR-Fwd 7.Support periodic beam indication for access link 8. Priority flag for periodic indication |  | N/A Yes | Yes N/A | NCR is not supported | Per NCR-MT | No | No | Yes | A NCR-MT that includes ncr-NodeIndication in RRC Setup Complete must support FG 43-1 | Optional without capability signaling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 43. NR_netcon_repeater | 43-3 | Aperiodic beam indication for access link | 1.Support aperiodic beam indication for access link 2. Supported slot-offset k values for reference slot | 43-1 | N/A Yes | Yes N/A | NCR-MT cannot decode the aperiodic beam indication | Per NCR-MT | No | No | Yes | Component 2 candidate values: - 15 kHz: {[0,] 1 [, 2,3,4]} - 30 kHz: {[0,]1 [, 2,3,4]} - 60 kHz: {[0,]1, 2 [ ,3,4]} - 120 kHz: {[0,]1, 2 [, 3,4]} | Optional with capability signaling |
| 43. NR_netcon_repeater | 43-4 | Semi-persistent beam indication for access link | 1.Support semi-persistent beam indication for access link 2. Priority flag for semi-persistent indication 3.Support of [temporary] MAC CE override of the RRC configuration of the beam index(es) in semi-persistent beam indication | 43-1 | N/A Yes | Yes N/A | NCR-MT cannot decode the semi-persistent beam indication | Per NCR-MT | No | No | Yes |  | Optional with capability signaling |
| 43. NR_netcon_repeater | 43-5 | Simultaneous UL transmission of backhaul link and C-link | 1. Simultaneous UL transmission of backhaul link and C-link | 43-1 | N/A Yes | Yes N/A | NCR only supports TDMed UL transmission of C-link and backhaul link | Per NCR-MT | No | No | Yes |  | Optional with capability signaling |
| 43. NR_netcon_repeater | 43-6 | Dedicated signalling for backhaul link beam indication | 1. Support dedicated signalling for backhaul link beam indication | 43-1, 43-8 | N/A Yes | Yes N/A | Dedicated signalling for backhaul link beam indication is not supported | Per NCR-MT | No | No | Yes | [Component candidate values: {Rel-15/16, Rel-17, both}] | Optional with capability signaling |
| 43. NR_netcon_repeater | 43-8 | Adaptive beam for NCR backhaul link/C-link | Support of backhaul link beam determination based on predefined rule | 43-1, 2-2,2-4, 2-4a | N/A Yes | Yes N/A | The beam for backhaul link and C-link is fixed. | Per NCR-MT | No | No | Yes | FFS: Component candidate values: {Rel-15/16, Rel-17, both} | Optional with capability signaling |

Agreement: Send LS to RAN2 informing them that

- dynamic DL/UL operation related UE features FG 3-6, FG 5-1a and Component 7 of FG 5-1 are not supported for NCR

- NCR-MT supports the following layer-1 mandatory UE features excluding CA/DC related statements (e.g., component 2 of 3-1 or component 4 of 6-1)

  - 0-1, 0-3, 0-4, 1-1, 2-1, 2-5, 2-6, 2-12, 2-16, 2-16a, 2-32 (only components 1-4 and 7), 2-50 (only components 1,2), 2-52 (only components 1, 2), 3-1 (only components 1,2,3,4,5), 4-1, 4-10, 5-1 (only components 1/2/3/4/5/6/9/10/12), 6-1, 7-1, 8-3

2.1.2	Remaining Open issues

None.

2.2	RAN2

2.2.1	Agreements

None

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

None

2.3.2	Remaining Open issues

None

2.4	RAN4

2.4.1	Agreements

RAN4#108 meeting:

###### RF requirements:

Agreement reached online

Issue 1-2:  NCR-MT feature list

- Agreement:

  - There’s no feature list for NCR-Fwd

Topic #3 NCR-MT requirements

Issue 3-1-1   Transmitter ON-OFF power and transition period

- Agreement:

  - Proposal 1: for Wide area NCR-MT transmitter ON-OFF power and transition period requirement, propose to reuse the Wide area IAB-MT requirement.

  - Proposal 2: for Local area NCR-MT transmitter ON-OFF power and transition period requirement, propose to reuse the legacy UE requirement.

Issue 3-1-2   Transmitter unwanted emission requirement

- Agreement:

  - For Local area NCR-MT which not support simultaneous MT and FWD transmission, reuse legacy UE SEM requirement.

  - FFS for the applicable requirements if the NCR supports simultaneous MT and FWD transmission

Issue 3-1-3   Transmitter spurious emission requirement

- Agreement:

  - For NCR-MT which not support simultaneous MT and FWD transmission

    - For Wide area NCR-MT transmitter spurious requirement, reuse the legacy repeater uplink transmitter spurious emission requirement.

    - For local area NCR-MT transmitter spurious requirement, reuse the legacy UE transmitter spurious emission requirement.

  - FFS for the applicable requirements if the NCR supports simultaneous MT and FWD transmission

Issue 3-1-4   Transmitter transmitter intermodulation

- Agreement:

  - For Wide area NCR-MT transmitter intermodulation requirement, reuse the Rel-16 IAB-MT intermodulation requirements.

  - For Local area NCR-MT transmitter intermodulation requirement, reuse the Rel-16 IAB-MT intermodulation requirements.

  - The IM level based on NCR-Fwd link

  - During test, NCR-MT need to pass corresponding SEM requirements and spurious emission requirements.

Issue 3-2-1    REFSENS requirement

- Agreement:

  - For LA NCR-MT: reusing legacy UE assumption on NF

  - Use the revised Table 2-1 for FRC parameters below for FR1 NCR-MT

Table 2-1: FRC parameters for FR1 reference sensitivity level for NCR-MT.

| Reference channel | G-FR1-A1-21 | G-FR1-A1-22 | G-FR1-A1-23 | G-FR1-A1-24 | G-FR1-A1-25 | G-FR1-A1-26 |
| --- | --- | --- | --- | --- | --- | --- |
| Subcarrier spacing (kHz) | 15 | 30 | 60 | 15 | 30 | 60 |
| Allocated resource blocks | 25 | 11 | 11 | 106 | 51 | 24 |
| CP-OFDM Symbols per slot (Note 1) | 9 | 9 | 9 | 9 | 9 | 9 |
| Modulation | QPSK | QPSK | QPSK | QPSK | QPSK | QPSK |
| Code rate (Note 2) | 1/3 | 1/3 | 1/3 | 1/3 | 1/3 | 1/3 |
| NOTE 1: DL-DMRS-config-type = 1 with DL-DMRS-max-len = 1, DL-DMRS-add-pos = pos2 with = 2, = 6 and 9 as per Table 7.4.1.1.2-3 of TS 38.211 [3]. NOTE 2: MCS index 4 and target coding rate = 308/1024 are adopted to calculate payload size for receiver sensitivity |  |  |  |  |  |  |

Issue 3-2-2    ACS/IBB

- Agreement

  - Proposal 1: for Local area NCR-MT use the UE ACS requirement

  - Proposal 2: for Local area NCR-MT IBB requirement, follow the legacy UE requirement

Issue 3-2-3    OOBB requirement

- Agreement:

  - For OOBB requirement for Local area NCR-MT, propose to follow the legacy UE requirement.

Issue 3-2-4   Receiver spurious emission requirements

- Agreement:

  - For NCR-MT which not support simultaneous MT and FWD reception

    - Proposal 1a: for receiver spurious emission requirement for Wide area NCR-MT, propose to reuse the IAB-MT requirement for it.

    - Proposal 1b: for receiver spurious emission requirement for Local area NCR-MT, propose to reuse the legacy UE requirement.

  - FFS for the applicable requirements for NCR-MT which support simultaneous MT and FWD reception

Issue 3-2-5    Receiver intermodulation requirements

- Agreement:

  - For Local area NCR-MT Receiver intermodulation requirement, reuse legacy UE intermodulation requirements.

Agreement reached during Ad-hoc meeting

Sub-topic 1-1  RF requirement for NCR-Fwd type 1-H

| For NCR-Fwd type 1-H: |  |
| --- | --- |
| RF requirements |  |
| Transmitter spurious emissions | Agreement: For the simultaneous transmission of NCR-Fwd and NCR-MT part in FR1, use repeater uplink transmitter spurious emission requirement FFS for for the simultaneous transmission of NCR-Fwd and NCR-MT part in FR2 |
| Receiver spurious emissions | Ericsson: There are no direction regulatory reference for the spurious emission requirement. No agreement: FFS for scaling factors for receiver spurious emission of NCR-Fwd type 1-H. |
| Transmit ON/OFF power and transition period | Agreement: For shared antenna connector for NCR-MT and NCR-Fwd backhual link, then transition period and transmit ON-OFF power could be defined together and tested together. For transition period and OFF power requirement for NCR-Fwd type 1-H, propose to follow Rel-17 repeater requirement. |

Sub-topic 1-2  RF requirement for NCR-Fwd type 1-O

| For NCR-Fwd type 1-O |  |
| --- | --- |
| RF requirements |  |
| Repeater output power | Agreement: repeater radiated output power in the UL part: - For wide area NCR-fwd link, X=9dB; - For local area NCR-fwd link, X=[6] dB; |
| Adjacent Channel Leakage Power Ratio | Agreement: for the absolute ACLR limit for NCR type 1-O, the scaling factor should be - For wide area NCR-fwd link, X=[9]dB; - For local area NCR-fwd link, X=[6]dB; |
| Operating band unwanted emissions | Agreement: for OBUE requirement of uplink transmission of NCR-Fwd type 1-O, propose to have the the same scaling factor for NCR-Fwd uplink transmission output power: - For wide area NCR-fwd link, X=[9]dB; - For local area NCR-fwd link, X=[6]dB; |
| Transmitter spurious emissions | Agreement: for transmitter spurious emission requirements for NCR-Fwd type 1-O, propose to have the the same scaling factor for NCR-Fwd uplink transmission output power: for DL part: - To follow the option 2 with 9dB scaling factor; For UL part: - For wide area NCR-fwd link, X=[9]dB; - For local area NCR-fwd link, X=[6]dB; |
| Receiver spurious emissions | Agreement: FFS |
| Error Vector Magnitude | Agreement for EVM: G_Rx_Ant: based on the sub-array: 3dB contour of sub-array is left up to the declaration and other approaches are not precluded. |
| Input intermodulation | Agreement for Input intermodulation: Agreement: G_Rx_Ant: based on the whole antenna array: - 3dB contour of whole antenna array is left up to the declaration - EIRP and TRP approach - other approaches are not precluded. Agreement: Use the co-location reference antenna for other Co-location with BS/repeater in other systems and Co-existence with other systems requirement. |
| Output intermodulation | Agreement: Use the co-location reference antenna for the output intermodulation requirement for NCR Fwd type is type 1-O |
| Transmit ON/OFF power and transition period | Agreement: For transition period for NCR-Fwd type 1-O, propose to follow Rel-17 repeater requirement and OFF-power requirement could be based on co-location reference antenna with its OFF power as -106dBm/MHz. Requirement could be applicable for both individual NCR-MT and NCR-Fwd testing and joint testing for NCR-MT and NCR-Fwd when they are switched ON-OFF together. |

Sub-topic 1-3  Dynamic beamforming for NCR

Agreement:

- spec updates for NCR dynamic beamforming as following

| Beam related requirements | Requirements for repeater which may need to be updated for NCR | NCR |
| --- | --- | --- |
| A set of declaration for each beam | For each beam, the requirement is based on declaration of a beam identity, reference beam direction pair, beamwidth, rated beam EIRP, OTA peak directions set, the beam direction pairs at the maximum steering directions and their associated rated beam EIRP and beamwidth(s). | Sufficient for NCR beam related declaration |
| Minimum requirement of output power | The AoA of input signal shall be the same as the reference direction for the OTA peak directions set when operating in the opposite DL/UL direction. | For NCR, input signal arrives from any direction within the OTA REFSENS RoAoA |
| EVM | OTA modulation quality requirement is defined as a directional requirement at the RIB and shall be met within the OTA coverage range on the transmit side and the AoA of the incident wave of the received signal is in the reference direction at the receive side. | For NCR, input signal arrives from any direction within the OTA REFSENS RoAoA |
| Input intermodulation | The requirement shall apply at the RIB when the AoA of the incident wave of a received signal and the interfering signal are from the same direction: | From the receiver of NCR perspective, it should be okay to have same direction for received signals within pass-band and interfering signal outside pass-band. |
| ACRR | The requirement shall apply at the RIB when the AoA of the incident wave of a received signal in the passband and a received signal on an adjacent channel outside repeater passband is from the same direction and are the same as the TX reference direction for the opposite DL/UL setting. | The last sentence ”the same as the TX reference direction for the opposite DL/UL setting” is not applicable for NCR |

###### EMC:

Proposal 1: ZTE will provide draft CR to TS 38.114 Core part in next meeting RAN4#108bis to introduce the new concept of NCR type 1-H and 1-O.

Proposal 2: The RF diagrams in R4-2311560 [1] to be considered in CR to EMC repeater specification TS 38.114..

###### RRM:

Sub-topic 1  Scaling factor for NCR-MT cell identification time

- Agreements

  - To use IAB-MT cell identification time as baseline for the NCR-MT, the fixed maximum time values from the IAB-MT requirements are reused and the number of SMTC periodicities is extended by factor of [8].

  - Note: the decision can be updated if SMTC3 is supported by RAN1/2 for NCR

Sub-topic 2  FR2-2 scope

Agreement:

- FR2-2 is not included in the Rel-18 NCR scope;

###### Demod:

WF on NCR-MT demod requirements is approved in  R4-2313923, with the following agreements and way forwards:

PDSCH requirements

Issue 1-1-1: Whether to define 5MHz/15kHz for PDSCH FR1 requirements

- Agreements:

    - No need to define 5MHz/15KHz requirements for PDSCH FR1.

Issue 1-1-2: MCS for PDSCH FR2 requirements

- Agreements:

    - MCS 4 is for PDSCH FR2.

    - QPSK and 16QAM for PDSCH FR1.

Issue 1-1-3: Test scope for PDSCH FR1

- Agreements:

| Case number | Bandwidth (MHz) | SCS (kHz) | MCS | Propagation condition | Antenna configuration | Test metric |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 10 | 15 | 4 | TDLA30-10 | 2x2 | 70% max throughput 1% BLER |
| 2 | 10 | 15 | 4 | TDLA30-10 | 2x4 | 70% max throughput 1% BLER |
| 3 | 10 | 15 | 13 | TDLA30-10 | 2x2 | 70% max throughput 1% BLER |
| 4 | 10 | 15 | 13 | TDLA30-10 | 2x4 | 70% max throughput 1% BLER |
| 5 | 40 | 30 | 4 | TDLA30-10 | 2x2 | 70% max throughput 1% BLER |
| 6 | 40 | 30 | 4 | TDLA30-10 | 2x4 | 70% max throughput 1% BLER |
| 7 | 40 | 30 | 13 | TDLA30-10 | 2x2 | 70% max throughput 1% BLER |
| 8 | 40 | 30 | 13 | TDLA30-10 | 2x4 | 70% max throughput 1% BLER |

Issue 1-1-4: Test scope for PDSCH FR2

- Agreements:

| Case number | Bandwidth (MHz) | SCS (kHz) | Propagation condition | Antenna configuration | Test metric |
| --- | --- | --- | --- | --- | --- |
| 1 | 100 | 120 | TDLA30-75 | 2x2 | 70% max throughput 1% BLER |

PDCCH requirements

Issue 1-2-2:  Test scope for PDCCH FR1

- Agreements:

    - Following table used for simulation purpose on the requirements with existing DCI if introduced.

| Bandwidth (MHz) | CORESET RB | CORESET duration | Aggregation level | Propagation Condition | Antenna configuration and correlation Matrix |
| --- | --- | --- | --- | --- | --- |
| 10 | 48 | 1 | 8 | TDLA30-10 | 2x4 Low |

Issue 1-2-3:  Test scope for PDCCH FR2

- Agreements:

    - No new simulation for existing DCI , FFS for new DCI if introduced.

CSI requirements

Issue 1-3-2:  Test scope for CQI requirements

- Agreements:

    - Reusing existing static CQI tests cases, no additional simulation needed.

###### Conformance testing:

Issue 1-1: Mixed type introduction

- Agreement:

  - FFS how to address conformance testing for mixed typce 1-C and 1-H and/or mixed type 1-C and 1-O.

Issue 1-2: Simultaneous UL for NCR –Fwd and NCR-MT

- Agreement:

  - Whether NCR supporting NCR-Fwd and NCR-MT simultaneous transmission is manufacture declaration basis.

  - Whether NCR supporting NCR-Fwd and NCR-MT simultaneous reception is manufacture declaration basis.

Issue 1-3: the necessary control information of NCR-Fwd link

- Agreement:

  - For the necessary control information of NCR-Fwd link, leave it as TE’s implementation.

Issue 2-2: NCR-MT measurement setup

- Agreement:

  - Use the existing measurement setup for Rel-16 IAB-MT as starting point for NCR-MT measurement setup

Issue 3-1: Proposals in R4-2313008 (Ericsson)

- Agreement:

  - For NCR-FWD DL testing, continue to use the test configurations already defined in 38.115.

  - For NCR-MT RX testing, place a single NCR-MT carrier at the upper and lower edges of the RF bandwidth (in each band, if applicable).

  - For the separate UL testing configurations, the proposals 1 and 2 can be used for NCR-FWD UL and NCR-MT TX.

2.4.2	Remaining Open issues

- NCR-MT feature list

- NCR RF requirements

- RF requirement for simultaneous transmission and reception of NCR-MT and NCR-Fwd

- Scaling factor for emission related requirement for NCR-Fwd and MT in the uplink direction

- NCR-Fwd receiver spurious emission requirement

- NCR conformance testing

- manufacturer declarations for NCR-MT and NCR-Fwd

- Test model for NCR-MT to be further confirmed

- Test setup for the simultaneous transmission or reception of NCR-Fwd and NCR-MT

- conformance testing for mixed typce 1-C and 1-H and/or mixed type 1-C and 1-O.

- MU/TT values

- etc

- NCR RRM

- No open issues for core part;

- Draft CR for RLM, BFD, BFR to be prepared

- NCR-MT demod

- PDCCH requirements

- PMI requirements

- NCR EMC

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R1-2306517	Discussions on UE features for NR NCR	Huawei, HiSilicon

R1-2306570	Discussion on UE features for NCR	ZTE

R1-2306586	On UE features for NR NCR	Nokia, Nokia Shanghai Bell

R1-2306779	Discussion on UE feature for NCR	vivo

R1-2306834	Dicussion on UE feature for NCR	Intel Corporation

R1-2306925	Views on UE features for NR NCR	Sony

R1-2307071	Discussion on UE features for NCR	CATT

R1-2307106	UE features for NCR	Ericsson

R1-2307167	Discussion on UE features for NCR	Fujitsu

R1-2307220	Discussion on UE feature of NR NCR	CMCC

R1-2307311	Views on UE features for Rel-18 NR NCR	Apple

R1-2307500	Discussion on UE features for NR NCR	NTT DOCOMO, INC.

R1-2307712	UE features for NR NCR	Samsung

R1-2307755	Discussion on NCR features	ETRI

R1-2307880	Summary of UE features for NR NCR	Moderator (AT&T)

R4-2311157	RF requirement for LA NCR-MT	Murata Manufacturing Co Ltd.

R4-2311158	Discussion on necessity of spurious emissions test when considering mixed type for NCR	NTT DOCOMO, INC.

R4-2311515	Discussion on NCR-MT demodulation requirements	ZTE Corporation

R4-2311516	Simulation results for NCR-MT	ZTE Corporation

R4-2311559	Test configurations for NCR repeaters	Nokia, Nokia Shanghai Bell

R4-2311560	Discussion of EMC core requirements	Nokia, Nokia Shanghai Bell

R4-2311561	Discussion of updating RF diagrams	Nokia, Nokia Shanghai Bell

R4-2311562	Discussion of Spurious Emissions requirements for NCR-Fwd	Nokia, Nokia Shanghai Bell

R4-2311563	Discussion of RF requirement for NCR-MT	Nokia, Nokia Shanghai Bell

R4-2311564	Discussion of mixed type NCRs as part of conformance testing	Nokia, Nokia Shanghai Bell

R4-2311603	Further discussion on RF conformance testing for NCR	CATT

R4-2311635	Further discussion on RF requirements for NCR-Fwd	CATT

R4-2311636	Further discussion on RF requirements for NCR-MT	CATT

R4-2311643	Discussion on NCR feature list	CATT

R4-2311712	Discussion on RF diagrams for NCR	NEC

R4-2311713	Discussion on RF requirements for NCR-MT	NEC

R4-2312051	Discussion on network controlled repeater EMC	ZTE Corporation

R4-2312201	Draft CR On NCR RRM Random Access Requirements to 38.106	Nokia, Nokia Shanghai Bell

R4-2312802	[NR_netcon_repeater-Perf] NCR Demodulation Performance Requirements	Nokia, Nokia Shanghai Bell

R4-2312803	[NR_netcon_repeater-Perf] Simulation Results on NCR PDSCH and PDCCH Demodulation Requirements	Nokia, Nokia Shanghai Bell

R4-2312877	DraftCR on UE timing requirements for NR NCR-MT	Huawei, HiSilicon

R4-2313006	NCR TX RF requirements	Ericsson

R4-2313007	NCR RX RF requirements	Ericsson

R4-2313008	NCR conformance considerations	Ericsson

R4-2313009	NCR-MT demodulation requirements	Ericsson

R4-2313177	Discussion on RAN4 feature list for NCR-MT	ZTE Corporation

R4-2313178	draft spec skeleton for NCR	ZTE Corporation

R4-2313179	Discussion on RF requirements for NCR-Fwd	ZTE Corporation

R4-2313180	Discussion on RF requirements for NCR-MT	ZTE Corporation

R4-2313181	Discussion on conformance testing requirement for NCR	ZTE Corporation

R4-2313182	Draft CR to TS38.106 the introduction of BFD/BFR/RLM for NCR-MT	ZTE Corporation

R4-2313496	Further discussion on RF Requirements for NCR	Dell Technologies

R4-2313517	Analysis of RRC connection re-establishment requirements for LA NCR-MT	Ericsson

R4-2313518	Draft CR on RRC connection re-establishment requirements for LA NCR-MT	Ericsson

R4-2313660	Discussion on demodulation requirements for NR network-controlled repeaters	Huawei, HiSilicon

R4-2313661	Simulation results on demodulation requirements for NR network-controlled repeaters	Huawei, HiSilicon

R4-2314172	Topic summary for [108][227] NR_netcon_repeater	Moderator (ZTE)

R4-2314248	Topic summary for [108][312] NR_netcon_repeater_RF	Moderator (ZTE)

R4-2314249	Topic summary for [108][313] NR_netcon_repeater_RFConformance	Moderator (CATT)

R4-2314264	Topic summary for [108][328] NR_netcon_repeater_Demod	Moderator (ZTE)

R4-2313904	Ad-hoc minutes for NCR RF,  ZTE

R4-2313903	WF for NCR RF requirements ,  ZTE

R4-2313905	WF for NCR EMC , ZTE

R4-2313906	WF for NCR conformance testing ,  CATT

R4-2313923	WF for NR_netcon_repeater_Demod ,   ZTE

R4-2314373 WF on NCR RRM requirements, ZTE

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template