# 3GPP TSG RAN meeting #101										       RP-232673

# Bangalore, India, Sept 11- 15, 2023

# Source:	CMCC, Ericsson

# Title:	Status report for WI on Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN

# Document for:	Approval

Agenda Item:	9.3.3.4

Status Report to TSG

Agenda item:			9.3.3.4

| WI / SI Name | Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_AIML_NGRAN-Core |  |  |  |  |
| Unique ID | 941010 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220635 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 80% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Fang Xie, Angelo Centonza |
|  | Company | CMCC, Ericsson |
|  | Email | xiefang@chinamobile.com, angelo.centonza@ericsson.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#121

- General

R3-233756, R3-233780, R3-233789 Endorsed as BL CR

- Stage2 Related

R3-234663, R3-234658, R3-234724 agreed.

The encoding of Requested Prediction time as Integer with maximum value as 60 seconds with extensible IE structure.

There is no need to transfer the prediction accuracy information over Xn in R18.

Introducing the time interval in the case of one-time reporting and periodic reporting is not pursued in R18.

The prediction in each DATA COLLECTION UPDATE message is generated at a requested prediction time by shifting by the existing reporting periodicity.

Modify the name of the agreed class1&class2 message:

>DATA COLLECTION REPORTING INITIATION:

>DATA COLLECTION REQUEST

>DATA COLLECTION RESPONSE

>DATA COLLECTION FAILURE

>DATA COLLECTION REPORTING:

>DATA COLLECTION UPDATE

- Stage3 Related

3.1 LB and Xn procedures:

Do not support the finer granularity of UE performance feedback in R18.

The addition of a Partial Reporting Indication in the Data Collection Request message is not pursued in Rel18

Agree to introduce cause value(s) indicating failures due to timing issues. Further discussions are needed on which timing issues to address.

Introduction of cause values indicating failures due to combination of requested information is not pursued in Rel18.

A new IE is introduced in the Data Collection Request, indicating the Reporting Duration for the UE Performance Feedback, starting at successful Handover Execution. Any UE Performance Feedback reporting should occur no later than the expiration of the Reporting Duration.

Periodic and one time UE Performance Feedback Reporting are supported.

It needs to be further discussed whether to reuse Reporting Periodicity or to introduce a new dedicated Reporting Period for periodic reporting of the UE Performance Feedback

If the UE moves to Idle/Inactive or it hands over to another cell during the Reporting Duration, collection of UE Performance Feedback is terminated. Whether an explicit or implicit indication on the latter events or any other events is signalled to the requesting node needs further discussions.

3.2 ME and Xn procedures:

The measurement object to request the report of the UE Trajectory IE should be introduced in the Report Characteristics IE included in the AI/ML INFORMATION REQUEST message.

The AI/ML Measurement ID in HANDOVER REQUEST from source gNB is reused to trigger the target node feedback the UE trajectory information to the source gNB.

AI/ML INFORMATION UPDATE from target node is used to convey the UE trajectory information.

The Measured UE Trajectory reporting is one-time report.

The conditions triggering the one-time reporting are at least:

- Condition A: Switch of UE state (e.g. UE goes to RRC_IDLE/RRC_INACTIVE);

- Condition B: UE leaves the target node;

- Condition C: Expiration of the report time duration;

- Condition D: The configured number of hand-overs within the same target node is reached.

Report time duration and configured number of intra-NG-RAN node inter-cell handovers are included in DATA COLLECTION REQUEST message.

Whether an explicit or implicit indication on condition A and condition B or any other condition is signalled to the requesting node needs further discussion.

The list of Cell IDs included in the Measured UE Trajectory is mandatory.

The presence of time of stay in the Measured UE Trajectory is FFS.

Whether to re-use the UE History Information IE or introduce a new IE or re-use the IE defined for predicted UE Trajectory is FFS.

Whether the predicted UE Trajectory report needs to be indicated in the Report Characteristics IE of DATA COLLECTION REQUEST message is FFS.

3.3 ES and Xn procedures:

R3-234752 Agreed.

Define the Energy Cost IE as an INTEGER (0..10000,…), it can be revisited based on reply from SA5.

The definition and signaling over RAN interfaces of the Additional Load as well as Inferred EC are not pursued in Rel-18.

3.4 Other interfaces:

Work on the measured EC transmission from gNB-DU to gNB-CU over F1 in R18. Whether reusing the current F1AP procedures or defining new procedures needs to be further discussed.

- Others

The following understanding is based on R18 use cases:

Signalling-based MDT could provide continuous Data Collection from a certain UE, however, it has scalability issues when selecting large number of UEs and lacks cell-level granularity.

Management-based MDT provides the advantage of being scalable when selecting large number of UEs. However, current management-based MDT mechanism cannot identify and group together MDT reports collected from the same UE across RRC states. UE selection is left to RAN implementation and it is not controllable by OAM.

It is proposed that solutions to address the above shortcomings are not pursued in Rel.18.

2.3.2	    Remaining Open issues

Specify data collection enhancements and signaling support within existing NG-RAN interfaces and architecture (including non-split architecture and split architecture) for AI/ML-based Network Energy Saving, Load Balancing and Mobility Optimization.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

- RP-213602	New WI Artificial Intelligence (AI) Machine Learning (ML) for NG-RAN	CMCC

- R3-224226	Consideration on use case of mobility optimization	PML

- R3-224231	AI/ML parameter Open Issue List Discussion	InterDigital

- R3-224232	Validity Time Discussion	InterDigital

- R3-224254	AI/ML Radio Measurement Discussion	InterDigital

- R3-224255	AI/ML UE location Discussion	InterDigital

- R3-224256	Discussion on Mobility Optimization Model Outputs	InterDigital

- R3-224257	Discussion on Load Balancing Model Outputs	InterDigital Finland Oy

- R3-224258	QoS Feedback	InterDigital

- R3-224298	discussion paper	NEC

- R3-224306	XN enhancements for NG-RAN AI/ML	Qualcomm India Pvt Ltd

- R3-224307	AI/ML information exchange for NG based handover	Qualcomm India Pvt Ltd

- R3-224308	UE impacts in NG-RAN AI/ML	Qualcomm India Pvt Ltd

- R3-224359	Discussion on data collection enhancements and signaling support	NTT DOCOMO, INC.

- R3-224421	(TP for TS38.300 TS38.401) Discussion on general framework	Lenovo

- R3-224422	Discussion on resource status prediction	Lenovo

- R3-224423	Discussion on UE traffic prediction	Lenovo

- R3-224424	Discussion on AI assisted network energy saving	Lenovo

- R3-224425	Discussion on prediction and feedback transfer in mobility scenario	Lenovo

- R3-224426	(TP for TS37.483 TS37.480) Support UE traffic prediction over E1 interface	Lenovo

- R3-224427	Discussion on AI for NR DC scenario	Lenovo

- R3-224488	AI/ML Network Energy Saving	Ericsson

- R3-224489	AI/ML Load Balancing	Ericsson

- R3-224490	AI/ML Mobility Optimization	Ericsson

- R3-224491	BL CR to TS 38.423: Support for AI/ML in NG-RAN	Ericsson

- R3-224492	User consent for AI/ML processes	Ericsson

- R3-224493	MDT enhancements to support AI/ML based processes	Ericsson

- R3-224494	Guidelines and way forward on AI/ML normative work	Ericsson

- R3-224560	AI/ML Network Energy Saving	Nokia, Nokia Shanghai Bell

- R3-224561	AI/ML Load Balancing	Nokia, Nokia Shanghai Bell

- R3-224562	AI/ML Mobility Optimization	Nokia, Nokia Shanghai Bell

- R3-224563	Feedback Collection after an AI/ML Action	Nokia, Nokia Shanghai Bell

- R3-224564	Predictions Exchange between NG-RAN Nodes	Nokia, Nokia Shanghai Bell

- R3-224565	Revisiting User Consent for the Purpose of Data Collection for AI/ML	Nokia, Nokia Shanghai Bell

- R3-224566	Discussion on AI/ML Model Output Validity Time	Nokia, Nokia Shanghai Bell

- R3-224655	Discussion on AI/ML deployment and Stage-3 impacts	CATT

- R3-224656	TP on TS 37.483 for AI/ML	CATT

- R3-224657	TP on TS 38.423 for AI/ML	CATT

- R3-224658	TP on TS 38.473 for AI/ML	CATT

- R3-224659	Discussion on Stage-2 descriptions of AI/ML	CATT

- R3-224660	TP on TS 38.300 for AI/ML	CATT

- R3-224661	TP on TS 38.401 for AI/ML	CATT

- R3-224675	Discussion on remaining issues of Mobility Optimization	VIVO TECH GmbH

- R3-224716	Discussion on stage 3 related impacts of mobility optimization	LG Electronics

- R3-224770	Discussion on Data Collection and Signaling Support of AI/ML for NG-RAN	Intel Corporation

- R3-224771	Discussion on Common Aspects in Stage 2 of AI/ML based Use Cases	Intel Corporation

- R3-224772	Discussion on Stage 2 of AI/ML based network energy saving and mobility optimization	Intel Corporation

- R3-224773	(TP for NR_AIML_NGRAN BL CR for TS 38.300)	Intel Corporation

- R3-224774	Discussion on Common Aspects in Stage 3 of AI/ML based Use cases	Intel Corporation

- R3-224775	Discussion on Stage 3 of AI/ML based network energy saving and mobility optimization	Intel Corporation

- R3-224776	(TP for NR_AIML_NGRAN BL CR for TS 38.423)	Intel Corporation

- R3-224849	Discussion on AI for NG-RAN Stage 2	Samsung

- R3-224850	Discussion on AI/ML based Network Energy Saving (Stage 3)	Samsung

- R3-224851	Discussion on AI/ML based Load Balancing (Stage 3)	Samsung

- R3-224852	Discussion on AI/ML based Mobility Optimization (Stage 3)	Samsung

- R3-224853	Correction of AI/ML for NG-RAN	Samsung

- R3-224854	Correction of AI/ML for NG-RAN	Samsung

- R3-224855	Correction of AI/ML for NG-RAN	Samsung

- R3-224874	Discussion of potential impacts on signalling procedures	China Unicom

- R3-224879	Discussion on AI-RAN Function Feature	ZTE

- R3-224880	CR to TS38.300 for addition of AI/ML RAN feature	ZTE

- R3-224881	Discussion on AI/ML energy saving strategy	China Unicom

- R3-224882	Discussion on AI/ML resource status	China Unicom

- R3-224890	General considerations on support RAN AI&ML in R18	Huawei

- R3-224891	Introduction of RAN AI/ML	Huawei

- R3-224892	Introduction of RAN AI/ML	Huawei

- R3-224893	Introduction of RAN AI/ML	Huawei

- R3-224894	Discussion on the support of mobility enhancements using AI&ML	Huawei

- R3-224895	Discussion on the support of load balancing using AI&ML	Huawei

- R3-224896	Discussion on the support of energy saving using AI&ML	Huawei

- R3-224907	Considerations on Rel-18 AI ML for NG-RAN	CMCC

- R3-224908	Open issues for AI ML for NG-RAN	CMCC

- R3-224909	Stage 3 issues on Rel-18 AI ML for NG-RAN	CMCC

- R3-224910	Work plan for AI for RAN	CMCC, Ericsson

- R3-224911	Draft CR to 38.300 on AI ML for NG-RAN	CMCC

- R3-224912	Draft CR to 38.401 on AI ML for NG-RAN	CMCC

- R3-224957	Signalling Procedure to support AI/ML in RAN	China Telecom

- R3-224960	Discussion on the standard impacts of AI-RAN	ZTE

- R3-224961	Discussion on standards impacts of load prediction across multiple AI/ML based use cases	ZTE

- R3-224962	Discussion on standards impacts of trajectory prediction across multiple AI/ML based use cases	ZTE

- R3-224963	CR to TS38.423 for the unified AI/ML procedure	ZTE

- R3-224964	CR to TS38.423 to enhance the existing procedure for AIML function	ZTE

- R3-224978	Data collection via MDT in split architecture	Beijing Xiaomi Mobile Software

- R3-224983	discussion on measurements of R18 AI for RAN	CMCC

- R3-225013	CB: # AIRAN1_General_Stage2 - Summary of email discussion	CMCC - moderator

- R3-225014	CB: # AIRAN2_Stage3 - Summary of email discussion	ZTE - moderator

- R3-225058	Draft CR to 38.401 on AI ML for NG-RAN	CMCC

- R3-225110	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE

- R3-225123	CB: # AIRAN2_Stage3 - Summary of email discussion	ZTE - moderator

- R3-225189	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson

- R3-225211	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, Samsung, Lenovo, Intel

- R3-225243	CB: # AIRAN2_Stage3 - Summary of email discussion	ZTE – moderator

- R3-226105	CR to 38.401 for addition of AIML-RAN feature in the case of split architecture	ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Lenovo, Huawei, Samsung, Intel Corporation, CMCCrporation, CMCC

- R3-226107	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, Samsung, Lenovo, Intel Corporation

- R3-226274	Discussion on Mobility Optimization Outputs	InterDigital

- R3-226275	(TP for AIML BLCR for TS 38.423) Mobility Optimization Outputs	InterDigital

- R3-226276	Validity Time Discussion	InterDigital

- R3-226277	(TP for AIML BLCR for TS 38.423) QoS Feedback	InterDigital

- R3-226364	Discussion on XnAP impacts of non-UE-associated metrics	CATT

- R3-226365	Discussion on XnAP impacts of AI/ML for UE associated metrics	CATT

- R3-226366	TP on TS 38.420 for AI/ML	CATT

- R3-226367	TP on TS 38.423 for AI/ML	CATT

- R3-226368	Discussion on E1AP and F1AP impacts of non-UE-associated metrics	CATT

- R3-226369	Discussion on E1AP and F1AP impacts of UE-associated metrics	CATT

- R3-226376	AIML Energy Saving	NEC

- R3-226377	AIML Load balancing	NEC

- R3-226378	Predicated resource status information in AI/ML energy saving	NEC

- R3-226388	Further discussion on open issues for NG-RAN AI/ML	NTT DOCOMO, INC.

- R3-226429	Discussion on time information in prediction request	Lenovo

- R3-226430	Discussion on issues related to prediction accuracy	Lenovo

- R3-226431	Discussion on prediction and feedback transfer during handover	Lenovo

- R3-226432	Miscellaneous Xn interface issues	Lenovo

- R3-226433	(TP for TS37.483 TS37.480) Support UE traffic prediction over E1 interface	Lenovo

- R3-226434	Discussion on transferring visited cell list to old NG-RAN node	Lenovo

- R3-226495	(TP for AI/ML BLCR to TS38.423) Procedures for exchanging AI/ML-related information	Ericsson

- R3-226496	AI/ML capability discovery	Ericsson

- R3-226497	(TP for AI/ML BLCT to TS38.423 and TS38.413) MDT Enhancements for AI/ML	Ericsson, Deutsche Telekom

- R3-226498	AI/ML Network Energy Saving	Ericsson

- R3-226499	Cell Trajectory Prediction exchange	Ericsson, Inter Digital, Verizon Wireless

- R3-226500	Feedback for AIML	Ericsson

- R3-226507	Open points on validity time and prediction accuracy	Ericsson

- R3-226508	Cell trajectory prediction over Xn	Ericsson, Inter Digital, Verizon Wireless

- R3-226538	(TP for TS 38.423) AI/ML Related Information and Procedures in Xn	Nokia, Nokia Shanghai Bell

- R3-226539	AI/ML Energy Saving Open Aspects	Nokia, Nokia Shanghai Bell

- R3-226540	(TP for TS 38.423) Cell-based UE Trajectory Prediction	Nokia, Nokia Shanghai Bell

- R3-226541	AI/ML Feedback Configuration	Nokia, Nokia Shanghai Bell

- R3-226542	(TP for TS 38.413) MDT Enhancements for NG-RAN AI/ML	Nokia, Nokia Shanghai Bell

- R3-226543	[Draft] LS on MDT Enhancements for AI/ML for NG-RAN	Nokia, Nokia Shanghai Bell

- R3-226578	Discussion on Stage 2 impact of AI/ML for NG-RAN	Samsung

- R3-226579	Discussion on Xn impact of AI/ML for NG-RAN	Samsung

- R3-226580	Discussion on MDT enhancement for AI/ML for NG-RAN	Samsung

- R3-226581	TP for energy efficiency exchange for AI/ML for NG-RAN	Samsung

- R3-226582	TP for predicted resource status reporting procedure for AI/ML for NG-RAN	Samsung

- R3-226583	TP for predicted UE trajectory exchange for AI/ML for NG-RAN	Samsung

- R3-226598	Open issues related to Stage 2	LG Electronics Inc.

- R3-226599	Open issues related to Xn interface	LG Electronics Inc.

- R3-226610	(TP for AI&ML BLCR for TS38.300) Further discussions on common issues and stage 2 updates on the introduction of RAN AI/ML	Huawei

- R3-226611	(TP for AI&ML BLCR for 38.423) Further discussions on remaining open issues for energy saving using AI/ML	Huawei

- R3-226612	Further discussions on remaining open issues for mobility enhancements using AI/ML	Huawei

- R3-226613	Further discussions on remaining open issues for load balancing using AI/ML	Huawei

- R3-226614	Further discussions on the need of MDT enhancements	Huawei

- R3-226615	CR to 38.473 On the introduction of RAN AI/ML	Huawei

- R3-226642	XN enhancements for NG-RAN AI/ML	Qualcomm India Pvt Ltd

- R3-226646	MDT Enhancements for NG-RAN AI/ML	Qualcomm Incorporated

- R3-226647	Signaling support for AI/ML information	AT&T

- R3-226660	Discussion on New Procedure for AI/ML Information	Intel Corporation

- R3-226661	Discussion on Stage 3 of Procedure Enhancement for AI/ML Information	Intel Corporation

- R3-226662	Discussion on mobility optimization and UE trajectory prediction	Intel Corporation

- R3-226663	Discussion on Validity Time and Confidence Level of Predicted Information	Intel Corporation

- R3-226664	Discussion on MDT enhancement	Intel Corporation

- R3-226709	On the Xn procedures of AI/ML for NG-RAN	CMCC

- R3-226710	Remaining issues on predicted information	CMCC

- R3-226711	Discussion on event-based reporting	CMCC

- R3-226712	Discussion on MDT Enhancements	CMCC

- R3-226713	Open Issues on AI/ML for NG-RAN Energy Saving	CMCC

- R3-226740	Discussion on stage2 impacts for AIRAN feature	ZTE

- R3-226741	TP to 38.300 for the stage2 impacts on AIML procedure	ZTE

- R3-226742	Discussion on the stage3 standard impacts of AIRAN	ZTE

- R3-226743	TP to 38.423 and 38.420 for unified AI-ML procedures	ZTE

- R3-226744	Discussion on MDT enhancement for continuous AI-ML related information	ZTE

- R3-226745	[DRAFT] LS on the MDT enhancement to support continuous AI-ML related information reporting from UE	ZTE

- R3-226753	Discussion on the new procedure of AI/ML information exchange	China Telecommunications

- R3-226756	Discussion on the Support of AI/ML over F1 and E1 interface	China Telecommunications

- R3-226810	CB: # 22_Stage2 - Summary of email discussion	ZTE - moderator

- R3-226811	CB: # 23_LBProcedure - Summary of email discussion	Samsung - moderator

- R3-226812	CB: # 24_ESProcedures - Summary of email discussion	CATT - moderator

- R3-226813	CB: # 25_MEProcedure - Summary of email discussion	Interdigital - moderator

- R3-226869	TP to TS 38.423 for predicted resource status reporting procedure for AI/ML for NG-RAN	Samsung

- R3-226884	CB: # 22_Stage2 - Summary of email discussion	ZTE - moderator

- R3-226900	Cell trajectory prediction over Xn	Ericsson, InterDigital, Verizon Wireless, Qualcomm Incorporated

- R3-226931	TP to TS 38.423 for the procedure used for reporting of AI/ML related information for NG-RAN	Samsung, ZTE, CMCC, Nokia, Nokia Shanghai Bell, Ericsson, Intel Corporation, Huawei, Lenovo, CATT

- R3-226932	(BLCR to 38.423) for AI/ML for NG-RAN	Ericsson

- R3-226933	TP to TS 38.423 for the procedure used for reporting of AI/ML related information for NG-RAN	Samsung, ZTE, CMCC, Nokia, Nokia Shanghai Bell, Ericsson, Intel Corporation, Huawei, Lenovo, CATT

- R3-230058	CR to TS 38.401 for addition of AI/ML-RAN feature in the case of split architecture	ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Lenovo, Huawei, Samsung, Intel Corporation, CMCC

- R3-230060	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, Samsung, Lenovo, Intel Corporation

- R3-230074	(BLCR to 38.423) for AI/ML for NG-RAN	Ericsson

- R3-230165	Discussion on AI/ML based mobility optimization	China Telecommunication

- R3-230166	Discussion on validity time and prediction accuracy	China Telecommunication

- R3-230197	Discussion on Mobility Optimization Outputs	InterDigital

- R3-230198	(TP for AIML BLCR for TS 38.423) Mobility Optimization Outputs	InterDigital

- R3-230199	Validity Time Discussion	InterDigital

- R3-230250	Discussion on XnAP impacts of validity time and accuracy	CATT

- R3-230251	(TP for 38.423)Support of Load balance and energy saving	CATT

- R3-230252	Discussion on XnAP impacts of energy saving metrics	CATT

- R3-230253	(TP for 38.423)Discussion on XnAP impacts of Moblity Enhancement	CATT

- R3-230254	Discussion on General Signalling Design	CATT

- R3-230255	Support of AI/ML for NG-RAN	CATT,CMCC

- R3-230277	AIML Mobility Enhancement	NEC

- R3-230278	AIML Energy Saving	NEC

- R3-230279	(TP to TS 38.423 BLCR)  for Predicated resource status information in AI/ML energy saving	NEC

- R3-230280	AIML Load balancing	NEC

- R3-230332	Miscellaneous Xn interface issues	Lenovo

- R3-230333	Discussion on predicted resource status exchange	Lenovo

- R3-230334	Discussion on prediction and feedback transfer during handover	Lenovo

- R3-230335	Discussion on AI based network energy saving	Lenovo

- R3-230336	(TP for TS37.483 TS37.480) Support UE traffic prediction over E1 interface	Lenovo

- R3-230379	(TP for AI&ML BLCR for TS38.300) Further discussions on common issues and stage 2 updates on the introduction of RAN AI/ML	Huawei

- R3-230380	Further discussion on the remaining open issues for load balancing using AIML	Huawei

- R3-230381	(TP for AI&ML BLCR for 38.423) Further discussions on remaining open issues for energy saving using AI/ML	Huawei

- R3-230382	Further discussion on the remaining open issues for mobility enhancements using AIML	Huawei

- R3-230383	Further discussions on remaining open issues for energy saving using AI/ML	Huawei

- R3-230384	Further discussions on MDT enhancements	Huawei

- R3-230456	Network Energy Efficiency Metric	Ericsson

- R3-230457	MDT Enhancements for AI/ML	Ericsson, Deutsche Telekom, InterDigital

- R3-230458	(TP for AI/ML BLCR to TS38.423) AI/ML Network Energy Saving Procedures	Ericsson

- R3-230459	Open points on validity time and prediction accuracy	Ericsson

- R3-230460	AI-ML Assistance Data Reporting procedure	Ericsson, InterDigital

- R3-230461	(TP for AI-ML BL CR for TS 38.423) Procedure for reporting AI-ML assistance data between NG-RAN nodes	Ericsson, InterDigital

- R3-230462	Cell based UE trajectory prediction exchange	Ericsson, InterDigital, Verizon Wireless

- R3-230463	(TP for AIML BLCR for TS 38.423) Cell based UE trajectory prediction exchange	Ericsson, InterDigital, Verizon Wireless, Qualcomm

- R3-230480	AI/ML Network Energy Saving Predictions	Ericsson

- R3-230481	Feedback for NG-RAN AI/ML	Qualcomm Incorporated

- R3-230482	XN enhancements for NG-RAN AI/ML	Qualcomm Incorporated

- R3-230483	Energy Efficiency for NG-RAN AI/ML	Qualcomm Incorporated

- R3-230486	(TP for AI/ML BLCR to TS38.423) MDT Enhancements for AI/ML	Ericsson, Deutsche Telekom, InterDigital

- R3-230487	(TP for AI/ML BLCR to TS38.413) MDT Enhancements for AI/ML	Ericsson, Deutsche Telekom, InterDigital

- R3-230489	MDT Enhancements for NG-RAN AI/ML	Qualcomm Incorporated

- R3-230551	(TP for TS 38.423) AI/ML Related Information and Reporting over Xn	Nokia, Nokia Shanghai Bell

- R3-230552	AI/ML Mobility Optimization	Nokia, Nokia Shanghai Bell

- R3-230553	AI/ML Energy Saving Open Aspects	Nokia, Nokia Shanghai Bell, Orange

- R3-230554	(TP for TS 38.423) Cell-based UE Trajectory Prediction	Nokia, Nokia Shanghai Bell

- R3-230555	Discussion on UE Performance Feedback	Nokia, Nokia Shanghai Bell

- R3-230556	(TP for TS 38.413) MDT Enhancements for NG-RAN AI/ML	Nokia, Nokia Shanghai Bell

- R3-230595	(TP to BLCR for 38.300) Further discussion on AIML RAN function	ZTE

- R3-230596	Further discussion on remaining issues on LB	ZTE

- R3-230597	Further discussion on Energy Efficiency	ZTE

- R3-230598	Further discussion on procedure used for feedback and mobility optimization	ZTE

- R3-230599	(TP to 38.423 and 38.420) AIRAN impact on Xn Interface AIRAN impact on Xn Interface	ZTE

- R3-230600	Discussion on MDT enhancement for continuous AI/ML related information	ZTE, Lenovo, Samsung

- R3-230601	[DRAFT] LS on the MDT enhancement to support continuous AI/ML related information reporting from UE	ZTE

- R3-230609	Discussion on Xn impact of LB	Samsung

- R3-230610	Discussion on Xn impact of ME	Samsung

- R3-230611	Discussion on Xn impact of ES	Samsung

- R3-230612	Discussion on MDT enhancement for AI/ML for NG-RAN	Samsung

- R3-230613	TP to TS 38.423 for energy efficiency exchange for AI/ML for NG-RAN	Samsung

- R3-230614	TP to TS 38.423 for predicted energy saving strategy exchanging procedure for AI/ML for NG-RAN	Samsung

- R3-230624	Discussion on UE Performance Feedback Information	Intel Corporation, CATT, Lenovo, Samsung

- R3-230625	Discussion on Validity Time and Confidence Level of Predicted Information	Intel Corporation

- R3-230626	Discussion on mobility optimization	Intel Corporation

- R3-230627	Discussion on energy efficiency	Intel Corporation

- R3-230628	Discussin on MDT enhancement	Intel Corporation

- R3-230653	Work plan for Rel-18 AI/ML for NG-RAN	CMCC, Ericsson

- R3-230654	Remaining issues on predicted information	CMCC

- R3-230655	Remaining Issues for Performance Feedback	CMCC

- R3-230656	Discussion on MDT Enhancements	CMCC

- R3-230657	Open Issues on AI/ML for NG-RAN Energy Saving	CMCC

- R3-230668	Discussion on procedures for reporting AI/ML related information	LG Electronics Inc.

- R3-230669	Open issues related to mobility optimization use case	LG Electronics Inc.

- R3-230692	Further discussion on open issues for NG-RAN AIML	NTT DOCOMO INC.

- R3-230744	On the Support of AI/ML over F1 and E1 interface	China Telecommunications

- R3-230747	Discussion on transferring visited cell list to old NG-RAN node	Lenovo, ZTE

- R3-230800	(BLCR to 38.423) for AI/ML for NG-RAN	Ericsson

- R3-230854	Summary of offline discussion(CB:#17_AIRAN1_LB)	ZTE - moderator

- R3-230855	(TP for AIML BLCR for TS 38.423) Cell based UE trajectory prediction exchange	Ericsson, InterDigital, Verizon Wireless, Qualcomm

- R3-230856	Summary of offline discussion(CB:#18_AIRAN2_ME)	Nokia - moderator

- R3-230858	Summary of offline discussion(CB:#19_AIRAN3_ES)	Verizon - moderator

- R3-230861	Summary of offline discussion(CB:#20_AIRAN4_MDT)	Ericsson - moderator

- R3-230976	[DRAFT] LS on Continuous MDT	Ericsson

- R3-230978	TP to 38.423 AIRAN Impact on Xn Interface	ZTE

- R3-231000	Stage2 TP to TS38.300	Huawei

- R3-231003	Summary of offline discussion(CB:#19_AIRAN3_ES)	Verizon - moderator

- R3-231023	Summary of offline discussion(CB:#17_AIRAN1_LB)	ZTE - moderator

- R3-231042	(BLCR to 38.423) for AI/ML for NG-RAN	Ericsson

- R3-231133	(BLCR to 38.423) for AI/ML for NG-RAN	Ericsson

- R3-231134	CR to TS 38.401 for addition of AI/ML-RAN feature in the case of split architecture	ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Lenovo, Huawei, Samsung, Intel Corporation, CMCC

- R3-231135	(BLCR) Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, Samsung, Lenovo, Intel Corporation

- R3-231205	Discussion on Xn impact of LB	Samsung

- R3-231206	Discussion on Xn impact of ME	Samsung

- R3-231207	Discussion on Xn impact of ES	Samsung

- R3-231208	Discussion on MDT enhancement for AI/ML for NG-RAN	Samsung

- R3-231209	TP to 38.423 for partial reporting of AI/ML information	Samsung

- R3-231210	TP to 38.423 for predicted energy saving strategy exchanging procedure for AI/ML for NG-RAN	Samsung, Lenovo

- R3-231259	Xn enhancements for NG-RAN AI-ML	Qualcomm Incorporated

- R3-231260	Feedback for NG-RAN AI-ML	Qualcomm Incorporated

- R3-231261	Discussion on MDT enhancement for NG-RAN AI-ML	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell

- R3-231355	Further discussions on MDT enhancements	Huawei

- R3-231376	AIML Mobility Enhancement	NEC

- R3-231377	AIML Energy Saving	NEC

- R3-231378	AIML Load balancing	NEC

- R3-231432	Miscellaneous Xn interface issues	Lenovo

- R3-231433	Discussion on prediction accuracy and time information	Lenovo

- R3-231434	Discussion on UE performance feedback collection	Lenovo

- R3-231435	Discussion on future UE trajectory collection	Lenovo, Intel Corporation, ZTE

- R3-231436	(TP for TS38.423) on future UE trajectory collection	Lenovo

- R3-231437	Discussion on issues related to AI based network energy saving	Lenovo

- R3-231438	(TP for TS37.480 TS38.470) Discussion on E1 F1 interface impact	Lenovo

- R3-231439	Discussion on transferring visited cell list to old NG-RAN node	Lenovo, ZTE, Samsung

- R3-231465	Discussion on partial success and validity time	CATT

- R3-231466	Discussion on the EC metric	CATT

- R3-231467	Discussion on XnAP impacts of AI/ML for UE associated metrics	CATT

- R3-231468	(TP for 38.423) Support of AI/ML based mobility optimization	CATT

- R3-231469	(TP for 38.423) Updates on non-UE associated messages to support AI/ML	CATT

- R3-231514	Discussion on AI/ML based mobility optimization	China Telecommunication

- R3-231515	Discussion on validity time and prediction accuracy	China Telecommunication

- R3-231538	Mobility Optimization Outputs	InterDigital

- R3-231539	(TP for AIML BLCR for TS 38.423) Mobility Optimization Outputs	InterDigital Finland Oy

- R3-231583	On the Support of AI/ML over F1 and E1 interface	China Telecom

- R3-231602	AI-ML Event triggered UE performance reporting	Ericsson, InterDigital, Deutsche Telekom

- R3-231603	(TP for AI/ML BLCR to TS 38.423) AI-ML Event triggered UE performance reporting	Ericsson, InterDigital, Deutsche Telekom

- R3-231604	Continuous MDT tracing	Ericsson, InterDigital, Deutsche Telekom

- R3-231605	(TP for AI/ML BLCR to TS38.413) Continuous MDT tracing	Ericsson, InterDigital, Deutsche Telekom

- R3-231606	(TP for AI/ML BLCR to TS38.423) Continuous MDT tracing	Ericsson, InterDigital, Deutsche Telekom

- R3-231607	LS on Continuous MDT	Ericsson, InterDigital, Deutsche Telekom

- R3-231608	Cell based UE trajectory prediction exchange	Ericsson, InterDigital, Qualcomm

- R3-231609	(TP for AIML BLCR for TS 38.423) Cell based UE trajectory prediction exchange	Ericsson, InterDigital, Qualcomm

- R3-231615	(TP for AI/ML BLCR to TS38.300) Characteristics of the procedures for exchanging AI/ML-related information	Ericsson, InterDigital

- R3-231616	(TP for AI/ML BLCR to TS38.423) Partial success for the AI-ML Assistance Data Reporting procedure	Ericsson, InterDigital

- R3-231617	AI-ML Network Energy Saving	Ericsson

- R3-231618	(TP for AI/ML BLCR to TS38.423) AI/ML Network Energy Saving Procedures	Ericsson

- R3-231619	Open points on validity time and prediction accuracy	Ericsson

- R3-231620	(TP for AI/ML BLCR to TS38.423) AI-ML Threshold Based Events	Ericsson

- R3-231650	Discussion on cell based UE trajectory prediction	LG Electronics Inc.

- R3-231651	(TP for NR_AIML_NGRAN-Core BL CR for TS 38.423) Discussion on cell based UE trajectory prediction	LG Electronics Inc.

- R3-231655	(TP for TS 38.300) AI/ML General Aspects	Nokia, Nokia Shanghai Bell, Orange

- R3-231656	(TP for TS 38.423) LB and AI/ML Information Exchange over Xn	Nokia, Nokia Shanghai Bell

- R3-231657	(TP for TS 38.423) AI/ML Mobility Optimization	Nokia, Nokia Shanghai Bell

- R3-231658	(TP for TS 38.423) Cell-based UE Trajectory Prediction	Nokia, Nokia Shanghai Bell

- R3-231659	(TP for TS 38.423) AI/ML Energy Saving Open Aspects	Nokia, Nokia Shanghai Bell

- R3-231660	MDT Data Collection Continuity for NG-RAN AI/ML	Nokia, Nokia Shanghai Bell, Qualcomm

- R3-231676	Discussion on supporting of continues MDT	CATT

- R3-231680	Further discussion on remaining issues on procedures for AI	ZTE

- R3-231681	(TP to 38.423 and 38.420) AIRAN impact on Xn Interface	ZTE

- R3-231682	Further discussion on AIML based energy saving	ZTE

- R3-231683	Discussion on left issues of AI based mobility optimization	ZTE

- R3-231795	Discussion on AIML UE performance feedback	CMCC

- R3-231796	(TP for 38.423)Procedure for AIML related Information	CMCC

- R3-231797	(TP for AIML BLCR to TS38.300) Stage 2 updates on the new procedures of AIML for RAN	CMCC, CATT

- R3-231798	Remaining issues on predicted information	CMCC

- R3-231799	On Predicted UE Trajectory Information	CMCC

- R3-231801	Open Issues on AI ML for NG-RAN Energy Saving	CMCC

- R3-231812	Further discussion for NG-RAN AIML energy saving	NTT DOCOMO INC.

- R3-231822	(TP for AI&ML BLCR for TS 38.300) Further discussions on common issues and Stage 2 updates on the introduction of RAN AI/ML	Huawei

- R3-231823	Further discussions on remaining common open isses for the introduction of RAN AIML	Huawei

- R3-231824	(TP for AIML BLCR for TS 38.423) Remaining open issues for load balancing	Huawei

- R3-231825	(TP for AIML BLCR for TS 38.423) Remaining open issues for mobility enhancements	Huawei

- R3-231826	(TP for AIML BLCR for TS 38.423) Remaining open issues for energy saving	Huawei

- R3-231841	(TP to BLCR for 38.300) Further discussion on AIML RAN function	ZTE

- R3-231842	Discussion on MDT enhancement for continuous AI-ML related information	ZTE, Lenovo, Samsung

- R3-231843	(TP to TS38.413) MDT Enhancements for continuous data collection	ZTE, Lenovo, Samsung

- R3-231844	[DRAFT] LS on the MDT enhancement to support continuous AI-ML related information reporting from UE	ZTE

- R3-231878	CB: # AIRAN1_Stage2- Summary of email discussion	CMCC - moderator

- R3-231879	CB: # AIRAN2_LB- Summary of email discussion	ZTE - moderator

- R3-231880	CB: # AIRAN3_ME- Summary of email discussion	NEC - moderator

- R3-231881	CB: # AIRAN4_ES- Summary of email discussion	Ericsson - moderator

- R3-231882	CB: # AIRAN5_MDT- Summary of email discussion	Samsung - moderator

- R3-232023	CB: # AIRAN2_LB- Summary of email discussion	ZTE - moderator

- R3-232026	CB: # AIRAN3_ME- Summary of email discussion	NEC - moderator

- R3-232028	CB: # AIRAN4_ES- Summary of email discussion	Ericsson - moderator

- R3-232092	(TP for AI/ML BLCR to TS38.423) AI/ML Network Energy Saving Procedures	Ericsson

- R3-232111	CB: # AIRAN5_MDT- Summary of email discussion	Samsung - moderator

- R3-232120	(TP to 38.423) AIRAN Impact on Xn Interface	ZTE, Ericsson, Qualcomm Incorporated

- R3-232122	CB: # AIRAN1_Stage2- Summary of email discussion	CMCC - moderator

- R3-232125	(TP for AIML BLCR to TS38.300) Stage 2 updates on the new procedures of AIML for RAN	CMCC, CATT, Nokia, Nokia Shanghai Bell, Lenovo, Ericsson, Huawei, Samsung

- R3-232148	(TP to 38.423) AIRAN Impact on Xn Interface	ZTE, Ericsson, Qualcomm Incorporated

- R3-232149	(TP for AI/ML BLCR to TS38.423) AI/ML Network Energy Saving Procedures	Ericsson, Nokia, Nokia Shanghai Bell, ZTE

- R3-232521	(BLCR to 38.300) Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, Samsung, Lenovo, Intel Corporation

- R3-232522	CR to TS 38.401 for addition of AI/ML-RAN feature in the case of split architecture	ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Lenovo, Huawei, Samsung, Intel Corporation, CMCC

- R3-232523	(BLCR to 38.423) for AI/ML for NG-RAN	Ericsson

- R3-232676	Discussion on the MDT enhancement for AI	CATT

- R3-232740	AIML Mobility Enhancement	NEC

- R3-232741	AIML Energy Saving	NEC

- R3-232742	AIML Load balancing	NEC

- R3-232792	Discussion on Xn Enhancements for NG-RAN AI/ML	Qualcomm Incorporated

- R3-232793	Discussion on Mobility Enhancement for NG-RAN AI/ML	Qualcomm Incorporated, Ericsson, Deutsche Telekom, InterDigital

- R3-232794	Discussion on ES Enhancements for NG-RAN AI/ML	Qualcomm Incorporated

- R3-232795	Discussion on MDT enhancement for NG-RAN AI/ML	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell

- R3-232807	Discussion on time information in AI/ML information reporting	Samsung

- R3-232808	Discussion on Xn impact of LB	Samsung

- R3-232809	Discussion on Xn impact of ME	Samsung

- R3-232810	Discussion on Xn impact of ES	Samsung

- R3-232811	TP to 38.423 for partial reporting of AI/ML information	Samsung

- R3-232812	TP to 38.423 for predicted energy saving strategy exchanging procedure for AI/ML for NG-RAN	Samsung, Lenovo

- R3-232840	(TP for AI/ML BL CR for TS 38.423) Remaining open issues for the Load Balancing use case	Huawei

- R3-232841	(TP for AI/ML BL CR for TS 38.423) Remaining open issues for the Mobility Enhancements use case	Huawei

- R3-232842	(TP for AI/ML BL CR for TS 38.423) Remaining open issues for the Energy Saving use case	Huawei

- R3-232843	Further discussions on MDT enhancements	Huawei

- R3-232998	Further discussions on common issues and Stage 2 updates on the introduction of RAN AI/ML	Huawei

- R3-232999	(TP for AI/ML BL CR for TS 38.300) Stage 2 updates on the introduction of RAN AI/ML	Huawei

- R3-233001	(TP for TS38.300) Further discussion on AIML RAN function and timing information	ZTE

- R3-233002	Further discussion on remaining issues on procedures for AI	ZTE

- R3-233003	(TP to 38.423 and 38.420) AIRAN impact on Xn Interface	ZTE

- R3-233004	Discussion on left issues of AI based mobility optimization	ZTE

- R3-233005	Further discussion on AIML based energy saving	ZTE

- R3-233006	Discussion on MDT enhancement for continuous AI-ML related information	ZTE, Lenovo, Samsung

- R3-233007	(TP to TS38.413) MDT Enhancements for continuous data collection	ZTE, Lenovo, Samsung

- R3-233008	[DRAFT] LS on the MDT enhancement to support continuous AI-ML related information reporting from UE	ZTE

- R3-233013	Discussion on Cell based UE trajectory prediction	China Telecommunication

- R3-233014	(TP for AI/ML BLCR for TS 38.423) Cell based UE trajectory	China Telecommunication

- R3-233032	(TP for TS38.423 BLCR) On the naming of the new procedures	Lenovo

- R3-233033	Discussion on prediction accuracy and time information	Lenovo

- R3-233034	Left issues related to UE performance feedback collection	Lenovo

- R3-233035	Discussion on future UE trajectory collection after handover	Lenovo, Intel Corporation, ZTE, Nokia, Nokia Shanghai Bell

- R3-233036	Discussion on transferring visited cell list to old NG-RAN node	Lenovo, ZTE, Samsung, Nokia, Nokia Shanghai Bell

- R3-233037	(TP for TS38.423 BL CR) On future UE trajectory collection	Lenovo

- R3-233038	Discussion on issues related to AI based network energy saving	Lenovo

- R3-233039	(TP for TS37.480 TS38.470 BL CR) Discussion on E1 F1 interface impact	Lenovo

- R3-233073	Mobility Optimization Outputs and their use	InterDigital Communications

- R3-233076	(TP for AIML BLCR for TS 38.423) Mobility Optimization Outputs	InterDigital Communications

- R3-233107	Xn Procedures for Load Balancing	Ericsson, InterDigital, Deutsche Telekom

- R3-233108	(TP for AI/ML BLCR to TS 38.423) Xn Procedure for AIML Events and Load Balancing	Ericsson, InterDigital, Deutsche Telekom

- R3-233109	Characteristics of the procedures for exchanging AI/ML-related information	Ericsson, InterDigital, Deutsche Telekom

- R3-233110	(TP for AI/ML BLCR to TS38.300) Characteristics of the procedures for exchanging AI/ML-related information	Ericsson, InterDigital, Deutsche Telekom

- R3-233111	Cell based UE trajectory prediction exchange	Ericsson, InterDigital, Qualcomm, Deutsche Telekom

- R3-233112	(TP for AIML BLCR for TS 38.423) Cell based UE trajectory prediction exchange	Ericsson, InterDigital, Qualcomm, Deutsche Telekom

- R3-233113	AI-ML Network Energy Saving	Ericsson

- R3-233114	(TP for AI/ML BLCR to TS38.423) AI/ML Network Energy Saving	Ericsson

- R3-233115	Continuous MDT tracing	Ericsson, Deutsche Telekom, InterDigital, AT&T

- R3-233116	(TP for AI/ML BLCR to TS38.423) Continuous MDT tracing	Ericsson, Deutsche Telekom, InterDigital, AT&T

- R3-233117	(TP for AI/ML BLCR to TS38.413) Continuous MDT tracing	Ericsson, Deutsche Telekom, InterDigital, AT&T

- R3-233118	LS on Continuous MDT	Ericsson, Deutsche Telekom, InterDigital, AT&T

- R3-233119	Partial success for the AI-ML Assistance Data Reporting procedure	Ericsson, InterDigital, Deutsche Telekom

- R3-233120	(TP for AI/ML BLCR to TS38.423) Partial success for the AI-ML Assistance Data Reporting procedure	Ericsson, InterDigital, Deutsche Telekom

- R3-233121	Open points on prediction accuracy	Ericsson

- R3-233122	Open points on requested prediction time	Ericsson

- R3-233125	Discussion on Event Based Reporting for NG-RAN AI/ML	Qualcomm Incorporated

- R3-233127	Discussion on AI/ML Procedures Names	Ericsson

- R3-233128	(TP for AI/ML BLCR to TS38.423) Procedure Name	Ericsson

- R3-233145	Prediction Time, Validity Time and Accuracy Discussion	Nokia, Nokia Shanghai Bell

- R3-233146	(TP for TS 38.423) Open aspects on AI/ML Load Balancing and AI/ML Information Exchange	Nokia, Nokia Shanghai Bell

- R3-233147	(TP for TS 38.423) AI/ML Mobility Optimization	Nokia, Nokia Shanghai Bell

- R3-233148	(TP for TS 38.423) Presence of Predicted Time UE Stays in a Cell	Nokia, Nokia Shanghai Bell

- R3-233149	(TP for TS 38.423) Discussion on AI/ML Energy Saving Open Aspects	Nokia, Nokia Shanghai Bell

- R3-233150	MDT Further Enhancements in the Context of Rel.18 NG-RAN AI/ML Use Cases	Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

- R3-233151	Discussion on UE trajectory information in mobility optimization use case	LG Electronics Inc.

- R3-233152	(TP for NR_AIML_NGRAN-Core BL CR for TS 38.423) Discussion on UE trajectory information in mobility optimization use case	LG Electronics Inc.

- R3-233164	Discussion on various concepts about time for prediction	CATT

- R3-233165	Discussion on partial success, post-handover measurement	CATT

- R3-233166	Discussion on the EC metric	CATT

- R3-233167	(TP for 38.423) Updates to support AI/ML	CATT

- R3-233168	(TP for 38.423) Support of AI/ML based mobility optimization	CATT

- R3-233212	Discussion on Predicted UE Trajectory	CMCC

- R3-233216	Discussion on AI/ML remaining issues	CMCC

- R3-233217	(TP for 38.423)Procedure for AIML related Information	CMCC

- R3-233218	Discussion on MDT enhancement for continuous MDT collection	CMCC

- R3-233219	Remaining Issues on AI/ML for NG-RAN Energy Saving	CMCC

- R3-233220	TP for AIML Energy Saving to TR38.423	CMCC

- R3-233221	(TP for AI&ML BLCR to TS38.300) Stage 2 updates on the new procedures of AIML for RAN	CMCC, CATT, Nokia, Nokia Shanghai Bell, Lenovo, Huawei, Intel, Samsung

- R3-233232	Further discussion for NG-RAN AIML energy saving	NTT DOCOMO INC.

- R3-233296	On the Support of AI/ML over F1 and E1 interface	China Telecom

- R3-233341	CB:#23_AIRAN1_stage2	ZTE

- R3-233342	(TP for AI&ML BLCR to TS38.300) Stage 2 updates on the new procedures of AIML for RAN	CMCC, CATT, Nokia, Nokia Shanghai Bell, Lenovo, Huawei, Intel, Samsung, ZTE, Ericsson

- R3-233343	CB:#AIRAN2_LB	Ericsson

- R3-233348	CB:# AIRAN3_ME	Lenovo

- R3-233349	CB:# AIRAN4_ES	CMCC

- R3-233350	CB: # AIRAN5_MDT	CATT

- R3-233418	(TP for AI/ML BL CR for TS 38.300) Stage 2 updates on the introduction of RAN AI/ML	Huawei, Nokia, Nokia Shanghai Bell, ZTE

- R3-233422	LS on AI/ML for NG-RAN Energy Saving Energy Cost index	CMCC

- R3-233434	(TP to 38.423) Addition of requested prediction time	ZTE, Nokia, Nokia Shanghai Bell,CATT, Ericsson

- R3-233443	(TP to 38.423) AIRAN impact on Xn Interface	ZTE

- R3-233462	(TP for AI/ML BLCR to TS38.423) Partial success for the AI-ML Assistance Data Reporting procedure	Ericsson, InterDigital, Deutsche Telekom, Nokia, Nokia Shanghai Bell, Lenovo, ZTE

- R3-233509	(TP to 38.423) Addition of requested prediction time	ZTE, Nokia, Nokia Shanghai Bell,CATT, Ericsson, Samsung

- R3-233512	(TP for AI/ML BLCR to TS38.423) Partial success for the AI-ML Assistance Data Reporting procedure	Ericsson, InterDigital, Deutsche Telekom, Nokia, Nokia Shanghai Bell, Lenovo, ZTE, CMCC

- R3-233513	(TP to 38.423) AIRAN impact on Xn Interface	ZTE, Lenovo, Nokia Shanghai Bell, CMCC, Samsung, Ericsson

- R3-233515	LS on AI/ML for NG-RAN Energy Saving Energy Cost index	RAN3(CMCC)

- R3-234658	(TP for AI/ML BL CR for TS 38.300) Stage 2 updates on the introduction of RAN AI/ML	Huawei, CATT, China Unicom

- R3-234663	(TP to 38.423) Requested prediction time	ZTE, Samsung, Lenovo, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, CMCC, Qualcomm Incorporated

- R3-234724	(TP for AI/ML BLCR to TS38.423) Procedure Name	Ericsson, InterDigital, Nokia, Nokia Shanghai Bell, Deutsche Telekom, AT&T, CATT, Orange

- R3-234752	(TP for AI/ML BLCR to TS38.423) AI/ML Network Energy Saving	Ericsson, Huawei, Nokia, Nokia Shanghai Bell, ZTE, Samsung

- R3-233756	(BLCR to 38.423) for AI/ML for NG-RAN	Ericsson, Nokia, Nokia Shanghai Bell

- R3-233780	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, Samsung, Lenovo, Intel Corporation

- R3-233789	CR to TS 38.401 for addition of AI/ML-RAN feature in the case of split architecture	ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Lenovo, Huawei, Samsung, Intel Corporation, CMCC

- R3-234340	(TP for TS 38.423) Timing Information and Confidence Discussion	Nokia, Nokia Shanghai Bell

- R3-234341	(TP for TS 38.423) Discussion on AI/ML Load Balancing	Nokia, Nokia Shanghai Bell

- R3-234342	AI/ML Mobility Optimization	Nokia, Nokia Shanghai Bell

- R3-234343	(TP for TS 38.423) AI/ML Mobility Use Case	Nokia, Nokia Shanghai Bell

- R3-234344	Discussion on AI/ML Energy Saving	Nokia, Nokia Shanghai Bell, Deutsche Telekom, Orange

- R3-234345	(TP for TS 38.423) AI/ML Energy Saving	Nokia, Nokia Shanghai Bell, Deutsche Telekom, Orange

- R3-234346	Support of continuous MDT measurement collection	Nokia, Nokia Shanghai Bell

- R3-234347	Continuous MDT Evaluation	Nokia, Nokia Shanghai Bell

- R3-233874	AI/ML predicting accuracy	NEC

- R3-233875	AI/ML Load Balancing	NEC

- R3-234386	Discussion on open issues related to predicted time information	LG Electronics Inc.

- R3-234387	(TP for NR_AIML_NGRAN-Core BL CR for TS 38.423) Discussion on open issues related to predicted time information	LG Electronics Inc.

- R3-234388	Discussion on open issue related to measured UE trajectory collection	LG Electronics Inc.

- R3-234400	(TP for NR_AIML_NGRAN-Core BL CR for TS 38.423) Discussion on open issue related to measured UE trajectory collection	LG Electronics Inc.

- R3-234278	Further discussions on common issues and Stage 2 updates on the introduction of RAN AI/ML	Huawei

- R3-234279	(TP for AI/ML BL CR for TS 38.300) Stage 2 updates on the introduction of RAN AI/ML	Huawei, CATT, China Unicom

- R3-234280	(TP for AI/ML BL CR for TS 38.423) Remaining open issues for the Load Balancing use case	Huawei

- R3-234281	(TP for AI/ML BL CR for TS 38.423) Remaining open issues for the Mobility Enhancements use case	Huawei

- R3-234282	(TP for AI/ML BL CR for TS 38.423) Remaining open issues for the Energy Saving use case	Huawei

- R3-234283	(TP for AI/ML BL CR for TS 37.483 and 38.473) On the impact of RAN AI/ML over E1 and F1 interfaces	Huawei

- R3-234284	Further discussions on MDT enhancements	Huawei

- R3-233989	Discussion on MDT enhancement for NG-RAN AI/ML	Qualcomm Incorporated

- R3-233993	Discussion on ES Enhancements for NG-RAN AI/ML	Qualcomm Incorporated

- R3-233994	Discussion on UE Trajectory Feedback for NG-RAN AI/ML	Qualcomm Incorporated

- R3-233995	Discussion on Xn Enhancements for NG-RAN AI/ML	Qualcomm Incorporated

- R3-233974	Mobility Optimization Outputs	InterDigital

- R3-233975	[TP for BL CR 38.423] Handling Additional Mobility Outputs	InterDigital

- R3-234376	(TP to 38.423 & 38.300) Further discussion on Timing Information	ZTE

- R3-234377	(TP to 38.423&38.420) Further discussion on remaining issues on procedures for AI	ZTE

- R3-234378	(TP to 38.423) Discussion on left issues of AI based mobility optimization	ZTE

- R3-234379	(TP to 38.423) Further discussion on AIML based energy saving	ZTE

- R3-234380	(TP to 38.473&37.483) Consideration on impact of F1E1 impacts	ZTE

- R3-234381	Discussion on MDT enhancement for continuous AI-ML related information	ZTE, Lenovo, Samsung

- R3-234382	(TP to TS38.413) MDT Enhancements for continuous data collection	ZTE, Lenovo, Samsung

- R3-234383	[DRAFT] LS on the MDT enhancement to support continuous AI-ML related information reporting from UE	ZTE

- R3-234203	(TP to 38.423) Discussion on the duration for which the prediction is	CATT

- R3-234204	(TP to 38.423) Discussion on partial success and post-handover measurement	CATT

- R3-234205	Discussion on the EC metric	CATT

- R3-234206	Continuous MDT supporting for AI	CATT

- R3-234207	(TP to 38.473 & 37.483) Discussion on E1AP and F1AP impacts	CATT

- R3-234208	(TP for 38.423) Support of AI/ML based mobility optimization	CATT

- R3-234435	Discussion on Measured UE Trajectory Collection	CMCC

- R3-234436	(TP for TS 38.423)Measured UE Trajectory Collection	CMCC

- R3-234440	Discussion on AI/ML remaining issues	CMCC

- R3-234441	Discussion on AIML time information	CMCC

- R3-234442	Further Discussion on Inferred EC for AI/ML for NG-RAN Energy Saving	CMCC

- R3-234443	(TP for AI/ML BLCR to TS38.423) AI/ML Network Energy Saving	CMCC

- R3-234444	Work plan for Rel-18 AI/ML for NG-RAN	CMCC, Ericsson

- R3-234185	(TP for TS38.423 BLCR) On the naming of the new procedures	Lenovo

- R3-234186	Discussion on the time information in the request message	Lenovo

- R3-234187	Discussion on prediction accuracy	Lenovo

- R3-234188	Left issues related to UE performance feedback collection	Lenovo

- R3-234189	(TP for TS38.423 BLCR) Left issues related to UE trajectory collection by the source gNB	Lenovo, Intel Corporation, ZTE

- R3-234190	Discussion on issues related to AI based network energy saving	Lenovo

- R3-234191	(TP for TS37.480 TS38.470) Discussion on E1 F1 interface impact	Lenovo

- R3-234371	Further discussion on NG-RAN AIML energy saving	NTT DOCOMO INC..

- R3-234288	Discussion on AI/ML Procedures Names	Ericsson, InterDigital, Nokia, Nokia Shanghai Bell, Deutsche Telekom, AT&T, CATT, Orange

- R3-234289	(TP for AI/ML BLCR to TS38.423) Procedure Name	Ericsson, InterDigital, Nokia, Nokia Shanghai Bell, Deutsche Telekom, AT&T, CATT, Orange

- R3-234290	(TP for AI/ML BLCR to TS38.300) Characteristics of the procedures for exchanging AI/ML-related information	Ericsson, InterDigital

- R3-234291	Open points on requested prediction time	Ericsson, InterDigital, Deutsche Telekom

- R3-234292	(TP for AI/ML on BLCR to TS38.423) Requested prediction time	Ericsson, InterDigital, Deutsche Telekom

- R3-234293	(TP for AI/ML to BLCR for TS38.423) UE Performance Feedback Configuration	Ericsson, InterDigital, Orange, Deutsche Telekom

- R3-234294	(TP for AI/ML to BLCR for TS38.423) Partial reporting of AI-ML assistance data	Ericsson

- R3-234295	Cell based UE trajectory prediction configuration	Ericsson, InterDigital, Orange, Deutsche Telekom

- R3-234296	(TP for AIML BLCR for TS 38.423) Cell based UE trajectory prediction exchange	Ericsson, InterDigital, Deutsche Telekom

- R3-234297	(TP for AI/ML BLCR to TS38.423) AI/ML Network Energy Saving	Ericsson

- R3-234298	Continuous MDT proposition	Ericsson, AT&T, InterDigital, Deutsche Telekom

- R3-234299	[DRAFT] LS on Continuous MDT	Ericsson, AT&T, InterDigital, Deutsche Telekom

- R3-234300	Improved UE selection granularity	Ericsson, AT&T, InterDigital, Deutsche Telekom

- R3-234301	[DRAFT] LS on Improved UE selection granularity	Ericsson, AT&T, InterDigital, Deutsche Telekom

- R3-234317	AI/ML Network Energy Saving	Ericsson

- R3-234318	UE Performance Feedback Configuration	Ericsson, InterDigital, Orange, Deutsche Telekom

- R3-234328	Characteristics of the procedures for exchanging AI/ML-related information	Ericsson, InterDigital

- R3-234329	Partial reporting of AI-ML assistance data	Ericsson

- R3-234505	Cell based UE trajectory prediction configuration	Ericsson, InterDigital, Orange, Deutsche Telekom, Orange

- R3-234506	(TP for AIML BLCR for TS 38.423) Cell based UE trajectory prediction exchange	Ericsson, InterDigital, Deutsche Telekom, Orange

- R3-234689	(TP for AI/ML to BLCR for TS38.423) UE Performance Feedback Configuration	Ericsson, InterDigital, Orange, Deutsche Telekom

- R3-234728	(TP for AI/ML BLCR to TS38.423) AI/ML Network Energy Saving	Ericsson

- R3-234573	CB: # AIRAN3_ME	CMCC

- R3-233937	Discussion on time information in AI/ML information reporting	Samsung

- R3-233938	Discussion on Xn impact of LB	Samsung

- R3-233939	Discussion on Xn impact of ME	Samsung

- R3-233940	Discussion on Xn impact of ES	Samsung, NTT DOCOMO INC.

- R3-233941	TP to 38.423 for predicted energy saving strategy exchanging procedure for AI/ML for NG-RAN	Samsung, Lenovo, Xiaomi, NTT DOCOMO INC., ZTE

- R3-233942	Discussion on E1/F1 impact of AI/ML for NG-RAN	Samsung

- R3-233943	(CR to 37.483) for AI/ML for NG-RAN	Samsung

- R3-234002	Discussion on validity time and prediction accuracy	China Telecommunication

- R3-233911	Discussion on Prediction Time and Accuracy	Intel Corporation

- R3-233912	Discussion on Partial Reporting and UE Performance Feedback	Intel Corporation

- R3-233913	Discussion on mobility optimization	Intel Corporation

- R3-233914	Discussion on energy efficiency	Intel Corporation

- R3-234547	CB:#AIRAN1_Timeinfor	ZTE

- R3-234548	CB:#AIRAN2_LB	Ericsson

- R3-234549	CB:#AIRAN4_ES	Huawei

- R3-234550	CB:#AIRAN5_MDT	  Nokia

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

# 14.11.2019		minor adaptations for RAN #86

# 18.08.2019		minor adaptations for RAN #85

# 12.05.2019		minor adaptations for RAN #84

# 27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template