3GPP TSG RAN meeting #101	RP-232691

Bangalore, India, Sept 11-15, 2023 	(is revision of RP-232675)

# Source:	Nokia

# Title:	New WID on introduction of NR bands n31 and n72

# Document for:	Approval

Agenda Item:	9.1.5

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Information about Work Items can be found at http://www.3gpp.org/Work-Items

# Title: 	Introduction of NR bands n31 and n72

## Acronym: NR_bands_n31_n72

## Unique identifier:

NOTE:	For new WIs/SIs leave the Unique identifier empty or you can make a proposal for an Acronym.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x | X |  |  |
| No |  |  |  | X |  |
| Don't know | x |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

NOTE:	Normally, Core/Perf./Testing parts in RAN WIDs are Building Blocks. Only if they are under an SA or CT umbrella, we define them as work tasks. If you are in doubt, please contact MCC.

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
|  |  | {mandatory text: "parent WID" or "child WID"} |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one WID. Therefore the table above should just include the feature WI Unique ID and title and Nature of relationship is "parent WID".

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 750067 | New Radio Access Technology | NR generic requirements |

NOTE:	Also related or dependent WIs in other TSGs should be indicated.

## 3	Justification

5G New Radio (5G NR) supports a wide variety of services, devices and deployments. 3GPP TS 38.101 and 38.104 has the specified frequency bands in which NR can operate.

Currently, neither of 450 MHz range Bands 31 and 72 have been specified as NR operating bands. The inclusion of Bands 31 and 72 within the 5G NR operating bands will allow Bands 31 and 72 to deploy advanced 5G NR services and applications in additional low frequency spectrum and contribute to extend the range of deployment.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The core objectives of this WI are:

- Standardization of two new NR FDD bands n31 and n72 in the 450MHz range based on

  - E-UTRA band 31 (UL 452.5 - 457.5, DL 462.5 – 467.5 MHz)

  - E-UTRA band 72 (UL 451 - 456, DL 461 – 466 MHz)

- During the work evaluate potential impacts of NR. If any impact on performance or any changes w.r.t. existing requirements of band 31 and 72. are found, address those during the work.

- Specify band numbering (i.e. n31 and n72) system parameters and RF characteristics for 3 and 5 MHz channel bandwidth of the new bands.

  - Only symmetric bandwidths are supported.

- Address potential BS and UE co-existence issues, if any.

- Specify the UE RF requirements for the new bands based on 2 Rx operation.

- Update the related technical specifications to include support for the new band

Note: These 2 new NR bands will be introduced in a REL-independent way starting from REL-15.

Note: Further study whether 3MHz bandwidth can be introduced in a release independent way.

### 4.2	Objective of Performance part WI

The objectives of the Performance part work item are to

- Update the related 3GPP NR technical specifications to include support for the new band e.g. BS conformance testing and RRM test cases.

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

Additional comments to the time budget request in the attached Excel table:

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 36.101 | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio transmission and reception | TSG-RAN#102 | Core Part |
| 36.104 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) radio transmission and reception | TSG-RAN#102 | Core Part |
| 36.106 | Evolved Universal Terrestrial Radio Access (E-UTRA); FDD repeater radio transmission and reception | TSG-RAN#102 | Core Part |
| 37.104 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) radio transmission and reception – Band n31 and n72 specific requirements/changes | TSG-RAN#102 | Core Part |
| 37.105 | Active Antenna System (AAS) Base Station (BS) transmission and reception | TSG-RAN#102 | Core Part |
| 38.101-1 | NR; User Equipment (UE) radio transmission and reception; Part 1: Range 1 Standalone – Band n31 and n72 specific requirements/changes | TSG-RAN#102 | Core part |
| 38.104 | NR; Base Station (BS) radio transmission and reception – Band n31 and n72 specific requirements/changes | TSG-RAN#102 | Core part |
| 38.106 | NR repeater radio transmission and reception | TSG-RAN#102 | Core part |
| 38.174 | NR; Integrated Access and Backhaul (IAB) radio transmission and reception | TSG-RAN#102 | Core part |
| 38.307 | NR; Requirements on User Equipments (UEs) supporting a release-independent frequency band | TSG-RAN#102 | Core part |
| 36.141 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) conformance testing | TSG-RAN#104 | Perf Part |
| 36.143 | Evolved Universal Terrestrial Radio Access (E-UTRA); FDD repeater conformance testing | TSG-RAN#104 | Perf Part |
| 37.141 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) conformance testing | TSG-RAN#104 | Perf Part |
| 37.145-1 | Active Antenna System (AAS) Base Station (BS) conformance testing; Part 1: Conducted conformance testing | TSG-RAN#104 | Perf Part |
| 37.145-2 | Active Antenna System (AAS) Base Station (BS) conformance testing; Part 2: radiated conformance testing | TSG-RAN#104 | Perf Part |
| 38.115-1 | NR; Repeater conformance testing - Part 1: Conducted conformance testing | TSG-RAN#104 | Perf part |
| 38.115-2 | NR; Repeater conformance testing - Part 2: Radiated conformance testing | TSG-RAN#104 | Perf part |
| 38.141-1 | NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing – Band n31 and n72 specific requirements/changes | TSG-RAN#104 | Perf part |
| 38.141-2 | NR; Base Station (BS) conformance testing Part 2: Radiated conformance testing – Band n31 and n72 specific requirements/changes | TSG-RAN#104 | Perf part |
| 38.176-1 | NR; Integrated Access and Backhaul (IAB) conformance testing; Part 1: Conducted conformance testing | TSG-RAN#104 | Perf part |
| 38.176-2 | NR; Integrated Access and Backhaul (IAB) conformance testing; Part 2: Radiated conformance testing | TSG-RAN#104 | Perf part |
| 38.133 | NR; Requirements for support of radio resource management – Band n31 and n72 specific requirements/changes | TSG-RAN#104 | Perf part |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 6	Work item Rapporteur(s)

Vasenkari, Petri

Company:	Nokia

Email:	petri.j.vasenkari@nokia.com

## 7	Work item leadership

RAN4

## 8	Aspects that involve other WGs

NOTE:	For RAN WIDs: Section 8 applies only to WGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

## 9	Supporting Individual Members

Supporting IM name

Nokia

450Connect

EUTC

EDF

Airbus

Telit

Sony Europe B.V.

Thales

Ericsson

ZTE