3GPP TSG RAN Meeting #102	RP-233223

December 11–15, 2023, Edinburgh, UK

Source:	Ericsson

Title:	Rel-18 Work Item Exception for Rel-18 NR intra band Carrier Aggregation for xCC DL/yCC UL including contiguous and non-contiguous spectrum (x>=y)

Document for:	Approval

Agenda Item:	9.4.3.1

3GPP™ Work Item Exception

# Title: 	Rel-18 NR intra band Carrier Aggregation for xCC DL/yCC UL including contiguous and non-contiguous spectrum (x>=y)

## Acronym: 	NR_CA_R18_Intra

## Unique Identifier:	961007

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#103 (March 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TR 38.718-01-01, TS 38.101-1, TS 38.101-2 |  |  |  |  |
| Task(s) within work which are not complete: | Some band combinations from operators’ request are not completed in this WI. The uncompleted band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release ZZ: | These combinations are not support in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of NR_CA_R18_Intra WI to March 2024.

Contentious Issues:

None.