## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-241697

## Slide 2: Executive Summary
Rel-19 study/work items: Currently, there are 3 study items and 9 work items under development
  In Q3, RAN1 kicked off discussions on Rel-19 NR Mobility Enhancements Phase 4.
  For Rel-19 AI/ML, the study objectives (CSI compression and other aspects of AI/ML model & data) require additional study in RAN1
  For other WIs, progress was adequate
Pre-Rel-19: RAN1 specifications are stable.
RAN1#118 | August 19th – 23th, 2024 | Maastricht, Netherlands | Release 19 , LTE/NR maintenance
RAN#105 | September 9th – 12th, 2024 | Melbourne, Australia | 

## Slide 3: Delegates in RAN1
RAN1#118 had 1089 registered participants and 618 attended participants

## Slide 4: Tdocs submitted to RAN1
RAN1 continues to have nearly 2000 tdocs per meeting (RAN1#118: 1800)

## Slide 5: Online/Offline sessions
Up to 3 parallel sessions were used for online discussions in RAN1#118
  In general, online time used per WI/SI was roughly proportional to the number of TUs per WI/SI assigned by RAN
Up to 2 parallel sessions were used for organized offline discussions in RAN1#118
  Rel-19 SI/WIs were prioritized when assigning offline time
Rel-19 WI/SIs | AI/ML | MIMO | Duplex | Ambient IoT | NW Energy Savings | LP-WUS | ISAC channel model | 7-24GHz channel model | XR | Mobility | NR-NTN /IoT-NTN | Maintenance
RAN assigned TUs (per meeting) | 4 | 2.5 | 2 | 4 | 2 | 1.5 | 1 | 1 | 0.5 | 1 | 1 | 4
Online time in RAN1#118 | 1050 | 420 | 390 | 1035 | 445 | 385 | 225 | 240 | 75 | 90 | 375 | 1205
Offline time in RAN1#118 | 780 | 315 | 375 | 600 | 360 | 450 | 180 | 210 | 65 | 100 | 255 | 30

## Slide 6: Other Information on RAN1 for 2024.Q3
Additional effort was spent by RAN1 on post meeting email discussions for the following purposes
  Review and endorsement of RAN1 CRs for submission to RAN
  Update of AI/ML TR38.843 and Ambient IoT TR38.769
  Collection of evaluation results on Ambient IoT (planned for Oct 8 – 10)

## Slide 7
E-UTRA

## Slide 8: LTE Summary
Rel-19 LTE (IoT NTN Phase 3)
  Reasonable progress
LTE specifications (including Rel-18) are stable
  There were no tdocs submitted to RAN1#118 on maintenance for pre-Rel-18 LTE specifications
  There were no CRs endorsed for LTE
  Updated UE features for Rel-18 IoT NTN have been sent to RAN2
Title |  | RAN1 work completed? | SR
(RAN2 led) Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | WI | NO | RP-242050

## Slide 9
5G NR

## Slide 10: NR Summary: Rel-19
Currently, RAN1 is working on 8 work items and 3 study items (19.5 TUs in total)
  Discussion on NR mobility enhancements Phase 4 was kicked off in RAN1#118
Overall, progress for Rel-19 was reasonable
  However, some of the study objectives for Rel-19 AI/ML requires additional work in RAN1
Check points for RAN#105
  AI/ML for air interface: Check point on study objectives
    CSI compression (two-sided model): More work in RAN1 needed to complete study
    CSI prediction (UE-sided model): RAN1 study is completed but there is no RAN1 recommendation on whether/how to proceed to normative phase
    Other aspects of AI/ML model & data: More work in RAN1 needed to complete study
  Study on channel modeling for ISAC: Check point on whether to include additional study beyond channel modelling for ISAC
  Enhancements of network energy savings: Check point on on-demand SIB1 for UEs in idle/inactive mode
    RAN1 has recommendation to proceed with normative phase for one of the three cases discussed in RAN1

## Slide 11: Rel-19 NR Study/Work Item List
Title |  | RAN1 work completed? | SR
Study on solutions for Ambient IoT (Internet of Things) in NR | SI | NO | RP-241943
Study on channel modelling for Integrated Sensing And Communication (ISAC) for NR | SI | NO | RP-241960
Study on channel modelling enhancements for 7-24GHz for NR | SI | NO | RP-241743
Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface | WI | NO | RP-241910
NR MIMO Phase 5 | WI | NO | RP-241775
Evolution of NR duplex operation: Sub-band full duplex (SBFD) | WI | NO | RP-242034
Enhancements of network energy savings for NR | WI | NO | RP-241866
Low-power wake-up signal and receiver for NR (LP-WUS/WUR) | WI | NO | RP-241822
(RAN2 led) XR (eXtended Reality) for NR Phase 3 | WI | NO | RP-241770
(RAN2 led) Non-Terrestrial Networks (NTN) for NR Phase 3 | WI | NO | RP-241742
(RAN2 led) NR mobility enhancements Phase 4 | WI | NO | RP-241915
 | Disputed
red | Proposal for change

## Slide 12: Maintenance on NR
NR specifications (including Rel-18) are stable
  Pre-Rel-17: No CRs
  Rel-17: 10 Cat-F CRs were endorsed
  Rel-18: 52 Cat-F CRs were endorsed
  Rel-18 UE features have been updated and sent to RAN2
There were no CRs on TEI

## Slide 13: Future Meetings
RAN1 will have two meeting in 2024.Q4
  RAN1#118bis (October 14 ~ 18, Hefei, China)
  RAN1#119 (November 18 ~ 22, Orlando, US)

## Slide 14: Concluding Remarks
RAN1#118 focused on
  Rel-19 study/work item discussions
  Critical maintenance issues
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215)
  Ralf Bendlin and Hiroki Harada for leading UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being constructive in driving consensus
  Special thanks to ETSI for hosting the meeting in Maastricht